## Slide 1: Policy Implementation
2/15/2018

## Slide 2: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Continuum of Care Reform – CCR | Phase I - 1/1/2017 Phase II – 12/1/2017 | Phase II - Long Term Policy SCR 3933 Implemented Release 17.11 | Phase II - Long Term Policy Implemented SCR 56866 Modify LOC Priority Release 1/31/18 | On January 24, 2018 CDSS informed SAWS that they have extended the implementation delay of the LOC Rates. CDSS published an ACL on 1/30/18. However, the delay does allow the LOC 2, 3, or 4 rates to be paid in a specific scenario as explained below: Existing ARC, Foster Care, and Kin-GAP cases cannot be evaluated for, or utilize, the LOC 2, 3, or 4 rates until May 1, 2018. Cases for new Foster Care applications taken, on or after, March 1, 2018 where the child is placed in an FFA placement, can be evaluated for and paid LOC 2, 3 or 4 rates. CDSS has also notified SAWS that AAP cases cannot be paid LOC rates for the period of 2011- 2016. CDSS is working on an ACL to communicate these changes. C-IV Update: Add a new LOC message to the C-IV System Homepage (Message was updated on 1/25/18). CIT 0007-18 was sent to the counties on 1/26/18. LRS Update: The new LOC 2-4 rates will be available to New Foster Care applications effective 03/01/2018 (56866). Created a new SCR (200573) to implement LOC 2-4 rates for all non-FFA placements (FC, AAP, KG) cases effective 05/01/2018.

## Slide 3: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalWORKs Educational Opportunity and Attainment (EOA) program ACL 17-115 ACL 17-115E | 1/1/2018 | SCR 12102 Implemented Release 12/14/17 SCR 12070 Implemented Release 18.01 SCR 12158 Test 18.03 | SCR 58467 Phase I Implemented Release 12/21/17 SCR 58550 Phase II (NOAs) TBD SCR 58476 Phase III (Service Arrangement) 18.02 | In late November 2017, CDSS published new policy in ACL 17-115. This policy allows CalWORKs recipients to apply for high school graduation bonuses and continued education stipends for members who are not receiving Cal-Learn benefits. This policy introduces a new form and notices of action. An informing notice is required to be sent to all CalWORKs households. Per the request from PSC, the CalACES Project reached out to CWDA on 12/11/17 and shared the PSC concerns regarding the implementation timing of this policy, outstanding policy questions, and the lack of reporting requirements. CWDA stated the funding for this policy is a one-time funded program with limited funds allocated to the 58 counties; a delay in implementing the policy isn’t viable and counties should move forward with implementation. They also shared that in order for this program to continue, the funds will have to be added again to future State budgets. At this time funds for this program are in the State budget for FFY 18/19. -Continued on next slide-

## Slide 4: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalWORKs Educational Opportunity and Attainment (EOA) program ACL 17-115 ACL 17-115E | 1/1/2018 | SCR 12102 Implemented Release 12/14/17 SCR 12070 Implemented Release 18.01 SCR 12158 Test 18.03 | SCR 58467 Phase I Implemented Release 12/21/17 SCR 58550 Phase II (NOAs) TBD SCR 58476 Phase III (Service Arrangement) TBD | C-IV Update: SCR 12158 - ACL 17-115, CFL 17-18_46 - EOA - Educational Opportunity and Attainment Program: Add CalWORKs EOA Need Category Add High School Graduation Award and Education Stipend Need Types Add four pay codes Claiming modifications to capture EOA payments CIT 0069-17 was sent to the counties to explain how counties will issue the $500/$1000 benefit utilizing existing C-IV System functionality. Until the reporting ACL/CFL is published, the CIT instructs counties that they will need to manually track issuances and reporting outside the C-IV System. LRS Update: A mass mailing informing notice was sent to primary applicants of active CalWORKs programs. The Application and Notice of Educational Opportunity and Attainment (EOA) Program for CalWORKs Recipients is available in the Template Repository (English only). Phase II-LRS will implement the Spanish notices and made available in YBN (English and Spanish). Interim instructions was sent 12/28/17 to the County explaining how to issue the $500/$1000 benefit utilizing existing LRS System functionality. Automated the Need, Service Arrangement and Payment Request process to issue EOA Payments in the system for CalWORKs recipients. LRS added a new need category ‘CalWORKs EOA’ and new need types of “High School Graduation Award” and “Education Stipend” under the new category.

## Slide 5: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
State Report - Fraud Investigation Activity Report - DPA 266 ACL 17-117 | 10/1/2017 | SCR 10511 Online Page Changes Implemented SCR 10344 Report Changes Test 18.03 | SCR 56222 Release 18.01 Online Page Change Implemented Report SCR 53778 18.03 | Food and Nutrition Service (FNS) has made some modifications to the FNS 366B Report. CDSS uses the data from the DPA 266 Report to complete the FNS 366B. CDSS is looking to develop a consolidated streamlined report (DSS 466) that addresses the FNS 366B requirements. To assist them with this effort, CDSS established a workgroup which includes representatives from Counties, CWDA, and SAWS. The workgroup will identify options for obtaining information required on the FNS 366B report that is not available on the DPA 266. CDSS would like to have the new report in place for the Oct-Nov-Dec quarter submitted in January 2018. CDSS has stated that if SAWS are unable to produce the report in time, the expectation is that the counties will complete the report manually. CDSS shared an updated version of the draft ACL with SAWS on 11/20/17. The final ACL was published at the end of November. -Continued on next slide-

## Slide 6: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
State Report - Fraud Investigation Activity Report - DPA 266 ACL 17-117 | 10/1/2017 | SCR 10511 Online Page Change Implemented SCR 10344 Report changes Test Release 18.03 | SCR 56222 Release 18.01 Online Page Change Implemented SCR 53778 Report Changes Test Release 18.03 | The C-IV counties use the fraud functionality to varying degrees, which includes counties using none, some and all of the functionality. This includes counties taking steps or using statuses in different orders. Since it varies so much, and with competing policy priorities, this functionality has had little to no updates in the last several years and the committee was disbanded several years ago. C-IV Update: Fraud Workgroup approved the report design in Dec. 2017. The DSS 466 report will be implemented in 18.03 release in time for the April 2018 (Jan-Feb-Mar Quarter) run. Note: The counties will manually complete the January 2018 (Oct-Nov-Dec 2017 Quarter) report. LRS Update: The Online page changes meet the needs of the 40 counties and was approved by the CalACES Fraud Workgroup in early October. Fraud Workgroup approved the report design in Dec. 2017 and currently in build status.

## Slide 7: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
MEDS Updates to Accept the Medicare Beneficiary Identifier MEDIL 17-15 | 4/1/2018 | SCR 8965 Test Release 18.03 | SCR 54657 Test Release 18.03 | Centers for Medicare & Medicaid Services (CMS) has received the Medicare Access and CHIP Reauthorization Act (MACRA) of 2015, which requires the Medicare program to stop using the Health Insurance Claim (HIC) number to identify Medicare Beneficiaries. The current HIC number includes the customer's Social Security Number as part of the number. CMS has developed a new Medicare Beneficiary Identifier (MBI) that will replace the HIC beginning in April of 2018 and will be fully implemented by December 2019. MEDS will begin accepting both HIC and MBI for the customer, and one or the other is required for Medicare aid codes at the end of March 2018. C-IV/LRS Update: Add a MBI field to the Medicare Detail page. Remove the required field indicator from the HIC Number text box. Update the applicable MEDS Interface transactions to include the MBI number.

## Slide 8: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Interim Non-Payment of Premium (NPP) Processes for the Optional Targeted Low-Income Children Program (OTLICP) ACWDL 14-29 |  | SCR 2831 Test Release 18.03 | SCR 55842 Release 18.06 | ACWDL 14-29 clarified the policy regarding Non-Payment of Premium (NPP) individuals. These individuals should not be aided on Continuos Eligibility for Children (CEC) after their discontinuance. In addition, there are no redetermination requirements for an individual being discontinued for NPP. C-IV/LRS Update:. Update MC EDBC to set FRI for an individual when the NPP Negative Action is used. Update MAGI Non-Payment of Premium NOA fragments to generate for Non-MAGI rules. Add the appropriate W&I Codes to the NOA. Generate a list of cases with individuals receiving CEC (aid code 7J/7K) after discontinuance for NPP. Counties can take appropriate action to discontinue.

## Slide 9: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Inter-County Transfer (ICT) Timeframe Changes SB 1339 ACL 17-58 | 6/1/2017 | SCR 7522 Design Release 18.05 SCR 9076 – Additional Document Transfer Pending CCB approval Release 18.05 | SCR 50461 Design Release 18.05 | SB 1339 directs the customer to notify either the sending or receiving county of a change in their residence within 7 days and the informed county would initiate the ICT. Benefits must be transferred no later than the first day of the next available benefit month following 30 days after a county was notified, and prohibits the receiving county from interviewing customers from another county to determine continued eligibility for the CW or CF programs until the next scheduled RE. All SAWS have agreed to an implementation of SB 1339 changes with the 18.05 release. The SAWS ICT Workgroup continues to meet and document changes to the ICT interface processes associated to SB 1339. C-IV/LRS Update: On 1/23/18 the SCR and design document for C-IV/LRS System changes is out to the eICT Committee for review and comment. The eICT committee approved both the C-IV/LRS SCR when they met on 1/30/18 to review and discuss the additional document transfer design.

## Slide 10: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalWORKs Deceased Child Eligibility ACL 16-90 | 1/1/2016 | SCR 3129 Implemented Release 17.09 | SCR 47277 Design Release 18.07 | AB 433 requires that a deceased child not be removed from the CalWORKs assistance unit (AU) in the month in which his or her death occurred, or the month following. This bill also prohibits sanctions from being applied for overpayments being established for a grieving CW recipient due to failure or refusal to comply with Welfare to Work program requirements during the month in which a child in the AU died, or the month following. C-IV Update: Modified EDBC logic that determines the status reason of Deceased. Added Mid-period Change “Due to a Death of a Child NOA” to the template repository in English and Spanish. LRS Update: Modify the EDBC logic that determines the status reason of Deceased. Added Mid-period Change “Due to a Death of a Child NOA” to the template repository in English and Spanish. Automate the Mid-period Change Due to a Death of a Child NOA.

## Slide 11: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 | 1/1/2017 Fixed Clock 9/1/2018 Waiver Expires | SCR 7215 Phase II Analysis Release Tentative 18.09 | SCR 50776 Phase II Analysis Release TBD | On 1/13/17 CDSS received notification that FNS approved the Statewide ABAWD waiver extension until 8/31/18. CDSS had indicated that the current design/implementation schedule, prior to the extension, will continue as planned. This will allow the state and counties more time to prepare for ABAWD implementation. Due to the California’s high unemployment rate, it’s anticipated that in 2018 only three counties (Santa Clara, San Mateo, and San Francisco) will be subjected to the ABAWD policy. Therefore, in September CDSS submitted another ABAWD waiver to exempt the remaining 55 counties through 2018. A response from FNS is pending. At Self Sufficiency, CDSS reported that they are still waiting to hear from FNS on the waiver approval. However, based on the unemployment numbers, they feel confident that the waiver will be approved. -Continued on next slide-

## Slide 12: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 | 1/1/2017 Fixed Clock 9/1/2018 Waiver Expires | SCR 7215 Phase II Analysis Release Tentative 18.09 | SCR 50776 Phase II Analysis Release TBD | Kim McCoy Wade said all SAWS should be prepared to implement the ABAWD policy when the current waiver ends (8/31/18). The ABAWD handbook is a living document and will be updated by CDSS as policy is decided upon. The ABAWD Handbook was published on 1/26/18. The critical items on which the State needs to provide direction are: NOAs/Forms, Exemptions including geographically waived areas, and the MEDS interface. C-IV/LRS Implementation: Assuming the CalACES counties will be on an ABAWD waiver until summer of 2019, CalACES (LRS and C-IV) will implement Phase II ABAWD changes in the 18.09 (9/24/18) release. This aligns with information we provided CDSS when they asked how soon we can implement, which is 6-9 months from the time final policy is published.

## Slide 13: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description - C-IV/LRS Implementation effort
SAWS 2 PLUS | TBD | TBD | TBD | CDSS was working on revising the SAWS 2 Plus to include additional programs, newly passed legislative requirements to track sexual orientation/gender identity (SOGI), incorporate the SAWS 2A SAR information and align with the CMS requirements for the health care program application requirements. As of December 2017, this effort is on hold. At the December SAWS policy meeting, CDSS informed SAWS that they are working on a modified version of the SAWS 2 PLUS which will only include five questions. They do anticipate that some of the five questions will cover the SOGI requirements. The draft form is pending. CalACES will begin design efforts when final policy is published.

## Slide 14: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Add VUR Functionality for Non Assistance CalFresh (NACF) ACL 13-17 | 10/1/2013 | SCR 619 Analysis Release TBD | Implemented | No change since last meeting. CW/CF Committee High Priority CalFresh SCRs: Due to a waiver denial, CWDs must act on any NACF changes considered verified upon receipt (VUR). CDSS has drafted an ACIN to published the VUR chart (Mid Period Guide) and a Q&A. CDSS sent out the draft ACL on 2/8/18. C-IV Update: Design is pending receipt of CDSS policy Q&A. LRS Update: VUR was included in the initial implementation of the LRS System. Verification logic in LRS is different from C-IV and is automated. LRS verification logic is based on Report Date and Change Reason logic.

## Slide 15: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description - C-IV/LRS Implementation effort
Online CalWORKs Appraisal Tool (OCAT) | TBD | Pending Analysis Release TBD | Pending Analysis Release TBD | Online CalWORKs Appraisal Tool (OCAT) CDSS and CWDA reached consensus on approach: Move forward with OCAT integration with SAWS to comply with W&I Code language (e.g. shared service in SAWS environment, no dual data entry) Work through the CalSAWS Leadership Team to make decisions about the shared services, including OCAT Create county advisory committee San Bernardino County will do procurement and hold contract Determine how to best use funding in current year, e.g. possible enhancements CWDA will work with the SAWS and the county advisory group to develop a timeline

## Slide 16: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation effort
MC RE Informational Packets for Application and Renewal MEDIL I 14-54 | 2014 | SCR 924 Analysis Release TBD | SCR 52371 Implemented Release 17.05 | Counties are required to provide the publications listed in this MEDIL to all households at the time of initial application when submitted to the county directly in person, by phone, by mail or through eNotification and at renewal. C-IV Update: The approach was to create three informational packets, one for applications and two for renewals. Due to the substantial increase in project operations cost and a shift in county postage cost, this item was discussed at PSC in 2017. PSC asked, to avoid the cost of mailing these packets, could the packets be posted to the recipient’s C4Y account. A Consortium Request for Policy Clarification (CRPC) was sent to DHCS. In addition to the PSC question, it was also asked if a PDF link to each packet on C4Yourself (C4Y) would satisfy the policy requirement. Note: Due to the increase in volume that these automated packets will would create, the Project would have to restructure the contract with the print center vendor. The Project was working with OSI to see if funding is available to cover the increased operation costs to automate the packet changes. Per OSI no additional funding is available for this effort. -Continued on next slide-

## Slide 17: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation effort
MC RE Informational Packets for Application and Renewal MEDIL I 14-54 | 2014 | SCR 924 Analysis Release TBD | SCR 52371 Implemented Release 17.05 | The C-IV Project’s Central Print budget does not have funds to PSC approved the following C-IV implementation approach: The counties will continue to manually mail the informational packets as described in MEDIL I-14-54 until such time that State funding can be secured. When State funding is available and DHCS updates the PUB 68, the C-IV Project will finalize the SCR and present it to the Correspondence Committee for review and approval. Per DHCS on 10/26/17 the revised PUB 68 has been revised and split into an English and Spanish version. A draft version of the PUB 68 was sent for stakeholder review on 12/8/17. LRS Update: The forms are available in the template repository for end users to manually distribute to participants with the exception of the brochures that are targeted for 17.09 implementation. Also, no decision has been made on posting the publications to the participant’s YBN account.