## Slide 1
Project Steering Committee Meeting
May 24, 2018

## Slide 2
Call Meeting to Order
Agenda Review
Public opportunity to speak on items not on the Agenda
Agenda

## Slide 3
Approve the Minutes of the April 19, 2018 Project Steering Committee Meeting and review of Action Items
Action Items

## Slide 4
Action Items
Approve Consortium Approach for EBT Vendor Conversion

## Slide 5: Report out on User Lab Results, Supplemental Capabilities and Requirements Gathering Sessions
PRESENTATION DOCUMENT| May 22, 2018

## Slide 6: Overview of Organization: Stakeholders, Sponsors, & Working Team
Consortia
Vendor
Federal
State
County
PROJECT ORGANIZATION
Stake- holders
Working Team
  Nicolas Aretakis (CMS)
  Gregg Saxton (FNS)
  Scott Pettygrove
  Antonia Jimenez
  Chevon Kothari
  Kathy Gallagher
  Rene Mollow (DHCS)
  Todd Bland (CDSS)
  Kim McCoy Wade (CDSS)
  Sandra Williams (DHCS)
  Fei Collier (DHCS)
  Adam Dondro (CHHS)
  Barry Zimmerman
  Umesh Pol
  Ann Edwards
  Susan Von Zabern
Federal
State
County
Sponsors
  John Boule (CalACES)
Diane Alexander (CalWIN)
Project Sponsors
  Kris Dudley (OSI)
  Dan Kalamaras (OSI)
  Frank Mecca (CWDA)
  Christiana Smith (CWDA)
  Hayward Gee (CalACES)
  Dorothy Avila (CalACES)
  Vat Om (CalACES)
  Karen Rapponotti (CalACES)
  Lynn Bridwell (CalWIN)
  Jo Anne Osborn (CalWIN)
  Suman Biswas (OSI)
  Dan Brown (OSI)
  Tammy Parkison (OSI)
  Farzad Ghazizadeh (OSI)
  Jessie Buan (OSI)
  Tom Hartman (CalACES)
  June Hutchison (CalACES)
  Laura Chavez (CalACES)
  Henry Arcangel (CalWIN)
  Paul Trisler (CalWIN)
  Betty Uzupis (CalACES)
  RMs (CalWIN)
  RPMs (CalACES)
  Project Staff (CalACES and CalWIN)
Project Advisory Team
Core Team
SMEs
Vendors
  Stacey Savidge (First Data)
  Swati Lohia (First Data)
  Kalleen Lyman (First Data) Britt Carlson (First Data) Corinna Martinez (First Data)
  BK Sinha (iFish) Joe Hogan (First Data) Frank Ono (iFish)
  Tim Ward (McK) Ankur Ghia (McK) Hrishika Vuppala (McK)
  Himanshu Agarwal (McK), Jessica Kahn (McK)
  Glenn Kenton (McK)
  Rikki Singh (McK)
  Yash Agrawal (McK)
  Jim Watkins (McK)
  Ryan Ko (McK)
  Simon Nazarian (McK)
  Donatela Bellone (McK)
  Neal Donnelly (McK)
  Harvey Yang (McK)
  AndiyAllison (McK)
  Tolian Apostol Gjika (McK)
  Aaron Konigsberg (McK)
  Laura Forte (McK)

## Slide 7: Overview of Milestones that Got Us Here
In 2011, ABX 16 codified the migration of the 39 C-IV counties to the LRS to result in a combined 40-county system known as the CalACES
The initial focus was on consolidation of both systems’ software:
  Due to terms of existing contracts
  To minimize additional sole source & maximize competition
This approach did not yet address merging of the data (databases or data centers), but cloud hosting for C-IV was added during contract negotiations; Migration D&I not approved by Federal Partners
Dynamics have changed and there is now consensus to have a single eligibility system for all of California, starting with the merger of CIV and LRS
Current effort is an opportunity to build on previous work: establish the technical infrastructure to serve 40 CalACES counties first then all 58 counties (CalSAWS)…
… and functional analysis to develop CalSAWS
BACKGROUND & CONTEXT

## Slide 8: Where CalACES Technical Assessment Fits into the Overall CalSAWS Program
  Key Outputs
Technical and Functional Assessments
(e.g., requirements analysis)
Migration planning (e.g., sequencing of activities)
  Current assessments (through July)
  Post-July Efforts
Implementation
Today’s discussion
CalACES /CalSAWS system in cloud
Requirements
BACKGROUND & CONTEXT
Implementation plan and roadmap
Procurement strategy
Cost assessment
Emerging end state technology options
CalSAWS Analysis with CalWIN (e.g., requirements gathering)
CalSAWS Technical Analysis
CalACES Tech. Analysis
Operating model (e.g., system changes, county-specific needs)
Operating model to enable county-specific needs
Operating Model Design
Governance
(e.g., overall decision making)
Governance model
System Governance Design
High Level Migration Planning
Detailed planning and sequencing
LRS copy to cloud
CalACES/ CalSAWS

## Slide 9: Assessment Summary: Client Impacting Capabilities
Capability
Rationale
Current State
Emerging Technology Result
IVR
  Ease of maintenance in having one system vs two
  Preserved performance as the core moves to cloud
  Improved availability due to cloud hosting
Similar applications for both C-IV and LRS: Both systems use Cisco CVP
Single IVR hosted in cloud while maintaining counties’ own routing structure
Multi-tenant environment with shared admin rights
Notifications
(Email, Robo-
Calls, & Text
Messaging)
  Ease of maintenance in having one system vs two
  Additional features to record customer receipt and display text message status in the core
Similar current state for Email and Robo-calls
Separate solutions for Text messaging: C-IV uses OpenMarket, LRS uses Acqueon
Email: Initiated and sent by Core
Robo-calls: Initiated by Core, sent by Contact Center
Text messaging per C-IV model: Initiated and sent by Core via OpenMarket
Lobby Manage- ment
  Varied hardware and business needs across LRS and C-IV
Similar applications with different features: LRS offers status lookup and barcode search, C-IV has kiosk configurability
As-Is software: Both C-IV and LRS retain their lobby management applications
Hosted in the cloud
All client impacting capabilities have no change to the way clients interact with the supplementary capability, however, the hosting for some of these capabilities will move to the cloud
CALACES SUPPLEMENTARY CAPABILITIES ASSESSMENT

## Slide 10: Assessment Summary: County Staff Impacting Capabilities
Balance standardization with operational flexibility at county level including for changes in reporting needs
Common reporting technologies (OBIEE)
Additional county-specific reporting
As-is: Continued standard reporting in core, additional county-specific reporting
Management & Reporting Tools
  Ease of maintenance in reducing to one system
  Reduced software cost and vendor lock-in risk
Similar applications with additional automation in LRS: LRS Lagan software automates contact center task management
Enhanced CalACES core with automated contact center task creation
Multi-tenant environment with shared admin rights
Contact Center (Call
Mgmt., Task
mgmt., Reporting, Workforce mgmt.)
  Ease of maintenance in having one system vs two
  Lower cost through software consolidation
Similar imaging systems: Both systems enable scanning documents and uploading to core app.
Common scanning software per LRS model (Kofax software)
Imaging (Scanning Software)
Balance standardization with operational flexibility at county level
LRS has its own L1, L2 ticketing software; C-IV has a mix of centralized while 21 counties use own
Provide option to counties: to opt into using CalACES offered L1/L2 ticketing software or use own
IT Helpdesk Services L1, L2
Capability
Rationale
Current State
Emerging Technology Result
Capabilities are centralized to provide ease of maintenance and cost efficiencies with the exception of IT Helpdesk Services L1, L2 where counties have a choice to opt in
CALACES SUPPLEMENTARY CAPABILITIES ASSESSMENT

## Slide 11: Assessment Summary: Support Capabilities
  Ease of maintenance in having one system vs two
  Preserved performance as the core moves to cloud
  Lower cost through cloud storage and less software
Single imaging system per LRS model: (Documentum)
Documents hosted in cloud
Similar imaging systems: Both systems enable scanning documents and uploading to core app.
  Ease of maintenance in having one print solution
  Load balancing, rapid print backup, and faster mail delivery relative to single print facility
Single Managed Print Services (MPS) vendor
Multiple primary printing facilities (e.g., North/South)
Separate Managed Services vendors: LRS uses Xerox, C-IV uses DXC, subcontracted through SI
Primary and backup facilities in both cases
Central Print
  Tickets related to the future core application should be managed by a single helpdesk
Single CalACES managed services for IT Helpdesk L3
Separate Managed Services: LRS and C-IV have their own separate L3 managed services
IT Helpdesk Services L3
Imaging (Document Management Software & Storage)
Balance standardization with operational flexibility at county level
Cyber-security best practices
As-is with enhanced security: continued access to copy of database, with additional data security measures
Some counties also access data through a copy of the database
County Data Extract
Capability
Rationale
Current State
Emerging Technology Result
All support capabilities are centralized to a single system to generate efficiencies without impacting client experience
CALACES SUPPLEMENTARY CAPABILITIES ASSESSMENT

## Slide 12: Overall Approach to CalWIN Business Process & Ancillary Systems / Tools Analysis
CalSAWS Cost
Consolidated Requirements for CalSAWS
Implementation Planning
CalWIN Ancillary Systems Analysis
CalWIN/CalSAWS
Business Process Gap Analysis
CalSAWS Requirements Gathering Sessions
CalWIN/CalSAWS Data Conversion Strategy
Validation & Review of CalACES Requirements
PRELIMINARY
CalSAWS User Labs
CalWIN Initial Data Mapping
CALWIN: CONTEXT and overall approach

## Slide 13: Timeline of CalWIN Requirements Gathering Sessions
Requirements Gathering
May 14 – Jun 29
  Gather requirements for key functionality areas (e.g., CalWIN current state, comparison with CalACES suite, identification of gaps)
  Build standardized list of CalWIN requirements true for all 18, including variations and remaining gaps
Post-Work
Jul 02 – Jul 31
  18-county workshop (proposed, TBD) for 18 counties together to pressure-test findings, verify and confirm facts
  Consolidate to create a single prioritized view of gaps with aggregated data from all streams – County visits and Requirements Gathering Sessions to create consolidated requirements
  Develop high-level cost estimates (one-time and steady state)
Pre-Work
Apr 13 – May 11
  Understand, document sources of input (e.g., CalACES base system, user labs output, CalWIN county data templates).
  Develop approach (e.g., gap classification framework, evaluation criteria for prioritization, scheduling for sessions)
Current Focus
CALWIN: CONTEXT and overall approach

## Slide 14: Timeline of CalWIN County Visit Workstreams
County Visits
Apr 23 – Jun 15
  Gather factbase (e.g., CalWIN current state, comparison with CalACES suite, identification of gaps) across 18 counties (12 counties to be directly covered by McKinsey, 6 to be covered by RMs)
  Build standardized list of CalWIN county gaps, and requirements true for all 18, including variations as input to Requirements Gathering Sessions
Post-Work
Jun 15 – Jun 29
  18-county workshop (proposed, TBD) for 18 counties together to pressure-test findings, verify and confirm facts
  Consolidate to create a single prioritized view of gaps and respective translation into requirements
  Develop high-level cost estimates (one-time and steady state)
Pre-Work
Mar 26 – Apr 20
  Understand, document sources of input (e.g., CalACES base system, user labs output, CalWIN county data templates) in preparation for County Visits
  Develop approach (e.g., gap classification framework, evaluation criteria for prioritization)
Current Focus
CALWIN: CONTEXT and overall approach

## Slide 15: County Visit Overview
  Visit kick-off with County Director, stakeholders and working team
  Webcast for participants who cannot make it in person
What our visit will look like
What we hope to achieve
Day 1 (first session)
Day 1 (morning) to Day 3 (early afternoon)
Day 3 (closing session)
  Provide introduction, context and background for visit
  Align on priorities, objectives and expectations for the visit
  Working sessions to walk through core business processes with participants from across business and technical teams
  Incorporate CalACES SME input on current capabilities to reconcile any identified differences
  Dedicated session with technical team to deep-dive on ancillary system cost break-down and impact on business processes
  Understand core business processes in the context of core CalWIN and your ancillary technology systems (e.g., we will focus on the tools used to conduct QA rather than QA policies themselves)
  Learn business processes in the context of technology to understand how to help build a CalSAWS solution that preserves the capabilities required
  Visit debrief with County Directors, stakeholders and working team
  Webcast for participants who cannot make it in person
  Share key findings of the visit, including identified gaps
  Highlight any open questions to follow up with county
CALWIN: county visit details

## Slide 16: User Lab Intro and demographics
1 Participants could select multiple roles 2 As a percentage of responses
2-5
<2
10+
5-10
CalHEERS
CalWORKs
CalFresh
Foster Care
Medi-Cal
Other
88
Other & NA
Business Analyst Business Analyst
192
Program Manager
Supervisor
Eligibility Worker
Technical Analyst
Week Overview
  1-6 of 6
Week
Focus
Participants
  172
Participants details
Role1
Experience in years
Areas of specialization1
  Eligibility
  CalWORKs
  CalFresh
  ICT
  e-Apps
  CalHEERS
  WTW
  Child Care
  Resource Databank
  Medi-Cal
ALL SURVEY RESULTS, Week 1 to 6
  Fiscal
  AAP
  Kin-Gap
  Foster Care
  ARC

## Slide 17: Requirements Gathering Leadership Message
Featuring words from:
  Scott Pettygrove, Director of Merced County HSA and Chair of CalACES JPA
  Antonia Jimenez, Director of Los Angeles County DPSS and Vice-Chairperson of the CalACES JPA
  Bobby Cagle, Director of Los Angeles County DCFS
  Barry Zimmerman, Director of Ventura County HSA and Co-Chair of the CalWIN Board of Directors
  Ann Edwards, Director of Sacramento County DHA and Co-Chair of the CalSAWS Leadership Team

## Slide 18: Guiding Principles that Will Govern the Overall Decision Making Process
To leverage the investment being made in CalACES as a multi-County system, users need to use CalACES/LRS “as is” whenever possible
County participants in Requirements Sessions are empowered to make decisions on behalf of the counties they represent
If consensus cannot be reached or there are questions for which the team necessitates guidance, the established escalation process can be used
Counties will strive towards similar business models to minimize complexity and ensure consistency, while the environment will allow necessary County flexibility and promote innovation
Use CalACES/LRS “as is” whenever possible
Be empowered to make decisions
Use the escalation processes if needed
Strive toward standardization

## Slide 19
Requirements Gathering Voting Structure
For each new or updated requirement a vote by show of hands of the CalWIN and CalACES County attendees will be taken
    CalWIN – 40 attendees (2 per County expected)
    CalACES – 40 attendees (5 per each of 8 Regions)
Visual majority (at least 60% of the attendees) is needed to move an item forward
  If there is not a clear majority, then there will be additional discussion toward resolution
  If not resolved, then the item will be escalated
Attendees that do not agree with the outcome always have the option of escalating the item

## Slide 20: Escalation Criteria and Initiation
Escalation Criteria
Does it support the Guiding Principles from the CalSAWS Leadership Committee?
Is State Policy Clarification/Interpretation needed?
Is there a lack of consensus (majority)?
Is there a “Significant Negative Impact” to Counties?
Is it easily configurable (impact on future maintenance costs)?
Is it consistent with Federal policy?
Escalation Process
Used for guidance when consensus (majority) is unable to be reached
Escalation should be an exception not the rule
Two (2) business days per level for a decision to be made
Policy interpretation differences should be backed by PIs from the State. If none exist, a request for clarification will be sent to the State
Policy clarification as needed
State
CalSAWS Leadership Team
CalACES/CalWIN Executive Directors
Executive Director Designees
Requirements Gathering Participants

## Slide 21: Ground Rules for Formal Requirement Gathering Sessions
Think as a translator
Be specific (cases, regulations, programs) but use simple language and be aware of using terms that are county- or consortium-specific
Ciao
Hello
Foster discussion
Please ask questions (with a raised hand). Engage in active listening to ensure all are heard, and provide honest feedback
Assume positive intent
Be patient and flexible. Despite potential disagreements, everyone is working towards a common goal
Be a pioneer
Leverage this opportunity to help influence the future of the Welfare Eligibility System in California
Facilitate decisions
Admit when you don’t have an answer, but try to get an answer (via phone, requesting a revisit of discussion, etc.) quickly to facilitate decisions
Also, don’t forget to silence your cell phones!

## Slide 22: Next Steps
Consolidation of all User Lab Results and Parking Lot items
Review Supplemental Capabilities
Continue Requirements Gathering Sessions into June, and Consolidate in July

## Slide 23
Update on JPA Legal Counsel

## Slide 24: CalACES RFP General Counsel/Legal Services

## Slide 25
REGIONAL GOVERNMENT SERVICES
Regional Government Services (RGS) is a public agency serving the consulting, administrative, and project management needs of local governments.
The RGS Team, working in tandem with the CalACES Administrative Team, will support and lead the CalACES General Counsel RFP project.

## Slide 26: RFP TIMELINE Pre-Release/Release Phase
Thurs., May 24, 2018 | CalACES BOD meeting Proposed action items: Presentation of RFP Implementation Plan Selection of Evaluation Committee Empower Executive Director to release RFP
Week of Monday, June 11, 2018 | Evaluation Team Meeting Final review of RFP
Week of Monday, June 18, 2018 | Open and Release RFP Post on CalACES Web Site Advertise
Week of Monday, July 11, 2018 | RFP Proposal Submission Deadline

## Slide 27: Evaluation/Selection Phase
of Monday, July 16, 2018 | Evaluation Committee Evaluation of paper proposals Select small group of finalists
Week of Monday July 16, 2018 | Evaluate Paper Proposals Select finalists
Week of Monday, July 23, 2018 | Conduct Finalist In-Person Interviews Selection of awardee(s)
Friday, August 3, 2018 | Begin contract development
Wednesday, August 15, 2018 | Final contract and packet to Executive Director
Thursday, August 16, 2018 | Final packet Sent out for 8/23/18 BOD meeting

## Slide 28: Contract Award
Thursday, August 23, 2018 | Board of Directors Contract Award Decision
Monday, August 27, 2018 | Start Date of Awardee Services
August 27 – September 20, 2018 | Legal Counsel Transition

## Slide 29: Commitment of Evaluation Team
Propose six evaluators:
  3 CalACES JPA Board Members (Chair, Vice Chair, SBC Board Member)
  2 CalACES Executives – Executive Director and Current Legal Counsel
  1 WCDS/CalWIN Member TBD by CalWIN Board.
Critical timeframe to be available:
  Week of June 11 – Review final RFP prior to release
  Week of July 16, 2018
    Individual Remote Review of paper proposals: Approximately 4 hours
    Remote Meeting to Finalize Invitees for interviews: 1.5 hours
  Week of July 23, 2018
    Conduct in person interviews: Approximately 8 hours or 2 half-days

## Slide 30: Scope Overview
General Counsel Services
Public Sector Expertise
Litigation Expertise/Services
Specialized expertise, i.e., trade marks, intellectual property

## Slide 31: Advertising Strategy
RFP web sites
Legal Journal/Websites
CalACES Website
Targeted outreach
  List of potential firms who focus on public sector
  Formatted email invitation to be sent to potential respondents

## Slide 32
Status of RCC Summit

## Slide 33
Agenda is in process. Key topics are:
  Regional Contact Centers (RCC) volume decrease and ramifications for data center operations
  With 5 years of experience, share business processes and lessons learned for RCCs
  Opportunities for change to the business model(s)
  RCC Consolidation?
  For CSCs, also share business operations and best practices
Tentative near consensus (so far) on August 21, 2018 as the date for the Summit
Participant list is in development with the RPMs
Status of Contact Center Summit

## Slide 34
M&O Application & Policy Update

## Slide 35: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Short Term – Interim Funding for Emergency Caregivers with Placement of Children and NMD prior to RFA Approval ACL 18-33 CFL 17/18-59 | 4/1/18 | SCR 100645 Implemented Release 18.05 | SCR 201268 Implemented Release 18.05 | The Senate and Assembly Budget Committees enacted policy (AB 110 & SB 120) that will provide relative caregivers and non-related extended family members payment beginning at the time of placement instead of at the time of home approval. This policy authorizes benefits through 6/30/18. Assembly Bill 2183 ,if chaptered, will authorize benefits effective immediately and forward under an emergency statute. CWDA is working with the Legislature and Administration on the 2018-19 Budget year solution (long term solution) during state budget discussions. There are very active conversation going on about this policy and we’ll provide updates as best as we can. C-IV/LRS Update: The project drafted a design document that covers system change for C-IV and LRS. The draft design was presented to the Foster Care committee on 3/27/18 and the committee agreed with the short tem approach. The final ACL was published on 3/30/18 and the design was updated to reflect changes to the final policy. The final design was sent to the committee on 4/9/18 and due to the short implementation window expedited approval was given to allow development work to begin. -Continued on next slide-

## Slide 36: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Short Term – Interim Funding for Emergency Caregivers with Placement of Children and NMD prior to RFA Approval ACL 18-33 CFL 17/18-59 | 4/1/18 | SCR 100645 Implemented Release 18.05 | SCR 201268 Implemented Release 18.05 | In order to implement the short term system changes as quickly as possible, the following will have limited automation: Notices of Action (NOAs) – NOAs will not be automated but they will be available in the template repository. Claiming/Reporting - Emergency Assistance (EA) issuances for this policy are required to be claimed differently than the existing EA issuances; this process significantly increases the claiming and reporting effort. In an effort to not delay the short term changes, counties will be required to manually track and report these issuances by using a new pay code (Emergency Placement Prior to Home Approval). Tracking the 60 day EA period – The worker will manually set a task to track this period. A CIT with the above information was sent to the counties on 5/21/18. C-IV System Updates: An Emergency Approval License Status is being added. The Emergency Assistance (EA) 5K aid code determination is being updated to allow EA funds to be paid to relative and non relative extended family members (NREFMs) prior to the approval of the caretaker’s home. Two Notices of Action (NOAs) are being added to the template repository. An Emergency Placement Prior to Home Approval pay code is being added. This pay code applies to FC and ARC. -Continued on next slide-

## Slide 37: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Short Term – Interim Funding for Emergency Caregivers with Placement of Children and NMD prior to RFA Approval ACL 18-33 CFL 17/18-59 | 4/1/18 | SCR 100645 Implemented Release 18.05 | SCR 201268 Implemented Release 18.05 | LRS System Update: A new License Status (Emergency Approval) will be added to allow staff to differentiate between approved licenses and licenses with emergency approval. The new status will be used in the Foster Care EDBC logic to determine if the Child Placement is approved. The system will either: Deny the case with a reason of ‘Home/Facility Not Eligible’ for a pending program or Pay the facility using County funds under aid code 45 for an Active program. Note: ARC placements are not eligible for Emergency Assistance (EA) funding (5K), and the system will determine an ARC aid code if the license is approved. The ‘Child Placement Detail’ page will be updated to prevent users from saving the page when the Home Approval or License is in an ‘Emergency Approval’ status if they select an ineligible Level of Care. Pay code column has been added to the DCFS child welfare trust Abatement report and General ledger report.

## Slide 38: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Implementation of Assistance with Diaper Cost Supportive Services ACL 18-38 | 4/1/18 | SCR 100986 (Phase I) Implemented 18.05 SCR 100305 (Phase II) Design Release 18.07 | SCR 202085 (Phase I) Implemented 18.05 SCR 59192 (Phase II) Design Release 18.07 | The passage of AB 480 requires County Welfare Departments (CWD) to provide thirty dollars ($30) per month to CalWORKs Welfare to Work (WTW) recipients to assist with diaper costs for each child who is under 36 months of age. Individuals must have a qualifying child under 36 months of age; and be a participant in the WTW program. The project has some policy questions that need to be addressed prior to finalizing the requirements and design. A Consortium Request for Policy Clarification (CRPC) with policy questions was sent to CDSS on 4/10/18. CDSS responded to the CRPC on 5/2/18. C-IV/LRS Update: Phase I – Implemented the Need Category Other Supportive Services and a Need Type of Diaper Allowance. No State report or claiming changes were made in Phase I. Tracking issuance for claiming and reporting this phase is a manual process done by the county. Phase II - Will implement an automated batch process that will automatically identify eligible cases and issue the appropriate number of $30 issuances per case.

## Slide 39: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Changes to CalFresh Reporting Requirements ACL 18-18 | 5/8/2017 | SCR 100532 Analysis Release TBD | SCR 54311 Analysis Release TBD | The Food and Nutrition Service (FNS) recently issued a final rule implementing provisions of the Food, Conservation and Energy Act of 2008. The new regulations were effective May 8, 2017. Below is a list of the policy changes: Threshold for reporting changes in unearned income at the periodic report go from $50 to $100. Households are required to make mandatory mid-period reports within 10 days of the date the change becomes known to the household. New SAR 7 Reminder Notice (CF30) - The CWD shall provide the household with a reminder notice advising the household that it has 10 days from the date the CWD mails the reminder notice to file a complete SAR 7 form. If a household fails to file a complete SAR 7 form between the 1st and 5th of the submit month, the CWD shall send the CF 30 on the 6th day of the submit month. -Continued on next slide-

## Slide 40: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Changes to CalFresh Reporting Requirements ACL 18-18 | 5/8/2017 | SCR 100532 Analysis Release TBD | SCR 54311 Analysis Release TBD | On the 4/11/18 CDSS/SAWS Policy call, CDSS reported the following: They are meeting with FNS on 4/12/18 to discuss question and concerns about this policy. They are going to explore the option of applying for a waiver, similar to Washington State. Some counties are being cited CAPER errors for this policy. QC is not looking at the timeframe in which the NOA was mailed; they are just looking to see that the CF 30 was mailed. CDSS submitted a waiver to FNS to allow the CF 30 to be mailed along with another NOA. FNS approved a two year waiver, which is effective May 1, 2018 through April 30, 2020. CDSS is drafting an ACL with the waiver conditions. C-IV/LRS Update: The project teams will begin design once the final ACL is published.

## Slide 41: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 ACL 18-08 ABAWD Handbook | 1/1/2017 Fixed Clock 9/1/2018 Waiver Expires | SCR 7215 Phase II Analysis Release Tentative 18.09 | SCR 50776 Phase II Analysis Release TBD | Due to the California’s high unemployment rate, it’s anticipated that in 2018 only three counties (Santa Clara, San Mateo, and San Francisco) will be subjected to the ABAWD policy. Therefore, in September CDSS submitted another ABAWD waiver to exempt the remaining 55 counties through 2018. A response from FNS is pending. At Self Sufficiency in March, CDSS reported that they are still waiting to hear from FNS on the waiver approval. However, based on the unemployment numbers, they feel confident that the waiver will be approved. The ABAWD Handbook was published on 1/26/18. The ABAWD handbook is a living document and will be updated by CDSS as policy is decided upon. The critical items on which the State needs to provide direction are: NOAs/Forms, Exemptions including geographically waived areas, and the MEDS interface. -Continued on next slide-

## Slide 42: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 | 1/1/2017 Fixed Clock 9/1/2018 Waiver Expires | SCR 7215 Phase II Analysis Release Tentative 18.09 | SCR 50776 Phase II Analysis Release TBD | In February CDSS kicked off the SAWS ABAWD Automation meetings. These meetings will address SAWS questions associated to automating the ABAWD policy. C-IV/LRS Implementation: The project is working on documenting system changes and participating in the SAWS ABAWD Automation meeting with CDSS. Considering the CalACES counties will continue to be on an ABAWD waiver until 9/1/2019, all the recent policy changes, and those that are in progress, the CalACES Project believes we need to move the ABAWD Phase II implementation to January 21, 2019. CDSS is in agreement with moving CalACES moving the ABAWD implementation to January 21, 2019.

## Slide 43: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Child Support SB 380 Draft ACL Received 5/10/2018 | 11/1/2018 | SCR 100390 Design Release TBD | SCR 200785 Design Release TBD | Effective November 1, 2018, a CalWORKs (CW) applicant or recipient will have the option to exclude a stepsibling or half-sibling from the AU in order to keep one hundred percent of any child support payments made on behalf of that child, as long as the following apply: The amount of child support received each month for that child is greater than the cash aid amount for the child; and Child support received for the child has been consistent. Any parent/caretaker relative who opts to exclude a step/half-sibling from the AU for purposes of receiving child support would continue to receive cash aid for all other eligible members of the AU. Any child support payments received pursuant to SB 380 would not be treated as income when determining CalWORKs eligibility or grant amounts. C-IV/LRS Update: The design team, consortium staff, and QA staff are working on documenting the requirements and the design.

## Slide 44: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Notice of Action Requirements at Annual Renewal or Change in Circumstance Draft ACWDL received on 4/17/18 |  | SCR 100708 Analysis Release TBD | Implemented SCR 29468 Release 16.03 | In accordance with Federal Regulations, counties are required to send a Notice of Action to MAGI beneficiaries who have no change in their eligibility or level of benefits at annual renewal or when an eligibility determination at change in circumstance results in resetting the annual renewal date. C-IV/LRS Update: The design team, consortium staff, and QA staff reviewed the draft ACWDL and provided comments to DHCS on 4/24/18.

## Slide 45
Update on Moving LRS Replica to the Cloud
Scope of services

## Slide 46
Consortium Planning Team has selected Amazon Web Services (AWS) as the Cloud vendor and provided Accenture with a set of Requirements for the Cloud Enablement Project.
Accenture, AWS and the Consortium Planning Team are meeting regularly to refine the scope of the Cloud Enablement Project
  Set up a working replica of LRS production code in a non-production AWS Cloud environment
  Demonstrate through rigorous performance tests if the LRS Cloud Replica at LRS volumes can meet the LRS performance service levels
  Develop a roadmap for how to scale the AWS Cloud implementation of LRS/CalACES to support CalACES and CalSAWS volumes (3.3 times LRS)
  Target 6 months, beginning July 2018, to establish the environment(s), port and configure the LRS, and conduct performance and regression tests
Target date of May 31 to complete documentation of draft change order to allow Consortium review and discussion prior to June 22nd Board meeting.
  Change order will be under the LRS Agreement
  A set of work products will be developed to document the results
Update on LRS Replica in the AWS Cloud

## Slide 47
Review: CalACES JPA Board of Directors & Member Representatives Meeting Agendas
Please turn to the following handouts:
11-1_JPA Regular Agenda 05-24-2018_FINAL.doc
11-2 JPA Member Representatives Meeting Agenda 06-22-2018_DRAFT v2.doc

## Slide 48
JPA Board Of Directors FY18/19
Region 1 – Susan von Zabern
Region 2 – Pending*
Region 3 – Sanja Bugay
Region 4 – Kathy Harwell
Region 5 – Scott Pettygrove
Region 6 – Mike Dent
Region 7 – Shelby Boston
Region 8 – Pending*
*Pending receipt of appointment letter
Project Steering Committee FY 18/19
Region 1 – Rocio Aguiniga
Region 2 – Pending*
Region 3 – Cindy Uetz
Region 4 – Brian Taing
Region 5 – Mary Ellen Arana
Region 6 – Erma Thurman
Region 7 – Debbie Walsh
Region 8 – Pending*
*Pending receipt of appointment letter
Regional Nominations Update

## Slide 49
Lunch

## Slide 50
State Update (OSI, CDSS & DHCS)

## Slide 51
Regional Updates/Sharing

## Slide 52
Discuss June 21, 2018 PSC Meeting

## Slide 53
Adjourn Meeting