## Slide 1
Policy Implementation
September 20, 2018

## Slide 2: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Funding for Emergency Caregivers with Placement of Children and Non-Minor Dependents prior to Resource Family Approval ACL 18-75 | 7/1/2018 | SCR 101497 Design Release 19.01 | SCR 203634 Design Release 19.01 | Per ACL 18-33, all counties were required to provide the Short-Term, Interim payment (AB 110) to caregivers who had taken placement of a child prior to completing the Resource Family Approval (RFA) process between 3/30/18 and 06/30/2018. Effective July 1, 2018, all counties must provide a payment equivalent to the basic level rate for a resource family to the Emergency Caregiver (EC) of a child. However, unlike the Short-Term, Interim funding, the EC funding will be exclusively funded through the Emergency Assistance (EA) Program, aid code 5K. CalACES Update: Phase III - Long Term Funding for Emergency Caregivers with Placements of Children Prior to RFA Approval will include: Updating the eligibility rules to determine eligibility for the different types of EA funding Automating the pay code determination Automating the NOAs

## Slide 3: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalFresh Ending Cash Out for SSI/SSP Recipients Policy ACL 18-90 ACL 18-91 ACL 18-92 | TBD | SCR 101471 Analysis Release 19.07 | SCR 203103 Analysis Release 19.07 | The Legislative budget bills include agreement to fund the SSI (Supplemental Security Income) Cash Out initiative which would reverse California’s current law that prohibits SSI and/or SSP (State Supplementary Payment) recipients from receiving CalFresh benefits. This policy contains several components which will be implemented no later than August 1, 2019. Ending Cash Out applies to three groups of individuals and/or households: Group 1 – SSI/SSP beneficiaries who are new CalFresh applicants who will no longer be precluded from CalFresh eligibility, as well as current CalFresh households who have an SSI/SSP member(s) who will be added to the case. Group 2 – Supplemental Nutrition Benefit (SNB) program: CalFresh households who have an excluded SSI/SSP member and as a result of this policy will experience a reduction in the CalFresh allotment once the SSI/SSP member and their income are added to the CalFresh household budget. Group 3 – Transitional Nutrition Benefit (TNB) program: CalFresh households who have an excluded SSI/SSP member and as a result of this policy will lose their eligibility to CalFresh benefits once the SSI/SSP member and their income are added to the CalFresh household budget. The legislature has agreed to hold these households harmless by supplementing their benefits via a new state-only program. - Continued on next slide -

## Slide 4: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalFresh Ending Cash Out for SSI/SSP Recipients Policy ACL 18-90 ACL 18-91 ACL 18-92 | TBD | SCR 101471 Analysis Release 19.07 | SCR 203103 Analysis Release 19.07 | CDSS published ACLs 18-90, 18-91, and 18-92 on July 31, 2018. On August 13, 2018, CDSS kicked off the Reversing SSI Cash-Out Automation meetings. This group includes CDSS, CWDA, SAWS and the counties. The purpose of these meetings are to discuss questions related to the policy, implementation strategy, and automation timeline. These meetings are held bi-weekly through October at the CalACES North location. CalACES Update: The design for this change will be a solution that will work for 58 counties. The CalACES teams are continuing to meet and document system change recommendations. At the October CW/CF committee meeting the team will present the implementation approach and timeline. Over the course of documenting system change requirements the project teams will provide regular updates and request input on the system change recommendations from the CW/CF committee.

## Slide 5: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 ACL 18-08 ABAWD Handbook | 1/1/2017 Fixed Clock 8/31/2019 Waiver Expires | SCR 7215 Phase II Design Release 19.03 | SCR 57971 Phase II Design Release 19.03 | Due to the California’s high unemployment rate, it’s anticipated that in 2018 only three counties (Santa Clara, San Mateo, and San Francisco) will be subjected to the ABAWD policy. Therefore, in September CDSS submitted another ABAWD waiver to exempt the remaining 55 counties through 2018. The ABAWD waiver was approved by FNS and is valid 9/1/2018-8/31/2019. The ABAWD Handbook was published on 1/26/18. The ABAWD handbook is a living document and version 2.0 is in progress. The critical items on which the State needs to provide direction are: NOAs/Forms, Exemptions including geographically waived areas, and the MEDS interface. In February CDSS kicked off the SAWS ABAWD Automation meetings. These meetings will address SAWS questions associated to automating the ABAWD policy. Considering the CalACES counties will continue to be on an ABAWD waiver until 9/1/2019, all the recent policy changes, and those that are in progress, the CalACES Project believes we need to move the ABAWD Phase II implementation to January 21, 2019. CDSS is in agreement with moving CalACES moving the ABAWD implementation to January 21, 2019. CalACES Update: The design team, consortium staff, and QA staff are working on documenting system changes and participating in the SAWS ABAWD Automation meeting with CDSS.

## Slide 6: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Child Support SB 380 ACL 18-82 | 11/1/2018 | SCR Phase I 101374 Release 18.07 Phase II SCR 100390 Design Release 18.09 priority sometime in October | SCR Phase I 202806 Release 18.07 Phase II SCR 200785 Design Release 18.09 priority sometime in October | Effective November 1, 2018, a CalWORKs (CW) applicant or recipient will have the option to exclude a stepsibling or half-sibling from the AU in order to keep one hundred percent of any child support payments made on behalf of that child, as long as the following apply: The amount of child support received each month for that child is greater than the cash aid amount for the child; and Child support received for the child has been consistent. Any child support payments received pursuant to SB 380 would not be treated as income when determining CalWORKs eligibility or grant amounts. The final ACL was published on August 1, 2018, which included the final CW 52. CalACES Update: Phase I – Mass Mailer was mailed on 9/14/18. For cases that become active after 9/14/18, Counties are responsible for manually mailing the CW 52. Phase II – Will implement changes to support excluding a stepsibling or half-sibling from the assistance unit in order to keep all child support payments The design team, consortium staff, and QA staff are working on documenting the requirements and the design. At the September CW/CF committee meeting the project presented the implementation approach and timeline. After the SCR is approved the project will check in with the committee at each meeting thereafter for progress updates as the SCR moves through build and test.

## Slide 7: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalWORKs Outcomes and Accountability Review Cal-OAR | 7/1/2019 | SCR 102191 TBD | SCR 204569 TBD | The CalWORKs Outcomes and Accountability Review (Cal-OAR) is a process for reviewing the CalWORKS program statewide while taking into account county diversity. Its goal is to promote program accountability, continual quality improvement, and meaningful tracking of program participation and outcomes. Development of the review process is led by a statewide legislatively-mandated work group of stakeholders from state agencies, counties, advocacy groups, research teams, the legislature, and CalWORKs recipient populations. Cal-OAR workgroup is to establish a local accountability system that facilitates continuous improvement of county CalWORKs programs by collecting and disseminating data and best practices. Cal-OAR three main components to be developed by July 2019: Process and Outcome Performance indicators CalWORKs county self-assessment process CalWORKs county system improvement plan, including a peer review component. The three elements produced by the Cal-OAR work group will improve county access to meaningful, real-time data and will encourage cross-county examination. This will help counties improve their program management decisions and provide a mechanism for elevating county best practices. -Continued on next slide-

## Slide 8: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalWORKs Outcomes and Accountability Review Cal-OAR | 7/1/2019 | SCR 102191 TBD | SCR 204569 TBD | CalACES Update: CalACES is participating in the Cal-OAR Data Collection & Automation subcommittee. This workgroup is charged with developing the set of measures to evaluate program performance. These measures will be reported to CDSS on a monthly basis, which will result in a new state report. This effort will also include revision to the WTW 25 report. The project provided a cost estimate to implement the new state report and modification to the WTW 25 report on 9/14/18.

## Slide 9: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalHEERS - Verify Lawful Presence CH CR 92295 February 2019.666666 |  | 100608 Design 19.02 | 201310 Design 19.02 | The Department of Homeland Security (DHS) is upgrading the DHS Verify Lawful Presence (VLP) interface. Centers for Medicare and Medicaid Services (CMS), CalHEERS (CH) and CalACES must also be updated to continue to communicate to DHS for VLP. CH Change Request (CR) will update CH to use the updated CMS VLP interface. CalACES Update: System changes for this effort will include: Updates to CH eHit interface for VLP Creates a new CH VLP interface between CH and CalACES for VLP Provides a way to communicate when CH receives a VLP interface error code or when CH does not make a VLP call. The new CH VLP interface allows the Worker to process the additional VLP verification for MAGI MC individuals from within C-IV/LRS instead of from the external U.S. Citizenship and Immigration Services (USCIS) Systematic Alien Verification for Entitlement (SAVE) website. When a case is pure MAGI, the VLP interface will reduce worker double data entry and the system will notify the workers from within CIV/LRS by auto-creating tasks when CH receives citizenship information from DHS. The CH JADs for this effort are still in progress and are anticipated to wrap up by 9/14/18. At the MC committee meeting on 9/5/18, the project shared a power point presentation of the proposed CIV/LRS system changes. The team’s goal is to finalize the design by the end of September and then present it to the committee for review. After SCR approval the team will check in with the committee at each meeting thereafter for progress updates as the SCR moves through build and test.

## Slide 10: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Notice of Action Requirements at Annual Renewal or Change in Circumstance Draft ACWDL received on 4/17/18 |  | SCR 100708 Analysis Release TBD | SCR 202724 Analysis Release TBD | No change since last meeting. In accordance with Federal Regulations, counties are required to send a Notice of Action to MAGI beneficiaries who have no change in their eligibility or level of benefits at annual renewal or when an eligibility determination at change in circumstance results in resetting the annual renewal date. In the draft ACWDL it states that SAWS must make all necessary programming changes to automate the use of the MAGI and Non-MAGI NOA snippet language included within this ACWDL no later than six months after the release of this ACWDL. The final ACWDL is pending. CalACES Update: The design team, consortium staff, and QA staff reviewed the draft ACWDL and provided comments to DHCS on 4/24/18.

## Slide 11: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Gender Recognition ACT AB 959 / SB 179 Draft ACL/Form Received 7/30/18 | 7/1/2018 | SCR 101841 Analysis Release TBD | SCR 202458 Analysis Release TBD | No change since last meeting. CDSS was working on revising the SAWS 2 Plus to include additional programs, newly passed legislative requirements to track sexual orientation/gender identity (SOGI), incorporate the SAWS 2A SAR information and align with the CMS requirements for the health care program application requirements. As of December 2017, this effort is on hold. At the December SAWS policy meeting, CDSS informed SAWS that they are working on a modified version of the SAWS 2 PLUS which will only include five questions. The modified version will be known as the SAWS 1 Plus. The first five questions of the streamlined SAWS 2 Plus application, now make up the State Automated Welfare Systems (SAWS) 1 Plus. On July 31, 2018 CDSS notified SAWS that the SAWS 2 PLUS and the SAWS 1 PLUS revisions are on hold. However, they are developing a new form CW 2223 that will be used to document the applicant(s)/recipient(s) to answer the SOGI questions. SAWS received the draft ACL and CW 2223 form on July 30, 2018. CalACES sent comments to CDSS on the draft ACL and form in early August.

## Slide 12: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Add VUR Functionality for Non Assistance CalFresh (NACF) ACL 13-17 | 10/1/2013 | SCR 619 Analysis Release TBD | Implemented | No change since last meeting. CW/CF Committee High Priority CalFresh SCRs: Due to a waiver denial, CWDs must act on any NACF changes considered verified upon receipt (VUR). CDSS has drafted an ACIN to published the VUR chart (Mid Period Guide) and a Q&A. CDSS sent out the draft ACL on 2/8/18. C-IV Update: Design is pending receipt of CDSS policy Q&A. LRS Update: VUR was included in the initial implementation of the LRS System. Verification logic in LRS is different from C-IV and is automated. LRS verification logic is based on Report Date and Change Reason logic.

## Slide 13: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
MC RE Informational Packets for Application and Renewal MEDIL I 14-54 | 2014 | SCR 924 Analysis Release TBD | SCR 52371 Implemented Release 17.05 | No change since last meeting. Counties are required to provide the publications listed in this MEDIL to all households at the time of initial application when submitted to the county directly in person, by phone, by mail or through eNotification and at renewal. C-IV Update: The approach was to create three informational packets, one for applications and two for renewals. Due to the substantial increase in project operations cost and a shift in county postage cost, this item was discussed at PSC in 2017. OSI indicated there was no additional funding for this effort. To avoid the cost of mailing these packets, PSC sent a Consortium Request for Policy Clarification (CRPC) to CDSS and DHCS requesting the packets be posted to the recipient’s C4Y account and if a PDF link to each packet on C4Yourself (C4Y) would satisfy the policy requirement. Note: Due to the increase in volume that these automated packets would create, the Project would have to restructure the contract with the print center vendor. PSC approved the following C-IV implementation approach: The counties will continue to manually mail the informational packets as described in MEDIL I-14-54 until such time that State funding can be secured. When State funding is available and DHCS updates the PUB 68, the C-IV Project will finalize the SCR and present it to the Correspondence Committee for review and approval. Per DHCS on 10/26/17, the revised PUB 68 has been revised and split into an English and Spanish version. A draft version of the PUB 68 was sent for stakeholder review on 12/8/17. LRS Update: The forms are available in the template repository for end users to manually distribute to participants with the exception of the brochures that are targeted for 17.09 implementation. Also, no decision has been made on posting the publications to the participant’s YBN account.