## Slide 1
Policy Implementation
February 21, 2019

## Slide 2
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Funding for Emergency Caregivers with Placement of Children and Non-Minor Dependents prior to Resource Family Approval ACL 18-75 | 7/1/2018 | SCR 102237 Implemented Release 18.11 SCR 101497 Implemented Release 19.01 SCR 102912 New Release TBD | SCR 204665 Implemented Release 18.11 SCR 203634 Implemented Release 19.01 SCR 205913 New Release TBD | Per ACL 18-33, all counties were required to provide the Short-Term, Interim payment (AB 110) to caregivers who had taken placement of a child prior to completing the Resource Family Approval (RFA) process between 3/30/2018 and 06/30/2018. Effective July 1, 2018, all counties must provide a payment equivalent to the basic level rate for a resource family to the Emergency Caregiver (EC) of a child. However, unlike the Short-Term, Interim funding, the EC funding will be exclusively funded through the Emergency Assistance (EA) Program, aid code 5K. For more information refer to ACL 18-75. Aid code 5L will be used to identify the emergency caregiver placements that are not eligible to federal foster care funding and they are not eligible to emergency assistance funding. MEDS is working on implementing this aid code, the tentative availability date is 3/1/2019. CDSS met with SAWS on 1/29/2019 to provide an update on the Continuum Care Reform (CCR) policy and discuss some potential changes to CCR Level of Care (LOC) rates. A draft ACL was shared with the counties on 1/17/2019. The draft ACL clarifies the implementation of the LOC rates for all FFA placements. Implementation of the LOC rates for all other placement types is delayed until further notice.

## Slide 3
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalWORKs Implementation of SB 726 Draft ACL received 12/27/2018 | 7/1/2019 | CIV-102502 New Release TBD | CA-205172 New Release TBD | SB 726 will increase the threshold for which CalWORKs overpayment recovery is pursued, and implement an expungement process for CalWORKs overpayments, as specified. In addition, SB 726 aligns the CalWORKs and CalFresh programs by allowing a mass overpayment to be expunged if it resulted from major systemic error or negligence, as defined by the California Department of Social Services (CDSS). The CalWORKs overpayment threshold will be increased from $35 to $250 and CWDs shall not demand collection of any non-fraudulent overpayments totaling less than $250 from the individual(s) responsible for the CalWORKs overpayment if they are no longer aided under the CalWORKs program. SB 726 also implements a new CalWORKs expungement process for non-fraudulent overpayments. On 1/10/2019, CDSS met with SAWS to discuss SAWS automation timeline and cost. During this meeting CDSS clarified the policy related to persons no longer on aid to mean, no longer on aid in any county in California. Additionally, CDSS mentioned there would be approximately three NOAs for this policy. SAWS has not seen the NOAs because they are still in progress. CalACES provided an updated cost estimate to CDSS on 1/21/2019.

## Slide 4
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalFresh Ending Cash Out for SSI/SSP Recipients Policy ACL 18-90 ACL 18-91 ACL 18-92 | 6/1/2019 | SCR 101471 Build Release 19.05 SCR 102555 (eICT) New Release 19.07 | SCR 203103 Build Release 19.05 SCR 205294 (eICT) New Release 19.07 | CDSS published ACLs 18-90, 18-91, and 18-92 on July 31, 2018. On August 13, 2018, CDSS kicked off the Reversing SSI Cash-Out Automation meetings. This group includes CDSS, CWDA, SAWS and the counties. The purpose of these meetings are to discuss questions related to the policy, implementation strategy, and automation timeline. These meetings are held bi-weekly through October at the CalACES North location. CalACES Update: System changes for this effort will include: Update eligibility rules to determine SSI individuals eligible to CalFresh if they meet CalFresh eligibility requirements Add eligibility rules to determine the Supplemental Nutrition Benefit (SNB) and the Transitional Nutrition Benefit (TNB) Add the appropriate Notices of Action The Project met with the CW/CF Committee several times to review and discuss the SCR design before giving final SCR approval on 11/30/2018. eICT Updates and the NOAs associated to ICTs are scheduled for implementation in July 2019. MEDS will have the TNB aid code OH and will be available for testing no later than 2/25/2019. The EBT benefit types for SNB and TNB will be available for testing no later than 2/25/2019.

## Slide 5
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 ACL 18-08 ABAWD Handbook | 1/1/2017 Fixed Clock 8/31/2019 Waiver Expires | SCR 7215 Phase II Design Release 19.09 | SCR 57971 Phase II Design Release 19.09 | ABAWD implementation began in September 2018 for San Francisco, San Mateo, and Santa Clara. The remaining counties are on waiver until 8/31/2019. In September, CDSS submitted another ABAWD waiver request to FNS for the time period 9/1/2018-8/31/2019. If the waiver is approved, three additional counties (Alameda, Contra Costa, and Marin) will be required to implement the ABAWD policy effective September 2019. The ABAWD Handbook was published on 1/26/2018. The ABAWD handbook is a living document and the DRAFT version 2.0 was sent to stakeholders for review on 1/25/2019. The critical items on which the State needs to provide direction are: Exemptions including geographically waived areas, and the MEDS interface changes. CalACES Update: The project has resumed working on the ABAWD design. The design period is Jan-April. A design kick off meeting with the CW/CF committee was held on 1/14/2019 and bi-weekly design touch point meetings with the committee have been scheduled. The design team, consortium staff, and QA staff continue to participate in the SAWS ABAWD Automation meeting with CDSS.

## Slide 6
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalWORKs Increase to the Maximum Aid Payment Levels ACL 18-124 | 4/1/2019 | SCR 102238 Implemented Release 19.01 SCR 102190 System Test Release 19.02 SCR 102239 Approved Release 19.02 | SCR 204642 Implemented Release 19.01 SCR 204567 System Test Release 19.02 SCR 204727 Approved Release 19.02 | AB 1811 authorized a ten percent increase to the CalWORKs Maximum Aid Payment (MAP) levels effective 04/01/2019. This policy also requires the CWDs to send the TEMP 2250 to all CW recipients informing them of the MAP increase no later than 02/15/2019. Automation Updates: TEMP 2250 Informing Notice were mailed to all active CalWORKs(CW) participants to inform the changes to the Maximum Aid Payment(MAP) levels on 02/07/2019. The counties are responsible for sending the TEMP 2250 manually for CW cases active after 02/07/2019. C4Youself - In the Announcement section a message about the 10% grant increase with a link to the TEMP 2250 will display from 03/01/2019 – 04/30/2019. Your Benefits Now - The TEMP 2250 form was added to the list of viewable documents under the Electronic Notices page. The updated CW MAP values will be available in the systems on 02/14/2019. Batch EDBC for CW and CalFresh (CF) will need to be run for the April benefit month. Tentative run date is 3/9/2019. Batch Memorandum call is scheduled for 2/27/2019. The C-IV System will be down on 3/9/2019 to process Batch EDBC for the CW MAP increase. Note: LRS will be up but performance will be reduced while batch is running. Case lists associated to the Batch EDBC process will be available on the CalACES Web Portal on 3/11/2019.

## Slide 7
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalWORKs Outcomes and Accountability Review Cal-OAR | 7/1/2019 | SCR 102191 New Release TBD | SCR 204569 New Release TBD | The CalWORKs Outcomes and Accountability Review (Cal-OAR) is a process for reviewing the CalWORKS program statewide while taking into account county diversity. Its goal is to promote program accountability, continual quality improvement, and meaningful tracking of program participation and outcomes. Cal-OAR’s three main components to be developed by July 2019: Process and Outcome Performance indicators CalWORKs county self-assessment process CalWORKs county system improvement plan, including a peer review component. The three elements produced by the Cal-OAR work group will improve county access to meaningful, real-time data and will encourage cross-county examination. This will help counties improve their program management decisions and provide a mechanism for elevating county best practices. On 2/5/2019, the counties and SAWS received the DRAFT Cal-OAR ACL, modified indicator requirements, and a proposed recommendation for transmitting the Cal-OAR data to CDSS. CDSS has scheduled Cal-OAR automation touch point meetings with SAWS. On 2/6/2019, SAWS received a request from OSI to provide an updated cost estimate based on the draft ACL and modified indicator requirements.

## Slide 8
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalHEERS - Verify Lawful Presence CH CR 92295 February 2019 |  | SCR 100608 In Production Release 19.02 | SCR 201310 In Production Release 19.02 | The Department of Homeland Security (DHS) is upgrading the DHS Verify Lawful Presence (VLP) interface. Centers for Medicare and Medicaid Services (CMS), CalHEERS (CH) and CalACES must also be updated to continue to communicate to DHS for VLP. CH Change Request (CR) will update CH to use the updated CMS VLP interface. CalACES Update: System changes for this effort will include: Updates to CH eHit interface for VLP Creates a new CH VLP interface between CH and CalACES for VLP Provides a way to communicate when CH receives a VLP interface error code or when CH does not make a VLP call. When a case is pure MAGI, the VLP interface will reduce worker double data entry and the system will notify the workers from within CIV/LRS by auto-creating tasks when CH receives citizenship information from DHS. The CH JADs for this effort are complete and the MC committee approved the SCR on 10/31/18. C-IV: The DRAFT job aid was sent via CIT to the counties on 1/18/2019. C-IV Functional Presentation (CFP) is available in Online Help from 2/11/2019. LRS: The DRAFT job aid was sent sent via CIT to the county on 1/18/2019.

## Slide 9
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Notice of Action Requirements at Annual Renewal or Change in Circumstance Final ACWDL received on 01/10/2019 ACWDL 19-03 | 7/1/2019 | SCR 100708 Design in Progress Release 19.09 | SCR 202724 Design in Progress Release 19.09 | In accordance with Federal Regulations, counties are required to send a Notice of Action to MAGI beneficiaries who have no change in their eligibility or level of benefits at annual renewal or when an eligibility determination at change in circumstance results in resetting the annual renewal date. In the draft ACWDL it states that SAWS must make all necessary programming changes to automate the use of the MAGI and Non-MAGI NOA snippet language included within this ACWDL no later than six months after the release of this ACWDL. The final ACWDL was published on 1/10/2019. CalACES Update: The design team along with consortium staff and QA are working on documenting the design for this SCR.

## Slide 10
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Gender Recognition ACT AB 959 / SB 179 ACL18-133 | 7/1/2018 | SCR 101841 Analysis Release TBD | SCR 202458 Analysis Release TBD | No Change since the last meeting CDSS was working on revising the SAWS 2 Plus to include additional programs, newly passed legislative requirements to track sexual orientation/gender identity (SOGI), incorporate the SAWS 2A SAR information and align with the CMS requirements for the health care program application requirements. As of December 2017, this effort is on hold. On July 31, 2018 CDSS notified SAWS that the SAWS 2 PLUS and the SAWS 1 PLUS revisions are on hold. However, they are developing a new form CW 2223 that will be used to document the applicant(s)/recipient(s) to answer the SOGI questions. SAWS received the draft ACL and CW 2223 form on July 30, 2018. CalACES sent comments to CDSS on the draft ACL and form in early August. On 11/8/18, ACL 18-133 was published. This ACL provides guidance on the implementation of AB 959 and SB 179 for CalWORKs, Refugee Cash Assistance, CAPI and CalFresh. In addition, this letter provides instructions for use of the CW 2223 form to collect demographic date required by AB 959. At the SAWS policy meeting on 1/16/2019, CDSS notified SAWS that they’ve hired a designer to redesign the SAWS 1 and SAWS 2 PLUS and therefore this effort is on hold until further notice.

## Slide 11
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Add VUR Functionality for Non Assistance CalFresh (NACF) ACL 13-17 | 10/1/2013 | SCR 619 Analysis Release TBD | Implemented | No change since last meeting. CW/CF Committee High Priority CalFresh SCRs: Due to a waiver denial, CWDs must act on any NACF changes considered verified upon receipt (VUR). CDSS has drafted an ACIN to published the VUR chart (Mid Period Guide) and a Q&A. CDSS sent out the draft ACL on 2/8/18. C-IV Update: Design is pending receipt of CDSS policy Q&A. LRS Update: VUR was included in the initial implementation of the LRS System. Verification logic in LRS is different from C-IV and is automated. LRS verification logic is based on Report Date and Change Reason logic.

## Slide 12
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
MC RE Informational Packets for Application and Renewal MEDIL I 14-54 | 2014 | SCR 924 Analysis Release TBD | SCR 52371 Implemented Release 17.05 | No change since last meeting. Counties are required to provide the publications listed in this MEDIL to all households at the time of initial application when submitted to the county directly in person, by phone, by mail or through eNotification and at renewal. C-IV Update: The approach was to create three informational packets, one for applications and two for renewals. Due to the substantial increase in project operations cost and a shift in county postage cost, this item was discussed at PSC in 2017. OSI indicated there was no additional funding for this effort. To avoid the cost of mailing these packets, PSC sent a Consortium Request for Policy Clarification (CRPC) to CDSS and DHCS requesting the packets be posted to the recipient’s C4Y account and if a PDF link to each packet on C4Yourself (C4Y) would satisfy the policy requirement. Note: Due to the increase in volume that these automated packets would create, the Project would have to restructure the contract with the print center vendor. PSC approved the following C-IV implementation approach: The counties will continue to manually mail the informational packets as described in MEDIL I-14-54 until such time that State funding can be secured. When State funding is available and DHCS updates the PUB 68, the C-IV Project will finalize the SCR and present it to the Correspondence Committee for review and approval. Per DHCS on 10/26/17, the revised PUB 68 has been revised and split into an English and Spanish version. A draft version of the PUB 68 was sent for stakeholder review on 12/8/17. LRS Update: The forms are available in the template repository for end users to manually distribute to participants. Also, no decision has been made on posting the publications to the participant’s YBN account.