## Slide 1: Policy Implementation
4/19/2018

## Slide 2: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Short Term – Interim Funding for Emergency Caregivers with Placement of Children and NMD prior to RFA Approval ACL 18-33 CFL 17/18-59 | 4/1/18 | SCR 100645 Design Release 18.05 | SCR 201268 Design Release 18.05 | The Senate and Assembly Budget Committees enacted policy (AB 110 & SB 120) that will provide relative caregivers and non-related extended family members payment beginning at the time of placement instead of at the time of home approval. This policy authorizes benefits through 6/30/18. Assembly Bill 2183 ,if chaptered, will authorize benefits effective 1/1/19 and forward. CWDA is working with the Legislature and Administration on the 2018-19 Budget year solution (long term solution) during state budget discussions. There are very active conversation going on about this policy and we’ll provide updates as best as we can. C-IV/LRS Update: The project drafted a design document that covers system change for C-IV and LRS. The draft design was presented to the Foster Care committee on 3/27/18 and the committee agreed with the short tem approach. The final ACL was published on 3/30/18 and the design was updated to reflect changes to the final policy. The final design was sent to the committee on 4/9/18 and due to the short implementation window expedited approval was given to allow development work to begin. -Continued on next slide-

## Slide 3: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Short Term – Interim Funding for Emergency Caregivers with Placement of Children and NMD prior to RFA Approval ACL 18-33 CFL 17/18-59 | 4/1/18 | SCR 100645 Design Release 18.05 | SCR 201268 Design Release 18.05 | In order to implement the short term system changes as quickly as possible, the following will have limited automation: Notices of Action (NOAs) – NOAs will not be automated but they will be available in the template repository. Claiming/Reporting - Emergency Assistance (EA) issuances for this policy are required to be claimed differently than the existing EA issuances; this process significantly increases the claiming and reporting effort. In an effort to not delay the short term changes, counties will be required to manually track and report these issuances by using a new pay code (Emergency Placement Prior to Home Approval). Tracking the 60 day EA period – The worker will manually set a task to track this period. At the time Phase I is implemented, a CIT will be drafted to communicate the information above to the counties. C-IV System Updates: An Emergency Approval License Status is being added. The Emergency Assistance (EA) 5K aid code determination is being updated to allow EA funds to be paid to relative and non relative extended family members (NREFMs) prior to the approval of the caretaker’s home. Two Notices of Action (NOAs) are being added to the template repository. An Emergency Placement Prior to Home Approval pay code is being added. This pay code applies to FC and ARC. -Continued on next slide-

## Slide 4: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Short Term – Interim Funding for Emergency Caregivers with Placement of Children and NMD prior to RFA Approval ACL 18-33 CFL 17/18-59 | 4/1/18 | SCR 100645 Design Release 18.05 | SCR 201268 Design Release 18.05 | LRS System Update: A new License Status (Emergency Approval) will be added to allow staff to differentiate between approved licenses and licenses with emergency approval. The new status will be used in the Foster Care EDBC logic to determine if the Child Placement is approved. The system will either: Deny the case with a reason of ‘Home/Facility Not Eligible’ for a pending program or Pay the facility using County funds under aid code 45 for an Active program. Note: ARC placements are not eligible for Emergency Assistance (EA) funding (5K), and the system will determine an ARC aid code if the license is approved. The ‘Child Placement Detail’ page will be updated to prevent users from saving the page when the Home Approval or License is in an ‘Emergency Approval’ status if they select an ineligible Level of Care. Pay code column has been added to the DCFS child welfare trust Abatement report and General ledger report.

## Slide 5: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Implementation of Assistance with Diaper Cost Supportive Services ACL 18-38 | 4/1/18 | SCR 100305 Analysis Release TBD | SCR 59192 Analysis Release TBD | The passage of AB 480 requires County Welfare Departments (CWD) to provide thirty dollars ($30) per month to CalWORKs Welfare to Work (WTW) recipients to assist with diaper costs for each child who is under 36 months of age. Individuals must meet the following qualifying criteria to receive the diaper supportive service: 1) Have a qualifying child under 36 months of age; and 2) be a participant in the WTW program. C-IV/LRS Update: Identified the potential caseload - approximately 22k cases across the 40 counties. A manual process would constitute an unreasonable workload on the counties; the project has started documenting the requirements and design to automate the diaper benefit issuance. The project has some policy questions that need to be address prior to finalizing the requirements and design. A Consortium Request for Policy Clarification (CRPC) with policy questions was sent to CDSS on 4/10/18.

## Slide 6: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Changes to CalFresh Reporting Requirements ACL 18-18 | 5/8/2017 | SCR 100532 Analysis Release TBD | SCR 54311 Analysis Release TBD | The Food and Nutrition Service (FNS) recently issued a final rule implementing provisions of the Food, Conservation and Energy Act of 2008. The new regulations were effective May 8, 2017. Below is a list of the policy changes: Threshold for reporting changes in unearned income at the periodic report go from $50 to $100. Households are required to make mandatory mid-period reports within 10 days of the date the change becomes known to the household. New SAR 7 Reminder Notice (CF30) - The CWD shall provide the household with a reminder notice advising the household that it has 10 days from the date the CWD mails the reminder notice to file a complete SAR 7 form. If a household fails to file a complete SAR 7 form between the 1st and 5th of the submit month, the CWD shall send the CF 30 on the 6th day of the submit month. -Continued on next slide-

## Slide 7: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Changes to CalFresh Reporting Requirements ACL 18-18 | 5/8/2017 | SCR 100532 Analysis Release TBD | SCR 54311 Analysis Release TBD | On the 4/11/18 CDSS/SAWS Policy call, CDSS reported the following: They are meeting with FNS on 4/12/18 to discuss question and concerns about this policy. They are going to explore the option of applying for a waiver, similar to Washington State. Some counties are being cited CAPER errors for this policy. QC is not looking at the timeframe in which the NOA was mailed; they are just looking to see that the CF 30 was mailed. C-IV/LRS Update: The project teams are working on documenting system changes. During this effort, several policy questions were identified, and a Consortium Request for Policy Clarification (CRPC) was sent to CDSS on 4/2/18. Until automation can occur the counties will manually send the CF 30.

## Slide 8: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 ACL 18-08 ABAWD Handbook | 1/1/2017 Fixed Clock 9/1/2018 Waiver Expires | SCR 7215 Phase II Analysis Release Tentative 18.09 | SCR 50776 Phase II Analysis Release TBD | Due to the California’s high unemployment rate, it’s anticipated that in 2018 only three counties (Santa Clara, San Mateo, and San Francisco) will be subjected to the ABAWD policy. Therefore, in September CDSS submitted another ABAWD waiver to exempt the remaining 55 counties through 2018. A response from FNS is pending. At Self Sufficiency in March, CDSS reported that they are still waiting to hear from FNS on the waiver approval. However, based on the unemployment numbers, they feel confident that the waiver will be approved. The ABAWD Handbook was published on 1/26/18. The ABAWD handbook is a living document and will be updated by CDSS as policy is decided upon. The critical items on which the State needs to provide direction are: NOAs/Forms, Exemptions including geographically waived areas, and the MEDS interface. -Continued on next slide-

## Slide 9: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 | 1/1/2017 Fixed Clock 9/1/2018 Waiver Expires | SCR 7215 Phase II Analysis Release Tentative 18.09 | SCR 50776 Phase II Analysis Release TBD | In February CDSS kicked off the SAWS ABAWD Automation meetings. These meetings will address SAWS questions associated to automating the ABAWD policy. C-IV/LRS Implementation: The project is working on documenting system changes and participating in the SAWS ABAWD Automation meeting with CDSS. Considering the CalACES counties will continue to be on an ABAWD waiver until 9/1/2019, all the recent policy changes, and those that are in progress, the CalACES Project believes we need to move the ABAWD Phase II implementation to January 21, 2019. The project has reached out to CDSS for input on this change and we are waiting for their feedback.

## Slide 10: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
SB 380 Child Support Draft ACL | 11/1/2018 | SCR 100390 Analysis Release TBD | SCR 200785 Analysis Release TBD | Effective November 1, 2018, a CalWORKs (CW) applicant or recipient will have the option to exclude a stepsibling or half-sibling from the AU in order to keep one hundred percent of any child support payments made on behalf of that child, as long as the following apply: The amount of child support received each month for that child is greater than the cash aid amount for the child; and Child support received for the child has been consistent. Any parent/caretaker relative who opts to exclude a step/half-sibling from the AU for purposes of receiving child support would continue to receive cash aid for all other eligible members of the AU. Any child support payments received pursuant to SB 380 would not be treated as income when determining CalWORKs eligibility or grant amounts. C-IV/LRS Update: The draft ACL was received on 4/4/18 and the project teams are reviewing to provide input back to CDSS.

## Slide 11: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
SB 89 SFIS Repeal for CalWORKs and RCA Programs | 7/1/18 | SCR 100573 Test Release 18.05 | 200405 Test Release 18.05 | Fingerprint images are required at the time of application for the CalWORKs and RCA programs. Failure to provide the required images will result in ineligibility for the entire assistance unit if participant does not meet any exemption for the finger images requirement. Non-compliance records are entered and EDBC applies the status reasons for non-compliance with the fingerprint requirements. Effective 6/30/18 SFIS policy is no longer valid. C-IV Updates: The Non- Compliance reason Failing to SFIS will on longer apply a negative status to the program when running EDBC after 6/30/18. The Eligibility Non-Compliance Detail page will be updated to not allow a user to save an SFIS-related non-compliance record with a date range that is effective any time beyond June 30, 2018. LRS Updates: Committee approved 4/4/18. Eligibility rules have been updated to no longer check for SFIS results for benefit months beyond June 2018 for CW/RCA and General Relief (GR). The interface between LRS and SFIS will be discontinued. Batch jobs that create tasks and trigger EDBC for GR will be discontinued for SFIS. The “Fingerprint and Photo Imaging Referral” form PA 59 will no longer be triggered. The Appointment/RD job will no longer schedule appointments that require fingerprinting. End-dated the Non-Compliance Status Reason so participants will no longer ineligible for not complying with fingerprinting after June 30, 2018. Updated LRS so users can not create/update SFIS non-compliance reasons beyond June 30, 2018.

## Slide 12: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Inter-County Transfer (ICT) Timeframe Changes SB 1339 ACL 17-58 | 6/1/2017 | SCR 9076 Test Release 18.05 | SCR 50461 Test Release 18.05 | No change since last meeting. SB 1339 directs the customer to notify either the sending or receiving county of a change in their residence within 7 days and the informed county would initiate the ICT. Benefits must be transferred no later than the first day of the next available benefit month following 30 days after a county was notified, and prohibits the receiving county from interviewing customers from another county to determine continued eligibility for the CW or CF programs until the next scheduled RE. All SAWS have agreed to an implementation of SB 1339 changes with the 18.05 release. The SAWS ICT Workgroup continues to meet and document changes to the ICT interface processes associated to SB 1339. C-IV/LRS Update: On 1/23/18 the SCR and design document for C-IV/LRS System changes is out to the eICT Committee for review and comment. The eICT committee approved both the C-IV/LRS SCR when they met on 1/30/18 to review and discuss the additional document transfer design. CCB approved this SCR on 2/22/18.

## Slide 13: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
eICT Automate the M40-195A and M40-195B Notices SB 1339 ACL 17-58 |  | SCR 100435 Test Release 18.05 | SCR 50794 Test Release 18.05 | SB 1339 directs the customer to notify either the sending or receiving county of a change in their residence within 7 days and the informed county would initiate the ICT. This policy modifies the M40-195A notice of action (NOA) message for CalWORKs (CW) and implements the M40-195B NOA. M40-195A – Was revised to inform recipients of the transfer to the new county of residence. M40-195B – Informs recipients of the transfer to the new county of residence and the amount of cash aid they will receive. C-IV Update: The M40-195A and M40-195B were added to the template repository in November 2017. This SCR implements an automated process to mail these NOAs. The following job aid have been updated to include information about the above NOAs: Inter-County Transfers – Electronic - Receiving County Inter-County Transfers – Electronic – Sending County LRS Update: 1) M40-195A a)Added the form to Template Repository. b) A daily batch will generate this form when the sending county transfers an ICT for an active CalWORKs case. 2) M40-195B a) Added the M40-195B form to Template Repository. b) Created new approval NOA with NA Back 9 and NA1239 Budget when incoming ICT for CW has been approved. 3) CalWORKs NOA A363T (Moved out of County)- Removed NOA from LRS

## Slide 14: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Interim Non-Payment of Premium (NPP) Processes for the Optional Targeted Low-Income Children Program (OTLICP) ACWDL 14-29 |  | SCR 2831 Implemented Release 18.03 | SCR 55842 Test Release 18.06 | No change since last meeting. ACWDL 14-29 clarified the policy regarding Non-Payment of Premium (NPP) individuals. These individuals should not be aided on Continuos Eligibility for Children (CEC) after their discontinuance. In addition, there are no redetermination requirements for an individual being discontinued for NPP. C-IV/LRS Update:. Update MC EDBC to set FRI for an individual when the NPP Negative Action is used. Update MAGI Non-Payment of Premium NOA fragments to generate for Non-MAGI rules. Add the appropriate W&I Codes to the NOA. Generate a list of cases with individuals receiving CEC (aid code 7J/7K) after discontinuance for NPP. Counties can take appropriate action to discontinue.

## Slide 15: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
CalWORKs Deceased Child Eligibility ACL 16-90 | 1/1/2016 | SCR 3129 Implemented Release 17.09 | SCR 47277 Design Release 18.09 | No change since last meeting. AB 433 requires that a deceased child not be removed from the CalWORKs assistance unit (AU) in the month in which his or her death occurred, or the month following. This bill also prohibits sanctions from being applied for overpayments being established for a grieving CW recipient due to failure or refusal to comply with Welfare to Work program requirements during the month in which a child in the AU died, or the month following. C-IV Update: Modified EDBC logic that determines the status reason of Deceased. Added Mid-period Change “Due to a Death of a Child NOA” to the template repository in English and Spanish. LRS Update: Modify the EDBC logic that determines the status reason of Deceased. Added Mid-period Change “Due to a Death of a Child NOA” to the template repository in English and Spanish. Automate the Mid-period Change Due to a Death of a Child NOA.

## Slide 16: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description - C-IV/LRS Implementation effort
SAWS 1 PLUS Draft ACL/Form Received on 3/5/18 | July 1, 2018 | Analysis | Analysis | No change since last meeting. CDSS was working on revising the SAWS 2 Plus to include additional programs, newly passed legislative requirements to track sexual orientation/gender identity (SOGI), incorporate the SAWS 2A SAR information and align with the CMS requirements for the health care program application requirements. As of December 2017, this effort is on hold. At the December SAWS policy meeting, CDSS informed SAWS that they are working on a modified version of the SAWS 2 PLUS which will only include five questions. The modified version is the SAWS 1 Plus. -Continued on Next Slide-

## Slide 17: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description - C-IV/LRS Implementation effort
SAWS 1 PLUS Draft ACL/Form Received on 3/5/18 | July 1, 2018 | Analysis | Analysis | No change since last meeting. The first five questions of the streamlined SAWS 2 Plus application, now make up the State Automated Welfare Systems (SAWS) 1 Plus. The questions on the SAWS 1 Plus were revised to ensure compliance with relevant laws and regulations, as well as capture eligibility determinations for all impacted programs. Effective July 1, 2018 CWDs must use the new SAWS 1 Plus form in place of questions one through five (pages one and two) on the SAWS 2 Plus , when applicants are applying for cash aid (CalWORKs, GA/GR, TCVAP, Entrant Cash Assistance, Refugee Cash Assistance) and/or if an applicant is applying for one or more programs (CalFresh and/or health care). Please note CAPI still requires form SOC 814 to be completed and expects to use the SAWS 1 Plus and SAWS 2 Plus in the near future. CalACES will begin system change design efforts when final policy is published.

## Slide 18: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation Effort
Add VUR Functionality for Non Assistance CalFresh (NACF) ACL 13-17 | 10/1/2013 | SCR 619 Analysis Release TBD | Implemented | No change since last meeting. CW/CF Committee High Priority CalFresh SCRs: Due to a waiver denial, CWDs must act on any NACF changes considered verified upon receipt (VUR). CDSS has drafted an ACIN to published the VUR chart (Mid Period Guide) and a Q&A. CDSS sent out the draft ACL on 2/8/18. C-IV Update: Design is pending receipt of CDSS policy Q&A. LRS Update: VUR was included in the initial implementation of the LRS System. Verification logic in LRS is different from C-IV and is automated. LRS verification logic is based on Report Date and Change Reason logic.

## Slide 19: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation effort
MC RE Informational Packets for Application and Renewal MEDIL I 14-54 | 2014 | SCR 924 Analysis Release TBD | SCR 52371 Implemented Release 17.05 | No change since last meeting. Counties are required to provide the publications listed in this MEDIL to all households at the time of initial application when submitted to the county directly in person, by phone, by mail or through eNotification and at renewal. C-IV Update: The approach was to create three informational packets, one for applications and two for renewals. Due to the substantial increase in project operations cost and a shift in county postage cost, this item was discussed at PSC in 2017. PSC asked, to avoid the cost of mailing these packets, could the packets be posted to the recipient’s C4Y account. A Consortium Request for Policy Clarification (CRPC) was sent to DHCS. In addition to the PSC question, it was also asked if a PDF link to each packet on C4Yourself (C4Y) would satisfy the policy requirement. Note: Due to the increase in volume that these automated packets will would create, the Project would have to restructure the contract with the print center vendor. The Project was working with OSI to see if funding is available to cover the increased operation costs to automate the packet changes. Per OSI no additional funding is available for this effort. -Continued on next slide-

## Slide 20: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – C-IV/LRS Implementation effort
MC RE Informational Packets for Application and Renewal MEDIL I 14-54 | 2014 | SCR 924 Analysis Release TBD | SCR 52371 Implemented Release 17.05 | No change since last meeting. The C-IV Project’s Central Print budget does not have funds to PSC approved the following C-IV implementation approach: The counties will continue to manually mail the informational packets as described in MEDIL I-14-54 until such time that State funding can be secured. When State funding is available and DHCS updates the PUB 68, the C-IV Project will finalize the SCR and present it to the Correspondence Committee for review and approval. Per DHCS on 10/26/17 the revised PUB 68 has been revised and split into an English and Spanish version. A draft version of the PUB 68 was sent for stakeholder review on 12/8/17. LRS Update: The forms are available in the template repository for end users to manually distribute to participants with the exception of the brochures that are targeted for 17.09 implementation. Also, no decision has been made on posting the publications to the participant’s YBN account.