**EXHIBIT A**

**FINANCIAL MATTERS**

1. **Maximum for QA Deliverables and QA Services**

Consortium shall pay QA Vendor a maximum for QA Deliverables and QA Services described herein under this Agreement of $61,645,934 inclusive of QA Services associated with Change Order CO-008 Revision 1, Parts D.1 and D.2.

Consortium shall pay QA Vendor a maximum for QA Deliverables and QA Services described herein under this Agreement of $61,569,614 inclusive of QA Services associated with Change Order CO-008 Revision 1, Part D.1, and exclusive of QA Services associated with Change Order CO-008 Revision 1, Part D.2.

1. **Development and Implementation (D&I) QA Payments**

Consortium shall pay QA Vendor a maximum of $7,646,180 for QA Deliverables and QA Services provided by QA Vendor during the Initial Term of the Agreement.

1. **Maintenance and Operations (M&O) Payments**

Consortium shall pay a maximum of $53,923,434 for Maintenance and Operations QA Deliverables and QA Services inclusive of QA Services associated with Change Order CO-008 Revision 1, Part D.1 and exclusive of QA Services associated with Change Order CO-008 Revision 1, Part D.2. Consortium shall pay a maximum of $53,999,754 for QA Deliverables and QA Services inclusive of QA Services associated with Change Order CO-008 Revision 1, Parts D.1 and D.2.

1. **Deliverable and QA Services Payment Schedule**

The following schedule contains the list of QA Deliverables and QA Services. The timing and delivery of the D&I Deliverable payments will be based on the Development/M&O Vendor and Implementation Vendor Work Plans and Consortium Acceptance. The timing and delivery of the QA Services will be monthly or as otherwise mutually agreed upon in writing. The timing and delivery of the QA Services payments will be based on Consortium Acceptance.

QA Vendor shall submit invoices as described in Section 6.6 of the Agreement. Consortium shall make payment for the Deliverables as described in Section 6.1 of the Agreement. The parties agree that the expenditure of any unallocated funds will require prior approval from the appropriate state and federal stakeholder agencies.

| **#** | **FDGS QA Deliverable** | **FDGS**  **Final**  **Due Date** | **Consortium Acceptance Date** | **Deliverable or Services Charges** |
| --- | --- | --- | --- | --- |
| **Project Management Services** | |  |  |  |
| 1 | D&I QA Work Plan | 11/30/07 | 12/5/07 | $3,485.38 |
| 1a | D&I QA Work Plan Monthly Update #1 (Dec 07) | 1/11/08 | 1/16/08 | $3,485.38 |
| 1b | D&I QA Work Plan Monthly Update #2 (Jan 08) | 2/11/08 | 2/14/08 | $3,485.38 |
| 1c | D&I QA Work Plan Monthly Update #3 (Feb 08) | 3/10/08 | 3/14/08 | $3,485.38 |
| 1d | D&I QA Work Plan Monthly Update #4 (Mar 08) | 4/10/08 | 4/15/08 | $3,485.38 |
| 1e | D&I QA Work Plan Monthly Update #5 (Apr 08) | 5/9/08 | 5/14/08 | $3,485.38 |
| 1f | D&I QA Work Plan Monthly Update #6 (May 08) | 6/10/08 | 6/13/08 | $3,485.38 |
| 1g | D&I QA Work Plan Monthly Update #7 (June 08) | 7/11/08 | 7/16/08 | $3,485.38 |
| 1h | D&I QA Work Plan Monthly Update #8 (July 08) | 8/11/08 | 8/14/08 | $3,485.38 |
| 1i | D&I QA Work Plan Monthly Update #9 (Aug 08) | 9/11/08 | 9/16/08 | $3,485.38 |
| 1j | D&I QA Work Plan Monthly Update #10 (Sept 08) | 10/10/08 | 10/15/08 | $3,485.38 |
| 1k | D&I QA Work Plan Monthly Update #11 (Oct 08) | 11/10/08 | 11/14/08 | $3,485.38 |
| 1l | D&I QA Work Plan Monthly Update #12 (Nov 08) | 12/10/08 | 12/15/08 | $3,485.38 |
| 1m | D&I QA Work Plan Monthly Update #13 (Dec 08) | 1/12/09 | 1/15/09 | $3,485.38 |
| 1n | D&I QA Work Plan Monthly Update #14 (Jan 09) | 2/10/09 | 2/13/09 | $3,485.38 |
| 1o | D&I QA Work Plan Monthly Update #15 (Feb 09) | 3/10/09 | 3/13/09 | $3,485.38 |
| 1p | D&I QA Work Plan Monthly Update #16 (Mar 09) | 4/10/09 | 4/15/09 | $3,485.38 |
| 1q | D&I QA Work Plan Monthly Update #17 (Apr 09) | 5/11/09 | 5/14/09 | $3,485.38 |
| 1r | D&I QA Work Plan Monthly Update #18 (May 09) | 6/10/09 | 6/15/09 | $3,485.38 |
| 1s | D&I QA Work Plan Monthly Update #19 (June 09) | 7/10/09 | 7/15/09 | $3,485.38 |
| 1t | D&I QA Work Plan Monthly Update #20 (July 09) | 8/10/09 | 8/14/09 | $3,485.38 |
| 1u | D&I QA Work Plan Monthly Update #21 (Aug 09) | 9/11/09 | 9/16/09 | $3,485.38 |
| 1v | D&I QA Work Plan Monthly Update #22 (Sept 09) | 10/9/09 | 10/14/09 | $3,485.38 |
| 1w | D&I QA Work Plan Monthly Update #23 (Oct 09) | 11/10/09 | 11/13/09 | $3,485.38 |
| 1x | D&I QA Work Plan Monthly Update #24 (Nov 09) | 12/10/09 | 12/15/09 | $3,485.38 |
| 1y | D&I QA Work Plan Monthly Update #25 (Dec 09) | 1/12/10 | 1/15/10 | $3,485.38 |
| 1z | D&I QA Work Plan Monthly Update #26 (Jan 10) | 2/10/10 | 2/15/10 | $3,485.38 |
| 1aa | D&I QA Work Plan Monthly Update #27 (Feb 10) | 3/10/10 | 3/15/10 | $3,485.37 |
| 1bb | D&I QA Work Plan Monthly Update #28 (Mar 10) | 4/12/10 | 4/15/10 | $3,485.37 |
| 1cc | D&I QA Work Plan Monthly Update #29 (Apr 10) | 5/13/10 | 5/18/10 | $0.00 |
| 1dd | D&I QA Work Plan Monthly Update #30 (May 10) | 6/14/10 | 6/17/10 | $0.00 |
| 1ee | D&I QA Work Plan Monthly Update #31 June 10) | 7/13/10 | 7/16/10 | $0.00 |
| 2 | QA Deliverable Development, Production and Acceptance Plan | 12/13/07 | 12/18/07 | $8,160.00 |
| 3 | QA Communication Plan | 12/13/07 | 12/18/07 | $3,400.00 |
| 4 | Requirements Traceability Matrix | 2/25/08 | 3/3/08 | $94,640.00 |
| 4a | RTM Update #1 (based on Accenture KM1 DSD Acceptance) | 6/23/08 | 6/30/08 | $0.00 |
| 4b | RTM Update #2 (based on Accenture KM2 System Test Acceptance) | 3/27/09 | 4/3/09 | $0.00 |
| 4c | RTM Update #3 (based on Accenture KM3 UAT Acceptance) | 6/3/09 | 6/10/09 | $0.00 |
| 4d | RTM Update #4 (based on Accenture KM4 Final Migration Deployment) | 5/31/10 | 6/4/10 | $0.00 |
| 5 | *Removed by Agreement* |  |  |  |
| 6a | QA Monthly Status Report #1 (Nov 07) | 12/6/07 | 12/14/07 | $49,281.32 |
| 6b | QA Monthly Status Report #2 (Dec 07) | 1/4/08 | 1/9/08 | $49,281.31 |
| 6c | QA Monthly Status Report #3 (Jan 08) | 2/4/08 | 2/8/08 | $49,281.31 |
| 6d | QA Monthly Status Report #4 (Feb 08) | 3/4/08 | 3/7/08 | $49,281.31 |
| 6e | QA Monthly Status Report #5 (Mar 08) | 4/4/08 | 4/9/08 | $49,281.31 |
| 6f | QA Monthly Status Report #6 (Apr 08) | 5/5/08 | 5/9/08 | $49,281.31 |
| 6g | QA Monthly Status Report #7 (May 08) | 6/4/08 | 6/9/08 | $49,281.31 |
| 6h | QA Monthly Status Report #8 (June 08) | 7/3/08 | 7/9/08 | $49,281.31 |
| 6i | QA Monthly Status Report #9 (July 08) | 8/4/08 | 8/8/08 | $49,281.31 |
| 6j | QA Monthly Status Report #10 (Aug 08) | 9/4/08 | 9/9/08 | $49,281.31 |
| 6k | QA Monthly Status Report #11 (Sept 08) | 10/3/08 | 10/9/08 | $49,281.31 |
| 6l | QA Monthly Status Report #12 (Oct 08) | 11/4/08 | 11/7/08 | $49,281.31 |
| 6m | QA Monthly Status Report #13 (Nov 08) | 12/3/08 | 12/9/08 | $49,281.31 |
| 6n | QA Monthly Status Report #14 (Dec 08) | 1/5/09 | 1/9/09 | $49,281.31 |
| 6o | QA Monthly Status Report #15 (Jan 09) | 2/4/09 | 2/9/09 | $49,281.31 |
| 6p | QA Monthly Status Report #16 (Feb 09) | 3/4/09 | 3/9/09 | $49,281.31 |
| 6q | QA Monthly Status Report #17 (Mar 09) | 4/3/09 | 4/9/09 | $49,281.31 |
| 6r | QA Monthly Status Report #18 (Apr 09) | 5/5/09 | 5/8/09 | $49,281.31 |
| 6s | QA Monthly Status Report #19 (May 09) | 6/3/09 | 6/8/09 | $49,281.31 |
| 6t | QA Monthly Status Report #20 (June 09) | 7/2/09 | 7/9/09 | $49,281.31 |
| 6u | QA Monthly Status Report #21 (July 09) | 8/4/09 | 8/7/09 | $49,281.31 |
| 6v | QA Monthly Status Report #22 (Aug 09) | 9/3/09 | 9/9/09 | $49,281.31 |
| 6w | QA Monthly Status Report #23 (Sept 09) | 10/5/09 | 10/9/09 | $49,281.31 |
| 6x | QA Monthly Status Report #24 (Oct 09) | 11/4/09 | 11/9/09 | $49,281.31 |
| 6y | QA Monthly Status Report #25 (Nov 09) | 12/3/09 | 12/9/09 | $49,281.31 |
| 6z | QA Monthly Status Report #26 (Dec 09) | 1/5/10 | 1/8/10 | $49,281.31 |
| 6aa | QA Monthly Status Report #27 (Jan 10) | 2/3/10 | 2/9/10 | $49,281.31 |
| 6bb | QA Monthly Status Report #28 (Feb 10) | 3/3/10 | 3/9/10 | $49,281.31 |
| 6cc | QA Monthly Status Report #29 (Mar 10) | 4/5/10 | 4/9/10 | $49,281.31 |
| 6dd | QA Monthly Status Report #30 (Apr 10) | 5/4/10 | 5/7/10 | $56,490.91 |
| 6ee | QA Monthly Status Report #31 (May 10) | 6/3/10 | 6/9/10 | $52,037.31 |
| 6ff | QA Monthly Status Report #32 (June 10) | 7/5/10 | 7/9/10 | $0.00 |
| 7 | QA Requirements Management Plan | 12/18/07 | 12/21/07 | $11,800.00 |
| 8 | Deliverable Review and Assessment Plan | 12/14/07 | 12/19/07 | $8,520.00 |
| 9 | QA D&I Independent Testing Plan | 3/25/08 | 3/31/08 | $174,620.00 |
| 10 | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #1 (Apr 08) | 5/5/08 | 5/9/08 | $53,892.84 |
| 10a | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #2 (May 08) | 6/4/08 | 6/9/08 | $53,892.84 |
| 10b | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #3 (June 08) | 7/3/08 | 7/9/08 | $53,892.84 |
| 10c | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #4 (July 08) | 8/4/08 | 8/8/08 | $53,892.84 |
| 10d | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #5 (Aug 08) | 9/4/08 | 9/9/08 | $53,892.84 |
| 10e | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #6 (Sept 08) | 10/3/08 | 10/9/08 | $53,892.84 |
| 10f | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #7 (Oct 08) | 11/4/08 | 11/7/08 | $53,892.84 |
| 10g | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #8 (Nov 08) | 12/3/08 | 12/9/08 | $53,892.84 |
| 10h | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #9 (Dec 08) | 1/5/09 | 1/9/09 | $53,892.83 |
| 10i | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #10 (Jan 09) | 2/4/09 | 2/9/09 | $53,892.83 |
| 10j | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #11 (Feb 09) | 3/4/09 | 3/9/09 | $53,892.83 |
| 10k | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #12 (Mar 09) | 4/3/09 | 4/9/09 | $53,892.83 |
| 10l | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #13 (Apr 09) | 5/5/09 | 5/8/09 | $53,892.83 |
| 10m | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #14 (May 09) | 6/3/09 | 6/8/09 | $53,892.83 |
| 10n | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #15 (June 09) | 7/2/09 | 7/9/09 | $53,892.83 |
| 10o | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #16 (July 09) | 8/4/09 | 8/7/09 | $53,892.83 |
| 10p | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #17 (Aug 09) | 9/3/09 | 9/9/09 | $53,892.83 |
| 10q | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #18 (Sept 09) | 10/5/09 | 10/9/09 | $53,892.83 |
| 10r | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #19 (Oct 09) | 11/4/09 | 11/9/09 | $53,892.83 |
| 10s | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #20 (Nov 09) | 12/3/09 | 12/9/09 | $53,892.83 |
| 10t | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #21 (Dec 09) | 1/5/10 | 1/8/10 | $61,102.43 |
| 10u | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #22 (Jan 10) | 2/3/10 | 2/9/10 | $61,102.43 |
| 10v | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #23 (Feb 10) | 3/3/10 | 3/9/10 | $61,102.43 |
| 10w | QA Independent Testing Monthly Status Report and QA Independent Testing Monthly Report UAT Activities #24 (Mar 10) | 4/5/10 | 4/9/10 | $61,102.43 |
| 11 | QA Agreement Management Plan | 1/17/08 | 1/22/08 | $10,160.00 |
| **Application Development Support Services** | |  |  |  |
| 12 | Assessment of Development/M&O Vendor Project Control Document (Initial) | 12/17/07 | 12/20/07 | $5,385.00 |
| 13 | Assessment of Development/M&O Vendor Project Control Document Update #1 | 1/24/08 | 1/29/08 | $5,639.50 |
| 13a | Assessment of Development/M&O Vendor Project Control Document Update #2 | 4/24/08 | 4/29/08 | $5,639.50 |
| 13b | Assessment of Development/M&O Vendor Project Control Document Update #3 | 7/24/08 | 7/29/08 | $5,639.50 |
| 13c | Assessment of Development/M&O Vendor Project Control Document Update #4 | 10/24/08 | 10/30/08 | $5,639.50 |
| 13d | Assessment of Development/M&O Vendor Project Control Document Update #5 | 1/26/09 | 1/29/09 | $5,639.50 |
| 13e | Assessment of Development/M&O Vendor Project Control Document Update #6 | 4/24/09 | 4/30/09 | $5,639.50 |
| 13f | Assessment of Development/M&O Vendor Project Control Document Update #7 | 7/24/09 | 7/30/09 | $5,639.50 |
| 13g | Assessment of Development/M&O Vendor Project Control Document Update #8 | 10/23/09 | 10/30/09 | $5,639.50 |
| 13h | Assessment of Development/M&O Vendor Project Control Document Update #9 | 1/25/10 | 1/29/10 | $5,639.50 |
| 13i | Assessment of Development/M&O Vendor Project Control Document Update #10 | 4/26/10 | 4/29/10 | $5,639.50 |
| 14 | Assessment of Development/M&O Vendor Migration Work Plan (Initial) | 12/6/07 | 12/14/07 | $4,900.00 |
| 15 | Assessment of Development/M&O Vendor Migration Work Plan Update #1 | 1/4/08 | 1/9/08 | $9,206.24 |
| 15a | Assessment of Development/M&O Vendor Migration Work Plan Update #2 | 1/4/08 | 1/9/08 | $9,206.24 |
| 15b | Assessment of Development/M&O Vendor Migration Work Plan Update #3 | 1/4/08 | 1/9/08 | $9,206.24 |
| 15c | Assessment of Development/M&O Vendor Migration Work Plan Update #4 | 2/4/08 | 2/8/08 | $9,206.24 |
| 15d | Assessment of Development/M&O Vendor Migration Work Plan Update #5 | 3/4/08 | 3/7/08 | $9,206.24 |
| 15e | Assessment of Development/M&O Vendor Migration Work Plan Update #6 | 4/4/08 | 4/9/08 | $9,206.24 |
| 15f | Assessment of Development/M&O Vendor Migration Work Plan Update #7 | 5/5/08 | 5/9/08 | $9,206.24 |
| 15g | Assessment of Development/M&O Vendor Migration Work Plan Update #8 | 6/4/08 | 6/9/08 | $9,206.24 |
| 15h | Assessment of Development/M&O Vendor Migration Work Plan Update #9 | 7/3/08 | 7/9/08 | $9,206.24 |
| 15i | Assessment of Development/M&O Vendor Migration Work Plan Update #10 | 8/4/08 | 8/8/08 | $9,206.24 |
| 15j | Assessment of Development/M&O Vendor Migration Work Plan Update #11 | 9/4/08 | 9/9/08 | $9,206.23 |
| 15k | Assessment of Development/M&O Vendor Migration Work Plan Update #12 | 10/3/08 | 10/9/08 | $9,206.23 |
| 15l | Assessment of Development/M&O Vendor Migration Work Plan Update #13 | 11/4/08 | 11/7/08 | $9,206.23 |
| 15m | Assessment of Development/M&O Vendor Migration Work Plan Update #14 | 12/3/08 | 12/9/08 | $9,206.23 |
| 15n | Assessment of Development/M&O Vendor Migration Work Plan Update #15 | 1/5/09 | 1/9/09 | $9,206.23 |
| 15o | Assessment of Development/M&O Vendor Migration Work Plan Update #16 | 2/4/09 | 2/9/09 | $9,206.23 |
| 15p | Assessment of Development/M&O Vendor Migration Work Plan Update #17 | 3/4/09 | 3/9/09 | $9,206.23 |
| 15q | Assessment of Development/M&O Vendor Migration Work Plan Update #18 | 4/3/09 | 4/9/09 | $9,206.23 |
| 15r | Assessment of Development/M&O Vendor Migration Work Plan Update #19 | 5/5/09 | 5/8/09 | $9,206.23 |
| 15s | Assessment of Development/M&O Vendor Migration Work Plan Update #20 | 6/3/09 | 6/8/09 | $9,206.23 |
| 15t | Assessment of Development/M&O Vendor Migration Work Plan Update #21 | 7/2/09 | 7/9/09 | $9,206.23 |
| 15u | Assessment of Development/M&O Vendor Migration Work Plan Update #22 | 8/4/09 | 8/7/09 | $9,206.23 |
| 15v | Assessment of Development/M&O Vendor Migration Work Plan Update #23 | 9/3/09 | 9/9/09 | $9,206.23 |
| 15w | Assessment of Development/M&O Vendor Migration Work Plan Update #24 | 10/5/09 | 10/9/09 | $9,206.23 |
| 15x | Assessment of Development/M&O Vendor Migration Work Plan Update #25 | 11/4/09 | 11/9/09 | $9,206.23 |
| 15y | Assessment of Development/M&O Vendor Migration Work Plan Update #26 | 12/3/09 | 12/9/09 | $9,206.23 |
| 15z | Assessment of Development/M&O Vendor Migration Work Plan Update #27 | 1/5/10 | 1/8/10 | $9,206.23 |
| 15aa | Assessment of Development/M&O Vendor Migration Work Plan Update #28 | 2/3/10 | 2/9/10 | $9,206.23 |
| 15bb | Assessment of Development/M&O Vendor Migration Work Plan Update #29 | 3/3/10 | 3/9/10 | $9,206.23 |
| 15cc | Assessment of Development/M&O Vendor Migration Work Plan Update #30 | 4/5/10 | 4/9/10 | $9,206.23 |
| 15dd | Assessment of Development/M&O Vendor Migration Work Plan Update #31 | 5/4/10 | 5/7/10 | $0.00 |
| 15ee | Assessment of Development/M&O Vendor Migration Work Plan Update #32 | 6/3/10 | 6/9/10 | $0.00 |
| 15ff | Assessment of Development/M&O Vendor Migration Work Plan Update #33 | 7/5/10 | 7/9/10 | $0.00 |
| 16 | Assessment of Development/M&O General System Design | 2/5/08 | 2/8/08 | $86,820.00 |
| 17 | Assessment of Development/M&O Detailed System Design |  |  |  |
| 17a | Part 1 | 3/28/08 | 4/4/08 | $114,300.00 |
| 17b | Part 2 | 6/20/08 | 6/27/08 | $114,300.00 |
| 18 | Assessment of Development/M&O Batch Processes and Interface Migration Plan | | |  |
| 18a | Part 1 | 4/3/08 | 4/9/08 | $41,830.00 |
| 18b | Part 2 | 6/20/08 | 6/27/08 | $41,830.00 |
| 19 | Assessment of Development/M&O Overall Test Plan | 12/14/07 | 12/19/07 | $41,120.00 |
| 20 | Assessment of Development/M&O System Test Plan | 3/20/08 | 3/26/08 | $57,720.00 |
| 21 | Assessment of Development/M&O Stress and Performance Test Plan | 11/25/08 | 12/5/08 | $34,480.00 |
| 22 | Assessment of PRT Environment Design | 4/27/09 | 5/4/09 | $28,890.00 |
| 23 | *Removed by Agreement* |  |  |  |
| 24 | Assessment of Overall Conversion Plan | 2/1/08 | 2/8/08 | $56,020.00 |
| 25 | Assessment of Conversion Plan-Wave 1 | 9/18/08 | 9/25/08 | $98,010.00 |
| 26 | Assessment of Conversion Plan-Wave 2 | 12/16/08 | 12/22/08 | $99,960.00 |
| 27 | Assessment of Conversion Plan-Wave 3 | 3/20/09 | 3/24/09 | $107,285.00 |
| 28 | Assessment of Conversion Plan Tasks Completed-Wave 1 | 12/2/09 | 12/9/09 | $294,724.00 |
| 29 | Assessment of Conversion Plan Tasks Completed-Wave 2 | 3/30/10 | 4/7/10 | $219,060.00 |
| 30 | Assessment of Conversion Plan Tasks Completed-Wave 3 | 6/29/10 | 7/7/10 | $173,712.00 |
| 31 | Assessment of Equipment and Software Specifications and Acquisition Plan | 2/19/08 | 2/26/08 | $34,370.00 |
| 32 | Assessment of Technology Refresh Plan | 2/5/10 | 2/9/10 | $25,379.00 |
| 33 | Assessment of Equipment and Software Specification List (Note: Accenture combined this Deliverable into the Equipment & SW Acquisition Plan-Del #31) | N/A | N/A | $0.00 |
| 34 | Assessment of Network Infrastructure Design Plan | 2/19/08 | 2/22/08 | $32,830.00 |
| 35 | Assessment of Site Preparation and Installation Plan-Production Data Center | 10/18/08 | 10/23/08 | $43,360.00 |
| 36 | Assessment of Site Installation Complete-Production Data Center | 5/6/09 | 5/12/09 | $25,039.00 |
| 37 | Assessment of Site Preparation and Installation Plan-Development Data Center | 1/3/08 | 1/8/08 | $8,660.00 |
| 38 | Assessment of Site Installation Complete-Development Data Center | 5/29/08 | 5/30/08 | $24,120.00 |
| 39 | Assessment of Site Preparation and Installation Plan-Application Development Facility | 12/6/07 | 12/11/07 | $8,140.00 |
| 40 | Assessment of Site Installation Completed-Application Development Facility | 12/13/07 | 12/18/07 | $8,640.00 |
| 41 | Assessment of Site Preparation Plan-Operations Facility | 11/30/07 | 12/5/07 | $9,940.00 |
| 42 | Assessment of Site Installation Completed-Operations Facility | 7/18/08 | 7/23/08 | $17,280.00 |
| 43 | Assessment of Operations and Support Plan | 8/7/08 | 8/14/08 | $51,760.00 |
| 44 | Assessment of Disaster Recovery Plan | 3/30/09 | 4/3/09 | $23,440.00 |
| 45 | Assessment of System Operations and Support Plan Update #1 | 10/21/08 | 10/27/08 | $30,876.72 |
| 45a | Assessment of System Operations and Support Plan Update #2 | 1/21/09 | 1/27/09 | $30,876.72 |
| 45b | Assessment of System Operations and Support Plan Update #3 | 4/17/09 | 4/24/09 | $30,876.72 |
| 45c | Assessment of System Operations and Support Plan Update #4 | 6/16/09 | 6/23/09 | $30,876.71 |
| 45d | Assessment of System Operations and Support Plan Update #5 | 10/16/09 | 10/23/09 | $30,876.71 |
| 45e | Assessment of System Operations and Support Plan Update #6 | 1/18/10 | 1/22/10 | $30,876.71 |
| 45f | Assessment of System Operations and Support Plan Update #7 | 4/16/10 | 4/22/10 | $66,374.71 |
| **Implementation Support Services** | |  |  |  |
| 46 | Implementation Requirements Traceability Matrix | 1/27/09 | 2/4/09 | $47,919.38 |
| 47 | *Removed by Agreement* |  |  |  |
| 48 | Assessment of Implementation Vendor Project Control Document (Initial) | 12/29/08 | 1/2/09 | $11,260.00 |
| 49 | *Removed by Agreement* |  |  |  |
| 49a | *Removed by Agreement* |  |  |  |
| 49b | *Removed by Agreement* |  |  |  |
| 49c | *Removed by Agreement* |  |  |  |
| 49d | *Removed by Agreement* |  |  |  |
| 49e | *Removed by Agreement* |  |  |  |
| 49f | *Removed by Agreement* |  |  |  |
| 50 | Assessment of Implementation Vendor Work Plan (Initial) | 11/14/08 | 11/20/08 | $16,110.00 |
| 51 | Assessment of Implementation Vendor Work Plan Monthly Update #1 (Nov 08) | 12/3/08 | 12/9/08 | $8,319.86 |
| 51a | Assessment of Implementation Vendor Work Plan Monthly Update #2 (Dec 08) | 1/5/09 | 1/9/09 | $8,319.86 |
| 51b | Assessment of Implementation Vendor Work Plan Monthly Update #3 (Jan 09) | 2/4/09 | 2/9/09 | $8,319.86 |
| 51c | Assessment of Implementation Vendor Work Plan Monthly Update #4 (Feb 09) | 3/4/09 | 3/9/09 | $8,319.86 |
| 51d | Assessment of Implementation Vendor Work Plan Monthly Update #5 (Mar 09) | 4/3/09 | 4/9/09 | $8,319.86 |
| 51e | Assessment of Implementation Vendor Work Plan Monthly Update #6 (Apr 09) | 5/5/09 | 5/8/09 | $8,319.86 |
| 51f | Assessment of Implementation Vendor Work Plan Monthly Update #7 (May 09) | 6/3/09 | 6/8/09 | $8,319.86 |
| 51g | Assessment of Implementation Vendor Work Plan Monthly Update #8 (June 09) | 7/2/09 | 7/9/09 | $8,319.86 |
| 51h | Assessment of Implementation Vendor Work Plan Monthly Update #9 (July 09) | 8/4/09 | 8/7/09 | $8,319.86 |
| 51i | Assessment of Implementation Vendor Work Plan Monthly Update #10 (Aug 09) | 9/3/09 | 9/9/09 | $8,319.86 |
| 51j | Assessment of Implementation Vendor Work Plan Monthly Update #11 (Sept 09) | 10/5/09 | 10/9/09 | $8,319.86 |
| 51k | Assessment of Implementation Vendor Work Plan Monthly Update #12 (Oct 09) | 11/4/09 | 11/9/09 | $8,319.86 |
| 51l | Assessment of Implementation Vendor Work Plan Monthly Update #13 (Nov 09) | 12/3/09 | 12/9/09 | $8,319.86 |
| 51m | Assessment of Implementation Vendor Work Plan Monthly Update #14 (Dec 09) | 1/5/10 | 1/8/10 | $8,319.86 |
| 51n | Assessment of Implementation Vendor Work Plan Monthly Update #15 (Jan 10) | 2/3/10 | 2/9/10 | $8,319.86 |
| 51o | Assessment of Implementation Vendor Work Plan Monthly Update #16 (Feb 10) | 3/3/10 | 3/9/10 | $8,319.85 |
| 51p | Assessment of Implementation Vendor Work Plan Monthly Update #17 (Mar 10) | 4/5/10 | 4/9/10 | $8,319.85 |
| 51q | Assessment of Implementation Vendor Work Plan Monthly Update #18 (Apr 10) | 5/4/10 | 5/7/10 | $8,319.85 |
| 51r | Assessment of Implementation Vendor Work Plan Monthly Update #19 (May 10) | 6/3/10 | 6/9/10 | $8,319.85 |
| 51s | Assessment of Implementation Vendor Work Plan Monthly Update #20 (June 10) | 7/5/10 | 7/9/10 | $8,319.85 |
| 51t | Assessment of Implementation Vendor Work Plan Monthly Update #21 (July 10) | 7/23/10 | 7/29/10 | $8,319.85 |
| 52 | Assessment of Equipment and Software Acquisition Plan | 12/31/08 | 1/8/09 | $18,320.00 |
| 53 | Assessment of General Site Preparation and Installation Plan | 11/19/08 | 11/25/08 | $20,210.00 |
| 54 | Assessment of County Site Preparation and Installation Plan-Wave 1 | 1/26/09 | 1/30/09 | $28,240.00 |
| 55 | Assessment of County Site Preparation and Installation Plan-Wave 2 | 6/1/09 | 6/8/09 | $40,030.00 |
| 56 | Assessment of County Site Preparation and Installation Plan-Wave 3 | 1/5/10 | 1/8/10 | $47,421.00 |
| 57 | Assessment of Site Installation Complete-Wave 1 | 10/2/09 | 10/8/09 | $25,297.00 |
| 58 | Assessment of Site Installation Complete-Wave 2 | 2/5/10 | 2/9/10 | $59,081.00 |
| 59 | Assessment of Site Installation Complete-Wave 3 | 4/12/10 | 4/16/10 | $88,765.00 |
| 60 | *Removed by Agreement* |  |  |  |
| 61 | *Removed by Agreement* |  |  |  |
| 62 | Assessment of Imaging Plan | 1/8/09 | 1/16/09 | $76,130.00 |
| 63 | *Removed by Agreement* |  |  |  |
| 64 | Assessment of Interactive Voice Response (IVR) Plan | 4/26/10 | 4/30/10 | $49,190.00 |
| 65 | Assessment of IVR SOSP Update | 7/1/10 | 7/7/10 | $35,095.00 |
| 66 | Assessment of Implementation Plan | 3/18/09 | 3/25/09 | $65,820.00 |
| 67 | Assessment of Implementation Complete-Wave 1 | 1/5/10 | 2/12/10 | $266,811.00 |
| 68 | Assessment of Implementation Complete-Wave 2 | 6/4/10 | 6/11/10 | $276,500.00 |
| 69 | Assessment of Implementation Complete-Wave 3 | 8/31/10 | 9/3/10 | $174,476.00 |
| 70 | Assessment of Change Management Plan-Wave 1 | 8/18/09 | 8/25/09 | $54,560.00 |
| 71 | Assessment of Change Management Plan-Wave 2 | 11/25/09 | 12/3/09 | $90,470.00 |
| 72 | Assessment of Change Management Plan-Wave 3 | 2/16/10 | 2/23/10 | $63,901.00 |
| 73 | Assessment of Master Training Delivery Plan | 4/8/09 | 4/16/09 | $74,320.00 |
| 74 | Assessment of Training Delivery Transition Plan | 4/28/10 | 5/5/10 | $51,687.00 |
|  | Unallocated |  |  | $0.00 |
| **D&I Total** | |  |  | **$7,646,180.00** |
|  |  |  |  |  |
| **Maintenance and Operations Support Services** | |  |  |  |
| 75 | QA Monthly Status Reports (1/2/08-12/30/11) |  | Monthly | $3,894,070.00 |
| 76 | QA Independent Test Plan | 1/28/08 | 1/31/08 | $58,080.00 |
| 77 | QA Independent Test Monthly Report (1/2/08-12/30/11) |  | Monthly | $3,136,682.00 |
|  |  |  |  |  |
|  | **CMSP Change Order CO-001 Milestones** |  |  |  |
| 1 | Analysis and Design – Design Confirmation Part I |  | 1/30/09 | $5,498.00 |
| 2 | Analysis and Design – Design Confirmation Part II |  | 2/6/09 | $5,498.00 |
| 3 | Analysis and Design – Design Confirmation Part III |  | 2/28/09 | $5,498.00 |
| 4 | Analysis and Design – Design Signoff |  | 3/27/09 | $5,498.00 |
| 5 | Application Development Part I Complete |  | 6/26/09 | $5,498.00 |
| 6 | System Test Part I Complete |  | 8/31/09 | $5,498.00 |
| 7 | Pilot Part I Complete |  | 10/16/09 | $5,498.00 |
| 8 | Medi-Cal/CMSP C4Yourself™ Deployment - Wave 1 |  | 11/30/09 | $5,232.00 |
| 9 | Medi-Cal/CMSP C4Yourself™ Deployment - Wave 2 |  | 3/31/10 | $3,848.00 |
| 10 | Medi-Cal/CMSP C4Yourself™ Deployment - Wave 3 |  | 6/30/10 | $3,784.00 |
|  | **CMSP Change Order CO-001 Total** |  |  | **$51,350.00** |
|  |  |  |  |  |
|  | **CMIPS II Interface Change Order CO-002 Revision 1 – Attachment 2** |  | Monthly | **$112,122.00** |
|  |  |  |  |  |
|  | **Outbound IVR Enhancement Change Order CO-003 Revision 1 - Attachment 5** | | Monthly | **$100,740.00** |
|  |  |  |  |  |
|  | **C4Yourself® Change Order CO-004 - Attachment 3** |  | Monthly | **$73,562.00** |
|  |  |  |  |  |
|  | **Hourly Rate Reductions Change Order CO-005 - Attachment 4** |  | Monthly | **($141,914.00)** |
|  |  |  |  |  |
|  | **OBIEE Reporting Solution County Purchase SB-01-2009 Milestones - Attachment 7** | | |  |
| 1 | Analysis and Design - Design Signoff |  | 1/29/10 | $36,252.50 |
| 2 | Build Complete |  | 5/31/10 | $36,252.50 |
|  | **OBIEE Reporting Solution County Purchase SB-01-2009 Total** |  |  | **$72,505.00** |
|  |  |  |  |  |
|  | **Reports Reconciliation Change Order CO-007 - Attachment 8** |  |  |  |
| 1 | Wave 1 - Six Month Support Period Complete |  | 5/31/10 | $68,037.00 |
| 2 | Wave 2 - Six Month Support Period Complete |  | 8/27/10 | $17,264.00 |
| 3 | Wave 3 - Six Month Support Period Complete |  | 11/30/10 | $17,263.00 |
|  | **Reports Reconciliation Change Order CO-007 Total** |  |  | **$102,564.00** |
|  |  |  |  |  |
|  | **QA M&O Extension Change Order CO-008 Revision 1 - Attachment 9** | |  |  |
|  | Part A. C-IV M&O |  | Monthly | $2,416,988.40 |
|  | Part B. Additional Support |  | Monthly | $1,560,213.20 |
|  | Part C. Enhanced Project Management Support |  | Monthly | $347,434.00 |
|  | Part D. County Technical Support (CTS) |  | Monthly | $176,850.00 |
|  | D.1 Initial CTS: 6/15/10-12/31/10 |  |  | $100,530.00 |
|  | D.2 Optional CTS: 1/1/11-10/31/11 |  |  | $76,320.00 |
|  | **QA M&O Extension Change Order CO-008 Revision 1 Total With Part D.1 Only** | | | **$4,425,165.60** |
|  | **QA M&O Extension Change Order CO-008 Revision 1 Total With Parts D.1 and D.2** | | | **$4,501,485.60** |
|  |  |  |  |  |
|  | **FNS Grant 2010 C4Yourself® Change Order CO-009 Milestones - Attachment 10** | | |  |
| CO009-1 | FNS Grant 2010 - Design Complete |  | 3/31/11 | $12,221.00 |
| CO009-2 | FNS Grant 2010 - Build Complete |  | 9/30/11 | $12,221.00 |
| CO009-3 | FNS Grant 2010 - Test Complete |  | 11/19/11 | $4,888.00 |
|  | **FNS Grant 2010 C4Yourself® Change Order CO-009 Total** |  |  | **$29,330.00** |
|  |  |  |  |  |
|  | **San Bernardino Service Center County Purchase SB-FDC-01-2010 Milestones - Attachment 11** | | | |
|  | **Central Technology Enablement** |  |  |  |
| 1 | Technology Enablement Plan Complete |  | 4/5/11 | $29,392.65 |
| 2 | Technology Enablement Deployment Complete |  | 6/15/11 | $18,830.70 |
|  | **Central Technology Enablement Total** |  |  | **$48,223.35** |
|  |  |  |  |  |
|  | **Local Technology Deployment** |  |  |  |
| 1 | San Bernardino Service Center Technology Deployment Plan Complete | | 5/23/11 | $19,944.23 |
| 2 | San Bernardino Service Center Technology Deployment Complete | | 8/5/11 | $54,695.03 |
|  | **Central Technology Enablement** |  |  | **$74,639.25** |
|  | **San Bernardino Service Center County Purchase SB-FDC-01-2010 Total** | |  | **$122,862.60** |
|  |  |  |  |  |
|  | **San Bernardino SCRs County Purchase SB-FDC-01-2011 Milestones - Attachment 12** | | |  |
| 1 | Design Complete |  | 6/3/11 | $27,305.60 |
| 2 | Build Complete |  | 6/9/11 | $49,520.85 |
|  | **San Bernardino SCRs County Purchase SB-FDC-01-2011 Total** |  |  | **$76,826.45** |
|  |  |  |  |  |
|  | **CMSP LIHP CIV and C4Yourself® Change Order CO-010 Milestones - Attachment 13** | | |  |
| 1 | Design Complete |  | 7/8/11 | $5,640.00 |
| 2 | Build Complete |  | 10/7/11 | $5,640.00 |
| 3 | System Test Complete |  | 11/25/11 | $5,640.00 |
| 4 | Pre-Implementation Change Management; 11.11 Release (11/21/2011) and Conversion Complete | | 1/6/12 | $5,640.00 |
| 5 | Post-Implementation Change Management Complete |  | 2/17/12 | $5,640.00 |
|  | **CMSP LIHP CIV and C4Yourself® Change Order CO-010 Total** |  |  | **$28,200.00** |
|  |  |  |  |  |
|  | **KinGAP Change Order CO-012 Milestones - Attachment 15** |  |  |  |
| CO-012-1 | Design Complete |  | 1/6/12 | $17,268.00 |
| CO-012-2 | Build Complete |  | 5/4/12 | $17,268.00 |
|  | **KinGAP Change Order CO-012 Total** |  |  | **$34,536.00** |
|  |  |  |  |  |
|  | **Stanislaus Contact Center County Purchase ST-FDC-01-2012 - Attachment 16** | | |  |
| 1 | Contact Center Technology Deployment Plan Complete |  | 2/17/12 | $22,412.00 |
| 2 | Contact Center Technology Deployment Build Complete |  | 4/6/12 | $22,412.00 |
| 3 | Contact Center Technology Deployment Complete |  | 5/10/12 | $29,882.00 |
|  | **Stanislaus Contact Center County Purchase ST-FDC-01-2012 Total** | |  | **$74,706.00** |
|  |  |  |  |  |
|  | **KinGAP Change Order CO-012 Milestones Revision 1 - Attachment 17** | |  |  |
| CO-012-3 | KinGAP & AAP Design Complete |  | Change Control Board Approval | $1,922.00 |
| CO-012-4 | KinGAP & AAP Build Complete |  | SCR set to Ready For System Test | $7,768.00 |
| CO-012-5 | Foster Care & CalWORKs Design Complete |  | Change Control Board Approval | $5,464.00 |
| CO-012-6 | Foster Care & CalWORKs Build Complete |  | SCR set to Ready For System Test | $22,042.00 |
|  | **KinGAP Change Order CO-012 Revision 1 Total** |  |  | **$37,196.00** |
|  |  |  |  |  |
|  | **Riverside County Purchase RV-FDC-01-2012 - Attachment 18** | |  |  |
| 1 | Complete Readiness Assessment |  | 7/24/12 | $39,940.00 |
| 2 | Contact Center Technology Deployment - Plan Complete |  | 8/24/12 | $54,614.00 |
| 3 | Contact Center Technology Deployment - Build Complete |  | 10/12/12 | $54,614.00 |
| 4 | Contact Center Technology Deployment - Deployment Complete |  | 11/15/12 | $54,614.00 |
|  | **Riverside County Purchase RV-FDC-2012 Total** |  |  | **$203,782.00** |
|  |  |  |  |  |
|  | **Semi-Annual Reporting Change Order CO-013 – Attachment 19** |  |  |  |
| 1 | Reports and Forms Design QA Complete |  | 2/1/13 | $51,868.00 |
| 2 | Restoration of Aid QA Complete |  | 3/29/13 | $51,868.00 |
| 3 | Build QA Complete |  | 6/7/13 | $48,410.00 |
| 4 | Deployment QA Complete |  | 7/29/13 | $20,747.00 |
|  | **Semi-Annual Reporting CO-013 Total** |  |  | **$172,893.00** |
|  |  |  |  |  |
|  | **CalWORKs Reform Change Order CO-014 Revision 1 – Attachment 20** |  |  |  |
| 1 | Monthly Status Report - January 2013 |  | 1/31/2013 | $53,004.00 |
| 2 | Monthly Status Report - February 2013 |  | 2/28/2013 | $53,004.00 |
| 3 | Monthly Status Report - March 2013 |  | 3/29/2013 | $53,004.00 |
| 4 | Monthly Status Report - April 2013 |  | 4/30/2013 | $6,370.00 |
| 5 | Monthly Status Report - May 2013 |  | 5/31/2013 | $38,161.00 |
| 6 | Monthly Status Report - July 2013 |  | 7/31/2013 | $38,160.00 |
| 7 | Monthly Status Report - August 2013 |  | 8/30/2013 | $38,160.00 |
| 8 | Monthly Status Report - September 2013 |  | 9/30/2013 | $38,161.00 |
|  | **CalWORKs Reform CO-014 Revision 1 Total** |  |  | **$318,024.00** |
| 9 | Monthly Status Report - April 2014 |  | 4/25/2014 | $25,066.00 |
| 10 | Monthly Status Report - May 2014 |  | 5/10/2014 | $25,067.00 |
| 11 | Monthly Status Report - June 2014 |  | 6/10/2014 | $25,067.00 |
| 12 | Monthly Status Report - July 2014 |  | 7/10/2014 | $8,613.00 |
| 13 | Monthly Status Report - August 2014 |  | 8/10/2014 | $8,613.00 |
| 14 | Monthly Status Report - September 2014 |  | 9/10/2014 | $8,613.00 |
| 15 | Monthly Status Report - October 2014 |  | 10/10/2014 | $8,613.00 |
| 16 | Monthly Status Report - November 2014 |  | 11/10/2014 | $8,613.00 |
| 17 | Monthly Status Report - December 2014 |  | 12/10/2014 | $8,615.00 |
|  | **CalWORKs Reform Change Order CO-014 Revision 2 Total** |  |  | **$444,904.00** |
|  |  |  |  |  |
|  | **Joint Collaboration of LRS Change Order CO-015 Revision 4– Attachment 21** |  |  |  |
| 1 | QA Services |  | Monthly | $1,073,837.00 |
|  | ***Quality Assurance (QA) CO-015 Subtotal*** |  |  | ***$1,073,837.00*** |
| 2 | Further Extended Term |  | Monthly | 3,142,867.00 |
|  | ***Quality Assurance (QA) CO-015 Revision 1 Subtotal*** |  |  | ***$3,142,867.00*** |
| 3 | SFY 2015/16 Additional LRS Implementation Support |  | Monthly | $38,472.00 |
|  | ***Quality Assurance (QA) Joint Collaboration of LRS Change Order CO-015 Revision 2 Subtotal*** |  |  | ***$38,472.00*** |
| 4 | Extended LRS Implementation Support - Base Years |  | Monthly | $316,215.00 |
| 5 | Extended LRS Implementation Support - Optional Years |  | Monthly | $433,224.00 |
|  | ***Quality Assurance (QA) Joint Collaboration of LRS Change Order CO-015 Revision 3 Subtotal*** |  |  | **$749,439.00** |
| 6 | ***Quality Assurance (QA) Joint Collaboration of LRS Change Order CO-015 Revision 4 Subtotal*** |  | Monthly | ***$528,216.00*** |
|  | **Quality Assurance (QA) Joint Collaboration of LRS Change Order CO-015 Total** |  |  | **$5,532,831.00** |
|  |  |  |  |  |
|  | **CalHEERS Change Order CO-016 Revision 9 – Attachment 22** |  |  |  |
| 1 | Design Complete QA |  | 4/5/2013 | $249,948.00 |
| 2 | Interface Test Plan Complete QA |  | 5/31/2013 | $117,975.00 |
| 3 | Design Complete Reports QA |  | 7/1/2013 | $115,380.00 |
| 4 | End-to-End Testing Complete QA |  | 8/30/2013 | $75,372.00 |
| 5 | Build Complete QA |  | 9/30/2013 | $92,916.00 |
| 6 | System Test Complete QA |  | 12/31/2013 | $278,747.00 |
|  | ***CalHEERS Change Order CO-016 Subtotal*** |  |  | ***$930,338.00*** |
| 7 | Monthly Status Report - May 2013 |  | 5/31/2013 | $24,603.00 |
| 8 | Monthly Status Report - June 2013 |  | 6/30/2013 | $22,463.00 |
| 9 | Monthly Status Report - July 2013 |  | 7/30/2013 | $22,463.00 |
| 10 | Monthly Status Report - August 2013 |  | 8/31/2013 | $22,463.00 |
| 11 | Monthly Status Report - September 2013 |  | 9/30/2013 | $22,463.00 |
| 12 | Monthly Status Report - October 2013 |  | 10/31/2013 | $22,463.00 |
| 13 | Monthly Status Report - November 2013 |  | 11/30/2013 | $22,463.00 |
| 14 | Monthly Status Report - December 2013 |  | 12/31/2013 | $22,463.00 |
|  | ***CalHEERS Change Order CO-016 Revision 1 Subtotal*** |  |  | ***$181,844.00*** |
| 15 | Further Extended Term |  | Monthly | $986,335.00 |
| 16 | Further Extended Term Option Years |  | Monthly | $312,444.00 |
|  | ***CalHEERS Change Order CO-016 Revision 2 Subtotal*** |  |  | ***$1,298,779.00*** |
| 17 | Extended CalHEERS UAT Support |  | Monthly | $59,902.00 |
|  | ***CalHEERS Change Order CO-016 Revision 3 Subtotal*** |  |  | ***$59,902.00*** |
| 18 | Extended CalHEERS UAT Support |  | Monthly | $104,294.00 |
|  | ***CalHEERS Change Order CO-016 Revision 4 Subtotal*** |  |  | ***$104,294.00*** |
| 19 | CalHEERS M&O Additional Hours |  | Monthly | $269,556.00 |
|  | ***CalHEERS Change Order CO-016 Revision 5 Subtotal*** |  |  | ***$269,556.00*** |
| 20 | Extended CalHEERS M&O UAT Support |  | Monthly | $44,793.00 |
|  | ***CalHEERS Change Order CO-016 Revision 6 Subtotal*** |  |  | ***$44,793.00*** |
| 21 | CalHEERS M&O Additional Hours |  | Monthly | $539,112.00 |
|  | ***CalHEERS Change Order CO-016 Revision 7 Subtotal*** |  |  | ***$539,112.00*** |
| 22 | Extended CalHEERS M&O - Base Years |  | Monthly | $471,730.00 |
| 23 | Extended CalHEERS M&O - Optional Years |  | Monthly | $1,684,718.00 |
|  | ***CalHEERS Change Order CO-016 Revision 8 Subtotal*** |  |  | ***$2,156,448.00*** |
| 24 | 24-Month Roadmap for SFY 17/18 |  | Monthly | $269,556.00 |
|  | ***CalHEERS Change Order CO-016 Revision 9 Subtotal*** |  |  | ***$269,556.00*** |
|  | **CalHEERS CO-016 Total** |  |  | **$5,854,622.00** |
|  |  |  |  |  |
|  | **Monterey County Purchase MT-FDC-01-2013 – Attachment 23** |  |  |  |
| 1 | Business Process Support |  | Monthly | $149,810.00 |
|  | **Monterey County Purchase MT-FDC-01-2013 Total** |  |  | **$149,810.00** |
|  |  |  |  |  |
|  | **HF to MC Change Order CO-017 - Attachment 24** |  |  |  |
| 1 | Phase II- Build Complete -QA |  | 3/29/2013 | $25,422.00 |
|  | **HF to MC Change Order CO-017 Total** |  |  | **$25,422.00** |
|  | |  |  |  |
|  | **C-IV Central CCP Covered CA CO-018 - Attachment 25** |  |  |  |
| 1 | Monthly Status Report - May 2013 |  | 5/31/2013 | $34,020.00 |
| 2 | Monthly Status Report - June 2013 |  | 6/28/2013 | $34,020.00 |
| 3 | Monthly Status Report - July 2013 |  | 7/31/2013 | $40,824.00 |
| 4 | Monthly Status Report - August 2013 |  | 8/30/2013 | $51,030.00 |
| 5 | Monthly Status Report - September 2013 |  | 9/30/2013 | $51,030.00 |
| 6 | Monthly Status Report - October 2013 |  | 10/31/2013 | $51,030.00 |
| 7 | Monthly Status Report - November 2013 |  | 11/27/2013 | $40,824.00 |
| 8 | Monthly Status Report - December 2013 |  | 12/31/2013 | $37,422.00 |
|  | ***C-IV Central CCP Covered CA CO-018 - Sub Total*** |  |  | ***$340,200.00*** |
| 9 | QA M&O Services |  | Monthly | $2,086,514.00 |
| 10 | Further Extended Term |  | Monthly | $965,402.00 |
| 11 | Further Extended Term Option Years |  | Monthly | $1,121,112.00 |
|  | ***Covered CA CSC CO-018 Revision 1 Total*** |  |  | ***$2,086,514.00*** |
|  | **C-IV Central CCP Covered CA CO-018 Total** |  |  | **$2,426,714.00** |
|  |  |  |  |  |
|  | **Non-MAGI MC Enhancements CO-019 - Attachment 26** |  |  | **$45,225.00** |
|  |  |  |  |  |
|  | **C-IV Modernization CO-020 - Attachment 27** |  |  |  |
| 1 | Task -QA |  | Monthly | $1,943,636.00 |
| 2 | Task - QA, Revision 1 |  | Monthly | $119,856.00 |
| 3 | Task - QA, Revision 2 |  | Monthly | ($464,640.00) |
|  | **C-IV Modernization CO-020 Total** |  |  | **$1,598,852.00** |
|  |  |  |  |  |
|  | **FDGS Agreement Extension 2 CO-021 - Attachment 28** |  |  |  |
| 1 | Further Extended Term |  | Monthly | $5,971,469.00 |
| 2 | Further Extended Term Option Years |  | Monthly | $5,788,275.00 |
|  | **FDGS Agreement Extension 2 CO-021 Total** |  |  | **$11,759,744.00** |
|  |  |  |  |  |
|  | **WINS CO-022 - Attachment 29** |  |  | **$74,947.00** |
| 1 | Monthly QA Status Report - January 2014 |  | 1/31/2014 | $14,435.00 |
| 2 | Monthly QA Status Report - February 2014 |  | 2/28/2014 | $14,353.00 |
| 3 | Monthly QA Status Report - March 2014 |  | 3/31/2014 | $14,353.00 |
| 4 | Monthly QA Status Report - April 2014 |  | 4/30/2014 | $14,353.00 |
| 5 | Monthly QA Status Report - May 2014 |  | 5/30/2014 | $17,453.00 |
|  | **WINS CO-022 Total** |  |  | **$74,947.00** |
|  |  |  |  |  |
|  | **E-notifications CO-023 - Attachment 30** |  |  |  |
| 1 | Monthly Status Report - March 2014 |  | 3/29/2014 | $9,008 |
| 2 | Monthly Status Report - April 2014 |  | 4/30/2014 | $9,009 |
| 3 | Monthly Status Report - May 2014 |  | 5/31/2014 | $9,009 |
| 4 | Monthly Status Report - June 2014 |  | 6/30/2014 | $5,139 |
| 5 | Monthly Status Report - July 2014 |  | 7/31/2014 | $5,139 |
| 6 | Monthly Status Report - August 2014 |  | 8/31/2014 | $5,139 |
| 7 | Monthly Status Report - September 2014 |  | 9/30/2014 | $5,139 |
| 8 | Monthly Status Report - October 2014 |  | 10/31/2014 | $5,142 |
|  | **E-notifications CO-023 Total** |  |  | **$52,724.00** |
|  |  |  |  |  |
|  | **Threshold Languages CO-024 - Attachment 31** |  |  |  |
| 1 | Monthly Status Report - March 2014 |  | 5/30/2014 | $33,966.00 |
| 2 | Monthly Status Report - April 2014 |  | 7/31/2014 | $50,949.00 |
| 3 | Monthly Status Report - May 2014 |  | 8/29/2014 | $50,949.00 |
| 4 | Monthly Status Report - June 2014 |  | 9/30/2014 | $50,949.00 |
|  | **Languages CO-024 Total** |  |  | **$186,813.00** |
|  |  |  |  |  |
|  | **SAWS 2 Plus CO-025 - Attachment 32** |  |  |  |
| 1 | Task -QA |  | Monthly | $35,701.00 |
|  | **SAWS 2 Plus CO-025 Total** |  |  | **$35,701.00** |
|  |  |  |  |  |
|  | **SUAS CO-026 - Attachment 33** |  |  |  |
| 1 | Monthly Status Report – October 2014 |  | 10/31/2014 | $18,114.00 |
|  | **SUAS CO-026 Total** |  |  | **$18,114.00** |
|  |  |  |  |  |
|  | **CalHEERS Enhancements SFY 2014/15 CO-027 - Attachment 34** |  |  |  |
| 1 | Task -QA |  | Monthly | $59,904.00 |
|  | **CalHEERS Enhancements SFY 2014/15 CO-027 Total** |  |  | **$59,904.00** |
|  |  |  |  |  |
|  | **Threshold Languages II CO-028 – Attachment 35** |  |  |  |
|  | **Threshold Languages for Forms** |  |  |  |
| 1 | QA Review Requirements/Design and Joint Test Planning |  |  | $9,360.00 |
| 2 | QA Joint Test Complete - 1 |  |  | $36,769.00 |
| 3 | QA Joint Test Complete - 2 |  |  | $19,656.00 |
| 4 | QA Joint Test Complete - 3 |  |  | $18,016.00 |
| 5 | QA Joint Test Complete - 4 |  |  | $18,016.00 |
|  | **Threshold Languages for C4Yourself** |  |  |  |
| 1 | QA Review Requirements/Design and Joint Test Planning |  |  | $18,720.00 |
| 2 | QA Joint Test Complete - 1 |  |  | $35,968.00 |
| 3 | QA Joint Test Complete - 2 |  |  | $24,692.00 |
|  | **Threshold Languages II CO-028 Total** |  |  | **$181,197.00** |
|  |  |  |  |  |
|  |  |  |  |  |
| 1 | Additional Policy Changes SFY 2014/15 |  | Monthly | **$138,958.00** |
| 2 | CalFresh Outreach Custom Reports |  | Monthly | **$8,470.00** |
|  |  |  |  |  |
|  | **ARC CO-29 Revision 2 - Attachment 36** |  |  |  |
| 1 | Requirements Confirmation Complete – Phase 1 |  | 5/31/2015 | $8,290.00 |
| 2 | Design Complete – Phase 1 |  | 8/31/2015 | $24,870.00 |
|  | **ARC CO-29 Sub Total** |  |  | **$33,160.00** |
| 3 | System Test Complete – Phase 1 |  | 1/25/2016 | $40,915.00 |
|  | **ARC CO-29 Revision 1 Sub Total** |  |  | **$74,075.00** |
| 4 | QA System Test Planning Complete – Phase 2 |  | 5/26/2017 | $33,695.00 |
|  | **ARC CO-029 Revision 2 Total** |  |  | **$107,770.00** |
|  |  |  |  |  |
|  | **Elimination of Change Reporting CO-30 Revision 1 - Attachment 37** |  |  |  |
| 1 | Draft Requirements Confirmation |  | 6/10/2015 | $1,872.00 |
| 2 | Design Complete |  | 2/29/2016 | $2,139.00 |
|  | **Elimination of Change Reporting CO-30 Total** |  |  | **$4,011.00** |
| 3 | QA System Test Preparation Complete |  | 4/1/2016 | $11,829.00 |
| 4 | QA System Test Complete |  | 6/10/2016 | $11,830.00 |
|  | **Elimination of Change Reporting CO-30 - Revision 1 Total** |  |  | **$27,670.00** |
|  |  |  |  |  |
| 1 | Additional Testing/PMO SFY 2014/15 |  | Monthly | $18,480.00 |
|  |  |  |  |  |
|  | **Migration Planning CO-031 – Revision 3 -Attachment 38** |  |  |  |
| 1 | Task -QA |  | Monthly | $863,802.00 |
| 2 | Task -QA (Optional Extension) |  | Monthly | $287,934.00 |
| 3 | Task - QA, Revision 1 |  | Monthly | $388,080.00 |
| 4 | Task - QA, Revision 2 |  | Monthly | $353,744.00 |
| 5 | Task – QA, Revision 3 |  | Monthly | $1,209,069.00 |
|  | **Migration Planning CO-031 Revision 3 Total** |  |  | **$3,102,629.00** |
|  |  |  |  |  |
|  | **MR-FDC-01-2015 - Attachment 39** |  |  |  |
| 1 | GA/GR – Build Complete QA |  | 5/23/2016 | $18,051.00 |
|  | **MR-FDC-01-2015 Total** |  |  | **$18,051.00** |
|  |  |  |  |  |
|  | **SB 1341 CO-032 – Revision 2 - Attachment 40** |  |  |  |
| 1 | QA Review Requirements/Design and Joint Test Planning |  | 10/9/2015 | $44,926.00 |
| 2 | QA Test Planning Complete |  | 1/31/2016 | $35,941.00 |
| 3 | QA Joint Test Complete |  | 2/29/2016 | $98,837.00 |
| 4 | QA Services M&O Phase I |  | Monthly | $89,852.00 |
| 5 | QA Services M&O Phase I |  | Monthly | $53,595.00 |
| 6 | QA Services M&O Phase I |  | Monthly | $50,625.00 |
|  | **SB 1341 Revision 2 CO-032 Total** |  |  | **$373,776.00** |
|  |  |  |  |  |
|  | **Task Management CO-033 - Attachment 41, Revision 2** |  |  |  |
| 1 | QA Design Complete - Historical Information Task Assignments |  | 1/31/2016 | $45,060.00 |
| 2 | QA System Test Complete - Historical Information Task Assignments |  | 5/23/2016 | $22,329.00 |
| 3 | **QA System Test Complete - Task Type Customization** |  | 11/21/2016 | $65,919.00 |
| 4 | QA Design Complete – Work List Page |  | 3/10/2017 | $12,970.00 |
| 5 | QA System Test Complete - Task Re-assignment |  | 3/27/2017 | $34,898.00 |
| 6 | QA System Test Complete – Work List Page |  | 5/22/2017 | $32,358.00 |
|  | **Task Management CO-033 Total** |  |  | **$213,534.00** |
|  |  |  |  |  |
|  | **2015 FNS Grant – C4Yourself® Mobile Application CO-034 - Attachment 42** |  |  |  |
| 1 | QA Design Complete -Release 1 |  | 2/29/2016 | $33,428.00 |
| 2 | QA Outreach Material Development Complete -Release 1 |  | 5/31/2016 | $30,753.00 |
| 3 | QA System Test Complete -Release 1 |  | 7/25/2016 | $16,092.00 |
| 4 | QA Outreach Complete -Release 1 |  | 8/31/2016 | $8,557.00 |
| 5 | QA Design Complete - Release 2 |  | 9/30/2016 | $14,441.00 |
| 6 | QA System Test Complete - Release 2 |  | 12/30/2016 | $10,464.00 |
| 7 | QA System Test Complete - Release 3 |  | 3/30/2017 | $10,465.00 |
|  | **Mobile Application CO-034 Total** |  |  | **$124,200.00** |
|  |  |  |  |  |
|  | **Horizontal Integration CO-035 - Attachment 43** |  |  |  |
|  | QA Design Complete |  | 3/31/2016 | $16,241.00 |
|  | QA Language Translations Complete |  | 4/30/2016 | $16,241.00 |
|  | QA System Test Preparation Complete |  | 5/27/2016 | $16,243.00 |
|  | QA System Test Complete |  | 6/30/2016 | $3,368.00 |
|  | **Horizontal Integration CO-035 Total** |  |  | **$52,093.00** |
|  |  |  |  |  |
|  | **CMSP Enhancements CO-036 - Attachment 44** |  |  |  |
| 1 | QA Design Complete |  | 3/4/2016 | $3,744.00 |
| 2 | QA System Test Complete |  | 5/23/2016 | $5,750.00 |
|  | **CMSP Enhancements CO-036 Total** |  |  | **$9,494.00** |
|  |  |  |  |  |
|  | **OCAT CO-037 - Attachment 45** |  |  |  |
| 1 | QA Requirements Planning Complete |  | 6/10/2016 | $9,472.00 |
|  | **OCAT CO-037 Total** |  |  | **$9,472.00** |
|  |  |  |  |  |
|  | **Elimination of MFG CO-038 - Attachment 46** |  |  |  |
| 1 | QA System Test Complete |  | 3/10/2017 | $12,100.00 |
|  | **Elimination of MFG CO-038 Total** |  |  | **$12,100.00** |
|  |  |  |  |  |
|  | **EBT Account Creation CO-039 - Attachment 47** |  |  |  |
| 1 | QA System Test Complete - Account Creation |  | 5/22/2017 | $6,137.00 |
|  | **EBT Account Creation CO-039 Total** |  |  | **$6,137.00** |
|  |  |  |  |  |
|  | **No Change SAR 7 CO-040 - Attachment 48** |  |  |  |
| 1 | QA System Test Complete |  | 5/22/2017 | $6,779.00 |
|  | **No Change SAR 7 CO-040 Total** |  |  | **$6,779.00** |
|  |  |  |  |  |
|  | **ODI Upgrade – CO-041 – Attachment 49** |  |  |  |
| 1 | QA System Test Planning Complete |  | 5/26/2017 | $23,266.00 |
|  | **ODI Upgrade CO-041 Total** |  |  | **$23,266.00** |
|  |  |  |  |  |
|  | **EBT 3 – CO-042 – Attachment 50** |  |  |  |
| 1 | QA System Test Planning Complete |  | 5/26/2017 | $10,800.00 |
| **2** | **QA System Test Execution Complete** |  | 1/22/2018 | **$12,150.00** |
|  | **EBT 3 CO-042 Total** |  |  | **$22,950.00** |
|  |  |  |  |  |
|  | **IEVS Automation - CO-043 - Attachment 51** |  |  |  |
| 1 | QA System Test Planning Complete |  | 5/26/2017 | $21,380.00 |
|  | **IEVS Automation - CO-043 Total** |  |  | **$21,380.00** |
|  |  |  |  |  |
|  | **Electronic Signature - CO-044 - Attachment 52** |  |  |  |
| 1 | QA System Test Planning Complete |  | 5/26/2017 | $29,416.00 |
|  | **Electronic Signature CO-044 Total** |  |  | **$29,416.00** |
|  |  |  |  |  |
|  | **Continuum of Care Reform - CO-045 - Attachment 53** |  |  |  |
| 1 | QA System Test Planning Complete |  | 5/26/2017 | $8,505.00 |
| 2 | QA System Test Execution Complete |  | 11/20/2017 | $59,234.00 |
|  | **Continuum of Care Reform CO-045 Total** |  |  | **$67,739.00** |
|  |  |  |  |  |
|  | **Inter-County Transfer Automation - CO-046 - Attachment 54** |  |  |  |
| 1 | QA Design Complete |  | 11/30/2017 | **$11,259.00** |
| 2 | QA System Test Complete |  | 5/21/2018 | **$26,271.00** |
|  | **Inter-County Transfer Automation CO-046 Total** |  |  | **$37,530.00** |
|  |  |  |  |  |
|  | **CalACES Migration Technical Planning and Analysis - CO-047 - Attachment 55** |  |  |  |
| A | Analysis Services |  |  |  |
| 01 | Fact-base and Emerging Alternatives Report | 2/23/2018 |  | $735,000.00 |
| 02 | Interim CalACES Alternatives Analysis Report | 3/12/2018 |  | $945,000.00 |
| 03 | Final CalACES Alternatives Analysis Report | 5/11/2018 |  | $420,000.00 |
| B | QA Services |  | Monthly | $555,449.00 |
|  | **CalACES Migration Technical Planning and Analysis - CO-047 Total** |  |  | **$2,655,449.00** |
|  |  |  |  |  |
|  | **CalSAWS Planning - CO-048 - Attachment 56** |  |  |  |
| 1 | QA Services |  | Monthly | **$336,608.00** |
|  | **CalSAWS Planning - CO-048 Total** |  |  | **$336,608.00** |
|  |  |  |  |  |
|  | **CalSAWS Migration Planning - CO-049 - Attachment 57** | 5/11/2018 |  | $295,000.00 |
| 1 | Fact-base for assessment of CalACES requirements | 5/25/2018 |  | $413,000.00 |
| 2 | Fact-base on data conversion strategy for CalSAWS | 6/29/2018 |  | $413,000.00 |
| 3 | Fact-base for CalSAWS requirements consolidation & prioritization | 7/20/2018 |  | $413,000.00 |
| 4 | Fact-base for high-level estimation of one-time migration costs for CalSAWS | 7/20/2018 |  | $413,000.00 |
| 5 | Fact-base for high-level estimation of ongoing migration costs for CalSAWS | 7/27/2018 |  | $295,000.00 |
| 6 | Fact-base for assessment on sequencing/timeline, procurement options, risk planning / mitigation and other considerations for CalSAWS | 4/30/2018 |  | $746,350.00 |
| 7 | Interim CalSAWS Report (April): Draft report on emerging view of consolidated CalSAWS requirements | 5/30/2018 |  | $746,350.00 |
| 8 | Interim CalSAWS Report (May): Draft report on emerging view of consolidated CalSAWS requirements | 6/29/2018 |  | $826,000.00 |
| 9 | Interim CalSAWS Report (June): Draft report on CalSAWS requirements | 7/27/2018 |  | $826,000.00 |
| 10 | Final report on CalSAWS requirements, with high-level cost and impacts assessment |  |  | **$5,386,700.00** |
|  | **CalSAWS Migration Planning - CO-049 Total** |  |  |  |
|  |  |  |  |  |
| **M&O Total with M&O Extension Change Order CO-008 Part D.1 Only** | |  |  | **$53,923,433.64** |
|  |  |  |  |  |
| **M&O Total with M&O Extension Change Order CO-008 Parts D.1 and D.2** | | |  | **$53,999,753.64** |
|  |  |  |  |  |
| **Grand Total D&I and M&O With M&O Extension Change Order CO-008 Part D.1 Only** | | | | **$61,569,613.64** |
|  |  |  |  |  |
| **Grand Total D&I and M&O With Extension Change Order CO-008 Parts D.1 and D.2** | | | | **$61,645,933.64** |

1. **Amendment to Deliverables List**

Consortium shall have the right to require QA Vendor to produce a Requirements Traceability Matrix Deliverable at the following Price: $94,640. For the purposes of this Agreement, the Requirements Traceability Matrix shall meet the following Specifications:

The Requirements Traceability Matrix will document all functional, technical and conversion requirements and depict the link from the Change Order requirement to the associated Deliverable throughout the development lifecycle. QA Vendor will utilize existing tools employed by the C-IV Project to ensure that all Consortium development-related requirements are met and to facilitate ongoing tracing of requirements during the development phase. FDGS will monitor the degree to which each requirement is met through the following phases and in Deliverables associated with each phase:

* Detailed System Design,
* System Test,
* Independent Test,
* User Acceptance Test, and
* Conversion/Deployment