## Slide 1
Project Steering Committee Meeting
July 19, 2018

## Slide 2
Call Meeting to Order
Agenda Review
Public opportunity to speak on items not on the Agenda
Agenda

## Slide 3
Approve the Minutes of the May 24, 2018 Project Steering Committee Meeting and review of Action Items
Action Items

## Slide 4
Update on CalACES/CalSAWS Discussion with Accenture

## Slide 5
When:
  July 11: Provide Initial DD&I Requirements and draft Price Schedules
  Conduct as-needed meetings to clarify requirements and other items to help ensure expectations are clear
  Week of July 24: Conduct pricing expectations meeting based on hourly rate analysis and comparisons
  July 23 – 24: Conversion approach discussion
  July 27: Provide supplemental functional requirements
  August 2, 12 pm: Accenture Change Order and Initial Cost Proposal due
  August 3: Provide Final DD&I Requirements (including ancillary systems)
  August 6 – September 5: If necessary, conduct business negotiations Monday-Thursday, regroup internally on Fridays and plan the following week
  August 15, 12 pm: Accenture Revised Change Order and Cost Proposal due (to include requirement updates)
  September 6 – 18: Legal Counsel to prepare Amendment that represents the business deal
  September 19-20: Final review and revisions to Change Order and Amendment
  September 21: Submit Change Order and Contract Amendment to OSI with IAPD
CalSAWS DD&I Contract Negotiations Framework

## Slide 6
CalACES/CalSAWS Planning Update

## Slide 7
Initial Statement of Requirements Completed
Negotiations kick off
CalACES/CalSAWS Planning Update

## Slide 8
Requirements Details
Initial Statement of Requirements Completed July 11, 2018
Sources of Updates
  Review by CalWIN
  Requirements Gathering
  Technical Review
  Non-Functional Review
  Migration Planning Review
  User Labs
  Implemented Requirements
  Updated Requirements
  Consolidated Requirements

## Slide 9
Functional Requirements
CalSAWS DD&I Requirements Summary

## Slide 10
Non-Functional Requirements
CalSAWS DD&I Requirements Summary

## Slide 11
Requirements Movement
CalSAWS DD&I Requirements Summary

## Slide 12
Review Status of the LRS Cloud
Proof of Concept

## Slide 13
LRS Cloud POC - Timeline

## Slide 14
Kicked off the Project on July 2nd , initiating project phase 1 – initial setup
Scope of Initial Setup:
  Establish connectivity and review security protocols
  Setup environment, copy data, document configuration, and Gate Review
On July 3rd, DPSS/DCFS departments received a letter communicating the board decision to proceed with proof of concept and notified of the upcoming transport of the production data to support the proof of concept.
Meeting scheduled on July 18th with DPSS/DCFS department security officers to walk through security supporting transport and AWS cloud.
Submitted Change Order for purchase of supporting software for proof of concept.
Started architecture design meetings with AWS.
LRS Cloud POC - Status

## Slide 15
CalACES/CalSAWS Governance Transition and Implementation Next Steps Discussion

## Slide 16
Stanislaus
Riverside
Del Norte
Siskiyou
Modoc
Lassen
Humboldt
Trinity
Shasta
Tehama
Mendocino
Glenn
Butte
Plumas
Sierra
Lake
Colusa
Yuba
Nevada
Placer
Alpine
El Dorado
Sacramento
Sonoma
Napa
Yolo
Solano
Contra Costa
San Francisco
San Mateo
Alameda
San Joaquin
Calaveras
Tuolumne
Mono
Mariposa
Santa Clara
Merced
Madera
Fresno
San Benito
Monterey
Kings
Tulare
Inyo
San
Luis Obispo
Santa Barbara
Kern
San Bernardino
Los Angeles
Ventura
San Diego
Orange
Imperial
Amador
Santa Cruz
Marin
Sutter
Based on the CWDA eligibility regions
Voting is structured as:
  3 votes for regions over 4 million
  2 votes for regions over 2 million
  1 vote for regions less than 2 million
To take action must have a minimum of:
  5 regions
  7 votes
To appeal an item, a minimum of 2 regions must call for a full Board vote at the next meeting. To carry, the item requires a minimum of 7 votes and 4 regions.
CalSAWS Regional Structure – 6 Regions, 12 Votes
Region | # Counties | Votes | Person Counts | %
1 | 12 | 2 | 2,414,850 | 15.12%
2 | 13 | 1 | 1,036,114 | 6.49%
3 | 14 | 1 | 453,998 | 2.84%
4 | 11 | 2 | 2,611,495 | 16.35%
5 | 7 | 3 | 4,874,957 | 30.53%
6 | 1 | 3 | 4,576,752 | 28.66%
Total | 58 | 12 | 15,968,166 | 100%

## Slide 17
CalACES and CalWIN Management working together to discuss transition:
  Based on most resent draft of CalACES Handbook;
  What will CalSAWS committees potentially look like;
  What will need to happen prior to CalSAWS Implementation (M&O Activities)
Discussions with RPMs on Regions
Tentative Plans:
  Interim committee governance to be a topic for discussion at the Strategic Planning Conference
  Governance transition/organizational change management activities potentially starting January 2019
Initial small “g” governance steps

## Slide 18
RCC Summit Status Update

## Slide 19
Date and Time and have been scheduled for Tuesday, August 21 from 10am to 3:00pm
Attendees will be hosted at both CalACES project locations and video conferencing will be used to tie us together
Agenda has been drafted and is in review with the RPMs and meeting participants
RCC Summit Status

## Slide 20
Virtual Assistants Status Discussion

## Slide 21
Following completion of the last workgroup session, the Region 8 Executive Team reviewed the recommendations and expressed concerns regarding the included use cases and their business impact in Region 8
The change order, including financial and contractual terms, has not been finalized by Accenture
The funding source has not been identified
The response to the migration requirements has taken priority over the Virtual Assistants effort
Recommendation: Put the development of Virtual Assistants on hold until the Migration change order negotiations, contracting and funding process has been completed.
Virtual Assistants: Update

## Slide 22
Policy Implementation
July 19, 2018

## Slide 23: Policy Implementation
 | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalFresh Ending Cash Out for SSI/SSP Recipients Policy Draft ACL | TBD | SCR 101471 Analysis Release 19.07 | SCR 203103 Analysis Release 19.07 | The Legislative budget bills include agreement to fund the SSI (Supplemental Security Income) Cash Out initiative which would reverse California’s current law that prohibits SSI and/or SSP (State Supplementary Payment) recipients from receiving CalFresh benefits. This policy contains several components which will be implemented no later than August 1, 2019. Ending Cas Out applies to three groups of individuals and/or households. Group 1 - SSI/SSP beneficiaries who are new CalFresh applicants who will no longer be precluded from CalFresh eligibility, as well as current CalFresh households who have an SSI/SSP member(s) who will be added to the case. Group 2 - Supplemental Nutrition Benefit (SNB) these are CalFresh households who have an excluded SSI/SSP member and as a result of this policy will experience a reduction in the CalFresh allotment. Group 3 – Transitional Nutrition Benefit (TNB) these are CalFresh households who have an excluded SSI/SSP member and as a result of this policy will lose their eligibility to CalFresh benefits. The legislature has agreed to hold these households harmless by supplementing their benefits via a new state-only program. -Continued on next slide-

## Slide 24: Policy Implementation
 | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalFresh Ending Cash Out for SSI/SSP Recipients Policy Draft ACL | TBD | SCR 101471 Analysis Release 19.07 | SCR 203103 Analysis Release 19.07 | CDSS is working on the ACL for this policy change, which is scheduled for publication in August 2018. CalACES received a draft on 6/13/2018 for review and comment. On 6/20/2018, SAWS participated in a technical assistance meeting with CDSS, CWDA, and the counties to discuss the policy, implementation strategy and timeline. CalACES Update: The C-IV/LRS teams are analyzing the draft ACL to document questions and system change requirements.

## Slide 25: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Funding for Emergency Caregivers with Placement of Children and Non-Minor Dependents prior to Resource Family Approval ACL 18-75 | 7/1/2018 | SCR 101516 Development Release 18.07 | SCR 203207 Development Release 18.07 | March 30, 2018 through June 30, 2018, all counties were required to provide the Short-Term, Interim payment (AB 110), as described in ACL 18-33, to caregivers who had taken placement of a child prior to completing the Resource Family Approval (RFA) process. Effective July 1, 2018, all counties must provide a payment equivalent to the basic level rate for a resource family to the Emergency Caregiver (EC) of a child. However, unlike the Short-Term, Interim funding, the EC funding will be exclusively funded through the Emergency Assistance (EA) Program, aid code 5K. To track, claim, and report on the foster care cases that are not eligible to TANF–EA, CDSS is going to request a new aid code from DHCS. While the new aid code is in development, children not eligible to EA funding or those that exhausted their 12 months of EA eligibility will be paid under the EA aid code 5K. CDSS, CWDA, and DHCS are working on the documentation needed for a new aid code. It is unknown when the new aid code will be available. ARC funding will no longer be used for EC placements on or after July 1, 2018. For cases funded under AB 110, those cases can continue to receive ARC funds after June, 30,2018 if specific conditions are met. A copy of the draft ACL was shared with SAWS on 6/25/18 with comments on 6/26/18. CalACES provided comments to CWDA on the draft ACL on 6/26/18. The final ACL was published on 6/29/18. -Continued on next slide-

## Slide 26: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Funding for Emergency Caregivers with Placement of Children and Non-Minor Dependents prior to Resource Family Approval ACL 18-75 | 7/1/2018 | SCR 101497 Development Release 18.07 | SCR 203207 Development Release 18.07 | CalACES Update: To allow EC payments to continue beyond 6/30/18 the following changes are being made to C-IV and LRS: Add two EDBC sub type codes – EC EA Eligible and EC EA Ineligible Rename the Emergency Approval EDBC sub type code to AB 110 EA Add two Pay Codes – EC EA Eligible Emergency Placement Prior to Home Approval and EC EA Ineligible Emergency Placement Prior to Home Approval Rename the Emergency Placement Prior to Home Approval Pay Code to AB 110 Emergency Placement Prior to Home Approval Note: These changes are tentatively scheduled for implementation on 8/17/18. In the absence of final policy and to get the system changes implemented as quickly as possible, the following will have limited automation: Notices of Action (NOAs) – NOAs will not be automated but they will be available in the template repository. Claiming/Reporting - Emergency Assistance (EA) issuances for this policy are required to be claimed differently than the existing EA issuances; this process significantly increases the claiming and reporting effort. In an effort to not delay the changes, counties will be required to manually track and report these issuances by using the new pay codes. Tracking the 180 day EA period – The worker will manually set a task to track this period. A CIT with the above information is in progress.

## Slide 27: Policy Implementation
 | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
Assistance with Diaper Cost Supportive Services ACL 18-38 | 4/1/2018 | SCR 100986 (Phase I) Implemented 18.05 SCR 100305 (Phase II) Development Release 18.07 | SCR 202085 (Phase I) Implemented 18.05 SCR 59192 (Phase II) Development Release 18.07 | The passage of AB 480 requires County Welfare Departments (CWD) to provide thirty dollars ($30) per month to CalWORKs Welfare to Work (WTW) recipients to assist with diaper costs for each child who is under 36 months of age. ACL 18-38 indicates individuals must have a qualifying child under 36 months of age and be a participant in the WTW program. CDSS responded to the NOA CRPC on 6/11/18. The remaining question about overpayments will be addressed in a Q&A letter due out later this summer. CalACES Update: Phase I – Implemented the Need Category Other Supportive Services and a Need Type of Diaper Allowance. No State report or claiming changes were made in Phase I. Tracking issuance for claiming and reporting this phase is a manual process done by the county. Phase II - Will implement an automated batch process that will automatically identify eligible cases and issue the appropriate number of $30 issuances per case. Phase II is tentatively scheduled for implementation on 8/17/18. The first month with full automation is September 2018. Modification to SAR7 and RE NOAs will include the language for Diaper Allowance. Automatically generate the NA 823 when Diaper Payment is approved or discontinued. CalACES continues to discuss with the Committee, CWDA and CDSS on the approach for processing historical months.

## Slide 28: Policy Implementation
Item | Policy Effective Date | C-IV Status | LRS Status | Description – CalACES Implementation Effort
CalFresh Able-Bodied Adults without Dependents (ABAWDs) ACIN I-11-16 ACIN I-88-16 ACL 18-08 ABAWD Handbook | 1/1/2017 Fixed Clock 8/31/2019 Waiver Expires | SCR 7215 Phase II Design Release 19.01 | SCR 57971 Phase II Design Release 19.01 | Due to the California’s high unemployment rate, it’s anticipated that in 2018 only three counties (Santa Clara, San Mateo, and San Francisco) will be subjected to the ABAWD policy. Therefore, in September CDSS submitted another ABAWD waiver to exempt the remaining 55 counties through 2018. The ABAWD waiver was approved by FNS and is valid 9/1/2018-8/31/2019. At Self Sufficiency in March, CDSS reported that they are still waiting to hear from FNS on the waiver approval. However, based on the unemployment numbers, they feel confident that the waiver will be approved. The ABAWD Handbook was published on 1/26/18. The ABAWD handbook is a living document and will be updated by CDSS as policy is decided upon. The critical items on which the State needs to provide direction are: NOAs/Forms, Exemptions including geographically waived areas, and the MEDS interface. In February CDSS kicked off the SAWS ABAWD Automation meetings. These meetings will address SAWS questions associated to automating the ABAWD policy. Considering the CalACES counties will continue to be on an ABAWD waiver until 9/1/2019, all the recent policy changes, and those that are in progress, the CalACES Project believes we need to move the ABAWD Phase II implementation to January 21, 2019. CDSS is in agreement with moving CalACES moving the ABAWD implementation to January 21, 2019. CalACES Update: The design team, consortium staff, and QA staff are working on documenting system changes and participating in the SAWS ABAWD Automation meeting with CDSS.

## Slide 29
Update on OCAT Procurement

## Slide 30
Action Items
Online CalWORKs Appraisal Tool (OCAT) Procurement
CalACES & CalWIN MOU
Request for Proposals
OCAT Future
OCAT Today
Contract Award

## Slide 31
FCED Update

## Slide 32
Review: Upcoming CalACES Board Activities
Please turn to the following handouts:
14-1_JPA Regular Agenda 07-27-2018_DRAFT.doc
14-2 2018 CalACES Conference Flyer_Reg Form-FINAL.pdf

## Slide 33
Lunch

## Slide 34
Strategy for prioritizing changes due to Board Mandates or Audit Findings
Presenter: Corey Hanemoto

## Slide 35
Project Steering Committee
Strategic Priorities Discussion
July 19, 2018

## Slide 36: Background
A core responsibility for the Project Steering Committee is to address important issues affecting the regions and counties.
RPMs were tasked to reach out to their counties and develop a list of priorities for PSC discussion.
The Top 5 priorities will guide PSC to discuss/ strategize /propose an action plan in collaboration with the Project.

## Slide 37: The Top 5
After surveying Regions 1-8, RPMs were able to identify the following common priorities:
CalFresh (CF) Error Rate
Change Management
Reports
Customer Facing Technology
Disaster CalFresh (DCF) Benefits

## Slide 38: CalFresh QC Error Rate
Key Objective:
Analyze errors across the state that affect CF QC error rate(s) and identify solutions (i.e. focus on income SCRs).

## Slide 39: Change Management
Key objectives:
Develop a weighted scale to determine if an SCR requires additional implementation and/or post implementation support.
Provide counties with standardized guidance on implementing new functionality on a scalable level (i.e. Release Note Quick Card).
Educate counties on release opportunities to test upcoming changes.
Explore ways to implement policy expediently, upon final release of State guidance where there is a short turnaround for implementation.

## Slide 40: Reports
Key objectives:
Prioritize existing Report(s) SCRs
Create new dashboards or reports that will assist managers to manage units.
Implement subscription reports in CalACES, with the ability for Directors/Deputy Directors to access the reports remote (i.e. phone, tablet).
Ensure staff are educated where data in C-IV/CalACES Oracle Business Intelligence reporting tool (OBIEE) is being pulled/calculated from.

## Slide 41: Customer Facing Technology
Key objectives:
Ability to quickly inform customers via text/email campaigns about emergencies or other critical information.
Familiarize staff with the self service portal pages/functionality, by creating a ‘sandbox’ for line staff to utilize, which will encourage staff to promote self service technology to customers.
Develop alternative marketing methods for self service technology (i.e. YouTube)
Obtain online/telephone support (i.e. Help Desk, Call Center staff) for the self service portal.
Simplify Customer login/opt in process(es).
Notes: Include when discussing this slide, this will assist closing gaps between SAWS Customer Portals.

## Slide 42: Disaster CalFresh (DCF) Benefits
Key objectives:
Automate DCF in the CalACES System.
Implement the CF 385 in the CalACES System.
Update DCF Reporting in the C-IV and CalACES System.
Key | Summary | Status | Version
CIV-101334 | Update the CF 296 to exclude DCF | New | TBD
CIV-100253 | Update Disaster CF Application and Reporting | Design in Progress | 18.11
CA-200879 | Automate Disaster CalFresh | New | TBD
CA-56464 | Implement the CF 385 - Application for Disaster CalFresh in Threshold Language | New | TBD
Notes: SCR 100253 has been approved by SPG, but it has been pushed out three different times.

## Slide 43: PSC Discussion on Priorities
Discussion
Possible Action Plan
Next Steps/Recommendations

## Slide 44
State Update (OSI, CDSS & DHCS)

## Slide 45
Regional Updates/Sharing

## Slide 46
Adjourn Meeting