California Automated Consortium Eligibility System

Project Steering Committee

Meeting Minutes

June 20, 2019

Location:	CalACES South

Conference Room 331

12440 Imperial Hwy., 3rd Floor

Norwalk, CA 90650

Committee Members Present via Conference Call:

Region 1 – Rocio Aguiniga

Region 2 – Gilbert Ramos

Region 4 – Brian Taing

Region 5 – Mary Ellen Arana

Region 6 – Erma Thurman

Region 7 – Yvonne Hawkes

Region 8 – Corey Hanemoto

Region 8 – Amy Alvarado

Region 8 – Luther Evans Jr.

Region 8 – Winna Crichlow

Facilitator:

John Boule, CalACES Executive Director

- Facilitator John Boule convened the meeting at 9:04 a.m.

- Agenda Review

- John Boule reviewed the agenda.

- Public opportunity to speak on items not on the Agenda.

- None

PSC Action Items

- Approve the Minutes of the May 16, 2019 Project Steering Committee Meeting and review of Action Items.

- The Consortium is seeking Board approval on the Minutes from the May 16, 2019 Project Steering Committee Meeting and review of Action Items.

- John Boule thanked the Consortium for their hard work and dedication to CalACES and the PSCs devoted role to CalSAWS.

Action Items from previous meetings:

Action Item 1 – System Automation Guidelines: Open

Action Item 2 – CDSS/DHCS Batch Data Exchanges: Open

Action Item 3 – Automated Assistants/Bots: Ongoing

  - Seth Richman reported that the team is waiting for L. A. County executive input on the direction of the Bots pilot. Regular updates will be provided to the PSC.

Action Item 4 – HMIS: Closed

Action Item 5 – CalSAWS Recruitments: Ongoing

Action Item 6 – Clarification of Fiscal letter 5L: Closed and Removed

Action Item 7 – CalSAWS Monthly Status Report: Ongoing

Action Item 8 – Testing Plan Process for the Move to the Cloud: Open

Action Item 9 – Text Auto-enrollment: Closed and removed.

Action Item 10 – CalSAWS Release and Testing Plans: Closed and removed.

Action Item 11 – Status of Initial M&O and Cloud Amendment: Open – Will likely be moved to the August JPA Board meeting.

Action Item 12 – Brown Act: Open – Jeff Mitchell will provide Brown Act training in relation to the PSC at the July 18, 2019 meeting.

Motion to approve was made by Member Rocio Aguiniga.

Motion was seconded by Member Gilbert Ramos.

Motion passed.

Informational Items

- Release 19.05 Debrief

- Sean Swift provided an update on the items being tracked as a result of Release 19.05.

- CalFresh apps increased in all counties approximately 50% - 70%. One county doubled their application counts and one county tripled their counts.

- Item 6 related to $0 allotment approval NOAs is not tied to SSI Cash Out, but was exacerbated by the increased numbers resulting from SSI Cash Out. CIT 42-19 explains how to remedy situation. Sean Swift will schedule a call with Dorothy’s unit to discuss the item next week.

- The CalFresh Committee agreed to meet bi-weekly for touchpoint meetings.

- CalSAWS Project

- DD&I Status

- Deliverable Summary

- Seth Richman provided an updated on the status of DD&I.

  - PMO has submitted the final set of LRS Agreement Exhibit W and Exhibit X to OSI for State and Federal review.

  - The draft CalSAWS IAPDU has been completed.

  - Communications management activities continue to be scaled and enhanced.

- Agile methodology is being used for conversion.

- All deliverables are doing well and are on time.

- CalSAWS Staffing Update

- John Boule provided an update on CalSAWS Staffing and the history of the lateral transfer process.

- Transition plans are being put in place for CalWIN staff.

- There are approximately 70 positions being recruited for at this time.

- There were over 600 applications received and about 240 interviews scheduled.

- RGS will be used for public candidates.

- Bylaws Update

June Hutchison reported the draft version of Bylaws – Fourth Amended sent out with CRFI 19-002 has been updated to state in Section VIII.A  “The Project Steering Committee shall be co-chaired. The Co-Chairs shall be elected from among the Project Steering Committee members annually prior to the commencement of the Consortium’s Fiscal Year, and serve for one (1) year terms running concurrently with the Consortium’s Fiscal Year.”

- CalSAWS Monthly Status Report Overview (Federal Report)

- Holly Murphy reviewed the latest CalSAWS Monthly Status Report.

- Three milestones were reached in the Tech area during this reporting period.

- Cloud Migration Status Update

- Scot Bailey reviewed the status of Cloud Migration.

- US West 2 Region is in Oregon and is the closest to CA.

- The security was built from the ground up.

- There will be no visible change to the End Users.

- The first Migration-related Development environments go-live 06/24/2019, followed by Test environments, and Production environments.

- Data Retention

- Keith Salas provided an update on the Data Retention Policy.

- John Boule said the Team is looking at this to build the extract logic for C-IV & CalWIN.

- The policy will help determine the right amount of data for across all three systems at the time of conversion.

- L.A. County used this policy at conversion; however, they used 5 years, rather than 3 years.

- Keith will report back on whether or not it was a benefit to have 5 years of data converted and whether or not there were programmatic impacts.

- Status of Procurements

- Portal/Mobile

- CalWIN Training, Change Management, & Implementation Support

- Print Center

- Thomas Hartman provided an update on the status of procurements.

- OCAT was approved.

- Final federal approval for QA is pending.

- The statewide portal website must be in place prior to 9/21/19.

- The goal for the Print Center procurement is to be done before C-IV go-live on CalSAWS.

- HMIS Workgroup Update

- Karen Rapponotti provided an update on the HMIS Workgroup.

- Meetings will begin in August.

- This is more of a User Group for discussion to begin.

- Not an automation question, but discussion regarding data formatting to share more efficiently.

- Functional Design Sessions Update

- Karen Rapponotti updated the Committee on Functional Design Sessions.

- APIs are the last set and will end at the end of summer.

- Continuity of attendees across the weeks is encouraged, if possible.

- The feedback so far for Imaging is very positive.

- Participants feel that they’re being listened to and Accenture is receiving what they need from it.

- M&O Application & Policy Update

- Michele Peterson reviewed M&O Application and Policy.

- CalWORKs Implementation of SB 726 is targeted for 19.07 release (PHASE I).

- Phase II is a bigger effort.

- CalWORKs Outcomes and Accountability Review Cal-OAR has two phases.

  - Phase I is manually sending files to CDSS.

  - Phase II and III May 2020 will have automated approach.

  - 7 Counties volunteered to participate in the validation effort.

- CalWORKs home visiting initiative (HVI) project will create case flags for each county to track.

- ABAWD -  Marin County staff will be visiting CalACES office for click through.

- John Boule reminded everyone that there is limited flexibility in changing dates for functionality release dates and it is important to escalate issues when appropriate.

- State Update (OSI, CDSS, & DHCS)

- OSI – Kris Dudley

  - McKinsey won the Tech Consultants procurement.

- CDSS – Rocky Givon T

  - The ABAWD 2.0 Handbook matches functionality in CalACES.

  - Document requesting approval has been submitted to SSA and CDSS requested discussion at the July meeting with SSA.

  - SB 726 delay in 2nd part of policy until late 2023 to allow for CalSAWS conversion.

- DHCS – No Report

- PSC Transition to CalSAWS

- July 18, 2019 Meeting in Norwalk, CA

- John Boule noted there will be a significant amount of change to the PSC coming.

- The current PSC members are encouraged to work with new PSC to transition and to reach out to fellow PSC members within regions to make connections.

- Review and Prepare for Upcoming CalACES Board Activities

- June 28, 2019 Joint Meeting of the JPA Member Representatives, JPA Board

- Project Steering Committee Meeting

- John Boule Mentioned that everyone is focused on this meeting.

- There will be 37 Directors, 48 Counties, and 178 Attendees registered.

- Regional Updates/Sharing

Region 1 – Rocio Aguiniga

- Ribbon cutting ceremony for the new Coachella Self-Sufficiency office is today

  - Thanked the Project for helping Riverside County work through some technical issues.

- Veronica Rodriguez is Imperial’s new Director and she has experience working in Riverside and San Bernardino counties in the past.

Region 2 – Gilbert Ramos

- San Bernardino County is continuing work on items related to the SSI increase in apps.

Region 3 – Kim Lamb

- Thanked the Project for enhanced communications for SSI.

Region 4 – Brian Taing

- Napa hosted CalACES Region 4’s last site visit.

- Brian thanked John Boule for attending.

- Marin County is working with the Project to prepare for Amazon Connect go-live.

- Stanislaus has a new manager for their CalWORKs division and will oversee the housing and homeless program areas.

- San Joaquin is doing over-time for SSI apps.

- Thanked the Project for the next two Sundays available.

Region 5 – Peggy Macias

- Mariposa is continuing with their CalFresh expansion efforts and has had an increase in apps, but not just from the SSI recipient population.

  - Their Health and Human Services is consolidating and their organizational restructure has been defined and is going to the Board of Supervisors.

- Merced is focused on all things CalFresh expansion and housing.

- Amador has a new PPOC.

- Mono and Madera are working on new locations at the end of the year.

Region 6 – Erma Thurman

- Region 6 is working hard on SSI expansion and looking at Over-time.

- Counties in Region 6 is hiring.

- Working to figure out how to deal with PG&E outages in both the offices and for the beneficiaries, if they happen.

Region 7 – Yvonne Hawkes

- Del Norte’s Board of Supervisors adopted a new General Relief (GR) resolution and are working on a plan to begin using C-IV for GR in August.

- Region is focused on SSI

- Nichole Nava thanked the Tech Team for Butte County for helping make their move go smoothly.

Region 8 – Winna Crichlow

- SSI impact has been a challenge, but the staff is resilient and are working together.

- Corey Hanemoto mentioned 8110 Funding is ending and they are determining if county funds need to be shifted.

- Family First Prevention Act may assist with shortfall.

- Ayana Alvarez mentioned that migration SCRs are being looked at and it’s a big effort.

- Adjourn Meeting

- John Boule adjourned the meeting at 11:40 a.m.

| Action Items | Assigned to | Due Date | Status |
| --- | --- | --- | --- |
| - Develop System Automation guidelines - Provide update on feedback from 4/18/19 PSC Meeting System Automation discussion | Karen Rapponotti PSC | 07/18/2019 | Open |
| - Continue to work with CDSS and DHCS to identify possible refinements and efficiencies in the system batch data exchanges with SAWS. | Laura Chavez | 07/18/2019 | Open |
| - Automated Assistants/Bots Pilot Status Update | Seth Richman Scot Bailey | Ongoing | Open |
| - Form an HMIS workgroup, which would look at automating HMIS within CalSAWS. | Karen Rapponotti Peggy Macias | 06/20/2019 | Closed |
| - Provide update on CalSAWS recruitments. | John Boule | Ongoing | Open |
| - Include CalSAWS monthly status report to federal partners in the PSC packets beginning in May 2019. | John Boule | Ongoing | Open |
| - The testing plan and subsequent “Green-light” process for the move to the Cloud will be presented to the PSC at meeting this summer | Scot Bailey | August | Open |
| - Update on status of Initial M&O and Cloud Amendment | Laura Chavez Holly Murphy | 07/18/2019 | Open |
| - Roles and responsibilities in relation to the Brown Act. | John Boule | 07/18/2019 | Open |
| - Schedule call with Dorothy’s team to discuss Item 6 of the SSI Cash Out Enhanced Communication Topics list ($0 allotment Approval NOA). | Sean Swift | ASAP | Open |
| - Conversion Parameters – Provide summarized requirements for CalSAWS Conversion and report back regarding whether or not it was a benefit to have 5 years of data converted and whether or not there were programmatic impacts. | Keith Salas | 07/18/2019 | Open |

Next Meeting:

Preferred In-Person

Conference Call Available

July 18, 2019 9:00 a.m. – 3:00 p.m.

CalSAWS Norwalk

12440 Imperial Highway, 3rd Floor

Norwalk, CA 90650