Change Order CO-112

Text Message Notifications – Ongoing Operations

CalSAWS Consortium

- Statement of Purpose:

Purpose:

This Change Order CO-112 (“Change Order”) is related to the Amended and Restated Revised System Agreement (“Agreement”), dated as of June 29, 2007, by and among the CalSAWS Consortium (“Consortium”), Accenture LLP (“Accenture”), and Proquire, LLC.  Unless the context indicates otherwise, all capitalized terms that are used, but not defined, in this the Change Order, shall have the meaning assigned to such terms in the Agreement.

The Consortium requested functionality in the C-IV System that would allow recipients to receive text message notifications regarding their cases for additional customer outreach. The initial Change Order CO-079 that was approved by the Consortium on December 11, 2014 outlined the Charges and timeline for Accenture to develop, test and implement the enhancement to the C-IV System to allow text message notifications, in addition to ongoing Production Operations Charges for WAN Administration through October 31, 2019.

This Change Order CO-112 includes ongoing Production Operations Charges for WAN Administration required to support text message notifications for the period of November 1, 2019 through October 31, 2020 (the end of the Agreement).

Scope Assumptions:

In addition to any other responsibilities or duties described in this Change Order or in the Agreement, set forth below is a list of the obligations for which Consortium is responsible, conditions on Accenture’s performance, and assumptions upon which Accenture has relied in agreeing to perform the Services described in this Change Order on the terms set out herein (collectively “Assumptions”). If any of the Assumptions is not performed or proves to be incorrect, it may cause changes to the Schedule, Charges and expenses, Deliverables, or level of effort required, or otherwise impact Accenture’s performance of the Services described in this Change Order.

General Assumptions:

- The price for Accenture’s performance of this Change Order, as stated in Section III below (“Total Change Order Charges”) is based on the scope detailed within this Change Order; any changes to the scope of work will be reviewed and may be performed as part of Maintenance and Operations Support Services, as agreed upon in writing by the Consortium Executive Director and Accenture Project Manager, or as a revision to this Change Order.

- Text message notifications will be sent to participants’ mobile phone devices. Participants will be responsible for all charges from their mobile service providers as a result of sending SMS messages to the C-IV System and receiving SMS messages from the C-IV System.

- Text message notifications will be sent for the following six (6) types of notifications:

  - SAR 7 discontinuance;

  - CW RE discontinuance;

  - CF RE discontinuance;

  - Appointment reminders;

  - Late SAR 7 reminders; and

  - CW Balderas reminders.

- This Change Order includes recurring Production Operations Charges for WAN Administration.

  - Monthly recurring Production Operations Charges for the administration of the monthly messaging service, monthly volumes of outbound and inbound messages, monthly VPN connection service, operator look-up of participants’ phone numbers and carrier messaging traffic volumes.

    - Recurring Production Operations Charges for the solution will commence in SFY 2019/2020 and continue through October 31, 2020.

    - Monthly recurring Production Operations Charges for WAN Administration are based on 131,563 outbound SMS messages at a rate of $0.016 per message. Additionally, monthly recurring Production Operations Charges are based on 120,000 outbound operator look-ups, 60,000 inbound SMS messages, and 120,000 outbound and inbound carrier messaging traffic volumes at a rate of $0.008 per message.

    - Per message rates for the administration of text message notifications are subject to change each September 1.

    - Outbound and inbound SMS messages used for system testing will be counted as part of the above-mentioned monthly volumes of messages.

    - One (1) VPN connection will be provided as part of the text message notifications solution.

  - Annually recurring Production Operations Charges are for the administration of one (1) random short code for the Consortium.

- The solution will support the sending of Short Message Service (“SMS”) messages only; Multimedia Messaging Service (“MMS”) messages will not be supported.

- Phone numbers outside of the 50 United States will not be supported.

- One (1) random short code will be provided for the Consortium. The Total Change Order Charges do not include any extensions for this short code.

- The solution will support up to a maximum of ten (10) SMS messages sent per second. If the Consortium would like additional SMS messages in excess of ten (10) to be sent per second, then additional monthly recurring Production Operations charges will apply. Any additional Production Operations charges for WAN Administration would be provided to the Consortium as a revision to this Change Order.

- Text message notifications will support English and Spanish languages only. Participants that have identified a language other than English or Spanish as their primary language will receive text message notifications in English.

- The solution supports messaging services for the following carriers: AT&T, Metro PCS, Sprint/Boost/Virgin, Verizon and T-Mobile. If the Consortium would like to add any additional carriers to be included in the pilot solution, then additional one-time and monthly recurring Production Operations charges would apply.

- C-IV Service Level Agreements (“SLAs”) will not apply to the solution. Participants may not receive text message notifications sent via the C-IV System due to factors outside of the Consortium or Contractor’s control (e.g. failures caused by participant’s mobile phone hardware and software, participant’s mobile service provider, etc.).

- This Change Order does not include any Services for Enhancements or changes to the Text Message Notifications functionality. Any requested changes to the functionality will follow the Consortium’s standard release management process as documented in the C-IV System Operations and Support Plan (“SOSP”).

II.	Schedule:

The Production Operations Charges will run from State Fiscal Year 2019/2020 through October 31, 2020 (State Fiscal Year 2020/2021) unless otherwise mutually agreed in writing.

III.	Total Change Order Charges:

The following table shows Accenture’s Charges for performance of the Services as described in this Change Order. The Charges will be billed as identified in Schedule CO-112 and in accordance with Section 4.6 of the Agreement.  Consortium shall have no obligation to pay for amounts, and Accenture shall have no obligation to provide Services described in Change Order, that exceed the “Total Charges” identified in the below table, except as mutually agreed in writing.

- Impact on the Agreement

The changes outlined in this Change Order are incorporated into Amendment No. ONE HUNDRED FOUR to the Agreement, as follows:

- Schedule CO-112;

- Exhibit A – Part I. Extension Two

Change Order Approval

#### Subject:	Change Order CO-112 – Text Message Notifications – Ongoing Operations

#### The subject document is accepted as allowing Accenture LLP to proceed with the subject Change Order.

CalSAWS CONSORTIUM

By:						
Printed Name: John Boule			
Title:	    Consortium Executive Director

Date:

By:						
Printed Name:				
Title:

Date:

Notice Address:

CalSAWS Consortium
Attention: Consortium Executive Director
11290 Pyrites Way, Suite 150

Rancho Cordova, CA  95670-4481