Change Order CO-117

ABAWD Phase 3

CalSAWS Consortium,

C-IV Project

- Statement of Purpose:

Purpose:

This Change Order CO-117 (“Change Order”), is related to the Amended and Restated Revised System Agreement (“Agreement”), dated as of June 29, 2007, by and among the California Automated Consortium Eligibility System (“Consortium”), Accenture LLP (“Accenture”), and Proquire, LLC.  Unless the context indicates otherwise, all capitalized terms that are used, but not defined, in this Change Order, shall have the meaning assigned to such terms in the Agreement.

In compliance with Senate Bill 43, Title 7 Code of Federal Regulation (“CFR”) 273.24, and All County Letters (“ACLs”) 18-08, 18-94, 18-97, and 19-93, the California Department of Social Services (“CDSS”) must implement changes to support the reinstatement of the Able-Bodied Adults Without Dependents (“ABAWD”) time limit for the CalFresh program as certain Counties’ waivers for the ABAWD time limit will expire on March 31, 2020. As a result, enhancements to the C-IV System are required to enable the Counties to perform the related program activities.

This Change Order includes the Charges and timelines for Accenture to design, develop, test, and implement Enhancements that would update the list of waived Counties in the System, automated the discretionary exemption determination, add new ABAWD related forms, update the System’s existing online pages to support the capture of an ABAWD person’s work hours, enable the System to determine whether an ABAWD person has met work requirements, and modify the System’s interface with the Medi-Cal Eligibility Data System (“MEDS”) to support the ABAWD time limits (Phase 3).

This Change Order may be revised in the future to add the Charges and timeline associated with the design, development, testing, and implementation of Enhancements for implementing a revised SAR 7 form in the System to support the ABAWD program, or any other scope changes as agreed upon in writing by the Consortium Executive Director and the Accenture Project Manager.

The table below describes the Services that Accenture performed pursuant to this Change Order.

| # | Task | Description |
| --- | --- | --- |
| 1 | Design | - Design enhancements; |
| 2 | Build | - Develop enhancements; |
| 3 | System Test | - Test enhancements; |
| 4 | Training | - Deliver release communication, release notes, job aid updates, and online help updates; |
| 5 | Management | - Manage the enhancement process from concept/design through implementation; |
| 6 | Post-Implementation Support | - Perform support following implementation of enhancements; |

Scope Assumptions:

In addition to any other responsibilities or duties described in this Change Order or in the Agreement, set forth below is a list of the obligations for which Consortium is responsible, conditions on Accenture’s performance, and assumptions upon which Accenture has relied in agreeing to perform the Services described in this Change Order on the terms set out herein (collectively “Assumptions”). If any of the Assumptions are not performed or prove to be incorrect, it may cause changes to the Schedule, Charges and expenses, Deliverables, or level of effort required, or otherwise impact Accenture’s performance of the Services described in this Change Order.

- Funding is available for the Services described in this Change Order. In the event that funding is not available for the Services included in this Change Order, the work may be performed as part of Maintenance and Operations Support Services, as agreed upon in writing by the Consortium Executive Director and Accenture Project Manager, or as a revision to this Change Order.

- The price for Accenture’s performance of this Change Order, as stated in Section III below (“Total Change Order Charges”), is based on the scope detailed within this Change Order and information known as of March 1, 2020. Any changes to this scope of work will be reviewed and may be performed as part of Maintenance and Operations Support Services, as agreed upon in writing by the Consortium Executive Director and Accenture Project Manager, or as a revision to this Change Order. As of March 1, 2020, final policy regarding denial notices related to CalFresh ABAWD requirements is not yet available to the Consortium. Any additional requirements or changes to existing requirements that result from final policy published by CDSS may require additional Services; any changes to the scope of work detailed within this Change Order will be reviewed and may be performed as part of Maintenance and Operations Support Services, as agreed upon in writing by the Consortium Executive Director and the Accenture Project Manager, or as a revision to this Change Order.

- The scope of Services in this Change Order will be captured in SCRs that will be added to and tracked in the Change Order work plan.

- Work that is executed under SCRs will be approved by the Change Control Board. All designs and SCRs will be designed by and subject to the Acceptance of the appropriate Consortium committee or workgroup.

- SCRs will move through the development lifecycle, following the standard release management process as documented in Volume VI of the System Operations and Support Plan (“SOSP”).  SCRs will be implemented into the System by production release 20.09, unless otherwise mutually agreed upon in writing.

- One-time Services Charges will be invoiced as payment milestones per the milestone schedule set forth in Section III of this Change Order.

- With exception of the April 2020 and May 2020 effective months, the System will not identify ABAWD persons that are exempt under the 15% exemption allocations as the Counties will be responsible for identifying such persons.

- The following three (3) new forms will be implemented via a 20.01 priority/minor release for Users to generate:

  - CF 377.11C

  - CF 37711D

  - CF 377.11E

Additional Enhancements will be implemented by production release 20.09 to enable the System to generate these forms.

- This Change Order does not include any scope associated with implementing additional denial notices in the System to support CalFresh ABAWD requirements nor any modifications to the SAR 7 form in the System.

II.	Schedule:

The schedule for designing, developing, testing, and implementing Enhancements will commence in State Fiscal Year 2019/20 and complete in State Fiscal Year 2020/21, unless otherwise mutually agreed in writing.

III.	Total Change Order Charges:

The following table shows Accenture’s Charges for performance of the Services as described in this Change Order.  Such charges will be billed as identified in Schedule CO-117 and in accordance with Section 4.6 of the Agreement.  Consortium shall have no obligation to pay amounts and Accenture shall have no obligation to provide Services described in this Change Order that exceed the “Total Charges” identified in the below table, except as mutually agreed in writing.

Services Milestones:

- Impact on the Agreement:

The changes outlined in this Change Order are incorporated into Amendment No. ONE HUNDRED SEVEN to the Agreement, as follows:

- Schedule CO-117;

- Exhibit A – Part I. Extension Two

# Change Order Approval

#### Subject:	Change Order CO-117 – ABAWD

#### The subject document is accepted as allowing Accenture LLP to proceed with the subject Change Order.

CALSAWS CONSORTIUM

By:						
Printed Name: John Boule			
Title:	Consortium Executive Director

Date:

By:						
Printed Name:				
Title:

Date:

Notice Address:

CalSAWS Consortium
Attention: Consortium Executive Director
11290 Pyrites Way, Suite 150

Rancho Cordova, CA  95670-4481