***AMENDED, RESTATED AND REVISED LEADER REPLACEMENT SYSTEM AGREEMENT***

***Exhibit U Schedule 3 – CalSAWS DD&I Statement of Requirements***

**CalSAWS Consortium,**

**a California Joint Powers Authority**

TABLE OF CONTENTS

[1. PROJECT MANAGEMENT: 3](#_Toc30856220)

[2. SYSTEM DEVELOPMENT: 10](#_Toc30856221)

[3. DATA COLLECTION AND ELIGIBILITY: 10](#_Toc30856222)

[4. FISCAL: 28](#_Toc30856223)

[5. FOSTER CARE 36](#_Toc30856224)

[6. SPECIAL INVESTIGATIONS UNITS: 42](#_Toc30856225)

[7. MANAGE PERSONNEL: 48](#_Toc30856226)

[8. UTILITIES: 52](#_Toc30856227)

[9. BATCH INTERFACE: 55](#_Toc30856228)

[10. REPORTS: 62](#_Toc30856229)

[11. CORRESPONDENCE: 68](#_Toc30856230)

[12. RDB: 76](#_Toc30856231)

[13. TASK MANAGEMENT: 76](#_Toc30856232)

[14. TESTING: 79](#_Toc30856233)

[15. TRAINING DEVELOPMENT: 84](#_Toc30856234)

[16. CALACES/CALSAWS MIGRATION DEPLOYMENT: 90](#_Toc30856235)

[17. CHANGE MANAGEMENT: 93](#_Toc30856236)

[18. CONVERSION: 94](#_Toc30856237)

[19. TRAINING DELIVERY: 100](#_Toc30856238)

[20. EQUIPMENT & SOFTWARE: 102](#_Toc30856239)

[21. ENTERPRISE INFRASTRUCTURE: 107](#_Toc30856240)

[22. SITE PREPARATION & INSTALLATION: 107](#_Toc30856241)

[23. CENTRAL PRINT: 109](#_Toc30856242)

[24. HELP DESK: 109](#_Toc30856243)

[25. IMAGING: 109](#_Toc30856244)

[26. CALL CENTER: 111](#_Toc30856245)

[27. LOBBY MANAGEMENT: 113](#_Toc30856246)

[28. OPERATIONS: 115](#_Toc30856247)

[29. ANALYTICS: 115](#_Toc30856248)

[30. GENERAL REQUIREMENTS: 116](#_Toc30856249)

[ADDITIONAL SCOPE 120](#_Toc30856250)

[31. DATA COLLECTION AND ELIGIBLILTY: 120](#_Toc30856251)

[32. SPECIAL INVESTIGATIONS UNITS: 127](#_Toc30856252)

[33. BATCH INTERFACE: 128](#_Toc30856253)

[34. CORRESPONDENCE: 129](#_Toc30856254)

[35. TASK MANAGEMENT: 186](#_Toc30856255)

[36. CONVERSION: 191](#_Toc30856256)

[37. CALL CENTER: 196](#_Toc30856257)

# PROJECT MANAGEMENT:

The following requirements shall apply to the Project Management category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 1. PROJECT MANAGEMENT** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 1 | 1988 | Project Management Approach | The CONTRACTOR shall manage the CalACES/CalSAWS Migration Project across multiple locations where necessary. |
| 2 | 1916 | Project Management Approach | The CONTRACTOR shall create a new CalSAWS Migration Project Control Document (CalSAWS Migration PCD) due 30 calendar days after the CalACES Migration Start Date to document and manage CalACES/CalSAWS Migration Project methodologies and processes must include at a minimum:  1) Communication Management Plan 2) Risk Management Plan with a detailed approach to risk mitigation  3) Issue Management Plan including issue identification, tracking and resolution  4) Approach to management of action items and decision management tracking 5) Scope Management Plan 6) Approach to CalACES/CalSAWS Migration Project status reporting  7) Staff Management Plan 8) Staff assignment and loading charts based on a six (6) month outlook 9) Narrative that defines the CONTRACTOR Key Staff and their roles and responsibilities in connection with the work to be performed  10) CalACES/CalSAWS Migration Project organization charts to indicate functional responsibilities, and identify CONTRACTOR Key Staff. As the CONTRACTOR's Project team changes during the CalSAWS Migration Project life cycle, a separate organization chart shall be provided for each major phase. 11) Deliverable Management Plan including the approach to gathering CONSORTIUM input and concurrence during development; creation, submission and Acceptance of draft and final Deliverable Expectation Documents (DED); creation, submission and Acceptance of draft and final Deliverables; tracking and reporting of Deliverable including a Deliverable Tracking Spreadsheet, Deliverable Deficiency Log, and DED/Deliverable Checklists  12) Quality Management Plan 13) Approach to contract management  14) Deficiency Management Plan  The CalSAWS Migration PCD shall be a Deliverable and shall be updated annually. |
| 578 | 1993 | Project Management Approach | For each Deliverable, the CONTRACTOR shall provide CONSORTIUM one (1) original Deliverable Expectation Document (DED) and provide an electronic copy in the Microsoft Office Suite version specified by the CONSORTIUM, developed in accordance with the mutually agreed to DED template and as reflected in the Work Plan. Each DED submitted to CONSORTIUM shall describe the contents of the Deliverable, including a table of contents, overview, objectives, scope, methodology, applicable standards, Deliverable requirements, format, proposed Acceptance Criteria, key dates, and staff resources required. The DED shall indicate whether a presentation will be part of the Deliverable review process. Prior to any Deliverable development, CONTRACTOR shall obtain CONSORTIUM Acceptance of the applicable DED. No Deliverable shall be accepted by CONSORTIUM for review without a DED that received Acceptance. |
| 579 | 1994 | Project Management Approach | The CONTRACTOR shall submit each Deliverable to CONSORTIUM in one (1) or more hard cover 8 ½ by 11 inch three-ring binders, single sided sheets, agreed upon standard font, with separated and partitioned sections as required.  The CONTRACTOR shall submit one (1) original and one (1) copy of each Deliverable and provide an electronic copy in the Microsoft Office Suite version specified by the CONSORTIUM. |
| 580 | 1995 | Project Management Approach | The CONTRACTOR shall provide project management for the CalACES/CalSAWS Migration Project, which includes managing and controlling the CalACES/CalSAWS Migration Project. The scope of the project management approach includes but is not limited to design, development, and test of the CalSAWS Migration Software, Data Conversion, and CalSAWS Migration Deployment functions. CalSAWS project management also defines and manages supporting services that enable these areas and implement the CalSAWS Software for the 58 Counties, including but not limited to, infrastructure build-out. |
| 581 | 1996 | Project Management Approach | This requirement was removed per contract negotiations. The requirement language was added to DDID #1916. |
| 583 | 1998 | Project Management Approach | The CONTRACTOR shall for each existing and new application development requirement that results in a System Change Request (SCR), capture the Design Difference Identification Number (DDID) and planned and actual hours in the CalSAWS Migration Work Plan and the benefiting program(s) in the JIRA tool, or equivalent. The benefiting program(s) will come from the CAM (Cost Allocation Methodology) baseline and must be verified as part of the Change Control Process. |
| 584 | 1999 | Project Management Approach | This requirement was removed due to consolidation. This DDID is captured in DDID #1998. |
| 582 | 1997 | Project Management Approach | This requirement was removed per contract negotiations. |
| 732 | 2147 | Project Management Approach | The CONTRACTOR shall work cooperatively with and respond in a timely manner to information requests from other vendors working at the behest of the CONSORTIUM, counties, State or Federal sponsoring agencies, including but not limited to: auditors, existing Maintenance and Operations (M&O) vendors, Ancillary System vendors, Independent Verification and Validation (IV&V) vendors, Quality Assurance (QA) vendors, Planning, and Procurement vendors. |
| 733 | 2148 | Project Management Approach | This requirement has been removed due to consolidation. This DDID is covered under DDID #2147. |
| 755 | 2170 | Project Management Approach | The CONTRACTOR shall develop an internal Organizational Change Management (OCM) Plan to provide a strategy and ongoing support for internal communications, management of the effect of new business processes, changes in the organizational structure and cultural changes. The OCM Plan shall be updated quarterly. |
| 756 | 2171 | Project Management Approach | This requirement was removed due to Leadership Review. |
| 778 | 2193 | Project Management Approach | The CONTRACTOR shall prepare and submit weekly project status reports, the format for which shall be documented as part of the CalSAWS Migration PCD approach to project status reporting. |
| 586 | 2001 | Project Management Approach | The CONTRACTOR staff shall perform the following activities on the CalSAWS Migration Project: 1) Accounts Payable 2) Accounts Receivable 3) Budget Execution 4) Cost management 5) Purchasing 6) Standard General Ledger  The CONTRACTOR shall perform the required client billing for payments based on:  1) The LRS Agreement for Deliverables and facilities  2) The C-IV Agreement for equipment and software.   The CONTRACTOR staff will also provide data for appropriate contractor budget lines in the annual Advance Planning Document Update process.  The CONTRACTOR shall provide billing forecasts in a spreadsheet indicating Deliverable invoicing and billing schedule and CalACES/CalSAWS Migration Project budget by month and fiscal year. |
| 3 | 1924 | Staffing | To accommodate CONSORTIUM staff who travel and to plan for the use of and participation by CONSORTIUM staff, the project hours will be based on a 5-day, 40-hour work week, beginning at 12 p.m. Pacific Time on Monday and ending at 12 p.m. Pacific Time on Friday, with 10 hour work days on Tuesday, Wednesday, and Thursday.  The CONTRACTOR shall confirm that at least one designated management-level representative of the CONTRACTOR Staff will be physically present at the project site(s) or readily available off-site between the hours of 8 a.m. to 5 p.m., Pacific Time, Monday through Friday. |
| 4 | 1925 | Staffing | This requirement was removed due to the language being covered under the existing LRS Agreement. |
| 5 | 1926 | Staffing | The CONTRACTOR shall provide staff to perform tasks and fulfill the CalSAWS requirements. The CONTRACTOR shall identify Key Staff positions. On or before the CalSAWS Migration Amendment Execution Date, résumés and as requested, references, shall be provided to the CONSORTIUM for the CONTRACTOR Key Staff. |
| 6 | 1927 | Staffing | The CONTRACTOR staff shall perform at the same level and quality of service for C-IV M&O and LRS M&E in order that neither will be negatively impacted during the CalACES/CalSAWS Migration Project. |
| 7 | 1928 | Staffing | Any specific assumptions concerning staffing for the CalACES/CalSAWS Migration Project are to be documented by the CONTRACTOR including, but not limited to, any work to be performed off-site and/or by staff located off-site, and staff schedules and availability. All such assumptions shall be subject to the terms of the LRS Agreement under which the work is being performed. |
| 8 | 1930 | Staffing | This requirement was removed due to the language being covered under the existing LRS agreement. |
| 734 | 2149 | Staffing | The CONTRACTOR shall ensure that the CONTRACTOR's Project Staff will not transmit or store any Personally Identifiable Information (PII) using publicly available storage over the internet or wireless communications device unless:  1) The PII is “de-identified” in accordance with 45 C.F.R § 164.514(b) (2); or  2) Encrypted in accordance with applicable law, including the American Recovery and Reinvestment Act of 2009 and as required by policies and procedures established by the CONSORTIUM.  The CONTRACTOR must comply with the CONSORTIUM’s security and ethical standards and policies as specified in the LRS Agreement.  The CONTRACTOR must provide privacy/security and data handling training to the CONTRACTOR’s Project Staff upon assignment to the CalACES/CalSAWS Migration Project. |
| 9 | 1917 | Work Tasks | The CONTRACTOR must prepare and maintain the CalSAWS Migration Work Plan including an initial baseline and updated versions to facilitate appropriate monitoring and tracking of CalACES/CalSAWS Migration Project activities. The CalSAWS Work Plan must be documented in Microsoft Project. The initial CalSAWS Migration Work Plan shall be submitted within 30 calendar days of the CalACES Migration Start Date. The CalSAWS Migration Work Plan shall be updated and submitted monthly.  The CalSAWS Migration Work Plan developed by the CONTRACTOR shall include the following information:  1) Work Breakdown Structure (WBS) to provide a hierarchical decomposition of the Tasks and Subtasks including the following high-level activities:  a) Project Management  b) Application Design, Development and Test  c) Conversion  d) Training Support (39C-IV Migration Counties Only)  e) Change Management Plan and Templates  f) Deployment  g) Technical Infrastructure  2) Descriptive Task and Subtask names. Requirements, Deliverables, Key Milestones, Deliverable Due Dates and work products must be easily identifiable within the Task and Subtask descriptions 3) Gantt charts showing planned start and end dates, actual start and end dates, percentage complete, and durations of all Tasks, Subtasks, Requirements, Deliverables, Key Milestones and work products including time frames for the CONSORTIUM’s review and Acceptance of all resulting Deliverables and work products and time for the CONTRACTOR to correct Deficiencies in Deliverables and work products  4) Specific CONTRACTOR resources assigned to Tasks/Subtasks and associated Deliverables identified by position/role. The number of hours required shall be shown separately and totaled for each Task and Subtask 5) Monthly reports which reflect overall progress and percent complete, estimate to complete (ETC), estimate at completion (EAC), critical path, Task usage, resource usage, Tasks past their start or finish dates, over-budget Tasks, over-allocated resources and upcoming Tasks for Consortium staff such as Deliverable review obligations 6) A description of constraints and assumptions  The initial CalSAWS Migration Work Plan and its monthly updates will be submitted as separate Deliverables. |
| 10 | 1919 | Work Tasks | The CONTRACTOR shall document meeting minutes, agendas, and notes for meetings facilitated by the CONTRACTOR, which will be stored on the project website or SharePoint site including orientation for project staff by the CONTRACTOR on its use as a part of orientation throughout the duration of the CalACES/CalSAWS Migration Project The CONTRACTOR shall designate and maintain a SharePoint site to post all Deliverables and work products throughout the duration of the CalACES/CalSAWS Migration Project. |
| 11 | 1908 | Project Site/Facility | Each office space shall include, at a minimum, the following: 1) Work space for each CalSAWS Migration D&I Project staff person, as needed 2) An appropriate number of large (80 person capacity) and small capacity conference rooms (at least one with print capability) complete with white boards, tables, and chairs, integrated projection devices capable of audio/visual presentation, and conference phone with audio support in the large conference room for all attendees in the room 3) Workstations and equipment for each staff member (equal to or greater than those proposed) configured with Microsoft Office software, email, internet access, and any other software appropriate for project-wide communication and administration 4) An appropriate number of workstation copies of all software licenses needed for development, deployment, maintenance and support 5) An appropriate number of servers and all related software to support all administration and development software and functions 6) An appropriate number of printers with scan to common file formats (e.g. PDF, tiff, etc.) and email capabilities 7) An appropriate number of color printers 8) Laptop PCs, including security cables and carrying cases, for each staff person 9) Secured wireless accessibility 10) Equipped break room 11) An appropriate number of duplicating equipment that can accept documents from the network 12) An appropriate number of color duplicating equipment that can accept documents from the network |
| 12 | 1909 | Project Site/Facility | The CONSORTIUM’s Management staff and the QA contractor’s Project Manager must be provided with separate individual offices. The remainder of the CalSAWS Migration Project Team must each have, at a minimum, separate, partitioned office spaces or as currently configured in the CalACES North and South Locations. All work spaces shall be equipped with the following or as currently configured in the CalACES North and South Locations: 1) One (1) desk 2) One (1) chair with arm rests 3) One (1) three-drawer file cabinet or its equivalent 4) One (1) workstation 5) Two (2) monitors 6) One (1) built-in overhead shelf with lighting 7) One (1) speaker telephone, with a unique extension number, and multiple lines for designated personnel, voice mail, and call commanders for clerical support staff  8) Workstations must meet current ADA requirements – including sit/stand workstations  The CONTRACTOR shall assume 76 net new staff with 76% of staff shall reside in the North Location(s). This includes 14 State (DHCS & CDSS), 2 OSI, and 2 IV&V. |
| 13 | 1910 | Project Site/Facility | Within the project site, the CONTRACTOR shall designate and equip a configurable UAT Lab including all necessary office furniture. This facility shall provide adequate office space to accommodate the required number of UAT personnel assigned to prepare for and conduct UAT at the project site(s). |
| 14 | 1911 | Project Site/Facility | The CONTRACTOR shall provide security personnel services outside of the project working hours (6:00 p.m. – 6:00 a.m., Pacific Time, Monday through Friday) and all-day Saturday and Sunday unless security personnel is provided through another source at the project site(s). |
| 15 | 1912 | Project Site/Facility | The CONTRACTOR shall be responsible for all costs related to the purchase, lease, or rental and operation of the project site, including, but not limited to: 1) Leasehold improvements 2) Utilities 3) Security 4) Telephone 5) LAN 6) Office equipment 7) Office supplies 8) Janitorial services 9) Employee parking 10) Storage 11) Transportation |
| 16 | 1914 | Project Site/Facility | This requirement was removed per contract negotiations. |
| 17 | 1915 | Project Site/Facility | This requirement was removed per contract negotiations. |
| 18 | 1990 | Project Site/Facility | The CONTRACTOR shall provide CONTRACTOR Staff and Services at the CalSAWS project site(s). The CONTRACTOR may use other CONTRACTOR locations as appropriate for the Work with prior written approval of the CONSORTIUM Executive Director. |
| 585 | 2000 | Project Site/Facility | This requirement was removed per contract negotiations. |

# SYSTEM DEVELOPMENT:

The following requirements shall apply to the System Development category of Work for CalACES/CalSAWS Migration Project:

| **TABLE 2. SYSTEM DEVELOPMENT** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 19 | 1976 |  | The CONTRACTOR shall group and deploy the conversion of the 39 C-IV Migration Counties in 1 wave.  The CONTRACTOR shall group and deploy the conversion of the 18 CalWIN Counties in 6 waves. |
| 20 | 1987 |  | This requirement was removed due to being obsolete. |
| 21 | 1984 |  | The CONTRACTOR shall create and provide a CalSAWS Requirements Traceability Matrix (RTM) and shall be responsible for updating the document monthly throughout the CalACES/CalSAWS Migration Project deployment. The CalSAWS RTM will also be revised at key stages of the System Development Lifecycle (SDLC), such as design, first version of LRS Migration Software to the Cloud, completion of build of the next version of CalACES/CalSAWS Migration Software in the Cloud, key milestones, design complete, System Test complete, UAT complete and deployment complete. Best practices for requirements traceability will be incorporated into the CalSAWS RTM. The CalSAWS RTM shall be a Deliverable. |

# DATA COLLECTION AND ELIGIBILITY:

The following requirements shall apply to the Data Collection and Eligibility category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 3. DATA COLLECTION AND ELIGIBILITY** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 22 | 114 | All Programs | The CONTRACTOR shall make the display of the "Use Office Address" checkbox on the Address Detail page for the 58 Counties configurable at the time of migration. The decision to display the "Use Office Address" checkbox will be captured at the time of migration. |
| 23 | 89 | All Programs | The CONTRACTOR shall insert a household status record for all C-IV cases at the time of conversion. |
| 24 | 1323 | All Programs | The CONTRACTOR shall update access to the Customer Reporting List page and Employment Services Global Navigation via security controlled by each CONSORTIUM County. The security right of the page will be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 25 | 92 | All Programs | The CONTRACTOR shall disable the automatic generation of the PA230 "Request for Verification/Certification of Evidence" for the 57 Counties when a "Duplicate person" has been combined and there is a "Verification Status" of "Pending" on the Individual Demographics Detail page. |
| 26 | 139 | All Programs | The CONTRACTOR shall update the Individual Demographics Detail page as follows:  1) Sort the order of the "Spoken Language" dropdown field to sort by English, Spanish and then alpha order for the remaining languages. 2) Sort the order of the "Written Language" dropdown field to sort by English, Spanish and then alpha order for the remaining languages. |
| 27 | 309 | All Programs | This requirement has been removed due to implementation. |
| 28 | 214 | All Programs | The CONTRACTOR shall relabel "Champus Benefits" to "TRICARE" on the Military/Veterans Detail page. |
| 29 | 180 | All Programs | This requirement was removed due to implementation. |
| 30 | 240 | All Programs | The CONTRACTOR shall migrate the value "Mobile Home" in the "Motor Vehicle Type" dropdown on the Motor Vehicle Detail page. |
| 31 | 242 | All Programs | The CONTRACTOR shall migrate the "Encumbrance Source" dropdown field on the Property History Detail page when Motor Vehicle is selected as a Property Category which includes the following dropdown values: 1) Last Bill 2) Lender Statement 3) Estimate 4) Other |
| 32 | 115 | All Programs | The CONTRACTOR shall update “Source” dropdown field on the New Programs Detail page as follows: 1) Relabel "YBN" to the name of the new self-service portal  2) Removed the value of “C4Y” 2) Relabel "IHSS" to "IHSS/CMIPS II"  3) Modify the "Source" dropdown field to be a non-mandatory field.  4) Add the following values in the "Source" dropdown field:  a) Outreach  b) Outstation  5) Remove the value of “CMIPS” |
| 33 | 116 | All Programs | The CONTRACTOR shall update the New Programs Detail page as follows: 1) Display the Language dropdown to "English" first, "Spanish" second, and the remaining values in alphabetical order 2) Update the language dropdown to not default to any value |
| 34 | 328 | All Programs | The CONTRACTOR shall relabel the MEDS OHC Code dropdown value "PHP/HMO" to "PHP/HMO/EPO" on the Other Health Care Detail page for the type All Other Health Coverage. |
| 35 | 329 | All Programs | The CONTRACTOR shall migrate the value of "Any Other Carriers" in the MEDS OHC Code dropdown on the Other Health Care Detail page when All Other Health Coverage is selected as a Health Coverage Type. |
| 36 | 159 | All Programs | This requirement has been removed due to implementation. |
| 37 | 694 | All Programs | This requirement was removed due to duplication. This DDID is covered under DDID #936. |
| 38 | 1259 | All Programs | This requirement was removed due to implementation. |
| 39 | 186 | All Programs | The CONTRACTOR shall update the "Hours/Week" field on the School Attendance Detail page to be a non-mandatory field. |
| 40 | 1191 | All Programs | The CONTRACTOR shall migrate "Did the sponsor sign an I-864?" dropdown field with the values of "Yes" and "No" on the Sponsorship Detail page. |
| 631 | 2046 | All Programs | The CONTRACTOR shall include a user initiated check box when a telephonic signature is received for the Medi-Cal, CalWORKs, CalFresh programs in the CalSAWS Software.  The CONTRACTOR shall include the ability to save a wave file (telephonic signature) in the CalSAWS Software. |
| 633 | 2048 | All Programs | The CONTRACTOR shall display all of the EDBC reasons that prevents the user from running EDBC (hard validations) at the Run EDBC Page and display all missing verifications and associated pages (soft validations).  The CONTRACTOR shall display all EDBC failure reasons within the EDBC Detail Page. |
| 634 | 2049 | All Programs | The CONTRACTOR shall update the Expense Detail Page when the expense category type is Dependent Care and make the “Name of Provider” field and “Address of Provider” field to be non-mandatory fields. |
| 635 | 2050 | All Programs | The CONTRACTOR shall add functionality to capture and track (referred, applied, approved, denied, appeal) potentially available income in the CalSAWS Software.  Some examples include: Medicare, SSI, SDI, Child Support, etc. |
| 637 | 2052 | All Programs | The CONTRACTOR shall display a confirmation message on the New Person Search page when a user is clearing a customer to confirm they want to proceed overriding the existing SCI data.  The CONTRACTOR shall add the functionality to override existing SCI data real-time upon confirmation message acceptance (name, DOB, gender, SSN, and for an existing CIN where there is a mismatch). |
| 642 | 2057 | All Programs | The CONTRACTOR shall display the age and gender after the name of the customer throughout the data collection pages once the user saves the page. |
| 645 | 2060 | All Programs | The CONTRACTOR shall make the Birth State/US Territory field a non-mandatory field on the Vital Statistics Detail page.  The CONTRACTOR shall make the question "Was this person born in a US State/Territory"? a non-mandatory field on the Vital Statistics Detail page.  Note: The Birth Match functionality for California will remain. |
| 646 | 2061 | All Programs | The CONTRACTOR shall make the "Document #" field non-mandatory when any Document Type is chosen in the Citizenship block and the Identity block on the Vital Statistics Detail page. |
| 652 | 2067 | All Programs | The CONTRACTOR shall add functionality to grant conditional eligibility for Medicare Savings Program (MSP). |
| 670 | 2085 | All Programs | The CONTRACTOR shall add a validation message at EDBC for all programs to make the Absent /Unmarried Parent page mandatory as defined in design.  The CONTRACTOR shall review all fields on the Absent/Unmarried parent page with the CONSORTIUM to identify if the fields should be mandatory or non-mandatory. |
| 672 | 2087 | All Programs | The CONTRACTOR shall create an automated journal when a record is deleted because it has been overridden and tied to Effective Dating Confirmation in the CalSAWS Software. The details of the automated journal would will be worked out in design. |
| 639 | 2054 | All Programs | The CONTRACTOR shall add a validation message on all pages when in "Edit" mode on the page and the user makes a change and tries to exit the page without saving.  Assumption: This would not apply when the user hits the Cancel button. |
| 897 | 2312 | All Programs | The CONTRACTOR shall provide in the data collection pages for all program an area to associate a CBO to be linked to an individual case with begin and end dates. |
| 41 | 658 | Application Registration | The CONTRACTOR shall update the Application Registration Summary page as follows: 1) Migrate the following values in the "Source" dropdown:  a) CBO  b) CSC  c) CalHEERS  d) Email  e) Fax  f) Other  g) Phone  h) RCC  i) SAWS  j) SPE 2) Add the following values in the “Source” dropdown:  a) DCFS  b) Outreach  c) Outstation  3) Relabel “IHSS” to “IHSS/CMIPS II” 4) Relabel “YBN” to the name of the new self-service portal  5) Remove the value of “CMIPS” |
| 42 | 1182 | Application Registration | The CONTRACTOR shall relabel the "Expiration Date" column to "Termination Date" on the Degrees Licenses List page. |
| 43 | 692 | Application Registration | The CONTRACTOR shall migrate the "Display Workload" and "Status Effective Date" fields on the Eligibility Workload Inventory page and update the default dates to display the current date. |
| 44 | 1624 | Application Registration | The CONTRACTOR shall relabel the "Go" button to "View" on the Eligibility Workload Inventory page. |
| 45 | 1200 | Application Registration | The CONTRACTOR shall relabel the value of "Champus Prime HMO" to "TRICARE Prime HMO" in the "MEDS OHC Code" field on the Other Health Care Detail page. |
| 46 | 936 | Application Registration | The CONTRACTOR shall migrate the following checkboxes so that they are configurable for all 58 Counties at the time of the migration on the Select Program page within the Application Registration and Select Program Detail page: 1) Adult Protective Services 2) CFET 3) Linkages Adult Services 4) Multipurpose Senior Services  5) IHSS/CMIPS II The decision to display or hide the checkboxes for each county will be captured at the time of migration. |
| 47 | 1190 | Application Registration | The CONTRACTOR shall migrate the Child Support Participant Information section on the Support Questionnaire page. |
| 640 | 2055 | CalFresh | The CONTRACTOR shall implement the CFAP logic in the CalSAWS Software to ignore the sponsorship requirement for the 4th and 5th year for CalFresh. |
| 641 | 2056 | Application Registration | The CONTRACTOR shall add a place in the CalSAWS Software to indicate the following for CalWORKs and Medi-Cal:  1) The Rights and Responsibilities is signed  2) The date the Rights and Responsibilities is signed  3) The Statement of Facts is signed  4) The date the Statement of Facts is signed |
| 48 | 1089 | Cal-Learn | The CONTRACTOR shall relabel "Date Reported to GSW (Gain Social Worker)" to "Date Reported to Cal-Learn County Worker" on the Cal-Learn Progress Detail page. |
| 655 | 2070 | CalWORKs | The CONTRACTOR shall update the functionality to not send out the Request for Tax Household Information (RFTHI) automatically when CalWORKs discontinues and there is an auto-test for Medi-Cal. |
| 49 | 30 | Change Reason | The CONTRACTOR shall update EDBC to account for anticipated income reported mid-period and determine when to calculate the income. |
| 50 | 1053 | Change Reason | The CONTRACTOR shall at the onset of migration perform a detailed code analysis to identify change reason functionality logic gaps that may impact the 57 Counties business processes and address the gaps identified through the analysis.  The CalSAWS Software will have one set of change reason functionality for the CONSORTIUM Counties.  The output of the analysis will be documented gaps and new migration requirements and provided in a work product. Identified new requirements will be calculated by the CONTRACTOR and reviewed and prioritized by the CONSORTIUM for approval through the Change Control Board process. |
| 51 | 1098 | Change Reason | The CONTRACTOR shall update and/or create new EDBC child pages to display the Change Reasons that were applied and/or not applied by EDBC and the reason the change was/was not applied. |
| 632 | 2047 | Change Reason | The CONTRACTOR shall add a change reason of Inter-County Transfers (ICTs) and appropriate change reason logic. The change reason logic should account for mid-period changes and recipient budgeting.  Note: This requirement is required for the 40 County Migration and will not be required when all counties are on one database. |
| 52 | 1599 | Child Care | The CONTRACTOR shall hide the "APP" Local Navigation for the 58 Counties via security controlled by each CONSORTIUM County. |
| 53 | 1859 | CMSP | The CONTRACTOR shall migrate the CMSP functionality, which includes eligibility, online, and batch functionality for the applicable 58 Counties. |
| 54 | 937 | File Clearance | The CONTRACTOR shall migrate the "Phonetic Search Results" checkbox to default to "checked" on the Person Search page. |
| 55 | 65 | Financial Root Questions/Non-Financial Root Questions | The CONTRACTOR shall migrate the View dropdown list with the values Intake and Re-evaluate on the Non-Financial and Financial Root Questions List page. |
| 56 | 174 | Financial Root Questions/Non-Financial Root Questions | The CONTRACTOR shall update the Non-Financial and Financial Root Questions with the latest SAWS2+ Questions. |
| 57 | 37 | General Assistance/General Relief (GA/GR) | This requirement has been removed due to a 58 County strategy. |
| 58 | 1326 | General Assistance/General Relief (GA/GR) | This requirement has been removed due to a 58 County strategy. |
| 59 | 1512 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 60 | 994 | General Assistance/General Relief (GA/GR) | This requirement has been removed as ARC is not a program. |
| 61 | 1239 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 898 | 2313 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 899 | 2314 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 900 | 2315 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 901 | 2316 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 902 | 2317 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 903 | 2318 | General Assistance/General Relief (GA/GR) | This requirement was removed due to being obsolete. |
| 904 | 2319 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 905 | 2320 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 906 | 2321 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 907 | 2322 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 908 | 2323 | General Assistance/General Relief (GA/GR) | Please refer to Table 31 for requirement language. |
| 62 | 1771 | General Requirements | The CONTRACTOR shall provide the following functionality for User Session Timeout: 1) Once the session times out after 20 minutes, the page that the user was on will not be displayed 2) After successful login, the user will be redirected to the page but the data that was previously entered on the page before timeout will not be displayed. The user will have to re-enter the data fields on that page |
| 63 | 106 | Home Page | The CONTRACTOR shall update the Home page to display an Image/Logo that is applicable to all 58 Counties. |
| 64 | 654 | Home Page | The CONTRACTOR shall relabel "My Assignments" to "My New Assignments" on the Home page. |
| 65 | 653 | Home Page | The CONTRACTOR shall migrate the functionality that displays the name of the CalSAWS County of the logged in user under the application logo. |
| 66 | 374 | Homeless Assistance | The CONTRACTOR shall update the Homeless Assistance functionality as follows: 1) Add the ability to evaluate that the total monthly household income (TMHI) is below the approved State Standard percentage (currently 80%) and the rent amount should be broken out month by month for 2 months separately for each month on the expense detail page for the expense category of shelter and expense type homeless-past due rent, homeless security deposit, utility installation costs under expense category of utility 2) Add the ability to issue single party checks to vendors without the Payee/Case name (e.g., landlord, hotel, utility company)  3) Add the ability to issue multiple payments on different dates 4) Add the ability to issue vouchers for the service arrangement types in C-IV that allow voucher payments 5) Add the ability to split Utility Payments 6) Add the ability to issue the remainder amount of the Temporary Homeless payment to the customer when hotel cost is less than the amount issued |
| 67 | 938 | Inter-County Transfer (ICT) | The CONTRACTOR shall relabel "LRS Pers" to "Known to System" on the ICT Detail page. |
| 68 | 939 | Inter-County Transfer (ICT) | This requirement was removed due to implementation. |
| 69 | 940 | Inter-County Transfer (ICT) | This requirement was removed due to implementation. |
| 70 | 941 | Inter-County Transfer (ICT) | This requirement was removed due to implementation. |
| 71 | 942 | Inter-County Transfer (ICT) | This requirement was removed due to implementation. |
| 72 | 943 | Inter-County Transfer (ICT) | This requirement was removed due to implementation. |
| 73 | 944 | Inter-County Transfer (ICT) | This requirement was removed due to implementation. |
| 74 | 945 | Inter-County Transfer (ICT) | This requirement was removed due to implementation. |
| 647 | 2062 | Inter-County Transfer (ICT) | The CONTRACTOR shall populate the CalHEERS person number on outgoing ICTs.  Note: LRS is receiving the CalHEERS person number. |
| 775 | 2190 | Inter-County Transfer (ICT) | The CONTRACTOR shall update the e-ICT functionality to account for an intra-consortium e-ICT process as all 58 Counties will now be on the CalSAWS Software. |
| 75 | 1808 | Medi-Cal/CalHEERS | This requirement was removed due to implementation. |
| 76 | 1809 | Medi-Cal/CalHEERS | This requirement was removed due to implementation. |
| 77 | 1812 | Medi-Cal/CalHEERS | This requirement was removed due to implementation. |
| 78 | 1851 | Medi-Cal/CalHEERS | The CONTRACTOR shall enable the journal entry, the Task and the EW 12 transaction when a change of address notification or income notification is received from the CMIPS II Interface for the 58 Counties. |
| 79 | 1172 | Medi-Cal/CalHEERS | The CONTRACTOR shall migrate the value of "Failure to Enroll/Pay APTC Premiums" in the "Reason" dropdown on the Eligibility Non-Compliance Detail page when Non Payment of Premium is selected as a Type and Medi-Cal is selected as the Program. |
| 80 | 1174 | Medi-Cal/CalHEERS | The CONTRACTOR shall migrate the value of "Life Insurance Disability Benefits" in the "Reason" dropdown field when "Procedural Requirement" is selected as a Type on the Eligibility Non-Compliance Detail page and Medi-Cal or Cash is selected as the Program. |
| 81 | 693 | Medi-Cal/CalHEERS | This requirement was removed due to implementation. |
| 82 | 125 | Medi-Cal/CalHEERS | This requirement has been removed due to duplication. This DDID is covered with DDID #1991. |
| 83 | 341 | Medi-Cal/CalHEERS | This requirement has been removed due to duplication. This DDID is covered with DDID #1991. |
| 84 | 1232 | Medi-Cal/CalHEERS | This requirement was removed due to implementation. |
| 85 | 1233 | Medi-Cal/CalHEERS | The CONTRACTOR shall migrate the 57 County District Offices into the District Office field on the MAGI Referral Search page and only display those District Offices that apply to each CONSORTIUM County.  The 57 County District Offices will be maintained in the system by county, zip code and corresponding district office. Los Angeles County will maintain utilizing their existing shape files for their District Offices on the MAGI Referral Search Page. |
| 86 | 342 | Medi-Cal/CalHEERS | The CONTRACTOR shall relabel the "Request New BIC" button to "Reissue BIC" on the Medi-Cal Person Detail page. |
| 87 | 7 | Medi-Cal/CalHEERS | This requirement was removed due to consolidation. This DDID is covered under DDID #1964. |
| 88 | 1964 | Medi-Cal/CalHEERS | The CONTRACTOR shall create the ability to enable or disable the MEDS alerts by CONSORTIUM county.  The CONTRACTOR shall create the ability to enable or disable the following MEDS automated journals by CONSORTIUM county when MEDS alerts are enabled. This includes the following journals but is not limited to:  1) MEDS - SSI/SSP recipient updated 2) MEDS - Zip code and zip+4 updated 3) MEDS - Incorrect OHC code 4) MEDS - Citizenship verified by birth match 5) MEDS - Citizenship/Identity not verified by SSA 6) MEDS - Identity verified by SSA 7) MEDS - MEDS-Citizenship verified by SSA 8) MEDS - SSA did not attempt to verify citizenship 9) MEDS - Date of Death Updated  10) MEDS - Citizenship/ID verification removed- C/ID verification for {cinNo} removed due to SSN-VER removal |
| 89 | 1240 | Medi-Cal/CalHEERS | The CONTRACTOR shall migrate "Gets APTC" in the "Negative Action Reason" field on Negative Action Detail page. |
| 90 | 1243 | Medi-Cal/CalHEERS | This requirement was removed due to implementation. |
| 91 | 1250 | Medi-Cal/CalHEERS | This requirement was removed due to implementation. |
| 92 | 1249 | Medi-Cal/CalHEERS | The CONTRACTOR shall migrate the following Non-Compliance Reasons for "Failure to Provide" Non-Compliance Type for Medi-Cal on the Eligibility Non-Compliance Detail page: 1) Request for Tax Household Information (RFTHI) 2) MC 14A |
| 93 | 1514 | Medi-Cal/CalHEERS | The CONTRACTOR shall turn off the existing scheduling of appointment batch functionality for the SSIAP Summary page for the 57 Counties and enable this functionality into reference table for opt-in/opt-out in the future for all 58 Counties. |
| 643 | 2058 | Medi-Cal/CalHEERS | The CONTRACTOR shall create a way to separate e-verified (create, store and send) from admin verified throughout the applicable data collection pages in the CalSAWS Software.  E-verified will not be overridden by admin verified. |
| 644 | 2059 | Medi-Cal/CalHEERS | The CONTRACTOR shall generate a rescind notice for Medi-Cal when a case is rescinded in the CalSAWS Software. |
| 649 | 2064 | Medi-Cal/CalHEERS | The CONTRACTOR shall update the Medi-Cal type dropdown field to include all programs that do not require a BRE call be updated in the "Requested Medi-Cal Type" field on the Requested Medi-Cal Type Detail page.  Note: The dropdown field will be updated per policy at the time of migration. |
| 650 | 2065 | Medi-Cal/CalHEERS | The CONTRACTOR shall update the import functionality to be able to import all or some of the data received from external sources by page and include if it is verified from external sources into the CalSAWS Software.  The CONTRACTOR shall add functionality to be able to view data side by side to compare the information from the external sources and the CalSAWS Software. |
| 653 | 2068 | Medi-Cal/CalHEERS | The CONTRACTOR shall remove the MAGI Request hard validation and EDBC hard validation requiring a Primary Tax Filer (when appropriate - to be determined at design). |
| 656 | 2071 | Medi-Cal/CalHEERS | The CONTRACTOR shall update the “Status” field on the MAGI Referral Detail page to be editable by the user. Any additional needed status(es) will be added during design. The CONTRACTOR shall add no more than 3 additional status(es).  Certain status(es) should not be sent to CalHEERS and all status(es) should be available without linking to a case. |
| 657 | 2072 | Medi-Cal/CalHEERS | This requirement was removed due to this not being a gap in functionality. |
| 865 | 2280 | Medi-Cal/CalHEERS | The CONTRACTOR shall enable the functionality for the system to, at the time of Medi-Cal renewal:  1) Determine whether the customer already has a CalFresh application  2) If the customer has not applied for CalFresh, determine whether the Medi-Cal customer is eligible for CalFresh  3) If the customer is eligible for CalFresh, automatically generate a CF 285 to automatically be sent to the central print vendor alongside with the Medi-Cal renewal form  4) The functionality must be available as an opt-in or opt-out for each of the 58 Counties  5) Populate the following information on the CF 285 (must be validated during design)  a) #1 - Name address, phone, email address, homeless, language  b) #2 - Do you want to name someone to receive and spend  c) #3 - Race/Ethnicity  d) #5 - Other Programs  e) #6a - Household’s Information  f) #7 - Unearned Income  g) #8 - Has anyone lost a job, quit a job…  h) #9 - Does anyone help your household…  i) #11 - Household Expenses  j) #12 - Medical Expenses  k) #16 - Household Resources |
| 870 | 2285 | Medi-Cal/CalHEERS | The CONTRACTOR shall add 2 columns to the window where Covered Cal referrals are imported from:  1) A column with the status of that application (received, pending, duplicate, etc.) - This is covered by DDID #2071  2) A column with whether the application is for MAGI or non-MAGI |
| 651 | 2066 | Medi-Cal/CalHEERS | The CONTRACTOR shall update the EDBC logic to calculate the Share of Cost (SOC) appropriately and generate an appropriate NOA with budget when the Hunt v. Kizer Expense Detail page is completed and EDBC is accepted and saved. This applies to Medi-Cal cases only. |
| 94 | 1234 | Non-Compliance | The CONTRACTOR shall migrate the "Failure to Provide-Vendor Information," Non-Compliance Type/Non-Compliance Reason to the CalSAWS Software. |
| 95 | 1054 | Non-Compliance | The CONTRACTOR at the onset of migration shall perform a detailed code analysis to identify non-compliance functionality logic gaps that may impact the 57 Counties business processes and address the gaps identified through the analysis.  The CalSAWS Software will have one set of non-compliance functionality for the CONSORTIUM Counties.  The output of the analysis will be documented gaps and new migration requirements and provided in a work product. Identified new requirements will be calculated by the CONTRACTOR and reviewed and prioritized by the CONSORTIUM for approval through the Change Control Board process. |
| 96 | 1254 | Periodic Reporting | The CONTRACTOR shall migrate the "Updated by" field on the Customer Reporting Detail page. |
| 97 | 1256 | Periodic Reporting | The CONTRACTOR shall migrate the logic that populates the "Received Date" field with the date entered on the Customer Reporting Detail page. This includes the validation message that displays when the date entered is prior to the date the form was generated/sent. |
| 98 | 266 | Periodic Reporting | The CONTRACTOR shall update the functionality that automatically updates the Periodic Reporting Detail page when there is "No Change" identified on a SAR 7 for all 58 counties to be county configurable at the time of migration. |
| 99 | 1235 | Renewals (CW, CF, MC) | The CONTRACTOR shall either enable or disable the Non-MAGI RE Reminder Notice Batch Job for each of the 58 Counties. The decision on which Counties opt in or out of this functionality will be captured during migration. |
| 100 | 1236 | Renewals (CW, CF, MC) | The CONTRACTOR shall update the Non-MAGI RE Discontinuance Batch Job to also run for the 58 Counties. |
| 101 | 1237 | Renewals (CW, CF, MC) | The CONTRACTOR shall update the automatic outbound call that occurs in LRS on the 18th of the RE Due Month to be an outbound text message for the 57 Counties. The Text message will only be sent to those recipients that have opted into Text messaging and have signed the waiver. |
| 102 | 1238 | Renewals (CW, CF, MC) | This requirement was removed due to implementation. |
| 103 | 1091 | Supervisor Authorization - EDBC | The CONTRACTOR shall relabel "Deputy Direct Authorization" to "2nd Level Authorization" for all 58 Counties. |
| 104 | 1092 | Supervisor Authorization - EDBC | The CONTRACTOR shall update all Supervisor Authorization types to be configurable by county along with the percentage of authorization required. |
| 105 | 1093 | Supervisor Authorization - EDBC | The CONTRACTOR shall create Reports around the different Supervisor Authorization types, actions taken and performance metrics. |
| 106 | 1094 | Supervisor Authorization - EDBC | The CONTRACTOR shall create a rejection reason dropdown along with a non-mandatory free form text field to be displayed to the end user when a Pending Authorization is rejected on the Authorization Rejections page. |
| 107 | 1095 | Supervisor Authorization - EDBC | The CONTRACTOR shall update the Supervisor Authorization functionality to include automated journal entries for Supervisor Authorizations actions taken in the system. |
| 108 | 1096 | Supervisor Authorization - EDBC | The CONTRACTOR shall add additional filter/sort criteria to the Pending Authorization List page to be able to filter/sort by immediate need and expedited service programs. |
| 109 | 1052 | Supervisor Authorization - EDBC | The CONTRACTOR shall turn off the Supervisor Authorization functionality for the 57 Counties at the time of migration. |
| 110 | 1391 | Time Limits | The CONTRACTOR shall at the onset of migration perform a detailed code analysis to identify logic gaps in the LRS WTW 24 Month Time Clock functionality that may impact county business processes. Any hours associated with addressing design differences that are identified through the detailed code analysis will be taken from the allowance of hours in DDID #1967 for Unforeseen differences in the code base that result in additional requirements.  An Unforeseen difference shall be defined as any disparity or gap that is not and could not reasonably have been identified or anticipated in advance by the CONTRACTOR. |
| 111 | 1363 | Time Limits | The CONTRACTOR shall update the "Aid Issued By" dropdown values on the Cash Aid Time Limit Month Detail page to display all CalWIN Counties and the County to which the user belongs to. |
| 112 | 1365 | Time Limits | This requirement has been removed due to duplication. This DDID is covered with DDID #1991. |
| 113 | 1367 | Time Limits | The CONTRACTOR shall update "WTW" to "Retention Services" on the Program dropdown field on the Cash Aid Time Limit Month Detail page. |
| 114 | 1369 | Time Limits | The CONTRACTOR shall update the "Aid Issued By" dropdown values on the Cash Aid Time Limit Month Detail page when the "Add Reason" selected is "Courtesy" to display all CalWIN Counties and the County to which the user belongs to. |
| 115 | 1366 | Time Limits | The CONTRACTOR shall update the "Aid Issued By" dropdown values on the Cash Aid Time Limit Month Detail page when the "Add Reason" selected is "Manual" to display all CalWIN Counties and the county to which the user belongs to. |
| 116 | 423 | Time Limits | This requirement was removed due to implementation. |
| 117 | 257 | Verifications | The CONTRACTOR shall relabel the "Mail" button to "Generate Form" on the Verification List page. |
| 118 | 1110 | Verifications | The CONTRACTOR shall update the Automatic Negative Actions batch jobs to be either enabled or disabled for the 58 Counties. The decision on which Counties opt in or out of this functionality will be captured during migration. |
| 119 | 1198 | Verifications | The CONTRACTOR shall update the "Generate Form" button functionality on the Verification List page to give the user the option of generating the CW 2200 or the VER 100 form. |
| 120 | 409 | Welfare To Work | This requirement has been removed due to implementation. |
| 121 | 410 | Welfare To Work | This requirement was removed due to implementation. |
| 122 | 297 | Welfare To Work | The CONTRACTOR shall update access to the Assessment Results Detail page via security controlled by each CONSORTIUM County. The security right of the page will need to be evaluated so that it is not included in the security groups which will be used by all 58 Counties. |
| 123 | 1283 | Welfare To Work | This requirement was removed due to implementation. |
| 124 | 296 | Welfare To Work | The CONTRACTOR shall update access to the Assessment Results List page via security controlled by each CONSORTIUM County. The security right of the page will need to be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 125 | 87 | Welfare To Work | The CONTRACTOR shall have the Batch automation for WTW Supportive Services overpayments available for the 58 Counties to opt in or out of this functionality at the time of migration. |
| 126 | 85 | Welfare To Work | The CONTRACTOR shall migrate the logic for the 58 Counties to not remove the worker assigned to the WTW Program when the WTW program status is sanctioned and to automatically remove the worker assigned to the WTW Program when the WTW program status is deregistered. The 58 Counties have the option to opt in or out of the functionality at the time of migration. |
| 127 | 1081 | Welfare To Work | The CONTRACTOR shall update access to the Barrier Detail page via security controlled by each CONSORTIUM County. The security right of the page will be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 128 | 1080 | Welfare To Work | The CONTRACTOR shall update access to the Barrier List page via security controlled by each CONSORTIUM County. The security right of the page will be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 129 | 1270 | Welfare To Work | The CONTRACTOR shall update the Customer Activity Detail page as follows: 1) Do not display all the LA specific "Generate Form" buttons per selected activity for the 57 Counties 2) Migrate the "Generate Form" button that generates the Plan 109 (Referral to Activity) for the 57 Counties |
| 130 | 1290 | Welfare To Work | The CONTRACTOR shall update access to the Job Development Activity Detail page to be controlled by each CONSORTIUM County. The security right of the page will be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 131 | 1322 | Welfare To Work | The CONTRACTOR shall update access to the Individual Demographics, Living Arrangement, Military/Veterans pages through the Employment Services Global and Case Summary local navigation via security controlled by each CONSORTIUM County. The security right of the pages will be evaluated so that it is included in the security groups which will be used by the 58 Counties. |
| 132 | 284 | Welfare To Work | The CONTRACTOR shall migrate the "Display Workload" field and "Status Effective Date" field on the Employment Services Workload Inventory page. |
| 133 | 1288 | Welfare To Work | The CONTRACTOR shall update access to the Job Development Activity Search page to be controlled by each CONSORTIUM County. The security right of the page will need to be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 134 | 1289 | Welfare To Work | The CONTRACTOR shall update access to the Job Development Detail page to be controlled by each CONSORTIUM County. The security right of the page will be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 135 | 1295 | Welfare To Work | The CONTRACTOR shall update the NA 820 form to be editable for the 57 Counties and read only for Los Angeles County when triggered through the Payment Request Detail page. |
| 136 | 1311 | Welfare To Work | The CONTRACTOR shall update the Specialized Supportive Services Detail page as follows: 1) Relabel "PA 1913 Signed Date" to "DV Form Signed Date" 2) Create a new generic version of the PA 1913 to be applicable for the 57 Counties 3) Update the PA 1913 Los Angeles County form number to "DV Form" 4) Generate the Los Angeles version of the DV form for Los Angeles County and generate the new generic version of the "DV form" for the 57 Counties |
| 664 | 2079 | Welfare To Work | The CONTRACTOR shall add the ability to issue a supportive service payment when a customer is in a WTW/REP program status of good cause.  The CONTRACTOR shall add the ability to add an activity when a customer is in a WTW/REP program status of good cause.  The CONTRACTOR shall send the Progress Report when a customer is in a WTW/REP program status of good cause. |
| 665 | 2080 | Welfare To Work | The CONTRACTOR shall display a summary of attendance for a 12 month period for any activity within WTW for actual hours. |
| 666 | 2081 | Welfare To Work | The CONTRACTOR shall update the system to capture daily, weekly, and monthly hours for all WTW activities. |
| 667 | 2082 | Welfare To Work | The CONTRACTOR shall add functionality to create and approve a payment request by the same user. The 58 Counties have the option to opt in or out of the functionality at the time of migration. |
| 668 | 2083 | Welfare To Work | The CONTRACTOR shall automate the process for unticking prior time limit months on the 24 MTC with actual hours when Federal participation is met. |
| 669 | 2084 | Welfare To Work | The CONTRACTOR shall relabel "GAIN" to "WTW" throughout the CalSAWS Software. |
| 671 | 2086 | Welfare To Work | The CONTRACTOR shall create a view history on any Employment Service Pages that have effective dating confirmation for records that are overwritten/deleted to include but not limited to:  1) WTW/REP Status List page  2) Customer Activity List page  3) Cal-Learn Status List page  4) GROW (GA/GR) Status List page |
| 673 | 2088 | Welfare To Work | The CONTRACTOR shall add the ability for the CONSORTIUM counties to opt in or opt out of the ability to autogenerate the Progress Reports at the time of migration. |
| 674 | 2089 | Welfare To Work | The CONTRACTOR shall automatically update the time limit clocks appropriately when a WTW sanction is cured retroactively. |
| 855 | 2270 | Welfare To Work | The CONTRACTOR shall update the employment services functionality to allow users to log comments and other key fields for each WPR contact made with a customer. The fields would be no more than five fields of dates, radio buttons, or freeform text, to be specified exactly during design. This information must be available for reporting or to be printed onto a form. |
| 856 | 2271 | Welfare To Work | The CONTRACTOR shall add a report to aggregate statistics about monthly contacts made from users to customers to engage their WPR, summarizing the contact data and fields added for each WPR contact made with each WPR contact.  Reference to DDID # 2270 |
| 857 | 2272 | Welfare To Work | The CONTRACTOR shall update the employment services functionality to track the starting wage of customers who have gotten a job, and a flag to track whether that employer has 26 or more employees. This information is to be made available for ad-hoc reporting by the 58 Counties. This data field must belong to the participant record in employment services, not the customer record, as it has no bearing on participation rate, income, or other eligibility criteria, it is only for internal ad-hoc reporting on the part of counties. |
| 858 | 2273 | Welfare To Work | The CONTRACTOR shall update the supportive services functionality to generate a batch file of referrals to a Stage 2 child care provider in a single specified format on a nightly basis. |
| 859 | 2274 | Welfare To Work | The CONTRACTOR shall update the supportive services functionality to track all necessary fields on child care providers (e.g., rates, provider type) and actual usage for every month from each provider to compute the payment amount for each provider for each period.  The CONTRACTOR must build logic to calculate the total payment to each provider and make available for issuance. |
| 137 | 1068 | WINS | The CONTRACTOR shall retain the existing LRS WINS solution with the following updates to the WINS Income Amount Detail Page to:  1) The hours field will no longer be required  2) Allow for a 0 hour value to be entered in the Work Hours Field  3) Update the proration logic to use a 4.333 multiplier  4) Update the Proxy Average Amount rounding formula to round up if .5 and greater and round down if .49 or lower |

# FISCAL:

The following requirements shall apply to the Fiscal category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 4. FISCAL** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 138 | 1372 | Benefit Issuance | The CONTRACTOR shall update the Affidavit Detail page as follows: 1) Update the following values in the "Affidavit Type" dropdown field to not display for the 57 Counties  a) Payee (PA 1130)  b) 76A299X  c) Legal Owner  d) DCFS (Dept. of Children and Family Services) 1144  e) EBT 18  f) EBT 24  2) Update the values in the "Affidavit Type" dropdown field using a standard list of values for the 57 Counties. The standard list will be determined at design along with which Affidavit Types get printed or tracked only on the Affidavit Detail page. |
| 139 | 1375 | Benefit Issuance | The CONTRACTOR shall update the header on the EBT 16 form to dynamically populate the appropriate CONSORTIUM County. |
| 140 | 1373 | Benefit Issuance | The CONTRACTOR shall update the header on the EBT 17 form to dynamically populate the appropriate CONSORTIUM County. |
| 141 | 1377 | Benefit Issuance | The CONTRACTOR shall update the header on the EBT 2259 form to dynamically populate the appropriate CONSORTIUM County. |
| 142 | 319 | Benefit Issuance | The CONTRACTOR shall migrate the 58 Counties specific pay codes and fund codes and update the "Pay Code" field on the Payment Amount Used by EDBC page to only display pay codes that apply to the CONSORTIUM County. |
| 143 | 1371 | Benefit Issuance | The CONTRACTOR shall update the EBT Card Print List page to display all EBT Printers within a CONSORTIUM County by default.  The CONTRACTOR shall associate all EBT Printers within a CONSORTIUM County to all offices within that CONSORTIUM County for the 58 Counties. |
| 144 | 1361 | Benefit Issuance | The CONTRACTOR shall migrate all the 58 County EBT Printers to the CalSAWS Software. |
| 145 | 386 | Benefit Issuance | The CONTRACTOR shall update the short description for aid codes R4, R5, R6, R7, R8 and R9 as follows: 1) R4 WINS to R4-WINS Non-Two Parent 2) R5 WINS to R5-Two-Parent 3) R6 WINS to R6-CFAP 4) R7 WINS to R7-Non-Two Parent TCF 5) R8 WINS to R8-Two-Parent TCF 6) R9 WINS to R9-TCFAP |
| 146 | 1360 | Benefit Issuance | The CONTRACTOR shall migrate the existing C-IV Direct Deposit functionality on the Issuance Method Detail page for the 58 Counties. |
| 147 | 353 | Benefit Issuance | This requirement was removed due to implementation. |
| 148 | 348 | Benefit Issuance | The CONTRACTOR shall migrate the following for the 58 Counties: 1) The Local Warrant Print page 2) The County Warrant Print Stock Template from C-IV  3) The 18 County Warrant Print Stock Template files from CalWIN |
| 149 | 368 | Benefit Issuance | The CONTRACTOR shall migrate the values of "Permanent" and "Temporary" in the "Type" field when "Homeless" is selected from the "Category" field on the Needs List page and the Need Detail page. |
| 150 | 1457 | Benefit Issuance | The CONTRACTOR shall migrate the value of "DMV Fees/License" in the "Type" dropdown field when the Category of Transportation is selected on the Needs Detail page. |
| 151 | 1458 | Benefit Issuance | The CONTRACTOR shall migrate the value of "Vehicle Services" in the "Type" dropdown field when the Category of Transportation is selected on the Needs List and Needs Detail page. |
| 152 | 1461 | Benefit Issuance | The CONTRACTOR shall migrate the value of "Job Services" in the "Type" dropdown field when the Category of Ancillary-Work Related is selected on the Need List page and the Need Detail page. |
| 153 | 1462 | Benefit Issuance | The CONTRACTOR shall migrate the value of "Job Skills Training" in the "Type" dropdown field when the Category of Ancillary-Work Related is selected on the Need List page and the Need Detail page. |
| 154 | 1464 | Benefit Issuance | The CONTRACTOR shall migrate the value of "Limited disability-accommodations" in the "Type" dropdown field when the Category of LD Accommodations is selected on the Needs Detail page and the Needs List page. |
| 155 | 1466 | Benefit Issuance | The CONTRACTOR shall migrate the value of "On the Job Experience" in the "Type" dropdown field when the Category of Ancillary-Work Related is selected on the Need List page and the Need Detail page. |
| 156 | 1467 | Benefit Issuance | The CONTRACTOR shall migrate the value of "Placement Assistance" in the "Type" dropdown field when the Category of Ancillary-Work Related is selected on the Need List page and the Need Detail page. |
| 157 | 1469 | Benefit Issuance | The CONTRACTOR shall migrate the value of "Retention Services" in the "Type" dropdown field when the Category of Ancillary-Work Related is selected on the Need List page and the Need Detail page. |
| 158 | 347 | Benefit Issuance | The CONTRACTOR shall migrate the following for the 58 Counties: 1) Rush Warrant functionality 2) County Warrant Print Stock Template  3) The 18 County Warrant Print Stock Template files from CalWIN |
| 159 | 1292 | Benefit Issuance | The CONTRACTOR shall update the Service Arrangement Detail page section "Service Type Description" of "Mileage" to display the individual rates for mileage reimbursements that are issued mileage payments under different threshold amounts (two tier). The added column on the Service Arrangement Detail page will be labeled as "Mileage Rate" and not editable. |
| 160 | 1387 | Benefit Issuance | The CONTRACTOR shall migrate the "Voucher" field as a non-mandatory field on the Service Arrangement Detail page and default the value to "No". |
| 161 | 1389 | Benefit Issuance | The CONTRACTOR shall update the form that generates on the Valuable Request Detail page when the Issue button is selected to generate the FIN 115 for the 57 Counties. Los Angeles County will continue to generate the PA 19. |
| 162 | 1327 | Benefit Issuance | The CONTRACTOR shall migrate the existing C-IV County specific Valuable Categories and the CalWIN Valuable Categories into the "Valuable Category" dropdown field on the Valuable Search page. The Valuable Category field shall only display those Valuables that apply to each CONSORTIUM County. |
| 780 | 2195 | Benefit Issuance | The CONTRACTOR shall update the check data transfer interface to be able to send checks for immediate check printing to the 58 County fiscal offices or individual 58 County offices. |
| 781 | 2196 | Benefit Issuance | The CONTRACTOR shall update the warrant data transfer interface to be able to send checks for warrant printing to the 58 County fiscal offices or individual county offices. |
| 785 | 2200 | Benefit Issuance | The CONTRACTOR shall configure the fiscal interface to make the files available through SFTP in the Cash Issuance Send file format which is exported by the 18 CalWIN Counties at the time of CalACES Migration. |
| 786 | 2201 | Benefit Issuance | The CONTRACTOR shall configure the fiscal interface to receive flat files from bank to update core on EFT errors and cashed warrants through an SFTP folder. |
| 163 | 1735 | Collections | The CONTRACTOR shall update the "Recovery Account" Field to be a non-mandatory field on the EBT Repayment Detail page. |
| 164 | 1833 | Collections | The CONTRACTOR shall suppress the automated form FSLA-04-"Complete CalFresh Agreement and Repayment Coupons", which is triggered when a Repayment Type of "External Payment" and Status of "Active" is created on the Repayment Term Detail page for the 57 Counties. |
| 165 | 1653 | Collections | The CONTRACTOR shall migrate the value of "Credit/Debit Card" to the "Payment Type" dropdown field on the Receipt Detail page. |
| 166 | 1648 | Collections | The CONTRACTOR shall migrate the value of "Credit/Debit Card' in the "Payment Type" dropdown field on the Receipt Search page. |
| 167 | 1652 | Collections | The CONTRACTOR shall enable the batch job for the Recovery Account Activation which automatically generates the overpayment notice and activates the recovery account for the 58 Counties. The 58 Counties have the option to opt in or out of the functionality at the time of migration. |
| 168 | 1638 | Collections | The CONTRACTOR shall update the Recovery Account Detail page as follows: 1) Update the "Assigned To" field to be a non-mandatory field 2) Migrate the C-IV batch job that assigns Regular Recovery Accounts to a collections worker for the 58 Counties  3) Migrate the C-IV batch job that assigns External Recovery Accounts to a collections worker for the 58 Counties |
| 169 | 1730 | Collections | The CONTRACTOR shall update the following Recovery Account forms: 1) Migrate the NA 301 CIV-Generic Cash Overpayment Informing/Demand NOA and the NA 1263-Overissuance Budget Worksheet to generate together for CalWORKs overpayments 2) Update the NA 301 CIV-Generic Cash Overpayment Informing/Demand NOA and the NA 1263-Overissuance Budget Worksheet to be editable for the 58 Counties and non-editable for Los Angeles County 3) Migrate the DFA 377.7B-CalFresh Overissuance Notice For Inadvertent Household Errors (IHE) Only and the NA 1263-Overissuance Budget Worksheet to generate together for CalFresh overissuances 4) Update the DFA 377.7B- CalFresh Overissuance Notice For Inadvertent Household Errors (IHE) Only and NA 1263-Overissuance Budget Worksheet to be editable for the 57 Counties and remain non-editable for Los Angeles County |
| 170 | 1658 | Collections | The CONTRACTOR shall add the following values in the "Cause" dropdown field when Cal-Learn, REP or WTW is selected as a Program on the Recovery Account Detail page: 1) Admin Caused 2) Customer Caused 3) Fraud Referral |
| 171 | 1667 | Collections | The CONTRACTOR shall migrate the following values to the "Reason" dropdown field when Child Care is selected as a program type on the Recovery Account Detail page: 1) Administrative Error 2) Aid Paid Pending - State Hearing 3) Bounce Check Charge 4) Change in Living Arrangements/Household Composition 5) Change in Status (SSI) 6) Collection Fee 7) Court Fees 8) Court Ordered Restitution 9) Duplicate Payments Issued 10) Eligible Person/Child out of Home 11) Other 12) Overpayment Transferred In 13) Sheriffs Service Fee |
| 172 | 1668 | Collections | The CONTRACTOR shall migrate the following values in the "Reason" dropdown field when CAPI is selected as a Program Type on the Recovery Account Detail page: 1) Bounce Check Charge 2) Collection Fee 3) Court Fees 4) Eligible Person/Child Out of Home 5) Sheriffs Services Fee |
| 173 | 1669 | Collections | The CONTRACTOR shall migrate the following values in the "Reason" dropdown field on the Recovery Account Detail page when CalWORKs, GROW, RCA, or Immediate Needs is selected as a Program Type on the Recovery Account Detail page: 1) Bounce Check Charge 2) Collection Fee 3) Court Fees 4) Electronic Theft 5) Eligible Person/Child Out of Home 6) Failed to Report - Other Parent in Home 7) Financial Sanction Penalty Not Done Timely 8) IEVS - Duplicate Aid PARIS 9) IEVS - New Hire 10) IEVS - Unreported Income BEER 11) IEVS - Unreported Income earnings Clearance 12) IEVS - Unreported Income PVS 13) IEVS - Unreported Property Asset Match 14) Immediate Need 15) Increased/Changed In-Kind Income 16) Increased/Changed Other Income 17) Increased/Changed Stepparent Income 18) No Deprivation 19) Overpayment Transferred In 20) Sheriffs Service Fee 21) Unreported Child Support 22) Unreported Income - IEVS 23) Unreported Income - Other |
| 174 | 1670 | Collections | The CONTRACTOR shall migrate the following values in the "Reason" dropdown field when CalFresh is selected as a Program Type on the Recovery Account Detail page: 1) Bounce Check Charge 2) Change in Housing Cost - Unreported 3) Collection Fee 4) Court Fees 5) Eligible Person/Child Out of the Home 6) Financial Sanction Penalty Not Done Timely 7) IEVS - Duplicate Aid PARIS 8) IEVS - New Hire 9) IEVS - Unreported Income BEER 10) IEVS - Unreported Income Earnings Clearance 11) IEVS - Unreported Income PVS 12) IEVS - Unreported property Asset Match 13) Increased/Changed In-Kind Income 14) Increased/Changed Other Income 15) Increased/Changed Stepparent Income 16) Overpayment Transferred In 17) Recipient Did Not Meet Reporting Responsibilities 18) Sheriffs Service Fee 19) Unreported Child Support 20) Unreported Income - IEVS 21) Unreported Income - Other |
| 175 | 1671 | Collections | The CONTRACTOR shall migrate the following values to the "Reason" dropdown field when General Assistance/General Relief is selected as a program on the Recovery Account Detail page: 1) Aid Paid Pending - State Hearing 2) Bounce Check Charge 3) Collection Fee 4) Court Fees 5) Electronic Theft 6) General Assistance/General Relief 7) Sheriffs Service Fee 8) Unreported Income - Other |
| 176 | 1673 | Collections | The CONTRACTOR shall migrate the value of "Electronic Theft" in the "Reason" dropdown field when Homeless Assistance TEMP, IHSS, IV-D is selected as a program on the Recovery Account Detail page. |
| 177 | 1729 | Collections | The CONTRACTOR shall migrate the following values in the "Reason" dropdown field when Cal-Learn, REP, WTW is selected as a program on the Recovery Account Detail page: 1) Administrative Error 2) Aid Paid Pending - State Hearing 3) Bounce Check Charge 4) Change in Living Arrangements/Household Composition 5) Collection Fee 6) Court Fees 7) Court Ordered Restitution 8) Eligible Person/Child out of Home 9) Failure to Provide Essential Information 10) Financial Sanction Penalty Not Done Timely 11) Fleeing Felon 12) Increased/Changed Earned Income 13) Increased/Changed In-Kind Income 14) Increased/Changed Other Income 15) Increased/Changed Stepparent Income 16) Other 17) Out of County 18) Overpayment Transferred In 19) Sheriffs Service Fee 20) Timing Out/Time Limits 21) Unreported Child Support 22) Unreported Income - IEVS 23) Unreported Income - Other |
| 178 | 1635 | Collections | The CONTRACTOR shall hide the Treasurer and Tax Collector Account Search page through security for the 57 Counties. |
| 711 | 2126 | Collections | The CONTRACTOR shall add the ability to generate, view, print and edit the informing notice of action with budget, repayment agreement, and EBT Release Form (OI Only) for OP/OI using the generate form button on the Recovery Account Detail page.  Note: For CalWORKs - NOA with budget  For CalFresh - NOA with budget, repayment agreement, EBT Release Form  Note: Want ability to print locally or go out in batch |
| 714 | 2129 | Collections | The CONTRACTOR shall update the "Save" button on the "EBT Repayment Detail" page to "Processing" when the "Save" button is clicked until the transaction has been received back from EBT and reset the page to default values. |
| 715 | 2130 | Collections | The CONTRACTOR shall add the ability to auto populate the eligible responsible party adults to the Recovery Account Detail page in the responsible party section. The user shall designate the adults as a responsible party to be included in the recovery account or not.  The CONTRACTOR shall add the ability to select multiple responsible parties at one time to a recovery account at the time the recovery account is established on the Recovery Account Detail page in the responsible party section.  Note: Retain current LRS functionality for searching and adding persons not listed in the Responsible Party Section |
| 717 | 2132 | Collections | The CONTRACTOR shall develop a standardized receipt form for use by all 58 counties when the "Generate Form" button is clicked on the Receipt Detail page and Transaction Detail page. The form content and auto population will be determined during design. |
| 808 | 2223 | Collections | The CONTRACTOR shall update the collections system to be able to export the data used to generate statements of account in a standard plain text format so that the 58 Counties can import the data to their own system to generate county-specific statements of account. |
| 809 | 2224 | Collections | The CONTRACTOR shall configure the collections system to be able to handle legacy claim records imported from VACS or CUBS which do not have a corresponding case record or that have only a skeleton corresponding case record which is created as a stand-in when the claims are imported. |
| 179 | 360 | Supervisor Authorization-Fiscal | The CONTRACTOR shall update the Payment Request Search page as follows: 1) Relabel Pending Deputy Approval to Awaiting Approval (L2) in the "Status" field when the Search By field is "Status" 2) Relabel Pending Deputy Approval (L2) to Awaiting Approval (L3) in the "Status" field when the Search By field is "Status" |

# FOSTER CARE

The following requirements shall apply to the Foster Care category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 5. FOSTER CARE** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 698 | 2113 | Adoption Assistance Program (AAP) | This requirement has been removed due to consolidation. This requirement is covered under DDID #2141. |
| 707 | 2122 | Adoption Assistance Program (AAP) | The CONTRACTOR shall make the "Payee" field a hyperlink on the Case Summary Page for AAP and Kin-GAP. |
| 708 | 2123 | Adoption Assistance Program (AAP) | The CONTRACTOR shall add the following question in the Extended Benefits Section on the AAP Summary Detail Page:  1) Was the initial AAP Agreement signed on or after the youth's 16th birthday?  The field will be a Y/N mandatory field on the page and eligibility would need to be updated. |
| 706 | 2121 | Approved Relative Caregiver (ARC) | The CONTRACTOR shall migrate the C-IV logic from the Caregiver section on the Foster Care Resource Detail page to utilize the First Name, Last Name and SSN fields for use with ARC and Kin-GAP Cases.  The CONTRACTOR shall update the support questionnaire and batches accordingly. |
| 676 | 2091 | General Requirements | The CONTRACTOR shall add the following values in the "Requested Medi-Cal Type" field on the "Requested Medi-Cal Type Detail" page:  1) ICAMA (4A)  2) ICAMA (4T)  3) ICPC (46) |
| 677 | 2092 | General Requirements | The CONTRACTOR shall update all DCFS references to an applicable 58 County term to be determined in design throughout the CalSAWS Software. |
| 679 | 2094 | General Requirements | The CONTRACTOR shall remove the following values in the "Negative Action Reason" field on the Negative Action Reason Page for Foster Care:  1) ARC Program Not Available For County  2) County Opts Out of ARC |
| 680 | 2095 | General Requirements | The CONTRACTOR shall enable the Vendor Suspended skipped issuance logic and test the validation for the 58 Counties. |
| 681 | 2096 | General Requirements | The CONTRACTOR shall make the "State Program Number" field mandatory on the Foster Care License Detail Page when the placement type is the following:  1) Group Home  2) Community Treatment Facility  3) Foster Family Agency (Intensive Programs)  4) Foster Family Agency (Nontreatment)  5) Foster Family Agency (Treatment)  6) Foster Family Agency Certified Resource Family Home (FFACRFH) (Nontreatment)  7) Foster Family Agency Certified Resource Family Home (FFACRFH) (Treatment)  8) Foster Family Home  9) Foster Family Home - Shelter Care  10) Transitional Housing Placement Program (THPP)  11) Transitional Housing Placement +FC (THP+FC)  12) Short Term Residential Therapeutic Program |
| 682 | 2097 | General Requirements | The CONTRACTOR shall update the Protective Custody Authority Detail Page to add a Legal Authority Y/N drop down field, defaulted to N. If Yes is selected, the existing Legal Authority Code drop down field will display.  The CONTRACTOR shall update LRS interface to set the Y/N value to Yes, if the Legal Authority Code exists. Otherwise, the Y/N field would default to N.  The CONTRACTOR shall create a Data Change to populate Los Angeles records. |
| 683 | 2098 | General Requirements | The CONTRACTOR shall add a Court Findings Section to the Non-Minor Dependent Re-Entry Authority Detail page. The specific questions and 180 day timeliness requirements will be defined during migration design.  The CONTRACTOR shall add the Legal Authority Code field on the Non-Minor Dependent Re-Entry Authority Detail page. |
| 684 | 2099 | General Requirements | The CONTRACTOR shall update the "Foster Care Income and Property Detail" page to support the use of case persons and non-case persons. |
| 685 | 2100 | General Requirements | All Eligibility Determination Requirements were removed due to Foster Care Eligibility Determination (FCED) implementation. |
| 686 | 2101 | General Requirements | The CONTRACTOR shall convert C-IV Placement Rate Records for FFA Treatment and FFA Intensive Program Placement Types with a Rate Type of Dual Agency RC-California Early Start Intervention or Dual Agency RC-Lanterman developmental Disability to be Non-Standard Rate Records. |
| 687 | 2102 | General Requirements | The CONTRACTOR shall convert C-IV Placement Rate Records with a Standard Rate Level Of Service to be Non-Standard Rate Records for the following placement types:  1) Multidimensional  2) Out of State Group Homes  3) Out of State Institutions  4) Tribal Specific Home |
| 688 | 2103 | General Requirements | The CONTRACTOR shall turn on the Emergency Assistance NTE task and batch job for the 58 Counties. The 58 Counties will have the option to opt in or opt out of the batch job at the time of migration. |
| 689 | 2104 | General Requirements | The CONTRACTOR shall turn on the Special Care Increment task and batch job for the 58 Counties. The 58 Counties will have the option to opt in or opt out of the batch job at the time of migration. |
| 690 | 2105 | General Requirements | The CONTRACTOR shall turn on the Foster Care Rate Change task and batch job for the 58 Counties. The 58 Counties will have the option to opt in or opt out of the batch job at the time of migration. |
| 691 | 2106 | General Requirements | The CONTRACTOR shall turn on the Foster Care Graduation task and batch job for the 58 Counties. The 58 Counties will have the option to opt in or opt out of the batch job at the time of migration. |
| 692 | 2107 | General Requirements | The CONTRACTOR shall turn on the Voluntary Placement task and batch job for the 58 Counties. The 58 Counties will have the option to opt in or opt out of the batch job at the time of migration. |
| 693 | 2108 | General Requirements | The CONTRACTOR shall turn on the DCFS Foster Care Dual Agency Child Turns 3 task and batch job for the 58 Counties and remove the reference to DCFS. The 58 Counties will have the option to opt in or opt out of the batch job at the time of migration. |
| 695 | 2110 | General Requirements | The CONTRACTOR shall turn off the Episode End task and batch job for all 58 Counties. |
| 696 | 2111 | General Requirements | This requirement was removed due to consolidation. This DDID is covered under DDID #2141. |
| 700 | 2115 | General Requirements | The CONTRACTOR shall turn off the ETR batch job for the 57 Counties.  The CONTRACTOR shall update the corresponding claiming, fiscal, NOAs, and report functionality to account for the ETR EDBC Payment Updates.  The CONTRACTOR shall update the Need Detail page to prevent the user from creating a ETR Service Arrangement. |
| 701 | 2116 | General Requirements | The CONTRACTOR shall add a "Guardianship Establish Date" field on the Child Placement Detail Page that only displays when relationship to child and placement type combination matrix matches NRLG (non-related legal guardian) in the CalSAWS Software.  The CONTRACTOR shall update the matrix (NRLG) in CalSAWS to account for additional placement types for all 58 Counties.  The CONTRACTOR shall populate the guardianship establish date with the NRLG placement authority begin date from the Placement Authority Page for Conversion for all 58 Counties.  The CONTRACTOR shall populate the guardship establish date with the child placement begin date from the child placement date as a data change in the CalSAWS Software.  The CONTRACTOR shall update the LRS DCFS Interface to populate the child placement begin date in the new guardianship establish date only for Los Angeles County. |
| 702 | 2117 | General Requirements | The CONTRACTOR shall modify Manual EDBC process to generate and issue benefits for Foster Care, AAP, Kin-GAP, ARC. |
| 703 | 2118 | General Requirements | The CONTRACTOR shall convert all the Foster Care, Kin-GAP, AAP, ARC data. |
| 704 | 2119 | General Requirements | All Eligibility Determination Requirements were removed due to FCED implementation. |
| 705 | 2120 | General Requirements | All Eligibility Determination Requirements were removed due to FCED implementation. |
| 709 | 2124 | General Requirements | The CONTRACTOR shall disable the DCFS Eligibility batch jobs for the 57 Counties. |
| 718 | 2133 | General Requirements | The CONTRACTOR shall add the ability to deny, cancel or close a Foster Care, Kin-GAP, AAP or ARC application/program without having to enter a payee when a case is opened in error in the CalSAWS Software. |
| 719 | 2134 | General Requirements | All Eligibility Determination Requirements were removed due to FCED implementation. |
| 720 | 2135 | General Requirements | All Eligibility Determination Requirements were removed due to FCED implementation. |
| 721 | 2136 | General Requirements | The CONTRACTOR shall add the ability to view the deleted child placement records on the Child Placement Detail page. |
| 722 | 2137 | General Requirements | All Eligibility Determination Requirements were removed due to FCED implementation. |
| 723 | 2138 | General Requirements | All Eligibility Determination Requirements were removed due to FCED implementation. |
| 724 | 2139 | General Requirements | This requirement was removed due to consolidation. This DDID is covered under DDID #2105. |
| 725 | 2140 | General Requirements | The CONTRACTOR shall add the ability to pay a full grant to two payees/resources in the same time period concurrently with a single EDBC in the CalSAWS Software.  The CONTRACTOR shall add the ability to split a single grant payment amount in a month for the same aid code in the CalSAWS Software.  Note: Across all programs |
| 726 | 2141 | General Requirements | The CONTRACTOR shall enable the Foster Care Age 17 years and 10 months task and batch job, AAP Age 17 years and 10 months task and batch job and Kin-GAP Age 17 years and 10 months task and batch job. The 58 Counties will have the option to opt in or opt out of each task and batch job at the time of migration.  Note: The batch jobs need to be revisited to make sure they align to policy. |
| 727 | 2142 | General Requirements | All Eligibility Determination Requirements were removed due to FCED implementation. |
| 728 | 2143 | General Requirements | The CONTRACTOR shall create a batch job to discontinue the SCI payment when there is an end date on the Special Care Increment Detail page and generate a Notice of Action (NOA).  Note: Retain the current task functionality |
| 729 | 2144 | General Requirements | This requirement was removed due to contract negotiations. |
| 730 | 2145 | General Requirements | The CONTRACTOR shall update the system via any batch job to not automatically grant a 45 aid code for Foster Care when no other aid code is available. The 58 counties will have the option to opt in or out of the batch jobs at the time of migration. |
| 731 | 2146 | General Requirements | The CONTRACTOR shall add the functionality to hold payments for Kin-GAP and AAP at the case level. |
| 776 | 2191 | General Requirements | The CONTRACTOR shall update existing Eligibility and Fiscal functionality to account for payment consolidation for Foster Care, Kin-GAP, and AAP, in order to consolidate issuances and break down expenditures. This includes consolidation of the following payment types with the benefit grant, including:  1) Special Care Increment  2) Infant Supplement Payment  3) Educational Travel Reimbursement  4) School Clothing Allowance  5) Funeral Cost  6) Additional Payment |
| 678 | 2093 | Kin-GAP | The CONTRACTOR shall update the Need Detail page and the Needs List page as follows:  1) Migrate "State Supp Clothing Allowance" in the "Type" dropdown field when the "Category" Foster Care/Kin Gap Services is selected  2) Migrate "DMV Fees/License" in the "Type" dropdown field when the "Category" Transportation is selected |
| 694 | 2109 | Kin-GAP | This requirement was removed due to consolidation. This DDID is covered under DDID #2141. |
| 697 | 2112 | Kin-GAP | This requirement was removed due to consolidation. This DDID is covered under DDID #2141. |
| 699 | 2114 | Kin-GAP | The CONTRACTOR shall update the existing LRS skip issuance logic for when the "Is there a signed KG3 on file?" question on the Kin-GAP Non-Minor Dependent Detail Page is answered as "Not Received" to apply for the 57 Counties. |

# SPECIAL INVESTIGATIONS UNITS:

The following requirements shall apply to the Special Units Investigations category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 6. SPECIAL INVESTIGATIONS UNITS** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 180 | 1439 | Error Prone | Please refer to Table 32 for requirement language. |
| 181 | 1438 | Error Prone | The CONTRACTOR shall update the Error Prone and High Risk Search page to only display the Offices, Units and Programs that apply to each CONSORTIUM County. |
| 182 | 1026 | Error Prone | The CONTRACTOR shall update the Automatic Case Flags for the 58 Counties as follows:  1) Default the Specialized Supportive Services and Minor Consent Automatic Case Flags to "On". 2) Default the following Automatic Case Flags to "Off":  a) Open Fraud Investigation  b) Direct Rent  c) Enhance SSIMAP  d) Housing Subsidy |
| 183 | 544 | Fraud | This requirement has been removed due to implementation. |
| 184 | 580 | Fraud | The CONTRACTOR shall end date the following values in the "Investigation Results" field on the Investigation Result Detail page that do not match the "DPA 266" field: 1) Active Early Fraud Invest Needed 2) Active Field Investigation Needed 3) Administrative 4) Close Positive-To Suspense 5) Close to Suspense 6) DAT Positive - Additional Work Needed 7) DAT - Positive - Not Prosecutable 8) DAT - Positive - Prosecutable 9) EF Close to Hdqr - Inv. Hist. Fraud 10) Priority Change 11) Transferred to ADH Unit |
| 185 | 525 | Fraud | The CONTRACTOR shall update the values in the "Allegation" dropdown field on the Special Investigation Detail page to be more generic in order to support all 58 Counties: 1) Data Mining Referral 2) EI-Other LA CO Employee 3) EI-DPSS Employee 4) EB-Resides Out of LA County 5) NEI-RSHDI |
| 186 | 526 | Fraud | The CONTRACTOR shall update the DPA 266 report functionality to utilize the values under the "DPA 266 Type" dropdown field on the Special Investigation Detail page. |
| 187 | 527 | Fraud | This requirement has been removed due to implementation. |
| 188 | 528 | Fraud | This requirement was removed due to consolidation. This DDID is covered in DDID #527. |
| 189 | 529 | Fraud | This requirement was removed due to consolidation. This DDID is covered in DDID #527. |
| 190 | 530 | Fraud | The CONTRACTOR shall update the "Child Care Agency" field on the Special Investigation Detail page to display the child care agencies from the RDB page across all 58 Counties. |
| 191 | 532 | Fraud | The CONTRACTOR shall relabel the "CDL" field to "ID/Driver License" on the Special Investigation Detail page. |
| 192 | 577 | Fraud | The CONTRACTOR shall update the "Source Category" field on the Special Investigation Detail page to be a non-mandatory field. |
| 193 | 1544 | Fraud | The CONTRACTOR shall update the "Authorization Section" to be controlled through security on the Special Investigation Referral page. |
| 194 | 1545 | Fraud | This requirement was removed due to implementation. |
| 195 | 1546 | Fraud | This requirement was removed due to implementation. |
| 196 | 1547 | Fraud | The CONTRACTOR shall update the "Early Fraud Type" field on the Special Investigation Referral page to be a non-mandatory field. |
| 197 | 1549 | Fraud | The CONTRACTOR shall update the "Childcare Agency" field on the Special Investigation Referral page to display the childcare agencies from the RDB page across all 58 Counties. |
| 198 | 1551 | Fraud | The CONTRACTOR shall relabel the field "Driver License" to "ID/Driver License" on the Special Investigation Referral page. |
| 199 | 1553 | Fraud | The CONTRACTOR shall update the "Allegation Reason" field on the Special Investigation Referral page to be a non-mandatory field. |
| 200 | 1556 | Fraud | The CONTRACTOR shall update the logic on the Special Investigation Referral page to populate the current primary applicant's physical address in the address fields. |
| 663 | 2078 | Fraud | The CONTRACTOR shall make the "Hazardous Case Indicator" field a non-mandatory field on the Special Investigation Referral page.  Note: Keep the default as "Select" |
| 861 | 2276 | Fraud | The CONTRACTOR shall update the fraud tracking functionality to allow investigators to log their time out and time returned when making investigative visits, and an authorized users can see an up-to-date list of investigators currently out on visits and how long they have been gone. |
| 862 | 2277 | Fraud | The CONTRACTOR shall update the fraud investigation tracking functionality to pre-populate as much of a report for the District Attorney (DAs) office as possible with data from the investigated case. |
| 863 | 2278 | Fraud | This requirement has been removed due to existing functionality. |
| 201 | 1534 | IEVS | The CONTRACTOR shall enable the automatic journal entries when all Income Eligibility Verification System (IEVS) abstracts are loaded into the CalSAWS Software for the 58 Counties. |
| 202 | 1535 | IEVS | The CONTRACTOR shall enable the automatic journal entries when an Abstract is automatically dispositioned by the CalSAWS Software for the 58 Counties. |
| 203 | 1529 | IEVS | The CONTRACTOR shall configure the Integrated Fraud Detection System (IFDS) Income Match - Over $2500 discrepancy Task so that the threshold is county specific. The Task name shall be updated to dynamically populate the CONSORTIUM County specific threshold. |
| 204 | 1530 | IEVS | The CONTRACTOR shall enable the automatic Journal entry when the IEVS abstract for IFDS is over the CONSORTIUM County determined threshold. |
| 205 | 1531 | IEVS | The CONTRACTOR shall update the IFDS IEVS functionality as follows: 1) Turn off the scheduling of appointments for the 57 Counties when the IEVS IFDS is over the CONSORTIUM County determined threshold 2) Generate the PA 2418B form without the appointment information for the 57 Counties when the IEVS IFDS is over the CONSORTIUM County determined threshold 3) Add a due date of 10 days from the date the PA 2418B is sent 4) Update the discontinuance batch job when an individual does not attend their scheduled interview to exclude the 57 Counties 5) Create a Task on the 11th day (day after due date) for the verification of income for the 57 Counties. The Counties will have the ability to select who should receive the Task. |
| 206 | 1532 | IEVS | The CONTRACTOR shall configure the IFDS Income Match - Under $2500 discrepancy Task so that the threshold is CONSORTIUM County specific. The Task name shall be updated to dynamically populate the CONSORTIUM County specific threshold. |
| 207 | 1533 | IEVS | The CONTRACTOR shall enable the automatic Journal entry when the IFDS IEVS abstract is under the CONSORTIUM County determined threshold. |
| 208 | 1539 | IEVS | The CONTRACTOR shall relabel the "Disposition Date" to "Review Date" on the IEVS Integrated Fraud Detection System Abstract page and populate the appropriate review date. |
| 209 | 554 | IEVS | The CONTRACTOR shall add the "Report Month" field to the search results on the IEVS Abstracts Search page. The field shall be populated with existing C-IV functionality during migration. |
| 210 | 557 | IEVS | The CONTRACTOR shall migrate the value of "All-Except ECM" in the "IEVS Abstract Type" field on the IEVS Abstract Search page.  ECM stands for Earnings Clearance Medi-Cal |
| 211 | 582 | IEVS | The CONTRACTOR shall update the IEVS Abstracts Search page as follows: 1) Migrate the value of "In Review" in the “Workload Status" dropdown 2) Update the existing DPA 482 report to account for the "In Review" status in Part B of the report 3) Update the automated batch job that sets the "Backlog" status when the user does not complete the IEVS disposition within 45 days to not include "In Review" statuses |
| 212 | 1393 | IEVS | The CONTRACTOR shall migrate the value of "In Review" to the "Workload Status" field on the IEVS Assignment page. |
| 213 | 1395 | IEVS | The CONTRACTOR shall add the ability to assign out individual review types to Cases, Single Position, Random or No Assignment. This functionality shall be similar to the existing logic on the C-IV IEVS Batch Assignment Configuration Page. |
| 214 | 1492 | IEVS | The CONTRACTOR shall update the IEVS New Hire Abstract page as follows: 1) Update the auto generated form PA 2418A-New Hire Registry Notification of Employment-CW, GR, CAPI without the appointment information for the 57 Counties  2) Retain the Generate PA 2419 button and make the PA 2419 Verification of Employment a generic form to be used by all 58 counties  Note: In Design the counties will decide on the button name and form name |
| 215 | 1494 | IEVS | The CONTRACTOR shall relabel the "Disposition Date" to "Review Date" on the IEVS New Hire Abstract page and populate the appropriate review date. |
| 216 | 1503 | IEVS | The CONTRACTOR shall relabel the "Disposition Date" to "Review Date" on the IEVS Prisoner Match Abstract page and populate the appropriate review date. |
| 217 | 1346 | IEVS | The CONTRACTOR shall update the IEVS Review Disposition page as follows: 1) Migrate the dropdown value of "In Review" to the "Disposition Status" field 2) Update the "Disposition Closure Code" field to be non-mandatory 3) Update the "Impact to AU" field to be non-mandatory  4) Update the "Discrepancy" field to be non-mandatory |
| 218 | 1347 | IEVS | The CONTRACTOR shall relabel "Disposition Date" to "Review Date" on the IEVS Review Disposition page and populate the "Review Date" field with the Review Date database field from C-IV functionality. |
| 219 | 1543 | IEVS | The CONTRACTOR shall update the Type dropdown in the Quality Review Type Section on the Position Detail page as follows: 1) Relabel IEVS - Fleeing Felon to IEVS - FF 2) Relabel IEVS - New Hire to IEVS - NHR 3) Relabel IEVS - California Youth Match to IEVS - CYA 4) Relabel IEVS - ECS to IEVS - IFDS 5) Relabel IEVS - Jail Match to IEVS - NPM 6) Add IEVS-PVS  7) Add IEVS-IFDS Medical Only |
| 658 | 2073 | IEVS | The CONTRACTOR shall add functionality to allow a user to request IEVS and SAVE at anytime.  The CONTRACTOR shall add functionality to trigger the Applicant IEVS at RE for CalWORKs and CalFresh.  The CONTRACTOR shall add functionality to trigger the Applicant IEVS when any demographics are updated for an individual in the CalSAWS Software. |
| 220 | 1414 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the Case Review List page as follows: 1) Relabel MIE QA to District QCM - First Level 2) Relabel MIE QA to District QCM - Second Level 3) Relabel MIE QA to MIE Manager 4) Relabel MIE QA to Program Assistant 5) Relabel MIE QA to QA Supervisor 6) Relabel State QC Error Review Panel Manager to Error Review Panel 7) Relabel State QC Non-Cooperation to Non-Cooperation 8) Relabel State QC Supervisor to QC Supervisor 9) Relabel State QC QCM ERP Response to Quality Control Monitor  The CONTRACTOR shall remove the validations that occur when Case Reviews are selected out of order on the Case Review List page for the 57 Counties. |
| 221 | 1407 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the following fields to only display the Offices, Units and Positions that apply to each CONSORTIUM County on the Create QA/QC Batch page: 1) Office 2) Unit 3) Position 4) Batch Name |
| 222 | 1425 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the following values in the "Audit Type" dropdown field on the Create QA/QC Batch page: 1) Relabel Approved to Approved/Continuing 2) Relabel General Relief to General Assistance/General Relief |
| 223 | 1428 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the Create QA/QC Batch page as follows: 1) Remove the "NACF" value from the "Program" field  2) Remove the "PACF" value from the "Program" field 3) Relabel the value "Expedited Services" to "Expedited Service" on the program dropdown field 4) Relabel the value "IHSS" to "IHSS/CMIPS II" on the program dropdown field |
| 224 | 1517 | Quality Assurance/Quality Control (QA/QC) | This requirement was removed due to duplication. This requirement is a duplicate of DDID #1566. |
| 225 | 1566 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the Finding List page as follows: 1) Relabel the "General Relief Case Review" page to "General Assistance/General Relief Case Review" 2) Relabel "General Relief Case Review" to "General Assistance/General Relief Case Review" in the "Findings Type" dropdown |
| 226 | 1519 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall relabel the following values in the "Audit Type" dropdown field on the Quality Assurance Random Sample Search page: 1) Approved to Approved/Continuing 2) General Relief to General Assistance/General Relief |
| 227 | 1573 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the Quality Assurance Random Sample Search page as follows: 1) Relabel "QA Sample Search" in the Task navigation to "QA/QC Sample Search" 2) Relabel "Quality Assurance Random Sample Search" page to "QA/QC Random Sample Search" |
| 228 | 1406 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the QA/QC Batch page to only display the batch names that apply to each CONSORTIUM County. |
| 229 | 1408 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the following dropdown values in the "Audit Type" field on the Quality Review Detail page: 1) Relabel Approved to Approved/Continuing 2) Relabel General Relief to General Assistance/General Relief |
| 230 | 1398 | Quality Assurance/Quality Control (QA/QC) | The CONTRACTOR shall update the following values in the "Audit Type" dropdown field on the Quality Review Search page: 1) Relabel Approved to Approved/Continuing 2) Relabel General Relief to General Assistance/General Relief |

# MANAGE PERSONNEL:

The following requirements shall apply to the Manage Personnel category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 7. MANAGE PERSONNEL** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 231 | 1584 | Application Security | The CONTRACTOR shall migrate the C-IV Counties Collaborator access to the https://www.resourcedatabank.com website. The Collaborator access shall be available for all 58 Counties. |
| 232 | 1032 | Application Security | The CONTRACTOR shall migrate the C-IV Project and C-IV County maintained security roles to the Select Security Role page. |
| 233 | 1605 | Application Security | The CONTRACTOR shall migrate the C-IV multi-county log in functionality. |
| 234 | 403 | Application Security | The CONTRACTOR shall migrate the "Last Login Date" field on the Security Assignment page. |
| 235 | 404 | Application Security | The CONTRACTOR shall migrate the "Reset Password" button on the Security Assignment page when the Staff Type is set to Internal on the Staff Detail page for any of the counties that choose not to utilize the Active Directory option. Resetting a password, shall generate and send a Reset Password email to the staff for which the password is being reset for. |
| 236 | 1608 | Application Security | The CONTRACTOR shall remove the Training Complete field from the Security Assignment page. This includes updating the logic to not evaluate the Training Complete flag. |
| 237 | 1607 | Application Security | The CONTRACTOR shall update the Security Roles as follows: 1) Migrate the C-IV Project maintained Security Roles and each CONSORTIUM County maintained security roles 2) Migrate the C90 and C92 Login capability. The C90 and C92 account creation will continue to be created by the CONSORTIUM. The C92 County Access will continue to be controlled by the respective county administrators 3) Generate a list of the new security rights and groups for the 58 County Security Administrators to assign out to the appropriate staff |
| 238 | 1606 | Application Security | The CONTRACTOR shall migrate the existing C-IV County specific Classification Titles in the "Classification Title" dropdown field on the Staff Detail page and update the "Classification Title" dropdown field to only display those Classification Titles that apply to each CONSORTIUM County. |
| 239 | 1036 | Application Security | The Contactor shall update the "Active Directory ID" field and the "Employee Number" field on the Staff Detail page to be non-mandatory fields. |
| 638 | 2053 | Application Security | The CONTRACTOR shall add a security right controlled by all 58 Counties which grants the ability to "unlock" a case within their own county. (For Case Lock errors) |
| 662 | 2077 | Application Security | The CONTRACTOR shall add the ability to search by page and right with the associated security group on the Select Security Group page. |
| 675 | 2090 | Application Security | The CONTRACTOR shall create and maintain a System defined security role of “super user” that includes all system windows/pages in both view and edit capabilities for the counties to administer. |
| 868 | 2283 | Application Security | This requirement was removed pending further discussions. |
| 240 | 1024 | Case Assignment & Transfer | The CONTRACTOR shall migrate the Device Assignment Detail page. |
| 241 | 1025 | Case Assignment & Transfer | The CONTRACTOR shall migrate the Device Flow Mgmt task navigation and the child pages of Flow Management List page and Flow Management Detail page. |
| 242 | 1602 | Case Assignment & Transfer | The CONTRACTOR shall relabel the "IHSS" checkbox to "IHSS/CMIPS II" in the Program Section of the Flag Detail page. |
| 243 | 1003 | Case Assignment & Transfer | The CONTRACTOR shall migrate the 58 County specific Districts on the Office Detail page and only display those Districts that apply to each CONSORTIUM County. |
| 244 | 1004 | Case Assignment & Transfer | The CONTRACTOR shall remove the "Auto Assign Indicator" field on the Office Detail page. |
| 245 | 1005 | Case Assignment & Transfer | The CONTRACTOR shall update the Public Hours of Operation Start Time and End Time fields to display for each day of the week on the Office Detail page. |
| 246 | 1006 | Case Assignment & Transfer | This requirement was removed as ARC is not a program. |
| 247 | 1609 | Case Assignment & Transfer | The CONTRACTOR shall migrate the 58 County specific Regions in the Region dropdown on the Office Detail page and update the Region dropdown field to only display those Regions that apply to each CONSORTIUM County. |
| 248 | 1001 | Case Assignment & Transfer | The CONTRACTOR shall migrate the 58 County specific Offices on the Office Search page and the Office Detail page, and only display those offices that apply to each CONSORTIUM County. |
| 249 | 1011 | Case Assignment & Transfer | The CONTRACTOR shall update the following dropdown values in the "Worker Level" field on the Position Detail page: 1) Relabel "Supervisor" to "1st Level Reception Log/Authorization" 2) Relabel "Deputy" to "2nd Level Reception Log/Authorization" 3) Relabel "Director" to "3rd Level Reception Log" 4) Relabel "Unit Clerk" to "1st Level Reception Log" 5) Relabel "YBN Appointment Worker" to "Self-Service Portal Appointment Worker" |
| 250 | 996 | Case Assignment & Transfer | The CONTRACTOR shall migrate the 58 County specific Offices and only display those offices that apply to each CONSORTIUM County on the Select Office page. |
| 251 | 995 | Case Assignment & Transfer | The CONTRACTOR shall migrate the 58 County specific Offices and Units and only display those that apply to each CONSORTIUM County on the Select Worker page. |
| 252 | 1022 | Case Assignment & Transfer | The CONTRACTOR shall update the "Office" button on the Staff Assignment List page to be a non-mandatory field. |
| 253 | 1023 | Case Assignment & Transfer | The CONTRACTOR shall update the Staff Assignment List page as follows: 1) Update the "Unit ID" dropdown field to be a text field when an Office is not selected 2) Update the "Unit ID" dropdown field to display only those units that are associated to the office selected |
| 254 | 398 | Case Assignment & Transfer | The CONTRACTOR shall update the "Staff Type" field on the Staff Detail page to be a non-mandatory field. |
| 255 | 400 | Case Assignment & Transfer | The CONTRACTOR shall conduct a conversion analysis and work with the CONSORTIUM to populate the new columns on the "Spoken Language Information" section of the Staff Detail page as these fields are used by the Staff Assignment Batch Job. |
| 256 | 393 | Case Assignment & Transfer | The CONTRACTOR shall migrate the 58 County specific classification titles in the" Classification Title" dropdown field on the Staff Search page and update the" Classification Title" dropdown field to only display those classification titles that apply to each CONSORTIUM County. |
| 257 | 998 | Case Assignment & Transfer | The CONTRACTOR shall migrate the 58 County specific Unit Types and only display those Unit Types on the Unit Search page that apply to each CONSORTIUM County. |
| 258 | 999 | Case Assignment & Transfer | The CONTRACTOR shall migrate the 58 County specific Departments and Offices on the Unit Search page and only display those Departments and Offices that apply to each CONSORTIUM County. |
| 259 | 388 | Case Assignment & Transfer | The CONTRACTOR shall update the Workload Reassignment Detail page as follows: 1) Relabel the "Special Indicator" dropdown field to "Case Flags" |
| 260 | 390 | Case Assignment & Transfer | This requirement was removed as ARC is not a program. |
| 261 | 1627 | Case Assignment & Transfer | The CONTRACTOR shall update the "Send Worker Alert" field on the Workload Reassignment Detail page to not display for all 58 Counties. |
| 659 | 2074 | Case Assignment & Transfer | The CONTRACTOR shall update the "Type" field to standardize the dropdown list on the Confidential Detail page for the 58 Counties. The list shall be determined at design. |
| 660 | 2075 | Case Assignment & Transfer | The CONTRACTOR shall add the ability to turn off the print new worker letter on the Pending Assignment List page. The default would be to send the new worker letter. |

# UTILITIES:

The following requirements shall apply to the Utilities category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 8. UTILITIES** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 262 | 1853 | Journal | The CONTRACTOR shall update the CalSAWS Software to not trigger the automated journal "CHDP Referral has been made" for the 57 Counties as the CHDP Interface is Los Angeles County specific. The 57 Migration Counties will have the option to opt in or opt out of this functionality at the time of migration. |
| 263 | 1855 | Journal | The CONTRACTOR shall disable the automatic appointments and automated journals when an Out of County transaction or an Out of State transaction is received for the 57 Counties. |
| 264 | 1819 | Journal | The CONTRACTOR shall update the short description for the following Automated Journals: 1) FS Household is MCE Conferred to CF Household is MCE Conferred 2) FS Household is not MCE Eligible due to excess Gross Income limit to CF Household is not MCE Eligible due to excess Gross Income limit 3) FS Household is not MCE Eligible due to excess Net Income/resource Limit to CF Household is not MCE Eligible due to excess Net Income/resource Limit 4) FS Household is not MCE Eligible due to sanctioned individual to CF Household is not MCE Eligible due to sanctioned individual  The CONTRACTOR shall enable the following Automated Journals for the 58 Counties: 1) E-ICT Disposition Record Received 2) E-ICT Request Record Received 3) CC Certificate Discontinuance 4) Deregister Active CFET 5) Deregister Pending CFET 6) Deregister Pending WTW 7) Sanction Status change 8) Batch EDBC ran for {Benefit Month} 9) E-ICT Cancellation Record Received 10) FS Household is MCE Conferred 11) FS Household is not MCE Eligible due to excess Gross Income limit 12) FS Household is not MCE Eligible due to excess Net Income/resource Limit 13) FS Household is not MCE Eligible due to sanctioned individual 14) Resource Status Closed 15) {formNumber} - {formName} 16) {formNumber} - {formName} 17) Persons Pended on Active Medi-Cal 18) Persons Pended on Active Medi-Cal 19) Change Reporting Submitted from C4Yourself 20) <Person Name> E-Notification Changed 21) <Person Name> E-Notification Changed 22) Resource Status Closed 23) Update by Resource 24) Update by Resource 25) Update by Resource 26) New Job Order by Resource 27) {formNumber} - {formName} 28) {pageName} Removed 29) Customer Activity 30) Application Date/BDA Change 31) Assignment{workerOrBatchInitiated} 32) {Date}: ORG\_NAME changed from "{oldName}" to "{newName}" 33) Persons Pended on Active Medi-Cal 34) Change of RDB Maintainer 35) Regular Medi-Cal Packet 36) LTC RE Packet 37) ABD RE Packet 38) Regular Medi-Cal Packet 39) Regular Medi-Cal RE Forms 40) LTC RE Packet 41) LTC/ABD RE Forms 42) {persName}'s Vital Statistics Removed 43) ABAWD Waiver NOA 44) Confidential Case established 45) Confidential Case removed 46) Child Care Service(s Updated 47) Child Care Service Updated 48) {formNumber} - {formName} 49) Appointment Cancelled 50) Change Reporting Submitted from C4Yourself 51) ICT Unlinked 52) CCRR CIV - Child Care Reimbursement Request 53) CF RE Packet 54) CW RE Packet 55) CW/CF RE Packet 56) Targeted Low-Income Referral Unlinked 57) MAGI Referral Unlinked 58) Program ID# {pgmId} Status Update to {status} 59) Close Service Activity 60) End Date Assignment 61) Work reg. for {pgmCode} changed to {status} for {persName} |
| 265 | 1854 | Journal | The CONTRACTOR shall migrate the following C-IV Online and Batch Automated Journals for the 58 Counties: 1) Call Log Detail 2) Worker Re-assignment 3) Initial Worker assignment 4) Contact Detail 5) E-message sent by worker 6) Worker Re-assignment 7) Welfare-to-Work time-limits notification form 8) Collaborator Status Closed 9) QR 7 - Quarterly Eligibility Status Report 10) QR (SP) - Quarterly Eligibility Status Report 11) FIN 107 CIV - Auditing - Collections Statement 12) FIN 107 CIV (SP) - Auditing - Collections Statement 13) VER 102 CIV - School Attendance Verification 14) TEMP 2225 - Food Stamp Simplification Informing Notice 15) TEMP 2225 (SP) - Food Stamp Simplification Informing Notice 16) ADM 100 CIV - C-IV Welcome Letter 17) ADM 101 CIV - New Worker Letter 18) ADM 101 CIV (SP) - New Worker Letter 19) CF 306/CW 306 - Demand Letter for Overissuance 20) Assignment Batch Initiated 21) Assignment Worker Initiated 22) CL program activated 23) IVR Packet - IVR Packet 24) Mixed MC RE Packet 25) MAGI RE Packet 26) {personName} Text Notification Changed 27) Non-MAGI Packet 28) NOA - {actionDecode} |
| 266 | 1963 | Journal | The CONTRACTOR shall enable the E-ICT Request Received Automated Journal which is inserted by the E-ICT interface for the 58 Counties. |
| 636 | 2051 | Journal | The CONTRACTOR shall add additional values in the "Type" field on the Journal Search page in the CalSAWS Software. The additional values in the “Type” field will be confirmed in future design sessions with all 58 Counties.  Assumption: Any removal of values in the "Type" field will need to retain the history |
| 267 | 56 | Resources | The CONTRACTOR shall configure the "Resources" link to display information for all 58 Counties. |

# BATCH INTERFACE:

The following requirements shall apply to the Batch Interface category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 9. BATCH INTERFACE** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 268 | 221 |  | The CONTRACTOR shall update access to the Institutional Information page via security controlled by each CONSORTIUM County. The security right of the page will be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 269 | 223 |  | The CONTRACTOR shall update access to the Jail Information page via security controlled by each CONSORTIUM County. The security right of the page will be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 270 | 222 |  | The CONTRACTOR shall update access to the Juvenile Information page via security controlled by each CONSORTIUM County. The security right of the page will be evaluated so that it is not included in the security groups which will be used by the 58 Counties. |
| 271 | 1789 |  | The CONTRACTOR shall update the CalSAWS Batch Scheduler to account for all the new CalSAWS Batch Jobs that are applicable to all 58 Counties. |
| 272 | 1476 |  | The CONTRACTOR shall consolidate the Central Print processes, Form and NOA bundling batch Jobs into one process for use by all 58 Counties in the CalSAWS Software.  The CONTRACTOR shall support the ability for the 58 Counties to submit county requests for special mailings, and these would be funded directly by the requesting county. |
| 273 | 1787 |  | The CONTRACTOR shall migrate the C-IV County Specific Batch Jobs across the impacted Batch modules into the CalSAWS Software including but not limited to: 1) org.civ.bsd.issuance.batch.MonthlyIssuanceBatch 2) org.civ.bsd.issuance.batch.NightlyIssuanceBatch 3) org.civ.bsd.issuance.batch.FosterCareMonthlyIssuanceBatch 4) org.civ.bsd.batch.clothingallowance.ClothingAllowanceBatch 5) org.civ.bsd.collections.batch.TerminateRecoveryAccount 6) org.civ.bsd.collections.batch.SetRecoveryAccountExpiration 7) org.civ.bsd.collections.batch.CloseRecoveryAccount 8) org.civ.bsd.batch.workloadassignment.RemoveAssignedWorkload 9) org.civ.bsd.batch.workloadassignment.WorkloadAssignment 10) org.civ.interfaces.financials.fundcodes.migration.FundCodeDetermination 11) org.civ.bsd.collections.batch.CollectionsReDistributionBatch 12) org.civ.bsd.issuance.batch.LocalWarrantPrintIssuanceUpdate 13) org.civ.interfaces.financials.warrantprint.migration.staledated.StaleDatedWarrant 14) org.civ.bsd.issuance.batch.LocalWarrantPrintIssuanceApproval 15) org.civ.bsd.timelimitaid.batch.TimeLimitAidPreBalancingBatch 16) org.civ.bsd.batch.educationtravel.EducationTravelBatch 17) org.civ.interfaces.financials.directdeposit.BaseAccountUpdate 18) org.civ.bsd.claiming.preclaiming.issuance.issuance.IssuancePreClaimingBatchModule 19) org.civ.bsd.claiming.preclaiming.issuance.expungement.IssuanceExpungementPreClaimingBatchModule 20) org.civ.bsd.claiming.preclaiming.issuance.issuancerecordchange.IssuanceRecordChangePreClaimingBatchModule 21) org.civ.bsd.claiming.preclaiming.issuance.issuanceadjustment.IssuanceAdjustmentPreClaimingBatchModule 22) org.civ.bsd.claiming.issuance.paymentrequestissuance.issuance.FCPaymentRequestIssuanceClaimingBatch 23) org.civ.bsd.claiming.issuance.benefitissuance.issuancepaycodeadjustment.FCBenefitIssuancePayCodeAdjustmentClaimingBatchModule 24) org.civ.bsd.claiming.issuance.benefitissuance.issuanceadjustment.FCBenefitIssuanceAdjustmentClaimingBatchModule 25) org.civ.bsd.claiming.issuance.benefitissuance.issuance.FCBenefitIssuanceClaimingBatchModule 26) org.civ.bsd.claiming.issuance.paymentrequestissuance.issuancepaycodeadjustment.FCPaymentRequestIssuancePayCodeAdjClaimingBatch 27) org.civ.bsd.claiming.issuance.paymentrequestissuance.issuanceadjustment.FCPaymentRequestIssuanceAdjClaimingBatch 28) org.civ.bsd.claiming.issuance.paymentrequestissuance.issuance.PaymentRequestIssuanceClaimingBatch 29) org.civ.bsd.claiming.issuance.paymentrequestissuance.issuancepaycodeadjustment.PaymentRequestIssuancePayCodeAdjClaimingBatch 30) org.civ.bsd.claiming.issuance.paymentrequestissuance.issuanceadjustment.PaymentRequestIssuanceAdjClaimingBatch 31) org.civ.bsd.claiming.issuance.benefitissuance.issuance.NonFCBenefitIssuanceClaimingBatchModule 32) org.civ.bsd.claiming.issuance.benefitissuance.issuancepaycodeadjustment.NonFCBenefitIssuancePayCodeAdjustmentClaimingBatchModule 33) org.civ.bsd.claiming.issuance.benefitissuance.issuanceadjustment.NonFCBenefitIssuanceAdjustmentClaimingBatchModule 34) org.civ.bsd.claiming.issuance.expungement.IssuanceExpungementClaimingBatchModule 35) org.civ.bsd.collections.batch.MinorsCollectionsBatch 36) org.civ.bsd.collections.batch.DelinquencyRecoveryAccountBatch 37) org.civ.bsd.issuance.batch.MonthlyIssuanceSweepBatch 38) org.civ.bsd.issuance.batch.IssuanceBalancerBatch 39) org.civ.bsd.issuance.batch.NightlyEDBCSweepBatch 40) org.civ.bsd.issuance.batch.NightlyNonFCEDBCSweepBatch 41) org.civ.bsd.issuance.batch.NightlyFCEDBCSweepBatch 42) org.civ.bsd.issuance.batch.NightlyPmtReqSweepBatch 43) org.civ.bsd.issuance.batch.NightlyRecoveryAccountSweepBatch 44) org.civ.bsd.issuance.batch.NightlyExpungementSweepBatch 45) org.civ.bsd.issuance.batch.FutureMonthSupplementalSweepBatch 46) org.civ.bsd.issuance.batch.IssuanceCleanUpBatch 47) org.civ.bsd.batch.recoveryaccount.UncollectibleRecoveryAccount 48) org.civ.bsd.issuance.batch.NightlyWINSSweepBatch 49) org.civ.bsd.issuance.batch.NightlySUASSweepBatch 50) org.civ.bsd.issuance.batch.MonthlyWINSSweepBatch 51) org.civ.batch.datacleanup.OverpaymentCleanUp 52) org.civ.batch.datacleanup.RecoveryAccountCleanUp 53) org.civ.utilities.batch.claimbatch.recoveryaccount.RecoveryAccountBatch 54) org.civ.utilities.batch.claimbatch.recoveryaccount.CrossProgramAdjustmentBatch 55) org.civ.utilities.batch.claimbatch.recoveryaccount.RecoveryAccountTaxLevyBatch 56) org.civ.interfaces.financials.warrantprint.riverside.oasis.RiversideFundCodePopulate 57) org.civ.interfaces.financials.warrantprint.migration.warrantprint.MigrationWarrantPrintReader 58) org.civ.interfaces.financials.warrantprint.migration.warrantprint.MigrationWarrantPrintValidator 59) org.civ.interfaces.financials.positivepay.PositivePayReader 60) org.civ.interfaces.financials.positivepay.PositivePayStale 61) org.civ.interfaces.financials.positivepay.PositivePayValidator 62) org.civ.interfaces.financials.directdeposit.migration.MigrationDirectDepositReader 63) org.civ.interfaces.financials.directdeposit.FileValidator 64) org.civ.interfaces.financials.ebt.AccountAgingFileValidator 65) org.civ.interfaces.financials.ebt.AccountAgingReader 66) org.civ.interfaces.financials.ebt.GrantExpungeFileValidator 67) org.civ.interfaces.financials.ebt.GrantExpungementReader 68) org.civ.interfaces.financials.ebt.CaseClientFileValidator 69) org.civ.interfaces.financials.ebt.EbtCaseClientUpdate 70) org.civ.interfaces.financials.ebt.EbtCaseClientReader 71) org.civ.interfaces.financials.ebt.BenefitFileValidator 72) org.civ.interfaces.financials.ebt.EbtBenefitUpdate 73) org.civ.interfaces.financials.ebt.EbtBenefitReader 74) org.civ.interfaces.financials.ebt.EbtBenefitReader 75) org.civ.interfaces.financials.ebt.BenefitFileValidator 76) org.civ.interfaces.financials.ebt.EbtBenefitUpdate 77) org.civ.interfaces.financials.ebt.UnlinkedBenefitFileValidator 78) org.civ.interfaces.financials.ebt.UnlinkedBenefitsReader 79) org.civ.interfaces.financials.ebt.AccountActivityReader 80) org.civ.architecture.ftp.FtpHandlerService 81) org.civ.interfaces.financials.warrantprint.migration.paidwarrant.PaidWarrantReader 82) org.civ.interfaces.financials.warrantprint.migration.paidwarrant.PaidWarrantValidator 83) org.civ.interfaces.collections.taxintercept.TITOPInterceptErrorReader 84) org.civ.interfaces.collections.taxintercept.TITOPInterceptReader 85) org.civ.interfaces.collections.taxintercept.TITOPReversalReader 86) org.civ.interfaces.collections.taxintercept.TIFTBTOPErrorReader 87) org.civ.interfaces.collections.taxintercept.TIFTBTOPReader 88) org.civ.interfaces.collections.taxintercept.TIFTBInterceptReader 89) org.civ.interfaces.collections.taxintercept.TIFTBInterceptErrorReader 90) org.civ.interfaces.financials.warrantprint.migration.warrantprint.MigrationWarrantPrintWriter 91) org.civ.interfaces.financials.warrantprint.sanbernardino.sbwarrantprint.SBWarrantPrintWriter 92) org.civ.interfaces.financials.warrantprint.sanbernardino.sbwarrantprint.SBWarrantPrintEbtWriter 93) org.civ.batch.UpdateBatchDate 94) org.civ.interfaces.financials.positivepay.YubaPositivePayWriter 95) org.civ.interfaces.financials.ifd.IFDWriter 96) org.civ.interfaces.financials.ievs.FoodStampsCPSPrimaryWriter 97) org.civ.interfaces.financials.ievs.FoodStampsCPSSecondaryWriter 98) org.civ.interfaces.financials.ievs.FoodStampsDenialWriter 99) org.civ.interfaces.financials.ebt.IDExiFile 100) org.civ.interfaces.financials.auditor.AuditorControllerWriter 101) org.civ.interfaces.financials.directdeposit.migration.MigrationDirectDepositWriter 102) org.civ.interfaces.financials.ebt.EbtCaseClientWriter 103) org.civ.interfaces.financials.ebt.EbtCaseClientChangeBatch 104) org.civ.interfaces.financials.ebt.EbtBenefitWriter 105) org.civ.interfaces.financials.ebt.FwdExpFile 106) org.civ.interfaces.collections.taxintercept.balancer.TaxInterceptBalancerIncrease 107) org.civ.interfaces.collections.taxintercept.balancer.TaxInterceptBalancerEstablish 108) org.civ.interfaces.collections.taxintercept.TaxInterceptHeader 109) org.civ.interfaces.collections.taxintercept.MergeFile 110) org.civ.interfaces.collections.taxintercept.TaxInterceptTrailer 111) org.civ.interfaces.collections.taxintercept.balancer.TaxInterceptBalancerDelete 112) org.civ.interfaces.collections.taxintercept.balancer.TaxInterceptBalancerDecrease 113) org.civ.interfaces.financials.warrantprint.merced.firms.MercedFundCodePopulate 114) org.civ.interfaces.financials.warrantprint.merced.firms.FirmsWriter 115) org.civ.interfaces.financials.ten99.migration.MigrationTen99Writer 116) org.civ.interfaces.collections.taxintercept.TaxInterceptHeader 117) org.civ.interfaces.collections.taxintercept.TaxInterceptRefundTransaction 118) org.civ.interfaces.collections.taxintercept.TIReactivateDeleteSuspended 119) org.civ.interfaces.collections.taxintercept.TaxInterceptReactivate 120) org.civ.interfaces.collections.taxintercept.MergeFile 121) org.civ.interfaces.collections.taxintercept.TaxInterceptTrailer 122) org.civ.interfaces.collections.taxintercept.TaxInterceptChangeBalance 123) org.civ.interfaces.collections.taxintercept.TaxInterceptProcessIntercept 124) org.civ.interfaces.collections.taxintercept.TaxInterceptProcessDeletes 125) org.civ.interfaces.collections.taxintercept.TaxInterceptWriter 126) org.civ.interfaces.collections.taxintercept.TaxInterceptAliasChange 127) org.civ.interfaces.collections.taxintercept.TaxInterceptAddressChange 128) org.civ.interfaces.collections.taxintercept.TaxInterceptSuspend 129) org.civ.interfaces.collections.merced.CubsWriter 130) org.civ.interfaces.financials.warrantprint.riverside.oasis.OasisJournalVoucherWriter 131) org.civ.interfaces.datacollection.cdmis.CdmisWriter 132) org.civ.bsd.issuance.batch.SubmittedIssuanceUpdateBatch |
| 735 | 2150 |  | The CONTRACTOR shall update and incorporate into the CalSAWS Software an agreed upon list of CalWIN County specific batch processes. The list of batch processes shall be defined at design. |
| 274 | 1790 |  | The CONTRACTOR shall execute performance tests on all batch jobs to evaluate run times and determine whether they still comply with the LRS Service Level Agreements.  The CONTRACTOR shall address and resolve failures to meet Performance Standards and other Specifications.  Where such issues are determined to be the results of a Deficiency or Deficiencies with the CalSAWS Software, then such Deficiency or Deficiencies will be resolved within the existing scope of the CalACES/CalSAWS Migration Project. Where such issues are determined to be the results of Unforeseen differences not the result of a Deficiency, then such issues will be resolved through the allowance of hours allocated for Unforeseen differences in the code base that result in additional migration requirements (DDID #1967). |
| 275 | 1786 |  | The CONTRACTOR shall update the Los Angeles County Specific interfaces that update data collection pages for persons known to the system to take into account the person's aided status in Los Angeles County and/or role on the Los Angeles County case. |
| 276 | 1791 |  | The CONTRACTOR shall perform regression tests on all the new Batch Jobs against Converted Data. |
| 277 | 1338 |  | The CONTRACTOR shall incorporate the materialized views within the C-IV data tables in order to support the new Super Trigger Thread process. |
| 278 | 571 |  | The CONTRACTOR shall incorporate the current C-IV WDTIP Inbound Jobs at the time of migration. |
| 627 | 2042 |  | This requirement was removed due to duplication. |
| 713 | 2128 |  | The CONTRACTOR shall update the tax intercept batch jobs to allow the 57 Counties to opt in or out at the time of migration. |
| 737 | 2152 |  | The CONTRACTOR shall report out on the status of the batch process steps throughout the batch cycle. Should a process fail and the CONTRACTOR be unable to resolve the issue, the issue shall be reported to the CONSORTIUM and County in accordance with the LRS Agreement. |
| 779 | 2194 |  | The CONTRACTOR shall build a batch interface to read an incoming positive pay file into the CalSAWS Software in a standardized format provided programmatically by the 58 County fiscal systems in order to update the status of printed warrants in CalSAWS Software records. |
| 889 | 2304 |  | This requirement was removed due to duplication. This DDID is covered with DDID #1476. |

# REPORTS:

The following requirements shall apply to the Reports category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 10. REPORTS** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 279 | 1975 | Ad-Hoc County Reporting | The CONTRACTOR shall cease to provide ad hoc support for the Crystal Reports and Business Objects County reporting tools at the time of migration. The ad hoc County reporting tool that will be supported by the CONTRACTOR will be the currently supported Oracle reporting tool.  The CONTRACTOR shall provide staffing support for Ad hoc Reporting users from the 58 Counties and Enhanced Data Reporting (EDR) counties as they migrate to the CalSAWS Software. |
| 280 | 1780 | Ad-Hoc County Reporting | The CONTRACTOR shall update the Databases as follows:  1) Apply Fine Grain Access to the current Data Model at the time of Migration. 2) Provide the Ad hoc database as read only for users in all 58 Counties. 3) Provide the 58 Counties Ad hoc user group with support on the changes in the new data model. |
| 281 | 1049 | Business Intelligence Reporting Tool (BI) | Please refer to Exhibit AA for requirement language. |
| 757 | 2172 | Business Intelligence Reporting Tool (BI) | The CONTRACTOR shall at the onset of the CalSAWS migration perform a detailed code analysis to identify OBIEE Dashboard gaps that may impact the 18 CalWIN Counties and address the gaps identified through the analysis.  The CalSAWS Software will have one set of OBIEE Dashboards for the CONSORTIUM Counties.  The output of the analysis will be documented gaps and new migration requirements and provided in a work product. Identified new requirements will be calculated by the CONTRACTOR and reviewed and prioritized by the CONSORTIUM for approval through the Change Control Board process. |
| 282 | 1050 | Business Intelligence Reporting Tool (BI) | The CONTRACTOR shall create Ad hoc, Worker, Supervisor and Consortium level OBIEE security groups for the 58 Counties. |
| 283 | 1051 | Business Intelligence Reporting Tool (BI) | The CONTRACTOR shall update and or remove any System, County, or Agency specific references/logos from the OBIEE Dashboards. |
| 871 | 2286 | Business Intelligence Reporting Tool (BI) | This requirement was removed due to consolidation. This DDID is covered under DDID #1631. |
| 883 | 2298 | Business Intelligence Reporting Tool (BI) | Please refer to Exhibit W for requirement language. |
| 284 | 1631 | General Requirements | The CONTRACTOR shall set aside an allowance of nine thousand hours (9,000) to create new reports or update existing reports as part of Migration for the 58 Counties. These reports will be defined during the migration design effort.  The requirements for the allowance of hours must be finalized and approved by the CONSORTIUM for the CONTRACTOR to meet design, build and System Test milestones, subject to the requirements meeting requirements in the LRS Agreement.  As requirements for the new reports are identified, they will be calculated by the CONTRACTOR and reviewed and prioritized by the CONSORTIUM for approval through the County Change Control Board process. |
| 285 | 1061 | General Requirements | The CONTRACTOR shall provide a detailed report code analysis to identify logic gaps that may impact county business processes, to address the gaps identified through the detailed code analysis, identify batch scheduling needs and data entry requirements.  1) No more than 39 C-IV System reports will undergo a detailed report code analysis and have logic changes implemented in order to resolve data discrepancies within the report attributed to differences between the C-IV System and the CalSAWS Software.  2) Top 100 net new LRS reports will be evaluated to be taken as-is, to determine if the C-IV Migration Counties want the report generated as well as to evaluate the potential for consolidation.  3) There will be no reconciliation effort between the new LRS (non state) reports and the existing C-IV System reports. |
| 758 | 2173 | General Requirements | The CONTRACTOR shall at the onset of the CalSAWS migration perform a detailed code analysis to identify scheduled or on request reports gaps that may impact the 18 CalWIN Counties and address the gaps identified through the analysis.  The CalSAWS Software will have one set of schedule and on request reports for the CONSORTIUM Counties.  The output of the analysis will be documented gaps and new migration requirements and provided in a work product. Identified new requirements will be calculated by the CONTRACTOR and reviewed and prioritized by the CONSORTIUM for approval through the Change Control Board process. |
| 286 | 1056 | General Requirements | Please refer to Exhibit AA for requirement language. |
| 287 | 1058 | General Requirements | The CONTRACTOR shall update and or remove any System, County, or Agency specific references/logos from all Scheduled and On Request Reports. |
| 288 | 1057 | General Requirements | Please refer to Exhibit AA for requirement language. |
| 599 | 2014 | General Requirements | This requirement was removed due to duplication. |
| 289 | 720 | On Request | The CONTRACTOR shall activate the following On Request Reports for the 58 Counties. There will not be a reconciliation effort across C-IV reports and similar LRS reports. These reports will continue to account for the information being displayed as they do in their respective Systems. Counties can elect to not display certain reports to their county users by not administrating the security rights to view them. 1) CalWORKs and CalFresh Redetermination or Recertification Appointment Report (On Request) 2) CCSAS Download Report (On Request) 3) DCFS (Dept. of Children and Family Services) MEDS Journal Detail Exception Report (On Request) 4) DPSS End of Day Cash Receipt Report (On Request) 5) DPSS Summary Cash Receipts Report (On Request) 6) E2LITE Audit Report (On Request) 7) EBT End of Day Report (On Request) 8) GAIN Provider Invoice Reconciliation Report (On Request) 9) Intake Statistics - Pending Applications, New Approvals and Denials Report (On Request) 10) TANF Audit Report (On Request) 11) WINS Audit Report (On Request) 12) WPR Audit Report (On Request) 13) GROW Class Attendance Report (On Request) |
| 290 | 1034 | On Request | The CONTRACTOR shall migrate the "County" dropdown field on the Online User Action Audit Report parameter page and only display this field to Users with a C90 security profile. |
| 291 | 1059 | On Request | This requirement was removed per contract negotiations. |
| 292 | 1060 | On Request | The CONTRACTOR shall migrate the existing C-IV values that are on the On Request Report Parameters page. |
| 293 | 1212 | On Request | This requirement was removed per contract negotiations. |
| 294 | 714 | Scheduled | The CONTRACTOR shall activate the following Scheduled Reports for the 57 Counties except for those Reports that are specific to Los Angeles County. There will not be a reconciliation effort across C-IV reports and similar LRS reports. These reports will continue to account for the information being displayed as they do in their respective Systems. Counties can elect to not display certain reports to their county users by not administrating the security rights to view them. 1) 1099 Monthly Control Report (Scheduled) 2) AB109 LRS Case Flag Detail Report (Scheduled) 3) AB109 LRS Financial Summary Report (Scheduled) 4) AFDC - BHI Vendor Warrant Special Mailing Report (Scheduled) 5) Assessment and Learning Disability Evaluation Provider Payments Report (Scheduled) 6) Benefit Recovery Management Report (Scheduled) 7) CalFresh over 399 with Earned Income Report (Scheduled) 8) CalFresh Quality Assurance Report (Scheduled) 9) Cal-Learn Caseload Activity Report (Scheduled) 10) Cal-Learn Caseload Characteristics Report (Scheduled) 11) Cal-Learn Performance Measures, Supportive Services, Bonuses and Sanctions Report (Scheduled) 12) CalWORKs Claim Grand Totals Report (Scheduled) 13) Cash Benefit Recovery Activity Report (Scheduled) 14) Child Care Requests (Scheduled) 15) Child Support Cooperation Report (Scheduled) 16) Controls Unreceived Voucher Report (Scheduled) 17) Daily Collection Disposition Report (Scheduled) 18) Daily EBT Reactivates and Card Replacements Report (Scheduled) 19) Daily Excess Recoupment Report (Scheduled) 20) Daily Journal Voucher Warrant Report (Scheduled) 21) Daily Payroll Certification Report (Scheduled) 22) Daily Voucher Activity Report (Scheduled) 23) DCFS (Dept. of Children and Family Services) MEDS Alerts Summary Report (Scheduled) 24) DCFS (Dept. of Children and Family Services) MEDS Worker Journal Detail Report (Scheduled) 25) Duplicate Persons Report (Scheduled) 26) EBT Out of County State Transactions Report (Scheduled) 27) EBT Replacements Report (Scheduled) 28) eCAPS Cancellations Report (Scheduled) 29) eCAPS JVASD Transactions Monthly Report (Scheduled) 30) eCAPS Trust Fund Cash Collection Activity Report (Scheduled) 31) Excess Recoupment Monthly Activity Report (Scheduled) 32) Excess Recoupment with Transactions Detail Report (Scheduled) 33) Homeless Assistance Program Issuances Report (Scheduled) 34) Intake Statistics - Applications Report (Scheduled) 35) MEDS Administrative Program and Office Report (Scheduled) 36) MEDS Critical and ZZZ Alerts Report (Scheduled) 37) MEDS Critical ZZZ Alerts 3 Months Report (Scheduled) 38) Month End Authorization Report (Scheduled) 39) Month-End CalFresh EBT Cancellations and Expungements Report (Scheduled) 40) Month-End EBT Repayments Report (Scheduled) 41) Month-End JVW Cancellations and Expungements Report (Scheduled) 42) Monthly Assistance Auto Payroll Report (Scheduled) 43) Monthly Collection Disposition Report (Scheduled) 44) Monthly Duplicate Payment Report - RDB (Scheduled) 45) Monthly Duplicate Vendor Report (Scheduled) 46) Monthly Journal Voucher Warrant Report (Scheduled) 47) Monthly Payroll Certification Report (Scheduled) 48) Non Assistance CalFresh Outreach Application Status Report (Scheduled) 49) Non-SWR Payments Report (Scheduled) 50) Payment Request Report (Scheduled) 51) Payment Requests for Accruals Report (Scheduled) 52) Payments on Hold More than 30 Days Report (Scheduled) 53) Payroll Customer and Vendor Warrant Cancellations and Outlaws Report (Scheduled) 54) Payroll Customer EBT Cancellations and Expungements Report (Scheduled) 55) Potential Cal-Learn Eligible Report (Scheduled) 56) Potential Child Care Stage 1 to Stage 2 Case Transfers Report (Scheduled) 57) PRUCOL Case Tracking Report (Scheduled) 58) SSI Caseload Counts Report (Scheduled) 59) SSI-SSA Case Activity Monthly Report (Scheduled) 60) Stage 1 Child Care Authorizations (Scheduled) 61) Stage 1 Child Care Payments Report (Scheduled) 62) Supplemental Homeless Assistance Issuances Report (Scheduled) 63) Supportive Services Issuances Report (Scheduled) 64) Transitional CalFresh Report (Scheduled) 65) TTC Adjustment Report (Scheduled) 66) TTC Mass Upload Collections Monthly Report (Scheduled) 67) TTC Mass Upload Collections Weekly Report (Scheduled) 68) Unclaimed Funds Report (Scheduled) 69) Unmatched eCAPS Cancellations Report (Scheduled) 70) Unposted Receipts Daily Activity Report (Scheduled) 71) Unposted Receipts Monthly Activity Report (Scheduled) 72) Vendor Payroll Warrant Register Daily Report (Scheduled) 73) Vendor Payroll Warrant Register Monthly Report (Scheduled) 74) WFPI Child Care Referrals By Agency Monthly Report (Scheduled) 75) WFPI Convictions and IPV Sanctions Report (Scheduled) 76) WFPI Early Fraud Detection and Prevention - SFIS Matches Report (Scheduled) 77) WFPI Early Fraud Detection and Prevention Report (Scheduled) 78) WFPI Production Report (Scheduled) 79) WTW 30 Day Delinquent Report (Scheduled) 80) WTW and REP Caseload Activity Report (Scheduled) 81) WTW Plan Report (Scheduled) 82) CalWORKs, CalFresh and Medi-Cal Case Discontinuance Monthly Report (Scheduled) 83) Cash EBT Production Reconciliation Report (Scheduled) 84) Direct Deposit Production Reconciliation Report (Scheduled) 85) Warrant Production Reconciliation Report (Scheduled) 86) Main Payroll Benefit Issuance Warrant Register-Daily (Scheduled) 87) Main Payroll Benefit Issuance Warrant Register-Monthly (Scheduled) 88) Non-LRS SWR Payments Report (Scheduled) 89) ABD 217 Report (Scheduled) 90) Batch Calendar Report (Scheduled) 91) Batch Calendars List Report (Scheduled) 92) CAPI Cases Receiving GR Benefits Report (Scheduled) 93) Cumulative ELP Authorizations Report (Scheduled) 94) GR Individuals who are Greater than 64 Years and 10 Months Detail Report (Scheduled) 95) GR Lodging Paid Report Accrual Month (Scheduled) 96) GR Sanctions Report (Scheduled) 97) GROW Information Report (Scheduled) 98) GROW Job Placement Report (Scheduled) 99) GROW Participation Report (Scheduled) 100) Mental Health and Substance Use Disorder Participation Report (Scheduled) 101) Monthly DVS MHS CLA Report (Scheduled) 102) Redetermination - Final Exception Report (Scheduled) 103) SSI Approval Denial Report |

# CORRESPONDENCE:

The following requirements shall apply to the Correspondence category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 11. CORRESPONDENCE** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 295 | 275 | Document Control | The CONTRACTOR shall relabel the "Document List" page to "Distributed Documents Search" and the local navigation. |
| 648 | 2063 | Document Control | The CONTRACTOR shall add an indicator of opt in or opt out for hard copy mail and the system by default shall mail correspondence if no indicator for hard copy and email on the Contact Detail page. A validation message shall appear if the user tries to set no for both email and hard copy.  The CONTRACTOR shall include email bounce back functionality that will default to hard copy and send out the NA 1275 automatically by the CalSAWS Software.  The CONTRACTOR shall update current indicator on the Contact Detail page for email that will remove the requirement to also send hard copy mail automatically. |
| 296 | 1038 | Envelopes | This requirement was removed per contract negotiations. |
| 297 | 700 | Forms | This requirement was removed due to implementation. |
| 298 | 681 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 299 | 458 | Forms | The CONTRACTOR shall remove form AR 2 CR (7/15) CR-Reporting Changes for CalWORKs and CalFresh. |
| 300 | 1835 | Forms | The CONTRACTOR shall suppress the automated form CA 24-"Sponsoring Agency/Organizations Statement of Facts Regarding Ability to Meet the Aliens Needs", which is triggered from the Sponsorship Detail page for the 57 Counties. |
| 301 | 432 | Forms | This requirement was removed due to implementation. |
| 302 | 707 | Forms | The CONTRACTOR shall update form CW 10 (7/01)-Notice of Withdrawn Application as follows: 1) Relabel "General Relief" to "GA/GR" |
| 303 | 696 | Forms | This requirement was removed due to MFG is no longer applicable. |
| 304 | 1845 | Forms | The CONTRACTOR shall update the online generation of the CW 2186 B CalWORKs Exemption determination to also apply to the 57 Counties when: 1) A WTW Program Status is updated to "Exempt" on the WTW Status Detail page; or 2) On the Cash Aid Time Limit Month Detail page when a time limit month has been updated to "Exempt". |
| 305 | 452 | Forms | The CONTRACTOR shall migrate form CW 2200 (12/14)-Request for Verification with the following updates: 1) The following sentence will be added to the form "You have an appointment on at to see an Eligibility Worker at:". The sentence shall display for Los Angeles County. The display of the sentence for the 57 counties shall be configurable 2) Migrate the C-IV dynamic functionality of making the checkbox labelled "I have filled out the Release of Information" disappear when dynamically generating the form "Authorization For Release of Information" if MC program is selected 3) Ability to edit and append the CW 2200  4) Ability to auto populate additional information from the data collection pages onto the form (to be determined in design sessions) |
| 306 | 456 | Forms | The CONTRACTOR shall update the CW 2208 (2/13)-Your Welfare-To-Work 24-Month Time Clock with the following updates: 1) Add "Required # of Core Hours" in the table for "During 24-Month Clock" and "After the 24-Month Clock" |
| 307 | 428 | Forms | The CONTRACTOR shall update the PA 2327-Receipt for Documents (8/13) as follows: 1) Relabel the header "Department of Public Social Service" to "California Department of Social Services" 2) Relabel "Participant Name" to "Submitted By" 3) Relabel "Dependent Care Expense" to "Dependent Care Expense Verification" 4) Relabel "Medical Bills (Number)" to "Medical Bills" 5) Relabel "DFA377.5" to "CF377.5" 6) Relabel" Tax Returns (Enter Fiscal Year)" to "Tax Returns" 7) Relabel "GN 6006 Service Provider Referral" to "Service Provider Referral" 8) Relabel "Signed contract for an activity-WTW 2" to "WTW 2 Plan Activity Assignment (Signed)" 9) Relabel "Bank Statement" to "Bank Statement(s)" 10) Relabel "Citizenship/Noncitizen Records/MC 13" to "Citizenship/Noncitizen Records" 11) Relabel "Self-Employment Verification/PA 167" to "Self-Employment Verification" 12) Relabel "Child Care form-PA 129" to Child Care General Information form" 13) Update the "Note" language to "Note: For Medi-Cal cases, if original copies of U.S. Citizenship and/or Identity documents are submitted, the DHCS 0011 Proof of Acceptable Citizenship or Identity Document will be provided by a worker" 14) Relabel "Staff Person Receiving Document" to "Received By" 15) Update the form name to match the State Name 16) Move "QR 7" from checkbox to "Other" section 17) Move "QR 3LA" from checkbox to the "Other" section 18) Remove Social Security Number |
| 308 | 1838 | Forms | The CONTRACTOR shall suppress the automated form ABP 116-"Special Notice to Veterans and/or Their Dependents" for GA/GR cases, which is triggered from the Military Service Detail page for the 57 Counties. |
| 309 | 473 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 310 | 709 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 311 | 710 | Forms | This requirement was removed due to implementation. |
| 312 | 11 | Forms | The CONTRACTOR shall at the onset of migration perform a detailed code analysis to identify form logic gaps between the LRS and C-IV State forms, as well as to confirm that the LRS Non-State forms are not triggered for the 57 Counties unless otherwise agreed upon. |
| 313 | 1848 | Forms | The CONTRACTOR shall update the System to not trigger the GN 6138 for the 57 Counties when a component of Mental Health, Substance Abuse, or Domestic Violence is opened on Specialized Supportive Services Detail page. |
| 314 | 466 | Forms | The CONTRACTOR shall update the form M16-120A (8/08)-EBT Inactive Account with the following updates: 1) Update "Welfare Office" to "Social Services Office" 2) Update "EAS" to "MPP Section" |
| 315 | 469 | Forms | The CONTRACTOR shall update the form M16-120B (8/08)-EBT Dormant Account with the following updates: 1) Relabel "Welfare Office" to "Social Services Office" 2) Relabel "EAS" to "MPP Section" |
| 316 | 471 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 317 | 467 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 318 | 704 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 319 | 708 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 320 | 1844 | Forms | The CONTRACTOR shall suppress the automated form PA 320-3-"Certification of GR Board and Care Client's Signature", which is triggered from the Money Management page for the 57 Counties. |
| 321 | 1841 | Forms | This requirement was removed as it is no longer a gap. |
| 322 | 1048 | Forms | This requirement was removed due to being obsolete. |
| 323 | 1041 | Forms | The CONTRACTOR shall have an allowance of hours included in the Migration estimate for State form anatomy and cosmetic updates. |
| 324 | 1043 | Forms | This requirement was removed due to contract negotiations. |
| 325 | 1046 | Forms | The CONTRACTOR shall update and or remove any System, County, or Agency specific references/logos from all State forms. |
| 326 | 1045 | Forms | The CONTRACTOR shall revise the State form names and numbers to match the corresponding form name and number provided by the State. |
| 327 | 1044 | Forms | This requirement was removed due to contract negotiations with DDID #1043. |
| 328 | 1047 | Forms | This requirement was removed per contract negotiations. |
| 329 | 465 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 330 | 429 | Forms | The CONTRACTOR shall migrate the SAR 7/SAR 2 (4/13) form and add the following: 1) "Your IRT is $" for CW and CF 2) "Income" 3) "Welfare Fraud Hotline" 4) "Newborn" |
| 331 | 430 | Forms | This requirement was removed due to implementation. |
| 332 | 463 | Forms | The CONTRACTOR shall remove form TEMP 2215 (07/02) -Electronic Benefit Transfer (EBT) Important Information. |
| 333 | 486 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 334 | 706 | Forms | The CONTRACTOR shall update the "County Contact No" pre-population logic of the LRS WTW 31 (10/06)-Request to stop a Welfare-to-Work sanction) form to be county specific. |
| 335 | 485 | Forms | This requirement was removed due to consolidation. This DDID is covered under DDID #1043. |
| 600 | 2015 | Forms | This requirement was removed due to duplication. |
| 716 | 2131 | Forms | The CONTRACTOR shall create a standardized EBT Release form for all 58 counties. The form will be created at design.  Note: Supported by CalFresh EAS 16-750 |
| 336 | 647 | General Requirements | The CONTRACTOR shall replace the "YBN" reference in the "Viewed Via YBN" column in the Search Results Summary section of the "Document List" page to the name of the new self-service portal. |
| 337 | 680 | General Requirements | The CONTRACTOR shall suppress Correspondence for Minor Consent cases and Homeless Cases for the 57 Counties. |
| 338 | 1042 | General Requirements | The CONTRACTOR shall conduct an overall cost impact assessment at the end of the Design Phase during the CalACES Migration and CalSAWS Migration for any increase in mailing costs and print costs (e.g. form or NOA). Additional costs will be provided for inclusion in the CalACES/CalSAWS Project budgets as necessary. |
| 339 | 1040 | General Requirements | The CONTRACTOR shall modify the CalSAWS Software forms/notices (NOAs) as necessary to work with the consolidated CalSAWS Imaging Solution, and CalSAWS barcoding requirements. This includes consolidation into one set of print file layouts and print streams to be utilized by print service vendors. |
| 340 | 1067 | General Requirements | This requirement has been removed and merged with DDID #1042. |
| 341 | 1064 | General Requirements | This requirement was removed due to consolidation. This DDID is covered with DDID #1040. |
| 833 | 2248 | General Requirements | The CONTRACTOR shall enable users to specify a form on which customers can to draw their signature using an electronic signature pad or on a tablet and the signature is stored in the appropriate place on a new copy of the form, which is then uploaded to the Document Management solution. |
| 342 | 462 | NOAs | This requirement was removed due to consolidation. This DDID is covered with DDID #2069. |
| 343 | 445 | NOAs | This requirement was removed due to consolidation. This DDID is covered with DDID #2069. |
| 344 | 470 | NOAs | This requirement was removed due to consolidation. This DDID is covered with DDID #2069. |
| 345 | 702 | NOAs | The CONTRACTOR shall migrate form NA 840 A (10/03)-Determination of Good Cause/No Good Cause and add the functionality of dynamically populating the form. |
| 346 | 461 | NOAs | The CONTRACTOR shall migrate form NA 840 (3/14) NOA-Participant Sanction with the ability of automatically populating this form. |
| 347 | 455 | NOAs | This requirement was removed due to consolidation. This DDID is covered with DDID #2069. |
| 348 | 1863 | NOAs | This requirement was removed per contract negotiations. |
| 349 | 1062 | NOAs | The CONTRACTOR shall add the CMSP program specific fragments as part of Migration. |
| 350 | 1063 | NOAs | The CONTRACTOR shall update existing NOAs that are specific to C-IV county programs (e.g., CMSP) to align with the existing LRS address placement on all NOAs which will appear on the right hand side. |
| 351 | 1065 | NOAs | The CONTRACTOR shall update and or remove any System, County, or Agency specific references/logos from all NOAs with the exception of GA/GR and GROW NOAs for Los Angeles county. |
| 352 | 1066 | NOAs | The CONTRACTOR shall update the system to generate the appropriate translated NOA fragments. |
| 353 | 448 | NOAs | This requirement was removed due to consolidation. This DDID is covered with DDID #2069. |
| 654 | 2069 | NOAs | This requirement was removed due to contract negotiations. |
| 710 | 2125 | NOAs | The CONTRACTOR shall add the ability to display multiple OP/OI reasons on the OP/OI NOAs.  The CONTRACTOR shall add the ability to have an editable freeform text field on the OP/OI NOAs. |
| 712 | 2127 | NOAs | The CONTRACTOR shall add the ability for NOAs (informing notice of action with budget, repayment agreement, and EBT Release Form) to be generated and sent in batch for all responsible party(s) indicated on the Recovery Account Detail page.  Note: For CalWORKs - NOA with budget  For CalFresh - NOA with budget, repayment agreement, EBT Release Form |
| 354 | 459 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 355 | 622 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 356 | 619 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 357 | 623 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 358 | 487 | RE Packets | This requirement was removed due consolidation. This DDID is covered with DDID #1043. |
| 359 | 488 | RE Packets | This requirement was removed due to consolidation. This DDID is covered with DDID #1043. |
| 360 | 481 | RE Packets | This requirement was removed due to consolidation. This DDID is covered with DDID #1043. |
| 361 | 477 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 362 | 663 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 363 | 632 | RE Packets | The CONTRACTOR shall update the form MC 216 (04/15)-Pre-Populated Renewal form for the MAGI RE Packet as follows:  1) Update “Questions? Call Customer Service Center at <>” to "Questions? Call at <>" at the bottom of the page. Phone numbers will be auto populated based on each CONSORTIUM County |
| 364 | 434 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 365 | 443 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 366 | 438 | RE Packets | This requirement was removed due to duplication. This DDID is covered with DDID #1043. |
| 367 | 1039 | RE Packets | The CONTRACTOR shall consolidate the CalSAWS printing processes to support the utilization of only one set of common print files and print streams. The print services vendor must have the ability to accept county specific stuffers/mailers/added pages, to be included/stuffed in county mail upon request.  The CONTRACTOR shall consolidate the Los Angeles and 39 C-IV Migration Counties processes for the address placement of flat mail (RE Packets) to support the utilization of only one print vendor.  The CONTRACTOR shall account for the time required to compare the RE Packet Batch Job Logic to determine if the population of individuals being identified to receive the RE packets is the same.  The following 13 C-IV RE Packets and generation process will be migrated into the CalSAWS Software for the 39 C-IV Migration Counties:   1. CW/CF RE Packet – CalWORKs / CalFresh RE Packet 2. CW RE Packet – CalWORKs Redetermination Packet 3. CF RE Packet – CalFresh Recertification Packet 4. MC RE Packet – Regular Medi-Cal Redetermination Packet 5. LTC MC RE Packet – Long Term Care (LTC) Medi-Cal Redetermination Packet 6. ABD MC RE Packet – Aged, Blind, Disabled (ABD) Medi-Cal Redetermination Packet 7. MAGI RE Packet – Modified Adjusted Gross Income (MAGI) RE Packet 8. Mixed MC RE Packet – MAGI and Non-MAGI Redetermination Packet 9. Non-MAGI Packet – Non-MAGI Screening Packet 10. LTC Mixed RE Packet – Long Term Care (LTC) Mixed Household RE Packet 11. LTC RE Packet – Long Term Care (LTC) RE Packet 12. Non-MAGI LTC Mixed Household RE Packet – Non-Modified Adjusted Gross Income (MAGI) Long Term Care (LTC) Mixed Household RE Packet 13. MC RE/ABD RE Packet – Medi-Cal RE / Aged, Bild, Disabled (ABD) RE Packet |

# RDB:

The following requirements shall apply to the RDB category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 12. RDB** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 368 | 1585 |  | The CONTRACTOR shall update the Approved for County Use List page to display the "Comments" text box regardless of selection of Yes or No in the "Approved for County Use" dropdown field. The Comments Text box shall be updated to be a non-mandatory field. |
| 369 | 1577 |  | The CONTRACTOR shall update access to the Issuance Method button on the Money Management Resource Detail page via security controlled by each CONSORTIUM County. |
| 370 | 1590 |  | The CONTRACTOR shall update access to the "GROW Class Attendance" button on the Class List page via security controlled by each CONSORTIUM County. |
| 371 | 868 |  | The CONTRACTOR shall update the "Issuance Method" button on the Resource Detail page to be controlled by security by each CONSORTIUM County. |
| 372 | 1587 |  | The CONTRACTOR shall update the Service Detail page as follows: 1) Update the "Automatically replicate weekly activities" checkbox to only display for GROW activities 2) Update the "Private School" checkbox to only appear on the Service Detail page if the Resource Category is "School" from the Resource Service page 3) Update the "Language" dropdown field on the Service Detail page to include the 14 threshold languages and order the "Language" dropdown box "English", "Spanish" and then in alphabetical order  The CONTRACTOR shall update the Service Detail page while in Add mode as follows: 1) Update the "Service Type" dropdown field to remove "Job Club" when Service Detail Category of "Appraisal/Assessment" is selected on the Service Detail page 2) Update the Service Type dropdown field to remove "New" when Service Detail Category of "CFET" is selected on the Service Detail page 3) Update the "Service Type" dropdown field to remove "Drug Facility" when Service Detail Category "Counseling" is selected on the Service Detail page |

# TASK MANAGEMENT:

The following requirements shall apply to the Task Management category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 13. TASK MANAGEMENT** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 373 | 34 |  | Please refer to Table 35 for requirement language. |
| 374 | 1830 |  | Please refer to Table 35 for requirement language. |
| 375 | 1831 |  | Please refer to Table 35 for requirement language. |
| 376 | 1832 |  | Please refer to Table 35 for requirement language. |
| 377 | 1955 |  | Please refer to Table 35 for requirement language. |
| 378 | 1628 |  | Please refer to Table 35 for requirement language. |
| 379 | 1629 |  | Please refer to Table 35 for requirement language. |
| 380 | 1630 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #1629. |
| 381 | 655 |  | Please refer to Table 35 for requirement language. |
| 782 | 2197 |  | Please refer to Table 35 for requirement language. |
| 794 | 2209 |  | Please refer to Table 35 for requirement language. |
| 810 | 2225 |  | Please refer to Table 35 for requirement language. |
| 813 | 2228 |  | Please refer to Table 35 for requirement language. |
| 815 | 2230 |  | Please refer to Table 35 for requirement language. |
| 816 | 2231 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #34. |
| 817 | 2232 |  | This requirement was removed due to being obsolete. |
| 818 | 2233 |  | Please refer to Table 35 for requirement language. |
| 819 | 2234 |  | This requirement was removed pending further notice. |
| 820 | 2235 |  | Please refer to Table 35 for requirement language. |
| 821 | 2236 |  | This requirement was removed due to being obsolete. |
| 822 | 2237 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #34. |
| 823 | 2238 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #2254. |
| 824 | 2239 |  | Please refer to Table 35 for requirement language. |
| 825 | 2240 |  | Please refer to Table 35 for requirement language. |
| 826 | 2241 |  | Please refer to Table 35 for requirement language. |
| 829 | 2244 |  | This requirement was removed due to being obsolete. |
| 830 | 2245 |  | Please refer to Table 35 for requirement language. |
| 831 | 2246 |  | Please refer to Table 35 for requirement language. |
| 832 | 2247 |  | Please refer to Table 35 for requirement language. |
| 834 | 2249 |  | Please refer to Table 35 for requirement language. |
| 835 | 2250 |  | This requirement was removed due to being obsolete. |
| 836 | 2251 |  | Please refer to Table 35 for requirement language. |
| 837 | 2252 |  | Please refer to Table 35 for requirement language. |
| 838 | 2253 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #34. |
| 839 | 2254 |  | Please refer to Table 35 for requirement language. |
| 845 | 2260 |  | This requirement was removed due to being obsolete. |
| 848 | 2263 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #2254. |
| 850 | 2265 |  | This requirement was removed due to being obsolete. |
| 860 | 2275 |  | Please refer to Table 35 for requirement language. |

# TESTING:

The following requirements shall apply to the Testing category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 14. TESTING** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 382 | 1951 | Converted Data Testing | The CONTRACTOR shall conduct System Tests on the Converted Data in the CalSAWS Software and provide validation that the System Tests on the Converted Data were successfully completed and met all applicable requirements and Specifications. The Converted Data Testing effort shall include:  1) Page Level Testing  2) Program eligibility scenarios  3) Forms/Report Testing/Ancillary testing of imaging, IVR, contact center, outbound calls, texts, client correspondence and client emails  4) Resolution of Deficiencies  5) Exit Criteria mutually agreed upon by CONTRACTOR and CONSORTIUM  6) Report testing  7) Field and row level data testing  The CONTRACTOR shall address and resolve System functionality issues in connection with Converted Data.  Both the CONSORTIUM and CONTRACTOR will provide resources to conduct Converted Data User Acceptance Testing.  Where such issues are determined to be the result of a Deficiency with the Converted Data that is not caused by the accuracy of the underlying Data before it is converted, then such Deficiency will be resolved by the CONTRACTOR. |
| 383 | 1940 | General Test | The CONTRACTOR shall develop a CalSAWS Master Test Plan that documents all the testing activities that will be conducted for the 58 Counties. The CalSAWS Master Test Plan shall include but is not limited to the following: 1) Methodology 2) Test Phases, including but not limited to Unit, Integration, System, Regression, Conversion, User Acceptance Test, Converted Data, and Performance 3) Roles and Responsibilities 4) Communication with the CONSORTIUM, QA contractor, applicable vendors, and Interface Partners 5) Testing Schedule and Timelines 6) Processes and Procedures 7) Testing Environments with associated functionalities (Batch, Batch Scheduler, ability to modify test environment time, type of testing data) 8) System code deployment schedule 9) Assumptions  10) User Acceptance Test Support Plan  11) System Test Plan which will detail the CONTRACTOR's scope, approach, script templates, test environments, Deficiency tracking, metrics, entry and exit criteria, resources, responsibilities, Tasks, and timelines. As part of the exit criteria, the CONTRACTOR shall confirm that those Deficiencies which are identified during System Test other than inconsequential Deficiencies that do not affect any Performance Standard, requirement or Specification as determined by the CalSAWS Executive Director are resolved or otherwise mutually agreed to the satisfaction of the CONSORTIUM before exiting System Test. 12) Develop scripts and processes – the creation of automated performance test scripts  13) Configure environment scheduling – planning and scheduling available hardware capacity to execute performance test  14) Create test date – create and load sufficient test data to execute testing  15) Testing Tools  16) Entry and Exit criteria  17) Execute testing – carry out performance testing  18) Evaluate testing results and coordinate changes – recommend system changes based on testing results  19) Stress and Performance Test Plan – including methodology/strategy, objectives, roles and responsibilities, identify key performance indicators, create baseline estimate of transaction volumes and system size, and set measurable targets for performance indicators including resource availability, capacity, throughput, reliability, and scalability The CONTRACTOR will report all issues through the project Deficiency tracking system. The CalSAWS Master Test Plan shall be a Deliverable. |
| 384 | 1941 | General Test | The CONTRACTOR shall maintain, deploy and utilize a test repository management tool for a unified approach in the CalSAWS Software, which is supported by an industry standard third party CONTRACTOR.  The CONTRACTOR will confirm that the tool contains the following functions and/or provide justification as to why a particular function is not needed to support a comprehensive test process: 1) Custom report generation 2) Central repository for all project testing phases (Assembly Test, System Test, Regression Test, User Acceptance Test and Independent Test) |
| 385 | 1942 | General Test | The CONTRACTOR shall provide, maintain, deploy and troubleshoot/resolve issues, with an appropriate number of testing environments that will provide the following functionalities for each: 1) Batch 2) Interface 3) Reports 4) Ability to change environment date and time |
| 386 | 1943 | General Test | The CONTRACTOR shall provide, maintain and deploy test environments at the CONSORTIUM’s request that contain the following and will be utilized at the CalSAWS Migration Project Site(s): 1) Test Data 2) Converted Production Data  The CONTRACTOR shall confirm that access to test environments is made available to all appropriate personnel. |
| 387 | 1945 | General Test | The CONTRACTOR shall provide, maintain, troubleshoot errors, and execute batch in the testing environments. |
| 388 | 1957 | General Test | This requirement was removed due to duplication. This DDID is covered with DDID #1941. |
| 389 | 1958 | General Test | The CONTRACTOR shall employ a single Deficiency and SCR Tracking tool for a unified approach in the CalSAWS Software.  The CONTRACTOR shall perform configuration and installation of a Deficiency Repository Tool. |
| 738 | 2153 | General Test | The CONTRACTOR shall perform system testing for reports produced by CalSAWS using converted data. |
| 390 | 1979 | Interface Testing | The CONTRACTOR shall conduct County Interface File Exchange Testing with agreed upon CalSAWS Interface Partners for the 57 Counties. Both the CONSORTIUM and CONTRACTOR will provide resources to conduct County Interface Testing. |
| 391 | 1970 | Interface Testing | The CONTRACTOR shall conduct State Interface File Exchange Testing for the 57 Counties. Both the CONSORTIUM and CONTRACTOR will provide resources to conduct State Interface Testing. |
| 392 | 1949 | Performance Testing | This requirement was removed due to consolidation. This DDID is covered with DDID #1940. |
| 393 | 713 | Regression Test | The CONTRACTOR shall review and update the C-IV and LRS suite of Automated Regression Test (ART) scripts as required to account for the system modifications being made as part of the CalSAWS Migration. A complete set of regression scripts leveraging existing C-IV and LRS scripts is to be utilized and run automatically on an agreed upon frequency against the CalSAWS Software.  The CONTRACTOR shall update the ART framework to support all browser versions supported by the CalSAWS Software. |
| 394 | 1782 | Regression Test | This requirement was removed per contract negotiations. |
| 395 | 1952 | Regression Test | This requirement was removed per contract negotiations. |
| 396 | 1985 | System Test | The CONTRACTOR shall provide a CalSAWS UAT Readiness Report/Milestone summarizing the results of System Test for the CalSAWS Software.  This document shall include but not limited to: 1) Summarize all activities  2) Summary of the types of tests and all the tests conducted during System Testing 3) Summary of results of the System Testing 4) Summary of each Deficiency identified 5) Date of completion of each correction, and date of CONSORTIUM Acceptance of each correction, as applicable  6) Summary of remaining open deficiencies and prioritized action plan  7) System Test completion shall serve as entry criteria for UAT  The CalSAWS UAT Readiness Report/Milestone shall be a Deliverable. |
| 397 | 1947 | System Test | This requirement has been removed and merged with DDID #1940. |
| 398 | 1948 | System Test | The CONTRACTOR shall implement their System Test Plan to conduct a complete and thorough System Test on all new components of the CalSAWS Software including but not limited to: Application, Batch, Interfaces, Forms, NOAs, and Reports.  The CONTRACTOR will report the outcomes of the System Test activities to the CONSORTIUM. |
| 399 | 1953 | User Acceptance Test | As part of the exit criteria, the CONTRACTOR shall confirm that these Deficiencies which are identified during UAT other than inconsequential Deficiencies that do not affect any Performance Standard, requirement or Specification as determined by the CalSAWS Executive Director is resolved or otherwise mutually agreed to the satisfaction of the CONSORTIUM before exiting UAT. |
| 400 | 1969 | User Acceptance Test | The CONTRACTOR shall provide support for the CONSORTIUM to facilitate and manage the User Acceptance Testing effort with no more than 200 concurrent users for five (5) two-week sessions. Fifty (50) users will be onsite between CalACES North (25) and CalACES South (25). The other one hundred fifty (150) users will be out in the California Counties via remote access.  The CONTRACTOR shall provide the ability for limited Remote UAT by 57 Counties during each UAT period.  The CONTRACTOR shall provide technical support for clarifying business functionality to help answer questions, executing batch jobs and Time Machine or like software to prepare data and/or to validate testing requirements if deemed necessary, troubleshooting Converted Data and functional issues, Deficiencies during data prep and/or test execution activities and resolving UAT exit criteria System Investigation Requests (SIRs). The UAT will be comprised of two (2) months of preparation and ten (10) weeks of execution. UAT Exit Criteria and resolution of Deficiencies will be mutually agreed upon between the CONTRACTOR and CONSORTIUM. |
| 741 | 2156 | User Acceptance Test | The CONTRACTOR shall use converted data for the 57 Counties for UAT. |
| 739 | 2154 | User Acceptance Test | The CONTRACTOR must support the 18 CalWIN Counties CONSORTIUM staff in developing UAT test scripts including developing test data sets. |
| 740 | 2155 | User Acceptance Test | The CONTRACTOR shall re-test a test script in its entirety (and associated test scripts) when a failure occurs at any stage of testing (e.g., a failure in Acceptance Testing that necessitates a code change will require the component to go back through Unit Testing, Integration Testing, and so forth). |
| 771 | 2186 | User Acceptance Test | The CONTRACTOR shall develop a CalSAWS User Acceptance Test (UAT) Support Plan. The CalSAWS UAT Support Plan shall include the following:  1) Scope and Schedule  2) Assumptions and Constraints  3) Risks and associated mitigation approaches  4) Team Roles and Responsibilities  5) Floor Plans (in both CalACES North and CalACES South locations) and approach to providing furniture and office equipment that meets ergonomic standards  6) Entry and Exit Criteria  7) UAT Processes including Remote UAT Processes and timeframes for promulgating new Software to the UAT environments  8) Requirements Based Test Cases  9) Test Data, including converted data  10) Test Results and Reporting Capabilities  11) Environment Setup for on-site and Remote UAT  12) Approach to UAT defect management  13) Handling of new requirements  The CalSAWS UAT Support Plan shall be a deliverable. |

# TRAINING DEVELOPMENT:

The following requirements shall apply to the Training Development category of Work for the CalACES Migration Project:

| **TABLE 15. TRAINING DEVELOPMENT** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 401 | 1070 | General Requirements | The CONTRACTOR shall use the LRS online help pages as a starting point and modify them as necessary to account for the changes made as a part of Migration.  The CONTRACTOR shall assess the Job Aids to determine the impact for the changes made as part of Migration. Job Aid creation and updates are a CONSORTIUM responsibility currently.  Online Help and Job Aids will be updated in conjunction with the release deployment.  The CONTRACTOR staff will be responsible for peer reviewing the Job Aid content and deploying the Job Aids to the environments as well as creating/updating/deploying the Online Help pages. |
| 402 | 1071 | General Requirements | The CONTRACTOR shall update and or remove any System, County, or Agency specific references/logos on Online Help pages. Any System, County, or Agency specific references/logos on Job Aids are a CONSORTIUM responsibility as Job Aid updates are a CONSORTIUM responsibility currently. |
| 403 | 1074 | General Requirements | This requirement has been removed as this is covered by under Online Help. |
| 404 | 1986 | General Requirements | The CONTRACTOR shall design, develop and deploy On-Line Help (OLH) materials. |
| 405 | 1829 | General Requirements | The CONTRACTOR shall peer review the following training materials that are updated and or created by the CONSORTIUM: 1) Job Aids |
| 622 | 2037 | General Requirements | This requirement was removed per contract negotiations. |
| 623 | 2038 | General Requirements | This requirement was removed per contract negotiations. |
| 406 | 974 | Job Aids | The CONTRACTOR shall migrate the ABAWD Time Limit Batch job aid. |
| 407 | 975 | Job Aids | The CONTRACTOR shall migrate the Action Plan-Create job aid. |
| 408 | 976 | Job Aids | The CONTRACTOR shall migrate the Administration Disqualification Hearing (ADH) Records - Manage job aid. |
| 409 | 977 | Job Aids | The CONTRACTOR shall migrate the CalFresh Notice of Discontinuance Non-Compliant ABAWD job aid. |
| 410 | 978 | Job Aids | The CONTRACTOR shall migrate the Call Log job aid. |
| 411 | 979 | Job Aids | The CONTRACTOR shall migrate the CFET Program and Tracking for ABAWD Non-Waiver Counties job aid. |
| 412 | 980 | Job Aids | The CONTRACTOR shall migrate the C-IV Hearing Records-Manage job aid. |
| 413 | 981 | Job Aids | The CONTRACTOR shall migrate the HIC Number Format job aid. |
| 414 | 1159 | Job Aids | The CONTRACTOR shall remove the Job Aid number from all Job Aid Titles.  The CONTRACTOR shall alphabetize the Job Aid listing within Online Help. |
| 415 | 1160 | Job Aids | The CONTRACTOR shall update the index tab within online help to display job aids by title name in alphabetical order. |
| 416 | 1130 | Job Aids | The CONTRACTOR shall migrate the "CMSP-Add a Person to a Case or Program" job aid. |
| 417 | 1132 | Job Aids | The CONTRACTOR shall migrate the "CMSP-Open Enrollment and APTC" job aid. |
| 418 | 1133 | Job Aids | The CONTRACTOR shall migrate the "CMSP- Path2Health" job aid. |
| 419 | 1134 | Job Aids | The CONTRACTOR shall migrate the "CMSP -Reapply in the Certification End Date (CED) Month" job aid. |
| 420 | 1135 | Job Aids | The CONTRACTOR shall migrate the CMSP - Running EDBC through the Certification Determination Month (CDM) job aid. |
| 421 | 1136 | Job Aids | The CONTRACTOR shall migrate the Electronic Notification (E-Notification) job aid. |
| 422 | 1137 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 423 | 1138 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 424 | 1139 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 425 | 1140 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 426 | 1141 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 427 | 1142 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 428 | 1143 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 429 | 1144 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 430 | 1145 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 431 | 1146 | Job Aids | This requirement was removed as the imaging solution will be different in CalSAWS. |
| 432 | 1147 | Job Aids | The CONTRACTOR shall migrate the Issuance-Replacement Cash EBT Benefits job aid. |
| 433 | 1148 | Job Aids | The CONTRACTOR shall migrate the Issuance-Skipped Issuances job aid. |
| 434 | 1149 | Job Aids | The CONTRACTOR shall migrate the Lobby Management-Manage job aid. |
| 435 | 1152 | Job Aids | The CONTRACTOR shall migrate the PRT-Case Copy job aid. |
| 436 | 1153 | Job Aids | The CONTRACTOR shall migrate the PRT-Overview job aid. |
| 437 | 1151 | Job Aids | The CONTRACTOR shall migrate the PRT-Process a Medi-Cal Application and Request a MAGI Determination job aid. |
| 438 | 1155 | Job Aids | The CONTRACTOR shall migrate the Text Notification job aid. |
| 439 | 1156 | Job Aids | The CONTRACTOR shall migrate the Un-Reimbursed Assistance Pool-Process UAP job aid. |
| 440 | 1150 | Job Aids | The CONTRACTOR shall migrate the Medi-Cal-Express Lane job aid. |
| 441 | 1154 | Job Aids | The CONTRACTOR shall migrate the Subscriber County Review List job aid. |
| 442 | 982 | Job Aids | The CONTRACTOR shall migrate the Local Warrant Print job aid. |
| 443 | 983 | Job Aids | The CONTRACTOR shall migrate the Anti-Rejection Medications Program job aid. |
| 444 | 984 | Job Aids | The CONTRACTOR shall migrate the Tax Household job aid. |
| 445 | 985 | Job Aids | The CONTRACTOR shall migrate the Password Information- Maintain job aid. |
| 446 | 986 | Job Aids | The CONTRACTOR shall migrate the Performance Analysis job aid. |
| 447 | 987 | Job Aids | The CONTRACTOR shall migrate the Rush Warrants - Issue job aid. |
| 448 | 988 | Job Aids | The CONTRACTOR shall migrate the Skeleton Cases- Establish job aid. |
| 449 | 1101 | Job Aids | The CONTRACTOR shall update the phrasing within the LRS Online Help Pages from "Click XXXXXX on the Global Navigation Bar" to read "Place the cursor over XXXXXX on the Global Navigation Bar". |
| 450 | 990 | Job Aids | The CONTRACTOR shall migrate the Work Eligible Individuals- Clarification job aid. |
| 451 | 954 | Online Help | The CONTRACTOR shall migrate the Online Help page for the Valuable Inventory Detail page. |
| 452 | 1161 | Online Help | The CONTRACTOR shall migrate OLH pages of "DHCS Accepted Addresses" and "MEDS Alert ID". |
| 453 | 1162 | Online Help | The CONTRACTOR shall add the following OLH pages to the Client Correspondence section: 1) Forms Overview 2) e-Signature Detail |
| 454 | 1163 | Online Help | The CONTRACTOR shall evaluate Desk Aids if available at the time of migration for future enhancement. |
| 455 | 1112 | Online Help | The CONTRACTOR shall migrate the Online Help page "Case Info - ICT Claim Detail". |
| 456 | 1113 | Online Help | The CONTRACTOR shall migrate the Online Help page "Child Care - Telephonic Signature". |
| 457 | 1114 | Online Help | The CONTRACTOR shall migrate the Online Help page "Child Care – Virtual Signature". |
| 458 | 1115 | Online Help | The CONTRACTOR shall migrate the Online Help page "Document Control – Telephonic Signature". |
| 459 | 1116 | Online Help | The CONTRACTOR shall migrate the Online Help page "Document Control – Virtual Signature". |
| 460 | 1117 | Online Help | The CONTRACTOR shall migrate the Online Help page "Eligibility - MAGI Request Error Detail". |
| 461 | 1118 | Online Help | The CONTRACTOR shall migrate the Online Help page "Eligibility - Medi-Cal EDBC List (Manual)". |
| 462 | 1119 | Online Help | The CONTRACTOR shall migrate the Online Help page "Eligibility - Select Employment". |
| 463 | 1120 | Online Help | The CONTRACTOR shall migrate the Online Help page "Eligibility - Select Health Insurance Expense". |
| 464 | 1121 | Online Help | The CONTRACTOR shall migrate the Online Help page "Eligibility – Telephonic Signature". |
| 465 | 1122 | Online Help | The CONTRACTOR shall migrate the Online Help page "Eligibility – Virtual Signature". |
| 466 | 1125 | Online Help | The CONTRACTOR shall migrate the Online Help page "Eligibility – Work Hours Detail". |
| 467 | 1126 | Online Help | The CONTRACTOR shall migrate the Online Help page "Employment Services – Telephonic Signature". |
| 468 | 1127 | Online Help | The CONTRACTOR shall migrate the Online Help page "Employment Services – Virtual Signature". |
| 469 | 1111 | Online Help | The CONTRACTOR shall migrate the Online Help page for Reports Calendar. |
| 470 | 1128 | Online Help | The CONTRACTOR shall migrate the Online Help page "Utilities - Journal Print". |
| 471 | 964 | Online Help | The CONTRACTOR shall migrate the Online Help page for the IEVS Fleeing Felon Report. |
| 472 | 971 | Online Help | The CONTRACTOR shall migrate the Online Help page for the Withdrawal Detail page. |
| 473 | 1164 | Online Help | The CONTRACTOR shall evaluate Temporary Interim Process (TIPs) if available at the time of migration for future enhancement. |
| 474 | 1073 | Training Environment | This requirement was removed per contract negotiations. |
| 866 | 2281 | Training Environment | This requirement was removed per contract negotiations. |
| 867 | 2282 | Training Environment | This requirement was removed per contract negotiations. |
| 475 | 1828 | Web Based Training (WBTs) | This requirement was removed due to contract negotiations. |
| 476 | 1072 | Web Based Training (WBTs) | This requirement was removed per contract negotiations. The last sentence of this requirement was added to DDID #1829. |
| 477 | 1571 | Web Based Training (WBTs) | This requirement was removed per contract negotiations. |

# CALACES/CALSAWS MIGRATION DEPLOYMENT:

The following requirements shall apply to the CalACES/CalSAWS Migration Deployment category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 16. CALACES/CALSAWS MIGRATION DEPLOYMENT** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 478 | 1880 |  | This requirement was removed due to being obsolete. |  |  | No additions. |
| 479 | 1881 |  | This requirement was removed due to being obsolete. |
| 772 | 2187 |  | The CONTRACTOR shall create a CalSAWS Deployment Readiness Plan (one (1) for the 39 C-IV Migration Counties and one (1) for the 18 CalWIN Counties) which includes but is not limited to the following:  1) Deployment Checklist 2) Assumptions 3) Entry and Exit Criteria  4) CalSAWS Migration Deployment Approach  5) CalSAWS Migration Deployment tools and templates  6) CalSAWS Migration Deployment Tasks  7) Manage and report on the CalSAWS Migration Project Deployment Schedule and critical path  8) Plan, coordinate, manage and document the activities across Project Teams and the counties to facilitate a smooth transition  9) Plan and coordinate the CalSAWS Migration Deployment activities across the CalSAWS Migration Teams including Conversion, Change Management, Training, Development and System Test, and Technical teams  10) Setup a Command Center to support the CalSAWS Migration Deployment of the CalSAWS Software in each of the 39 C-IV Migration Counties; managing the effort to support the 39 C-IV Migration Counties during the CalACES Migration Deployment support period  11) Manage the readiness of the 57 Counties as they prepare to migrate to the CalSAWS Software  The CONTRACTOR’s CalSAWS Deployment Team shall track progress and completion of readiness activities at each of the 57 Counties at each of the deployment waves, and overall CalSAWS Migration Project level in preparation for go-live using the County Readiness Checklist and the CalSAWS Migration Deployment Readiness Checklist.  The CalSAWS Deployment Readiness Milestone shall be a deliverable. |
| 480 | 1883 |  | The CONTRACTOR shall provide a post-deployment Command Center to support the 39 C-IV Migration Counties for a minimum 30 business days (Monday to Friday) as agreed upon in the CalSAWS Software Deployment Plan after their scheduled deployment date. |
| 481 | 1886 |  | The CONTRACTOR shall provide Issue Summary Report based upon user reported issues through the standard trouble ticketing process (e.g., Parent Tickets) every day for up to thirty (30) business days (Monday to Friday) following County go live. The details surrounding the issue summary report will be determined during the migration design phase. |
| 482 | 1887 |  | The CONTRACTOR will prepare and deliver a CalSAWS Deployment Complete Report. The document will highlight proven practices and recommendations, as well as problem areas, issues and corresponding solutions associated with the application, Training Materials (when applicable) and Conversion. The CalSAWS Migration Deployment Complete Report shall be a Deliverable. |
| 483 | 1890 |  | The CONTRACTOR shall disable access to the legacy C-IV production Application and make the PRT environment read only upon conversion into the CalSAWS Software. The PRT environment will contain a copy of production data prior to conversion. The environment will be retained for twelve (12) months after the conversion. |
| 484 | 1971 |  | The CONTRACTOR shall provide post deployment support for Monthly, Quarterly and Annual State Reports. This post deployment support will include:  1) The CONTRACTOR shall generate State monthly, quarterly and annual reports using Converted Data and will make them available for the 57 Counties to review prior to County State submission. Monthly State reports will be made available prior to the County’s deployment. Quarterly and Annual reports will be made available prior to or after the County’s deployment. The exact timeframe as to when the State reports will be made available for County review will be determined during the CalSAWS Migration Release Management phase.  Note: Due to the timeframe needed for report generation and County review, the reports provided to the 57 Counties may only contain a subset of data from what would be captured in the final report generated for the Counties in production. Post deployment support does not include training on the state reports.  2) For those Counties that elect to participate in the State Report review effort, they will be responsible for validating the data being populated on the report aligns to the agreed upon report design. This effort is not a validation of the final reporting numbers to be submitted to the State. In addition, these Counties will be required to communicate back to the project any issues in a timely manner. This timeframe as well as any additional details will be determined during the CalSAWS Migration Release Management phase.  The total hours for this effort is not to exceed four thousand five hundred (4,500) hours. |
| 485 | 1968 |  | The CONTRACTOR shall perform the preparation, execution and post deployment support (39 C-IV Migration Counties only) of the multi-wave Conversion Cutover activities for all 57 Counties. These activities shall include a plan and support for system unavailability during cutover. The CONSORTIUM Staff and staff from the 57 Counties will support conversion activities in accordance with the Conversion Plan for each deployment wave.  Cutover shall be defined as the event when Conversion has been successfully completed, the Converted Data and the CalSAWS Software are installed in the Cloud, the System with the Cloud has received UAT Acceptance, and the System with the Cloud is available for use in Production. |
| 601 | 2016 |  | This requirement was removed per contract negotiations. |
| 602 | 2017 |  | This requirement was removed per contract negotiations. |
| 603 | 2018 |  | This requirement was removed per contract negotiations. |
| 604 | 2019 |  | This requirement was removed per contract negotiations. |
| 605 | 2020 |  | This requirement was removed per contract negotiations. |
| 606 | 2021 |  | This requirement was removed per contract negotiations. |
| 607 | 2022 |  | This requirement was removed per contract negotiations. |
| 608 | 2023 |  | This requirement was removed per contract negotiations. |
| 609 | 2024 |  | This requirement was removed per contract negotiations. |
| 610 | 2025 |  | This requirement was removed per contract negotiations. |
| 611 | 2026 |  | This requirement was removed per contract negotiations. |
| 612 | 2027 |  | This requirement was removed per contract negotiations. |
| 613 | 2028 |  | This requirement was removed per contract negotiations. |
| 614 | 2029 |  | This requirement was removed per contract negotiations. |
| 628 | 2043 |  | This requirement was removed per contract negotiations. |
| 742 | 2157 |  | The CONTRACTOR shall support a single wave strategy for converting the CalACES Counties. The 39 C-IV Migration Counties shall be considered one group and will be migrated in its entirety, as a whole over a given weekend. |
| 743 | 2158 |  | The CONTRACTOR shall provide a 39 C-IV Migration Counties timeline that completes the wave conversion by XX/XXXX.  The CONTRACTOR shall provide a CalSAWS Migration timeline that completes a 6 County wave conversion by XX/2023. |
| 744 | 2159 |  | This requirement was removed as this is not in scope of this SOR. |
| 745 | 2160 |  | The CONTRACTOR shall support the installation of CalSAWS equipment at each of the 18 CalWIN Counties. |

# CHANGE MANAGEMENT:

The following requirements shall apply to the Change Management category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 17. CHANGE MANAGEMENT** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 486 | 1907 |  | The CONTRACTOR shall develop a CalACES Change Management Plan which will be approved by the CONSORTIUM that will define the scope of the Change Management effort. The Change Management Plan will entail the following activities and include, but not be limited to: 1) Overall Change Management Approach 2) Change Readiness Approach  3) Key System Changes 4) Communication Strategies 5) Tasks and Expected Results 6) Schedules 7) Assumptions  The CalACES Change Management Plan shall be a Deliverable. |
| 487 | 1824 |  | This requirement was removed due to contract negotiations. |
| 488 | 1823 |  | The CONTRACTOR shall develop the following templates to be used by the CONSORTIUM as the CONSORTIUM executes the Change Management Plan:  1) County Decision Point Template  2) Change Readiness Checklist and Assessment Template  3) Change Assessment Tracking Template  4) Communication Roadmap Template  5) Targeted Topic Template  The intent of these documents is to help the Counties prepare for Migration. |
| 626 | 2041 |  | This requirement was removed due to contract negotiations. |

# CONVERSION:

The following requirements shall apply to the Conversion category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 18. CONVERSION** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 489 | 1893 |  | The CONTRACTOR shall develop a CalACES Master Conversion Plan in conjunction with the CONSORTIUM in support of the CONTRACTOR's conversion methodology. The CalACES Master Conversion Plan shall include, but not be limited to, the following:  1) A description of the conversion approach and strategy  2) Objectives  3) Processes and procedures for both automated and manual conversion efforts  4) A schedule detailing the execution of the plan  5) Required staffing  6) Roles and responsibilities clearly delineated for CONTRACTOR and CONSORTIUM personnel  7) A description of the conversion test or dry run approach and strategy and methodology for determination of success  8) A high level conceptual design of the migration process along with a more detailed design showing inputs and outputs  9) A listing of files being converted  10) Data cross-references  11) Conversion rules for existing and new data elements, including the rules for default values and values that are derived, minimizing duplicates where appropriate  12) Conversion rules for each condition or transaction being converted  13) Methods for calculating default values, as needed for a successful and complete conversion of source data  14) Manual processes and related reports required including preparation (data cleanup) and actual conversion along with the work effort and timeline for each  15) A description of the approach to prevent duplicate benefit issuances from the future System and existing systems  16) A process to confirm that unduplicated case and individual information is converted into the CalSAWS Software  17) Any assumptions or constraints  18) The approach for communicating to users and other appropriate staff the automated and manual conversion procedures  19) Tasks and cross-task dependencies  20) Conversion impacts  21) Recovery Plan  22) Communication processes  23) Special training or processes required (such as getting data entered into the CalSAWS Software that was created during the "dark period" between legacy system shut down and the CalSAWS Software go-live)  24) Documentation of all pre and post-conversion related reports and special screen layouts required to address the remedies for failed and discrepant conversions  25) Efficient methods to assist the user in determining the reasons for failed and discrepant conversions  26) Procedures necessary to successfully execute the conversion programs  27) Execute the approved Conversion Plan to convert the data for each CalACES County according to the agreed upon timeframe and schedule  28) Confirm that both automated and manual conversion processes are conducted in a timely and efficient manner according and within the agreed upon timeframe and schedule  29) A CalACES data model that includes table and column definitions and foreign key relationships  The CalACES Master Conversion Plan shall be a Deliverable. |
| 736 | 2151 |  | The CONTRACTOR shall develop a CalWIN/CalSAWS Master Conversion Plan in conjunction with the CONSORTIUM in support of the CONTRACTOR's conversion methodology. The CalWIN/CalSAWS Master Conversion Plan shall include, but not be limited to, the following:  1) A description of the conversion approach and strategy  2) Objectives  3) Processes and procedures for both automated and manual conversion efforts  4) A schedule detailing the execution of the plan  5) Required staffing  6) Roles and responsibilities clearly delineated for CONTRACTOR and CONSORTIUM personnel  a) Roles and responsibilities clearly delineated for CONTRACTOR and any CalWIN CONTRACTOR or CalWIN Sub-contractor  7) A description of the conversion test or dry run approach and strategy and methodology for determination of success  8) A high level conceptual design of the migration process along with a more detailed design showing inputs and outputs  9) A listing of files being converted  10) Data cross-references  11) Conversion rules for existing and new data elements, including the rules for default values and values that are derived, minimizing duplicates where appropriate  12) Conversion rules for each condition or transaction being converted  13) Methods for calculating default values, as needed for a successful and complete conversion of source data  14) Manual processes and related reports required including preparation (data cleanup) and actual conversion along with the work effort and timeline for each  15) A description of the approach to prevent duplicate benefit issuances from the future System and existing systems  16) A process to confirm that unduplicated case and individual information is converted into the CalSAWS Software  17) Any assumptions or constraints  18) The approach for communicating to users and other appropriate staff the automated and manual conversion procedures  19) Tasks and cross-task dependencies  20) Conversion impacts  21) Recovery Plan  22) Communication processes  23) Special training or processes required (such as getting data entered into the CalSAWS Software that was created during the "dark period" between legacy system shut down and the CalSAWS Software go-live)  24) Documentation of all pre and post-conversion related reports and special screen layouts required to address the remedies for failed and discrepant conversions  25) Efficient methods to assist the user in determining the reasons for failed and discrepant conversions  26) Procedures necessary to successfully execute the conversion programs  27) Execute the approved Conversion Plan to convert the data for each CalWIN County according to the agreed upon timeframe and schedule  28) Confirm that both automated and manual conversion processes are conducted in a timely and efficient manner according and within the agreed upon timeframe and schedule  29) A CalSAWS data model that includes table and column definitions and foreign key relationships  The CalWIN/CalSAWS Master Conversion Plan shall be a Deliverable. |
| 490 | 1894 |  | The CONTRACTOR shall define the source and destination tables and columns of the data to be converted in a Conversion Specification Document to be inclusive of open and closed cases.  The CONTRACTOR shall prepare a Conversion Specification Document that describes how data will be electronically or manually converted, includes a list of cases and/or files being converted, a cross-reference of existing data elements to the CalSAWS Software data elements, and a conceptual design of the migration process along with a more detailed design including inputs and outputs. The existing systems shall be analyzed to determine the validity and internal integrity of the data selected for conversion and to identify and report data inconsistencies within the existing systems. |
| 491 | 1895 |  | The CONTRACTOR shall develop conversion software which will convert data values from the legacy system to the CalSAWS Software in order to continue to issue benefits to cases currently eligible.  The CONTRACTOR shall develop all software and input formats for the conversion of C-IV and CalWIN source files, tables, files and other data objects and related data and file maintenance. An appropriate development methodology, standards and supporting documentation shall be utilized. |
| 492 | 1896 |  | The CONTRACTOR shall conduct a conversion software System Test prior to the initiation of any conversion activity in a production like environment. All conversion software shall be tested prior to deployment.  The CONTRACTOR shall prepare a Conversion Test Report that includes the test results and performance analysis, the problems encountered, corrective action taken, and retest results. |
| 493 | 1897 |  | The CONTRACTOR shall confirm that the CalSAWS Software can continue to issue timely benefits on converted continuing cases. |
| 494 | 1898 |  | The CONTRACTOR shall meet all County, State, and Federal requirements for timely customer notifications during the conversion process. |
| 495 | 1899 |  | The CONTRACTOR shall provide support for all interfaces with County, State, and Federal systems during the conversion process. |
| 496 | 1900 |  | The CONTRACTOR shall work with the CONSORTIUM Counties and CONSORTIUM to minimize any disruption to the public and CONSORTIUM Counties staff in the normal operation of business during the conversion. |
| 497 | 1901 |  | The CONTRACTOR will provide Conversion specific, user friendly/non-technical training materials to address the needs of all users involved with the conversion process. |
| 498 | 1903 |  | The CONTRACTOR shall review the results of conversion to confirm the accuracy of the conversion and shall generate a report of those cases that are unable to be converted or are discrepant when compared with the source system.  The CONTRACTOR and the County shall analyze any failed conversion attempts, document the planned approach for another attempt(s) and execute and oversee reruns or manual processes as appropriate. |
| 499 | 1904 |  | The CONTRACTOR shall provide a list of randomly selected cases for each County to review for accuracy during each County’s conversion dry run.  The CONTRACTOR and CONSORTIUM shall agree on the volume and types of cases for the randomly selected list based upon the CalACES Master Conversion Plan and the CalWIN/CalSAWS Master Conversion Plan.  The CONTRACTOR shall confirm non-production environment(s) are available for use by the Counties with copies of production data to conduct this review.  The CONTRACTOR shall perform dry runs (mock conversions) of the execution activities required to migrate the System Data for use with the CalSAWS Software and provide the opportunity to identify and resolve issues prior to conversion Cutover.  The CONSORTIUM Staff and staff from the 57 Counties will support conversion activities in accordance with the CalACES Master Conversion Plan and the CalWIN/CalSAWS Master Conversion Plan. |
| 500 | 1906 |  | The CONTRACTOR shall prepare a CalSAWS Deployment Complete Milestone Report and shall provide the Converted Data for each deployment wave (one (1) wave for the 39 C-IV Migration Counties and six (6) waves for the 18 CalWIN Counties) that:   1. Certifies and provides Validation that all C-IV and CalWIN data has been accurately mapped and converted from the legacy database schema onto the CalSAWS database schema 2. Certifies and provides Validation that the CalSAWS Software application operating in the cloud infrastructure is fully functional using the converted C-IV and CalWIN data 3. Provides a conversion exception (conversion fallout) report, which details the C-IV and CalWIN data/records that were not successfully converted from the C-IV and CalWIN schema to the CalSAWS schema, as well as recommended actions to resolve such conversion exceptions/fallouts; and 4. Highlights the conversion results, proven practices, problem areas/issues, lessons learned, and recommendations for future conversion deployment waves.   The CalSAWS Deployment Complete Milestone Report for each deployment wave shall be a Deliverable. |
| 617 | 2032 |  | The CONTRACTOR shall manage and/or perform the Data migration strategy, data conversion architecture, conversion design, development, System Testing, client communications and Cutover efforts. This shall be included in the Conversion Plan deliverable. |
| 618 | 2033 |  | The CONTRACTOR shall document the data elements involved in the Conversion effort, provide a cross-reference of the C-IV and CalWIN System data elements to the CalSAWS Software data elements and define how the data elements will be converted from the C-IV and CalWIN System to the CalSAWS Software. |
| 619 | 2034 |  | The CONTRACTOR shall perform the design activities associated with analyzing the data models and developing the designs, which describe how the Data will be converted for use with the CalSAWS Software, and document the design(s) in a Conversion Design Document. |
| 620 | 2035 |  | The CONTRACTOR shall develop the conversion routines and software, based on the conversion designs, which will convert the System Data for processing by the CalSAWS Software.   The CONTRACTOR shall validate the Conversion software developed that converts the System Data for processing by the CalSAWS Software. Conversion Program Testing will confirm the ability to extract, transform and load Data.  The CONTRACTOR shall perform ongoing analysis, design, build and test activities to address updates/refinements to the Conversion routines with each release of CalSAWS Software. |
| 621 | 2036 |  | This requirement was removed due to duplication. |
| 746 | 2161 |  | The CONTRACTOR shall migrate CalWIN customer data into the CalSAWS Software minimizing duplicate records and standardizing demographic information. |
| 748 | 2163 |  | Please refer to Table 36 for requirement language. |
| 749 | 2164 |  | The CONTRACTOR shall coordinate all automated and manual data loads during data conversion testing and UAT. |
| 750 | 2165 |  | The CONTRACTOR shall provide tools required to convert data from the legacy systems and/or synchronize the data between the initial release and the retirement of CalWIN, assuming the Conversion is implemented across multiple releases. |
| 751 | 2166 |  | This requirement was removed due to duplication. This DDID is covered under DDID #1906. |
| 894 | 2309 |  | Please refer to Table 36 for requirement language. |
| 895 | 2310 |  | Please refer to Table 36 for requirement language. |
| 896 | 2311 |  | Please refer to Table 36 for requirement language. |

# TRAINING DELIVERY:

The following requirements shall apply to the Training Delivery category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 19. TRAINING DELIVERY** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 501 | 1931 | Master Training Delivery Plan | The CONTRACTOR shall develop a CalACES Master Training Plan, as approved by the CONSORTIUM, which will include the following: 1) Plan to develop, build and deploy the CalSAWS Online Help (OLH)  2) Plan to install, configure, utilize and train the CONSORTIUM Staff on the LMS tool for Training Delivery  3) Overall activities, effort and scope of training, as related to OLH, LMS and peer reviewing Job Aids  4) Detailed schedule including but not limited to the OLH, LMS and WBT completion  5) Preparation, logistics, and activities required to implement training  6) How the most current WBTs will be accessible to the 39 C-IV Migration Counties through the LMS 7) How the CONTRACTOR will use the Learning Management System (LMS) tool to manage the training schedule and participation  The CONTRACTOR shall update the CalACES Master Training Plan as directed by the CONSORTIUM. The CalACES Master Training Plan shall be a Deliverable. |
| 502 | 1820 | Training Delivery | The CONTRACTOR shall provide support for the CONSORTIUM to facilitate and manage multiple training sessions and dry runs to review WBTs with the CONSORTIUM County staff. Four one-week sessions of up to fifty (50) attendees each must be conducted and include early training of One-time Migration WBTs, Navigation WBTs and other specific WBTs resulting from Migration. Early training will begin eight weeks prior to general training. Support is defined as providing setup of the laptops and room,, technical support, access to the LMS and WBTs, any other hardware and/or software necessary to conduct the training sessions by the CONSORTIUM Staff. |
| 503 | 1938 | Training Delivery | This requirement was removed due to contract negotiations. |
| 624 | 2039 | Training Delivery | This requirement was removed due to contract negotiations. |
| 625 | 2040 | Training Delivery | This requirement was removed due to contract negotiations. |
| 504 | 1932 | Training Delivery Schedule | The CONTRACTOR shall work with the CONSORTIUM to:  1) Have WBT modules available for general training four weeks prior to go-live.  2) All online updates to the CalSAWS Software must be in a completed state twelve (12) weeks prior to early training in order for the WBTs to be completed by the CONSORTIUM Staff.  3) Create a registration report for counties to show who has registered for training and who has not yet registered for training in the LMS. |
| 505 | 1933 | Training Delivery Schedule | This requirement was removed due to contract negotiations. |
| 506 | 1934 | Training Delivery Schedule | The CONTRACTOR shall work with the CONSORTIUM to confirm that correct and current data is maintained in the Learning Management Tool selected by the CONTRACTOR to manage items such as the training course and training schedule. |
| 507 | 1822 | Training Delivery Schedule | This requirement was removed due to contract negotiations. |
| 508 | 1821 | Training Delivery Tracking Tool | The CONTRACTOR shall make a Learning Management System available for 39 C-IV Migration Counties to assign and track Migration training. |
| 509 | 1935 | Training Delivery Tracking Tool | The CONTRACTOR shall select, configure and install, populate, maintain, and provide training for the Learning Management Tool (LMS) for the 39 C-IV Migration Counties. Upon selection of the tool, the CONTRACTOR shall develop a plan for how this will be used by designated staff and what users can do.  The CONTRACTOR shall develop three (3) reports, load courses, perform a one-time load of users into the LMS extracted from the C-IV production database and support the CONSORTIUM training coordinators and County Staff in their use of LMS.  The CONTRACTOR shall develop one (1) WBT not to exceed thirty (30) minutes in length and one (1) instructional guide in soft copy on how to use the LMS for the CONSORTIUM Staff. |

# EQUIPMENT & SOFTWARE:

The following requirements shall apply to the Equipment & Software category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 20. EQUIPMENT & SOFTWARE** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 510 | 1768 |  | The CONTRACTOR shall modify AMP to meet the needs of CalSAWS by: 1) Not using the status value of "-1" to record transactions returning error pages 2) Implement Spring JMS 3) Continue importing imaging transactions for all 58 Counties 4) Incorporate command categorization for all Counties at the time of migration 5) Continue to collect Case ID 6) Capture workstation names for workstations with IE browser |
| 511 | 508 |  | This requirement was removed per contract negotiations. |
| 512 | 505 |  | This requirement was removed per contract negotiations. |
| 513 | 1099 |  | The CONTRACTOR shall update the System to display the application server name when hovering over the system icon. |
| 514 | 502 |  | This requirement was removed per contract negotiations. |
| 515 | 499 |  | This requirement was removed per contract negotiations. |
| 516 | 1783 |  | This requirement was removed due to being obsolete. |
| 517 | 1769 |  | The CONTRACTOR shall migrate the following C-IV Audit features at the time of migration: 1) Store field level audit information to audit changes to specific fields on specific pages (e.g., Person Search and Journal Search) 2) Store audit records of multi-county users 3) Capture the text of URL links clicked by users |
| 518 | 1776 |  | The CONTRACTOR shall update the CalSAWS Software support as follows:  1) Support the current major version or the previous major version (current major version minus 1) of Microsoft Internet Explorer and the Chrome Web Browser. 2) The new CalSAWS Software shall be tested on the browser version of Microsoft Internet Explorer and Chrome that is supported in the system. 3) Update the existing LRS and C-IV automated regression test scripts to test with both Internet Explorer and the Chrome Web Browser. |
| 519 | 506 |  | This requirement was removed per contract negotiations. |
| 520 | 1770 |  | This requirement was removed per contract negotiations. |
| 521 | 501 |  | This requirement was removed per contract negotiations. |
| 522 | 503 |  | This requirement was removed per contract negotiations. |
| 523 | 507 |  | This requirement was removed per contract negotiations. |
| 524 | 1875 |  | This requirement was removed per contract negotiations. |
| 525 | 1877 |  | This requirement was removed due to being obsolete. |
| 526 | 1878 |  | The CONTRACTOR shall provide the appropriate number of development and test environments of the following categories, with date forwarding capability as appropriate: 1) Conversion 2) Development 3) Warehouse 4) Portal 5) Testing, including User Acceptance Testing (including testing of scanning, imaging, IVR, Contact Center, Outbound Calls, Texts, and Client Emails) 6) Training 7) Performance Testing 8) Demonstration  9) Sandbox  The CONTRACTOR shall provide a sandbox environment available via the internet to all 58 Counties with non-production data for the 58 Counties to be use the LRS Software. The environment must accommodate 150 concurrent users. The sandbox must have the ability to run batch. The sandbox environment shall remain available to use throughout the duration of the CalACES/CalSAWS Migration Project and shall be refreshed with new LRS M&O code as it is released. The sandbox environment shall be made available to all 58 Counties within 3 months of the CalACES Migration Project Start Date.  The CONTRACTOR shall provide a conversion environment prior to conversion for the CalSAWS Migration Project for the 18 CalWIN Counties Vendor to perform mock conversions a data cleansing on data prior to the conversion of 18 CalWIN Counties data to CalSAWS Software. The conversion environment shall be available at a date agreed to by the CONTRACTOR and CONSORTIUM in the CalWIN/CalSAWS Master Conversion Plan. |
| 527 | 1879 |  | The CONTRACTOR shall provide the appropriate number of production environments for the following categories: 1) Production (Including Simulation) 2) Policy, Review and Training (PRT) 3) Warehouse (County Data Extract) 4) Training |
| 528 | 497 |  | This requirement was removed per contract negotiations. |
| 529 | 495 |  | This requirement was removed per contract negotiations. |
| 530 | 492 |  | This requirement was removed per contract negotiations. |
| 531 | 1778 |  | The CONTRACTOR shall expand the Los Angeles County's iOS solution to support all 58 Counties. The C-IV java solution shall also be integrated to support the current Kiosk and FACTs for use by all 58 Counties. |
| 532 | 496 |  | This requirement was removed per contract negotiations. |
| 533 | 500 |  | This requirement was removed per contract negotiations. |
| 534 | 1772 |  | The CONTRACTOR shall incorporate the current Properties Configuration and Values of CalSAWS at the time of migration. |
| 535 | 490 |  | This requirement was removed per contract negotiations. |
| 536 | 494 |  | This requirement was removed per contract negotiations. |
| 537 | 1784 |  | The CONTRACTOR shall update the System to support the C-IV Text Messaging solutions for all 58 Counties. |
| 538 | 1774 |  | This requirement was removed per contract negotiations. |
| 539 | 510 |  | This requirement was removed per contract negotiations. |
| 540 | 1781 |  | The CONTRACTOR shall consolidate the Web Services by creating a common deployment for the CalSAWS Software and individual deployments for respective services.  The CalSAWS Software will have a common CalHEERS Web Service WAR deployment. The CalSAWS Software will support a consolidated IVR, Contact Center, imaging, texting, outbound calls and client email functionality for all 58 Counties. |
| 541 | 1773 |  | The CONTRACTOR shall add the following Work Managers: 1) EBT 2) Person Search 3) File Management |
| 542 | 1973 |  | The CONTRACTOR shall add the web service for the new self-service portal for all 58 Counties to the CalSAWS Software. The new self-service portal will be utilized by all 58 Counties. |
| 587 | 2002 |  | This requirement was removed per contract negotiations. |
| 588 | 2003 |  | This requirement was removed due to duplication. |
| 589 | 2004 |  | This requirement was removed due to duplication. |
| 590 | 2005 |  | This requirement was removed due to duplication. |
| 591 | 2006 |  | This requirement was removed due to duplication. |
| 592 | 2007 |  | This requirement was removed due to duplication. |
| 593 | 2008 |  | This requirement was removed per contract negotiations. |
| 594 | 2009 |  | This requirement was removed per contract negotiations. |
| 595 | 2010 |  | The CONTRACTOR shall perform the following activities: 1) Plan and coordinate environment usage – work with development team leads to coordinate the usage of shared development environments 2) Build and Deploy application – create the CalSAWS Software build and deploy it to the development, UAT, and Production environments 3) Monitor availability and other Performance Standards – verify production components are working correctly and meeting LRS Service Level Agreements and Performance Standards 4) Test and deploy Software upgrades and patches – upgrade and software products for production components 5) Incident Management – Communicate Production incidents to appropriate CONSORTIUM resources 6) Deploy Operations and Execution Changes – implement changes to the Execution or Operational Architecture for the CalSAWS Software |
| 596 | 2011 |  | The CONTRACTOR shall perform the configuration and installation of the development tools.   NOTE: Development Tools needs to be defined |
| 598 | 2013 |  | The CONTRACTOR shall manage the technical resources and planning efforts, and perform the following activities: 1) Communicate status to the CONSORTIUM on the progress of Technical Team Deliverables 2) Project planning of the Tasks and Deliverables required from the Technical Team 3) Preparation and review of the documentation and Deliverables required by the CONSORTIUM 4) Management of incidents that may occur during the deployment of migration equipment and processes |
| 615 | 2030 |  | The CONTRACTOR shall develop CalSAWS Software architecture and employ development standards where appropriate, that use reference tables, or other techniques, to manage and direct user navigations and functions based on CONSORTIUM requirements as defined in the LRS Agreement, including the Statement of Requirements, Specifications, and applicable DEDs. |
| 616 | 2031 |  | The CONTRACTOR shall provide the CalSAWS Business Architecture Design Document. The CalSAWS Business Architecture Design Document shall provide a comprehensive architectural overview of the CalSAWS Software, including a depiction of each layer and area of application in terms of Software components. The CalSAWS Business Architecture Design Document shall describe the significant architectural decisions made on the CalSAWS Software. The CalSAWS Business Architecture Design Document shall be a Deliverable. |
| 661 | 2076 |  | The CONTRACTOR shall allow all 58 counties in the CalSAWS Software to make the decision at migration on whether or not to utilize Microsoft Active Directory.  Note: A County must currently have Microsoft Active Directory to opt in  The CONTRACTOR shall update the "Employee Number" field when External is chosen in the Staff Type to allow any entry. |
| 788 | 2203 |  | The CONTRACTOR shall modify the SMS notification system to support languages written in any of the threshold languages of the 58 Counties of California, including languages which use a non GSM-7 characterset, such as Chinese. |
| 844 | 2259 |  | The CONTRACTOR shall configure county-specified templates for SMS notifications including the message and customer-specific fields to be interpolated into the message. |
| 849 | 2264 |  | The CONTRACTOR shall configure the SMS notification system to allow county to attach documents such as PDF to be reviewed by customers when they are editing or creating an SMS campaign. |
| 864 | 2279 |  | The CONTRACTOR shall enable the functionality to select the group of customers to send text messages based on specified characteristics and specify whether the message is sent to all customers in an emergency situation per federal policy or only those that have opted-in for text messages. |
| 890 | 2305 |  | The CONTRACTOR shall update the SMS notification system to apply current SMS functionality to all the 58 Counties. |
| 891 | 2306 |  | The CONTRACTOR shall review the nightly batch jobs of text messages sent by LRS, C-IV, and CalWIN core systems and consolidate them into one set of nightly SMS batch jobs. |
| 892 | 2307 |  | The CONTRACTOR shall configure the notifications system to interface with the OpenMarket API to send SMS messages. |

# ENTERPRISE INFRASTRUCTURE:

The following requirements shall apply to the Enterprise Infrastructure category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 21. ENTERPRISE INFRASTRUCTURE** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 543 | 1870 | Telecommunications | This requirement was removed due to being obsolete. |

# SITE PREPARATION & INSTALLATION:

The following requirements shall apply to the Site Preparation & Installation category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 22. SITE PREPARATION & INSTALLATION** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 629 | 2044 | Cloud | This requirement was removed due to duplication. |
| 630 | 2045 | Cloud | This requirement was removed due to being obsolete. |
| 752 | 2167 | Cloud | This requirement was removed due to being obsolete. |
| 753 | 2168 | Cloud | This requirement was removed due to being obsolete. |
| 544 | 1980 | PDC | This requirement was removed per contract negotiations. |
| 545 | 1959 | PDC | This requirement was removed per contract negotiations. |
| 546 | 1981 | DDC | This requirement was removed per contract negotiations. |
| 547 | 1960 | DDC | This requirement was removed per contract negotiations. |
| 548 | 1982 | ADF | This requirement was removed due to being obsolete. |
| 549 | 1961 | ADF | If new Equipment is planned to be added or modifications to existing Equipment is planned to be made for the support of the CalSAWS Software in the Cloud, then CONTRACTOR shall develop and execute an Application Development Preparation and Installation Plan in order to successfully deploy the CalSAWS Software. The Installation Plan shall clearly document but is not limited to: 1) Installation and configuring hardware and software that are identified for install per the approved The Equipment, Software and Cloud Services Acquisition Plan 2) Setup, support and server administration and tear down of hardware and software 3) Equipment setup and maintenance  4) Image and setup, file, domain and security, servers and desktops, LAN and administration  5) Software license administration and confirm compliance with software licenses 6) Equipment tear down and removal of Equipment upon completion of the CalACES/CalSAWS Migration Project 7) Asset management and tracking of equipment  8) Environment support  9) Technical Support for users  10) Upgrading software  The CONSORTIUM shall be responsible for the following:  1) Email setup  2) Setup of users and email address of users  3) Email administration |

# CENTRAL PRINT:

The following requirements shall apply to the Central Print category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 23. CENTRAL PRINT** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 550 | 1775 |  | The CONTRACTOR shall update the technical architecture to support consolidation of the bundling jobs and bar codes (Stuffing, Intelligent mail, Imaging and Tracking) for one central print vendor. |
| 884 | 2299 |  | The CONTRACTOR shall make print output data from the core available to county print facilities in Contra Costa and Tulare Counties. |

# HELP DESK:

The following requirements shall apply to the Help Desk category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 24. HELP DESK** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 551 | 1871 |  | This requirement was removed due to contract negotiations. |
| 552 | 1873 |  | This requirement was removed due to contract negotiations. |
| 597 | 2012 |  | This requirement was removed per contract negotiations. |
| 893 | 2308 |  | The CONTRACTOR shall configure interfaces between the helpdesk software selected for L3 support and the software used in up to 39 counties for their Level 1 and Level 2 helpdesk. |

# IMAGING:

The following requirements shall apply to the Imaging category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 25. IMAGING** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 553 | 119 |  | Please refer to Exhibit Z for requirement language. |
| 777 | 2192 |  | Please refer to Exhibit Z for requirement language. |
| 783 | 2198 |  | Please refer to Exhibit Z for requirement language. |
| 784 | 2199 |  | Please refer to Exhibit Z for requirement language. |
| 787 | 2202 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #2199. |
| 789 | 2204 |  | Please refer to Exhibit Z for requirement language. |
| 811 | 2226 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #2199. |
| 812 | 2227 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #2199. |
| 814 | 2229 |  | This requirement was removed pending further notice. |
| 827 | 2242 |  | Please refer to Exhibit Z for requirement language. |
| 838 | 2243 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #2199. |
| 840 | 2255 |  | Please refer to Exhibit Z for requirement language. |
| 841 | 2256 |  | This requirement has been removed due to it no longer being a gap. |
| 842 | 2257 |  | This requirement has been removed due to it no longer being a gap. |
| 846 | 2261 |  | Please refer to Exhibit Z for requirement language. |
| 847 | 2262 |  | Please refer to Exhibit Z for requirement language. |
| 851 | 2266 |  | Please refer to Exhibit Z for requirement language. |
| 852 | 2267 |  | Please refer to Exhibit Z for requirement language. |
| 873 | 2288 |  | Please refer to Exhibit Z for requirement language. |
| 874 | 2289 |  | Please refer to Exhibit Z for requirement language. |
| 887 | 2302 |  | The CONTRACTOR shall design a standardized set of barcodes to encode all information necessary to identify the form, customer, and case and shall configure the system to add those barcodes to all forms before they are sent to printing. |
| 888 | 2303 |  | The CONTRACTOR shall standardize a set of barcodes to allow automatic printing, folding, and mailing of materials and add those barcodes to all forms before they are sent to printing. |
| 872 | 2287 |  | This requirement was removed due to consolidation. The requirement is covered with DDID #2162. |
| 747 | 2162 |  | Please refer to Exhibit Z for requirement language. |

# CALL CENTER:

The following requirements shall apply to the Call Center category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 26. CALL CENTER** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 554 | 1487 | Customer Service Center (CSC) | The CONTRACTOR shall migrate the "Contact Type" dropdown field with the values of Inbound, Outbound, and Webchat on the Call Log Detail page. |
| 555 | 614 | Customer Service Center (CSC) | The CONTRACTOR shall update the Call Log List page as follows: 1) Migrate the following values in the "Call Type" scroll box field:  a) Appointment/Activity  b) BIC/EBT  c) Discontinuance  d) Escalation  e) RE  f) Report  g) Restoration 2) Relabel the value "Other County" to "ICT/Other County" in the "Call Type" scroll box field |
| 795 | 2210 | Customer Service Center (CSC) | This requirement was removed pending further notice. |
| 796 | 2211 | Customer Service Center (CSC) | This requirement was removed pending further notice. |
| 556 | 405 | Regional Call Center (RCC) | The CONTRACTOR shall migrate the non-mandatory dropdown field "Regional Call Center" with the values of "Staff" and "Supervisor" on the Security Assignment page to display for those Counties who have Regional Call Centers. |
| 557 | 399 | Regional Call Center (RCC) | The CONTRACTOR shall update the Staff Detail page as follows: 1) Migrate the Regional Call Center field (Read Only Field) 2) Migrate the Available Hours (Day-Day Time-Time) text box 3) Migrate the Additional Information text box |
| 558 | 1572 | Regional Call Center (RCC) | The CONTRACTOR shall enable the Subscriber County Review List page for the 58 Counties through security. |
| 801 | 2216 | General Requirements | This requirement was removed pending further notice. |
| 802 | 2217 | General Requirements | This requirement was removed pending further notice. |
| 803 | 2218 | General Requirements | This requirement was removed pending further notice. |
| 804 | 2219 | General Requirements | This requirement was removed pending further notice. |
| 805 | 2220 | General Requirements | This requirement was removed pending further notice. |
| 806 | 2221 | General Requirements | This requirement was removed pending further notice. |
| 807 | 2222 | General Requirements | This requirement was removed pending further notice. |
| 843 | 2258 | General Requirements | This requirement was removed pending further notice. |
| 853 | 2268 | General Requirements | This requirement was removed pending further notice. |
| 854 | 2269 | General Requirements | This requirement was removed pending further notice. |
| 869 | 2284 | General Requirements | This requirement was removed pending further notice. |
| 875 | 2290 | General Requirements | Please refer to Table 37 for requirement language. |
| 876 | 2291 | General Requirements | This requirement was removed pending further notice. |
| 877 | 2292 | General Requirements | This requirement was removed pending further notice. |
| 878 | 2293 | General Requirements | This requirement was removed pending further notice. |
| 885 | 2300 | General Requirements | This requirement was removed pending further notice. |
| 879 | 2294 | General Requirements | This requirement was removed pending further notice. |

# LOBBY MANAGEMENT:

The following requirements shall apply to the Lobby Management category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 27. LOBBY MANAGEMENT** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 559 | 1526 | Customer Appointments | The CONTRACTOR shall enable one-way sync for the 58 Counties where Customer Appointments created within the new application are displayed automatically on the users Outlook and/or GroupWise calendar. |
| 560 | 1528 | Customer Appointments | The CONTRACTOR shall update the Customer Appointment Detail page to generate the appropriate Appointment Letter form that applies to each of the 58 Counties. The decision on the Appointment Letter form for each county will be captured at the time of the specific migration. |
| 561 | 1527 | Customer Appointments | The CONTRACTOR shall enable or disable the Batch job that denies the CalFresh program when the Status is set to No Show or left in Pending on the Customer Appointment Detail for all 58 Counties. The decision on which Counties opt in or out of this functionality will be captured during migration. The decision to modify the date the batch job is run will be captured at the time of the specific system migration for each county (Los Angeles county is currently running for the 25th of the month). |
| 562 | 589 | Customer Appointments | The CONTRACTOR shall relabel the "YBN Appointment #" to the name of the new self-service portal on the Customer Schedule Search page. |
| 790 | 2205 | Customer Appointments | The CONTRACTOR shall update the Appointment Management solution to allow appointments to be created for customers without being assigned to a specific user, and create a method for these appointments to be assigned to specific users later or upon the arrival of the customer. |
| 791 | 2206 | Customer Appointments | The CONTRACTOR shall update the Appointment Management solution to allow tracking separate types of appointment calendars, and tracking available appointment count for each type of calendar. Each county must have the flexibility to be able to choose which types of appointment calendars that they wish to enable. |
| 792 | 2207 | Customer Appointments | This requirement was removed due to self-service portal. |
| 793 | 2208 | Customer Appointments | The CONTRACTOR shall add a report that shows any appointments and tasks that are assigned to users that are not available at that time. |
| 797 | 2212 | Customer Appointments | The CONTRACTOR shall update the Appointment Management solution to generate an email notification to the customer (in addition to the existing paper notification) when an appointment is created or updated with details of the appointment including date, time, and location, as well as a phone number to contact for rescheduling. |
| 798 | 2213 | Customer Appointments | The CONTRACTOR shall update the Appointment Management solution with the following updates:  1) Allow a global or office-level view of appointments and availability of time slots  2) Track the status of appointments as Unassigned, Assigned, Completed, or No-show  3) Track the status of specific times slots in the calendar as Available, Unavailable or Reserved  4) Allow visual color coding of all these types in the calendar interface |
| 799 | 2214 | Customer Appointments | The CONTRACTOR shall update the Appointment Management solution to identify when appointments are made outside of normal parameters, and either prohibit the appointment from being made or prompt the user for a reason for making the exceptional scheduling. The specific rules that trigger identification of an appointment as exceptional will be specified in design with the 58 Counties, and the 58 Counties can elect which restrictions they wish to enable for their county. |
| 800 | 2215 | Customer Appointments | The CONTRACTOR shall update the Appointment Management solution to include "snooze" functionality on appointment notifications, which allow the user to reschedule the appointment for a county-specified number of minutes later by pressing one button, and prompts the user for a reason for the delay. The county administrators must be able to control whether this feature is enabled in their county. |
| 563 | 1488 | Reception Log | The CONTRACTOR shall update the color of the Send Message, Send E-Mail, and Send E-Mail and Message Icons to align with the post-modernization icon color and to match the other icons on the Reception Log Detail page. The specific standard for icon and colors is to have a contrast ratio of at least 4.5:1 that exists between text (and images of text) and background behind the text. |
| 564 | 1490 | Reception Log | The "Generate Referral" button on the Reception Log Detail page shall be updated to generate the appropriate Referral forms that applies to each CONSORTIUM County. A generic Referral Form shall be created for the 57 Counties that is equivalent to the PA 30 Non-State Form. |
| 565 | 606 | Reception Log | The CONTRACTOR shall update the Reception Log Detail page and the Reception Log List page as follows: 1) Migrate the following values in the "Purpose" field:  a) Agency Partners  b) Collections  c) Group Session  d) Health Care Options  e) IHSS  f) Leave Msg for Worker  g) Live Scan  h) Medi-Cal Card  i) Other/Information  j) Pick Up Warrant/Valuable  k) Screening  2) Relabel “IHSS” to “IHSS/CMIPS II” |
| 566 | 607 | Reception Log | This requirement was removed due to duplication. This DDID is covered with DDID #2084. |
| 882 | 2297 | General Requirements | Please refer to Exhibit W for requirement language. |

# OPERATIONS:

The following requirements shall apply to the Operations category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 28. OPERATIONS** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 567 | 1872 |  | This requirement was removed due to contract negotiations. |

# ANALYTICS:

The following requirements shall apply to the Analytics category of Work for the CalACES/CalSAWS Migration Project:

| **TABLE 29. ANALYTICS** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 568 | 1972 |  | The CONTRACTOR shall continue operations of the San Bernardino existing risk model and all of its associated components including configuration and installation of the Analytics Extracts batch. |

# GENERAL REQUIREMENTS:

The following General Requirements shall apply to the Work for the CalACES/CalSAWS Migration Project:

| **TABLE 30. GENERAL REQUIREMENTS** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 569 | 1977 |  | A single code base will be produced for all 58 Counties in the Cloud with required differences accounted for using runtime design patterns where possible. Where this is impractical due to performance, maintainability, or lack of basis to decide on a destination, other means will be used. Furthermore, the code will be designed to require minimal changes reasonable for the expected consolidation of those required differences. |
| 570 | 1965 |  | This requirement was removed due to contract negotiations. |
| 571 | 51 |  | This requirement was removed due to contract negotiations. |
| 572 | 1983 |  | The CONTRACTOR shall provide a CalACES Migration Final Acceptance Certification following the Deployment of the CalSAWS Software, documenting the achievement of CalACES Migration Final Acceptance, including but not limited to:  1) Summary of the correction of each Deficiency identified during the CalACES Migration DD&I phase. The summary shall include for each Deficiency:  a) Description of each Deficiency and its root cause  b) Business process, functions, and/or interfaces impacted  c) Description of all potential risks to the CalSAWS Software strategy  d) Corrective action plan, test scenarios, and deployment approach  e) Schedule for completion of each corrective action and resources/assigned  f) Status of each corrective action  g) Date of completion of each correction   h) Date of the CONSORTIUM approval of each correction under the LRS Agreement 2) Summary of lessons learned 3) Recommendations for any improvements to the CalSAWS Software 4) An update to the CalSAWS RTM which shall include the status of each requirement set forth in Exhibit B.1 – Statement of Requirements for CalACES/CalSAWS Migration Project in the LRS Agreement 5) (a) Deployment of the 39 C-IV Migration Counties onto the CalSAWS Software and Custom Software Deliverables, if any, for the CalSAWS Software Migration Project, if any, which are completed in a manner compliant and consistent with the LRS Agreement, and which receive Acceptance from the CONSORTIUM Executive Director;  (b) Correction of Deficiencies in the CalSAWS Software and Acceptance of such corrections by CONSORTIUM Executive Director  (c) The CalSAWS Software is operating in the Cloud in accordance with the applicable Specifications for the LRS as controlled by the LRS Agreement; and  (d) The CalSAWS Software have performed for 30 consecutive days in the Central Sites without any Deficiencies except Cosmetic Deficiencies as defined in the LRS Agreement and the CalSAWS Software has also performed for thirty (30) consecutive days in the Cloud without any Deficiencies, (other than inconsequential Deficiencies that do not affect any Performance Standard, requirement or Specification) as determined by the CONSORTIUM Executive Director under the LRS Agreement based on the CalACES Migration Final Acceptance criteria contained in the DED for the CalACES Migration Final Acceptance Certification.  6) The CONTRACTOR shall provide an updated CalSAWS Migration PCD, CalACES Master Conversion Plan, CalSAWS RTM, CalACES Master Training Plan and any other documents that are applicable.  The CalACES Migration Final Acceptance Certification shall be a Deliverable. |
| 773 | 2188 |  | The CONTRACTOR shall provide a CalSAWS Migration Final Acceptance Certification following the Deployment of the CalSAWS Software, documenting the achievement of CalSAWS Migration Final Acceptance, including but not limited to:  1) Summary of the correction of each Deficiency identified during the CalSAWS Migration DD&I phase. The summary shall include for each Deficiency:  a) Description of each Deficiency and its root cause  b) Business process, functions, and/or interfaces impacted  c) Description of all potential risks to the CalSAWS Software strategy  d) Corrective action plan, test scenarios, and deployment approach  e) Schedule for completion of each corrective action and resources/assigned  f) Status of each corrective action  g) Date of completion of each correction   h) Date of the CONSORTIUM approval of each correction under the LRS Agreement 2) Summary of lessons learned 3) Recommendations for any improvements to the CalSAWS Software 4) An update to the CalSAWS RTM which shall include the status of each requirement set forth in Exhibit B.1 – Statement of Requirements for CalACES/CalSAWS Migration Project in the LRS Agreement 5) (a) Deployment of the 57 CONSORTIUM Counties onto the CalSAWS Software and Custom Software Deliverables, if any, for the CalSAWS Software Migration Project, if any, which are completed in a manner compliant and consistent with the LRS Agreement, and which receive Acceptance from the CONSORTIUM Executive Director;  (b) Correction of Deficiencies in the CalSAWS Software and Acceptance of such corrections by CONSORTIUM Executive Director  (c) The CalSAWS Software is operating in the Cloud in accordance with the applicable Specifications for the LRS as controlled by the LRS Agreement; and  (d) The CalSAWS Software have performed for 30 consecutive days in the Central Sites without any Deficiencies except Cosmetic Deficiencies as defined in the LRS Agreement and the CalSAWS Software as also performed for thirty (30) consecutive days in the Cloud without any Deficiencies, (other than inconsequential Deficiencies that do not affect any Performance Standard, requirement or Specification) as determined by the CONSORTIUM Executive Director under the LRS Agreement based on the CalSAWS Migration Final Acceptance criteria contained in the DED for the CalSAWS Migration Final Acceptance Certification.  6) The CONTRACTOR shall provide an updated CalSAWS Migration PCD, CalWIN/CalSAWS Master Conversion Plan, CalSAWS RTM, and any other documents that are applicable.  The CalSAWS Migration Final Acceptance Certification shall be a Deliverable. |
| 573 | 95 |  | The CONTRACTOR shall update the language of the terms and conditions which displays every time a system end user logs into the application. The language must be applicable to all CONSORTIUM Counties and not have any Los Angeles County specific references. |
| 574 | 1967 |  | As Side-by-Side sessions were focused on comparing the front end (online pages) functionality of the application, the CONTRACTOR shall budget an allowance of twenty-nine thousand, one hundred fifty-five hours (29,155) to accommodate for any Unforeseen differences in the code base that result in additional requirements.  The requirements for the allowance of hours must be finalized and approved by the CONSORTIUM for the CONTRACTOR to meet design, build and System Test milestones, subject to the requirements meeting requirements in the LRS Agreement.  As the requirements for the designated SCRs are identified, the SCRs will be calculated by the CONTRACTOR and reviewed and prioritized by the CONSORTIUM for approval through the County Change Control Board process. |
| 575 | 1913 |  | This requirement was removed per contract negotiations. |
| 576 | 1991 |  | The CONTRACTOR shall display the CalSAWS name throughout the system including but not limited to page name, badges, logos, headers on forms and NOAs, to the 58 County users. |
| 577 | 1992 |  | The CONTRACTOR may be required to submit to the CONSORTIUM a CalSAWS Corrective Action Plan to correct or resolve a specific event or events causing the finding of a Deficiency or breach or prior to assessment of a Liquidated Damage. The CalSAWS Corrective Action Plan required by CONSORTIUM must provide:  1) A detailed explanation of the cause and impact or reasons for the cited Deficiency or breach  2) An assessment or diagnosis of the cause of the cited Deficiency or breach  3) A specific proposal to cure or resolve the Deficiency or breach  The CalSAWS Corrective Action Plan to correct a deficiency or breach must be submitted within ten (10) working days following the notification date by the CONSORTIUM to the CONTRACTOR or another date acceptable to the CONSORTIUM and shall be subject to the approval by the CONSORTIUM. |
| 754 | 2169 |  | The CONTRACTOR shall provide operational configurability, multi-tenent access to Counties for additional support of functionality within CalSAWS such as Contact Center, IVR, Imaging, Outbound Calling, Texting, client emails and ad hoc reporting. |
| 774 | 2189 |  | The CONTRACTOR shall create CalSAWS General Design Documents for page/report/correspondence changes in accordance with the current approved CalACES design template. As each CalSAWS design is complete, it will be collected into a package of designs on a bi-monthly (every other month) basis throughout the Development Phase. Each bi-monthly CalSAWS Design Package will be submitted for approval in accordance with the CalSAWS Deliverable Schedule. The General System Design Document(s) shall be deliverables. |
| 880 | 2295 |  | The CONTRACTOR shall do all baseline analysis, design, development, security, and testing necessary to provide the staging server for the County Data Extract, as well as to provide its underlying infrastructure. |
| 881 | 2296 |  | The CONTRACTOR shall design, develop, implement, and test ETLs to transport County Data Extract data from the CalSAWS Software to the staging server. |
| 886 | 2301 |  | Please refer to Exhibit W for requirement language. |
| 909 | 2324 |  | The CONTRACTOR shall lead Functional Design Sessions for the following topics:  1) Task Management  2) General Assistance/General Relief  3) Non-State Forms  4) Lobby Management APIs  5) Employment Service APIs  6) Master Set APIs  7) Ancillary Conversion  8) Imaging  The Functional Design Sessions will result in finalized requirements that will be estimated by the CONTRACTOR and submitted to the CONSORTIUM for review. |

# ADDITIONAL SCOPE

The below requirements shall apply to the Work for the CalSAWS Migration Project:

# DATA COLLECTION AND ELIGIBLILTY:

| **TABLE 31. Data Collection and Eligibility** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 59 | 1512 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the GA/GR Hearings page as follows:  1) Add security to the GR/GROW Hearings page to be controlled by each CONSORTIUM County. The security right of the page will be evaluated at migration to determine if it will be included in the security groups which will be used by the 58 Counties  2) Evaluate the Automatic GA/GR discontinuance batch job to determine for which of the 58 Counties it will run  3) Evaluate the task functionality which creates a task upon a reversal of a GA/GR hearing decision by the Administrative Law Judge (ALJ) to determine for which of the 58 Counties it will generate |
| 61 | 1239 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall make the SSI discontinuance batch jobs configurable by county for the 58 Counties for Non-NSA (Needs Special Assistance) GA/GR program cases when either the second or third SSIAP (SSI advocacy program) appointment is missed to be opt in/opt out. |
| 898 | 2313 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall design, implement and test GA/GR program functionality leveraging LRS as is whenever possible. This includes:  1) Page availability by county (page configurable)  2) Parts of page available; data collection (page configurable for GA/GR only)  3) Values contained within a field (reference table configurable – drop down values)  4) A county level administration page for the following areas:  a) Amount of benefits issued by program by case (max grant amount, rent, utilities etc. for EDBC calculation)  b) Real/personal property and resource limits  c)Time clock settings EDBC rule  d) Household composition- Rule configurability will be on/off only  e) HH reporting responsibilities  5) Methods of benefit issuance(s)  a) Proration- will be based on the BDA field populated by the user  b) Immediate Need - use rush indicator in EDBC  6) Eligibility determination required  a) Beginning Date of Aid (BDA) set manually by the county  b) Residency (This is for EDBC rule and not the number of days)  7) Non-System determined benefit value manually entered – no EDBC required  8) Employment Services program participation required  a) Assessment  b) Orientation  c) Activities  9) County defined aid codes within the MEDS identified range  10) Hearings  a) Aid paid pending  11) The 58 Counties will have the opportunity to opt in/opt out of specific pages/functionality at the time of migration |
| 899 | 2314 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to determine the benefit levels, resource limits and benefit allocation amounts (housing, utility, etc.) based on each of the 58 Counties GA/GR eligibility determination rules with updates through security rights. Eligibility determination rules shall include the following:  1) Residency  2) Income  3) Aid paid pending  4) Immediate need  5) Property/resource  6) Deductions  7) Household composition/assistance unit  8) Aid codes  9) Hearings  10) Sanctions  11) Non-compliances  12) Living arrangement  13) Citizenship  14) Expenses  15) Special need |
| 900 | 2315 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to provide the following GA/GR functionality for the 58 Counties:  1) Prorated benefit amounts based upon the Beginning Date of Aid (BDA) for the GA/GR program  2) Add a hard validation message at EDBC when the GA/GR residency arrival date field on the Residency Detail page is not completed. The validation message shall only display for those counties that opt into the 15-day residency rule. The CalSAWS Software should not allow the user to run EDBC when this validation occurs. A batch exception reason will be added when the case is run in batch  3) Update the Pre-Screening-Mandatory Substance Use Disorder Recovery Program (MSUDRP) page to allow the 58 Counties to add additional pre-screening questions based on each of the 58 Counties GA/GR eligibility rules. The CalSAWS Software shall only display the Pre-Screening questions based on the county of the logged in user  4) Add the ability to display prior GA/GR aid received in other counties within the CalSAWS Software (sanctions, unemployable, employable status, BDA, reapplication within a 12-month period and their time on aid in GR). Note: The requirement is contingent upon county agreement and legal review  5) Create an automatic task when a participant has applied for SSI for the GA/GR program. The task shall be customizable by county and all 58 Counties shall have the ability to opt in/opt out of the task at the time of migration  6) Add the ability to issue benefits on a pending GA/GR program and issue the remainder upon approval as determined by the county  7) Add the ability to determine eligibility for GA/GR aid paid pending based on the eligibility rules of each of the 58 Counties  8) Add the ability to allow each county to determine the income multiplier based on each of the 58 Counties GA/GR eligibility rules  9) Add a verification field on the GR Work Requirement page when a work requirement type has been selected. If the verification field is left pending, it shall populate on the county specific verification checklist for GA/GR. The 58 Counties shall have the ability to opt in/opt out of the functionality at the time of migration  10) Create an automated task when the vendor for GA/GR is no longer going to get paid based on the Money Management Detail page end month. This functionality will be based on each counties GA/GR program rules  11) Add GA/GR specific page(s) to capture physical and mental disability details as it relates to GA/GR assessment screening. The new page(s) shall be controlled via security and the 58 Counties shall have the ability to opt in/opt out of the page at the time of migration. NOTE: Page(s) should function similar to the MSDURP Assessment page  12) Add the ability to automatically create a CalFresh CFET record when the customer is already participating in GA/GR for reporting purposes. The CalSAWS Software should not have the user enter a CFET record when GA/GR exists. The 58 Counties shall have the ability to opt in/out of the functionality at the time of migration  13) Update all GA/GR related supportive services need types on the Needs List and Need Detail pages when the category of GROW is selected to be inclusive of all 58 Counties.  14) Auto create and register a GA/GR ES program for employable individuals when there is a GA/GR/CF combo case when a county does not have CFET program active in their county. The 58 Counties shall have the ability to opt in/opt out of the functionality at the time of migration  15) Auto create and register a GA/GR ES program for employable individuals who are on a GA/GR program only. The 58 Counties shall have the ability to opt in/opt out of the functionality at the time of migration  16) Add additional non-compliance types for GA/GR on the GA/GR Non-Compliance page. The Non-Compliance types shall be specific to each of the 58 Counties GA/GR policy rules  17) Migrate the existing C-IV GA/GR Functionality into the CalSAWS Software |
| 901 | 2316 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to opt in/opt out of the functionality for the 58 Counties. This includes the following:  1) Denial of a GA/GR Case if an applicant does not meet the counties residency day rule and add the ability to append the arrival date on the Residency Detail page  2) Update all GA/GR specific pages to be controlled by security for the 58 Counties to allow for displaying the GA/GR specific pages based on each counties eligibility rules |
| 902 | 2317 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall add the ability for the CalSAWS Software to allow each GA/GR related batch jobs to be opt in/opt out for the 58 Counties and the decision shall be made at the time of migration. This includes the following:  1) Automatically schedules the annual/semi-annual GA/GR agreement appointment and redetermination  2) Discontinues the GA/GR Program and automatically schedules the hearing appointment  3) Auto generates the progress reports after 30 days and update the ability to generate and send progress reports based on each counties individual GA/GR reporting requirements including frequency and recipient  4) Update the GROW Deregistration Batch Run date to be specific to each 58 Counties GA/GR policy  5) SSIAP Batch Job (including frequency)  The CONTRACTOR shall allow each county the ability to have the specific GA/GR annual agreement appointment manually set up or scheduled by batch. The CalSAWS Software must send the appropriate appointment letter and packet (i.e. annual, semi-annual agreement) based on each of GA/GR policy needs for each of the 58 Counties. |
| 904 | 2319 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software with current available automated CalWIN county specific NOA's and Forms associated to their GA/GR program.  The CONTRACTOR shall update the CalSAWS software to trigger an interface to a “Correspondence Service” to generate the automated CalWIN County specific Forms/NOAs generate county specific NOAs and Forms based upon each county’s eligibility rules. |
| 905 | 2320 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall enable the automatic deduction of fees from the GA/GR grant amount based on the customer's use of other services, such as county provided housing based on the GA/GR policy for each of the 58 Counties. (i.e. County Homeless Shelter) |
| 906 | 2321 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to make the percentage and type of recoupment configurable via security by county for the 58 Counties. |
| 907 | 2322 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall produce the GA237 report for the 58 counties. Detailed data is available through other reports and ad hoc reporting will be available for the counties. |
| 908 | 2323 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to provide the ability for the user to manually offset/record a transaction towards a GA/GR recoverable/loan account based on an activity participation (i.e. GROW activity/any job credit activities).  NOTE: The user shall calculate the amount manually outside of the system. The 58 Counties shall have the ability to opt in/opt out of the functionality at the time of migration. |
| 959 | 2374 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall provide the capability to add GA/GR sub-programs and use them in EDBC rules to determine aid codes for each of the 58 Counties based on the sub-programs available for each of the 58 Counties at the time of migration. |
| 960 | 2375 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to split the GA/GR grant into multiple warrants for the same and/or different vendors, and the same or different HH member multiple times in the same benefit month and have the ability to hold the warrants that are issued to the customer based on county policy for each of the 57 Counties. |
| 961 | 2376 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall create a batch that will automatically terminate/suspend overpayments for GA/GR the night the claim is established without generating a notice. The batch job will be made county configurable to allow counties to opt in/opt out based on their business process. Note: This does not apply to GA/GR loan balances or IAR. |
| 962 | 2377 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to update the status to closed for activities associated to GA/GR ES program when the corresponding GA/GR ES program is closed after a county defined quantity of days. The 58 Counties shall have the ability to opt in/opt out of the functionality at the time of migration. |
| 963 | 2378 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall allow users to manually enter the GA/GR program assistance paid from another county (time on aid) for prior months and enter the number of days associated to that payment. This data shall be used in the EDBC calculation. For GA/GR issuances paid in the CalSAWS Software, the month and number of days paid will be automatically updated. |
| 964 | 2379 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall send MEDS transactions for all GA/GR applicants and recipients for all 58 Counties. The information shall include eligibility and individual demographic data. The MEDS exception messages shall be displayed in the CalSAWS Software. |
| 965 | 2380 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall add a place in the CalSAWS Software to indicate the following for GA/GR:  1) The Rights and Responsibilities is signed  2) The date the Rights and Responsibilities is signed  3) The Statement of Facts is signed  4) The date the Statement of Facts is signed  5) The lien is signed  6) The date the lien is signed  7) The SSP 14 is signed (not EDBC required)  8) The date the SSP 14 is signed (not EDBC required)  Eligibility will not be granted for GA/GR if items 1-6 above are not completed. The 58 Counties shall have the ability to opt in/opt out of the functionality at the time of migration  These indicators are required for the new GA/GR eligibility rule service.  Note: This is related to the existing DDID #2056 that will be reviewed during design.  #2056-The CONTRACTOR shall add a place in the CalSAWS Software to indicate the following for CalWORKs and Medi-Cal:  1) The Rights and Responsibilities is signed  2) The date the Rights and Responsibilities is signed  3) The Statement of Facts is signed  4) The date the Statement of Facts is signed |
| 966 | 2381 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to allow multiple GA/GR applications in a single month and allow GA/GR to discontinue based on a day in the month and/or at end of the month. |
| 967 | 2382 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall automatically trigger EDBC for the CF program when an EDBC is run on a GA/GR program by batch. |
| 968 | 2383 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to allow the 58 Counties to define the benefit issuance availability date for GA/GR issuances as needed using county defined benefit issuance staggered date. |
| 969 | 2384 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the CalSAWS Software to be able to generate/render current available automated CalWIN county specific non-eligibility related GA/GR Forms and NOAs when the following actions are taken:  1) Benefit issuance/benefit recovery  2) Appointments and periodic reporting |
| 970 | 2385 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall make the existing CalSAWS GA/GR Employment Services tasks available for the 58 Counties. The 58 Counties shall have the ability to opt in/opt out of the functionality at the time of migration. |
| 911 | 2326 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the root questions page to add additional county specific GA/GR questions that will get generated with the Statement of Facts (SAWS II Plus) and SAWS I-additional screening questions.  The CONTRACTOR shall display the additional GA/GR specific root questions related to the county of the logged in user. |
| 913 | 2328 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the system to issue two-party checks that indicate and/or/for related to GA/GR policy for each of the 58 Counties. |
| 914 | 2329 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall update the GA/GR reporting types on the Customer Reporting pages to be county specific based on each of the 58 Counties reporting requirements for their GA/GR program.  The CONTRACTOR shall make the GA/GR forms customizable that distribute for each of the 58 Counties and the frequency (i.e. monthly, quarterly) for each type (i.e. employable/unemployable).  The CONTRACTOR shall allow the 58 Counties that do not have reporting ability to opt in/opt out of the functionality for GA/GR. |
| 1271 | 2686 | General Assistance/General Relief (GA/GR) | The CONTRACTOR shall integrate the CalWIN GA/GR rules into the CalSAWS Software.  The CONTRACTOR shall migrate the existing C-IV GA/GR functionality which includes:  1) Creation of a GA/GR (managed/non-managed) case  2) Ability to select the issuance method to EBT, direct deposit, or warrant (check)  3) Ability to run a manual EDBC to issue benefits to the customer, landlord or utility vendor  4) Ability to create a service arrangement/payment request to issue services/valuables |
| 910 | 2325 |  | This requirement was removed pending further discussions. |

# SPECIAL INVESTIGATIONS UNITS:

| **TABLE 32. Special Investigations Units** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 180 | 1439 | Error Prone | The CONTRACTOR shall update the Error Prone and High Risk Case Flag Administration page, and supporting batch processing, to be configurable by each CONSORTIUM County.  The CONTRACTOR shall add a new configurable automated task to generate when an Error Prone or High Risk flag is added to a case. |

# BATCH INTERFACE:

| **TABLE 33. Batch Interface** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 1122 | 2537 |  | The CONTRACTOR shall create an optional Outbound File with recovery account details for the 18 CalWIN Counties. This will be a nightly file in a single standard format that will be sent to all counties that have elected to receive the file. This Outbound file will include the following information:  1) Any new recovery account establishments in CalSAWS  2) Changes to existing claims such as balance changes, cause code and/or status changes  3) When the responsible individual of the recovery account is no longer receiving aid in the CalSAWS Software and has any outstanding balance on the recovery account. This would enable the County Collections System to start collection on the overpayments/overissuances  4) When a program is reactivated, and the participant start receiving aid in the CalSAWS Software. This would enable the County Collections System to stop their collections activity, as the CalSAWS Software would initiate grant adjustments from the participant’s benefits  The 18 CalWIN Counties can opt in or out of this outbound file at the time of migration. |
| 1123 | 2538 |  | The CONTRACTOR shall have the ability receive a standard inbound file into the CalSAWS Software that will update recovery accounts with collection information from the 18 CalWIN Counties. This will be a nightly file in a single standard format that will be sent to the CalSAWS Software by any of the 18 Counties electing to utilize this process. This inbound process will inform the CalSAWS Software about any collections activity in the County such as an amount recovered and method of recovery. The methods of recovery in the external system must conform to the existing Transaction Types already available in the CalSAWS Software and no new transaction types will be created in the CalSAWS Software. All the information received and processed by the CalSAWS Software will be displayed on the existing pages and/or reports without any modifications. The 18 CalWIN Counties can opt in or out of this inbound file at the time of migration. |

# CORRESPONDENCE:

| **TABLE 34. Correspondence** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 1157 | 2572 | Forms | The CONTRACTOR shall update the GN 6010 – GAIN/REP Appointment Letter in the CalSAWS Software as follows:  1) Relabel "GAIN/REP Appointment Letter" to "WTW Appointment Letter" 2) Relabel all “GAIN” references to "WTW"  3) Relabel "Self-Initiated Referral" Form check box to "Verification of Education"  4) Add a blank text field after the "Verification of Education" check box 5) Add a check box titled "Complete your WTW Assessment/Reassessment" in the top half of section of the form 6) Add an check box titled "Other" to top half section of the form along with blank text field with two lines 7) Extend the "Other" blank text field to two lines in the bottom half section of the form 8) Reformat upper case font to lower case font as appropriate 9) Add an additional bullet "Contact your worker for child care needs" at the bottom 10) Update form number from “GN 6010” to CalSAWS standard naming/numbering format 11) Add office location prepopulated with the assigned worker office address. Field must be editable  12) Relabel “GAIN/REP Case Manager” to “WTW Case Manager” 13) Update “Good Reason” to “Good Cause”  The CONTRACTOR shall update the batch triggers for the GN 6010 to be configurable for the 58 Counties. The counties will have the option to opt in or out of the batch at the time of migration.   The CONTRACTOR shall update the online trigger to only trigger for Los Angeles County. |
| 1158 | 2573 | Forms | The CONTRACTOR shall update the GN 60102-A - GAIN Appointment Letter in the CalSAWS Software as follows:  1) Relabel all "GAIN" references to "WTW" 2) Relabel "GAIN Services Worker" to "WTW Case Manager" 3) Update form number from “GN 60102-A” to CalSAWS standard naming/numbering format 4) Update "GAIN Will" to "Resources are available to"  5) Remove the sentence "We believe in You" 6) Remove the sentence "GAIN The Bridge to Independence" |
| 1159 | 2574 | Forms | The CONTRACTOR shall add the State form WTW 9 Welfare to Work Appraisal Appointment Letter to the CalSAWS Software.  The WTW 9 will be made available in the Template Repository in the CalSAWS Software for 57 Counties. The GN 6053-1 will only be available for Los Angeles County. |
| 1160 | 2575 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Sacramento SC 246.221 with the following content:  1) Add CalSAWS standard header information 2) Add form title "Employment Workshop and Job Search Notice" 3) Add the following language: “You have been <checkbox> scheduled or <checkbox> rescheduled to attend the following.  <checkbox> A series of Employment workshops  <checkbox> Job Search"  6) Add a text box with the following language: “Remember, you have to participate in WTW unless you are exempt or have a good reason ("good cause") for not participating. If you do have not have a good cause for participating your Cash Aid may be affected.” 7) Add a “Comment” multi-line text box 8) Add the following language: "SCHEDULE AND LOCATION My Employment Workshop/Job Search session begins at <text line> on <text line>. My Employment Workshop/Job Search site is located at <text line>.” 9) Add a new form number using CalSAWS standard naming/numbering format |
| 1161 | 2576 | Forms | The CONTRACTOR shall update the GN 6178 - Post Financial Sanction Appointment Letter in the CalSAWS Software as follows:  1) Update the title from "Post Financial Sanction Appointment Letter" to "Cure Sanction Appointment Letter" 2) Relabel all “GAIN” references to "WTW" 3) Update first paragraph to "Thank you for contacting us about your WTW Sanction and getting your cash aid back. WTW can help you set and reach your employment goals. You are scheduled for an appointment on:” 4) Update second paragraph to "Remember you have to participate in WTW unless you are exempt or the County determines you have a good reason ("good cause") for not participating."  5) Relabel "Gain Will" to "Resources are available to:”  6) Remove the sentence “I look forward to working with you and helping you get the skills you need to find a job so that you can have the life you want.” 7) Update form number from “GN 6178” to CalSAWS standard naming/numbering format 8) Remove the sentence “If you do not have a car..”  9) Remove the sentence “We Believe in You!” 10) Remove the sentence “GAIN: THE BRIDGE TO INDEPENDENCE” 11) Update the sentence from “Please bring this notice to your meeting” to “Please bring this notice to your appointment” 12) Update “GAIN Services Worker” to “WTW Case Manager” |
| 1162 | 2577 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Orange County F063\_30\_308\_Employers\_Statement form with the following content:  1) Add CalSAWS standard header information  2) Add form title “Employment Statement Request”  3) Add the following language: “The following information is requested concerning the current and past employment for <Name> Last four digits of Social Security # <last four of SSN>  Please complete the sections checked below and return the form to your WTW Case Manager.”  4) Add the following language: “I GIVE PERMISSION TO RELEASE THIS INFORMATION TO THE COUNTY.”  5) Add “Employee’s Signature:” <text line> “Date:” <text line>  6) Add “Does your company employ 26 or more employees?” <checkbox> Yes <checkbox> No  7) Add a <checkbox> “Date of Hire:” <text line> <checkbox> “Hourly Wage:” <text line>  8) Add a <checkbox> Date and reason for termination of employment (if applicable)  9) Add “Date:” <text line>  10) Add “Reason” and <2 text lines>  11) Add <checkbox> “Total Hours Worked: <text line> through <text line> Total Hours: <text line>”  12) Add “Earnings Information: Indicate pay period dates for all earnings paid <text line> to <text line>”  13) Add the Release of Information Statement: “I authorize my employer to release the following information to the County. This release is valid for one (1) year from the date signed unless I choose to revoke it.”  14) Add a page 2 titled “Participant Completes This Section”  15) Add “Employee Name: <text line>”  16) Add “Case Number: <text line>”  17) Add “Month/Year: <text line>”  18) Add a table with the following columns:  a) Date  b) Day of Week  c) Total Hours Worked  d) Comments (Reason for Absence: Change in Schedule)  e) County Use Only  19) Add a text box with the following:  a) Total Activity Hours: <text line>  b) Total Excused Hours: <text line>  c) Total Holiday Hours: <text line>  d) Total Monthly Activity Hours: <text line>  20) Add the statement: “I certify under penalty or perjury the above information is a true and accurate record. I understand that incorrect information may result in an overpayment of ancillary and/or supportive services, and I am responsible for repayment.”  21) Add “Employee Name” <signature line> “Date” <text line>  22) Add “Authorized Staff Signature” and “Date” <signature line> and “Authorized Staff Phone Number” <text line> 23) Add form number using CalSAWS standard naming/numbering format  NOTE: See Orange County Orange County F063\_30\_308\_Employers\_Statement form and Alameda 42-11E Employment Attendance Form (table) for formatting and content. |
| 1163 | 2578 | Forms | The CONTRACTOR shall migrate the ADM 102 CIV - Appointment Letter to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information 2) Update form title from "ADM 102 C-IV Appointment Letter" to “CalSAWS Appointment Letter”  3) Update the sentence "If your appointment is in a County office, please bring this letter with you to your appointment to help with the check in process” to "If your appointment is in a County office, please bring this letter with you to your appointment." 4) Update the form number from “ADM 102 CIV” to CalSAWS standard naming/numbering format  The CONTRACTOR shall migrate into the CalSAWS Software the C-IV functionality (online trigger) that generates an appointment letter (ADM 102) from the Appointment Detail page using the Print Appointment Letter checkbox on the Customer Appointment Detail page. The ADM 102 will render when the online page is saved. The functionality will be made available for the 57 Counties.  NOTE: The CW 2200 will continue to render for Los Angeles county only. See template titled “Updates for ADM 102” for formatting and content. |
| 1164 | 2579 | Forms | The CONTRACTOR shall migrate the PLAN 100 CIV - Employment Services to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard information 2) Update form title from "Employment Services" to "Good Cause/Exemption Review" 3) Relabel the word "problem" to "reason" in the first paragraph 4) Update the "Employment Specialist” to “WTW Case Manager" in the second bullet 5) Update the form name and number to CalSAWS standard naming/numbering format 6) Update the sentence "At this time you will be expected to sign a Welfare to Work Plan Activity Assignment (WTW 2), for your next Welfare to Work Activity which is <text line>." to "At this time you will be expected to sign a Welfare to Work Plan Activity Assignment (WTW 2), for your next Welfare to Work Activity." |
| 1165 | 2580 | Forms | The CONTRACTOR shall migrate the PLAN 103 CIV-Service Referral to Activity form to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information 2) Remove the "SSN" Column 3) Relabel "Age" to "DOB"  4) Relabel "Children " to "Household Member" 5) Update the form number from "Plan 103 C-IV" to CalSAWS standard naming/numbering format 6) Update the form format to two columns with five rows 7) Expand the "Comments” Section to allow for the maximum characters allowed  The CONTRACTOR shall migrate the C-IV online trigger that generates the PLAN 103 from the Referral Detail page in the CalSAWS Software for all 58 Counties. |
| 1166 | 2581 | Forms | The CONTRACTOR shall migrate the PLAN 107 CIV - Action Plan to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information  2) Update form title from "Action Plan" to "Action Plan for setting Goals and Steps for Success" 3) Move "Timetable" within text box and align with "Employment Goal" 4) Update text format for "Timetable" to be bold text  5) Increase "Comment" text field section to allow maximum characters in all sections of the form 6) Add "Comment” text field to the "Long Term Goal" and "Short Term Goal" sections of the form)  7) Reformat center line of form further to the left to allow for additional space in the "Action Steps" section  8) Expand "Action Steps" lines from five (5) to seven (7) lines 9) Add "Generate Form" button to Action Plan List page and have it generate the form 10) Update the form number to CalSAWS standard naming/numbering format 11) Remove the 2nd paragraph under the "Certification" section  12) Relabel all references from "WTW Worker" to “WTW Case Manager” 13) Relabel "Customer Signature" to "Participant Signature" 14) Allow additional spacing above "Customer Signature" and between "Case Worker Signature" lines  The CONTRACTOR will migrate the online trigger that allows the PLAN 107 to generate from the Action Plan page for all 58 Counties. |
| 1167 | 2582 | Forms | The CONTRACTOR shall migrate the PLAN 109 CIV - Referral to Activity form to the CalSAWS Software with the following updates: 1) Add the CalSAWS standard header information 2) Relabel the "Customer Information" section to "Participant Section" 3) Remove "Social Security Number" and text line  4) Add a ”Generate Form” button on the Customer Activity Detail page that allows the worker to generate the form for the 57 Counties  5) Update the form number "PLAN 109 CIV" to CalSAWS standard naming/numbering format 6) Expand "Comment” text box on page 1 7) Add the following language to the bottom of page 1:   a) “Release of Information<check box> on file or <checkbox> attached”   b) Below the "Release of Information" sentence add the following statement: "I hereby authorize the exchange of information between the above organization and the Department of Social Services for the purpose of facilitating my participation in the WTW program." 8) Add a "Participant Signature" and "Date" text field to the bottom of page 1 directly below the Release of Information statement 9) Move the "TO BE COMPLETED BY PROVIDER" section to a second page  10) Move the "FOR COUNTY USE ONLY” section to a second page 11) Relabel the "TO BE COMPLETED BY PROVIDER" to "TO BE COMPLETED BY PROVIDER AND RETURN TO COUNTY" 12) Add a text box titled "Program Name" above the “Training Site” text box in the "TO BE COMPLETED BY PROVIDER SECTION" 13) Add "Days per week", "Hours", "Start Date", and "Expected End Date" in the "TO BE COMPLETED BY PROVIDER SECTION" above the “Program Name” field. These fields will be free format text only and will not be prepopulated.  14) Add a <checkbox> titled "Scheduled attached" in the “Provider” section above the “Authorized Provider Signature” 15) Add an "Enrollment Date" field under the “Program Name” field 16) Merge the "Accepted" and "Yes and No" fields to one text field 17) Move the "Contract Number” field to where the "Phone" field is located and shift everything below the "Contract Number" field  18) Expand the rows in the "TO BE COMPLETED BY PROVIDER" section to allow for additional writing/spacing  Note: Per DDID #1270 the form will only generate for the 57 Counties. |
| 1168 | 2583 | Forms | The CONTRACTOR shall migrate the PLAN 111 CIV – Work Experience and/or Community Services Hours of Participation Notification to the CalSAWS Software with the following updates: 1) Add the CalSAWS standard header information  2) Update the form number from “PLAN 111 CIV” to CalSAWS standard naming/numbering format 3) Add a <check box> titled "Please return to County Office by:<text line>” 4) Reformat the lines in the "Name and Location of WEX or Community Service Worksite:" section to allow for additional space.  5) Relabel "Signature" to "Participant Signature" 6) Move the “I hereby authorize statement”, signature and date line outside of the text box  7) Update "Start Date" to “Start Date: <text line>” and move it to within the text box below it 8) Update “Work Schedule” to "Expected End Date” <text line> and move it to within the text box below it 9) Update the “Generate Form” button on the WEX/CS Worksheet page to generate the updated form for all 58 Counties |
| 1169 | 2584 | Forms | The CONTRACTOR shall migrate the PLAN 112 CIV - Care of a Household Member Verification to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information 2) Update "Social Security Number" to “Last four digits of Social Security Number” 3) Remove the sentence "If YES, explain the condition: <text line>" 4) Remove the sentence "Condition is expected to last until: <text line>" 5) Update form number from “PLAN 112 C-IV” to CalSAWS standard naming/numbering format 6) Update the “SEX” text box to be an editable field and remove the M and F and the circle from the text box labeled "SEX" 7) Relabel text box “Birth Date” to “DOB”  8) Remove the “AGES OF CHILDREN IN HOME” text box 9) Remove the sentence “Name of examined/household member” 10) Remove the text line “TO BE COMPLETED BY EXAMINING PHYSICIAN” 11) Update the last three lines of the “Certification” section of the “PLAN 112” to mirror “Section 3. PROVIDER CERTIFICATION” section of the CW 61-Authorization to Release Medical Information form |
| 1170 | 2585 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Alameda-42-11SE - Self Employment Attendance Form with the following content:  1) Add the CalSAWS standard header information  2) Add form title “Self-Employment Income Statement”  3) On page 1, add the following language: “Instructions: Complete this form when reporting all self-employment GROSS income received and expenses paid in a month.  <Bullet> <bold>Please provide proof of income and expenses. <Bullet> If you have chosen to use 40% of your gross income as expenses, you do not need to list or verify your expenses.” 4) Add page 2 with header "Participant Completes This Section" 5) Add “Participant Name: <text line>”  6) Add “Case Number: <text line>” 7) Add “Reporting Month/Year: <text line>” 8) Add “WTW Case Manager: <text line>” 9) Add table titled “DAILY INCOME” with 5 columns labeled:   a) Date  b) Total Daily Amount Received  c) Daily Expenses  d) Comments  e) County Use Only 10) Add a “County Use Only” section below table with the following content:   a) Calculating Hours: Gross Income:<text line>(-) 40% Standard Deduction or Actual Expenses = Net Income:<text line>(/)<Federal Minimum Wage> =<text line>monthly hours (/) 4.33=<text line>weekly average Total Excused Hours = <text line> Total Holiday Hours = <text line> 11) Make federal minimum wage pre-populated and editable in "County Use Only" section 12) Add the following statement below the “County Use Only” section: “I certify under the penalty of perjury the above information is a true and accurate record. I understand that incorrect information may result in an overpayment of ancillary and/or supportive services, and I am responsible for repayment.” 13) Add blank text lines for "Participant Signature and Date", " Authorized Staff Signature and Date", "Authorized Staff Phone Number" 14) Add form number using the CalSAWS standard naming/numbering format |
| 1171 | 2586 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Orange 7170 WTW Child Care Provider Termination Notice with the following content:  1) Add the CalSAWS standard header information  2) Add form title “Welfare-to-Work Child Care Provider Termination Notice” 3) Add the following language: " This is to notify you that effective <date> CalWORKs/Welfare-to-Work will no longer be providing child care payments for the above listed Welfare-to-Work participant.”  4) Add the following language: "If you have any questions please contact the worker or agency." 5) Make date field editable 6) Add a free form large text box at the bottom of the form 7) Add form number using CalSAWS standard naming/numbering format |
| 1172 | 2587 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Orange - 791 0 (R06/15) - WTW Transition Child Care from Stage 1 to Stage 2/3 with the following content: 1) Add the CalSAWS standard header information 2) Add form title “WTW Child Care Transfer Letter”  3) Add the following paragraph: “Effective <date>, your Stage 1 Child Care payments will be transferred to Stage 2 or Stage 3. The Child Care payments will now be made by the agency indicated below. Please contact them for any questions or concerns about the child care payments after this date.” 4) Add an editable text box after the first paragraph.  5) Add the following paragraph after the text box: “Stage 1 payments will be made through <date>. Please send the request for payments after this date should be sent to the agency marked above.” 6) Add the form number using CalSAWS standard naming/numbering format NOTE: See template titled “CalSAWS WTW 791” for formatting and content. |
| 1173 | 2588 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Sacramento - WTW 2490\_34C (04/2009) - Non-Receipt of WTW Attendance/Progress Report with the following content: 1) Add the CalSAWS standard header information 2) Add form title “WTW Monthly Attendance/Progress Report” 3) Add the following language: “Reminder: Your <checkbox> Monthly Attendance <checkbox> Progress Report is overdue for the month(s) of: <text line><checkbox> Has not been received <text field with no underline> <checkbox> Is incomplete <text field with no underline> <indent> For the month(s) of: <text field with no underline>” 4) Add the following language: “Please provide your completed Monthly Attendance/Progress Report(s) to your WTW Case Manager by <text line>.” 5) Add the following language: “If you are unable to return the Report(s) by the due date above or are having trouble completing the Report(s), please call your WTW Case Manager at <Prepopulated Worker Phone Number & Editable>.” 6) Add “Comment:” with a <editable comments text box> 7) Add form number using CalSAWS standard naming/numbering format |
| 1174 | 2589 | Forms | The CONTRACTOR shall migrate the ADM 107 CIV – Message from Your Worker to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information.  2) Update the form number from "ADM 107 CIV" to CalSAWS standard naming/numbering format |
| 1175 | 2590 | Forms | The CONTRACTOR shall migrate the PLAN 108 CIV - Employer Contact Verification to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information 2) Reduce number of “Employer Contacts” in order for the form not to exceed 2 pages 3) Increase spacing for “Participant Signature” section 4) Add "County Use" section at the bottom of the form with following fields:  a) Total hours per employer and total hours  b) Reviewed by: <text line>  c) Signature: <text line>  d) Phone Number:<text line>  e) Print Name:<text line>  f) Date: <text line>  g) “Comments” section 5) Update the "Employer Contact" sections as follows:  a) Remove the “From” and “To” from the Time field  b) Relabel ”Time”' to “Total Time”  c) Relabel ”Type of Job”’ to “Job Title”  d) Relabel ”Address” to ”Address/Website”  e) Relabel ”Submitted Application” to “Application”  f) Add <checkbox> under “Application” for “Submitted Online” and “In-Person”  g) Remove <checkbox> left of “Application”   g) Relabel ”Had Interview” to “Interview”  h) Relabel ”Follow-up/Contact Result” to ‘‘Follow-up”  i) Add “Other: <text line>”  j) Add ”Check all that apply:” at the top of the contact choices section above “Interview”  k) Switch order of “Contact Person” and “Address/Website” to put “Contact Person” directly under Employer 6) Update the form number from “PLAN 108 CIV” to CalSAWS standard naming/numbering format |
| 1176 | 2591 | Forms | The CONTRACTOR shall migrate the CCRR 100 CIV - Child Care Reimbursement to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information 2) Add “Child Care Provider Type” in the “Provider” section as an editable field for worker to manually enter the Child Care Provider Type 3) Add heavy bold the lines around the “In” section/column and the “Additional Time Out/Time In” section/column  4) Update the form number from “CCRR 100 CIV” to CalSAWS standard naming/numbering format The CONTRACTOR shall migrate the ability to generate CCRR 100 from the Manual Reimbursement Request page in the CalSAWS Software for the 58 Counties.   The CONTRACTOR shall migrate the batch trigger that will generate a CCRR 100 form for each ongoing Approved Child Care Certificate in the CalSAWS Software and make it configurable for all 58 Counties. The counties will have the option to opt in or out of the batch at the time of migration. |
| 1177 | 2592 | Forms | The CONTRACTOR shall migrate the TL 100 - Notification of Parental Choice with TrustLine Registration to the CalSAWS Software with the following updates: 1) Add the CalSAWS standard header information  2) Update the form title to “Notification of TrustLine Registration Status” 3) Update body text language of the form to:  “<checkbox> You have chosen a license-exempt child care provider who must apply for TrustLine registration. Payments for child care with this provider will not begin until the County gets proof the provider is TrustLine registered. <checkbox> Your license-exempt child care provider has completed the application for TrustLine registration. Payments for child care with this provider will begin when the County gets proof the provider is TrustLine registered. <checkbox> You have chosen a child care provider that is currently in the TrustLine registration process. However, the TrustLine registration status of this provider has not been determined. License-exempt providers who are granted TrustLine registration are entitled to receive retroactive payment for up to 120 calendar days. As of <Date>, <checkbox>30 <checkbox>60 <checkbox>90 <checkbox> 120 days of the retroactive payment period have elapsed.  <checkbox>Your license-exempt child care provider did not complete the TrustLine process so the Department of Justice has closed the application. <checkbox>Your license-exempt child care provider’s TrustLine application was denied. <checkbox>Your license-exempt child care provider’s TrustLine registration was revoked. Payments for child care with this provider will stop on <text line>. <checkbox>Other: <Freeform Text Section> You have the option to choose another child care provider. If you are interested in changing your provider or want information on other available options, please contact the worker listed above. 4) Update the form number from “TL 100” to CalSAWS standard naming/numbering format NOTE: See template titled “Modified TL 100 with San Diego” for formatting and content. |
| 1178 | 2593 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Orange - 793 (10/08) - Client Referred to Stage 2 Child Care form with the following content:  1) Add the CalSAWS standard header information 2) Add form title “Child Care Stages Information Letter”  3) Add the following text language:  “The CalWORKs Child Care Program can help you with child care costs while you are working or participating in Welfare-To-Work activities. The program has three separate "Stages" under which you may receive child care benefits.  Stage 1 begins when a family starts receiving CalWORKs cash aid. CalWORKs families may be served in Stage 1 until it is determined the family situation is stable. Former CalWORKs families are eligible to receive child care services in Stage 1 and/or Stage 2 for up to 24 months after they leave cash aid.  Stage 2 serves CalWORKs families whose situation has stabilized or families transitioning off cash aid for up to 24 months. Families that receive lump-sum diversion services may receive child care in Stage 2. Once you are contacted, you must complete the enrollment process into Stage 2 Child Care to continue receiving child care benefits. As long as you cooperate with the Stage 2 enrollment process, your child care benefits will not be interrupted. If you have an in-home license-exempt child care provider, you may be required to change your provider in order to be eligible to Stage 2 Child Care.  Stage 3 provides services for former CalWORKs families after they have been off aid for 24 months and for families that receive lump-sum diversion services. Families remain in Stage 3 until the family’s income exceeds 85 percent of the state median income or until the children are over the eligibility age. If you have any questions on child care, the referral process or the other agencies involved, please call your worker.” 4) Add the form number using CalSAWS standard naming/numbering format NOTE: See template titled “Child Care Information Letter” for formatting and content. |
| 1179 | 2594 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Orange - F063-41-252 - Child Care Plan Extension Notice for Provider with the following content:  1) Add the CalSAWS standard header information.  2) Add form title “Child Care Plan Extension Notice for Provider”  3) Add the following language:  “The County has extended the child care plan for <text line> The child care plan has been extended until <text line>. Please contact the parent or worker right away if you have not completed a new child care plan and you will continue to provide child care for this parent beyond this date. No other changes in the child care plan are made at this time. A new child care plan is required when changes occur. You must notify the County immediately when a child is removed from care or has been absent 3 days in a row or more than 4 days total in a two-week period. If you have any questions, you may contact the worker listed above.” 4) Add the form number using CalSAWS standard naming/numbering format |
| 1180 | 2595 | Forms | The CONTRACTOR shall migrate the PLAN 104 CIV - Child Care Certificate to the CalSAWS Software with the following updates:  1) Update the form number from “PLAN 104 CIV” to CalSAWS standard naming/numbering format 2) Add the CalSAWS standard header information 3) Remove the Provider Certification Statement 4) Remove the signature lines, date line, hours line and Phone line below the Provider Certification Statement  The CONTRACTOR shall migrate the C-IV online trigger that allows the ability to generate the PLAN 104 form from the Child Care Certificate Detail page in the CalSAWS Software for all 58 Counties. |
| 1181 | 2596 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Orange - 775 0 (R06/15) - WTW Child Care Plan Approval - Provider Notice form with the following content:  1) Add the CalSAWS standard header information2) Add the title “WTW Child Care Plan Approval - Provider Notice” 3) Add the following text language: “Enclosed is your copy of the approved child care plan. The plan is approved for a limited time. Payments will not be authorized beyond the expiration date. You must notify our agency immediately when a child is removed from care or has been absent 3 days in a row or more than 4 days total in a two-week period. If you are a licensed provider that charges a weekly or monthly rate, you may only be paid up to 2 weeks when a child is removed from care and if the same documented terms apply to unsubsidized families. You will receive no further notice to remind you about the plan expiration date. Please contact the parent or worker right away when you have not completed a new child care plan and the current plan is about to expire.” If you have any questions, you may contact the worker listed above.” 4) Add the form number using CalSAWS standard naming/numbering format |
| 1182 | 2597 | Forms | The CONTRACTOR shall update the MC RE/STORE in the CalSAWS Software as follows:  1) Update the form number using CalSAWS standard naming/numbering format 2) Update text from "call your eligibility worker, whose name and telephone number are listed at the top of this form" to "contact the county at the number listed above". |
| 1183 | 2598 | Forms | The CONTRACTOR shall update the MC Reminder Notice in the CalSAWS software as follows:  1) Update the form number from "MC Reminder Notice" to CalSAWS standard naming/numbering format 2) Update the three arrows under the “Remember” to bullet points 3) Add text "You can give us information by phone , mail, online , or in person" below "We have not received your form." 4) Update "If you have any questions or need more information about this form, call your eligibility worker whose name and telephone number are listed on top of this form." to "If you have any questions or need more information about this form, contact the county at the number listed above."  The CONTRACTOR shall migrate the batch trigger that sends the MC Reminder Notice 6 business days before the end of the month prior to the RE month in the CalSAWS Software and make configurable for all 58 Counties. The 58 Counties will have the option to opt in or out of the batch job at the time of migration.  NOTE: See template titled “MC Reminder Notice” for formatting and content. |
| 1184 | 2599 | Forms | The CONTRACTOR shall add the most recent version of the State form MC 609 to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information  2) Make the form available in the Template Repository in the CalSAWS Software for the 58 Counties |
| 1185 | 2600 | Forms | The CONTRACTOR shall migrate the MAGI 100 CIV – Blank MAGI Notice of Action Form to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information.  2) Update the form number from "MAGI 100 CIV" to CalSAWS standard naming/numbering format 3) Update text "Ask your worker" to "Contact your county" 4) Add the following text to the bottom left hand corner of the notice: “Rules: These rules apply; you may review them at your welfare office.”  5) Migrate the C-IV functionality to be able to print 2 or 4 pages from the CalSAWS Software template repository. 6) Relabel "SAWS case number” to “Case number” 7) Relabel ”CalHEERS case number” to “Covered CA case number” 8) Add the following text: “State Hearing: If you think this action is wrong, you can ask for a hearing. The back page tells you how. Your benefits may not be changed if you ask for a hearing before this action takes place. You have only 90 days to ask for a hearing. The 90 days started the day after the county sent you this notice.” |
| 1186 | 2601 | NOAs | The CONTRACTOR shall update the NOA (MC) NA Back 9 to match the MAGI 100 Back 9 hearing information section and remove the column separator from the front of the notice. |
| 1187 | 2602 | Forms | The CONTRACTOR shall add the most recent version of the State form DHCS 006 to the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information.  2) Make form available in the Template Repository in the CalSAWS Software for the 58 Counties |
| 1188 | 2603 | Forms | The CONTRACTOR shall update the PA 5001 – Applicant’s Statement of Designated Burial Funds in the CalSAWS Software with the following updates:  1) Update the form number from "PA 5001" to CalSAWS standard naming/numbering format 2) Relabel "Signature of applicant" to "Signature of Applicant / Authorized Rep" 3) Remove “For County Use Only” section 4) Add the following text: "Medi-Cal regulations allow for the exemption of certain funds for burial. The entire amount of an irrevocable burial fund is exempt and the maximum designated allowed for each family member is $1500 for revocable assets. An irrevocable burial trust or contract is one which the purchaser may not cash in. " before the text "I declare.." 5) Update the text "I understand that: 1) the items designated above are to be used only for funeral, burial, cremation, and internment expenses; 2) if the funds are used for any other purpose, they will no longer be considered exempt. They will then be evaluated as property, in accordance with the appropriate Medi-Cal regulation; and 3) the asset must be identified and kept separate from the other assets." to "I understand that:  <bullet> The items designated above are to be used only for funeral, burial, cremation, and internment expenses <bullet> If the funds are used for any other purpose, they will no longer be considered exempt. They will then be evaluated as property, in accordance with the appropriate Medi-Cal regulation <bullet> The asset must be identified and kept separate from the other assets. " 6) Relabel "Applicant's Statement" to "Sworn Statement" |
| 1189 | 2604 | Forms | The CONTRACTOR shall update the PA 5004 – Medicare Referral in the CalSAWS Software with the following updates:  1) Update form number from “PA 5004” to CalSAWS standard naming/numbering format 2) Relabel "Alienage" to "Immigration Status" 3) Update text from "To continue your eligibility to Medi-Cal, you must apply for Medicare benefits at your local Social Security office. Present this form to the Social Security Representative for completion when you apply for Medicare. After completion by the Representative, return this form to me by:" to "To continue your eligibility to Medi-Cal, you must apply for Medicare benefits through the Social Security Administration in any of the following ways. <bullet> Online by going to www.medicare.gov. <bullet> By phone at 1-800-MEDICARE (1-800-633-4227), TTY: 1-877-486-2048 <bullet> In person at your local Social Security Office. We recommend you make an appointment.” 4) Add the following text language: “Notify the county as soon as you receive a response from the Social Security Administration but no later than 60 days from the date of this notice. You can tell us by any of the following ways: <bullet> Sending us your Medicare approval or denial letter <bullet> Sending proof that shows you have applied for Medicare,  <bullet> Calling the county at <Worker's Number>” 5) Update “Social Security will send you a notice of your eligibility to Medicare. Please send a copy of the Medicare eligibility notice to me within (10) days after you receive it” to “<bold text> If you do not receive your Medicare approval or denial within 60 days, you are required to provide to the county the proof of approval or denial of Medicare within 10 days of receiving it from Social Security Administration " 6) Remove the word “IMPORTANT” typed in bold towards bottom of form 7) Update “If you have any questions, please contact me” to "If you have any questions, please contact the county at the number listed above."  The CONTRACTOR shall update the batch trigger for the Medicare Referral and make configurable for the 58 Counties. The counties will have the option to opt in or out of the batch trigger at the time of migration. |
| 1190 | 2605 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSC 55 Medi-Cal Aid Paid Pending Notice with the following content:  1) Add the CalSAWS standard header information.  2) Add title "Aid Paid Pending Informing Letter" 3) Add the following text language: "Effective <Date>, your benefits will continue for the following programs: <checkbox> CalFresh <checkbox> CalWORKs <checkbox> Medi-Cal <checkbox> Other <text line>”  4) Add the following text language below the “Other” checkbox:  “You filed a timely request for a State Hearing and the county has determined that your aid can continue pending your hearing. This action does not reflect a decision on the matter at issue.  At the hearing, the Administrative Law Judge will determine whether or not you will continue to receive aid pending the final decision.“  5) Add Comments Section at towards the bottom of the document 6) Add form number using CalSAWS standard naming/numbering format  NOTE: See template titled “Aid Paid Pending Informing Letter” for formatting and content. |
| 1191 | 2606 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSF 80 Medi-Cal Mail in Reminder with the following content:  1) Add the CalSAWS standard header information  2) Add form title “Medi-Cal/Health Coverage Application Reminder Letter”  3) Add the following paragraph: “As of <Current Date>, we have not received your completed Medi-Cal/Health Coverage application. We cannot complete your eligibility determination without your completed application. Your completed application is due no later than <Date>. You may return the information/forms in the following ways:  <bullet> Mail <text line>  <bullet> Phone <text line>  <bullet> Fax <text line>  <bullet> Online <text line>  <bullet> In person at your local county office <text line>”  4) Add the following sentence, with free form text box below it? “We need the following forms and information from you in order to evaluate eligibility.”  5) Add the following text language below the text box:  “If we do not hear from you within 10 days of the date of this letter, we will be unable to consider your request, and we will have to deny your application. You may reapply at any time.”  Once you have provided the requested items, you may be asked to provide additional information.”  If you have questions or need assistance, please contact the county at the number listed above.”  We are looking forward to hearing from you!”  6) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “MC Application Reminder Letter” for formatting and content. |
| 1192 | 2607 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Orange - 742 A (R06/15) with the following content:  1) Add the CalSAWS standard header information.  2) Add form title "Medi-Cal BIC Replacement" 3) Add the following language:  “This notice is to inform you that the following changes were made for<text line>.  <bold font> Benefits Identification Card (BIC) issuance:  <checkbox> Per your request, a replacement BIC will be mailed to you.  <checkbox> We have corrected information that appears on the front of your BIC. A new BIC will be mailed to you. <bold font> BIC cancellation:  <checkbox> Cut up the BIC with ID No. <ID Number> and issue date <issue date>.  <checkbox> You were issued more than one BIC. We have corrected our records and the BIC with ID No.<ID number> and issue date <issue date> has been cancelled. Cut up this card to prevent fraudulent use and access to your Medi-Cal benefits.  If you lose your BIC, report the loss to the county immediately. If you need to access your benefits before your new BIC arrives, you may contact the county for a temporary paper card. If your Medi-Cal benefits discontinue, do not throw away your BIC. You can use it if you become eligible for Medi-Cal again. If you have questions, please contact the county at the number listed above.” 4) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “BIC Replacement” for formatting and content. |
| 1193 | 2608 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Orange - 794 B (R06/15) with the following content:  1) Add the CalSAWS standard header information.  2) Add form title “Medi-Cal BIC Replacement” 3) Add the following language:  “Medi-Cal Beneficiaries living in a licensed Board and Care facility are entitled to an income deduction for personal care services. The information requested below will be used to determine your Medi-Cal benefits.  I hereby authorize the facility below to release to County of <County> the specific information requested below, either in writing or by telephone.”  4) Add <signature text line> for “Beneficiary/Authorized Representative Signature and Date”  5) Add the following language:  “Please have the administrator or a staff representative complete the bottom of this page. Return the entire page to the address listed above within ten days of this notice.”  6) Add blank text lines for the following:   a) Facility name and address: <text line> (At least 3 lines for Address, Street, City and State)  b) Phone number: <text line>  c) Date entered facility: <text line> 7) Add “Type of facility:” (With the following checkboxes) <checkbox> Adult residential  <checkbox> Residential facility for the chronically ill  <checkbox> Residential facility for the elderly  <checkbox> Other (specify): <text line>  8) Add “Total monthly rate: $ <text line>”  a) Amount paid by resident: $ <text line>  b) Amount paid by other sources (relative, insurance, etc.): $ <text line>“ 9) Add the following language: “If the monthly rate has changed in the last three months, please provide:   Previous rate: $ <text line>  Date of change: <text line>“ 10) Add blank text lines for the following:  a) Printed Name  b) Title  c) Phone 11) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Board and Care Statement” for formatting and content. |
| 1194 | 2609 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Placer - ALL 1377 Notice of Medi-Cal Eligibility with the following content:  1) Add the CalSAWS standard header information.  2) Add form title “Craig vs Bonta Informing Letter” 3) Add the following language: “Dear <text line> The county has been informed your Supplemental Security Income/State Supplementary Payment (SSI/SSP) has stopped. Due to the Craig vs. Bonta lawsuit, your Medi-Cal benefits will continue while the county re-evaluates your ongoing eligibility.   We may need to ask you for more information if our records are incomplete or need to be updated. You may receive a phone call or a written notice asking you to provide us with the information that is still needed. It is important that you cooperate with this request so your Medi-Cal re-evaluation can be completed.   By law the county is required to provide you with important informational notices regarding the Medi-Cal program. You do not need to return them.”  4) Add form number using CalSAWS standard naming/numbering format NOTE: See template labeled “Notice of MC Evaluation – Craig vs Bonita” for formatting and content. |
| 1195 | 2610 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Placer - ALL 1377 Notice of Medi-Cal Eligibility with the following content:  1) Add the CalSAWS standard header information  2) Add form title “SSA Referral to Medi-Cal Letter”  3) Add the following language:  “Dear <text line> Social Security Administration has generated a referral to the county for a Medi-Cal determination based on a:  <checkbox> Low Income Subsidy program inquiry  <check box> Supplemental Security Income/State Supplemental Payment (SSI/SSP) application denial  <check box> Other: <text line> If you would like to be evaluated for Medi-Cal and/or Medicare Savings Programs, complete the enclosed information.   If you do not wish to pursue a Medi-Cal evaluation <text line>“ 4) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Notice of MC Evaluation – Low Income Subsidy” for formatting and content. |
| 1196 | 2611 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Sacramento - CDS 713-0 WIC Referral with the following content:  1) Add the CalSAWS standard header information 2) Add form title “WIC Referral” 3) Add the following language: “The Women, Infants and Children program (WIC) is a special supplemental food program for pregnant and breastfeeding women, infants , and young children up to 5 years of age. The WIC program provides:  <indented bullet> Food Assistance  <indented bullet> Breastfeeding support  <indented bullet> Nutrition education  <indented bullet> Referrals to health care and other community services To qualify for the WIC program, please contact your local WIC office. <free form text box>4) Add form number using CalSAWS standard naming/numbering format  NOTE: See template titled “WIC Referral” for formatting and content. |
| 1197 | 2612 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Santa Cruz - WEL 5063 form with the following content:  1) Add the CalSAWS standard header information.  2) Add form title “LTC Intent to Return Home” 3) Add the following language:  “To: <text line> Physician/ Facility  <Customer Name> is expected to return home within six months. <checkbox> Yes <checkbox> No” 4) Add blank text line for “Physician Signature” and “Date”  5) Add blank text line for “Physician's Name” and “Phone” 6) Add form number using CalSAWS standard naming/numbering format  NOTE: See template titled “LTC Six Month Physician Statement” for formatting and content. |
| 1198 | 2613 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the San Luis Obispo DSS MC 432 with the following content:  1) Add the CalSAWS standard header information.  2) Add title “Spend Down Declaration” 3) Add the following language:  " On <Date>, the county determined your property exceeds the resource limit for Medi-Cal. The Medi-Cal property limit for your household is <household limit> and your countable property is <text line>  Complete this form and attach verification of each item listed to show how the excess property was spent. Acceptable verifications include cancelled checks, dated receipts, etc. SPEND DOWN OF EXCESS PROPERTY MUST BE COMPLETED BY <text line> [Add subscript “DATE”] 4) Add a table with the following columns:   a) Date:   b) Amount:   c) Paid to:   d) For:   e) Receipts Attached:   f) County Use Only:  5) Below chart add language: “I declare, under the penalty of perjury, that the statements made on this form are true and correct.” 6) Add blank text lines for Signature and Date” 7) Add table labeled "COUNTY USE SECTION" for the following:   a) Excess Property $ <text line>” less Total Allowable Expenses” $ <text line> = $ <text line>  b) Reviewed By: <text line>  c) Date: <text line> 8) Add page break 9) Add page 2 with header “SPEND DOWN DECLARATION (Cont.)” 10)Add table below with the following columns:   a) Date Spent:   b) Amount Spent:   c) Spent or Paid to:   d) For:   e) Receipts Attached:   f) County Use Allowed:  11) Add the form number using CalSAWS standard naming/numbering format  NOTE: See template titled “Spend Down Declaration” for formatting and content. |
| 1199 | 2614 | NOAs | The CONTRACTOR shall update the NOA (CF) Free Format NOA as follows:  1) Update the form title from "Notice of Action CalFresh” to "Notice of Action" 2) Add the following text in the left column of the blank NOA: "As of <text line>, the County has <text line> your <text line>. Here's why: <editable text box>” |
| 1200 | 2615 | Forms | The CONTRACTOR shall update the State form CF 377.1 to the most recent version in the CalSAWS Software. The CF 377.1 will be made available in the Template Repository in the CalSAWS Software for the 58 Counties. |
| 1201 | 2616 | Forms | The CONTRACTOR shall add the State form CF 377.9 to the CalSAWS Software. The CF 377.9 will be made available in the Template Repository in the CalSAWS Software for the 58 Counties. |
| 1202 | 2617 | Forms | The CONTRACTOR shall update the RMFBUS1 – Restaurant Meals CalFresh Notification of Change Benefit Usage 1 form in the CalSAWS Software as follows:  1) Update the form name from "Restaurant Meals CalFresh Notification of Change Benefit Usage 1" to "Restaurant Meals CalFresh Notification" 2) Update the form text as follows:  “Dear Restaurant Meals Participant:  This notice is to inform you that you now have access to the Restaurant Meals Program (RMP). You can use your EBT CalFresh benefits to purchase prepared meals from participating restaurants in certain counties, and you can still purchase groceries from your local market.   You will have access to this program as long as the household meets one of the following conditions: <bullet> Homeless;  <bullet> Elderly (age 60 or older) and spouse;  <bullet> Disabled and spouse (receiving Social Security Disability, SSI/SSP, Railroad Retirement, or Cash Assistance Payments for Immigrants - CAPI).  If you have any questions or want more information about the RMP, please contact the county at the number listed above or visit www.cdss.ca.gov/inforesources/calfresh/Restaurant-Meals-Program.”  3) Update form number from “RMFSBUS1” to CalSAWS standard naming/numbering format  The CONTRACTOR shall update the batch trigger for the Restaurant Meals CalFresh Notification of Change Benefit Usage 1 and make configurable for the 58 Counties. The 58 Counties will have the option to opt in or out of the batch trigger at the time of migration.   The CONTRACTOR shall update the online trigger which triggers the Restaurant Meals CalFresh Notification of Change and Benefit Usage 1 when the “Restaurant Meals Indicator” is set or changed from “None” to: Aged, Disabled, or Homeless” on the “EBT Cardholder Information” screen and action authorized to trigger for the 58 Counties. This notification will be issued to the case payee attached to the CalFresh Intake or Ongoing case. |
| 1203 | 2618 | Forms | The CONTRACTOR shall update the RMFBUS2 - CalFresh Notification of Change in Benefit Usage 2 form in the CalSAWS Software as follows:  1) Update the form name from "CalFresh Notification of Change in Benefit Usage" to "CalFresh Notification of Change in Benefit " 2) Add "SSI/SSP" after "Social Security Disability" 3) Add "(RMP)" after "Restaurant Meals Program" in the first sentence.  4) Update the last sentence on the form from "If you have any questions or want more information about the Restaurant Meals Program, please contact your Eligibility Worker." to “If you have any questions or want more information about the RMP, please contact the county at the number listed above.” 5) Remove all Los Angeles specific logos from the bottom of the form.  6) Update the form number from “RMFBUS2” to the CalSAWS standard naming/numbering format  The CONTRACTOR shall update the batch trigger the generates the Restaurant Meals CalFresh Notification of Change Benefit Usage 2 to be configurable for all 58 Counties. The 58 Counties will have the option to opt in or opt out at the time of migration.   The CONTRACTOR shall update the online trigger which triggers the Restaurant Meals CalFresh Notification of Change and Benefit Usage 2 when the “Restaurant Meals Indicator” is set or changed from “Aged, Disabled, or Homeless” to “None” on the “EBT Cardholder Information” screen and action authorized to trigger for the 58 Counties. This notification will be issued to the case payee attached to the CalFresh Intake or Ongoing case. |
| 1204 | 2619 | Forms | The CONTRACTOR shall update the IMM STATUS - Children Immunization Status form in the CalSAWS Software as follows: 1) Remove the text "DPSS Kids. Love them, Immunize them." 2) Remove the blocks labeled 2, 4, 6, 12, 15  3) Remove the text "Thank you for bringing your child's immunization (shot) record to the office!" 4) Update the text from "Also, a completed immunization record is needed for child care entry” to "Please send or bring proof that they got the shots. A completed immunization record is needed." 5) Remove the "Immunization Record" box in the table.  6) Relabel "Eligibility Worker" to "Worker" 7) Remove the words "yellow booklet" and parenthesis at the bottom of the form 8) Remove text “Baby Shots Line: (1-800-427-8700) or CHDP Program (1-800-993-CHDP) for information and free immunizations for your child(ren).” 9) Update the text from "You may call" to "You can visit <CHDP website>”  10) Update the form number from ”IMM STATUS” to the CalSAWS standard naming/numbering format |
| 1205 | 2620 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CalWIN CSF 1 with the following content: 1) Add form title "AFFIDAVIT TO OBTAIN DUPLICATE OF LOST/STOLEN/DESTROYED WARRANT" 2) Add the following language: “(To be completed in Affiant's own handwriting)” below form title 3) Add the following language: “I, <text line>, hereby declare that I did not get/lost/destroyed (mark out inappropriate words)<text line>County warrant dated <text line>for the amount of $ <text line>.” 4) Add the following language: “THE STATEMENT ABOVE IS TRUE AND CORRECT” 5) Add the following language: : "I understand that I cannot cash the warrant indicated above if it comes into my possession, and that if it does, I must return it immediately to the Auditor/Controller of the County." 6) Add the following language: "If I get the above described warrant, after having signed his document, and do not return it to the County Auditor/Controller, I may become subject to a civil or a criminal action, or both." 7) Add the following language: "I have been advised and am aware that it is unlawful to give false information and that if the above information is not true and I am found to have cashed the warrant described above, I may be prosecuted for perjury, a felony in the state." 8) Add the paragraph as written:  “The above statements have been read and explained to me by <text line> State of California )  )ss. County of<text line>)  On <text line>, before me, person appeared <text line>, known to me to be, the person whose name is subscribed to within instrument, and acknowledged that he/she executed the same and understood what it says and that it is true and correct.” 9) Add signature text line for “Signature of Affiant/Authorized Representative” 10) Add signature text line for “Signature of County Representative  11) Add two column table with the following: First Column:  a) Warrant Payee Name <text line>  b) ID Verified: <checkbox> Yes <check box> No  c) Address <text line>  d) City <text line>  e) State <text line> Zip Code <text line> Second Column:   f) Phone Number <text line>  g) Case Number <text line>  h) Warrant Number <text line>  i) Is replacement warrant to be: <check box> Mailed <check box> Hold for pick-up 12) Add text box with the following text:  a) Add header in bold font “FOR AUDITOR’S/FISCAL USE ONLY”   b) Warrant paid on <text line> Stop payment request date <text line>  c) Outstanding as of <text line> Confirmed stop date <text line>  d) Replacement warrant # <text line> Amount: $ <text line>  e) Issued By <text line> Date: <text line> 13) Add the form number using the CalSAWS standard naming/numbering format NOTE: NO CALSAWS STANDARD HEADER WILL BE ADDED TO THIS FORM NOTE: See template titled “Affidavit To Obtain Duplication of Lost Stolen Destroyed Warrant” for formatting and content. |
| 1206 | 2621 | Forms | The CONTRACTOR shall migrate the VER 105 CIV- Pregnancy Verification to the CalSAWS Software with the following updates: 1) Add the CalSAWS standard header information 2) Update form title from "CalWORKs Pregnancy Verification" to "Pregnancy Verification" 3) Add the following text with a blank text line for signature and date below standard header: “I hereby authorize the physician below to release to County of <County Name> the specific information requested below: Signature <text line> Date <text line>”. 4) Add the following text below the “TO BE COMPLETED BY PHYSICIAN” section: “Please verify pregnancy and any work restrictions. Please specify this person’s ability to be regularly employed or participate in work activities.” 5) Add text with checkboxes: “PREGNANT <checkbox> Yes <checkbox> No” 6) Update "her" to "their" on Question 1 7) Remove "at some other job" on Question 2 and 3 8) Update “EDC” to “Expected Date of Delivery” below “Pregnant” text line 9) Remove "welfare" on first bullet point in the “CERTIFICATION” section.  10) Relabel “PHYSICIAN OR PYSHOLOGIST CERTIFICATION” to "PHYSICIAN CERTIFICATION" 11) Update “Designated Medical Personnel with Access To The Patient's Medical Record System" to "or Physician’s Authorized Representative" 12) Add a Signature line below "Physician's Authorized Representative” and move Date to align with Signature 13) Update "Specialty” to "Print Name and Title"  14) Update form number from “VER 105 CIV” to CalSAWS standard naming/numbering format NOTE: See template titled “Pregnancy Verification” for formatting and content. |
| 1207 | 2622 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Santa Barbara W-56 form with the following content:  1) Add CalSAWS standard header information 2) Add title in <bold font> “INCOME IN-KIND/HOUSING VERIFICATION” 3) Add the following language: "WE NEED THE FOLLOWING INFORMATION TO DETERMINE THE VALUE OF THE HOUSING/RENT, UTILITIES, FOOD, OR CLOTHING THAT YOU ARE GETTING FREE OR IN EXCHANGE FOR WORK” to the top of the form. 4) Add a section titled in <bold font> “IN-KIND INCOME VERIFICATION” with the following language:  “A. Applicant/Recipient Authorization Section (Sign this section if you want the county to verify IN-KIND INCOME.)”  5) Add address section with blank text lines for Name(s), Address (number, street), City, and Zip Code 6) Add the following language below the address section: “I hereby authorize County of <County Name> to contact <text line> concerning any of the information requested below.”  7) Add blank text line for Applicant/Recipient Signature and Date 8) Add a “Section B” with the following language: “<bold font> B. Provider Statement Section (Statement of person giving/sharing housing, utilities, food, clothing, etc.) 1. The person(s) named above gets from me/my family: <checkbox> Housing/Rent <check box> Utilities <check box> Food <check box> Clothing 2. List the TOTAL cost of household items at the above address:   a) Housing/Rent $ <text box>  b) Utilities $ <text box>  c) Food $ <text box>  d) Clothing $ <text box> Indent and bullet the following:  This is <check box> free <check box> in exchange for <text line> I/We have been providing these items since <text line> I/We expect to continue to provide these items until <text line>” 9) Add blank text lines for “Provider Signature”, “Date”, “Address (number, street)”, “City”, “State”, “Zip Code” and “Telephone number” 10) Add the following disclaimer in bold font:  “I DECLARE UNDER PENALTY OF PERJURY UNDER THE LAWS OF THE STATE OF CALIFORNIA THAT THE INFORMATION CONTAINED IN THIS STATEMENT IS TRUE, CORRECT, AND COMPLETE.” 11) Add blank text line for “Applicant/Recipient Signature” and “Date” at bottom of form 12) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Income In-Kind” for formatting and content. |
| 1208 | 2623 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Contra Costa form IM 16 - Applicant's relationship to Aided Children form with the following content:  1) Add CalSAWS standard header information 2) Add form title “Statement of Relationship” 3) Add blank text boxes for "Case Name" and "Case Number" 4) Add section title “Part 1” with the following language:  “ 1. To be eligible for cash aid, a child must be living in the home of a relative of a specific degree of relationship. I, <text line>, wish to apply for assistance on behalf of:“ 5) Add table with the following columns:   a) Child's Name  b) Parent 1 Name  c) Parent 2 Name 6) Add the following language: “2. I declare that: <checkbox>I am not related to the child(ren); <checkbox> I am the child(ren)’s<text line> [Add subscript “Relationship”] 7) Add the following language: “Complete the diagram below by filling in appropriate boxes with names to show how you are related to the child(ren).”  8) Create a diagram with blank text boxes to capture 5 generations of relationships.  9) Below the diagram add the following in bold font:  “Include the spouse of any person named above even after the marriage has been terminated in death or dissolution. “ 10) Add the following language: “List the verification you have given to prove your relationship to the child(ren): <text line> (Add a blank text line beneath the sentence).”  11) Add the following language capitalized and in bold font:  “IF YOU ARE UNABLE TO PROVIDE ACCEPTABLE VERIFICATION TO VERIFY YOUR RELATIONSHIP TO THE CHILD(REN), YOU MUST COMPLETE PART 2 ON THE REVERSE SIDE OF THIS FORM.  PART 2  PENALTY OF PERJURY STATEMENT SUPPORTING DEGREE OF RELATIONSHIP  I AM NOT ABLE TO PROVIDE VERIFICATION OF MY RELATIONSHIP TO: <text line> (Add three (3) blank text lines to capture NAME)” 12) Add blank text box for free format text labeled “BECAUSE”:  13) Add blank text box for free format text with the following sentence above it:  “I DECLARE UNDER PENALTY OF PERJURY THAT I AM RELATED TO THE ABOVE CHILD(REN) IN THE FOLLOWING WAY:”  14) Add blank text lines for the following:   a) RELATIVE'S SIGNATURE:  b) DATE SIGNED:   c) WORKER SIGNATURE:   d) WORKER NAME:   e) WORKER ID:  f) DATE SIGNED:  15) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Statement of Relationship” for formatting, sample of diagram and content. |
| 1209 | 2624 | Forms | The CONTRACTOR shall update the State form CW 74 in the CalSAWS Software as follows:  1) Update “EW Name/Number” to ““Worker Name/Number” 2) Update “EW Phone” to “Worker Phone”  3) Add an additional bullet to top of the form with the following language: "Your rent cannot exceed a certain amount to potentially receive permanent housing assistance: Maximum rent amount $<text line>." 4) Update “Temporary Shelter” to “Temporary Homeless Assistance”  5) Update “TS” to “THA” 6) Update "You must give proof that your TS payment was spent for shelter" to "There must be proof provided that your THA payment was spent for shelter." 7) Add a page 2 to the State form CW 74 with the following text language:  “IMPORTANT NOTICE FOR HOMELESS ASSISTANCE PROGRAM (Centered and bold font) You told us you are homeless. There are very important forms that will be given to you.  1. A Permanent Housing Search Document (CW 74): To get homeless assistance, you must be looking for a permanent place to live. You must contact a minimum of one landlord or manager per day. We may verify the information you give us.  Complete the CW 74 with each place you contact and give it to the worker at the time of your next office visit. Be sure to sign and date the form.  Future homeless assistance may be denied or delayed if you do not give us a completed CW 74 with the required minimum number of contacts.  2. A Notice of Action: This notice will tell you how much homeless assistance you will get and when to return to the office.  3. Other: <text line> Important Things To Know (Centered and bold font) <bullet> Your homeless assistance must be paid to a commercial establishment, a shelter, or someone who is in the business of renting their property.  <bullet> If you think you might have found permanent housing, please contact your worker because permanent homeless assistance cannot be approved if you have already moved in.  Comments:  NOTE: See template titled “Updates for CW 74” for formatting and content. |
| 1210 | 2625 | Forms | The CONTRACTOR shall migrate the FIN 101 IV – Balance Letter to the CalSAWS Software with the following updates:  1) Add CalSAWS standard header 2) Update the form number to CalSAWS standard naming/numbering format |
| 1211 | 2626 | Forms | The CONTRACTOR shall update the PA 1540 - Inter Office Case Assignment form in the CalSAWS Software as follows: 1) In the “Program/Case Type” section  a) Update “General Relief” to “GA/GR”  b) Update “Refugee” to “Refugee Cash Assistance”  c) Update “CalWORKS” to “CalWORKs” 2) In the “GAIN Services” section  a) Update “GAIN Service” to “WTW Services”  b) Update “GAIN” to “WTW”  c) Update “SSS” to “Specialized Supportive Service” 3) Update "Transfer Clerk" to "Transfer by" 4) Update "Receiving Clerk" to "Received by" 5) Update the form number from "PA 1540" to CalSAWS standard naming/numbering format |
| 1212 | 2627 | Forms | The CONTRACTOR shall update the CW 2213 in the CalSAWS Software as follows:  1) Update "County of Los Angeles" to “<County>” |
| 1213 | 2628 | Forms | The CONTRACTOR shall add the newest State version of the DPA 19 to the CalSAWS Software. The DPA 19 will be made available in the Template Repository in the CalSAWS Software for the 58 Counties. |
| 1214 | 2629 | Forms | The CONTRACTOR shall migrate the GEN 2000 – Passport to Services to the CalSAWS Software with the following updates: 1) Add the CalSAWS standard header information 2) Update the title from "Passport to Services" to "Verification of Benefits" 3) Remove the "Monthly Gross Inc" column 4) Update "CW Grant” to "CalWORKs" 5) Update "General Assistance" to "GA/GR" 6) Update "CF Allotment" to "Allotment" 7) Add a new Column labeled "RCA" 8) Add "Current" before "Household details" 9) Update “CF” to “CalFresh” 10) Update “MC” to “Medi-Cal” 11) Update the form number from “GEN 2000” to CalSAWS standard naming/numbering format  The CONTRACTOR shall migrate the C-IV functionality to request the GEN 2000 via the IVR system to the CalSAWS Software. |
| 1215 | 2630 | Forms | The CONTRACTOR shall update the PA 2492 - Payment Verification System Participant Contact Letter in the CalSAWS Software as follows:  1) Add a program check box for "RCA" 2) Decouple General Relief/CAPI check box and add a check box for "General Relief" and "CAPI"  3) Replace the second to last paragraph with the following text:  “The information we got is considered to be verified upon receipt because the information comes directly from the benefit issuing agencies. Therefore, it may be used to determine your ongoing benefit levels. It may also be used to determine if there was an overpayment/overissuance on your case.  If this information is incorrect, please contact the county at the number listed above by <text line> to resolve the discrepancy in the information reported. Failure to resolve the discrepancy may result in your aid being reduced/denied/stopped.” 4) Update “contact your Eligibility Worker” to “contact your county” 5) Update the form number from “PA 2492” to CalSAWS standard naming/numbering format   The CONTRACTOR shall update the batch trigger for the Payment Verification Participant contact letter and make configurable for the 58 Counties. The 58 Counties will have the option to opt in or out of the batch trigger at the time of migration. |
| 1216 | 2631 | Forms | The CONTRACTOR shall update the PA 2494 - IEVS Applicant/Participant Contact Letter in the CalSAWS Software as follows:  1) Remove “County of Los Angeles Department of Social Services” 2) Update the text from "We have information that you received” to "We have information that <text line> got." 3) Update the text from "Please contact <text line> at <text line>” to "Please contact the county at the number listed above no later than <text line>”.  4) Update “earnings” to “earnings from<text line>” 5) Add blank text line after "other" 6) Update form number from “PA 2494” to CalSAWS standard naming/numbering format |
| 1217 | 2632 | Forms | The CONTRACTOR shall migrate the VER 101 CIV – Address Change/Housing Costs Form to the CalSAWS Software with the following updates: 1) Add the CalSAWS standard header information 2) Update "You recently reported to us that you either moved, began sharing housing costs or had a change in shelter cost to. You need to provide proof of housing and utility costs for your new address and/or living situation. To clarify housing, utility expenses, and/or household composition, complete this form and return it by: <text line>" to "You recently reported to us that you either moved, began sharing housing costs, or had a change in shelter cost. Please complete the checked section(s) below and return it by <text line>." 3) Add section header with a <checkbox> labeled “HOUSING” and the following text: “Monthly Rent/Mortgage that your pay: $<text line> Does your monthly Rent/Mortgage include utilities? <check box>Yes <check box> No Does anyone else pay all or part of your rent? <check box> Yes <check box> No If Yes, amount paid by others: $<text line> HAVE YOU APPLIED FOR OR ARE YOUR GETTING HOUSING ASSISTANCE? (HOUSING AUTHORITY, HUD, SECTION 8) <check box> Yes <check box> No If yes, provide verification.” 4) Add section header with a <checkbox> labeled “UTILITY EXPENSES” and the following text: “What Utility Costs do you pay? (Please select from below) <check box> Telephone <check box> Garbage <check box> Cell Phone <check box> Water <check box> Internet <check box> Sewer <check box> Gas <check box> Used for Heating/Cooling  <check box> Electricity <check box> Used for Heating/Cooling  <check box> Propane <check box> Used for Heating/Cooling  <check box> Wood <check box> Used for Heating/Cooling  <check box> Other <check box> Used for Heating/Cooling  <check box> Other, then explain <text line>” 5) Add section header with a <checkbox> labeled “HOUSEHOLD COMPOSITION” with the following text: “List everyone living at this address including yourself.” 6) Add a table below the “HOUSEHOLD COMPOSTION” section with the following columns:   a) NAME  b) AGE  c) RELATIONSHIP TO (YOU) HEAD OF HOUSEHOLD  d) BUYS/COOKS FOOD WITH THIS PERSON? 7) Add a signature line: “<text line> [Add subscript “Signature-Head of Household”] <text line> [subscript “Date”] 8) Update form number from “VER 101 CIV” to CalSAWS standard naming/numbering format |
| 1218 | 2633 | Forms | The CONTRACTOR shall update the PA 853 – Affidavit in the CalSAWS Software as follows:  1) Update form title from "Affidavit" to "Sworn Statement" 2) Add the following text: "Any person who signs this statement and who willfully states as true any material matter which he knows to be false is subject to the penalties prescribed for perjury in the Penal Code by the State of California, see 11054 of the Welfare and Institutions Code. I solemnly declare under penalty of perjury that the statements made herein are true and correct to the best of my knowledge and belief. I am aware that it is unlawful to give false information." 3) Add two blank text lines for Signature: and Date: 4) Add two additional lines blank text lines for Witnessed By (Print Name), Title , Signature and Date 5) Update “Los Angeles County California certify through my signature that the statement given below is true and correct to the best of my belief” to “declare as follows <text line>.” 6) Update the form number from “PA 853” to CalSAWS standard naming/numbering format |
| 1219 | 2634 | Forms | The CONTRACTOR shall update the GEN 1390 – Informing Notice Regarding an Action Taken On Your Case in the CalSAWS Software as follows:  1) Update the "Name of Agency Providing Notice" field to be editable.  2) Prepopulate work number address to: “The Work Number/Equifax 11432 Lackland Road St. Louis, MO 63146 1-800-367-2884 www.theworknumber.com” 3) Update the form number from “GEN 1390” to CalSAWS standard naming/numbering format |
| 1220 | 2635 | Forms | The CONTRACTOR shall update the State form CW 2201 – Unemployment Insurance Benefits Referral Form in the CalSAWS Software as follows:  1) Update “Los Angeles County” to “<County>” 2) Update “Eligibility Worker” to “Worker” 3) Add Medi-Cal as a program |
| 1221 | 2636 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSF 23 Request for Insurance Information with the following content: 1) Add the CalSAWS standard header information  2) Add form title “Statement of Gift/Loan” 3) Add the following text language: “I, <text line> [Add Subscript “Loan/Gift Giver”] gave <text line> [Add Subscript “Applicant/Recipient Name”] money totaling $ <text line> on <text line> [Add Subscript “Month/Day/Year”] for <text line> [Add Subscript “Months/Year”]”  I consider this money: (check one) <check box> A Gift  Is it for a specific purpose? <check box> Yes <check box> No  If yes, please explain <text line> Is it expected to continue? < checkbox> Yes <check box> No If yes, how often? <text line> <check box> A Loan  How and when is the loan to be repaid? (Specify terms) Date repayment will (or did) begin: <text line> Amount of each payment $ <text line> How often: <text line>” 4) Add the following language: “I declare under penalty of perjury that this information is true and correct.”  5) Add blank text line for “Provider Signature”, “Date” and “Provider Phone Number “ 6) Add the following language: “I, <text line>, the recipient of the money, hereby agree with the above statements. “ 7) Add text line for “Applicant/Recipient Signature” and “Date”  8) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Statement of gift or loan” for formatting and content. |
| 1222 | 2637 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSF 27 Request for Insurance information with the following content:  1) Add the CalSAWS standard header  2) Add form title “Request for Information” 3) Add the following paragraph:  “The person named below states that they have insurance with your company. We ask for your cooperation in completing this form with the information indicated below and on any other polices which your company carries for this person. Please return this form to the county.”  4) Add table with the following content:  “AUTHORIZATION: I hereby authorize <text line> [Add subscript “Insurance Company”] to release the information regarding the policy(ies) listed below and any others which I may not have declared.”  5) Add text lines for the following:   a) Print Name  b) Signature  c) Print Address   d) City, State, Zip Code” 6) Add table titled “INSURANCE COMPANY TO COMPLETE THE FOLLOWING” with four (4) columns:  Column 1 add the following labels:  a) Policy Number   b) Policy Owner   c) Name of Insured   d) Beneficiary   e) Premium   f) Person Paying Premiums   g) Date Issued   h) Type of Insurance/Policy   i) Status (in force/lapsed/surrendered   j) Face Value of Policy   k) Loan Value   l) Indebtedness   m) Net Cash Surrender Value   n) Maturity Date   o) Person who may borrow against or cash surrender policy   p) Date the Policy increases in value each year  q) When are dividends payable?   r) Dividends payable to:   s) If surrendered – Amount paid:   t) If surrendered – Date Paid   u) By IRREVOCABLE AGREEMENT:   i. Is the insured person prevented from borrowing on or cashing policy?   ii. Is beneficiary required to use proceeds for burial of insured?  Column 2, 3 and 4 in the last row to align with IRREVOCABLE AGREEMENT add the following:  <checkbox> Yes <checkbox> No  <checkbox> Yes <checkbox> No  6) Add <text lines> for “Signature of Person Completing the Form”, “Date”, “Title” 7) Add <text lines> for “Print Name” of “Person Completing the Form”, “Phone Number”  8) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Request for Insurance Information” for formatting and content. |
| 1223 | 2638 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSF 31 Request for Discontinuance/Withdrawal/Waiver with the following content:  1) Add the CalSAWS standard header information  2) Add form title “Request for Discontinuance/Waiver” 3) Add section titled “Discontinuance” with the following language:  “<checkbox> I wish to stop my benefits for the program(s) selected below effective the last day of <text line> [Add subscript “Month/Year”] because <text line> <checkbox> CalWORKs <checkbox> CalFresh <checkbox> Medi-Cal <checkbox> CAPI <checkbox> Refugee Cash Assistance  <checkbox> General Assistance/General Relief <checkbox> Supportive Services <checkbox> Transportation <checkbox> Child Care <checkbox> Ancillary <checkbox> Other<text line>” 4) Add the following language: “I understand that I may reapply at any time. “ 5) Add section titled “Waiver of 10-Day Notice” with the following language:  “<checkbox> I waive my right to a ten-day notice of negative action of a decrease or discontinuance of my benefits for the program(s) selected below for the month of <text line>. <checkbox> CalWORKs <checkbox> Medi-Cal <checkbox> CAPI <checkbox> Refugee Cash Assistance <checkbox> General Assistance/General Relief <checkbox> Other <text line>” 6) Add the following language: “<checkbox> I agree to an increase in my Medi-Cal Share of Cost effective <text line> because <text line> I understand that I am supposed to be given a ten-day notice before this action becomes effective. However, since I know that the below action must be taken based on the information I reported, it is not necessary for the county to send me this notice within the ten-day limit.  If you request a waiver of ten-day notice, it will not interfere with your right to a hearing and you may reapply at any time.” 7) Add <text line> for “Signature” and “Date”  8) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Request for Discontinuance Waiver” for formatting and content. |
| 1224 | 2639 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSF 32 - Profit and Loss Statement with the following content:  1) Add form title “Profit and Loss Statement” 2) Add the following language: “For the Month/Year of: <text line>” on top left side of the form above the table 3) Add a table with the following text boxes:   a) Applicant/Recipient Name <Customer Name>  b) Case Number <Case Number>  c) Date <Current Date>  d) Business Name  e) Business Owner(s)  f) Type of Business”  g) Part I -Complete this section if you buy and then resell a product or if you make a product for sale. Otherwise, start with Part II. Attach a separate sheet if necessary.   i) “Name of Item” with three (3) <text lines>  ii) “Number Sold” with three (3) <text lines>  iii) 1. Cost of products on hand at beginning of month $ <text line>   iv) 2. Cost of products you purchased during the month + $ <text line>   v) 3. Cost of materials and supplies used to make products + $ <text line>  vi) 4. Other costs to make products + $ <text line>   vii) 5. Total costs of products or supplies purchased during the month + $ <text line>  vii) 6. Total of products on hand at beginning of month plus cost of products or supplies purchased during the month (line 1 plus 5) = $ <text line>   ix) 7. Cost of total products on hand at end of month - $ <text line>  x) 8. Cost of products sold during the month (line 6 minus line 7) = $ <text line>”   h) Part II – Income  i) 1. Gross receipts sales = $ <text line>  ii) 2. Cost of products sold (enter amount from Part 1, number 8; if you did not sell a product, enter zero here) - $ <text line>  iii) 3. Adjusted gross income = $ <text line>  i) PART III - Deductions for Operating Costs  i) 1. Advertising $ <text line>  ii) 2. Bad debts from sales or service $ <text line>  iii) 3. Bank service charges $ <text line>  iv) 4. Commissions $ <text line>  v) 5. Depletion $ <text line>   vi) 6. Depreciation $ <text line>   vii) 7. Dues and publications $ <text line>   vii) 8. Employee benefit programs $ <text line>   ix) 9. Freight (not included in Part I above) $ <text line>   x) 10. Insurance $ <text line>   xi) 11. Interest on business indebtedness $ <text line>   xii) 12. Laundry and cleaning $ <text line>   xiii) 13. Legal and professional services $ <text line>   xiv) 14. Office expense $ <text line>   xv) 15. Rent on business property $ <text line>   xvi) 16. Repairs $ <text line>   xvii) 17. Supplies (not included in Part I above) $ <text line>   xviii) 18. Taxes (do not include windfall profit tax) $ <text line>   xix) 19. Travel and entertainment <text line>   xx) 20. Utilities and telephone $ <text line>   xxi) 21. Wages $ <text line>   xxii) 22. Windfall profit tax withheld $ <text line>   xxiii) 23. Equipment:  a) Repair/Maintenance $ <text line>   b) Rental $ <text line>   xxiv) 24. Licenses $ <text line>   xxv) 25. Other expenses (specify)  a) <text line> $ <text line>  b) <text line> $ <text line>  c) <text line> $ <text line>  d) <text line> $ <text line>  e) <text line> $ <text line>  f) <text line> $ <text line>  xxvi) 26. Add amounts in columns for lines 1 through 25 (PART III). These are total deductions. $<text line>” 4) Add the following language: “PART IV - NET PROFIT OR LOSS (line 3, PART II, minus line 26 PART III)” below the table above 5) Add the following language: “Attach a list of business inventory. If you receive Medi-Cal only, include the actual cost of business transportation.  I HAVE ENCLOSED RECEIPTS TO VERIFY ALL INCOME AND EXPENSES CLAIMED ABOVE. I DECLARE UNDER PENALTY OF PERJURY THAT THE STATEMENTS ABOVE ARE TRUE AND CORRECT.” 6) Add text line for “Applicant/Recipient Signature” and “Date “ 7) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Profit and Loss Statement” for formatting and content. |
| 1225 | 2640 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSF 33 Notice to Self-Employed Individuals with the following content:  1) Add CalSAWS standard header information  2) Add form title “Notice to Self-Employed Individuals” 3) Add the following language: “State rules regarding income from self-employment allow you two choices for deducting your business expenses. Once you choose an option, it cannot be changed until your next redetermination or for six months, whichever comes first. “ You MUST choose one of the following options: <check box> I choose the 40% standard deduction.  The County will automatically deduct 40% from my reported gross earnings each month as a standard deduction for business expenses. I must send proof of my income but I do not have to give proof of business expenses.  <check box> I choose the actual business expense deduction. The County will deduct actual allowable business expenses from my gross earnings. With each status/income report or redetermination, I must send proof of my income and expenses. The County will not allow any unverified expense deductions.  Please make your choice and return this form to the county.  For CalWORKs or CalFresh, if we do not hear from you, we will use the 40% standard deduction for at least 6 months or until your redetermination, whichever comes first. “ 4) Add <text line> for “Applicant/Recipient Signature” and “Date” 5) Add form number using CalSAWS naming/numbering format  NOTE: See template titled “Notice to Self-Employed Individuals” for formatting and content. |
| 1226 | 2641 | Forms | The CONTRACTOR shall add a new form to the CalSAWS software based on the CSF 54 Certification of ID with the following content:  1) Add form title “Certification of Identification Document” 2) Add the following language:  “This temporary identification document is being issued to the individual described below who is a recipient of aid and who has no other identification and is in the process of obtaining some form of permanent identification. This form may only be used at the places mentioned below. <bold font>This form must be signed and surrendered at the place of check redemption.” 3) Add “Date Issued:” <text line> and “Date Expires:” <text line> 4) Add “To: “ below Date Issued.  5) Add a table with the following text boxes:   a) Payee Name:  b) Case Number:  c) Payee Address:  d) Birth Date:  e) Other Identifying Marks: (Scars, moles, etc.)  f) Sex:  g) Height:  h) Weight:  i) Eye Color:  j) Hair Color:  k) Applicant/Recipient Signature:  l) Date:  m) Warrant #:  n) Warrant Amount: $  o) Issued and Verified by (Signature):  p) Worker ID #:  q) Worker Phone #:  r) Supervisor Signature(if applicable):  s) Supervisor Phone #:  t) Supervisor Worker #  u) Worker Name:  v) Worker Phone #:  w) Worker ID: 6) Add the following language below the table:  <indented and centered> AUTHORIZATION STAMP <Bold font and underlined> <indented and centered> VENDOR/CHECK CASHING MERCHANTS <Bold font and underlined> “In lieu of DMV ID Card, Driver's License, or other acceptable identification, this form is for you to identify the person cashing the warrant indicated above. Do not accept this form if it is not in a sealed, official County envelope. <indented and centered> “This document is to be used for a one-time basis only.” <Bold and underlined> <indented and centered> DO NOT GIVE THIS FORM BACK TO THE PERSON CASHING THE WARRANT.” <Bold and underlined> 7) Add <text line> for Applicant/Recipient Signature and Date 8) Add form number using CalSAWS naming and numbering format NOTE: See template titled “Certification of ID” for formatting and content. |
| 1227 | 2642 | Forms | The CONTRACTOR shall migrate the State form PUB 388 – California Electronic Benefit Transfer (EBT) Card to the CalSAWS Software. The PUB 388 will be made available in the Template Repository in the CalSAWS Software for 58 Counties. |
| 1228 | 2643 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSF 77 (01/08) - Interview Checklist with the following content:  1) Add the CalSAWS standard header 2) Add form title “Types of Verification” 3) Add the following two sentences:  “To determine your eligibility for benefits, you may be asked during your interview to provide verification of income, expenses, property, and resources for you and your household members.  Listed below are examples of the verification and documents you may be asked to provide - You do not need to provide every document listed and you are not required to provide verifications prior to your interview. “ 4) Add the following list with bullets:  <bullet> Non-Citizen Sponsor's Statements  <bullet> Proof of Income such as:   <indented bullet> Pay Stubs or other proof of earnings   <indented bullet> Social Security and Veteran Benefit Award Letters   <indented bullet> School Grants/Loan Statements   <indented bullet> Child Support papers showing awards by the courts   <indented bullet> Unemployment printouts/stubs   <indented bullet> Disability/Workman's Compensation award letter/stubs   <indented bullet> Statements of any other income  <bullet> Rent and Utility bills showing the address and person billed for the rent and/or utilities  <bullet> Property Tax Statements  <bullet> Real Estate, Mortgage, and Personal Property Loan Statements  <bullet> Cost of medical bills or receipts  <bullet> Cost of medical transportation  <bullet> Child Care Receipts  <bullet> Proof of Court Ordered Child Support you pay  <bullet> Statement of school expense for household members  <bullet> Personal Property and/or resource documents such as:   <indented bullet>Vehicle Registrations and Payment Books   <indented bullet>Checking Account Statements   <indented bullet>Savings Account Statements or Bank Records   <indented bullet>Insurance Policies Property Trust Deeds  <bullet> Mortgage Bills  <bullet> Verification documents such as:   <indented bullet> Identification for anyone over the age of 18 who lives in the home   <indented bullet> Social Security Card   <indented bullet> Documentation of Naturalized Citizenship Status/Non-Citizen Status   <indented bullet> Proof you applied for Disability Benefits or Unemployment Benefits   <indented bullet> School or Training Enrollment/Attendance Documentation   <indented bullet> Registration for Work with Employment Development Department (EDD)   <indented bullet> Doctor’s Statement   <indented bullet> Verification about settlements such as Lawsuits and Insurance Claims   <indented bullet> Immunization Verification for all children ages six years and younger   <indented bullet> Birth Verification   <indented bullet> Proof of Pregnancy   <indented bullet> Marriage/Divorce Documents   <indented bullet> Health Insurance policies and premiums paid   <indented bullet> Conservator, Guardianship, Power of Attorney papers  5) Add sentence below bulleted list, “If you have questions, please call the county at the number listed above. “ 6) Add form number using CalSAWS naming/numbering format NOTE: See templated titled “Interview Checklist” for formatting and content. |
| 1229 | 2644 | Forms | The CONTRACTOR shall add a new form based on the Fresno-2229 Client Waiver of Free Interpretation Services to the CalSAWS Software with the following content:  1) Add the CalSAWS standard header information 2) Add form title “Free Interpreter Services Waiver and Confidentiality Agreement”  3) Add the following language:  “I have been told by the County that I have the right to a free interpreter at any time. I also have the right to use my own interpreter.  I <text line> [subscript “(Applicant/Recipient)”], waive my right to an interpreter provided by the County.  I choose to use <text line> [subscript ”Name and Relationship”]  as my interpreter. I understand that if this person fails to translate to and from my language and English accurately, my benefits may be issued incorrectly, delayed or erroneously denied/discontinued.  I agree the County (which includes its employees, officers, and agents) is not responsible for any negative outcomes resulting from incorrect or misleading translation. I understand that for future contacts with the county I have the right to a free interpreter.”  4) Add “Applicant/Recipient Signature” <text line> and “Date: <text line>  5) Add the following below Applicant/Recipient Signature line “Interpreter for applicant/recipient:  “I <text line> [subscript “(Interpreter’s Name)”] speak both English and <text line>. [subscript “(Specify Language)”] I agree that anything that is discussed here today will be treated as and remain confidential.”  6) Add the following language: “Interpreter’s Signature:” <text line> “Date:” <text line>  “Worker Signature:” <text line> “Date:” <text line>  7) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Waiver of interpretation services” for formatting and content. |
| 1230 | 2645 | Forms | The CONTRACTOR shall update the PA 106 – Would You Like to Register to Vote in the CalSAWS Software as follows:  1) Update “County of Los Angeles” to “County of <County Name>” 2) Remove "Department of Public Social Services" from the header  3) Add CalSAWS standard header  4) Update "You are at least 18 years of age (or will be by the date of the next election)" to You are at least 18 years of age (or will be by the date of the next election). If you are 16 or 17 years old, you may pre-register.”  5) Remove “Distribution: Original: District Staff Assistant” 6) Remove “Retention: Two years” at bottom of the form 7) Update the form number from “PA 106” to CalSAWS standard naming/numbering format |
| 1231 | 2646 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Sacramento - SC 162 FS - Job Quit Questionnaires with the following content:  1) Add the CalSAWS standard header  2) Add form title “Job Quit Questionnaire” 3) Add the following language: "We have information that you quit your job. To determine your eligibility, we need the following information.”  4) Add the following language: “Employer's Name: <text line>” 5) Add question "What date did you quit your job? <text line> [subscript “Month/Day/Year”] 6) Add question "Explain why you quit this job? " with three (3) blank <text lines>  7) Add question “How many hours per week were you working? <text line>  8) Add question “Are you on strike from this employer?” <check box> Yes <check box> No  9) Add form number using CalSAWS standard naming/numbering format  NOTE: See templated titled “Job Quit Questionnaire” for formatting and content |
| 1232 | 2647 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the Santa Barbara - 718 - Child's SSN Being Used form with the following content:  1) Add the CalSAWS standard header 2) Add form title “SSN Being Used Notice” 3) Add first paragraph: “When you applied for benefits, we told you that we would check for income on the Social Security Number(s) you listed for your household. We ran the income check through the computer matching programs, including the Income and Earnings Verification System (IEVS). This check reports income with the Social Security Number for:”  4) Add the following language: “Name <text line> SSN: XXX-XX <last four digits of SSN>” 5) Add second paragraph: “We believe another person may have used the Social Security Number listed above. We cannot tell you about the person who used the Social Security Number. You should contact the Social Security Administration to report and take care of this issue. “  6) Add form number using CalSAWS standard naming/numbering format  NOTE: See template titled “SSN Being Used” for formatting and content |
| 1233 | 2648 | Forms | The CONTRACTOR shall add a new form to the CalSAWS software based on the Santa Barbara 786-1 with the following content:  1) Add the CalSAWS standard header 2) Add form title “Request for How Needs are Met” 3) Add the following language: “A review of information you gave us shows that your monthly income is less than your monthly expenses. “ 4) Add the following language: “This is what you reported.”  5) Add a column labeled “Expenses” with the following:   a) Housing ..............$ <text line>   b) Utilities……………... $ <text line>   c) Dependent Care….. $ <text line>   d) Other………………... $ <text line>   e) Total Expenses…... $ <text line>  6) Add a column labeled “Income” with the following:   a) Aid Payment…………….. $ <text line>   b) Net Earnings……………. $ <text line>   c) Other…………………… $ <text line>   d) Other……………………..$ <text line>   e) Total Income……………$ <text line> 7) Add the following language below the Expenses and Income columns:  “Since it is not clear how you are meeting your needs, please tell us how you met your needs last month.  Please give an answer for each checked item. If your answer is "No" or "None", please state this. Include verification of how each expense is met. <checkbox> Housing: <text line>  <checkbox> Utilities: <text line> <checkbox> Clothing/Diapers: <text line> <checkbox> Other: <text line>” 8) Add the following paragraph:  “If someone else is helping to pay for any of the above, please turn in a written statement from the person providing the need. They must state whether these expenses are being provided for free, in exchange for work, or will need to be repaid by you (a loan).  I certify that the information given on this form is true and that each item has been answered correctly.” 9) Add “Signature: “<text line> “Date:” <text line> 10) Add form number using CalSAWS standard naming/numbering format  NOTE: See template titled “Income Exceeds Expense Letter” for formatting and content. |
| 1234 | 2649 | Forms | The CONTRACTOR shall update the ADM 101-LA New Worker Letter in the CalSAWS Software as follows: 1) Update the form language to read: "As of <Date>, the worker(s) listed below are assigned to assist you. <bold font>You do not need to contact the county about this notice. If you need to contact the county, please remember to always have your case name and number available.  You may also view your case information through the internet at <Self Service portal> or call the self-service automated system at: <County IVR Number> “ 2) Update the form number from “ADM 101 LA” to CalSAWS standard naming/numbering format 3) Remove the text: “Also IMPORTANT: It is important that you make an appointment with your worker before you visit the office. If you have an appointment, please arrive on time. If you arrive late your appointment will be rescheduled for another time. Without an appointment, you will be seen by a Customer Service Representative who will evaluate your situation.”  The CONTRACTOR shall update the batch trigger for the ADM 101 and make configurable for the 58 Counties. The 58 Counties will have the option to opt in or out of the batch trigger at the time of migration.  The CONTRACTOR shall update the online trigger to trigger the ADM 101 from the Pending Assignment List page for all 58 Counties. |
| 1235 | 2650 | Forms | The CONTRACTOR shall add a new form to the CalSAWS software based on the Santa Clara - SC 730 (08/92) - New Residence Requirements Questionnaire form with the following content:  1) Add the CalSAWS standard header  2) Add form title "California Residency Questionnaire" 3) Add the following paragraph: “To receive cash aid, you must be a resident of California. We have information that you may have left the State. When you are out of the State for 30 days or longer, you must verify your intent to reside in California. Each month you are out of the state, we must get your answers to each of the following questions.”  4) Add the following language:  1. Did you leave California? <checkbox> Yes <checkbox> No   <indent>If yes, when? <text line> [subscript "Date"].  2. Where are you living now? <text line> [subscript for "Street Address", "City", "State" and "Zip Code" with under text line  3. Status of the home where you are living now:  <indent> I am <checkbox> Buying <checkbox> Leasing <checkbox> Renting <checkbox> Other: <text line> [subscript "Explain"]  4. Are you keeping a home in California to which you plan to return? <checkbox> Yes <checkbox> No  5. If you lived with family members before leaving California, do these family members still live in California? <checkbox> Yes <checkbox> No  6. Do you have a job or business in California to which you plan to return? <checkbox> Yes <checkbox> No  7. Are you working now? <checkbox> Yes <checkbox> No  8. If you are working, what is the name and address of your employer? <checkbox> Yes <checkbox> No . [Add two (2) <text lines>] 9. Did you get a driver’s license/ID in the State where you are now? <checkbox> Yes <checkbox> No 10. Can you give any proof and of your plan to return to California? [Add two (2) <text lines>]” 4) Add <text line> for “Applicant/Recipient Signature” 5) Add the following language: "If you do not prove your California residency, you will no longer be eligible for cash aid and your payments will be discontinued." in bold text below Applicant/Recipient signature line 6) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “New Residence Requirements” for formatting and content. |
| 1236 | 2651 | Forms | The CONTRACTOR shall add a new form to the CalSAWS software based on the CSC 28 (11/04) - Expiration of Medical Report/Verification form with the following content:  1) Add the CalSAWS standard header  2) Add form title “Expiration of Medical Report/Verification” 3) Add the following paragraph: “Proof of disability or incapacity is needed to review your eligibility for the benefits you get. The verification of disability or incapacity for <text line> [subscript “(Name)”] will expire on <text line>[ Subscript “(Date)”].”  4) Add second paragraph, “If this person is still disabled or incapacitated, have a medical provider or medical authorized representative complete the attached form and return it to the county. If you are no longer disabled or incapacitated, report the change to the county.“ 5) Add the following sentence: “Failure to provide the new medical verification may affect your eligibility and/or the benefits you get.” 6) Add form number using CalSAWS standard naming/numbering format |
| 1237 | 2652 | Forms | CONTRACTOR shall add a new form based on the CSC 31 Employment Verification When Job Ends in the CalSAWS Software with the following content:  1) Add the CalSAWS standard header 2) Add form title “Employment Verification When Job Ends”  3) Add a section titled “EMPLOYEE AUTHORIZATION (To be completed by Employee)” 4) Add the following language: “I, <text line>[subscript “(Employee’s Name)”] whose Social Security number is <text line>[subscript “(Last Four Digits of SSN Only)”], authorize my employer<text line>or designed representative to release the following information to the county Employee’s Signature <text line> Date: <text line>” 5) Add a section titled “EMPLOYMENT INFORMATION (To be completed by Employer)” 6) Add the following language: “Employer/Company Name: <text line> Phone: <text line> (employer/company name and phone on same line.  Employer Address:<text line>” 7) Add a numbered list with the following text:  “1. Has employee stopped working? <checkbox> Yes <checkbox> No  If yes, the reasons: <checkbox> Employee quit <checkbox> Employee laid off <checkbox> Employee fired <checkbox> Leave of Absence <checkbox> Other <text line> Please explain reason:<text line>  2. Last day the employee worked <text line> [subscript (Month/Day/Year)]  3. Date and gross amount of last pay: <text line> $<text line> [subscript for “Month/Day/Year” and “Amount”] 4. Any vacation, leave, sick or retirement, etc. pay expected? <checkbox> Yes <checkbox> No  If yes, how much, and when will they receive it<text line> 5. Was employee receiving health insurance benefits: <checkbox> Yes <checkbox> No  If yes, who was covered on the policy? <text line> If yes, when is the effective termination date of health insurance?<text line>  6. Is full or part-time work available now or in the near future? <checkbox> Yes <checkbox> No   If yes, indicate how many hours are available and when the employee can start working those hours: <text line>” 8) Insert between number 3 and 4 in the numbered list a section titled “RECORD OF GROSS EARNINGS FOR THE PERIOD OF: <text line> You may include photocopies of payroll records, or completed payroll printouts.”  9) Add a table in the section with the 8 following columns:   a) Period Ending From - To   b) Date Paid  c) Hours Worked  d) Gross Pay  e) Period Ending From - To  f) Date Paid  g) Hours Worked  h) Gross Pay 10) Add a section titled “CERTIFICATION OF EMPLOYER” after number 6 with the following statement:  “I hereby certify under penalty of perjury that the information provided is true and correct according to our employee records and that I am the authorized party to give this information on behalf of my employer/company.  Name: <text lines>Title:<text lines> Phone: <text lines> Fax:<text lines>  Signature<text line> Date:<text line> 11) Add form number using CalSAWS standard naming/numbering format Note: See template titled “Employment Verification When Job Ends” for formatting and content. |
| 1238 | 2653 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the CSF 22 Employment Questionnaire form with the following updates:  1) Add CalSAWS standard header information 2) Add form title of “Employment Questionnaire” 3) Add the following text language: “You must complete, sign and date this form and return it by: <text line> [subscript "Date" ] "Person Name" <text line> is now employed or has changed jobs, we need the following information:  <text line> [subscript “(Month/Day/Year)”] Date job started: <text line> Job Title: <text line> Employer’s name and address:<text line> Is this seasonal farm work? <checkbox> Yes <checkbox> No  Number of hours worked: Per day:<text line> Per week: <text line> How often are you paid? (Check one)  <checkbox> Weekly What day of the week? <text line>  <checkbox> Every other week What day of the week? <text line>  <checkbox> Twice monthly What dates?<text line>  <checkbox> Monthly What date?<text line> <checkbox> Other <text line> How much are you paid? Per hour $<text line> Per week $<text line> Per month $<text line> Other $<text line>  Do you get tips? <checkbox> Yes <checkbox> No  If yes, about how much do you get per week $<text line>  Date you will get your first pay? <text line> [subscript “ (Month/Day/Year)”] Do you pay for dependent care due to your job? <checkbox> Yes <checkbox> No”  4) Add table with four columns labeled:   a) Name of Dependent   b) Age   c) Amount Paid   d) How Often  5) Below the table add the following language:  “Are you covered by health insurance through your employer? <checkbox> Medical <checkbox> Dental <checkbox> Vision  If covered, when will it start? <text line> Do you pay the premium? <checkbox> Yes <checkbox> No  If yes, how much and how often? <text line>  I solemnly declare under penalty of perjury that the statements made herein are true and correct to the best of my knowledge and belief. I am aware that it is unlawful to give false information.  <text line> [subscript "Signature of Employed Person"] <text line> [subscript "Date Signed"]” 6) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “Employment Questionnaire” for formatting and content. |
| 1239 | 2654 | Forms | The CONTRACTOR shall update the PA 1725 -School Attendance/Enrollment Verification in the CalSAWS Software as follows:  1) Add a <text line> [subscript “School Name”] located after the "I hereby authorize" in the table below the “(PARENT/CARETAKER RELATIVE/18-YEAR-OLD STUDENT AUTHORIZATION FOR RELEASE OF SCHOOL INFORMATION)” section.  2) Update “Department of Public Social Services (DPSS)” to “County” in number 2 in the first table 3) Update the “ATTENTION SCHOOL PERSONNEL” section to read as follows:  “ATTENTION SCHOOL PERSONNEL: Please complete Part A or Part B as checked below and affix the school stamp. Please use ink.”  4) Update “PART A INITIAL ATTENDANCE REQUEST/FOLLOW-UP TO PREVIOUS REPORT OF NOT IN REGULAR ATTENDANCE” to “PART A – FOLLOW-UP TO PREVIOUS REPORT OF CHRONIC TRUANCY”  5) Update the “(For School or Training Program use only)” section as follows:   a) Update "NOT IN REGULAR ATTENDANCE" to "Chronic Truant"  b) Remove “DATE REC'D <text line>”  c) Update “Phone” to “Telephone”  d) Remove the sentence "FOR CHILDREN AGE 16 AND OLDER-Using your school's definition of enrollment, is the above to "Is the student"  e) Update #1 from “ENROLLED IN A FULL TIME PROGRAM” to "A high school student”  f) Update #2 from “NO RECORD” to "In vocational or technical training which cannot result in a college degree?”   g) Update #3 from “A HIGH SCHOOL STUDENT” to "Expected to graduate high school or to complete the training program before age 19?  If yes, expected graduation date:<text line>”  h) Update #4 from “IN VOCATIONAL OR TECHNICAL TRAINING WHICH CANNOT RESULT IN A COLLEGE DEGREE?” to “If the student is not going to graduate before age 19, does the student have or has ever had an Individual Education Plan (IEP), section 504 accommodation plan/section 504 in place?”   i) Remove Question 5 and Question 6 6) Remove Page 2 of the PA 1725 7) Update text “for children who are or will be 18” to “for students who are or will be turning 18” 8) Update the form number from “PA 1725” to CalSAWS standard naming/numbering format  The CONTRACTOR shall update the batch trigger for the Medicare Referral and make configurable for the 58 Counties. The 58 Counties will have the option to opt in or out of the catch trigger at the time of migration. |
| 1240 | 2655 | Forms | The CONTRACTOR shall add a new form to the CalSAWS Software based on the PA 1725 School Attendance/Enrollment Verification for Cal-Learn with the following content:  1) Add the CalSAWS standard header 2) Add form title “School Attendance/Enrollment Verification for Cal-Learn” 3) Add a <text line> [subscript “School Name”] below "I hereby authorize" in the table below the (PARENT/CARETAKER RELATIVE/18-YEAR-OLD STUDENT AUTHORIZATION FOR RELEASE OF SCHOOL INFORMATION) section.  4) Update “Department of Public Social Services (DPSS)” to “County” in number 2 in the first table. 5) Update the “ATTENTION SCHOOL PERSONNEL” section to read as follows:  “Please complete the form and affix the school stamp. Please use ink.”  6) Remove “PART A” checkbox and “Initial Attendance Request/Follow-up to previous report of not in regular attendance”  7) Update the “For School or Training Program use only” section to read as follows:  “Is the student currently enrolled in school? <checkbox> YES <checkbox> NO If yes, date of enrollment <text line> Grade level: <text line>  If no, date of disenrollment<text line>  Is the student in regular attendance? <checkbox> YES <checkbox> NO Hours of attendance: Daily <text line> Weekly<text line> Monthly<text line>  If the student is not going to graduate before age 19, does the student have or has ever had an Individual Education Plan (IEP), Section 504 Accommodation Plan/Section 504 in place? <checkbox> YES <checkbox> NO Expected High School or equivalent graduation date: <text line>  (Place school stamp or label here)  Signature: <text line> Date:<text line>  Title: <text line> Phone:<text line>”  8) Remove “PART B Checkbox and Enrollment Verification Request” 9) Add form number using CalSAWS standard naming/numbering format NOTE: See template titled “School Attendance and Enrollment for Cal Learn” for formatting and content. |
| 1241 | 2656 | Forms | The CONTRACTOR shall migrate the VER 106 CIV – School Attendance and Expense Verification to the CalSAWS Software as follows:  1) Add the CalSAWS standard header information 2) Replace the “Release Permission” section with the following text: “I authorize <text line> to release the information requested below regarding financial aid/work study for: Student Name: <text line> Date of Birth: <text line> Student ID: <text line> Student Signature: <text line> Date: <text line>”  3) Remove “FOR SCHOOL USE ONLY”  4) ADD “TO BE COMPLETED BY SCHOOL” centered below “Student Signature”  5) Remove “Financial Aid Information for College/Vocational School Students:” title  6) Update “Number of Units” to “Number of units per semester/quarter”  7) Add “Total number of unites needed to graduate with a degree” <text line> <checkbox> “Yes” <checkbox> “No”  8) Update “Has he/she” applied for in question 2 to “Have they received”  9) Replace Question number 4 with the following text: “Please attach a copy of the school’s current student budget, indicating the amount applicable to the above name student, and complete the following:”  10) Replace table from question number 4 with a column labeled “Expense” with the following fields:   a) Tuition  b) Mandatory Fees  c) Books and Supplies  d) Transportation  e) Dependent Care  f) Miscellaneous   g) Personal 11) Add “Total Amount” column with blank text lines and dollar amount symbol next to each Expense Item listed above 12) Update Question 5 from “Does he/she participate in a Federally Funded Work Study Program?” to ““Does the student participate in a Federally Funded Work Study Program?” 13) Add below Question 5 with the following:   a) Assignment <text line>  b) Begin Date <text line>  c) End Date <text line>  d) Hours per week <text line>  e) Amount paid per hour <text line>  f) Dates(s) Paid <text Line> 14) Update the form number from “VER 106 CIV” to CalSAWS standard naming/numbering format |
| 1242 | 2657 | Forms | The CONTRACTOR shall migrate the VER 103 CIV – Immunization Verification in the CalSAWS Software with the following updates:  1) Add the CalSAWS standard header information  2) Remove "Part C" section 3) Update “County Health Official” to “Health Official” throughout the form 4) Update the “Instructions for Health Officials” section to read as follows:  “The parent of caretaker relative does not have proof of age-appropriate immunizations for their child(ren). This report should provide the county with an assessment of any medically verifiable condition that would prohibit current immunizations or provide proof that the child(ren) has received age-appropriate immunizations.”  5) Update the form number from “VER 103 CIV” to CalSAWS standard naming/numbering format |
| 1243 | 2658 | Forms | The CONTRACTOR shall update the PA 1672-1 – Request for Employment Verification in the CalSAWS Software as follows:  1) Update Page 1 (Cover letter) as follows:  a) Add standard CalSAWS Header  b) Remove Last 4 digits of SSN  b) Update the text language to read as follows: “This is to request employment information for <text line>. The employee has authorized the release of their income information.  Please complete the form and return it to the county by <text line>. If you have any questions, please contact the county at the number listed above.”  2) Update top portion of Page 2 as follows:  a) Update "Please return completed form" to a text box labeled “Case Number: <case number>”  b) Update “(GSW/EW File#) by” to a text box labeled “Case Name: <case name>”   c) Remove “(Due Date)” 3) Update the EMPLOYEE AUTHORIZATION section as follows:  a) Add <text line> after "Employer" [Add subscript “Employer”]  b) Relabel "Agency Name" with "Employer Name"  4) Remove “GENERAL EMPLOYMENT VERIFICATION SECTION” title  5) Move “Employer/Company Name”, “Employer Address”, “Employee Worksite Address” and “Phone” fields to the “Employee Information” section above the two checked boxed items.  6) Add the following below the “Person is no longer employed with this company firm”:  a) Indicate: Last Date of Work: <text line> Reason for Leaving: <text line>  b) Date last pay was received: <text line> Gross amount of last check: $ <text line>  c) <checkbox> Person is currently employed (Please complete all sections)  d) Does this company employ 26 employees or more? <check box> No <check box> Yes below the question “Is Employment” in the Employment Information section. 7) Add <checkbox> "Work Study" to question “Is Employment?” 8) Add <check box> “On Call” to “This Employee works: in the “Work Schedule” section.  9) Add “Hours expected to work per week: “Min <text box> “Max” <text box> above chart in  “work schedule” section.  10) Replace the two bullets in the “Work Schedule” section with “Hours expected to work per week: Min <text box> Max <text box> Please provide current schedule below.”  11) Remove “INCOME INFORMATION” title 12) Move “How often is Employee Paid? question and check boxes below “Employee Earnings:”  13) Move " You may include photocopies of payroll records, or computer/payroll printouts. above the "Gross Earnings table" 14) Add Fax: with blank text line in the "Certification of Employer" section.  15) Remove “OFFICE USE ONLY” section  16) Add "Deductions taken per pay period: <check box>Health Insurance: $ <text line> <check box> Court Ordered Child Support: $ <text line>” above “Record of Gross Earnings For the Period” 17) Add “Do you provide free housing? <text line>" and "Do you free utilities? <text line>” after “Holiday Pay”  18) Remove subscripts in the “Certification of Employer” section.  19) Replace “Email” with “Fax:” <text line> in “Certification of Employer” section 20) Update form number from “PA 1672” to CalSAWS standard naming/numbering format NOTE: See template titled “Updates to PA 1672-1” for formatting and content. |
| 1244 | 2659 | Forms | The CONTRACTOR shall update the MATURES 1 - Important Notice About Your Baby - First Notice in the CalSAWS Software with the following updates:  1) Update form title to “Important Notice About your Baby-First Notice”  2) Update form number to CalSAWS standard naming/numbering format   The CONTRACTOR shall update the batch trigger for the Matures 1 and make it configurable for all 58 Counties. The 58 Counties will have the option to opt in or out of the batch job at the time of migration. |
| 1245 | 2660 | Forms | The CONTRACTOR shall update the MATURES 2 - Important Notice About Your Baby - Second Notice in the CalSAWS Software with the following updates:  1) Update form title to “Important Notice About your Baby-Second Notice”  2) Update form number to CalSAWS standard naming/numbering format   The CONTRACTOR shall update the batch trigger for the Matures 2 and make it configurable for all 58 Counties. The 58 Counties will have the option to opt in or out of the batch job at the time of migration. |
| 1246 | 2661 | Forms | The CONTRACTOR shall update the PA 1857 – Authorized Representative Designation for CalFresh/Cash Benefits in the CalSAWS Software with the following updates:  1) Remove “District No.” 2) Update "Eligibility Worker" to "worker" 3) Add the text "An authorized representative may be designated: " before Question 1 and 2.  4) Update the text from "To make an application and/or pick up and use" to "To make an application, report changes, and/or pick up and have access" in Questions 1 and 2. 5) Add "(excluding CalWORKs)" after "Cash Aid"  6) Remove "CalWORKs and "Refugee Cash Assistance" 7) Update "General Relief (GR)" to "General Assistance (GA) / General Relief (GR)"  8) Remove third checkbox "Pick up and use my CalFresh benefits and pick up and use my General Relief (GR) or Refugee Cash Assistance (RCA) benefits on my behalf."  9) Remove "Relationship: <text line>"  10) Remove "SUPERVISOR'S SIGNATURE/DISTRICT DIRECTOR'S SIGNATURE and DATE”  11) Update "We" to "I/We" in Section B  12) Update "Department of Public Social Services" to "County"  13) Add text "I may change or remove this AR at any time." after "AR choice will be reviewed at certification."  14) Add "Signature of County Representative (If applicable)" and Date" 15) Update the form number to CalSAWS standard naming/numbering format |
| 1247 | 2662 | Forms | The CONTRACTOR shall update the PA 6177 – CalFresh Student Exemption Checklist in the CalSAWS Software as follows:  1) Update the form number from “PA 6177” to CalSAWS standard naming/numbering format 2) Make the new version available in the Template Repository for all 58 Counties |
| 1248 | 2663 | Forms | The CONTRACTOR shall update the CalSAWS Software to ensure the Los Angeles County specific Non-State forms are only visible to Los Angeles County.  The CONTRACTOR shall not trigger via batch or online pages the Los Angeles Countyspecific Non-State Forms for the 57 Counties. |
| 1249 | 2664 | Forms | The CONTRACTOR shall make any newly added, modified or migrated Non-State Form available in all threshold languages in the CalSAWS Software. |
| 1250 | 2665 | Forms | The CONTRACTOR shall update the Mailing Coversheet number to CalSAWS standard naming/numbering format. |
| 1251 | 2666 | Forms | The CONTRACTOR shall provide a mapping of existing Non-State forms to CalSAWS Non-State forms as part of the overall change management effort.  The CONTRACTOR shall provide a CIT draft on communicating this change to workers. |
| 1252 | 2667 | Forms | The CONTRACTOR shall add a new form based on the Sacramento CW 2009 - Post Aid Transportation Payment Approval/Denial with the following content: 1) Add CalSAWS standard header information 2) Add form title “XXX” |
| 1253 | 2668 | Forms | The CONTRACTOR shall add a new form based on CSC 40 - IEVS Employer Verification Letter in the CalSAWS Software with the following content: 1) Add CalSAWS standard header information 2) Add form title “XXX” |
| 1254 | 2669 | Forms | The CONTRACTOR shall migrate the VER 201 - Statement Regarding Employment to the CalSAWS Software. |
| 1255 | 2670 | Forms | The CONTRACTOR shall migrate the VER 202 - Verification of Employment/Earning to the CalSAWS Software. |
| 1256 | 2671 | Forms | The CONTRACTOR shall migrate CF 306 - Demand Letter for Overissuance with batch to the CalSAWS Software. |
| 1257 | 2672 | Forms | The CONTRACTOR shall migrate NA RE Y - RE/RC Form Incomplete including popup from the Customer Reporting page to the CalSAWS Software. |
| 1258 | 2673 | Forms | The CONTRACTOR shall add a new form based on Tulare - 868B - Good Cause Denied in the CalSAWS Software with the following content: 1) Add CalSAWS standard header information 2) Add form title “XXX”. |
| 1259 | 2674 | Forms | The CONTRACTOR shall migrate NA RE X - RD Form Not Received with batch to the CalSAWS Software. |
| 1260 | 2675 | Forms | The CONTRACTOR shall migrate FIN 200 -Approved New Direct Deposit Account with batch to the CalSAWS Software. |
| 1261 | 2676 | Forms | The CONTRACTOR shall migrate CW 306 - Demand Letter for Overpayment with batch to the CalSAWS Software. |
| 1262 | 2677 | Forms | The CONTRACTOR shall migrate FIN 100 - Agreement to Reimburse Note to the CalSAWS Software. |
| 1263 | 2678 | Forms | The CONTRACTOR shall migrate FIN 102 - Violation of Probation Letter to the CalSAWS Software. |
| 1264 | 2679 | Forms | The CONTRACTOR shall migrate FIN 103 - Overpayment/Overissuance Letter to the CalSAWS Software. |
| 1265 | 2680 | Forms | The CONTRACTOR shall migrate FIN 104 - Overpayment/Overissuance Letter - 2nd Notice to the CalSAWS Software. |
| 1266 | 2681 | Forms | The CONTRACTOR shall migrate FIN 105 - Overpayment/Overissuance Letter - 3rd Notice to the CalSAWS Software. |
| 1267 | 2682 | Forms | The CONTRACTOR shall migrate FIN 107 - Billing Statement with batch to the CalSAWS Software. |
| 1268 | 2683 | Forms | The CONTRACTOR shall migrate FIN 109 - Collections Demand Letter to the CalSAWS Software. |
| 1269 | 2684 | Forms | The CONTRACTOR shall migrate FIN 114 - Receipt Form with the ability to generate from Receipt Detail to the CalSAWS Software. |
| 1270 | 2685 | Forms | The CONTRACTOR shall update the Forms Overview in On Line Help (OLH) for all forms in the CalSAWS Software. The page should display the following information: 1) Form Number 2) Form Name 3) Form Description 4) Tracking Barcode Indicator 5) Imaging Barcode Indicator 6) Print Options |

# TASK MANAGEMENT:

| **TABLE 35. Task Management** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 373 | 34 |  | The CONTRACTOR shall develop and implement a Unified Task Management solution that supports the multiple tasking models in both C-IV and LRS, as follows:  1) Integrate the Team Managed Pre-Migration C-IV solution into the CalSAWS Software code base  2) Create a common task management data model  3) Integrate the LRS automated tasks with the new county driven task activation, assignment and configurability logic (introduced with the C-IV Task solution)  4) Add the C-IV automated task trigger conditions into the CalSAWS Software code base ensuring there is no adverse or negative impact to LRS that would affect Los Angeles County  5) Add auto-assignment of tasks by the system through “round robin” or other workload balancing methodologies  6) Create a task pool where tasks can either be assigned by a supervisor or can be pulled by a caseworker  7) Update the LRS Task Management Dashboard (OBIEE) to account for the system modifications being made as part of migration |
| 374 | 1830 |  | The CONTRACTOR shall update the name, long description and associated trigger for the task "Activity will end in 5 days" to reference 10 days instead of 5 days. |
| 375 | 1831 |  | The CONTRACTOR shall update the long description of the task, "Retro Active Extender" from "Notify eligibility worker of retroactive extender" to "Retro Active extender has been approved. Take appropriate action. <months the extender has been approved for>". |
| 376 | 1832 |  | The CONTRACTOR shall update the task name from "SSS Activity with no Concurrent Activity" to "Specialized Supportive Services Activity with no Concurrent Activity". |
| 377 | 1955 |  | The CONTRACTOR shall create automated tasks for MEDS alerts specified in the “MEDS Alert Message Inventory” appendix, that are received by the CalSAWS Software and do not generate tasks currently. The automated tasks from MEDS alerts must be county configurable to allow authorized users to enable or disable the individual tasks. |
| 378 | 1628 |  | The CONTRACTOR shall migrate the existing C-IV automated tasks, as specified in the “Task Management C-IV Automated Task Inventory” appendix, into the CalSAWS Software for all 58 Counties; as well as migrate current task configurations for 39 C-IV Migration Counties into the CalSAWS Software as default settings for the 39 C-IV Migration Counties. |
| 379 | 1629 |  | The CONTRACTOR shall update the existing LRS automated tasks, as specified in the “Task Management LRS Automated Task Inventory” appendix, into the CalSAWS Software for all 58 Counties; as well as update current task configurations for Los Angeles County into the CalSAWS Software as default settings for Los Angeles County. |
| 381 | 655 |  | The CONTRACTOR shall migrate the Task icon link on the Utilities Navigation Bar to provide access to the My Task and Task Search pages. |
| 782 | 2197 |  | The CONTRACTOR shall add the ability for authorized users to create tasks in bulk by uploading a spreadsheet with task details. Users must have the following features available to them:  1) A pre-defined template available for download and modification to then upload for task creation  2) The ability to assign tasks directly to a named worker/bank, or assign tasks automatically based on existing task routing rules  3) The ability to create different types of tasks in the same upload  4) The ability to specify a due date for each task, or have the system determine one based on the task type specified  5) A confirmation page for viewing errors occurring during task creation  6) A preview assignment page to view assignment results prior to distributing tasks  7) A threshold for number of entries to be processed in real time, with higher volumes processed during nightly batch |
| 794 | 2209 |  | The CONTRACTOR shall update the Task Management solution to allow authorized users to flag an individual task as "Expedited" when the task is created or after the task has been assigned. |
| 810 | 2225 |  | The CONTRACTOR shall update the Task Management solution manual assignment pages so that the user can see a targeted list of staff eligible to receive the task assignment, prioritized in the order for which the Task Management solution uses to assign tasks automatically. This feature must be configurable to be enabled or disabled by county administrators. |
| 813 | 2228 |  | The CONTRACTOR shall update the Appointment Management solution to create a task whenever an appointment is created. The task should be assigned to the same worker to whom the appointment is assigned, and the description should include the basic appointment information. When the appointment or the task is reassigned, then the corresponding task or appointment is reassigned as well. This functionality must be configurable by county administrators. |
| 815 | 2230 |  | The CONTRACTOR shall add the ability for authorized users to upload county death and jail information to identify matching persons, and generate tasks for users to review matches and take appropriate action. Three templates must be available for download to support the following processes:  1) County Death Match  2) Jail Incarceration Match  3) Jail Release Referral  Each template must be available for download and modification to then upload for matching and task creation. Person matching must be based on name, date of birth, social security number, and CIN if available. A threshold must be established during design for the maximum number of tasks being created to be processed in real time, with higher volumes processed during nightly batch. |
| 818 | 2233 |  | The CONTRACTOR shall update the Task Management solution to allow manual task creation without a case or application reference. Tasks must be accessible through the My Task, Task Search, and Worklist pages using existing search criteria. |
| 820 | 2235 |  | The CONTRACTOR shall update the Task Detail page to add a button for viewing documents associated to the task and documents received within a time period after the task was created. The images button must remain accessible on the Task Detail page, regardless of task status. |
| 824 | 2239 |  | The CONTRACTOR shall update the Task Management solution to reduce the number of tasks automatically distributed to staff based on availability reflected in their appointment and worker schedules. |
| 825 | 2240 |  | The CONTRACTOR shall update My Task, Task Search, and Worklist page so that a user can search for tasks by program status(es) and corresponding status effective date. |
| 826 | 2241 |  | The CONTRACTOR shall update the Task Management solution to allow county administrators to define action steps for each task type that need to be completed or followed up on by workers. By default, workers must complete the action steps before marking the task complete. The solution must allow authorized workers to bypass the action steps and mark the task as complete. |
| 830 | 2245 |  | The CONTRACTOR shall update the Task Management solution to allow authorized users to configure task routing rules for images/documents based on program and program status. |
| 831 | 2246 |  | The CONTRACTOR shall update the Task Management solution to allow users to search for tasks by keyword in the Long Description field of the task, search by the user that created the task, or created on date range. The CalSAWS Software will validate that the search scope is sufficiently small and demand greater specificity before running the search on too many tasks. |
| 832 | 2247 |  | The CONTRACTOR shall update the Task Management solution to allow authorized users to specify which types of tasks should append to existing/open tasks before creating a new task. The user must be able to specify which types of tasks the new task can be appended to. The assigned worker must be alerted when their task is updated with additional documents. |
| 834 | 2249 |  | The CONTRACTOR shall update the Task Management solution to allow users to subscribe to a task. The subscribed users must be able to view a consolidated list of task updates as they happen in near real-time. The subscribers of a task must be viewable within the task detail page. |
| 836 | 2251 |  | The CONTRACTOR shall update the Task Management solution to allow authorized users to configure a task type to generate a new task upon completion. |
| 837 | 2252 |  | The CONTRACTOR shall update the Task Management solution to allow authorized users to define and schedule a periodic sampling of tasks. The periodic task sampling results must be viewable to the user that requested it. |
| 839 | 2254 |  | The CONTRACTOR shall update the Task Management solution to allow authorized users to configure task creation and routing rules by Document Type and Form Number/Name. The solution must provide the following configurations:  1) Custom grouping of Document Types and Form Number/Name  2) Configurability on which documents should create tasks and what type of task is created  3) The ability to accept program override(s) for task routing from the imaging solution  4) The option to suppress tasks when there is an upcoming appointment  5) The option to suppress tasks if the scanning user is the same person that would receive the task |
| 860 | 2275 |  | The CONTRACTOR shall update the Task Management solution so that whenever a worker is assigned or self-assigns a task, the worker is simultaneously assigned all available tasks they can work for that same case. This feature must be configurable to be enabled or disabled by county administrators. This functionality must apply to the following reassignment methods:  1) Manual task reassignment  2) Automated task reassignment  3) Get Next reassignment |
| 971 | 2386 |  | The CONTRACTOR shall update the Task Management solution to allow authorized users to void tasks that were created by the bulk upload process. |
| 972 | 2387 |  | The CONTRACTOR shall update the Task Management solution to take into consideration, the following factors during automated task assignment:  1) Language Skill  2) Culture Skill  3) Staff Classification  4) Max Task Assignment |
| 973 | 2388 |  | The CONTRACTOR shall update the Task Management solution to include a start date for tasks. The automated task assignment logic will not assign tasks prior to their start date. Tasks must be accessible through the My Task, Task Search, and Worklist pages using existing search criteria. |
| 974 | 2389 |  | The CONTRACTOR shall update the Task Management solution to allow authorized users to re-open a task that was previously completed, voided, or expired. |
| 975 | 2390 |  | The CONTRACTOR shall update the Task Creation Report to include tasks created through the task bulk upload process. |

# CONVERSION:

| **TABLE 36. Conversion** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 748 | 2163 |  | The CONTRACTOR shall perform a data conversion for Task Management for each of the 18 CalWIN Counties. |
| 894 | 2309 |  | The CONTRACTOR shall perform a data conversion for Collections and Overpayments of closed cases which reside within the ancillary systems for the eighteen (18) CalWIN Counties:  1) Alameda (CUBS)\* 2) Contra Costa (CUBS) 3) Fresno (VACS) 4) Orange (VACS) 5) Placer (VACS) 6) Sacramento (DMACS)\* 7) Santa Barbara (CUBS) 8) Santa Clara (VACS) 9) Santa Cruz (VACS) 10) San Diego (RPCS - Revenue Plus Collector System)\* 11) San Francisco (VACS)\* 12) San Luis Obispo (VACS)\* 13) San Mateo (VACS)\* 14) Solano (VACS) 15) Sonoma (VACS) 16) Tulare (VACS) 17) Ventura (VACS) 18) Yolo (VACS) *\*These counties have Opted-Out of using the CalSAWS Collections and Overpayment functionality.* |
| 895 | 2310 |  | The CONTRACTOR shall perform a data conversion for Fraud/Special Investigations data which reside within the ancillary systems for following the sixteen (16) opted-in CalWIN Counties:  1) Alameda (Integrated Fraud Communication Network)  2) Contra Costa (Early Fraud Investigations, IEVS Overpayment System)  3) Orange (IEVS Task Manager, Overpayment Review Case Statistics)  4) Placer (Special Investigation Unit Fraud Tracker Database)  5) Sacramento (i-Sight - accompanied by Yellowfin)  6) San Diego (Fraud Referral and Tracking System)  7) San Francisco (Sherlock)  8) San Luis Obispo (eform - for case managers to make a request/referral to SIU)  9) San Mateo (SIU Web)  10) Santa Barbara (Fraud)  11) Santa Clara (IEVS)  12) Santa Cruz (TBD)  13) Solano (Tickets - MS Access Database)  14) Sonoma (SIU Referral Tracking)  15) Tulare (Fraud/IEVS -uses CIS)  16) Ventura (MOU - with DA Welfare Fraud Unit) |
| 896 | 2311 |  | The CONTRACTOR shall perform a data conversion for Quality Assurance/Quality Review which reside within the ancillary systems for the following eleven (11) opted-in CalWIN Counties:  1) Alameda (E2Lite Microsoft Access Database)  2) Contra Costa (Case Review Management System)  3) Orange (Rushmore)  4) Placer (QA/QC CalWORKs, QA/QC CalFresh, QA/QC Medical, QA/QC Employment Services)  5) San Diego (Rushmore)  6) San Francisco (HAS Accuracy & Assurance System )  7) San Mateo (Quality Enhancement System- QUEST)  8) Santa Cruz (Rushmore)  9) Solano (E2Lite)  10) Tulare (Performance Monitoring Tool)  11) Ventura (VEN Case Review System) |
| 1111 | 2526 |  | The CONTRACTOR shall create data conversion file specification documents for Collections and Overpayments. The specification documents shall define the structure and the type of data to be converted from ancillary systems used for Collections and Overpayments by the twelve (12) opted-in CalWIN Counties. The documents shall be based on the structure and type of data needed by the CalSAWS Software. |
| 1112 | 2527 |  | The CONTRACTOR shall provide support to the twelve (12) opted-in CalWIN Counties in the mapping of the Collections and Overpayments ancillary system data to the data fields described within the specification documents. |
| 1113 | 2528 |  | The CONTRACTOR shall develop and test automated conversion routines to convert the data files, provided by the twelve (12) opted-in CalWIN Counties, in the format specified by the conversion file specification documents for Collections and Overpayments. |
| 1114 | 2529 |  | The CONTRACTOR shall address data related issues identified during the CalSAWS Converted Data Test of Collections and Overpayments data for the twelve (12) opted-in CalWIN Counties. |
| 1115 | 2530 |  | The CONTRACTOR shall incorporate the conversion of the Collections and Overpayments data files, provided by the twelve (12) opted-in CalWIN Counties, within the execution of the Mock Conversion, one for each of the six (6) go-live waves into the CalSAWS Software. |
| 1116 | 2531 |  | The CONTRACTOR shall address data related issues identified during the Mock Conversion of Collections and Overpayments data for the twelve (12) opted-in CalWIN Counties. |
| 1117 | 2532 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the twelve (12) opted-in CalWIN Counties data fallout reports of records which failed to convert from the Collections and Overpayments data files. |
| 1118 | 2533 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the twelve (12) opted-in CalWIN Counties data mapping reports that contains the Extraction, Transformation, and Load (ETL) information for converting the Collections and Overpayments data files to the CalSAWS Software. |
| 1119 | 2534 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the twelve (12) opted-in CalWIN Counties data validation reports of records which converted from the Collections and Overpayments data files. |
| 1120 | 2535 |  | The CONTRACTOR shall execute the one-time conversion of Collections and Overpayments data files for the twelve (12) opted-in CalWIN Counties at their wave go-live into the CalSAWS Software. |
| 1121 | 2536 |  | The CONTRACTOR shall provide post-conversion support to the migrated twelve (12) opted-in CalWIN Counties to resolve issues related to the conversion of Collections and Overpayments data. |
|  |  |  |  |
|  |  |  |  |
| 1124 | 2539 |  | The CONTRACTOR shall create data conversion file specification documents for Fraud/Special Investigations. The specification documents shall define the structure and the type of data to be converted from ancillary systems used for Fraud/Special Investigations by the sixteen (16) opted-in CalWIN Counties. The documents shall be based on the structure and type of data needed by the CalSAWS Software. |
| 1125 | 2540 |  | The CONTRACTOR shall provide support to the sixteen (16) opted-in CalWIN Counties in the mapping of the Fraud/Special Investigations ancillary system data to the data fields described within the specification documents. |
| 1126 | 2541 |  | The CONTRACTOR shall develop and test automated conversion routines to convert the data files, provided by the sixteen (16) opted-in CalWIN Counties, in the format specified by the conversion file specification documents for Fraud/Special Investigations. |
| 1127 | 2542 |  | The CONTRACTOR shall address data related issues identified during the CalSAWS Converted Data Test of Fraud/Special Investigations data for the sixteen (16) opted-in CalWIN Counties. |
| 1128 | 2543 |  | The CONTRACTOR shall incorporate the conversion of the Fraud/Special Investigations data files, provided by the sixteen (16) opted-in CalWIN Counties, within the execution of the Mock Conversion, one for each of the six (6) go-live waves into the CalSAWS Software. |
| 1129 | 2544 |  | The CONTRACTOR shall address data related issues identified during the Mock Conversion of Fraud/Special Investigations data for the sixteen (16) opted-in CalWIN Counties. |
| 1130 | 2545 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the sixteen (16) opted-in CalWIN Counties data fallout reports of records which failed to convert from the Fraud/Special Investigations data files. |
| 1131 | 2546 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the sixteen (16) opted-in CalWIN Counties, data validation reports of records which converted from the Fraud/Special Investigation data files. |
| 1132 | 2547 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the sixteen (16) opted-in CalWIN Counties, data mapping reports that contains the Extraction, Transformation, and Load (ETL) information for converting the Fraud/Special Investigation data files to the CalSAWS Software. |
| 1133 | 2548 |  | The CONTRACTOR shall execute the one-time conversion of Fraud/Special Investigations data files for the sixteen (16) opted-in CalWIN Counties at their wave go-live into the CalSAWS Software. |
| 1134 | 2549 |  | The CONTRACTOR shall provide post-conversion support to the migrated sixteen (16) opted-in CalWIN Counties to resolve issues related to the conversion of Fraud/Special Investigations data. |
| 1135 | 2550 |  | The CONTRACTOR shall create data conversion file specification documents for Quality Assurance/Quality Review. The specification documents shall define the structure and the type of data to be converted from ancillary systems used for Quality Assurance/Quality Review by the eleven (11) opted-in CalWIN Counties. The documents shall be based on the structure and type of data needed by the CalSAWS Software. |
| 1136 | 2551 |  | The CONTRACTOR shall provide support to the eleven (11) opted-in CalWIN Counties, in the mapping of the Quality Assurance/Quality Review ancillary system data to the data fields described within the specification documents. |
| 1137 | 2552 |  | The CONTRACTOR shall develop and test automated conversion routines to convert the data files, provided by the eleven (11) opted-in CalWIN Counties, in the format specified by the conversion file specification documents for Quality Assurance/Quality Review. |
| 1138 | 2553 |  | The CONTRACTOR shall address data related issues identified during the CalSAWS Converted Data Test of Quality Assurance/Quality Review data for the eleven (11) opted-in CalWIN Counties. |
| 1139 | 2554 |  | The CONTRACTOR shall incorporate the conversion of the Quality Assurance/Quality Review data files, provided by the eleven (11) opted-in CalWIN Counties, within the execution of the Mock Conversion, one for each of the six (6) go-live waves into the CalSAWS Software. |
| 1140 | 2555 |  | The CONTRACTOR shall address data related issues identified during the Mock Conversion of Quality Assurance/Quality Review data for the eleven (11) opted-in CalWIN Counties. |
| 1141 | 2556 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the eleven (11) opted-in CalWIN Counties, data fallout reports of records which failed to convert from the Quality Assurance/Quality Review data files. |
| 1142 | 2557 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the eleven (11) opted-in CalWIN Counties, data validation reports of records which converted from the Quality Assurance/Quality Review data files. |
| 1143 | 2558 |  | The CONTRACTOR shall provide during Mock Conversions and Cutovers to the eleven (11) opted-in CalWIN Counties, data mapping reports that contains the Extraction, Transformation, and Load (ETL) information for converting the Quality Assurance/Quality Review data files to the CalSAWS Software. |
| 1144 | 2559 |  | The CONTRACTOR shall execute the one-time conversion of Quality Assurance/Quality Review data files for the eleven (11) opted-in CalWIN Counties at their wave go-live into the CalSAWS Software. |
| 1145 | 2560 |  | The CONTRACTOR shall provide post-conversion support, to the migrated eleven (11) opted-in CalWIN Counties, to resolve issues related to the conversion of Quality Assurance/Quality Review data. |
| 1146 | 2561 |  | The CONTRACTOR shall create data conversion file specification documents for Task Management. The specification documents shall define the structure and the type of data to be converted from ancillary systems used for Task Management by the 18 CalWIN Counties. The documents shall be based on the structure and type of data needed by the CalSAWS Software. |
| 1147 | 2562 |  | The CONTRACTOR shall provide support, to the 18 CalWIN Counties, in the mapping of the Task Management ancillary system data to the data fields described within the specification documents. |
| 1148 | 2563 |  | The CONTRACTOR shall develop and test automated conversion routines to convert the data files, provided by the 18 CalWIN Counties, in the format specified by the conversion file specification documents for Task Management. |
| 1149 | 2564 |  | The CONTRACTOR shall address data related issues identified during the CalSAWS Converted Data Test of Task Management data. |
| 1150 | 2565 |  | The CONTRACTOR shall incorporate the conversion of the Task Management data files, provided by the CalWIN Counties, within the execution of the Mock Conversion, one for each of the six (6) go-live waves into the CalSAWS Software. |
| 1151 | 2566 |  | The CONTRACTOR shall address data related issues identified during the Mock Conversion of Task Management data. |
| 1152 | 2567 |  | The CONTRACTOR shall, during Mock Conversions and Cutovers, provide to the 18 CalWIN Counties, data fallout reports of records which failed to convert from the Task Management data files. |
| 1153 | 2568 |  | The CONTRACTOR shall, during Mock Conversions and Cutovers, provide to the 18 CalWIN Counties, data validation reports of records which converted from the Task Management data files. |
| 1154 | 2569 |  | The CONTRACTOR shall, during Mock Conversions and Cutovers, provide to the 18 CalWIN Counties, data mapping reports that contains the Extraction, Transformation, and Load (ETL) information for converting the Task Management data files to the CalSAWS Software. |
| 1155 | 2570 |  | The CONTRACTOR shall execute the one-time conversion of Task Management data files for the CalWIN Counties at their wave go-live into the CalSAWS Software. |
| 1156 | 2571 |  | The CONTRACTOR shall provide post-conversion support, to the migrated 18 CalWIN Counties, to resolve issues related to the conversion of Task Management data. |

# CALL CENTER:

| **TABLE 37. Call Center** | | | |
| --- | --- | --- | --- |
| **Req. #** | **DDID #** | **Sub-Category** | **Requirement Description** |
| 875 | 2290 | General Requirements | This requirement was removed pending further notice. |