Change Order CO-103

CalHEERS Maintenance

Revision 2

CalSAWS Consortium

C-IV Project

- Statement of Purpose:

Purpose:

This Revision 2 (“Revision 2”) to the Change Order CO-103 (“Change Order”) is related to the Amended and Restated Revised System Agreement (“Agreement”), dated as of June 29, 2007, by and among the  CalSAWS Consortium (“Consortium”), Accenture LLP (“Accenture”), and Proquire, LLC.  Unless the context indicates otherwise, all capitalized terms that are used, but not defined, in this Revision 2, shall have the meaning assigned to such terms in the Agreement.

As mandated by the Patient Protection and Affordable Care Act of 2010 (“Affordable Care Act”), the California Health Benefit Exchange (the “Exchange”) developed and implemented a new web portal and eligibility and enrollment system to simplify and streamline the delivery of health coverage to individuals, families, and employers in the State of California. The California Healthcare Eligibility, Enrollment, and Retention System (“CalHEERS”) is the Exchange’s system for supporting the implementation and ongoing business of the Affordable Care Act.  The C-IV System interfaces with the Exchange’s system.  Initial development and annual maintenance activities up through SFY 17/18 were executed under Change Order CO-068 and were moved to this Change Order with Amendment 98, commencing SFY 18/19.

The Change Order that was approved by the Consortium on May 24, 2018 included the following changes:

- Charges for Application Maintenance Services for State Fiscal Year 2018/19 to include hours for the development of System Change Requests, resolution of System Investigation Requests (Defects) and system test required to support the CalHEERS interface.

- Recurring Facilities Charges were updated to reflect additional workstation space at the Application Development Facility (“ADF”) that is required for staff supporting the CalHEERS interface. Additional Facilities Charges are based on fourteen (14) additional staff during State Fiscal Year 2018/19.

Revision 1 to the Change Order that was approved by the Consortium on May 23, 2019 included the following changes:

- Charges for Application Maintenance Services for State Fiscal Year 2018/19 were updated to reflect a shift of funds to the Production Operations line for Level 3 and batch support-related hours per the Consortium’s approved reallocation request for State Fiscal Year 2018/19. Additionally, Charges for Application Maintenance were updated to include hours for the development of System Change Requests, resolution of System Investigation Requests (Defects) and system test required to support the CalHEERS interface for the period of June 1, 2019 through May 31, 2020.

- Recurring Facilities Charges were updated to reflect additional workstation space at the ADF that is required for staff supporting the CalHEERS interface for the period of June 1, 2019 through May 31, 2020. Additionally, recurring Facilities Charges were updated to include non-standard rack space that is required through May 31, 2020.

- Charges for Production Operations for State Fiscal Year 2018/19 were updated to reflect a shift of funds from the Application Maintenance Services line for hours related to Level 3 support and batch support that are required to support the CalHEERS interface. Additionally, charges for Production Operations were updated to extend Technical Infrastructure Services, central print, and Production Operations services for Level 3 support and batch support that are required to support the CalHEERS interface through May 31, 2020.

This Revision 2 to the Change Order includes the following changes:

- Charges for Application Maintenance were updated to include hours for the development of System Change Requests, resolution of System Investigation Requests (Defects) and system testing required to support the CalHEERS interface for the period of June 1, 2020 through September 30, 2021 to be coterminous with the Agreement.

- Recurring Facilities Charges were updated to reflect required workstation space at the ADF and non-standard rack space that are required through September 30, 2021 to be coterminous with the Agreement.

- Charges for Production Operations were updated to extend Technical Infrastructure Services, central print, and Production Operations services for Level 3 support and batch support that are required to support the CalHEERS interface through September 30, 2021 to be coterminous with the Agreement.

The table below describes the Services that Accenture will perform pursuant to Revision 2.

| # | Task | Description |
| --- | --- | --- |
| 1 | Maintenance and Operations | Application Maintenance: Additional Programmer/Analysts will be required to maintain the enhancements related to the CalHEERS Interface that are associated to CalHEERS Change Requests. The additional staff will be responsible for supporting: - Development of System Change Requests (SCRs) - Resolution of System Investigation Requests (Defects) - System test support Other Production Operations / Application Maintenance: Additional Programmer/Analysts will be required to maintain the enhancements related to the CalHEERS Interface that are not associated to CalHEERS Change Requests. The additional staff will be responsible for supporting: - Level 3 ticket resolution - Batch Support and Reporting Technical Infrastructure: Two Full Time Employees (“FTEs”) are required to provide ongoing support of the CalHEERS interface technical infrastructure - one for environment support and one for technical support. Central print: Provide central print capability for printing and mailing Medi-Cal related Notices of Action and Correspondence to recipients. |

Scope Assumptions:

In addition to any other responsibilities or duties described in this Revision 2 or in the Agreement, set forth below is a list of the obligations for which Consortium is responsible, conditions on Accenture’s performance, and assumptions upon which Accenture has relied in agreeing to perform the Services described in this Revision 2 on the terms set out herein (collectively “Assumptions”). If any of the Assumptions are not performed or prove to be incorrect, it may cause changes to the Schedule, Charges, and expenses, Deliverables, or level of effort required, or otherwise impact Accenture’s performance of the Services described in this Revision 2.

- Funding is available for this effort as outlined in this Revision 2. In the event that funding is not available for the Services, the work may be performed as part of Maintenance and Operations Services, as agreed upon in writing by the Consortium Project Director and Accenture Project Manager, or as a revision to this Revision 2.

- The Total Change Order Charges do not include any postage charges associated with the printing and mailing of NOAs. Postage charges are paid by the 39 Consortium Counties.

- The scope of Services in this Revision 2 may be captured in SCRs that will be added to and tracked in the Revision 2 work plan.

- Work that is executed under SCRs will be approved by the Change Control Board up to the Total Change Order Charges described in Section III, except as mutually agreed in writing. All designs and SCRs will be designed by and subject to the acceptance of the appropriate Consortium committee or workgroup.

- All equipment items are purchased with 3-year hardware support agreements from the date of purchase. The price for Accenture’s performance of this Revision 2, as stated in Section III, includes renewals for those support agreements through State Fiscal Year 2019/20.

- All equipment will be invoiced in full upon receipt of hardware acceptance. All equipment, including those with unit prices exceeding $5,000, can be fully purchased without any leasing/financing required.

- All software licenses are purchased with 3-year software support agreements from the date of purchase. The price for Accenture’s performance of this Revision 2, as stated in Section III, includes renewals for those support agreements through State Fiscal Year 2019/20.

- This Revision 2 does not include any services related to the CalHEERS Service Center operations nor integrating any of the C-IV County Customer Service Centers with the CalHEERS Service Center.

- Additionally, Charges for central print, Application Maintenance Services, Technical Infrastructure Services, Equipment and Software will be billed on a time and materials basis.

II.	Schedule:

The Charges will run from State Fiscal Year 18/19 to State Fiscal Year 21/22.

III.	Total Change Order Charges:

The following table shows Accenture’s Charges for performance of the Services as described in this Revision 2. The Charges will be billed as identified in Schedule CO-103 and in accordance with Section 4.6 of the Agreement.  Consortium shall have no obligation to pay for amounts and Accenture shall have no obligation to provide Services and Facilities (including hardware and software) described in Revision 2 that exceed the “Total Charges” identified in the below table, except as mutually agreed in writing.

- Impact on the Agreement

The changes outlined in this Revision 2 are incorporated into Amendment No. ONE HUNDRED TEN to the Agreement, as follows:

- Schedule CO-103;

- Exhibit A – Part I. Extension Two.

# Change Order Approval

#### Subject:	Change Order CO-103 – CalHEERS Maintenance, Revision 2

#### The subject document is accepted as allowing Accenture LLP to proceed with the subject Revision 2.

CALIFORNIA AUTOMATED CONSORTIUM ELIGIBILITY SYSTEM

By:						
Printed Name:				
Title:

Date:

By:						
Printed Name:				
Title:

Date:

Notice Address:

California Automated Consortium Eligibility System 
Consortium Executive Director
11290 Pyrites Way, Suite 150

Rancho Cordova, CA  95670-4481