CalSAWS Consortium

Maintenance and Operations RFP #01-2022

July 6, 2022

DOCUMENT HISTORY

This document is controlled through the Document Management Process. To verify that the document is the latest version, please contact the RFP/Proposal Contact.

| DATE | REVISION DESCRIPTION |
| --- | --- |
| - July 6, 2022 | - Initial release to the vendor community |
| - July 27, 2022 | - Addendum 1 |
| - September 1, 2022 | - Addendum 2 |
| - October 4, 2022 | - Addendum 3 |
| - October 18, 2022 | - Addendum 4 |
| - October 31, 2022 | - Addendum 5 |

Table of Contents

1	INTRODUCTION	1

1.1	Purpose	1

1.2	Contract Term	1

1.3	Eligible Contractors	2

1.4	Minimum Bidder Requirements	2

1.5	Average Annual Budget	2

1.6	Location Of Work	4

1.7	Project Hardware, Software And Office Equipment	5

1.8	RFP/Proposal Contact	5

1.9	Procurement Library	6

1.10	Assistance to Bidders With a Disability	6

1.11	Procurement Timeline	6

1.12	Bidder’s Conferences	7

1.13	Questions Regarding the RFP	8

1.14	Proposal Submission SharePoint Site	8

1.15	Procurement Authority	9

2	SAWS BACKGROUND	10

2.1	Statewide Automated Welfare System	10

2.2	California’s Single System Strategy	11

2.3	CalSAWS Migration	11

2.4	CalSAWS Governance	15

3	CURRENT SYSTEM DESCRIPTION	18

3.1	CalSAWS Organization	18

3.1.1	Roles and Responsibilities	20

3.2	CalSAWS Business Overview	31

3.3	CalSAWS System Size	34

3.4	CalSAWS Architecture	34

3.5	Applications	35

3.5.1	CalSAWS Eligibility	35

3.5.2	BenefitsCal Portal	40

3.5.3	General Assistance/General Relief	41

3.5.4	Online CalWORKs Appraisal Tool	43

3.5.5	Childcare Provider Portal	45

3.5.6	Contact Center	47

3.5.7	Imaging and Document Migration	48

3.5.8	Print Services	51

3.6	County Networks	51

3.6.1	Fully Managed	51

3.6.2	County Point of Presence	52

3.7	Integration and Interfaces	55

3.8	Data Processing Architecture	71

3.9	Batch Processing	73

3.10	Databases, Analytics and Reporting	74

3.11	Identity and Access Management	76

3.12	Security	78

3.13	Task Management	80

3.14	Current Maintenance and Operations Processes	80

3.14.1	System Change Request Process	80

3.14.2	Release Management Process	90

3.14.3	Central Service Desk Model	91

3.14.4	Technical Change Management Process	97

4	CALSAWS FUTURE SYSTEM	103

4.1	CalSAWS Procurement Objectives	103

4.2	Procurement Scope	103

4.3	CalSAWS Vision	104

4.3.1	Integrated CalSAWS Organization	104

4.3.2	Delivery Integration Office	105

4.3.3	Enhanced Communication	107

4.3.4	The Application Change Process	108

4.3.5	Application/Architecture Evolution	109

4.3.6	Security	111

4.3.7	Innovation	112

4.3.8	Transition	112

5	BIDDER REQUIREMENTS	114

5.1	General	114

5.2	Infrastructure Requirements	114

5.2.1	Infrastructure Firm Qualifications	114

5.2.2	Infrastructure Staffing	117

5.2.3	Infrastructure Understanding and Approach	119

5.2.4	Approach to Imaging Services	121

5.2.5	Infrastructure Requirements Matrix	122

5.3	Maintenance and Enhancement Requirements	122

5.3.1	M&E Firm Qualifications	122

5.3.2	M&E Staffing	124

5.3.3	M&E Understanding and Approach	126

5.3.4	M&E Requirements Matrix	129

5.3.5	Approach to Imaging Services	130

5.4	Price Requirements	130

5.4.1	General	130

5.4.2	Infrastructure Pricing	131

5.4.3	M&E Pricing	132

5.4.4	Consolidated Pricing	132

6	PROPOSAL STRUCTURE AND SUBMISSION	134

6.1	General	134

6.2	Proposal Submission	134

6.3	Proposal Format and Organization	136

6.3.1	Proposal Format	136

6.3.2	Infrastructure Proposal Organization	137

6.3.3	Volume 1A – Infrastructure Business Proposal	137

6.3.4	Volume 2A – Infrastructure Price Proposal	141

6.3.5	Infrastructure Confidential Materials - Optional	145

6.3.6	M&E Proposal Organization	145

6.3.7	Volume 1B – M&E Business Proposal	146

6.3.8	Volume 2B – M&E Price Proposal	150

6.3.9	M&E Confidential Materials - Optional	153

6.3.10	Volume 3 – Consolidated Infrastructure and M&E Price Proposal	154

7	PROPOSAL CONDITIONS AND CERTIFICATIONS	161

7.1	Authorized Signatures	161

7.2	Term Of Offer	161

7.3	Required Review	161

7.4	Incurred Costs	161

7.5	Amendments/Addenda To RFP	161

7.6	Best Value Evaluation	161

7.7	Right Of Rejection	162

7.8	Public Records Act	162

7.9	Debarment and Suspension	163

7.10	Subcontractors	163

7.11	Final Authority	163

8	EVALUATION	164

8.1	General	164

8.2	Evaluation Organization	164

8.3	Proposal Evaluation Methodology	165

8.3.1	Infrastructure Evaluation Methodology	166

8.3.2	M&E Evaluation Methodology	167

8.4	Administrative Compliance Review and Firm Qualifications Evaluation	167

8.4.1	Administrative Compliance Review	167

8.4.2	Firm Qualifications	168

8.4.3	Cure Process and Period	168

8.4.4	Completion of the Administrative Compliance and Firm Qualifications Phase	169

8.5	Infrastructure Business Proposal Evaluation	169

8.5.1	Infrastructure Business Proposal Evaluation Criteria	169

8.6	Infrastructure Price Proposal Evaluation	171

8.7	Maintenance & Enhancements Business Proposal Evaluation	172

8.7.1	M&E Business Proposal Evaluation Criteria	172

8.8	Maintenance & Enhancements Price Proposal Evaluation	174

8.9	Evaluation Of Final Proposals	175

8.9.1	Best And Final Offer	175

8.9.2	Consolidated Price Proposal Scoring	175

8.9.3	Final Proposal Scoring	179

8.10	Final Authority	179

9	NOTICE OF INTENT TO AWARD AND NEGOTIATIONS	180

9.1	Notice Of Intent To Award	180

9.1.1	Posting of Information Upon Issuance of NOIA	180

9.2	Contract Negotiations	180

9.3	Appeals	181

9.3.1	Introduction	181

9.3.2	Grounds for Appeal	181

9.3.3	Initiating an Appeal	181

9.3.4	Appeal Review Panel and Its Responsibilities	182

9.3.5	Appeal Procedures	182

10	AGREEMENT(S) WITH SUCCESSFUL BIDDER(S)	186

11	GENERAL ATTACHMENTS	187

11.1	Informational Attachments	187

11.1.1	Attachment G1 – CalSAWS Software Inventory	187

11.1.2	Attachment G2 – CalSAWS Hardware Inventory	188

11.1.3	Attachment G3 – WAN Specifications	189

11.2	Proposal Submission Attachments	190

11.2.1	Attachment G4 – DARFUR Contracting Act Certification	190

11.2.2	Attachment G5 – Certificate of Firm Status	192

12	INFRASTRUCTURE ATTACHMENTS	193

12.1	Attachment A1 – Infrastructure Statement of Work	194

12.1.1	Consortium Responsibilities	194

12.1.2	Infrastructure Contractor Responsibilities	196

12.1.3	Infrastructure Contractor Staffing	196

12.1.4	Infrastructure Requirements	208

12.1.5	Infrastructure Deliverables	210

12.2	Attachment A2 – Infrastructure Requirements Matrix	212

12.3	Attachment A3 – Infrastructure Deliverable Inventory	213

12.4	Attachment A4 – Infrastructure Statement of Compliance With Requirements	231

12.5	Attachment A5 – Infrastructure Price Proposal Schedules	232

12.6	Attachment A6 – Infrastructure Agreement	233

12.7	Attachment A7 – Exceptions to The Infrastructure Agreement	234

12.8	Attachment A8 – Infrastructure Firm Mandatory Qualifications	235

12.9	Attachment A9 – Infrastructure Firm Reference Form	241

12.10	Attachment A10 – Infrastructure Key Staff Resumes/Qualifications	245

12.11	Attachment A11 – Infrastructure Key Staff Reference Check Form	246

12.12	Attachment A12 – Infrastructure Service Level Agreements	249

12.13	Attachment A13 – Infrastructure Staffing Worksheets	259

13	MAINTENANCE AND ENHANCEMENTS ATTACHMENTS	260

13.1	Attachment B1 – M&E Statement of Work	261

13.1.1	Consortium Responsibilities	261

13.1.2	M&E Contractor Responsibilities	263

13.1.3	M&E Contractor Staffing	263

13.1.4	M&E Requirements	280

13.1.5	M&E Deliverables	284

13.2	Attachment B2 – M&E Requirements Matrix	285

13.3	Attachment B3 – M&E Deliverable Inventory	286

13.4	Attachment B4 – M&E Statement of Compliance With Requirements	305

13.5	Attachment B5 – M&E Price Proposal Schedules	306

13.6	Attachment B6 –  M&E Agreement	307

13.7	Attachment B7 – M&E Exceptions to The Agreement	308

13.8	Attachment B8 – M&E Firm Mandatory Qualifications	309

13.9	Attachment B9 – M&E Firm Reference Form	315

13.10	Attachment B10 – M&E Key Staff Resumes/Staff Qualifications	319

13.11	Attachment B11 – M&E Key Staff Reference Form	320

13.12	Attachment B12 – M&E Service Level Agreements	324

13.13	Attachment B13 – M&E Staffing Worksheets	334

14	CONSOLIDATED ATTACHMENTS	335

14.1	Attachment C1 – Consolidated Price Proposal Schedules	336

14.2	Attachment C2 – Consolidated Agreement	337

15	OPTIONAL IMAGING SERVICES	338

15.1	Approach to Imaging Services	338

15.2	Imaging Requirements	339

15.3	Imaging Deliverable	347

15.4	Imaging Pricing	350

15.5	Imaging Service Level Agreements	350

Table 1 - CalSAWS M&E Average Annual Cost	2

Table 2 - CalSAWS Infrastructure Average Annual Cost	3

Table 3 - CalSAWS Imaging Average Annual Cost	3

Table 4 - Estimated Staff	5

Table 5 - M&O Services Procurement Timeline	6

Table 6 - CalWIN Migration Schedule	12

Table 7 – Consortium Roles and Responsibilities	20

Table 8 - Accenture Roles and Responsibilities	22

Table 9 – Hyland Roles and Responsibilities	24

Table 10 – Cambria Roles and Responsibilities	25

Table 11 – Amazon Web Services Roles and Responsibilities	26

Table 12 – Gainwell Roles and Responsibilities	27

Table 13 – Deloitte Roles and Responsibilities	28

Table 14 – ClearBest Roles and Responsibilities	29

Table 15 – CalSAWS Person Counts, Users, Transaction and Benefits Statistics Table	32

Table 16 – CalSAWS Lines of Code	34

Table 17 - PoP and Managed Counties	54

Table 18 - CalSAWS Interfaces and Data Exchanges	55

Table 19 – Current CalSAWS M&E Services and Hours	86

Table 20 – Summary SCR Hours by Month	87

Table 21 – Summary of SCIRFRA/SCERFRA/SIRFRA/SARRA Requests	90

Table 22 - County Help Desk Support	92

Table 23 - Current CalSAWS Service Desk Staffing	93

Table 24 - Service Desk Call Volumes	93

Table 25 – CalSAWS ServiceNow Incidents by State and Age Table	95

Table 26 – Remote Support Dispatch Metrics	96

Table 27 – M&O Procurement Scope	104

Table 28 – Infrastructure Firm Mandatory Qualifications	115

Table 29 – Infrastructure Firm Financial Qualifications	116

Table 30 – Infrastructure Staffing Approach	117

Table 31 – Infrastructure Understanding and Approach to the CalSAWS Multi-Contractor Environment	119

Table 32 – Infrastructure Understanding and Approach to System Performance	120

Table 33 – Infrastructure Understanding and Approach to Hardware and Software Management	120

Table 34 – Infrastructure Understanding and Approach to Service Desk Management	120

Table 35 – Infrastructure Understanding and Approach to Transition-In	121

Table 36 - Approach to Imaging Services	122

Table 37 – M&E Firm Mandatory Qualifications	122

Table 38 – M&E Firm Financial Qualifications	123

Table 39 – M&E Staffing Approach	124

Table 40 – M&E Understanding and Approach to CalSAWS Multi-Contractor Organization	127

Table 41 – M&E Understanding and Approach to Application Evolution	127

Table 42 – M&E Understanding and Approach to SCRs	128

Table 43 – M&E Understanding and Approach to Innovation	129

Table 44 – M&E Approach to Transition-In	129

Table 45 – Approach to Imaging Services	130

Table 46 - Infrastructure Only Proposal Submission	135

Table 47 - M&E Only Proposal Submission	135

Table 48 - Infrastructure and M&E Proposal Submission	136

Table 49 – Infrastructure Proposal Volumes Contents	137

Table 50 – M&E Proposal Volumes Contents	145

Table 51 – Infrastructure Evaluation Methodology	166

Table 52 – M&E Evaluation Methodology	167

Table 53 – Example Infrastructure Total Prices	171

Table 54 – Example Infrastructure Contractor Price Proposal Scoring	172

Table 55 – Example M&E Total Prices	174

Table 56 – Example M&E Contractor Price Proposal Scoring	175

Table 57 – Consolidated Scoring Example: Infrastructure Proposals	176

Table 58 – Consolidated Scoring Example: M&E Proposals	176

Table 59 – Consolidated Scoring Example: Highest Scoring Proposals Combined	177

Table 60 – Consolidated Scoring Example: Consolidated Price Proposal	178

Table 61 – Summary of Appeal Schedule	184

Table 62 - Consortium Infrastructure Responsibilities	194

Table 63 – Infrastructure Project Manager Mandatory Qualifications	200

Table 64 – Infrastructure PMO Lead Mandatory Qualifications	201

Table 65 – Infrastructure Delivery Integration Manager Mandatory Qualifications	202

Table 66 – Infrastructure Transition Manager Mandatory Qualifications	203

Table 67 – Infrastructure Operations Manager Mandatory Qualifications	204

Table 68 – Infrastructure Security Manager Mandatory Qualifications	205

Table 69 – Infrastructure Operations Service Desk Lead Mandatory Qualifications	206

Table 70 – AWS Manager Mandatory Qualifications	207

Table 71 – Infrastructure Deliverable Inventory	213

Table 72 - Infrastructure Daily Prime Business Hours Availability	249

Table 73 - Infrastructure Monthly Prime Business Hours Availability, Non-Production Environment	249

Table 74 - Infrastructure Monthly Off-Prime Business Hours Availability	250

Table 75 - Infrastructure Local Repair Services	250

Table 76 – Infrastructure Daily Prime Business Hours Availability of CalSAWS Training Environment	251

Table 77 - Infrastructure Monthly Deficiency Notification Response Time	252

Table 78 - Infrastructure Monthly Service Desk Diagnosis Time, Tiers 1 and 2	252

Table 79 - Infrastructure Daily Prime Business Hours Standard Report	253

Table 80 - Infrastructure Disaster Recovery Response Time	254

Table 81 - Infrastructure Failure to Complete Access Control Audits	254

Table 82 - Infrastructure Security Information and Event Management System Uptime	254

Table 83 - Infrastructure Scheduled Asset Inventory Audits	255

Table 84 - Infrastructure Completion of Root Cause Analyses	255

Table 85 - Infrastructure Privileged Access Audits	256

Table 86 - Infrastructure Security Vulnerability Scans	256

Table 87 - Infrastructure Security Incident Notification	256

Table 88 - Infrastructure Security Incident Reporting	257

Table 89 - Infrastructure Security Incident Negligence	258

Table 90 - Consortium M&E Responsibilities	261

Table 91 – M&E Project Manager Mandatory Qualifications	267

Table 92 – M&E PMO Lead Mandatory Qualifications	268

Table 93 – M&E Delivery Integration Manager Mandatory Qualifications	269

Table 94 – M&E Transition Project Manager	270

Table 95 – M&E Innovation Lead	272

Table 96 – M&E Enterprise Architect Mandatory Qualifications	273

Table 97 – M&E Technical Manager Mandatory Qualifications	274

Table 98 – M&E Application Manager Mandatory Qualifications	276

Table 99 – M&E Security Manager Mandatory Qualifications	277

Table 100 – M&E Test Manager Mandatory Qualifications	278

Table 101 – M&E Release Manager Mandatory Qualifications	279

Table 102 – M&E Project Scheduler Mandatory Qualifications	280

Table 103 – M&E Deliverable Inventory	286

Table 104 - M&E Daily Prime Business Hours Availability	324

Table 105 - M&E Monthly Prime Business Hours Availability, Non-Production Environment	324

Table 106 - M&E Monthly Off-Prime Business Hours Availability	325

Table 107 - M&E Monthly Deficiency Notification Response Time	325

Table 108 – M&E Monthly Service Desk Diagnosis Time, Tier 3	326

Table 109 – M&E Daily Prime Business Hours ED/BC Response Time	326

Table 110 – M&E Daily Prime Business Hours Screen to Screen Navigation Response Time	327

Table 111 - M&E Daily Unbounded Search Response Time	327

Table 112 - M&E Daily Prime Business Hours Standard Report Response Time	328

Table 113 - M&E Daily Batch Production Jobs Completion	328

Table 114 - M&E Disaster Recovery Response Time	329

Table 115 - M&E Failure to Complete Access Control Audits	329

Table 116 - Security Information and Event Management System Update	329

Table 117 - M&E Completion of Root Cause Analyses	330

Table 118 - M&E Privileged Access Audits	330

Table 119 - M&E Application Security Scans	331

Table 120 - M&E Security Incident Notification	331

Table 121 - M&E Security Incident Reporting	331

Table 122 - M&E Security Incident Negligence	332

Table 123 - Imaging Deliverable	347

Table 124 - Imaging Monthly Uptime Percentage	350

Table 125 - Imaging Business Continuity	350

Table 126 – Imaging Document View	351

Table 127 - Imaging Database Transaction	351

Table 128 - Optical Character Recognition Processing	351

Figure 1 - The CalSAWS Journey	14

Figure 2 - CalSAWS Governance Model	17

Figure 3 - Current CalSAWS Organization	19

Figure 4 – CalSAWS Business Architecture	33

Figure 5 – CalSAWS Architecture	35

Figure 6 - CalSAWS Eligibility Presentation Layer	37

Figure 7 - CalSAWS Administration and Operations Services	38

Figure 8 - CalSAWS API Gateway Services	39

Figure 9 – BenefitsCal Architecture	40

Figure 10 - GA/GR Correspondence Process	42

Figure 11 – OCAT Architecture	44

Figure 12 – Child Care Provider Portal Architecture	46

Figure 13 – Contact Center Architecture	48

Figure 14 – Document Migration Architecture for CalSAWS Counties	49

Figure 15 – Imaging Production Architecture	50

Figure 16 – Application Interface Integration – CalSAWS to Hyland API Architecture	50

Figure 17 – Application Interface – Hyland to CalSAWS API Architecture	51

Figure 18 – Fully Managed County Network Diagram	52

Figure 19 – County Point of Presence (PoP) Network Diagram	53

Figure 20 - Inbound Interface Process	69

Figure 21 – Outbound Interface Process	70

Figure 22 – Kafka Clusters	71

Figure 23 – Event Streaming Class Diagram	72

Figure 24 - Batch Processing	73

Figure 25 – Batch Processing Architecture	74

Figure 26 – Databases, Analytics and Reporting Architecture	76

Figure 27 – IAM Architecture	78

Figure 28 – SCR Lifecycle Process	82

Figure 29 - SCR Policy Timeline	84

Figure 30 – No Figure	84

Figure 31 – Detailed SCR Flow	85

Figure 32 – Production Defects Backlog Weekly Trend	91

Figure 33 – CalSAWS ServiceNow Cases per Week	94

Figure 34  – CalSAWS ServiceNow Incidents per Week	94

Figure 35 – CalSAWS ServiceNow Problems per Week	95

Figure 36 – CalSAWS ServiceNow Cases Created for Remote Maintenance	96

Figure 37 – Technical Change Management Process Workflow	99

Figure 38 – Evaluation Team Structure and Process	166

# INTRODUCTION

## Purpose

The California Statewide Automated Welfare System (CalSAWS) Consortium, acting for the benefit of the 58 California Counties, requests Proposals from qualified contractors for Maintenance and Operations (M&O) Services supporting CalSAWS. This procurement solicits two components: 1) Infrastructure goods and Services; and 2) Maintenance and Enhancement (M&E) goods and Services.

The scope of the Infrastructure goods and Services includes monitoring, upgrading and maintaining the CalSAWS Information Technology infrastructure in the CalSAWS Amazon Web Services (AWS) cloud. The Infrastructure scope also includes network management, Consortium and Managed-County CalSAWS Software and CalSAWS Hardware support, Tiers 1 and 2 Service Desk, Infrastructure Tier 3 Service Desk and the acquisition, configuration and installation of required CalSAWS Hardware and CalSAWS Software.

The M&E goods and Services scope includes processes and Services to support the suite of CalSAWS applications, including troubleshooting, modifying, maintaining and enhancing the applications. The M&E scope includes optimizing CalSAWS applications to take advantage of cloud innovations, features and Services, as well as M&E Tier 3 Service Desk. The scope of the M&E Services does not include a new or redesigned application, which recently occurred during the transition to CalSAWS by Los Angeles County and the 39 Counties traditionally known as the C-IV Counties.

Specific Services to be provided under this RFP are outlined in Attachment A1 – Infrastructure Scope of Work (SOW) and Attachment B1 – M&E SOW. The requirements to be fulfilled as part of the contract(s) resulting from this procurement are included in Attachment A2 – Infrastructure Requirements Matrix, Attachment A3 – Infrastructure Deliverables, Attachment B2 – M&E Requirements Matrix and Attachment B3 – M&E Deliverables.

The Consortium requests vendors (also referred to hereinafter as “Contractor” or “Bidder”) submit one Proposal for the Infrastructure Services and/or one Proposal for the M&E Services. Contractors bidding both Infrastructure and M&E components must also submit a consolidated Price Proposal as described in Section 6 – Proposal Structure and Submission of this RFP.

## Contract Term

The base contract term for Infrastructure Services includes the six-month Transition-In period plus six (6) years, for a total of six (6) years and six (6) months. The Infrastructure Services Agreement may be extended for up to four (4) additional years in 1-year increments at the discretion of the Consortium. The total contract term, if all extensions are exercised, would be ten (10) years and six (6) months.

The base contract term for M&E Services includes the 12-month Transition-In period plus six (6) years, for a total of seven (7) years. The M&E Services Agreement may be extended for up to four (4) additional years in 1-year increments at the discretion of the Consortium. The total contract term, if all extensions are exercised, would be 11 years.

## Eligible Contractors

The Contractor and its Subcontractors must be free from conflicts resulting from different responsibilities for the Consortium. Without in any way limiting the generality of the foregoing statement, a conflict resulting from different responsibilities to the Consortium would include, but would not be limited to, a Contractor’s involvement on other aspects of the CalSAWS Project that would prevent the Contractor from devoting the resources necessary to complete all Deliverables and Services required. As an example, Contractors currently engaged to provide Quality Assurance (QA), or Independent Verification and Validation (IV&V) Services directly to the CalSAWS Consortium would not be eligible to provide Services for this effort. In addition, no Consortium employee, member of the Procurement Team, or Evaluator will participate in, aid, or abet the preparation of a proposal submitted in response to this RFP.

## Minimum Bidder Requirements

The Consortium seeks experienced Bidders who meet the Firm Qualifications defined in-Section 5 – Requirements. Qualifications range from specific experience with cloud-based operational activities, to transition-in experience. The Consortium has defined the financial capabilities expected as well.

## Average Annual Budget

The following table provides a summary of the M&E average annual budget for the goods and Services associated with the scope of this engagement.

Table 1 - CalSAWS M&E Average Annual Cost

| CalSAWS Maintenance & Enhancements | Average Annual Cost |
| --- | --- |
| - Project Management Office | - $2,935,847 |
| - Application Maintenance/SCRs (Includes CalHEERS SCRs) | - $35,014,404 |
| - Contact Center | - $5,126,187 |
| - Performance Management | - $296,592 |
| - Service Desk Level 3 Support | - $10,069,446 |
| - Batch | - $2,090,352 |
| - Defect Resolution | - $4,790,227 |
| - Application Security | - $1,215,183 |
| - Innovation M&E | - $976,335 |
| - Automation (Bots) | - $1,200,000 |
| - GA/GR Noticing Enhancements | - $861,057 |
| - Total | - $64,575,630 |

The following table summarizes the average annual budget for the Infrastructure goods and Services associated with the scope of this engagement.

Table 2 - CalSAWS Infrastructure Average Annual Cost

| CalSAWS Infrastructure | Average Annual Cost |
| --- | --- |
| - Project Management Office | - $2,935,847 |
| - Hardware | - $3,255,345 |
| - Software (Includes Contact Center) | - $23,254,150 |
| - WAN | - $3,289,475 |
| - Operations (Managed County Support) | - $2,381,141 |
| - Network Administration/Management | - $4,560,768 |
| - Performance Management | - $615,562 |
| - Technical Operations/Management | - $12,526,910 |
| - Service Desk (Tier 1 and 2) | - $13,980,672 |
| - Innovation M&O | - $976,335 |
| - GA/GR Noticing Operations | - $768,705 |
| - Total | - $68,544,910 |

The table below summarizes the average annual budget for the optional Imaging goods and services associated with the scope of this engagement.

Table 3 - CalSAWS Imaging Average Annual Cost

| CalSAWS Imaging | Average Annual Cost |
| --- | --- |
| - Hardware | - $11,050 |
| - Software | - $9,547,619 |
| - Imaging Production & Operations | - $3,603,386 |
| - Imaging WAN | - $232,752 |
| - Total | - $13,394,807 |

In addition to the existing expenditures over the duration of the base contract term, the Consortium has set aside additional funding for potential changes to the Agreement(s), which are contemplated, but not yet defined. The Infrastructure Agreement will reserve $10 million over the 6-year and 6-month base contract term. The M&E Agreement will reserve $25 million over the 7-year base contract term.

## Location Of Work

Contractors are expected to maintain a significant on-site presence during the Transition-In periods. Until the transition is complete and accepted, the Key Staff for the Infrastructure Contractor should plan to work on-site approximately 75% of the work week. Until the transition is complete and accepted, the Key Staff for the M&E Contractor should plan to work on-site approximately 75% of the work week. For both Contractors, non-key personnel should plan to work on-site as necessary to fulfill their responsibilities and complete their assigned Project Tasks.

During the Transition-In periods, the Consortium will work collaboratively with each vendor to determine and agree to a Staffing model which will indicate the appropriate level of continuing on-site presence required for all Key and non-key Staff. Once the Transition-In Tasks are complete and accepted, the Contractors will fulfill their ongoing obligations in accordance with the approved Staffing model.

During the Infrastructure and M&E Transition-In periods, the Consortium will provide the necessary accommodations for up to ten (10) Infrastructure Contractor Staff and up to 25 M&E Contractor Staff. The Contractors will have access to shared conference rooms to meet with Consortium Staff and other vendor Staff as required at the Consortium locations. Meetings may occur in the greater Sacramento area, and greater Los Angeles area. Occasional meetings in the Counties are expected during the contract term. The specific Project sites currently include the following locations but are subject to change.

- CalSAWS North:

11290 Pyrites Way

Suites 150 and 175

Rancho Cordova, California 95670

- CalSAWS South:

12440 Imperial Highway

3rd Floor

Norwalk, California 90650

During the Transition-In periods, the Consortium Staff will participate in the same manner, with a larger on-site presence.

After the completion of the Transition-In periods, the Consortium may change the location of one, or both, of the Project sites. There will continue to be a Project site in both the greater Sacramento area and the greater Los Angeles area. The Infrastructure Contractor and the M&E Contractor will work with the Consortium to maintain full CalSAWS operations without any interruption in services.

## Project Hardware, Software And Office Equipment

Within the Project facilities, the Consortium will provide limited office equipment including networked copy machines/printers and dedicated printers.

The Infrastructure Contractor must provide CalSAWS Hardware, CalSAWS Software, video equipment, and other office equipment for the northern and southern Project sites in Sacramento and Norwalk to accommodate CalSAWS Work performed by the Infrastructure Contractor, the M&E Contractor, the Consortium and other Contractors such as QA, IV&V and BenefitsCal Contractor Staff. This CalSAWS Hardware, CalSAWS Software and equipment will be utilized to access the CalSAWS Project repositories and other Project communication methods such as SharePoint.

The approximate number of Consortium and Contractor Staff who must be supported are contained in the following table.

Table 4 - Estimated Staff

| Estimated FTEs During CalSAWS M&O |  |
| --- | --- |
| Consortium Staff | - 150 |
| Contractor Staff | - 380 |
| QA Contractor Staff | - 20 |
| Total | - 550 |

Required software tools and licenses are documented in Attachment G1 – CalSAWS Software Inventory.

The Infrastructure Contractor will provide internet access at the CalSAWS Project sites that can also support corporate or other VPN/laptop capabilities. For Work conducted at the Consortium or County sites, Contractors must comply with applicable network and technology access and usage policies.

## RFP/Proposal Contact

All correspondence and questions regarding this RFP must be submitted in accordance with Section 1.11 – Procurement Timeline. The Procurement Library contains an Excel template that Contractors must use to document questions or concerns which are to be submitted to the RFP/Proposal contact:

Tom Hartman

Tom.Hartman@osi.ca.gov

Subject: CalSAWS M&O Services RFP #01-2022

Proposals must be submitted in accordance with the specifications described in Section 6 – Proposal Structure and Submission.

## Procurement Library

For updates to the RFP, in the form of RFP Addenda, or other RFP communications such as responses to vendor questions, vendors should regularly refer to the CalSAWS Procurement Library. It is the responsibility of the prospective Bidders to check the Procurement Library for updates and new information. The procurement repository is located at the following SharePoint site:

https://osicagov.sharepoint.com/sites/Procurement/CalSAWSM&O

## Assistance to Bidders With a Disability

Bidders with a disability may receive accommodation regarding the means of communicating regarding this RFP or participating in the procurement process. For more information, contact the RFP/Proposal Contact no later than (10) Days prior to the deadline for receipt of Proposals.

## Procurement Timeline

The following table identifies key dates for the M&O procurement, including the optional Bidder’s Conference and the deadline for vendors to respond to this RFP. The Consortium reserves the right to change these dates. Changes to the procurement schedule will be communicated as RFP Addenda. Deadlines for all due date schedule components are no later than 3:00 PM, Pacific Time (PT). Please note, the Bidder’s Conferences, and the Oral Presentations and Key Staff Interviews will be conducted in-person in the Sacramento area.

Table 5 - M&O Services Procurement Timeline

|  | M&O Procurement Event | Due Date |
| --- | --- | --- |
| 1 | Release of RFP | - July 6, 2022 |
| 2 | Bidder Question Period 1 | - July 7 – August 11, 2022 |
| 3 | Consortium Releases Responses on a Flow Basis | - July 13 – September 1, 2022 |
| 4 | Release Addendum 1 | - July 26, 2022 |
| 5 | Conduct Bidder’s Conference #1 | - August 3, 2022 |
| 6 | Deadline for Bidder Submission of Questions Period 1 | - August 11, 2022 |
| 7 | Consortium Releases Responses to Written Questions Period 1 | - September 1, 2022 |
| 8 | Release RFP Addendum 2 | - September 1, 2022 |
| 9 | Release RFP Addendum 3 | - October 4, 2022 |
| 10 | Conduct Bidder’s Conference #2 | - October 4, 2022 |
| 11 | Release RFP Addendum 4 No Later Than | - October 18, 2022 |
| 12 | Bidder Questions Due Period 2 | - October 25, 2022 |
| 13 | Consortium Releases Responses to Written Questions Period 2 on a flow basis | - September 23 – November 8, 2022 |
| 14 | Release RFP Addendum 5 | - October 31, 2022 |
| 15 | Release RFP Addendum 6 No Later Than | - November 16, 2022 |
| 16 | Request for SharePoint Proposal Submission Site | - November 23, 2022 |
| 17 | Proposal Due Date | - January 4, 2023 |
| 18 | Evaluate Administrative Compliance and Firm Qualifications | - January 5 – February 1, 2023 |
| 19 | Evaluate Business Proposals | - February 1 – April 13, 2023 |
| 20 | Oral Presentations and Key Staff Interviews | - March 29 – April 6, 2023 |
| 21 | Evaluate Price Proposals | - April 13 – May 11, 2023 |
| 22 | Conduct Confidential Vendor Discussions | - May 23 – 26, 2023 |
| 23 | Issue Instructions for Best and Final Offers (BAFOs) | - June 7, 2023 |
| 24 | BAFO Due Date | - June 27, 2023 |
| 25 | Evaluate BAFO Business and Price Proposals | - June 28 – July 21, 2023 |
| 26 | Evaluate Consolidated Price Proposals | - July 24 - August 9, 2023 |
| 27 | Prepare Vendor Selection Report (VSR) | - August 17 – October 5, 2023 |
| 28 | Issue Notices of Intent to Award and VSR | - October 5, 2023 |
| 29 | Agreement(s) Negotiation Period | - October 6 – November 30, 2023 |
| 30 | State, Federal and Consortium JPA Board of Directors Approval of Agreement | - December 1, 2023 – April 19, 2024 |
| 31 | Tentative Contract(s) Start Date | - May 1, 2024 |

## Bidder’s Conferences

The Consortium will conduct two Bidder’s Conferences. The first Bidder’s Conference will be held on August 3, 2022, from 1:00 – 3:00 P.M. in Sacramento, California at the following location:

The Department of Healthcare Services

1500 Capitol Avenue

East End Complex (Building 172) DHCS Auditorium

Sacramento, CA 95814

The second conference will be held virtually on October 4, 2022, from 1:00 – 3:00 P.M. A virtual web meeting and conference call number will be provided and posted on the CalSAWS Procurement website:

https://www.calsaws.org/procurement-listings/

Attendance at the Bidder’s Conference is optional. The presentation and any materials reviewed during the conference will also be made available through the Procurement Library. All questions asked verbally during the conference must also be submitted in writing as part of the formal question and answer process.

## Questions Regarding the RFP

The Consortium will conduct two formal question and answer periods for this RFP.  Questions, concerns and suggestions regarding the contents of this RFP must be submitted via email by 3:00 PM PT in accordance with the schedule in Section 1.11 – Procurement Timeline.

The intent of the first Q&A period is for vendors to better understand the overall RFP and identify any areas of concern with respect to gaps, vendor touchpoints and potential overlap in roles and responsibilities. The Consortium will issue an addendum to the RFP based on those questions and the corresponding Consortium responses.

The intent of the second Q&A period is for vendors to better understand the updated RFP as modified by Addendum 1. The Consortium anticipates issuing a second RFP addendum based on the questions and responses for the second Q&A period.

All questions and comments must be directed to the RFP/Proposal contact identified in Section 1.8 – RFP Proposal Contact. All questions will be answered, and both the questions and answers will be posted online in the Procurement Library. Prospective Bidders must use the Excel template located in the Procurement Library to document questions or concerns regarding this RFP.

## Proposal Submission SharePoint Site

Bidders must request a SharePoint site on which to upload Proposals.  Each Bidder will be allocated a specific site which will be accessible by the individuals the Bidder identifies for access.

The request for SharePoint must be made via email to the RFP/Proposal contact no later than the date as indicated in Section 1.11 – Procurement Timeline and must contain the following information:

- Email Subject Line: Request for Proposal Submission SharePoint Site

- Company Name

- Company Contact Name

- Company Contact Email Address and Phone Number

## Procurement Authority

In accordance with the CalSAWS JPA Agreement regarding the exercise of powers associated with making and entering into contracts, the Consortium conducts procurements under the authority of San Bernardino County.

# SAWS BACKGROUND

## Statewide Automated Welfare System

The Statewide Automated Welfare System (SAWS) of California is comprised of the case management systems that support the delivery of services to applicants and beneficiaries of public assistance programs, including:

- Medi-Cal

- California Work Opportunity and Responsibility to Kids/Temporary Assistance for Needy Families (CalWORKs/TANF)

- CalFresh/Supplemental Nutrition Assistance Program (SNAP)

- Cash Assistance Program for Immigrants (CAPI)

- Foster Care

- Refugee Cash Assistance (RCA), Kinship Guardianship Assistance Program (KinGAP)

- California Food Assistance Program (CFAP)

- General Assistance/General Relief (GA/GR)

- Adoption Assistance

- Welfare-to-Work (WTW) employment programs

- California Medical Services Program (CMSP)

- Other health and human services programs

California SAWS Systems automate the program enrollment, eligibility determination, benefits calculation, benefits distribution, correspondences, reporting, and other case management functions.

California had three (3) SAWS Systems (LEADER Replacement System [LRS], Consortium IV [C-IV] and CalWORKs Information Network [CalWIN]) designed to support the administration of human services and employment programs across 58 Counties and to provide users (i.e., the member Counties) with the ability to verify public assistance eligibility, compute benefits, distribute benefits, reduce administrative complexity, collect data and management information, and provide accurate, timely and useful management and fiscal reports. At this point in time, the Counties were responsible for initiating and authorizing transactions in one of the SAWS Systems. Recording of the Data is performed by the respective SAWS System based upon the Data entered by the Counties. The SAWS System handles the processing of that information, including processing to generate reports. Reporting from the SAWS System is provided to the member Counties in the form of State-required reports and supporting detailed reports. Authorized member County users obtain reports generated by the SAWS System on demand via the reporting subsystem. Validation and submission of reports to the State for funding reimbursement are the responsibility of the member Counties.

## California’s Single System Strategy

In 2018, the Centers for Medicare and Medicaid Services (CMS) and the United States Department of Agriculture (USDA) Food and Nutrition Service (FNS) required that California implement a single statewide system by the end of 2023. Through consolidation of the existing SAWS systems, the Consortium anticipates achieving the following objectives:

- Enable a consistent client experience across California.

- Consolidate systems for cost efficient operations.

- Scale infrastructure and architecture to allow for an easy expansion and inclusion of all Counties.

- Provide high-performance systems that are highly available with minimal downtimes.

- Secure systems for data and workloads that comply with required regulations and policies.

- Confirm business continuity.

- Maximize reusability of the technology for future initiatives and business needs.

- Build sustainable business capability.

- Utilize architecture that allows flexibility and adaptability for changing business needs.

- Promote a competitive vendor environment to minimize locking into a specific vendor and enable ability to transition between Contractors.

Successful implementation of the strategy will meet California’s needs and achieve automation benefits for the entire State’s caseload. These benefits include, but are not limited to:

- Reduced systems maintenance and operations costs.

- Enhanced data management for policy decisions at a statewide level.

- Optimized systems and interfaces design that enable ease of use and support, including improved case management data sharing with California Healthcare Eligibility, Enrollment, & Retention System (CalHEERS), Medi-Cal Eligibility Data System (MEDS), and other State and Federal systems.

- High-performance systems that are quick to deploy and run workloads.

- Minimized integration challenges and maximized interoperability.

## CalSAWS Migration

The CalSAWS Migration Project will migrate all 58 California Counties to the CalSAWS System (CalSAWS) to align with State of California legislation and strategy and Federal mandate to achieve a single SAWS. The goals for the CalSAWS Migration are:

- Transform the LRS into CalSAWS

- Migrate C-IV and CalWIN Counties to CalSAWS

- Run the CalSAWS in the AWS Cloud

- Migration End State: One System supporting 58 Counties

The execution of California’s strategy to implement a single system began with the completion of the LRS Project for the County of Los Angeles. The CalSAWS Migration modified the LRS to support the statewide CalSAWS case management system. By leveraging the application software of the SAWS C-IV System as its code base, the LRS was designed and developed with new code and code revisions for enhanced automation, modularity and configurability using rules engine technology and task management functionality for business process flexibility, as well as an advanced, more scalable technical architecture and platform with Service Oriented Architecture (SOA) design and Enterprise Service Bus (ESB) technology. Such efforts created a strong foundation for SAWS consolidation, scalability and extensibility to support statewide capacity. The advancement in technologies and respective investments made to the LRS solution will be leveraged well into the future for unification, expansion, and longevity of applicable technologies through CalSAWS.

The transformation of LRS to CalSAWS has been completed and the 39 C-IV Counties were converted to the CalSAWS in a single cutover event in September 2021. The CalWIN Migration DD&I Phase will convert in the following six waves over a 13-month period beginning in October 2022 and will complete in October 2023, followed by a 5-month stabilization period from November 2023 through March 2024.

Table 6 - CalWIN Migration Schedule

| CalWIN County Migration Schedule |  |  |
| --- | --- | --- |
| CalWIN Wave 1 - October 2022 | Counties |
|  | - Yolo - Placer - Contra Costa |
| CALWIN Wave 2 - February 2023 | - Santa Clara - Tulare |
| CALWIN Wave 3 - April 3032 | - Orange - Santa Barbara - Ventura |
| CALWIN Wave 4 - June 2023 | - San Diego - San Mateo - Solano - Santa Cruz |
| CALWIN Wave 5 – August 2023 | - Alameda - Fresno - Sonoma |
| CALWIN Wave 6 - October 2023 | - Sacramento - San Francisco - San Luis Obispo |

The following figure illustrates the SAWS journey from inception through final migration.

Figure 1 - The CalSAWS Journey

## CalSAWS Governance

The formal CalSAWS Joint Powers Authority (JPA) governance structure was established on June 28, 2019. The CalSAWS JPA is comprised of member County Welfare Department Directors, who carry ultimate responsibility over the CalSAWS Project and System. A separate CalSAWS Project Steering Committee, made up of County Human Services management resources, monitors the activities of the CalSAWS Executive Director and Project Staff. The monthly JPA and PSC meetings are public, and calendars, agendas and briefing materials are published on the CalSAWS website: https://www.calsaws.org/. The CalSAWS JPA constitutes a single legal entity for purposes of managing the CalSAWS Consortium and CalSAWS. The JPA also serves as the contracting vehicle for all procurements.

The CalSAWS JPA operates under the auspices of the California Health and Human Services Agency (CHHS). The CHHS serves as an umbrella organization over the State program sponsoring agencies: the California Department of Social Services (CDSS) and the California Department of Health Care Services (DHCS) and administers the Office of Systems Integration (OSI). Two of the CHHS strategic priorities include improving the lives of vulnerable Californians and integrating health and human services.

The mission of the CDSS is to serve, aid, and protect needy and vulnerable children and adults in ways that strengthen and preserve families, encourage personal responsibility, and foster independence. The mission of the DHCS is to provide Californians with access to affordable, integrated, high-quality health care, including medical, dental, mental health, substance use treatment services and long-term care. The DHCS vision is to preserve and improve the overall health and well-being of all Californians.

Together, CDSS and DHCS are responsible for overseeing the public assistance and health related programs noted above in Section 2.1 that are administered by the 58 California Counties, much of which occurs through the operation of CalSAWS. The OSI provides oversight and management for all California health and human services systems, including CalSAWS. CalSAWS operates within this State supervised, County administered model.

With the recognition that the CalSAWS Project is groundbreaking in its scope and scale, and in accordance with best practices in the health and human services systems development arena, California continues to be wholly committed to actively engaging at the highest stakeholder levels, as well as assigning the appropriate numbers, types and caliber of resources to participate on a fulltime basis throughout the DD&I and M&O phases.

Toward that end, the unified governance model reflects a greater level of commitment and participation than in past SAWS Projects and facilitates informed decision-making and escalation processes. From a cultural perspective, the Consortium’s governance model fosters transparency, visibility, communication, and collaboration.

In 2018, California passed legislation that requires advocate, stakeholder and client involvement in the public-facing elements of CalSAWS, which includes the BenefitsCal subsystem as well as other functions such as the Call Center and Lobby Management.  Through this legislation, a robust stakeholder engagement process has been implemented. CDSS is responsible for the coordination of standing CalSAWS quarterly meetings with stakeholders, advocates and the public to confirm appropriate involvement and representation in applicable CalSAWS changes. Meeting dates and materials are published on the following CDSS website: https://cdss.ca.gov/inforesources/calsawsstakeholderengagementworkgroup

Proposing Contractors are strongly encouraged to attend these open, public meetings to better understand the operations and dynamics of the Consortium.

The CalSAWS governance model, driven by the stakeholder roles and responsibilities, is depicted in the figure below.

Figure 2 - CalSAWS Governance Model

# CURRENT SYSTEM DESCRIPTION

California, its Counties, and stakeholders have a long partnership and commitment to excellence in service delivery for its health and human services programs. This partnership is built on effective communication, transparency and a shared vision of service to millions of low-income and vulnerable Californians. CalSAWS is the primary System for delivering health and human services benefits throughout California.

This section provides an overview of the current CalSAWS organization and a description of the existing System and supporting ancillary systems.

## CalSAWS Organization

The Consortium operates CalSAWS in a multi-vendor environment today. The current Consortium and Contractor teams work cooperatively on various aspects of CalSAWS, including the CalWIN Migration DD&I Phase, as well as ongoing application and infrastructure development, testing, deployment and maintenance. At the conclusion of the CalWIN Migration and stabilization period, the CalSAWS will no longer be in the DD&I Phase.

The following figure depicts the current CalSAWS Consortium Organization.

Figure 3 - Current CalSAWS Organization

### Roles and Responsibilities

This section contains the current key, high-level Services Roles and Responsibilities for the Consortium, Accenture, Hyland, Cambria, AWS, Gainwell, Deloitte and ClearBest for CalSAWS. The Consortium oversees multiple Agreements and CalSAWS performance requirement commitments. The following Agreements may be replaced through this procurement including:

- Accenture Amended, Restated, and Revised LRS Agreement

- Hyland Imaging Solution Agreement

- Cambria OCAT Project Agreement

The following Agreements will remain intact and will not be replaced through this procurement:

- AWS Agreement

- Gainwell CalSAWS Central Print Services Agreement

- Deloitte CalSAWS Statewide BenefitsCal Application Agreement

- ClearBest CalSAWS Quality Assurance Agreement

#### CalSAWS Consortium

The Consortium monitors and oversees the Work of all CalSAWS Contractors during the DD&I and M&O Phases of the CalSAWS Project. The Consortium acts as the liaison between stakeholders such as State and Federal program sponsors, JPA Board of Directors, Project Steering Committee, Counties, interface partners and advocates. The following table summarizes the various Consortium responsibilities associated with CalSAWS.

Table 7 – Consortium Roles and Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| CalSAWS Consortium |  |  |
| Project Management | - Work with Contractors to research and resolve deviations and perform issue escalation and resolution - Oversee Contractor Agreements and performance requirement commitments - Oversee CalSAWS and Consortium business coordination - Manage expectations and communications for the JPA Board of Directors, Project Steering Committee, and other stakeholders for the CalSAWS Project - Manage planning of Project funding |  |
| Change Control Board Process | - Co-Facilitate CCB process - Drive CCR priorities |  |
| Defect Management | - Initiate and provide input into the business impact of defects - Assist with the identification and communication of workarounds |  |
| M&E Analysis | - Create initial M&E requests - Review and approve M&E requests and Proposals - Review M&E Requests report |  |
| Testing | - Consult and provide expertise to contribute to the Contractor(s) test activities - Conduct functional system testing in collaboration with the Contractor(s) including, interface, batch, correspondence, reports, and converted data system testing - Conduct User Acceptance Test (UAT) pre-planning, planning, execution, monitoring and close-out activities - Coordinate with counties to communicate UAT results and status - Complete planning activities, develop meeting materials and conduct the Green Light (Go or No-Go) meeting for each Major release |  |
| Performance Measurement, Monitoring and Reporting | - Review performance requirement reporting and performance requirements compliance |  |
| Procurement of CalSAWS Hardware and Software | - Provide Consortium Executive Director approval for new/change/removal of software purchases |  |
| Operations Management | - Validate batch run results and exceptions - Validate interface inbound and outbound files and exceptions - Assist with the research and resolution of escalated issues - Assist in the management of escalated Severity 1 defects and the notification of the necessary parties - Review of semi-annual Disaster Recovery test results |  |
| Batch Support | - Provide oversight of the research, resolution, and end-User management of escalated batch issues, such as batch job failure or exceptions - Monitor escalated batch issues to confirm timely resolution - Review service level reports |  |
| Maintenance (Architecture) | - Monitor escalated issues to confirm timely resolution - Manage communication and coordination of any impacts on the Consortium - Participate in the Change Advisory Board (CAB) process |  |
| Security Management | - Establish security policies and standards for the Consortium - Assist with the research, resolution, and escalation of security breaches as necessary - Report security incidents to external entities as necessary |  |

#### Accenture

The Accenture Project team currently provides M&O services as defined in the M&O Services Plan during the DD&I and M&O Phases of the CalSAWS Project. The Accenture Project team oversees and performs the management, operations, maintenance, and enhancements for CalSAWS.

Table 8 - Accenture Roles and Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| Accenture |  |  |
| Project Management | - Oversee and perform the maintenance, operations, and enhancements for the CalSAWS application - Manage the Amended, Restated, and Revised CalSAWS Agreement, financials, Work Plan, and facility operations - Create and distribute the CalSAWS Project reporting - Conduct warranty tracking and remediation |  |
| Change Control Board Process | - Co-facilitate CCB process |  |
| Defect Management | - Conduct triage and defect remediation planning - Resolve and implement defect fixes - Work with Consortium to identify acceptable workarounds |  |
| M&E Analysis | - Review M&E requests and create estimates and proposals - Provide monthly M&E requests report |  |
| Testing | - Develop test plans and procedures required to execute ongoing testing of the CalSAWS software - Conduct ongoing testing that ensures all requirements are tested and results are passing - Conduct system integration testing including performance, security, Technology Recovery, Interface, correspondence and reports, and end-to-end automated regression testing - Administer and maintain testing environments - Provide UAT support by conducting plan, scenario, resourcing and scheduling reviews, conducting pre-test training, defect validation and resolution, and reporting and meeting support - Coordinate testing of changes to printed correspondence - Provide test results evidence and key support to Green Light (Go-No Go) meetings |  |
| Performance Measurement Monitoring and Reporting | - Manage and monitor the CalSAWS application and System performance based on contract performance requirements - Provide required performance measurement reporting - Conduct performance tuning activities as necessary to meet performance requirements |  |
| Procurement of CalSAWS Hardware and Software | - Manage procurement process - Track and maintain the CalSAWS Hardware and Software inventories - Perform renewal of software licenses and certificates |  |
| Operations Management | - Manage and operate the activities of the CalSAWS Project Offices. - Run Tiers 1, 2 and 3 Helpdesk. - Manage, operate, and monitor the CalSAWS application and associated infrastructure, perform backups and restoration as needed, business continuity/disaster recovery, security and network monitoring, and alerting - Perform operating system and software component patching and upgrades. |  |
| Batch Support | - Manage and run batch operations, monitoring, reporting, and escalation |  |
| Configuration Management | - Maintain traceability of Project requirements within Project tools |  |
| Maintenance (Architecture) | - Manage and provide data processing, monitoring, maintenance, and security services - Manage and perform data backups for the CalSAWS application - Facilitate CAB process - Manage and perform CalSAWS application database and required software enhancements |  |
| Network Management | - Monitor and maintain the CalSAWS network and connectivity - Coordinate and resolve network issues with telecommunications services providers - Provide timely notification of network issues or outages to impacted stakeholders |  |
| Security Management | - Implement Consortium policies and standards for security on CalSAWS - Monitor System security for possible intrusions, such as the introduction of a virus or disabling device in CalSAWS and/or environments - Create Disaster Recovery procedures and test - Identify, resolve, notify, and report security incidents based on level of severity - Conduct security assessments of the infrastructure, application, and related security controls |  |

#### Hyland Software

The Hyland Software Project team provides M&O Imaging services as defined in the CalSAWS Accenture Amended, Restated, and Revised LRS Agreement, Exhibit Z (Statement of Services for CalSAWS Imaging Project) during the DD&I and M&O Phases of the CalSAWS Project. The Hyland Project team oversees and performs the management and operations of the AWS cloud-hosted Hyland Imaging Solution.

Table 9 – Hyland Roles and Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| Hyland |  |  |
| Project Management | - Oversee and perform the maintenance, operations, and enhancements for the Imaging Solution - Create and distribute the Imaging Solution Project reporting - Conduct warranty tracking and remediation |  |
| Change Control Board Process | - Participate in CCB Process |  |
| Defect management | - Conduct Imaging triage and defect remediation planning - Resolve and implement defect fixes - Work with Consortium to identify acceptable workarounds |  |
| M&E Analysis | - Review Imaging M&E requests and create estimates and proposals |  |
| M&E Implementation Support | - Plan, develop, deliver Imaging application training |  |
| Performance measuring Monitoring and Reporting | - Manage and monitor the Imaging application performance based on contract performance requirements - Provide required performance measurement reporting - Conduct Imaging performance tuning activities as necessary to meet performance requirements |  |
| Hardware and Software | - Install and configure System software - Track and maintain the Imaging software inventories |  |
| Operations Management | - Manage, operate, and monitor the Imaging application, business continuity/disaster recovery, security monitoring, and alerting - Perform Imaging Software component patching and upgrades |  |
| Batch Support | - Manage Imaging API and batch operations, monitoring, reporting, and escalation |  |
| Configuration Management | - Maintain traceability of Imaging requirements within Project tools |  |
| Maintenance (ARCHITECTURE) | - Manage and provide data processing, monitoring, maintenance, and security services - Participate in CAB process - Manage and perform Imaging application database and required software enhancements |  |
| Network management | - Provide timely notification of Imaging network issues or outages to impacted stakeholders |  |
| Security Management | - Implement Consortium policies and standards for security on the Imaging application - Monitor security for possible intrusions, such as the introduction of a virus or disabling device in the Imaging application - Create Imaging Disaster Recovery procedures and test - Identify, resolve, notify, and report Imaging security incidents based on level of severity - Conduct security assessments of the Imaging solution, and related security controls |  |

#### Cambria

The Cambria Project team provides M&O services as defined in the OCAT Agreement during the DD&I and M&O Phases of the CalSAWS Project. The Cambria Project team oversees and performs the management, operations, maintenance, and enhancements for the OCAT Application.

Table 10 – Cambria Roles and Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| Cambria |  |  |
| Project Management | - Oversee and perform the maintenance, operations, and enhancements for the application - Manage the Agreement, financials, and work plan - Create and distribute the project reporting - Conduct warranty tracking and remediation |  |
| Change Control Board Process | - Participate in the CCB process |  |
| Defect Management | - Conduct triage and defect remediation planning - Resolve and implement defect fixes - Work with Consortium to identify acceptable workarounds |  |
| M&E Analysis | - Review OCAT M&E requests and create estimates and proposals |  |
| M&E Implementation Support | - Plan, develop, deliver application training |  |
| Performance Measurement Monitoring and Reporting | - Manage and monitor the application performance based on contract performance requirements - Provide required performance measurement reporting - Conduct performance tuning activities as necessary to meet performance requirements |  |
| Hardware and Software | - Install and configure System software - Track and maintain the software inventories |  |
| Operations Management | - Manage, operate, and monitor the application, business continuity/disaster recovery, security monitoring, and alerting - Perform Software component patching and upgrades |  |
| Batch Support | - Manage API and batch operations, monitoring, reporting, and escalation |  |
| Configuration Management | - Maintain traceability of requirements within project tools |  |
| Maintenance (Architecture) | - Manage and provide data processing, monitoring, maintenance, and security services - Participate in CAB process - Manage and perform application database and required software enhancements |  |
| Network Management | - Provide timely notification of network issues or outages to impacted stakeholders |  |
| Security Management | - Implement Consortium policies and standards for security on the application - Monitor security for possible intrusions, such as the introduction of a virus or disabling device in the application - Create OCAT Disaster Recovery procedures and test - Identify, resolve, notify, and report OCAT security incidents based on level of severity - Conduct security assessments of the OCAT application, and related security controls |  |

#### Amazon Web Services

AWS provides M&O services as defined in the CalSAWS AWS Agreement during M&O Phases of the CalSAWS Project. AWS provides and maintains the AWS cloud-hosted architecture and performs hosting services for the CalSAWS application.

Table 11 – Amazon Web Services Roles and Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| Amazon Web Services |  |  |
| Project Management | - Oversee and perform the AWS hardware, operating System, software, networking, availability, and redundancy services for the CalSAWS application and the Imaging cloud-based solution |  |
| Products and Services Management | - Manage and operate the AWS computing, storage, networking, database, analytics, applications services and deployment management services |  |
| Security Management | - Meet security and compliance services including, identity and access management, detection, infrastructure protection, data protection, audit and compliance, and incident response |  |

#### Gainwell

The Gainwell Project team provides M&O services as defined in the CalSAWS Central Print Services Agreement during the DD&I and M&O Phases of the CalSAWS Project. The Gainwell Project teams provides the technical services necessary to support the General Assistance/General Relief (GA/GR) correspondence and oversees and performs the management, operations, and delivery of Central Print Services, including planning, designing, managing and operating the Primary and Backup Print Facility sites.

Table 12 – Gainwell Roles and Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| Gainwell |  |  |
| Project Management | - Oversee and perform management operations and delivery of Central Print Services, including day-to-day operations management of the Primary and Backup Print Facility sites - Oversee and perform management support of the CalSAWS GA/GR Noticing operations and delivery - Oversee and manage the CalSAWS Tier 1 Central Service Desk for Counties that use the CalSAWS Helpdesk for Tier 1 support - Manage the CalSAWS Print Services Agreement, financials, Work Plan, and print facilities operations - Create and distribute the Central Print Services project reporting - Conduct warranty tracking and remediation |  |
| Change Control Board Process | - Participate in CCB process |  |
| Defect Management | - Conduct triage and defect remediation planning - Resolve and implement defect fixes |  |
| M&E Analysis | - Review M&E requests as they relate to print volumes, schedules, capabilities and create M&E estimates and Proposals - Provide usage reports |  |
| Performance Measurement Monitoring and Reporting | - Manage and monitor the Print Center application(s) and System performance based on contract performance requirements - Manage and monitor the GA/GR correspondence technical services performance based on contract performance requirements - Provide required Performance Measurement reporting - Conduct performance tuning activities as necessary to meet performance requirements |  |
| CalSAWS Hardware and Software | - Install, configure, maintain Print Facility Hardware and Print Facility Software - Track and maintain the Print Facility Hardware and Software inventories |  |
| Operations Management | - Manage and operate the activities of the Primary and Backup Print Facility sites - Manage, operate, and monitor the Print Facilities application and associated network(s), perform backups and restoration as needed, business continuity/disaster recovery, security and network monitoring, and alerting - Perform Software component patching and upgrades - Manage materials inventory |  |
| Mailing and Distribution Management | - Process and manage mailing and distribution of all Consortium generated materials |  |
| Configuration Management | - Maintain traceability of Project printing requirements within Project tools |  |
| Network Management | - Monitor and maintain the Print Services network and connectivity - Provide timely notification of Print Services network issues or outages to impacted stakeholders |  |
| Security Management | - Implement Consortium policies and standards for security on the Print Services system(s) and facilities - Monitor Print Services system security for possible intrusions, such as the introduction of a virus or disabling device in the Print Center application and/or environments - Create Print Center Disaster Recovery procedures and test - Identify, resolve, notify, and report Print Center security incidents based on level of severity - Conduct security assessments of the Print Center application(s), facilities and related security controls |  |

#### Deloitte

The Deloitte Project team provides M&O services as defined in the CalSAWS Statewide Portal/Mobile (BenefitsCal) SOW during the DD&I and M&O Phases of the CalSAWS Project. The Deloitte Project team oversees and performs the management, operations, maintenance, and enhancements for the BenefitsCal Application.

Table 13 – Deloitte Roles and Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| Deloitte |  |  |
| Project Management | - Oversee and perform the maintenance, operations, and enhancements for the Application - Manage the Agreement, financials, and Work Plan - Create and distribute the reporting - Conduct warranty tracking and remediation |  |
| Change Control Board Process | - Key contributor to CCB process |  |
| Defect Management | - Conduct triage and defect remediation planning - Resolve and implement defect fixes - Work with Consortium to identify acceptable workarounds |  |
| M&E Analysis | - Review &E requests and create M&E estimates and Proposals - Provide usage and engagement trends/metrics |  |
| M&E Implementation Support | - Prepare and maintain supporting training materials and on-line trainings - Provide change management support |  |
| Performance Measurement Monitoring and Reporting | - Manage and monitor the application performance based on contract performance requirements - Provide required Performance Measurement reporting - Conduct performance tuning activities as necessary to meet performance requirements |  |
| CalSAWS Hardware and Software | - Install and configure System software - Track and maintain the software inventories |  |
| Operations Management | - Manage, operate, and monitor the application, business continuity/disaster recovery, security monitoring, and alerting - Perform Software component patching and upgrades |  |
| Batch Support | - Manage API and batch operations, monitoring, reporting, and escalation |  |
| Configuration Management | - Maintain traceability of requirements within Project tools |  |
| Maintenance (Infrastructure) | - Key Contributor to CAB process - Manage and perform application database and required software enhancements - Maintain the infrastructure solution |  |
| Network Management | - Coordinate and resolve connectivity issues with Counties and public facing customers - Provide timely notification of connectivity issues or outages to impacted stakeholders |  |
| Security Management | - Implement Consortium policies and standards for security on the application - Monitor security for possible intrusions, such as the introduction of a virus or disabling device in the application - Create Disaster Recovery procedures and test - Identify, resolve, notify, and report security incidents based on level of severity - Conduct security assessments of the application, and related security controls |  |

#### ClearBest

The ClearBest Project team provides QA services as defined in the CalSAWS QA Services Agreement during the DD&I and M&O Phases of the CalSAWS Project. The ClearBest Project team oversees and performs the management and delivery of Quality Assurance Services.

Table 14 – ClearBest Roles and Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| ClearBest |  |  |
| Project Management | - Oversee and perform management operations and delivery of QA Services - Manage the CalSAWS QA Agreement, financials, and Work Plan - Create and distribute the QA Services project reporting - Conduct Quality Assurance testing and monitor remediation |  |
| Change Control Board Process | - Participate in CCB process |  |
| Defect Management | - Monitor Production quality and contractor(s)defect remediation outcomes |  |
| M&E Analysis | - Review M&E requests, contractor(s) estimates and proposals - Confirm quality requirements are met - Conduct production release and overall project process retrospectives, deliver improvement recommendations |  |
| Performance Measurement Monitoring and Reporting | - Monitor contractor(s) System performance outcomes based on contract performance requirements - Evaluate contractor(s) required performance measurement reporting outcomes - Conduct performance reporting trend analysis to detect variances and anomalies, as necessary to meet performance requirements |  |
| Procurement of CalSAWS Hardware and Software | - Evaluate hardware and software capabilities and make recommendations for CalSAWS potential procurement - Review contractor(s) purchase estimates for accuracy and cost savings |  |
| Operations Management | - Monitor contractor(s) operations quality control methodologies for business continuity/disaster recovery, security, monitoring, and alerting; make improvement recommendations |  |
| Batch Support | - Evaluate contractor(s) batch operations, monitoring, reporting methodologies, escalation and remediation outcomes; make improvement recommendations |  |
| Configuration Management | - Validate traceability of project requirements within Project tools |  |
| Maintenance (Architecture) | - Participate in CAB process |  |
| Network Management | - Evaluate contractor(s) network and connectivity reporting; make improvement recommendations - Monitor contractor(s) timely notification of network issues or outages to impacted stakeholders |  |
| Security Management | - Implement consortium policies and standards for security on CalSAWS - Review contractor(s) Disaster Recovery procedures and test plans - Identify, resolve, notify, and report security incidents based on level of severity - Review security assessments of the infrastructure, application, and related security controls |  |

## CalSAWS Business Overview

CalSAWS is the County-administered case management system that supports California’s public assistance programs. Major components of the case management system include data collection, eligibility determination, benefit calculation, forms and notices for a variety of programs listed below. Users also use the system to manage such activities as employment services functions, childcare, fiscal recoupments, tasks, automated case assignment, state and management reporting. State and Federal policies/regulations were automated to support more efficient application processing, case maintenance and eligibility determinations. CalSAWS provides eligibility and ongoing management of federal, State and County programs, through its business processes and support eligibility determination, benefit computation, benefit delivery, case management and information management. CalSAWS supports the following programs:

Medi-Cal (California’s Medicaid program)/County Medical Services Program (CMSP)

CalWORKs, TANF

CalFresh/Supplemental Nutrition Assistance Program (SNAP)

Foster Care

Refugee Cash Assistance

Child Care Programs

Cash Assistance Program for Immigrants (CAPI)

Kinship Guardianship Assistance Program (KinGAP)

California Food Assistance Program (CFAP)

Employment Services

General Assistance/General Relief (GA/GR)

Adoption Assistance

- CalSAWS users collect and process information provided by the customer from an online or paper application or gathered through an interview with the customer. The data is then processed through a rules engine which determines eligibility for programs, benefit levels and informing notices regarding the case actions.

- Additionally, CalSAWS provides ongoing case maintenance for activities such as welfare-to-work, State/administrative hearings, and a Notices of Actions (NOAs) forms repository. CalSAWS interacts with and provides information to and from other CalSAWS subsystems such as lobby management/kiosks, task management, Interactive Voice Response (IVR), Imaging, CalHEERS and BenefitsCal.

- The CalWIN System is still in use as of July 2022; the CalWIN migration to CalSAWS will be complete as of October 2023. For this reason, system statistics are reflected separately and for differing timeframes. In total CalSAWS will support over 18 million persons throughout California based on total Person Counts for all programs for State Fiscal Year (SFY) 2020/21. Additional key statistical information is provided in the table below.

Table 15 – CalSAWS Person Counts, Users, Transaction and Benefits Statistics Table

| CalSAWS Person Counts, Users, Transactions and Benefits Statistics |  |  |  |
| --- | --- | --- | --- |
| Information | CALSAWS | CALWIN | Total |
| Total Person Counts (SFY 2020/21) | - 11,139,363 | - 7,603,021 | - 18,742,384 |
| Average Daily Users | - 18,500 | - 23,000 | - 41,500 |
| Average Daily Transaction Volume (2021) | - 10,210,000 | - 46,135,409 | - 56,345,409 |
| Annual Benefits Issued (2021) |  | - $7,609,470,346 |  |
| Benefits Issued: January – May 2022 | - $5,900,000,000 |  |  |

The CalSAWS business areas with the business categories and processes that make up the Business Architecture Framework for CalSAWS is depicted in figure below.

Figure 4 – CalSAWS Business Architecture

## CalSAWS System Size

CalSAWS has multiple functional components which are subsequently described within this section. The following table illustrates the size of the application.

Table 16 – CalSAWS Lines of Code

| CalSAWS Components | Lines of Code |
| --- | --- |
| CalSAWS Eligibility and Case Management | 15,642,698 Lines of Code |
| CalSAWS Lobby Management, Appointments, Email Services, Fiscal, Documents, GA/GR, Imaging, Journal, Online Help | 34,368,481 Lines of Code |
| Total | 50,011,179 Lines of Code |

CalSAWS utilizes multiple environments to support the Application Development efforts including Development, Testing, Training/Preview, Staging and Production environments. CalSAWS currently utilizes 103 databases with a total size of approximately 1,563 TB. The list of databases and sizes are included within the Procurement Library.

## CalSAWS Architecture

CalSAWS utilizes a mixture of AWS serverless applications, Elastic Compute Cloud (EC2) oriented architecture, and on-premises networking solutions.  Newer portals and applications are primarily serverless designs, while CalSAWS is built on tightly grouped EC2 architecture. The following figure reflects a high-level overview of the systems contained within the CalSAWS ecosystem.

Figure 5 – CalSAWS Architecture

More detailed technical and business views can be found in the relevant system or application sections.

## Applications

The following subsections provide brief descriptions of the key services and the current contractors providing the services.

### CalSAWS Eligibility

CalSAWS maintains the technology and infrastructure utilized in the management of applications and cases for California’s 58-County benefit programs (federal, State and local). The eligibility application is used to apply for benefits. The eligibility System is used by County Staff to determine initial and ongoing eligibility status. Customers are given their status for benefits based on the results of their eligibility application. Eligibility status determines what other tools the customer can utilize.

CalSAWS originally used virtual machines on Oracle hardware to support virtual development, test, and Production environments. Oracle “Exa” hardware was utilized and placed in the primary datacenter as well as a backup datacenter in case of disaster recovery.

CalSAWS has since moved to AWS, where EC2 instances are used to develop and manage the environments. Some Oracle databases were replaced with Aurora MySQL and uses Spring Boot and Elastic Beanstalk as application containers. Kafka is used as the messaging service. Documents were migrated using AWS Snowball and are now contained in encrypted S3 buckets, with REST API calls used to access them. Forms were migrated to use Adobe SAAS.

CalSAWS leverages Oracle WebCenter Content Management for search, storage, and retrieval of NOAs, Forms, and Interface files.

Current contractor: Accenture

The following figure depicts the CalSAWS Eligibility presentation layer, services and data sources.

Figure 6 - CalSAWS Eligibility Presentation Layer

The figure below depicts the administrative and operational services provided by CalSAWS. The services are grouped by type and indicate whether they have external interfaces with partners, customers, or the public.

Figure 7 - CalSAWS Administration and Operations Services

Figure 8 - CalSAWS API Gateway Services

The next figure depicts the services and their sub-elements that are included in the development, management and operation of all CalSAWS APIs.

### BenefitsCal Portal

The BenefitsCal Portal is a service that connects users to applications for Medi-Cal, CMSP, CalFresh and CalWORKs benefits in California.  BenefitsCal is a SOA-based application developed using a microservices-based composite application architecture. The presentation tier was developed in ReactJS, leveraged in a React library based on Bootstrap, and is hosted on CloudFront content delivery manager (CDM). The CDM interacts with the services in the logic tier deployed on AWS Lambda, via the AWS API Gateway. Modular services communicate through Representational State Transfer (REST) defined microservices.  In addition, BenefitsCal uses AWS Simple Queue Service (SQS) to provide guaranteed delivery.

Current contractor(s): Deloitte LLP

The following figure presents the BenefitsCal architecture.

Figure 9 – BenefitsCal Architecture

### General Assistance/General Relief

Each California County is required to administer county funded support to individuals who do not qualify for the Federal/State publicly funded Public Assistance program.  Each County is responsible for defining the policies and the administration for their GA/GR program. CalSAWS provides automation to support the administration, data collection, and eligibility rules, with notices and forms as options.  Currently, several approaches are used, depending on the system used prior to CalSAWS.

- LA GA/GR GROW – Supports the Los Angeles County GA/GR Program Administration, to include predefined Eligibility Determination Benefit Calculation (EDBC) rules, Employment Services, fiscal functionality, reports and correspondences.

- Managed GA/GR – Supports Counties with Data collection, benefit issuance, reports and manual correspondences. As of July 2022, some counties have requested this functionality move to the GA/GR automated EDBC and correspondence.

- Non-Managed GA/GR – CalSAWS is utilized to track basic Data collection. Some former C-IV counties manage “skeleton” cases that do not have significant data collection components, and issuances are done outside of the system. As of July 2022, there are only two counties using this approach.

- GA/GR Automated EDBC and Correspondences – Provides Counties with the ability to select pre-defined eligibility rules, and table values for automated eligibility determination.  Functionality also allows Counties to create, modify and remove notices, forms and other correspondences to meet communication requirements for County-specific GA/GR programs. These defined correspondences can be generated either manually or from automated triggers as associated with the eligibility determination outcomes.

The CalSAWS GA/GR solution was designed utilizing the LA County rules as a base and building on the structure to refine and add rules for the CalWIN counties.

Current Contractors:

- Accenture for the system functionality and rules.

- Gainwell for the correspondence.

#### GA/GR Revised Solution

A new CalWIN GA/GR solution has been developed in CalSAWS to automate the rules and administer the program for the Counties. This new subsystem will provide the framework for the 18 CalWIN Counties upon go-live and allow for the former C-IV counties to opt into this solution once the CalWIN counties begin migrating in October 2022.  The updated GA/GR functionality will automate the household composition and non-financial functionality.  In addition, the Fiscal logic for the GA/GR program has been expanded to support the creation and maintenance of the GA/GR program for the CalWIN Counties.

#### GA/GR Correspondence

The use of forms and correspondence differs in each County to align with their GA/GR policies.  Each CalWIN County maintains a repository of notices and forms within the OpenText Exstream Service.  This tool is used by the CalWIN counties today to maintain their GA/GR correspondence. The Exstream Service is accessed by CalSAWS in one of two ways:

- Predefined automated EDBC, online or batch triggers will invoke the Exstream Service.

- Manually invoke the service and complete the manual variables contained within the notice or form.

Correspondences, once completed and approved within CalSAWS, may be printed locally or centrally.

The OpenText Exstream Design Manager, a repository of templates, lets counties access templates, rules and other items created for use in the Exstream Designer.  Exstream Designer is then used to create and format content for pages and messages, develop graphic elements, insert variables into customized documents, and arrange the overall design and layout for customer communications.

County Template Administrators manage the GA/GR county-defined forms and correspondences. Template Administrators can view and copy existing correspondence templates from another county and tailor them to meet their needs.  This is a new feature and allows the Counties to develop and maintain their own GA/GR correspondences.

Consortium-maintained templates are also available for use by the Counties.

The following figure reflects the methods by which County Administrators can generate Notice of Action (NOA) correspondences.

Figure 10 - GA/GR Correspondence Process

### Online CalWORKs Appraisal Tool

The OCAT is a web-based interview tool created to provide CalWORKs caseworkers with a detailed appraisal including client strengths and barriers to self-sufficiency. Specifically, the appraisal provides information about the client including employment and educational history, housing stability, physical and behavioral health, and domestic abuse, allowing the caseworkers to develop effective work activity and support recommendations for their clients.

The OCAT architecture uses the AWS Service Catalog to build the architecture based on highly available services.  The application components are in Docker containers that are orchestrated and run under ECS Fargate services.  The presentation layer utilizes React, Node.js, HTML5, and CSS to provide a modern and flexible User interface.  The database components utilize Aurora Databases and Aurora Replicas for redundancy.

The OCAT Virtual Private Cloud (VPC) uses Amazon Interface VPC Endpoints to communicate between VPCs for the CalSAWS eligibility System.

Integrations with ForgeRock occurs through RESTful APIs hosted on Apigee Edge API platform.

Current contractor: Cambria Solutions

The OCAT Architecture is presented in the following figure.

Figure 11 – OCAT Architecture

### Childcare Provider Portal

The purpose of the Childcare Provider Portal is for Stage Two and Three administrators to verify the participant’s eligibility and accuracy of required documentation needed for Stage Two and Three Child Care services. The Childcare Provider Portal allows administrators to review limited information regarding current and former CalWORKs customer’s name, case number, addresses, family income sources, benefit history, family size, reason for service, and other similar information, including a report for stage 2 customers. Access to the Childcare Portal is managed through security access administered by the Counties.

The Childcare Portal is a single page web application built on the AWS cloud infrastructure. The presentation tier utilizes React JS on CloudFront content management (CM), and static content hosted in S3. In the logic tier, an AWS Lambda for Person Search, built in Nodejs, is used to execute SQL queries of the primary CalSAWS database via Transit Gateway. An Audit Service logs query activity and is stored in Dynamo DB.  Integration with the CalSAWS System and ForgeRock occurs through RESTful APIs hosted on Apigee Edge API platform. Additional integration occurs with Service Now.

Current contractor: Accenture

The Child Care Provider Portal architecture figure is depicted below.

Figure 12 – Child Care Provider Portal Architecture

### Contact Center

CalSAWS maintains the contact center platform and infrastructure for the county benefit eligibility call centers. The platform provides call routing, interactive voice response (IVR), automated caller identity validation, as well as call-handling tools and workflows for customer service representatives. Hardware asset management includes computer workstations, networking and telephony equipment.  Software management includes procurement, deployment, patching and upgrades as well as roll-on/roll-off activities.

CalSAWS contact center services are hosted on the AWS Connect Platform. The platform supports Intelligent Voice Response (IVR), Call Routing, and Agent call handling tools.

Agents access the platform through the CalSAWS Extranet that is connected to Equinix Exchange where AWS Direct Connect is leveraged to connect to AWS Connect.

Current contractor: Accenture

The Contact Center architecture is depicted in the following figure.

Figure 13 – Contact Center Architecture

### Imaging and Document Migration

The CalSAWS Imaging Solution is a Hyland SaaS provisioned and AWS cloud hosted architecture.  The Imaging capability performs functions to scan, manage, and store documentation associated with client and case Data.  The imaging and document migration architecture were finalized after options related to scanning software, document management software, and hosting components were evaluated against criteria such as the User experience, deployment and maintenance, platform viability, innovative features as well as risks associated with costs, services, legal requirements, and employee change management. The Imaging solution supports defined requirements for the 58 Counties, including the migration of existing document images from the legacy imaging solutions into the new CalSAWS Imaging Solution.

Current contractor: Accenture

Imaging architecture figures follow.

Figure 14 – Document Migration Architecture for CalSAWS Counties

Figure 15 – Imaging Production Architecture

Figure 16 – Application Interface Integration – CalSAWS to Hyland API Architecture

Figure 17 – Application Interface – Hyland to CalSAWS API Architecture

### Print Services

As part of CalSAWS eligibility operations, various documents, mailers and forms must be generated and sent to customers and partner organizations. CalSAWS maintains the print applications and routing to regional Subcontractors who are responsible for the generation and distribution of materials. The Consortium is responsible for the performance of its existing contractors and provides direct oversight of outbound and inbound print processing.

Current contractor: Gainwell

## County Networks

CalSAWS maintains multiple network infrastructures for contracted county eligibility operations and contact centers. The network infrastructure is configured in two primary models and enables connectivity from the Counties to State services.

Connectivity to AWS and CalSAWS hosted services differs amongst the fully managed and Point of Presence (PoP) models as described in the following subsections.

### Fully Managed

Fully Managed Counties have direct access provided over the Managed CalSAWS components (CalSAWS LAN/WAN to CalSAWS Data Centers).

Traffic is forwarded from the CalSAWS managed network to the California Department of Technology (CDT) Data Center and uses the State connection to access State Services.

Figure 18 – Fully Managed County Network Diagram

### County Point of Presence

In the County Point of Presence (PoP) model, the County provides access to the WAN through the County managed Firewall located at a County PoP Site.

CalSAWS provides and maintains the WAN connectivity for each site (SD-WAN hardware and the communication links). The County provides access through the existing County WAN connection over the CalSAWS WAN.

Figure 19 – County Point of Presence (PoP) Network Diagram

The CalSAWS Consortium County Network Type table below identifies the CalSAWS Consortium Counties, by Managed and PoP network models. Approximately one-third of the Counties will be Fully Managed Counties as depicted in the following table.

Table 17 - PoP and Managed Counties

## Integration and Interfaces

CalSAWS interfaces with several State and County partners to exchange required Data. The Table below provides the list of interface partners and Data exchanges.

Table 18 - CalSAWS Interfaces and Data Exchanges

| CalSAWS Interfaces and Data Exchanges |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Interface | Description | Inbound | Outbound | Frequency | Applicable Counties |
| - Alternative Provider Payments (APP) | Child Care Provider Payment Data Inbound interface shares information about the childcare payment information for enrolled participants. Outbound interface shares information about exception file which are generate after validating the daily inbound childcare payment file information sent by the APPs against the Los Angeles data (childcare authorizations records) | No | Yes | Weekly | LA County |
| - Accounts Receivable System (ARS) County Fiscal | ARS Payment Receipts Writer Retrieves new payment receipts within the previous week and sends them to County. Receipts include payments received by CalSAWS, including those that cannot be tied to a particular recovery account. County synchronizes their ARS with CalSAWS. ARS Program Status Writer Retrieves program status changes within the previous week and sends to County. County synchronizes the ARS with CalSAWS. ARS Recovery Claims Writer Retrieves new recovery accounts within the previous week and send them to County. County synchronizes the ARS with CalSAWS. ARS Recovery Transactions Writer Retrieves all new recovery transactions within the previous week and send them to County. All transactions associated to recovery accounts (e.g., recoupments, offsets, payments, adjustments) are included. County synchronizes the ARS with CalSAWS. | Yes | Yes | Daily | LA County |
| - Asset Verification Program (AVP) | This interface imports asset verification reports contain liquid and non-liquid assets into CalSAWS. | Yes | No | Monthly /Weekly | All Counties |
| - Bank of America (BOA) | Fiscal Payment Files | Yes | No | Daily | LA County |
| - BenefitsCal | CalSAWS Public Facing Client Portal data exchange, web-service and batch. | Yes | Yes | Realtime | All Counties |
| - CalHEERS | API interface with CoveredCA for MAGI Medi-Cal referrals and eligibility determination. | Yes | Yes | Realtime | All Counties |
| - California Child Support Automation System (CCSAS) | The California Department of Child Support Services interface is used to: - Identify and locate absent parents, establish paternity, and establish and enforce the child and spousal support obligation. California county social services departments and child support departments work together in this effort to obtain child support for families. - Exchange of Member (demographic) and assistance/financial data and the return file will be used to receive demographic and collection information updates from CCSAS. - Automatically update WDTIP time clocks. - Automatically update co-operation status and good-cause reason information for assessing and lifting penalties under certain circumstances. | Yes | Yes | Daily | LA County |
| - California Department of Social Services (CDSS) | The CDSS sends fraudulent EBT transactions for all 40 counties monthly. CalSAWS returns the EBT account and card holder information back to CDSS based on the inbound data received. | Yes | Yes | Monthly | All Counties |
| - CalWORKs Outcomes and Accountability Review (Cal-OAR) | This interface is to generate and transmit Cal-OAR data files to CDSS. Cal-OAR has six data files that contain statistical information in which CDSS will use including data from other state databases to calculate the county’s Cal-OAR performance measures. | No | Yes | Monthly | All Counties |
| - Case Management Information and Payroll System (CMIPS II) | The purpose of the CMIPS II interface is to provide data to CalSAWS for Medi-Cal referrals of IHSS applicants, disposition of IHSS eligibility for IHSS applicants and recipients, change in resource/income for IHSS recipients and notification of inter-county transfer status of IHSS recipients. Medi-Cal eligibility is a requirement for the determination of IHSS benefits. Continuous communication regarding statuses and information on IHSS recipients is necessary for the administration of Medi-Cal and IHSS benefits. | Yes | Yes | Daily | LA County |
| - Central Print Services | Daily print files to Central Print Services allow for client correspondence to be printed, stuffed, sorted and mailed. | No | Yes | Daily | All Counties |
| - Child Development Management Information System (CDMIS) | This interface sends Child Care information for active cases to the California Department of Education, Child Development Division (CDE/CDD). | No | Yes | Monthly | County 08, 12, 13, 16, 20, 24, 27, 29, 33, 50, 51, 55 |
| - Child Health and Disability Prevention (CHDP) | The interface connects data with CHDP which provides preventive program that delivers periodic health assessments and services to low-income infants, children and youth in California. | No | Yes | Daily | LA County |
| - CMSP | This interface reads newly active CMSP recipients from the database and writes the recipients' demographic information to CMSP state agency. | No | Yes | Monthly | CMSP counties |
| - Community Health Plan (CHP) | CHP is an outbound interface from CalSAWS to send the General Relief Community Health Plan (GRCHP) participant eligibility information to CDHS) and Department of Mental Health (DMH) on a daily and monthly basis. This is currently inactive; may not be reactivated. | No | Yes | Daily | LA County |
| - County Auditor Controllers (A/C) | A/C Direct Deposit Activity Reader Contains direct deposit information for the CalSAWS participants. An EFT record is generated when updates are made to participant information. After the file is received, CalSAWS processes it and the cash issuance status is updated based on the EFT status code. A/C Expenditure Reports Writer (JVW) Updates the A/C system with any expenditure generated outside of A/C (e.g., EBT benefit issuances, expungements). The data will later be used to generate reports at A/C. County Auditor/Controllers use these reports to track expenditures across various funding categories. A/C General Ledger (GL) Reader Contains all GL transactions within the A/C system. This interface saves Trust Fund and various other GL transactions on the LRS System, where the data will be used for reporting purposes. A/C Special Warrant Request Writer (SWR) Retrieves all direct deposit and warrant cash benefit issuances and submit them to A/C for processing. Issuances are submitted on a daily and monthly basis. The monthly file contains all new and automatic issuances. The daily file contains benefit adjustments and one-off transactions. A/C Trust Warrant Request Writer (TWR) Retrieves all direct deposit and warrant refunds for all cash programs and submits them to the A/C for processing. A/C Vendor Customer Creation Writer (VCC1) Creates new provider vendors on the A/C system. CalSAWS identifies new providers and submits daily to A/C in the VCC1 file. A/C Vendor Customer Modifications Writer (VCM1) Updates the A/C system with demographics changes to direct deposit and warrant recipients who are on A/C. Only payee name and address changes are included in the VCM1 file. A/C Warrant Post Back Reader (WPBR) Payment issuances are submitted using the SWR and TWR files. As A/C processes these payments, it submits a confirmation file to CalSAWS containing the status of each submission. The WPBR confirmation file contains the issuance status together with the issue date and warrant numbers. CalSAWS saves the warrant number and updates the issuance status based on the Post Back file. | Yes | Yes | Daily | All Counties |
| - County Master Data Management (MDM) | API interface providing case and person metadata used by the County for an enterprise master identity data management across departments. | No | Yes | Realtime | LA County |
| - Data Mining Vendor (DMS) | This job Secure File Transfer Protocol (SFTPs) data related to childcare for enhanced data mining efforts. | No | Yes | Daily | LA County |
| - Death Match Registrar Recorder | This interface receives data from Registrar-Recorder/County Clerk Department system about participants who are deceased within the county and are being aided on a case in CalSAWS. | Yes | No | Daily | LA County |
| - Department of Children and Family Services (DCFS) | DCFS provides updates from CWS/CMS to CalSAWS and CalSAWS returns DCFS related case data. | Yes | Yes | Daily | LA County |
| - Direct Certification (School Districts) | This outbound interface sends the file on the 10th Day of each month to participating school districts with information on children eligible for free School Lunch program. | No | Yes | Monthly | LA County |
| - E2LITE | CDSS uses the E2Lite data to calculate county-specific work participation rates based on TANF data reporting requirements. | Yes | Yes | Daily/ Monthly | All Counties |
| - Electronic Benefit Transfer Fidelity Information System (EBT FIS) | This interface provides critical payment data to the state vendor managing the EBT cards. A series of files containing issuance data for CalFresh and cash aid programs, adjustments, reconciliation and card activity data are exchanged between the vendor and CalSAWS. This also includes EBT account status. | Yes | Yes | Daily | All Counties |
| - Employee Roster | The Employee Roster file provides the county with a comprehensive listing of worker contact information that includes name, office address, organization hierarchy details and other contact information that resides in CalSAWS. | No | Yes | Daily | LA County |
| - GR Housing | The GR Housing Subsidy data file is designed to provide data to Housing Authority to assist individuals who have been homeless, as well as DPSS services for CalWORKs homeless families. | No | Yes | Daily | LA County |
| - Hyland Imaging | API interface providing case and person metadata which is linked to client documents that have been uploaded. | Yes | Yes | Daily | All Counties |
| - IEVES | This interface is used for all matching systems that assist in the eligibility determination of all applicants and recipients of the Temporary Assistance for Needy Families (TANF)/California Work Opportunity and Responsibility to Kids (CalWORKs), CalFresh, General Relief (GR), Cash Assistance Program for Immigrants (CAPI), Medi-Cal and Refugee Cash Assistance (RCA) programs. - IEVS Applicant inbound – The applicant information is cross-matched with the MEDS file and IEVS applicant file and with various income and benefit sources. The IEVS applicant interface reads the data from the abstract and verifies the accuracy of income, assets and eligibility information reported by the applicant. - IEVS IFDS inbound - (also known as Earnings Match) provides wage information reported to Employment Development Department (EDD) by California employers, as well as identifies duplicate aid that may exist among CalWORKs, Cal Fresh and SSI/SSP recipients. - IEVS NHR inbound - The New Hire Registry Match compares the Employment Development Department (EDD) New Hire Registry with the MMEF, and provides counties with information on welfare recipients who were recently hired, rehired, or returned to work within 30 calendar days - IEVS PVS inbound - The PVS provides information on recipients that receive or are entitled to receive Social Security Title II Retirement, Survivors, and Disability Insurance (RSDI) benefits, State Unemployment Insurance Benefits (UIB) or Disability Insurance Benefits (DIB). - IEVS NPM – this interface receives a monthly file having the Nationwide Prisoner Match records. IEVS Fleeing Felon – this inbound interface will import fleeing felon data into CalSAWS. | Yes | No | Daily | All Counties |
| - Intercounty Transfer | This interface allows the Eligibility staff to initiate and send the Intercounty Transfer (ICT) information to the new county via State-wide Automated Welfare System (SAWS) when the clients of a case move from one county to another. | Yes | Yes | Daily | All Counties |
| - IVR Appointment/ Document Reminder | This interface is an outbound call/text that remind participants when an appointment/document is due. | Yes | Yes | Daily/ Monthly | All Counties |
| - IVR Inbound Stats | The IVR Inbound Reader receives and stores IVR inbound call statistics that is displayed on the IVR Inbound Outbound Report. | Yes | No | Daily | All Counties |
| - Jail Match Sheriff’s Department | County Sheriff's Department sends a monthly electronic Jail Match file to CalSAWS on the 15th of each month that will contain information about individuals who have been incarcerated for more than 30 days to be matched to active cases/persons in CalSAWS. | No | Yes | Daily | LA County |
| - LA CSSD - (Child Support Program in Los Angeles County) | This interface sends a file that contains Active and Discontinued GR participant’s information to LA County Child Support Services Department (CSSD). LA CSSD will use the GR file to identify non-Custodial parents in their system. | No | Yes | Monthly | LA County |
| - Los Angeles Homeless Services Authority (LAHSA) | This interface is used to record payments that are issued outside of LRS by LAHSA (Los Angeles Homeless Services Authority). This interface reader processes the inbound file from the HMIS interface and creates issuance records for respective person. | Yes | No | Monthly | LA County |
| - Lobby Monitor | Lobby Monitor APIs provide status of a participant’s office visit on a monitor in district office lobbies for the participant to view. The interface provides data to track the status and purpose of a participant’s office visit, and transfers information about the status of a participant’s office visit through a web service that the county’s Lobby Monitor Content Management invokes. | Yes | Yes | Realtime | All Counties |
| - MEDS | This interface supports both online and batch transaction data exchanges with the statewide DHCS system that aggregates SAWS case and person level data across all 58 Counties. | Yes | Yes | Daily | All Counties |
| - Mt. SAC Writer | Extracting SSN's for persons who are 18 years of age or older. | No | Yes | Quarterly | County 36 |
| - Non-Premium Payment (NPP) | NPP interface facilitates the Maximus partner to pass on file to MCP through CalSAWS. Interface will receive file from partner and place it in File server for ESD staff to access and send it to MCP. | Yes | No | Monthly | All Counties |
| - Online CalWORKs Appraisal Tool (OCAT) | This interface is a real time service sends demographic data to the OCAT System. | Yes | Yes | Realtime | All Counties |
| - Outbound Call/Text | Critical data related to upcoming appointments and reminders of client action needed on their case are pulled and reminders sent to clients. | Yes | Yes | Weekly/ Daily | All Counties |
| - Permanent House Assistance Service (Phase) | PHASE interface will send the information on active CalWORKs cases which have Homeless Assistance requests from CalSAWS to Information Technology Division (ITD). | No | Yes | Monthly | LA County |
| - County Probation Department | This interface supports a data exchange with Juvenile Probation Department system. The inbound interface receives information about minors who are placed in the custody of Juvenile Probation Department. If the minors are placed for 30 or more days, the interface triggers suspension of their Medi-Cal benefits. The Outbound probation file shares the minor’s Medi-Cal benefits and insurance to the Juvenile Probation Department. | Yes | Yes | Daily | LA County |
| - Quality Control Information System (QCIS) | This interface supports QCIS with data which provides a sampling methodology and validation of CalWORKs and CalFresh eligibility. The QC process measures accuracy in the food assistance and cash programs. The process also provides information to identify error concentration and trends to evaluate program effectiveness. | No | Yes | Monthly | All Counties |
| - Sheriff's Department Felony Warrant | This interface imports Prisoner and Felony Warrant data from Sheriff's Department. | Yes | No | Monthly | Merced |
| - Statewide Client Index (SCI) | This interface supports the SCI system which provides a Client Index Number (CIN) – a unique identification number, assigned to a client and used by SAWS. In CalSAWS, the CIN is used for file clearance which is the process of searching for and locating existing customers in the system prior to opening a new case or creating a new CIN. | Yes | Yes | Realtime | All Counties |
| - SSA COLA | The Systems will generate and send a file to MEDS containing CalFresh persons receiving SSI or SSI/SSP Income. After sending the file, MEDS will provide a one-time response file that includes elements in the initial outbound file, as well as additional SSI and/or SSP payment amounts. CalSAWS will process the inbound file and update OPA records with the new SSI or SSI/SSP amounts. CalSAWS will generate an exceptions list containing records that could not be processed. | Yes | Yes | Yearly | All Counties |
| - SYEP (Summer Youth Employment Program) | A weekly manual file is created and sent to the Workforce Development, Aging and Community Services (WDACS). The data file contains information on CalWORKs youth between the ages of 14-18- and 19-year-olds who are currently enrolled in Cal-Learn. WDACS and its contractors use the confidential data for outreach. | No | Yes | Weekly | LA County |
| - Systematic Alien Verification for Entitlements (SAVE) | This interface supports exchanges with MEDS to send data about an intergovernmental information-sharing initiative designed to aid benefit providers in verifying an applicant’s immigration status. | Yes | No | Daily | All Counties |
| - Treasurer and Tax Collector (TTC) Collections | Oversees various collection activities on overdue accounts. Outstanding overpayment and over-issuance claims are sent to TTC for collections. Once a collection is made, the collection details are communicated back to CalSAWS. | Yes | Yes | Weekly | LA County |
| - Welfare Data Tracking Implementation Project (WDTIP) | This interface receives three files from WDTIP: - The WDTIP approaching clocks report file that provides information on participants approaching time limit on CalWORKs, TANF and Welfare to Work (WTW). - WDTIP exceeding clocks report file that provides information on participants exceeding time limit on CalWORKs, TANF and WTW. - The WDTIP interface sends program participation or time limit clock changes to the WDTIP System daily. After the WDTIP system receives the file through the interface, the WDTIP system reconciles the edits to existing information, identifies discrepancies, and sends back the records with discrepancies to CalSAWS via the External Exception/Warning file daily. The WDTIP inbound interface processes the exception file and creates alert records in CalSAWS. The WDTIP Alert Search page displays these alerts based on the search criteria. Sends a file to WDTIP daily with changes to the program participation or Time Limit clock for adult participants known to the WDTIP and CDSS. The Outbound interface detects changes related to the time-on-aid clock and creates transactions that are sent to the WDTIP daily. | Yes | Yes | Daily | All Counties |
| - Welfare Intercept System (WIS) | The C-IV county WIS oversees various collection activities on overdue accounts. Outstanding overpayment and over-issuance claims are sent to WIS for collections. Once a collection is made, the collection details are communicated back to CalSAWS. | Yes | Yes | Weekly | C-IV Counties |

CalSAWS utilizes multiple methods of integration between applications, services and exchange partners within CalSAWS and exposes APIs for development purposes. Methods, but are not limited to, include VPC peering for Restful APIs and Secure File Transfer to support County exchanges.

CalSAWS uses VPC peering and transit gateways to manage VPC connections and data transfers using VPC endpoints. The endpoints allow communication between the instances in the VPC and services.

The current CalSAWS APIs are a combination of RESTful APIs hosted on Apigee Edge API platform (planned to migrate to AWS API gateway) and AWS API gateway.  The APIs allow the CalSAWS supported applications to access Data and functionality from the backend services using RESTful and WebSocket APIs.

The interface data exchanges supported by CalSAWS utilize both nightly batch and real time processing, depending on the needs and capabilities of our interface partners. The following diagrams provide examples of supporting processes used to consume/generate data using flat file formats and how CalSAWS utilizes event streaming for real time data processing.

The following figure depicts the FTP (File Transfer Protocol) process used to receive flat files from external systems and partners. Upon receipt, files are parsed and validated before being processed and ingested into the data store. The transfer and any errors, if applicable, are logged.

Figure 20 - Inbound Interface Process

The following figure depicts the process utilized to generate a flat file and send it to external systems and partners via FTP (File Transfer Protocol). After the receiving data, it is processed to create a temporary file that is then validated and logged before being sent to the FTP server where it is sent to the appropriate destination.

Figure 21 – Outbound Interface Process

## Data Processing Architecture

CalSAWS utilizes event processing to aggregate streaming data from multiple systems in real time to analyze, filter, and translate it. CalSAWS has implemented Apache Kafka as the standard event streaming platform hosted on Confluent. Kafka is a distributed event streaming platform, built around the concept of an immutable commit log. Event messages written to the log are written to disk (on the Kafka Cluster) so they are persistent (durable) and can be highly available by distributing the event log storage across multiple nodes. The figure below depicts producer and consumer connections between the broker Kafka Clusters and the primary CalSAWS Database

Figure 22 – Kafka Clusters

A Class model is used to create Objects in Object-Oriented Design. The following figure provides the worker model classes utilized in the Apache Kafka event stream processing currently deployed at CalSAWS.

Figure 23 – Event Streaming Class Diagram

## Batch Processing

CalSAWS maintains a series of batch processing jobs in support of benefit eligibility operations for CalSAWS, Counties, and partner agencies.

Batch job design follows a traditional batch processing pattern: a driving query selects rows to be processed, then processing logic is invoked for each of the returned rows. An architecture batch Driver is used as the ‘job runner’.  Each batch job implements an architecture interface called batch Module, which provides processing lifecycle methods, launch, execute, and terminate, which are called by the batch Driver and the supporting architecture framework. Jobs are run on a series of M4 EC2 instances within AWS. The SFTP method is used for transferring batch files to interface partners. The following two figures present the batch process and batch architecture.

Figure 24 - Batch Processing

Figure 25 – Batch Processing Architecture

## Databases, Analytics and Reporting

CalSAWS provides a comprehensive suite of scheduled reports for Counties and State partner entities. The analytics platform also provides customers and partners with the ability to complete their own ad-hoc analysis on specific CalSAWS Data.

CalSAWS has chosen Qlik as the enterprise analytics platform. Qlik is deployed on an Infrastructure as a Service (IaaS) cloud computing model.

The primary source Data is in Oracle RDS and the CalSAWS data lake is housed in a series of Amazon S3 buckets that contain both raw and processed Data.

The Data pipeline for most transformations is handled with Elastic Map Reduce, a highly scalable mass processing engine based on Hadoop.

As Data is formatted it can then be further processed, at scale, and built into curated or intermediate Data sets. These Data sets are typically transient and can contain both processed and unprocessed Data.

Targeted Data sets or “Purpose Built” Data is any Data set that directly addresses the requirements of a single use case and are not used as building blocks for the creation of other Data sets. In a Data lake, the pattern is to avoid building Data daisy chains, or views on top of views.

Metadata is stored in the AWS Glue Data Catalog. It is a managed service that stores, annotates, and shares metadata in AWS in the same way as in an Apache Hive meta-store. The analytics platform utilizes Amazon Athena as its interactive query service.

The Qlik platform consists of Qlik Sense and Qlik NPrinting. Qlik Sense is an in-memory dashboard and visualization platform for Data analytics. CalSAWS maintains a multi-node Qlik Sense site with high availability with redundancy for Consumer and Scheduler. Qlik NPrinting is a reporting tool that is distributed automatically to NewsStand and S3.

Current contractor: Accenture

The following figure presents the databases, analytics and reporting architecture.

Figure 26 – Databases, Analytics and Reporting Architecture

## Identity and Access Management

The CalSAWS identity and access management (IAM) program enables a broad range of IAM services that not only support Consortium application end-users, but also support the Consortium applications themselves. Features such as Centralized Login, Single Sign-on, and User Self-service provide a streamlined and secure User experience across applications, while features such as API Security and Fine-grained Authorization enable efficient and secure app-to-app communication.

For its IAM services, CalSAWS maintains a centralized ForgeRock Identity Platform hosted on the AWS cloud infrastructure. The platform includes a series of components that integrate to create a comprehensive solution.

ForgeRock Identity Gateway is a virtual level of abstraction that acts as a Reverse Proxy, an API Gateway enforcement point of Authorization, and a way to enable microservices.

ForgeRock Access Management is a set of services that includes federation, single sign on, and policy enforcement.

ForgeRock Identity Management services control and automate the User lifecycle.

ForgeRock Directory Services manages the identities for Identity management on a high availability LDAP Server. The ForgeRock Directory Services also manages tokens for Access Management on the Core Token Service Server.

The platform is hosted on the AWS cloud infrastructure that is comprised of a series of EC2 instances across multiple availability zones and regions to confirm high availability and redundancy.

Apache Tomcat servers are utilized as a web container for both ForgeRock Access Management and ForgeRock Identity Gateway.

ForgeRock supports a “one-to-many” relationship between technical environments and logical environments.  Each technical environment can support multiple logical environments and each logical environment can store and manage its own set of applications.

The Application Client is the component used to connect an application environment to the ForgeRock service. OAuth2 and SAML standards are supported for applications that connect to ForgeRock.

Current contractor: Accenture

The figure below depicts the IAM architecture.

Figure 27 – IAM Architecture

## Security

The Consortium provides the policies that Contractors must adhere to when designing, developing, implementing and operating CalSAWS. These policies are based on National Institute of Standards and Technology (NIST) Special Publication 800-53 revision 4, the Customized CalSAWS System Security Plan (SSP), which meets the Specifications for FedRAMP System Security Plan for Moderate Classification Systems, and flow-down laws and Regulations from the CalSAWS Privacy and Security Agreements with CDSS and DHCS.

The CalSAWS Chief Information Security Officer has oversight responsibilities that include the testing and validation of the vendor implementation of the NIST SP 800-53 security controls. In addition, the Consortium Security team performs audits periodically focused on technical vulnerabilities for the overall CalSAWS program and interconnected system.  This team also supports the independent third-party technical security audit performed on a regular basis.

The audits assess that:

- The implementation of each control is documented with evidence to prove compliance to the control.

- All technical systems properly implement the security control according to the Center for Internet Security (CIS) controls benchmark standard for the appropriate technology.

- The non-technical controls are properly implemented according to the processes documented in compliance with NIST and CalSAWS security control baselines.

- Any known deficiencies are properly documented with Plan of Actions and Milestones (POAMs) created to track their remediation.

A report will detail the results categorized by each NIST control family and provide the remediation for the security control according to the CIS benchmark.

The Consortium leads the CalSAWS Architectural Standards Review Sessions to confirm accountability, transparency, responsiveness, inclusiveness, empowerment and broad-based participation in the development of CalSAWS Secure Architectural Standards.  The Consortium facilitates the approval process and adoption of standards.

Security services provided by the vendor for CalSAWS currently include:

- Access Control, including regular access control audits of users provisioned to roles and permissions assigned to roles.

- Specialized security role training for vendor and Subcontractor personnel employed in security roles.

- Monitoring and alerting provided by a centralized Security Information and Event Monitoring system that is monitored 24/7, with ingestion from across CalSAWS and resources.

- Security assessment of all modifications, changes, and acquisitions for the System.

- Regular auditing of System configurations and changes, to confirm an accurate accounting of all System components and proper execution of Change Management processes.

- Security integration with contingency planning and disaster recovery activities and testing.

- Operation and maintenance of centralized identity management systems that provide authentication and authorization functions across CalSAWS and supporting infrastructure.

- Security incident response, including a 24/7 response capability to address security incidents based on severity and impact to the confidentiality, integrity, and availability of the System.

- Continuous security vulnerability scanning and remediation within required timeframes, including coordination with infrastructure and application release management activities.

- Physical security for all CalSAWS facilities, including security monitoring, physical access control, and physical security auditing.

## Task Management

Automated task management is crucial in administering, organizing, and managing the disposition of tasks associated with the tremendous volume of materials Counties must address daily. The current imaging solution includes functionality to automatically create tasks based on scanned images. The current task management solution allows authorized County users to create, configure and route tasks to skilled and available resources, create document routing rules, create and maintain task “banks” or repositories, customize and reassign tasks, and create reports.  However, the existing task management architecture within CalSAWS evolved in a piecemeal fashion over the course of many years in differing ways for larger and smaller Counties. The Consortium requests that the incoming M&E Contractor assess the task management architecture and conduct requirements and design sessions to modernize and streamline the configuration and services to improve county business operations, such as auto-closure for worker actions.

## Current Maintenance and Operations Processes

This section contains the following topics in support of the CalSAWS Maintenance and Operations Processes.

- System Change Request Process

- Release Management Process

- Central Service Desk Model

- Technical Change Management Process

### System Change Request Process

System Change Requests (SCRs) are the Documentation used by the CalSAWS Project to track all functional changes to the System. The CalSAWS SCR process is utilized when any new or updated CalSAWS functionality is needed. The process follows a series of steps that include County/committee input.

The requested change is typically identified through either a State policy letter, a request from a County or created by a CalSAWS team member. For customer/public facing technology, advocates, public or state stakeholders may provide suggested changes.

- State policy letter – CalSAWS team creates a new SCR.

- Non-State policy related enhancement – A CalSAWS Enhancement Request (CER) is submitted by the County. Since this is an enhancement, it is presented to the associated committee to determine if the committee wants an SCR created or whether they want to reject the CER outright. Once the CER approval is secured, the CalSAWS team creates the SCR.

- Single County operational request such as GA/GR rules, business reply mail address changes or EBT printer change – CalSAWS team creates SCR.

The SCR Lifecycle is depicted in the following figure.

Figure 28 – SCR Lifecycle Process

Customer/Public facing technology changes are changes that use a Collaboration Model to determine their priorities. It functions similarly to a committee is comprised of customers, Counties, advocates, and state stakeholders who provide a priority list that is used along with committee and other input to determine upcoming SCRs for releases. Some SCRs may only affect BenefitsCal and can be handled separately, but all SCRs that will have CalSAWS impacts become part of the SCR Planning Group (SPG) process.

Once prioritized, the customer facing technology SCRs include public user (advocate, customers, etc.) input into the design. Currently, in BenefitsCal, this happens through a user-centered design process that meets as needed to provide feedback. The user-centered group also included county representatives. As the customer facing technology workgroups are expanded to other areas like imaging, call center, lobby management, etc., CalSAWS will also include input from public sources.

The CalSAWS team works with the Regional Managers to fill remaining M&E hours through the SPG.

    - State policy is the priority for implementation. Policy implementation timelines are often negotiated with CDSS/DHCS/CWDA as part of the budgetary/legislative process.

    - Committees reassess their SCRs to establish the top priorities.

    - A scorecard is created for each SCR to help inform the importance of the proposed change.

    - The SPG reviews the top scorecards to help determine what is considered for inclusion in upcoming releases. The SPG also considers capacity, interface impacts, resources and implementation timing into consideration when determining releases.

    - The SPG includes contractors who provide feedback on proposed resource allocation to assist with determining the best use of M&E hours once State policy hours have been accounted for. Before the COVID Pandemic and migration, the SPG was handled by a meeting. During COVID and CalSAWS Migration, this has been handled through the scorecard system and email. Policy changes and post-migration related SCRs use most of the M&E hours.

    - The Policy/Design Section Director or designee provides the SPG approval based on the above input from the CalSAWS team and Regional Managers. Once approval is provided, the SCR moves into design.

    - The CalSAWS team works on a proposed approach or option which they present to the associated CalSAWS committee. Committee input on design and approval is part of the standard process, though there are exceptions for time-sensitive changes which may receive expedited approval. Examples of SCRs that may receive expedited approval are SCRs that have no User impact and/or need to meet specific implementation timelines.

    - Through COVID and continuing now, routine changes such as annual COLAs, state forms and other routine SCRs are approved by the Policy/Design Section Director as they are not new design efforts and/or the counties provide input as part of the state policy All-County Letter. State forms do not allow substitutions.

    - Once approved by the County/committee, the SCR is added to an internal review group that consists of both Consortium and vendor staff to ensure the SCR considers all cross-team impacts.

    - The SCRB and CCB meetings take place on alternating weeks. The CCB agenda and SCRs are provided to counties immediately following the SCRB meeting, for final County review and/or questions. All SCRs on the CCB agenda, including those which receive expedited design, build and/or deployment approval, are incorporated in the next available CCB packet.

The CCB, with the Regional Managers providing approval on behalf of the Counties, is the final design step and the SCR then moves to the build process.

The following figure depicts an example of current timing of a Policy Change.

Figure 29 - SCR Policy Timeline

The Consortium is interested in innovative tools, procedures, and/or methods to decrease the time to process an SCR.

Figure 31 – Detailed SCR Process

The detailed SCR process is depicted below.

Figure 31 – Detailed SCR Flow

#### Application Maintenance Hours

Planning the use of CalSAWS M&E hours takes both policy and enhancements into consideration. The following table includes the hours allocated for the CalSAWS ongoing policy and maintenance changes, and a separate block of hours dedicated to changes resulting from CalHEERS.  In addition, the monthly hours are provided for the GA/GR Correspondence/ Noticing solution.

Table 19 – Current CalSAWS M&E Services and Hours

| Contractor Services – Application Maintenance | Hours Per Month |
| --- | --- |
| Ongoing Policy, Maintenance & Business Enablement | - 15,075 |
| CalHEERS | - 3,361 |
| GA/GR Correspondence | - 500 |
| Combined Total | - 18,936 |

Bidders will bid fully loaded hourly rates for a variety of positions required to design, develop, test and implement those changes in accordance with Price Schedules.

#### System Change Request Hours

The Consortium released a combined total of 1,263 Major, Minor and Training SCRs over the period of March 2021 through May 2022. As of May 2022, there are approximately 485 SCRs in progress and approximately 1,600 SCRs in the work queue. The following table provides a  summary of SCR hours by committee/category and month since September 2021.

Table 20 – Summary SCR Hours by Month

| Summary of SCR Hours by Committee/Category and Month |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Committee/Category | 9/2021 | 10/2021 | 11/2021 | 12/2021 | 1/2022 | 2/2022 | 3/2022 | 4/2022 | 5/2022 | Grand Total | Percent |
| - Ad Hoc |  | 169 | 120 | - 49 |  |  |  |  |  | - 338 | - 0.25% |
| - BenefitsCal Testing Support |  | 593 | 132 | - 442 | - 698 | - 654 |  | - 365 | - 186 | - 3,069 | - 2.27% |
| - CalWORKs/CalFresh | 921 | 569 | 1,091 | - 664 | - 985 | - 835 | - 626 | - 373 | - 372 | - 6,435 | - 4.77% |
| - CalWORKs/CalFresh Foster Care/Kin GAP/AAP/Medi-Cal/CMSP | 21 |  | 295 | - 327 |  |  |  |  |  | - 643 | - 0.48% |
| - CalWORKs/CalFresh Medi-Cal/CMSP |  |  | 203 | - 184 |  | - 51 | - 87 |  |  | - 526 | - 0.39% |
| - Child Care | 134 | 172 | 48 |  | - 21 | - 41 | - 89 | - 62 | - 89 | - 656 | - 0.49% |
| - Collections | 300 | 216 | 242 | - 36 | - 129 | - 72 | - 33 | - 235 | - 51 | - 1,314 | - 0.97% |
| - Collections Tax Intercept |  |  |  |  | - 8 | - 13 | - 65 |  |  | - 86 | - 0.06% |
| - Collections Welfare to Work/WPR |  |  | 9 |  |  |  |  |  |  | - 9 | - 0.01% |
| - Correspondence | 1,860 | 566 | 690 | - 485 | - 599 | - 283 | - 161 | - 410 | - 408 | - 5,461 | - 4.04% |
| - Correspondence Foster Care/Kin GAP/AAP |  |  |  |  |  | - 50 | - 8 | - 50 | - 75 | - 183 | - 0.14% |
| - Credit |  | (83) |  | - (239) |  | - (525) |  |  |  | - (847) | - -0.63% |
| - Design/Committee/Change Control | 79 | 6,847 | 6,818 | - 5,946 | - 5,412 | - 4,474 | - 5,333 | - 5,522 | - 4,959 | - 45,391 | - 33.61% |
| - Fiscal | 408 | 415 | 110 | - 361 | - 229 | - 705 | - 849 | - 808 | - 558 | - 4,443 | - 3.29% |
| - Fiscal Foster Care/Kin GAP/AAP | 125 | 113 | 117 | - 26 | - 10 | - 61 | - 290 | - 147 | - 36 | - 924 | - 0.68% |
| - Foster Care/Kin GAP/AAP | 532 | 292 | 149 | - 85 | - 12 |  |  | - 72 | - 118 | - 1,260 | - 0.93% |
| - Foster Care/Kin GAP/AAP Medi-Cal/CMSP | 14 |  |  |  |  |  |  |  |  | - 14 | - 0.01% |
| - Foster Care/Kin GAP/AAP State/Fiscal Reports |  |  | 63 |  |  |  |  |  |  | - 63 | - 0.05% |
| - GA/GR | 48 | 60 | 43 | - 46 | - 70 | - 135 | - 157 | - 129 | - 18 | - 706 | - 0.52% |
| - Help Desk | 20 | 7 |  |  |  |  |  |  |  | - 27 | - 0.02% |
| - ICT | 419 | 168 | 223 | - 379 | - 152 | - 69 | - 37 |  |  | - 1,446 | - 1.07% |
| - IEVS | 72 | 178 | 400 | - 297 | - 145 | - 272 | - 346 | - 178 | - 177 | - 2,063 | - 1.53% |
| - Imaging |  | 18 | 34 | - 249 | - 79 | - 162 | - 141 | - 5 | - 53 | - 740 | - 0.55% |
| - Internal Security | 113 |  |  |  |  |  |  |  |  | - 113 | - 0.08% |
| - IVR & Contact Center |  | 16 | 129 | - 43 | - 36 |  |  | - 58 | - (8) | - 274 | - 0.20% |
| - Lobby Management | 1,837 | 182 | 168 | - 176 | - 185 | - 77 | - 40 | - 213 | - 332 | - 3,207 | - 2.37% |
| - Management | 984 | 1,356 | 1,811 | - 1,554 | - 1,499 | - 1,772 | - 1,195 | - 1,427 | - 990 | - 12,586 | - 9.32% |
| - Management Reports |  | 27 | 8 | - 8 | - 175 | - 98 | - 202 | - 245 | - 16 | - 777 | - 0.58% |
| - Medi-Cal/CMSP | 1,198 | 417 | 264 | - 11 | - 275 | - 109 | - 144 | - 179 | - 178 | - 2,774 | - 2.05% |
| - Medi-Cal/CMSP MEDS | 158 | 81 | 120 | - 206 | - 44 |  |  |  |  | - 608 | - 0.45% |
| - MEDS | 108 |  | 1 |  | - 8 | - 344 | - 177 | - 376 | - 135 | - 1,149 | - 0.85% |
| - Online Help | 30 | 61 | 71 | - 20 | - 61 | - 66 | - 12 | - 13 | - 23 | - 356 | - 0.26% |
| - Other | 801 | 684 | 243 | - 30 | - 139 | - 180 | - 116 | - 51 | - 336 | - 2,579 | - 1.91% |
| - Release Communications | 193 |  |  |  |  |  |  |  |  | - 193 | - 0.14% |
| - Security | 40 | 29 |  | - 17 | - 36 |  | - 62 | - 12 |  | - 196 | - 0.15% |
| - Security Usability |  |  |  |  |  |  |  | - 151 | - 170 | - 321 | - 0.24% |
| - Self Service Portal |  | 369 | 943 | - 160 | - 285 | - 622 | - (93) | - 537 | - 89 | - 2,911 | - 2.16% |
| - SIRFRA/SCERFRA/External Inquiries | 370 | 507 | 230 | - 197 | - 782 | - 172 | - 916 | - 586 | - 283 | - 4,041 | - 2.99% |
| - State/Fiscal Reports | 366 | 465 | 194 |  | - 108 | - 449 | - 298 | - 208 | - 182 | - 2,270 | - 1.68% |
| - Task Management | 125 |  | 192 |  |  | - 176 | - 61 | - 248 | - 352 | - 1,154 | - 0.85% |
| - Tax Intercept |  | 82 | 14 |  | - 37 | - 72 | - 97 | - 47 | - 11 | - 359 | - 0.27% |
| - Tech | 447 | 215 | 728 | - 2,064 | - 1,632 | - 922 | - 1,251 | - 349 | - 445 | - 8,052 | - 5.96% |
| - Tech Usability |  | 81 |  |  |  |  |  |  |  | - 81 | - 0.06% |
| - Time Limits | 1 |  |  |  |  |  |  |  |  | - 1 | - 0.00% |
| - Training | 80 | 124 | 213 | - 240 | - 272 | - 10 | - 165 | - 512 | - 547 | - 2,162 | - 1.60% |
| - Usability | 777 | 237 | 372 | - 284 | - 649 | - 423 | - 469 | - 595 | - 359 | - 4,164 | - 3.08% |
| - Welfare to Work/WPR | 473 | 137 | 189 | - 15 | - 77 | - 140 | - 158 | - 42 | - 27 | - 1,258 | - 0.93% |
| - WBTs |  |  |  | - 20 | - 168 | - 521 | - 807 | - 339 | - 399 | - 2,254 | - 1.67% |
| - Medi-Cal | 167 | 85 |  | - 4 |  |  |  |  |  | - 256 | - 0.19% |
| - YBN | 2 | 96 | 75 |  |  | - 29 | - (5) | - 90 |  | - 287 | - 0.21% |
| - Regression Testing | 653 | 283 | 281 | - 345 | - 469 | - 538 | - 595 | - 562 | - 414 | - 4,137 | - 3.06% |
| - Email/Text/Notifications | 182 | 134 | 55 | - 368 | - 203 | - 304 | - 262 | - 105 |  | - 1,613 | - 1.19% |
| - Purge Strike Force | 228 | (305) |  |  |  |  |  |  |  | - (77) | - 0.06% |
| - Tech |  | 17 | 19 |  |  |  |  |  |  | - 36 | - 0.03% |
| Grand Total | 14,282 | 15,679 | 17,102 | - 15,095 | - 15,686 | - 14,372 | - 15,148 | - 15,295 | - 12,376 | - 135,035 | - 100.00% |

#### State Driven System Change Requests

The State of California and external advocates also request detailed System estimates from the Consortium for possible policy changes to CalSAWS. These State-driven requests may become a SCR. Depending on the size of the SCR, funding is typically outside of the current CalSAWS M&E hourly budget and can be requested through a State premise item.

Requests for system estimates or data requests come from a variety of communications.

The following table provides an accounting and status of the CalSAWS SAWS Communication Information Request for Research and Analysis (SCIRFRA), SAWS Cost Estimation Request for Research and Analysis (SCERFRA), SAWS Information Request for Research and Analysis (SIRFRA), and SAWS Advocates Request for Research and Analysis (SARRA). SCIRFRA / SCERFRA / SIRFRA / SARRA requests dispositioned from November 2018 through June 19, 2022.

Table 21 – Summary of SCIRFRA/SCERFRA/SIRFRA/SARRA Requests

| SCIRFRA/SCERFRA/SIRFRA/SARRA Requests |  |
| --- | --- |
| Status | Total |
| New | 0 |
| Rejected | 3 |
| Assigned | 10 |
| Completed | 692 |
| Duplicate | 17 |
| In Review | 2 |
| Withdrawn | 23 |
| Pending Clarification | 0 |
| Total | 747 |

### Release Management Process

The release planning process is used to confirm software releases go smoothly and are highly reliable. The CalSAWS integrated release strategy and management requires planning, coordination, execution and integration with all Contractors and all teams before, during and after all releases and, at a high-level, includes:

- Identifying the Release Contents

- Scoping the Size of the Release

- Finalizing the Deployment Strategy

- Finalizing the Release Timeline

- Determining the Rollback Strategy

- Planning the Readiness and Green Light Schedule

- Planning the Release Retrospective

The Consortium’s SCRs are stored in Jira. SCRs are typically bundled into releases, based upon end-User priorities and effectiveness, and developer efficiencies. Input from county experts and Project teams is used to manage any dependencies. The Consortium plans Major and Minor Releases. Major Releases typically add new features or deliver changes with increased complexity. Minor Releases typically fix warranty items or deliver smaller, less impactful changes.

#### Release Schedule Production Defect Fix

Production defects are identified after a release has been moved into Production. The status of the defect in the fix and re-test pipeline is also reflected for each of the defect severity categories to establish the number of defects remaining to be fixed, re-tested, and closed for each of the releases.

#### Production Defect Backlog

The Production defect backlog bar-chart below depicts the balance of open (unresolved Production defects) and closed defects, week-over-week beginning April 18, 2022, through June 20, 2022. Defects are closed upon System test validation and release deployment to Production.

Figure 32 – Production Defects Backlog Weekly Trend

### Central Service Desk Model

The CalSAWS Central Service Desk utilizes a multi-tier model. The model is organized into three tiers as described at a high-level below:

- Tier 1 is the initial contact point for all interactions with the CalSAWS Service Desk.  Tier 1 will create ServiceNow Cases for each interaction, categorize the Case, attempt to resolve and, if necessary, escalate to Tier 2 with the creation of a related ServiceNow Incident. This tier is supported through two methods described subsequently in further detail.

- Tier 2 will review the escalated Incident and attempt to resolve.  Upon resolution, the Incident and related Case(s) are all closed.  For Incidents that cannot be resolved by Tier 2, Tier 2 consults with the appropriate Tier 3 expert(s) and will either resolve or escalate to Tier 3, if necessary.

- Tier 3 is Staffed with Contractor Application Development, Production Operations and Technical subject matter experts. Tier 3 will create a ServiceNow Problem, assign to the appropriate expert for an application, hardware, software or connectivity/network fix. Upon resolution, the Problem and related Incident(s) and Case(s) are all closed.

- The CalSAWS Service Desk model has two Tier 1 methods.  Some CalSAWS Counties operate their own local Tier 1 County Help Desk. The Tier 1 County Help Desk will triage the ServiceNow Case, categorize the issue, and attempt to resolve. If the Tier 1 County Help Desk cannot resolve the ServiceNow Case, a ServiceNow Incident is created and escalated to the CalSAWS Tier 1 Service Desk for resolution.

- For those Counties that do not operate a local Tier 1 County Help Desk, the CalSAWS Service Desk provides the Tier I service and will create ServiceNow Cases for the reported issues, categorize the issues, and attempt to resolve.

The table below indicates which of the CalSAWS 58 Counties operate their own Tier 1 County Help Desk and which Counties use the CalSAWS Service Desk for their Tier 1 support. Please note: The 18 CalWIN County migration is in progress; Tier 1 service desk decisions are also in progress.

Table 22 - County Help Desk Support

| CalWIN Counties | CalSAWS Service Desk Tier 1 Support Model |  |
| --- | --- | --- |
|  | Yes | No |
| Alameda, Contra Costa, Fresno, Orange, Placer, Sacramento, San Diego, San Francisco, San Luis Obispo, San Mateo, Santa Barbara, Santa Clara, Santa Cruz, Solano, Sonoma, Tulare, Ventura, Yolo | Alpine, Colusa, El Dorado, Inyo, Kern, Kings, Marin, Mariposa, Modoc, Mono, Plumas, Riverside, San Benito, San Bernardino, Sierra, Siskiyou, Tuolumne | Amador, Butte, Calaveras, Del Norte, Glenn, Humboldt, Imperial, Lake, Lassen, Los Angeles, Madera, Mendocino, Merced, Monterey, Napa, Nevada, San Joaquin, Shasta, Stanislaus, Sutter, Tehama, Trinity, Yuba |
| 18 Counties | 17 Counties | 23 Counties |

#### Current CalSAWS Service Desk Staffing

Current Service Desk Staffing levels and the next two SFYs staff level estimates for the CalSAWS Tiers 1 and 2 Service Desk are included in the following table.

Table 23 - Current CalSAWS Service Desk Staffing

| Current CalSAWS Service Desk Staffing |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Service Desk Analyst Service Desk Business Rep Service Desk Analyst | SFY 21/22 Estimated FTEs | SFY 22/23 ESTIMATED FTES | Estimated Hours | SFY 23/24 Estimated FTEs | Estimated Hours |
|  | - 14.00 | - 14.76 | - 29,880.00 | - 18.19 | - 37,363.20 |
| Service Desk Business Rep | - 6.00 | - 6.34 | - 12,824.00 | - 7.79 | - 16,012.80 |
| Service Desk Analyst | - 1.00 | - 1.00 | - 2,024.00 | - 1.00 | - 2,054.40 |

#### CalSAWS Service Desk Call Volumes

The following table contains Service Desk Call Volumes for the period May – July 2022.

Table 24 - Service Desk Call Volumes

| Service Desk Call Volumes |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Month | Average Handling Time | Average Queue Answer Time | Incoming/ Outbound Contacts Handled | Voice Mail Contacts | Total Handled & Voicemail Contacts |
| July | 0:05:50 | 0:00:28 | 4,838 | - 1,326 | - 6,164 |
| June | 0:06:06 | 0:00:11 | 4,005 | - 250 | - 4,255 |
| May | 0:06:28 | 0:00:11 | 3,504 | - 1,326 | - 4,830 |

#### CalSAWS Service Desk Metrics

The following graphs represent the ServiceNow cases created and resolved by week associated with the current 40 CalSAWS Counties. Cases represent the first level of ticketing that enters the ServiceNow system. The dates on the x-axis represent the start of a week, beginning March 21 through June 13, 2022.

Figure 33 – CalSAWS ServiceNow Cases per Week

The next figure represents the ServiceNow Incidents created and resolved by week associated with the current 40 Counties. Incidents are escalations derived from case attempts to triage the issue. The dates in x-axis represent the start of a week. The dates on the x-axis represent the start of a week, beginning March 21 through June 13, 2022.

Figure 34  – CalSAWS ServiceNow Incidents per Week

The figure below represents the ServiceNow cases created and resolved by week for ServiceNow Problems associated with the current 40 Counties. Problems represent issues that can have a many to one relationship with incidents and the final step in escalation. The dates on the x-axis represent the start of a week, beginning March 21 through June 13, 2022.

Figure 35 – CalSAWS ServiceNow Problems per Week

The table below arrays Service Incidents by status and aging.

Table 25 – CalSAWS ServiceNow Incidents by State and Age Table

| ServiceNow Incidents |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Status | <1 Day | 1-5 Days | 6-10 Days | 11-15 Days | 16-30 Days | 30-60 Days | 60-180 Days | >180 Days | Total |
| New | 33 | 23 | 2 | 2 | 7 | 4 | 15 | 9 | 95 |
| In Progress | 7 | 71 | 28 | 17 | 21 | 36 | 68 | 42 | 290 |
| On Hold | 1 | 91 | 98 | 149 | 166 | 397 | 662 | 593 | 2,157 |
| Resolved | 10 | 245 | 266 | 414 | 232 | 128 | 120 | 62 | 1,477 |
| Closed | 1 | 1 | 3 | 8,753 | 24,933 | 6,390 | 4,001 | 240 | 44,322 |
| Problem in Diagnosis | 0 | 1 | 0 | 0 | 1 | 1 | 1 | 0 | 4 |
| Grand Total | 52 | 432 | 397 | 9,335 | 25,360 | 6,956 | 4,867 | 946 | 48,345 |

The figure below represents the ServiceNow cases created for Remote Maintenance, associated to the current 40 Counties. The dates on the x-axis represent the start of a week, beginning March 21 through June 13, 2022.

Figure 36 – CalSAWS ServiceNow Cases Created for Remote Maintenance

#### Remote Support Dispatch Metrics

The following table illustrates the ServiceNow incidents that required remote support to be dispatched in order to resolve the incident within the current 40 CalSAWS Counties. This is a representative sample across a duration of 5.5 months.

Table 26 – Remote Support Dispatch Metrics

| Service Desk Dispatch Incidents December 21, 2021 through June 6, 2022 |  |  |  |
| --- | --- | --- | --- |
| Incident Category | Requiring Dispatch | County | Incidents x County |
| Connectivity/Network Issues, Workstation, Other | - 14 | - Riverside | - 5 |
|  |  | - San Bernardino | - 4 |
|  |  | - Mono | - 3 |
|  |  | - Amador | - 1 |
|  |  | - Merced | - 1 |
| Hardware, Desktop, Printer, Kiosk, Other | - 44 | - San Bernardino | - 17 |
|  |  | - Alpine | - 1 |
|  |  | - Colusa | - 1 |
|  |  | - Kern | - 4 |
|  |  | - Riverside | - 15 |
|  |  | - San Benito | - 1 |
|  |  | - Amador | - 1 |
|  |  | - Mariposa | - 1 |
|  |  | - Merced | - 3 |
| Imaging, Hardware, Scanning | - 29 | - Riverside | - 5 |
|  |  | - San Bernardino | - 14 |
|  |  | - Kern | - 7 |
|  |  | - Mono | - 1 |
|  |  | - San Benito | - 2 |
| Lobby Management Hardware, Kiosk | - 17 | - San Bernardino | - 14 |
|  |  | - Kern | - 1 |
|  |  | - Riverside | - 2 |
| Software Microsoft Window, Other | - 4 | - San Bernardino | - 2 |
|  |  | - Riverside | - 1 |
|  |  | - Imperial | - 1 |
| User Admin, Workstation Issue, Login, Password | - 3 | - San Benito | - 1 |
|  |  | - San Bernardino | - 2 |
| Total | - 111 | - Total | - 111 |

### Technical Change Management Process

The CalSAWS technical Change Management process is utilized when any new technical changes are necessary. The process follows a series of stage gates that are triggered based on the impacts of the request and provides the opportunity for the Consortium to provide input.

- The first gate, Integrated Environments, is where large environment and integration change Proposals are evaluated for their impact to CalSAWS and other contractors.

- The second gate, Security and Architecture, evaluates changes that impact infrastructure, application design, and networking.

- The third gate, FinOps, is where requests that have financial impacts or business impacts are evaluated for appropriateness.

- The fourth and final gate, is Operations/Tech CAB, where changes are evaluated for operations impacts, scheduling dependencies, and implementation plan design.

The process is illustrated below followed by a brief description of each review gate.

Figure 37 – Technical Change Management Process Workflow

#### Integrated Environments Management

The Consortium leads and facilitates Integrated Environment Management. This program establishes a platform for contractors to discuss and plan environment needs with integration partners and the Consortium stakeholders. On an annual basis, a series of wholistic environment planning sessions is utilized to conduct comprehensive planning and validation of shared Documentation.

Contractors use a common set of templates to document and plan environment details with agreed upon data points which include considerations for purpose, size, Data types used, data masking requirements, complexity, integration duration and use case.  The template output is incorporated into the integrated master environment directories, schedule, and mapping which are stored in a shared location as cross-vendor resources.

#### Security and Architecture Review

The Consortium implemented a formal review process to confirm accountability, transparency, responsiveness, inclusiveness, empowerment and broad-based participation in the development of CalSAWS Secure Architectural Standards.  The process is well documented which includes the process flows, information on the vendor distribution list, instructions and templates.

Following the core principles, the Consortium and vendors will make intelligent decisions that ultimately result in best practices to be adopted as CalSAWS Secure Architecture Standards. The Consortium Architecture Team includes Consortium Security and Architecture teams, Consortium’s QA contractors and AWS advisors. CalSAWS Vendor Teams participate by attending the bi-weekly meetings to present designs for discussion and consideration and to participate in the review of submissions for consideration.

The Consortium and CalSAWS contractors belong to a single distribution group, so information and communication is transparent and shared with everyone. All artifacts are considered open source and available to all CalSAWS contractors to use.

Consortium Security and Architecture teams facilitate the meetings and provide baseline Security Standards with CalSAWS contractors to garner feedback, support and ultimately adoption.

#### FinOps Management

The Consortium facilitates CalSAWS FinOps Management to foster collaboration across the program to drive decisions based on business value and for the financial stewardship of technology resources including cloud services, hardware and software.  FinOps has active participation from a matrix team of contractors and Consortium stakeholders in both the business and technology divisions with shared accountability.

The Consortium utilizes best practices from the FinOps Foundation, AWS Well-Architected Framework and has adopted six principles found in O’Reilly’s Cloud FinOps:

- Teams need to collaborate.

- Decisions are driven by the business value of cloud.

- Everyone takes ownership of their cloud usage.

- FinOps reports should be accessible and timely.

- A centralized team drives FinOps.

- Take advantage of the variable cost model of the cloud.

The CalSAWS FinOps practice centers on three main functions: analysis, optimization, and forecasting. These functions each have continuous cycles that work as inputs to each other and contribute to the delivery of measurable outcomes.

The analysis function focuses on informing the program on usage and cost. It seeks to identify waste and inefficiencies in the utilization of resources as well as evaluate the ongoing release of new technology and enhancements that could be adopted in CalSAWS to deliver performance improvements and cost savings. All Data and summary of findings are provided in a suite of regular reports accessible to all contractors and used as the primary input to the curation of the optimization backlog.

The Optimization function is where the Consortium partners with contractors on a continuous process of prioritizing and selecting opportunities from the optimization backlog to design and implement solutions that deliver identified savings or additional business value. Opportunities regularly include efforts like rightsizing, consolidation, schedule tuning, resource reservations, and version upgrades.

The Forecasting function is where forecasting models are built and refined for technology spend based on actual usage Data and planned changes to the current run rates. The forecasts are then evaluated against program budgets to confirm alignment and inform leadership decision making.

#### Operations Tech CAB Review

The Operations / Tech Change Approval Board (CAB) review is a formal review and evaluation of technical changes to confirm the change request has the proper communication and implementation plan, appropriate scheduling, and that all operational impacts and dependencies have been considered and addressed. During CAB, coordination across Project teams and Contractors is solidified and the final stakeholder communications are approved for the change. The Technical CAB was established to avoid surprises and confirm coordinating, scheduling, and communicating with all impacted by the technical change has been fully vetted and approved. The Consortium has established the following primary CAB objectives and protocols:

- The CAB participation must be a cross section of all Project disciplines.

- The CAB objective is intended to inform, collaborate, and integrate technical change planning, approvals, and execution with all Project disciplines.

- The CAB process is intended to eliminate surprises, identify and manage risks, and achieve smooth technical change implementation.

- The CAB Proposal must follow all CAB Documentation protocols for accuracy and completeness,

- The CAB Proposal must include an Implementation schedule and plan, including communication approach.

- The CAB approval requires the change plan be fully integrated with other planned Project changes.

# CALSAWS FUTURE SYSTEM

This section describes the Consortium’s vision for the future CalSAWS. It includes the scope of this procurement and the vision for the ongoing CalSAWS enterprise, including the Consortium, Contractors and the Infrastructure and M&E Services sought through this procurement.

The CalSAWS Consortium is committed to partnering with a Contractor(s) who will assist in ensuring that CalSAWS continues to operate and mature as a “Best in Class” solution. The Consortium is seeking Bidders who share this commitment and can bring insight and innovation to a proposed approach to transition existing services and guide the transformation of the solution to a higher level of responsiveness while retaining the stability required to support the needs of the California Counties. The selected partner(s) must demonstrate their capability to be flexible, nimble and adapt to changes in legislation, program/policy and emerging technologies. County business processes and operations must be supported and further streamlined through CalSAWS. The selected partner(s) will identify and deploy complementary business solutions and technologies representing the best value to the Consortium.

## CalSAWS Procurement Objectives

The Consortium has adopted the following objectives it seeks to achieve through this procurement and ultimate selection of a Contractor or Contractors to deliver the Services described in this RFP.

- Transition from the existing contract to the new Infrastructure and M&E contract(s) while minimizing business disruption and maintaining operational continuity.

- Employ a system development lifecycle that supports the most expedient completion of application maintenance and enhancements and improves the speed of delivery to Production.

- Advance the Infrastructure and application to a serverless cloud architecture to maximize the performance, reliability and cost advantages of native AWS cloud computing.

- Manage and scale the CalSAWS Infrastructure using AWS cloud technologies to protect Data and improve the overall security posture.

- Establish an approach to proactively explore and recommend ongoing application and infrastructure innovations.

- Work closely with the CalSAWS Contractors to implement and maintain a collaborative Integrated Multi-Contractor Environment and enterprise organization.

## Procurement Scope

The following table includes items within the scope of this RFP and specifically identifies those items that are out of scope.

Table 27 – M&O Procurement Scope

| M&O Procurement Scope |  |
| --- | --- |
| In-Scope Items | - Out-of-Scope Items |
| M&E of the CalSAWS Application Software - CalSAWS Eligibility - General Assistance/General Relief - OCAT Functionality - Child Care Portal - Contact Center Support | - BenefitsCal |
| CalSAWS Application/Architecture Evolution | - Central Print Services |
| Infrastructure | - Amazon Web Services Hosting |
| IVR Support/Maintenance | - IVR Solution (AWS Connect) |
| Lobby Management Device Support | - Facilities |
| Service Desk, Tiers 1, 2 and 3 | - New Application Functionality |
| Imaging as an Optional Service | - Quality Assurance Services |

## CalSAWS Vision

The concepts presented in this section frame the Consortium’s vision and objectives, but do not constrain nor prescribe the approach for achieving the vision, objectives and the requirements of this RFP. Proposals should highlight the approach, methodology, and innovative thinking to provide the Consortium with convincing evidence that its vision for the future will be successfully achieved.

### Integrated CalSAWS Organization

The Consortium operates CalSAWS in a Multi-Contractor Environment today. The current Consortium and Contractor teams work cooperatively on various aspects of CalSAWS DD&I as well as ongoing application and infrastructure development, testing, deployment and maintenance. As part of the Agreement(s) resulting from this procurement, the Consortium envisions a fully integrated enterprise organization consisting of Consortium teams working collaboratively with Contractor counterparts responsible for Infrastructure and M&E Services as well as other CalSAWS contractors within the overall CalSAWS operation.

The existing CalSAWS organization includes both Consortium and contractor teams who are dedicated to the CalSAWS DD&I Migration effort currently underway. Looking forward to the completion of the CalWIN Counties transition and subsequent stabilization period, the intent is a reduction of Staff across the Consortium and existing Contractor teams beginning after October 2023. Once those migration and stabilization activities are complete, the ongoing Consortium organization is expected to shift in accordance with the needs of the new M&O.

It is essential that Bidders for this procurement embrace the concept of working collectively and collaboratively for the good of the entire enterprise, including building and maintaining cooperative relationships with other CalSAWS contractors. In addition to the Accenture team currently leading the CalSAWS Migration DD&I and CalSAWS M&O efforts, other Contractor teams who will continue to support Consortium maintenance and operations for the foreseeable future include:

- Gainwell as the Central Print Services Contractor

- Deloitte as the BenefitsCal Contractor

- ClearBest as the Quality Assurance Services Contractor

The Consortium recognizes that operating in an Integrated Multi-Contractor Environment is a complex endeavor. The Consortium has proactively set out to create and sustain an enterprise organization with multiple contractors. Toward that end the Consortium has documented general roles and responsibilities for each Contractor as well as the Consortium. These contractor roles and responsibilities are contained in their respective contracts and statements of work.  Additionally, from a governance, decision making and issue escalation perspective, the Consortium has developed the CalSAWS Governance Plan for Contractors to consider when developing Proposals for this engagement; please refer to the Procurement Library for the CalSAWS Governance Plan. Also, to ensure the boundaries are clear, the Consortium has carefully developed Service Level Agreements (SLAs) for the Infrastructure Contractor, Attachment A12 – Infrastructure SLAs and the M&E Contractor, Attachment B12 – M&E SLAS, that do not overlap, meaning there are no shared SLAs between Contractors. These SLAs will be incorporated into the Agreements and should be carefully reviewed by the proposing Bidders.

### Delivery Integration Office

The Consortium will establish a new framework to oversee and manage the governance structure and processes for the Integrated Multi-Contactor environment. This framework will incorporate system engineering/system integration principles and best practices. The Consortium will form the Delivery Integration Office (DIO) in support of the framework, and will operate with a holistic orientation to:

- Facilitate, support and monitor the effectiveness of the Multi-Contractor Environment.

- Participate in the creation and execution of plans and processes to govern multiple contractors working collectively in the CalSAWS environment.

- Coordinate the timing and entry/exit criteria associated with design, build, test and delivery across contractors when multiple parties are required to implement a change or add a capability.

- Monitor and clarify lines of delineation between contractors.

- Monitor effectiveness of contractor interactions.

- Serve as the first entity to resolve disputes between or among contractors.

While the Delivery Integration Office is separate and distinct from the CalSAWS PMO, the two are complementary in nature and will work in tandem.

The CalSAWS Chief Deputy Director will oversee the Delivery Integration Office and will establish the Delivery Integration Team, comprised of members from the Consortium, Infrastructure Contractor, M&E Contractor and other CalSAWS contractors. The M&E and Infrastructure Contractor(s) are expected to jointly lead and actively engage with the Consortium and other CalSAWS contractors to facilitate the administration of this model and to enable overall coordination and effective integration between and across contractors. CalSAWS Section Directors will also participate in the Delivery Integration Office.

The Consortium expects the Infrastructure and M&E Contractors to closely coordinate and work collaboratively with each other as well as with other CalSAWS contractors. The Contractors will review the statements of work, and identify any possible Service gaps, conflicts or overlaps.  The Contractors will jointly develop recommendations to resolve any such Service gaps, conflicts or overlaps and present to the Delivery Integration Office for consideration and action.  It is imperative that each Contractor is clear about its and the other CalSAWS contractor respective roles, responsibilities and obligations in order to achieve an effective Multi-Contractor environment.

The Delivery Integration Office will be responsible for reviewing contractor-specific M&E and Infrastructure Services Plans updates and for reorganization and refinement to further reflect the integrated nature of the Services Plans.  The Delivery Integration Team will also develop and implement new governance processes that promote the full integration of the Contractor and Consortium teams. Adherence to the new and improved processes will be monitored by the Delivery Integration Office.

The Delivery Integration Office will build and maintain an integrated, consolidated CalSAWS Master Work Plan and will work with the M&E and Infrastructure Contractors to and identify and resolve any conflicting Tasks, priorities and resources. The existing CalSAWS PMO will continue to assess Contractor Work Plans with a focus on start and finish dates, level of effort, resource loading, estimates to complete and estimates at completion.  The existing PMO will continue to facilitate the Deliverable review and approval processes.

For design, build, test and implementation processes that involve multiple contractors, the Delivery Integration Team will coordinate discussions regarding the timing of required steps for each Contractor and the Consortium.  The Delivery Integration Team will also coordinate with the leaders of the Release Management processes regarding entry and exit criteria that must be satisfied by each Contractor involved in the system change process.  The release management team will continue to facilitate discussions to determine overall release content, and the Delivery Integration Team and the Consortium QA Team will provide input and recommendations.  Similarly, the Test Management Team will continue to lead test efforts, but the Delivery Integration and QA Teams will provide input.

With respect to resolving disputes, the Delivery Integration Office will serve as the first point of contact to resolve any disputes between and/or among Contractors. If the Delivery Integration Office’s process does not result in clear direction or resolution of the integration challenges or disputes, then the item will be escalated through the CalSAWS Governance process for resolution. The PMO will continue to handle contract amendments and changes, but the Delivery Integration Office will provide support regarding scope and roles and responsibilities.

Detailed integration with the Delivery Integration Office, and other CalSAWS teams, will be defined within the Project Control Document (PCD) Deliverable.

On a regular basis, the Delivery Integration Office will provide reports and metrics regarding the effectiveness and timeliness of contractor interactions.

### Enhanced Communication

Communication is a foundational element in any effective organization. The Consortium seeks to improve communication among the various CalSAWS Contractors in place, and with the new M&E and Infrastructure Contractor(s). Communication reaches all aspects of operations from the PMO and management functions to county operations.

In the CalSAWS environment today, outages occasionally happen. System outages can run the gamut from a local environment in a single county office to an issue that affects an entire County or even multiple Counties. Standard notifications and communication processes are initiated for all types of CalSAWS interruptions.

However, gaps in communications have occurred and Counties have not always been fully informed regarding the status of an outage, even when it has an impact on county business operations. In the future, the Consortium envisions a greater degree of transparency and information dissemination about CalSAWS outages to the Counties.

Going forward, the Consortium expects both the M&E and Infrastructure Contractors to establish, maintain and apply shared centralized communication protocols for enhanced communication to the Counties. The Consortium expects improvements to the frequency and types of notifications associated with outages or unplanned CalSAWS downtime. This starts with apprising County Directors of any negative impacts to county business processes resulting from a CalSAWS issue, whether it occurs in a training environment, the Production environment or a router fails in a PoP County. The process continues with regular status updates so Counties are aware of how the issue is progressing towards resolution as well as the approximate timeframe to resolve. The process concludes with the message that the problem is repaired, and county operations are fully restored, along with any specific instructions required on the part of the County or County office.

CalSAWS is inexorably intertwined with the ability of the Counties to deliver required public assistance services on a timely basis to those in need. With the pandemic, Counties have fewer Staff to continue to deliver those services. As a result, it is even more important that Counties are promptly and fully informed regarding any CalSAWS outage that may impact their delivery capability.

Detailed Communication Plans will be further defined within the Contractor’s PCD Deliverable.

### The Application Change Process

As CalSAWS moves out of the migration DD&I phase into a long-term steady state, the Consortium expects improvements in the application change process and a streamlined cycle for promulgating application changes into the Production environment. Getting changes to the User community more quickly, and still reliably is a high priority for the Consortium in improving its service to the Counties.

To achieve this part of the future vision, the Consortium expects prospective M&E Contractors to propose a Systems Development Life Cycle (SDLC) that is more agile in nature and reduces the overall time from inception to deployment of CalSAWS changes. There are several steps within the existing SCR process which are candidates for restructuring to gain efficiencies.

During the pandemic, the Consortium developed and implemented the more rapid change cycle known today as Release When Ready (RWR). This approach allows simpler types of changes to employ an abbreviated design, development, test, Documentation and deployment process. The Consortium fully supports broadening the RWR approach and applying it to additional types of changes.

The RWR approach also ties into the concept of DevOps, where one of the fundamental practices is to perform frequent but smaller updates. DevOps is a set of practices that combines software development (Dev) and IT operations (Ops). It aims to shorten the systems development life cycle and provide continuous delivery with high CalSAWS Software quality. The releases using a DevOps model are usually more incremental in nature than the occasional updates performed under traditional release practices.

The Consortium has a long history in successfully developing and testing simpler, more straightforward application changes using offshore, lower-priced resources. While the Consortium will limit the use of offshore resources to no more than 30% of the overall application maintenance hours, the Consortium expects the same types of changes such as table updates, report changes and NOA changes to continue in this manner. More complex rules engine changes are not permitted to be implemented by offshore resources.

CalSAWS was designed, developed and refined over a long period of time beginning in 2001. While the original C-IV base System did emphasize ease of use, until recently, design, development and test processes were not completely focused on the User experience. Formal User Centered Design (UCD) fundamentals have been fully embraced and applied on newer aspects of CalSAWS, including more participation and collaboration with customers, County users and other stakeholders, Community Based Organizations and Application Assisters. Going forward, the Consortium expects the M&E Contractor to continue to apply UCD fundamentals and to identify and determine areas within CalSAWS that could be restructured to improve the overall User experience and ultimate delivery of services to those in need.

The public facing BenefitsCal subsystem was recently implemented with a high degree of involvement from stakeholder and advocacy groups. That level of engagement remains during the ongoing M&E Work. CalSAWS and BenefitsCal are intertwined. Updates to one system often cause modifications to the other. While the BenefitsCal M&E effort is funded separately and not within the scope of this CalSAWS M&E procurement, changes to CalSAWS resulting from changes to BenefitsCal must be considered in context of the fixed number of hours available for the entire set of M&E SCRs. With that, it is important for potential M&E Contractors to recognize the impacts and implications of BenefitsCal changes to CalSAWS. As BenefitsCal is not the only public facing component of CalSAWS, the Consortium expects the M&E Contractor to engage with stakeholders and advocates in the work groups and public meetings established for this purpose.

The Consortium also expects the M&E Contractor to assess and determine general areas within CalSAWS that could function more efficiently and effectively; this is not an invitation to redesign CalSAWS, but rather to examine potential ways to restructure and streamline areas which would enhance workflow and services delivered by County Staff.

### Application/Architecture Evolution

The expectation resulting from this procurement is to continue to maintain CalSAWS while evolving the architecture to a technically viable steady state. To accomplish this goal, the Consortium will continue to build upon and invest in the existing CalSAWS underlying application architecture. This procurement for M&E Services will set the stage for advancing the application for long term efficient and effective use by the Counties.

#### Architecture and Database Migration

The selected Contractor(s) will migrate CalSAWS from the current monolithic architecture to a modular, easy to maintain, technically advanced application. CalSAWS is expected to evolve to take advantage of native cloud microservices, new features to enable faster development and deployment cycles which results in lower cost of ownership and maintenance. The transition of the CalSAWS core databases and middleware components are a key part of this process. This technical progression of the architecture and databases will deliver application longevity, scalability performance optimization and cost efficiencies.

The intent is for the Contractor(s) to implement processes that facilitate a more agile workflow to respond to change more quickly including expanding AWS native Services and other cloud native Services. This future state will leverage best practices from the AWS Well-Architected Framework to design, deliver and maintain AWS environments.

Part of this evolution includes moving to a serverless architecture. For the Consortium, there are several benefits to moving to a serverless environment: first, the overall Infrastructure cost is reduced and second, much of the burden of infrastructure and server maintenance is the responsibility of AWS, or other Cloud/SaaS vendors, rather than more expensive contracted technical experts. Additionally, availability, redundancy and systems stability are all improved by operating in a hosted, managed serverless infrastructure.

#### DevOps Model

DevOps is a combination of methods, practices, and tools that increases the ability to deliver applications and application changes more rapidly. The Consortium expects to move to a true DevOps model in support of CalSAWS. Managing and operating the CalSAWS Infrastructure and Services in the cloud is inherently linked to the concept of DevOps.

Under a DevOps model, the development and operations teams work in a more integrated, collaborative manner. Software developers and analysts work across the entire application lifecycle, from development and test to deployment to operations, rather than within a single area. The Consortium Security and QA teams will also be more tightly integrated with development and operations throughout the application lifecycle.

Within the DevOps model, continuous integration is a software development practice where developers regularly merge their code changes into a central repository, after which automated builds and tests are run. The Consortium expects the Contractor(s) to adopt a continuous integration approach to find and address deficiencies more quickly, improve CalSAWS Software quality, and reduce the time it takes to release new CalSAWS updates. The Consortium believes the continuous enhancement, configuration and releases of the infrastructure must be managed through the DevOps process in a similar way applications are managed and promoted within an SDLC.

#### Infrastructure as Code

The Contractor(s) will also extend and automate deployments using Infrastructure as Code (IaC) and corresponding templates to improve security, reduce human error and to monitor and enforce Infrastructure compliance. Infrastructure as Code is a practice in which the infrastructure is provisioned and managed using code and software development techniques, such as version control and continuous integration. Because they are defined by code, infrastructure and servers can quickly be deployed using standardized methods, updated with the latest patches and versions, or duplicated in repeatable ways. The Consortium expects the selected Contractor(s) to further automate processes that historically have been manual and use appropriate tools and templates in support of this concept.

#### Other Areas for Consideration

The supporting batch processing design and architecture must also evolve in a way that improves efficiency and leverages event streaming best practices; the Consortium seeks significant improvements in this area.

The Infrastructure and M&E Contractor are also charged with achieving more cost-effective operations on behalf of the Consortium. For example, once environments are no longer needed or required for specific functions, the applicable Contractor is expected to maximize the advantages of operating in the AWS cloud and rapidly spin-down those environments. This will also help free up financial resources to fund future innovation.

The existing task management architecture within CalSAWS evolved in a piecemeal fashion over the course of many years in differing ways for larger and smaller Counties. The Consortium requests that the incoming M&E Contractor assess the task management architecture and conduct requirements and design sessions to modernize and streamline the configuration and Services to improve county business operations, such as auto-closure for worker actions.

### Security

Security permeates everything across the CalSAWS enterprise. The Consortium expects ongoing focus and improvement in the security realm. The selected Contractor(s) should employ AWS design principles that strengthen operational security, applies security at all layers and automates security best practices. Another goal is to achieve improved rigor regarding the technical infrastructure and operations with an emphasis on implementing world class security processes and standards.

With respect to the application change process, the Contractor(s) should automate a continuous integration/continuous delivery (CI/CD) pipeline that accesses code, logic and application inputs to detect CalSAWS Software vulnerabilities and threats. Additionally, the Contractor(s) should automate continuous testing to incorporate OWASP vulnerabilities, static code vulnerabilities, and tools to correct the application prior to deployment.

The following items summarize additional specific expectations regarding security:

- Enhance the overall security posture by implementing proactive security controls and logging with real time automated alerts and self-remediation.

- Improve the current security logging by adding filters and automation for protecting CalSAWS boundaries and automatic alerting of any suspicious activity.

- Apply the Defense in Depth (DiD) approach to layer security mechanisms and controls to protect the confidentiality, integrity availability of CalSAWS, networks and Data within.

- Use architecture security design principles that implement authentication and authorization control and reduce the blast radius.

- Monitor and audit everything on a 24x7 basis and automate for security rule violations that support self-remediation processes.

- Execute continuous improvement and continuous auditing across all security operational activities.

- Provide a forward-looking security road map, with recommended areas for improvement mapped to security functional domains.

- Continually seek to minimize data and privacy risk for all Systems and operational areas.

### Innovation

Innovation is one of the key precepts associated with assuring the future viability of and extending the overall System life. The Consortium expects Contractor(s) to apply a structured approach for continually improving the Infrastructure, the CalSAWS applications and supporting processes through innovative technologies and methods.

To further highlight the importance of innovation, the Consortium has recently initiated a quarterly “Shark Tank” process where Consortium, County and Contractor Staff “pitch” ideas and concepts. Those with merit are selected to move into a Proof of Concept (POC) or Pilot phase, as appropriate. While Contractors are expected to fund technology innovation POCs and/or Pilots, the Consortium is open to sharing costs and benefits as part of the actual implementation effort to incentivize and reward Contractors for the realization of their efforts.

The Consortium wishes to note that the concept and relevance of innovation is separate and distinct from the application architecture evolution.

### Transition

There are two separate aspects of transition: Transition-In and Transition-Out. Transition-In encompasses all Task related to the timely and successful changeover that takes place between the current Contractor and the future Contractor(s) upon Contract start. Transition-Out includes the defined period at the end of the future Contract(s) where there is subsequent transition to a future Contractor(s).

It is of the utmost importance to the Consortium that transitions are seamless and timely. The Consortium seeks a Contractor(s) who can demonstrate how they propose to accomplish these complex transition Tasks and work cooperatively with the existing Contractor team. Refer to RFP Section 5 -  Understanding and Approach, and Attachments A2 and B2, Infrastructure Requirements Matrix and M&E Requirements Matrix.

The Consortium understands that the success of Transition-In activities are, in part, dependent on the Consortium team supporting those Tasks. The Consortium will dedicate a Transition-In Manager for both the Infrastructure and M&E transition-in periods. The Consortium Transition-In Managers will serve as the primary points of contact for the Infrastructure and M&E Contractor(s) during the initial transition efforts.

The Consortium expects special attention and focus on the following transition areas.

- Timeliness

- Risk Management and Mitigation

- Leadership and Collaboration

#### Timeliness

Transition between the start of the future Contract(s) and the closeout of the current Contract will be staged for both Infrastructure and M&E Services.

- Infrastructure Services will transition over a six-month period.

- M&E Services will transition over a twelve-month period.

It is vital that these complex transitions be completed without disrupting the stability of normal business operations and System availability.

#### Risk Management and Mitigation

The Consortium understands there is risk associated with Contract transition and values a partner that can minimize risk throughout the transition periods. It is imperative that Bidders articulate how they will identify, minimize, manage, and mitigate risks.

#### Leadership and Collaboration

Successful transition of the CalSAWS Infrastructure and applications will require a great deal of collaboration and leadership. The Consortium seeks Contractors who can balance the needs of the Consortium and those of other Contractor resources to lead and navigate the transition-in process. Bidders should clearly demonstrate how they will work with the incumbent Contractors to ensure a smooth transition.

# BIDDER REQUIREMENTS

## General

This section contains the requirements that must be addressed within the Bidder’s Proposal, permitting the Consortium to validate that the Bidder has the qualifications and experience necessary to provide the solution and Services requested in this solicitation. The requirements in this section are categorized as follows for Infrastructure, Section 5.2 - Infrastructure Requirements, and Section 5.3 - M&E Requirements, respectively:

- Firm Qualifications Requirements

- Staffing Approach and Qualifications Requirements

- Understanding and Approach Requirements

- Price Requirements

Requirements are contained within the following areas of this RFP.

- Section 5 - Bidder Requirements

- Section 15 – Optional Imaging Services

- Attachment A1 – Infrastructure Statement of Work

- Attachment A2 – Infrastructure Requirements Matrix

- Attachment A5 – Infrastructure Price Proposal Schedules

- Attachment A13 – Infrastructure Staffing Worksheets

- Attachment B1 – M&E Statement of Work

- Attachment B2 – M&E Requirements Matrix

- Attachment B5 – Infrastructure M&E Price Proposal Schedules

- Attachment B13 – M&E Staffing Worksheets

- Attachment C1 – Consolidated Price Worksheets

Proposal Submission Instructions are contained in RFP Section 6 - Proposal Structure and Submission. Proposal scoring and evaluation details are contained in RFP Section 8 - Evaluation.

## Infrastructure Requirements

### Infrastructure Firm Qualifications

The Consortium seeks a responsible Infrastructure Contractor with the right experience to support the CalSAWS Infrastructure over the life of the Agreement. Therefore, it is imperative that the Bidder provide enough detail in their response for the Consortium to evaluate the ability of the Bidder to meet or exceed the requirements herein, and perform the Services described within the Infrastructure SOW in a professional, high-quality manner.

All Firm Qualifications contained in Sections 5.2.1.1, 5.2.1.2 and 5.2.1.3 must be met and documented according to Section 6 - Proposal Structure and Submission. Firm Qualifications requirements will be scored as pass or fail.

#### Infrastructure Firm Mandatory Qualifications

Table 28 – Infrastructure Firm Mandatory Qualifications

| Infrastructure Firm Mandatory Qualifications |  |
| --- | --- |
| Req # | Mandatory Qualification |
| I-F1 | - A minimum of three (3) years of Prime Contractor experience performing cloud-based operational activities including network engineering, cybersecurity vulnerability mitigations, capacity planning, performance testing, and performance monitoring on two (2) Projects involving large and complex IT systems. Each of the two (2) Projects must have been completed or ongoing within the last five (5) years. |
| I-F2 | - Prime Contractor experience with the transition of one (1) cloud-based system from one company to another involving a large and complex IT System. The transition component of the Project must have completed within the last five (5) years. |
| I-F3 | - Prime Contractor experience providing service desk activities on two (2) Projects of at least 12 months in duration each involving large and complex IT systems using Information Technology Infrastructure Library (ITIL) standards and framework. Service Desk experience must include supporting Tiers 1 and 2 service desks/help desks, security, maintenance and interoperability. Each of the two (2) Projects must have been completed or ongoing within the last five (5) years. |
| I-F4 | - Prime Contractor experience with a minimum of one (1) large and complex IT System Project involving your firm and a minimum of two additional contractors with responsibility for different areas of the system. The Project(s) must have been completed or ongoing within the last ten (10) years. |

#### Infrastructure Firm References

The purpose of the Firm Reference requirements is to provide the Consortium with the ability to assess Firm’s experience in supplying similar or relevant services to those identified in this solicitation. Firm References must be met and documented according to Section 6 - Proposal Structure and Submission. The Consortium may contact references listed to verify the information provided by the Bidder. Proposals with forms that have alterations or changes to the original information will be considered nonresponsive. Any conflicting information may result in the Proposal being deemed nonresponsive.

#### Infrastructure Firm Financial Qualifications

Firm Financial Qualifications must be met and documented according to Section 6 - Proposal Structure and Submission. Firm qualifications must be provided for Subcontractors who provide at least 20% of the annual price during the base contract period.

In the event of any form of business or corporate reorganization by Bidder (e.g., sale, merger, rebranding, or other similar form of reorganization), the Bidder shall provide the required financial information for the Bidder’s successor in interest.

Bidders will provide responses to:

- I-F5a or I-F5b. Do not respond to both, and

- I-F6, and

- I-F-7

Firm Financial Qualifications requirements will be scored as pass or fail.

Table 29 – Infrastructure Firm Financial Qualifications

| Infrastructure Firm Financial Qualifications |  |
| --- | --- |
| Req # | Qualification |
| I-F5 | - a. The Bidder will provide financial statements for the past two (2) fiscal years for the Contractor and each Subcontractor. These must be audited financial statements unless audited statements are not a part of the routine business practices of the firm. The Consortium will accept financial statements audited according to either Generally Accepted Accounting Principles (GAAP), Statutory Accounting Principles (SAP) of the National Association of Insurance Commissioners (NAIC) or the International Financial Reporting Standards (IFRS). - Or - b. If the Bidder does not produce audited financial statements or file corporate financial information such as a 10-K as part of its routine business practices, as included in point a. above, Bidders may provide unaudited financial information that includes information relating to liquidity, assets, liabilities, equity, working capital, current ratio and net revenue. Bidders must also provide a privately placed debt rating from the NAIC, or an equivalent nationally recognized credit rating agency. |
| I-F6 | - The Bidder must also provide a copy of its Dun & Bradstreet (D&B) D-U-N-S number and Business Information Report, inclusive of its D&B viability and credit ratings. |
| I-F7 | - These financial statements must be accompanied by a signed statement from the Bidder’s or its Parent Company’s Chief Executive Officer, Chief Financial Officer and/or Designee(s), certifying the financial information is accurate and complete. Alternatively, financial statements that include a signed statement by the independent certified public accountant, made a part of the financial statement, will suffice for the certification letter. |

### Infrastructure Staffing

All Staffing Requirements Qualifications contained in Sections 5.2.2.1 and 5.2.2.2 must be met and documented according to Section 6 - Proposal Structure and Submission. Staffing Approach and Qualifications requirements will be scored as described in Section 8 - Evaluation.

#### Infrastructure Staffing Approach

Table 30 – Infrastructure Staffing Approach

| Infrastructure Staffing Approach |  |
| --- | --- |
| Req# | Mandatory Qualification |
|  | - The Bidder will provide a narrative describing the overall Staffing approach to the Infrastructure Services addressing the following Staffing subsections. |
|  | - The Bidder will complete Attachment A13 – Infrastructure Staffing Worksheets describing the roles and level of effort (hours) to provide Infrastructure Services. |

##### General Contractor Staffing Responsibilities

The Contractor is responsible for providing all Staff necessary to fulfill the Services and requirements defined in this RFP. Any increase to the Agreement price for additional staff will only be allowed pursuant to the Consortium Change Order process.

The Contractor is responsible for employing an approach for Staff management that facilitates a productive working relationship with Consortium Staff, County Staff, other Consortium contractor Staff, and State Staff/Project Sponsors. All Contractor Staff are expected to proactively coordinate and work cooperatively with the Consortium.

The Bidder must include an organization chart displaying the relationships of the Infrastructure Services team and include the relationships of the Infrastructure Services team to the Consortium and other Consortium Contractors.

##### Staff Responsibilities

All proposed Contractor Staff must have good oral and written communication skills. One aspect of good oral communication skills includes the ability to communicate with diverse groups of users and to convey information technology terms and concepts to non-technical audiences.

All Contractor Staff must prepare for and actively participate in designated Project meetings and represent the best interests of the Consortium, and identify and escalate issues as appropriate.

To facilitate Project progress, it is important to the Consortium that the Infrastructure Contractor minimizes Staff turnover to the extent possible, particularly for Key Staff as detailed below.

##### Contractor Staff Changes

For any expected Infrastructure Key Staff changes, the Contractor will provide a 30-calendar Day notice to the Consortium Executive Director regarding the change and plans for transition. The Infrastructure Contractor will provide at least two resumes with proof of experience that meets or exceeds the mandatory qualifications as defined in this RFP, and two references for any recommended replacement Key Staff. The Consortium reserves the right to require face-to-face or video interviews of all proposed replacement Key Staff. The Consortium reserves the right to accept or reject any proposed Key Staff.

For any unexpected Key Staff changes, the Contractor will provide the Consortium Executive Director a written notification within three business days of knowledge and required Key Staff action. Within seven (7) calendar days of providing such written notice, the Contractor will provide the Consortium Executive Director with plans for transition. All provisions in the preceding paragraph also apply to unexpected Key Staff changes, except for the 30-Day notice.

##### Staff Performance

The Contractor Staff will possess the skills and experience necessary to fulfil the responsibilities and requirements of this RFP. The Contractor will be responsible for identifying and correcting performance issues for its entire Staff (i.e., employees and Subcontractors).  Should the Consortium discover performance problems with any Contractor Staff, the Executive Director will notify the appropriate Project Manager as soon as is reasonably possible. If the Executive Director requests removal of any Infrastructure Staff person, the Contractor will immediately remove such Staff from the Project.

#### Infrastructure Key Staff

Bidders submitting an Infrastructure Proposal must include the following eight (8) Key Staff.

- Infrastructure Project Manager

- Infrastructure PMO Lead

- Infrastructure Delivery Integration Manager

- Infrastructure Transition Manager

- Infrastructure Operations Manager

- Infrastructure Security Manager

- Infrastructure Operations Service Desk Lead

- Infrastructure AWS Manager

Infrastructure Key Staff minimum qualifications requirements are contained in the Infrastructure SOW. Key Staff skills and abilities will be scored according to Section 8 -  Evaluation.

##### Infrastructure Key Staff Client References

The purpose of the Staff reference requirements is to provide the Consortium with the ability to assess Key Staff experience in supplying similar or relevant services to those identified in this solicitation. Key Staff Client References contained in this section must be met and documented according to Section 6 - Proposal Structure and Submission. The Consortium may contact references listed to verify the information provided by the Bidder. Any conflicting information may result in the Proposal being deemed nonresponsive.

### Infrastructure Understanding and Approach

Understanding and Approach areas are of particular interest and importance to the Consortium, require a narrative response, and are aligned with Section 4 - CalSAWS Future System. The objective of the Understanding and Approach is for the Bidder to demonstrate its understanding of the Consortium’s requirements through its narrative response. The Bidder will provide a narrative response to each of the five (5) Infrastructure Understanding and Approach (U&A) topics located within this Section. The total narrative response should not exceed 100 pages.

- Integrated Multi-Contractor Environment

- System Performance

- Hardware and Software Management

- Service Desk Management

- Transition-In

The Bidder will provide their responses to the Infrastructure Understanding and Approach in accordance with the instructions provided in RFP Section 6 - Proposal Structure and Submission. The Understanding and Approach responses will be scored in accordance with Section 8 - Evaluation.

#### Infrastructure Understanding and Approach to the CalSAWS Integrated Multi-Contractor Environment

Table 31 – Infrastructure Understanding and Approach to the CalSAWS Multi-Contractor Environment

| 1. Infrastructure Understanding and Approach to the CalSAWS Integrated Multi-Contractor Environment |  |
| --- | --- |
| Item # | Topic |
|  | - Describe your approach to managing your scope of work and how you will coordinate with other involved CalSAWS contractors and the CalSAWS Delivery Integration Team to ensure understanding and agreement of the roles and responsibilities of each Contractor and the Consortium. |
|  | - Describe your approach to working and collaborating with the CalSAWS M&E Contractor to perform shared services, such as security, and supporting Application Evolution and Innovation. |
|  | - Identify major risks inherent in the Integrated Multi-Contractor Environment and your proposed mitigation strategies. |

#### Infrastructure Understanding and Approach to System Performance

Table 32 – Infrastructure Understanding and Approach to System Performance

| 2. Infrastructure Understanding and Approach to System Performance |  |
| --- | --- |
| Item # | Topic |
|  | - Describe your approach to proactively monitoring and managing SLAs to ensure performance requirements and appropriate security measures are met. |
|  | - Describe your approach to proactively assessing CalSAWS system performance, and how you will optimize and continually improve system performance. - Based on your experience, describe how your past system performance and SLA management processes delivered improved system performance and measures and the extent to which you met or exceeded stated SLAs. |
|  | - Identify major risks inherent in multi-contractor system performance requirements and your proposed mitigation strategies. |

#### Infrastructure Understanding and Approach to Hardware and Software Management

Table 33 – Infrastructure Understanding and Approach to Hardware and Software Management

| 3. Infrastructure Understanding and Approach to Hardware and Software Management |  |
| --- | --- |
| Item # | Topic |
|  | - Describe your approach for providing CalSAWS Software maintenance services, including CalSAWS Software upgrades and patches, and ensuring appropriate security measures are continually addressed. |
|  | - Describe your approach for providing central and remote CalSAWS Hardware maintenance services for the Project Offices and CalSAWS Managed Hardware located in the Counties. |
|  | - Describe challenges and risks to providing CalSAWS Hardware and CalSAWS Software management for CalSAWS and how you will mitigate the risks. |

#### Infrastructure Understanding and Approach to Service Desk Management

Table 34 – Infrastructure Understanding and Approach to Service Desk Management

| 4. Infrastructure Understanding and Approach to Service Desk Management |  |
| --- | --- |
| Item # | Topic |
|  | - Provide your approach to delivering Service Desk Management and identify enhancements and improvements to current CalSAWS Service Desk operations. |
|  | - Describe your approach to coordinating service desk responsibilities with other Tier 3 Contractors. |
|  | - Describe your approach to Staffing the Service Desk to include recruitment, training and retention strategies. Explain how your staffing levels defined within Attachment A13 – Infrastructure Staffing Worksheets align with your approach. Justification for staffing levels below the current efforts described in Section 3 must be strongly supported. |
|  | - Describe challenges and risks related to delivering Service Desk services to CalSAWS and how you will mitigate the risks. |

#### Infrastructure Understanding and Approach to Transition-In

Table 35 – Infrastructure Understanding and Approach to Transition-In

| 5. Infrastructure Understanding and Approach to Transition-In |  |
| --- | --- |
| Item # | Topic |
|  | - Describe your firm’s experience with one or more transitions from one (1) company or contract to another in a cloud-based environment and the corresponding outcomes. - Include the system components and services that were transitioned as well as the transition timeline. - Describe the key best practices you will bring to the CalSAWS engagement as recommendations for the Infrastructure transition. |
|  | - Describe your proposed Transition Manager’s experience with one or more like transitions managing the successful transition of large and complex IT Systems from one (1) company or contract to another on at least two (2) separate Projects. Describe the outcomes of the transition and what key best practices the Transition Manager will bring to the CalSAWS engagement. |
|  | - Please identify the greatest risks inherent with the overall transition effort, and those risks associated with each transition area along with your planned mitigation measures to ensure no disruption to CalSAWS services. |

### Approach to Imaging Services

The Approach will inform the Consortium of the Bidder’s overall plan to deliver Imaging Services from Transition-In to maintaining, operating and enhancing Imaging Services. Bidders are advised to consider, in the development of this narrative, the following Imaging Requirements, Imaging Deliverable and Imaging SLAs contained in Section 15. This narrative will not be scored and may not exceed 10 pages.

Table 36 - Approach to Imaging Services

| Approach to Imaging Services |  |
| --- | --- |
| Req# | Mandatory Qualification |
| IMG-1 | - The Bidder will provide a narrative describing its approach to Imaging Services with its Proposal. |

### Infrastructure Requirements Matrix

Requirements in Attachment A2 – Infrastructure Requirements Matrix do not require a narrative response nor are they individually scored. Bidders are advised to not submit this attachment with their proposal. Bidders must agree to satisfy all requirements included in this attachment by completing the Attachment A4 – Statement of Compliance with Infrastructure Requirements Form.

## Maintenance and Enhancement Requirements

### M&E Firm Qualifications

The Consortium seeks a responsible M&E Contractor with the right experience to support the CalSAWS application over the life of the Agreement. Therefore, it is imperative that the Bidder provide enough detail in their response for the Consortium to evaluate the ability of the Bidder to meet or exceed the requirements herein, and perform the Services described within the M&E SOW in a professional, high-quality manner.

All Firm Qualifications contained in Sections 5.3.1.1, 5.3.1.2 and 5.3.1.3 must be met and documented according to Section 6 - Proposal Structure and Submission. Firm Qualifications requirements will be scored as pass or fail.

#### M&E Firm Mandatory Qualifications

Table 37 – M&E Firm Mandatory Qualifications

| M&E Firm Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualification |
|  | - At least three (3) years of Prime Contractor experience performing application maintenance and system modifications on two (2) Projects involving large and complex IT Systems, with one (1) of the Projects having been on an Eligibility/Case Management system or Health Care system. Each of the two (2) Projects must have been completed or ongoing within the last five (5) years. |
|  | - At least three (3) years of Prime Contractor experience performing operational activities including system engineering, capacity planning, performance testing, performance monitoring, and batch processing on two (2) Projects involving large and complex IT Systems with one (1) of the Projects having been on an Eligibility/Case Management or Health Care system. Each of the two (2) Projects must have occurred within the last five (5) years. |
|  | - Prime Contractor experience with a minimum of one (1) large and complex IT System Project involving a minimum of three Contractors with responsibility for different areas of the system. The Project(s) must have been completed or ongoing within the last ten (10) years. |
|  | - Prime Contractor experience with the transition of one (1) large and complex IT System Eligibility/Case Management or Health Care system, from one company to another. The Project must have occurred within the last ten (10) years. |

#### M&E Firm References

The purpose of the Firm Reference requirements is to provide the Consortium with the ability to assess the Bidder’s experience in supplying similar or relevant services to those identified in this solicitation. Firm References must be met and documented according to Section 6 - Proposal Structure and Submission. The Consortium may contact references listed to verify the information provided by the Bidder. Proposals with forms that have alterations or changes to the original information will be considered nonresponsive. Any conflicting information may result in the Proposal being deemed nonresponsive.

#### M&E Firm Financial Qualifications

Firm Financial Qualifications must be met and documented according to Section 6 - Proposal Structure and Submission. Firm qualifications must be provided for Subcontractors who provide at least 20% of the annual price during the base contract period.

In the event of any form of business or corporate reorganization by Bidder (e.g., sale, merger, rebranding, or other similar form of reorganization), the Bidder shall provide the required financial information for the Bidder’s successor in interest.

Bidders will provide responses to:

- I-F5 a or I-F5b. Do not respond to both, and

- I-F6, and

- I-F-7.

Firm Financial Qualifications requirements will be scored as pass or fail.

Table 38 – M&E Firm Financial Qualifications

| M&E Firm Financial Qualifications |  |
| --- | --- |
| Req# | Qualification |
|  | - The Bidder will provide financial statements for the past two (2) fiscal years for the Contractor and each Subcontractor. These must be audited financial statements unless audited statements are not a part of the routine business practices of the firm. The Consortium will accept financial statements audited according to either Generally Accepted Accounting Principles (GAAP), Statutory Accounting Principles (SAP) of the National Association of Insurance Commissioners (NAIC) or the International Financial Reporting Standards (IFRS). - Or - If the Bidder does not produce audited financial statements or file corporate financial information such as a 10-K as part of its routine business practices, Bidders may provide unaudited financial information that includes information relating to liquidity, assets, liabilities, equity, working capital, current ratio and net revenue. Bidders must also provide a privately placed debt rating from the NAIC, or an equivalent nationally recognized credit rating agency. |
|  | - The Bidder must also provide a copy of its Dun & Bradstreet (D&B) D-U-N-S number and Business Information Report, inclusive of its D&B viability and credit ratings. |
|  | - These financial statements must be accompanied by a signed statement from the Bidder’s or its Parent Company’s Chief Executive Officer, Chief Financial Officer and/or Designee(s), certifying the financial information is accurate and complete. Alternatively, financial statements that include a signed statement by the independent certified public accountant, made a part of the financial statement, will suffice for the certification letter. |

### M&E Staffing

All Staffing Requirements Qualifications contained in Sections 5.3.2.1 and 5.3.2.2 must be met and documented according to Section 6 - Proposal Structure and Submission. Staffing Approach and Qualifications requirements will be scored as described in Section 8 - Evaluation.

#### M&E Staffing Approach

Table 39 – M&E Staffing Approach

| M&E Staffing Approach |  |
| --- | --- |
| Req# | Mandatory Qualification |
| ME-S1 | - The Bidder will provide a narrative describing the overall Staffing approach to the M&E Services addressing the following Staffing subsections. |
| ME-S2 | - The Bidder will complete Attachment B13 – M&E Staffing Worksheets describing the roles and level of effort (hours) to provide M&E Services. |

##### General Contractor Staffing Responsibilities

The Contractor is responsible for providing all Staff necessary to fulfill the Services and requirements defined in this RFP. Any increase to the Agreement price for additional staff will only be allowed pursuant to the Consortium Change Order process.

The Contractor is responsible for employing an approach for Staff management that facilitates a productive working relationship with Consortium Staff, County Staff, other Consortium contractor Staff, and State Staff/Project Sponsors. The Contractor’s Staff will proactively coordinate and work collaboratively with the Consortium.

The Bidder must include an organization chart displaying the relationships of the M&E Services team and include the relationships of the M&E Services team to the Consortium and other Consortium Contractors.

##### Staff Responsibilities

All proposed Contractor Staff must have good oral and written communication skills. One aspect of good oral communication skills includes the ability to communicate with diverse groups of users and to convey information technology terms and concepts to non-technical audiences.

All Contractor Staff must prepare for and actively participate in designated Project meetings and represent the best interests of the Consortium, and identify and escalate issues as appropriate.

To facilitate Project progress, it is important to the Consortium that the M&E Contractor minimizes Staff turnover to the extent possible, particularly for Key Staff as detailed below.

##### Contractor Staff Changes

For any expected M&E Key Staff changes, the Contractor will provide a 30-calendar Day notice to the Consortium Executive Director regarding the change and plans for transition. The M&E Contractor will provide at least two resumes with proof of experience that meets or exceeds the mandatory qualifications as defined in this RFP, and two references for any recommended replacement Key Staff. The Consortium reserves the right to require face-to-face or video interviews of all proposed replacement Key Staff. The Consortium reserves the right to accept or reject any proposed Key Staff.

For any unexpected Key Staff changes, the Contractor will provide a written notification to the Consortium Executive Director within three business days of knowledge. Within seven (7) calendar days of providing such written notice, the Contractor will provide the Consortium Executive Director with plans for transition. All provisions in the preceding paragraph also apply to unexpected Key Staff changes, except for the 30-Day notice.

##### Staff Performance

The Contractor Staff will possess the skills and experience necessary to fulfill the responsibilities and requirements of this RFP. The Contractor will be responsible for identifying and correcting performance issues for its entire Staff (i.e., employees and Subcontractors). Should the Consortium discover performance problems with any Contractor Staff, the Executive Director will notify the appropriate Project Manager as soon as is reasonably possible.  If the Executive Director requests removal of any M&E Staff person, the Contractor will immediately remove such Staff from the Project.

#### M&E Key Staff

Bidders submitting an M&E Proposal must include the following twelve (12) Key Staff.

- M&E Project Manager

- M&E PMO Lead

- M&E Delivery Integration Manager

- M&E Transition Manager

- M&E Innovation Lead

- M&E Enterprise Architect

- M&E Technical Manager

- M&E Application Manager

- M&E Security Manager

- M&E Testing Manager

- M&E Release Manager

- M&E Project Scheduler

M&E Key Staff minimum qualifications requirements are contained in the M&E SOW. Key Staff will be scored according to Section 8 – Evaluation.

##### M&E Key Staff Client References

The purpose of the Staff reference requirements is to provide the Consortium with the ability to assess Key Staff experience in supplying similar or relevant services to those identified in this solicitation. Key Staff Client References contained in this section must be met and documented according to Section 6 – Proposal Structure and Submission. The Consortium may contact references listed to verify the information provided by the Bidder. Any conflicting information may result in the Proposal being deemed nonresponsive.

### M&E Understanding and Approach

Understanding and Approach areas are of particular interest and importance to the Consortium, require a narrative response, and are aligned with Section 4 – CalSAWS Future System. The objective of the Understanding and Approach is for the Bidder to demonstrate its understanding of the Consortium’s requirements through its narrative response. The Bidder will provide a narrative response to each of the five (5) M&E Understanding and Approach (U&A) topics located within this section. The total narrative response should not exceed 100 pages.

- Integrated Multi-Contractor Environment

- Application Evolution

- System Change Requests

- Innovation

- Transition-In

The Bidder will provide their responses to the M&E Understanding and Approach in accordance with the instructions provided in RFP Section 6 – Proposal Structure and Submission. The Understanding and Approach responses will be scored in accordance with Section 8 – Evaluation.

#### M&E Understanding and Approach to the CalSAWS Integrated Multi-Contractor Environment

Table 40 – M&E Understanding and Approach to CalSAWS Multi-Contractor Organization

| 1. M&E Understanding and Approach to the CalSAWS Integrated Multi-Contractor Environment |  |
| --- | --- |
| Item # | Topic |
|  | - Describe your approach to managing your scope of work and how you will coordinate with other involved CalSAWS contractors and the CalSAWS Delivery Integration Team to ensure understanding and agreement of the roles and responsibilities of each Contractor and the Consortium. |
|  | - Describe your approach to working and collaborating with the CalSAWS Infrastructure Contractor to perform shared services, such as security, and supporting services such as Service Desk, production operations and system performance. |
|  | - Identify major risks inherent in the Integrated Multi-Contractor Environment and your proposed mitigation strategies. |

#### M&E Understanding and Approach to Application Evolution

Table 41 – M&E Understanding and Approach to Application Evolution

| 2. M&E Understanding and Approach to Application Evolution |  |
| --- | --- |
| Item # | Topic |
|  | - Describe your strategy and approach to breaking down the large CalSAWS application into feature modules, prioritizing and decoupling the database, and refactoring the application to evolve the application architecture. - Describe how this strategy will address security considerations, reduce costs, and improve optimization, scalability and flexibility. |
|  | - Describe how you will maintain the legacy architecture during evolution, how platforms will be kept in-sync, how changes will integrate with existing technologies and networks, how changes will be tested, and any other factors to be addressed, including security. |
|  | - Describe your approach for furthering the DevOps model and the use of Infrastructure as Code within the CalSAWS environment. |
|  | - Identify key challenges and risks to evolving the CalSAWS core databases, middleware and other components to align with the existing AWS architecture. |
|  | - Identify key challenges and risks to establishing your DevOps approach. |

#### M&E Understanding and Approach to System Change Requests

Table 42 – M&E Understanding and Approach to SCRs

| 3. M&E Understanding and Approach to System Change Requests |  |
| --- | --- |
| Item # | Topic |
|  | - Describe the SDLC methodology you will use to deliver CalSAWS application changes. |
|  | - Describe your approach to improving the existing CalSAWS SCR process. Include solutions to deliver changes more quickly to end users, including improving processes, tools, RWR and test methodology improvements. Explain how your staffing levels defined within Attachment B13 – M&E Staffing Worksheet align with your approach. Justification for staffing levels below the current efforts described in Section 3 must be strongly supported. |
|  | - Describe how you will improve the existing CalSAWS approach to UCD and the overall User experience as part of the SDLC. |
|  | - Describe your approach to strengthening security measures associated with the application prior to release, including the CI/CD process, proactive security controls and testing. |
|  | - Identify the challenges and risks associated with implementing SDLC, UCD and SCR improvements and present your proposed risk mitigation strategies. |

#### M&E Understanding and Approach to Innovation

Table 43 – M&E Understanding and Approach to Innovation

| 4. M&E Understanding and Approach to Innovation |  |
| --- | --- |
| Item # | Topic |
|  | - Describe your approach to proactively explore, identify, analyze, evaluate technology innovations, and formulate recommendations for potential inclusion to the CalSAWS application. Describe how you will: - Coordinate with the Consortium to evaluate emerging technologies, - Propose integration of selected innovation, technologies into the CalSAWS platform, - Evaluate value and impact to business operations, and develop strategies for implementation. |
|  | Describe how your firm successfully developed and implemented a similar Innovation program on a previous engagement. |
|  | - Describe how you will participate with and support the existing CalSAWS Innovation Team relative to your overall Innovation strategy. |

#### M&E Understanding and Approach to Transfer-In

Table 44 – M&E Approach to Transition-In

| 5. M&E Understanding and Approach to Transition-In |  |
| --- | --- |
| Item # | Topic |
|  | - Describe how your firm approached and accomplished one or more transitions from one (1) company or contract to another in a cloud-based environment and the corresponding outcomes. - Include the system components and services that were transitioned as well as the transition timeline. - Describe the key best practices you will bring to the CalSAWS engagement as recommendations for the M&E transition. |
|  | - Describe your proposed Transition Manager’s experience with one or more like transitions managing the successful transition of large and complex IT Systems from one (1) company or contract to another on at least two (2) separate Projects. - Describe the outcomes of the transition and what key best practices the Transition Manager will bring to the CalSAWS engagement. |
|  | - Please identify the greatest risks inherent with the overall transition effort, and those risks associated with each transition area along with your planned mitigation measures to confirm no disruption to CalSAWS services. |

### M&E Requirements Matrix

Requirements in Attachment B2 – M&E Requirements Matrix do not require a narrative response nor are they individually scored. Bidders are advised to not submit this attachment with their proposal. Bidders must agree to satisfy all requirements included in this attachment by completing the Attachment B4 – Statement of Compliance with M&E Requirements Form.

### Approach to Imaging Services

The Approach will inform the Consortium of the Bidder’s overall plan to deliver Imaging Services from Transition-In to maintaining, operating and enhancing Imaging Services. Bidders are advised to consider, in the development of this narrative, the following Imaging Requirements, Imaging Deliverable and Imaging SLAs contained in Section 15. This narrative will not be scored and may not exceed 10 pages.

Table 45 – Approach to Imaging Services

| Approach to Imaging Services |  |
| --- | --- |
| Req# | Mandatory Qualification |
| IMG-1 | - The Bidder will provide a narrative describing its approach to Imaging Services with its Proposal. |

## Price Requirements

### General

This section describes the requirements to be addressed in the preparation of the Price Proposal Schedules for the Infrastructure and/or M&E Services. There are three sets of Price Schedules:

- Infrastructure Price Proposal Schedules

- M&E Price Proposal Schedules

- Consolidated Price Proposal Schedules

Bidders may choose to propose one of the three options: 1) the Infrastructure Services; 2) the M&E Services; or 3) both sets of Services. Those Bidders proposing both scopes of Services must also complete a third set of Price Schedules: the Consolidated Price Schedules (in addition to completing the Infrastructure Price Proposal Schedules and the M&E Price Proposal Schedules). The Consortium expects some economies of scale with a Consolidated Price Proposal.

The Price Proposal Schedule worksheets contain standard line items for various cost categories. Some worksheets also contain rows for line items designated as Other to address miscellaneous items. It is solely the responsibility of the proposing Contractor to include all prices related to the Infrastructure and/or M&E goods and Services, as appropriate. Bidders may request the addition of line items or cost categories through the Question-and-Answer processes defined in Section 1.13, Questions Regarding the RFP.

It is solely the responsibility of the proposing Contractor to confirm that all prices are included within their Price Proposal. If additional key Tasks or other line items are required to accurately and completely represent the price, and the Question-and-Answer period is closed, Bidders should add any such items and notate those changes as comments in the affected cells.

Bidders must document any changes to formulas or links for reasons other than to accommodate additional rows for Staff, CalSAWS Hardware, CalSAWS Software, or in sums and indicate any such changes as comments in the affected cells. It is solely the responsibility of the proposing Contractor to confirm that all mathematical calculations are correct in their Proposal.  Bidders are encouraged to request corrections to formulas through the Question-and-Answer processes defined in Section 1.13 to benefit the Consortium and all proposing Bidders.

Each Price Proposal Schedule worksheet includes an area in which to document price-related assumptions. These are to be used by the Bidder to list and describe any special cost assumptions, conditions, and/or constraints relative to, or which impact, the prices presented on the detailed schedules. It is solely the responsibility of the proposing Contractor to fully document all price-related assumptions.

Price Proposals must reflect the existing terms and conditions within the Infrastructure Agreement and the M&E Agreement, as applicable. Bidders may not document assumptions that modify Agreement terms or conditions or that represent exceptions to Agreement terms or conditions. Any assumptions that do conflict with the Agreement terms and conditions will be disregarded from the Proposal submission.

The selected Contractor(s) will also prepare Price Schedule Summaries by Federal Fiscal Year (FFY).

### Infrastructure Pricing

Attachment A5 – Infrastructure Price Proposal Schedules contains all price related worksheets for the Infrastructure goods and Services. Bidders for the Infrastructure SOW must complete all worksheets within Attachment A5 – Infrastructure Price Proposal Schedules as part of their Proposal submission. The Infrastructure Price Proposal Schedules are listed below:

- Infrastructure Services Summary by SFY (Schedule 1)

- Infrastructure Deliverables: May 2024 – October 2024 (Schedule 2)

- Infrastructure Transition-In Staff Loading (Schedule 3)

- Infrastructure Hardware (Schedule 4)

- Infrastructure Software (Schedule 5)

- Infrastructure Telecom (Schedule 6)

- Ongoing Infrastructure Services: November 2024 – October 2030 (Schedule 7)

- Infrastructure Staff Loading (Schedule 8): November 2024 – October 2025

- Infrastructure Optional Extension Years 1 – 4 (Schedules 9 – 12)

- Infrastructure Services Hourly Rate Card (Schedule 13)

- Infrastructure Services Change Order Rate Card (Schedule 14)

- Optional Imaging Goods and Services (Schedule 15)

- Infrastructure AWS IaaS Resources (Schedule 16)

The detailed instructions for the completion of each schedule are provided in  Section – 6.3.4, Infrastructure Volume 2A – Price Schedules.

### M&E Pricing

Attachment B5 – M&E Price Proposal Schedules contain all price related worksheets for the M&E goods and Services. Bidders for the M&E SOW must complete all worksheets within Attachment B5 – M&E Price Proposal Schedules as part of their Proposal submission. The M&E Price Proposal Schedules are listed below:

- M&E Services Summary by SFY (Schedule 1)

- M&E Deliverables: May 2024 – April 2025 (Schedule 2)

- M&E Transition-In Staff Loading (Schedule 3)

- M&E Software (Schedule 4)

- Ongoing M&E Services: May 2025 – April 2031 (Schedule 5)

- M&E Staff Loading: May 2025 – April 2026 (Schedule 6)

- M&E Database Migration: May 2025 – April 2026 (Schedule 7)

- M&E Task Management Services: May 2025 – April 2026 (Schedule 8)

- M&E Optional Extension Years 1 – 4 (Schedules 9 – 12)

- M&E Services Hourly Rate Card (Schedule 13)

- M&E Services Change Order Rate Card (Schedule 14)

- Optional Imaging Goods and Services (Schedule 15)

- M&E AWS IaaS Resources (Schedule 16)

The detailed instructions for the completion of each schedule are provided in Section 6.3.8, M&E Volume 2B – Price Schedules.

### Consolidated Pricing

Attachment C1 – Consolidated Price Proposal Schedules contains all price related worksheets for both the Infrastructure and M&E goods and Services. Contractors bidding both Scopes of Work must also complete all worksheets within Attachment C1 – Consolidated Price Proposal Schedules as part of their Proposal submission. The Consolidated Price Proposal Schedules are listed below:

- Consolidated Infrastructure and M&E Services Summary by SFY (Schedule1)

- Consolidated Infrastructure Services Summary by SFY (Schedule 2)

- Consolidated Infrastructure Deliverables: May 2024 – October 2024 (Schedule 3)

- Consolidated Infrastructure Transition-In Staff Loading (Schedule 4)

- Consolidated Infrastructure Hardware (Schedule 5)

- Consolidated Infrastructure Software (Schedule 6)

- Consolidated Infrastructure Telecom (Schedule 7)

- Consolidated Ongoing Infrastructure Services: November 2024 – October 2030 (Schedule 8)

- Consolidated Infrastructure Staff Loading (Schedule 9): November 2024 – October 2025

- Consolidated Infrastructure Optional Extension Years 1 – 4 (Schedules 10 – 13)

- Consolidated Infrastructure Services Hourly Rate Card (Schedule 14)

- Consolidated Infrastructure Services Change Order Rate Card (Schedule 15)

- Consolidated Infrastructure AWS IaaS Resources (Schedule 16)

- Consolidated M&E Services Summary by SFY (Schedules 17)

- Consolidated M&E Deliverables: May 2024 – April 2025 (Schedule 18)

- Consolidated M&E Transition-In Staff Loading (Schedule 19)

- Consolidated M&E Software (Schedule 20)

- Consolidated Ongoing M&E Services: May 2025 – April 2031 (Schedule 21)

- Consolidated M&E Staff Loading: May 2025 – April 2026 (Schedule 22)

- Consolidated M&E Database Migration: May 2025 – April 2026 (Schedule 23)

- Consolidated M&E Task Management Services (Schedule 24)

- Consolidated M&E Optional Extension Years 1 – 4 (Schedules 25 – 28)

- Consolidated M&E Services Hourly Rate Card (Schedule 29)

- Consolidated M&E Services Change Order Rate Card (Schedule 30)

- Optional Imaging Goods and Services (Schedule 31)

- Consolidated M&E AWS IaaS Resources (Schedule 32)

The detailed instructions for the completion of each schedule are provided in Section 6.3.10, Volume 3 – Consolidated Price Schedules.

# PROPOSAL STRUCTURE AND SUBMISSION

## General

Responding to this RFP requires the ability to recognize and understand the details which go into performing the required Work, personnel and prices for providing the Infrastructure and M&E Services which are the subject of this solicitation. Inadequate, incomplete or otherwise non-responsive Proposals may result in elimination from further consideration, as determined solely by the Consortium.

Bidders should read the RFP carefully, considering all the requirements needed to complete each facet of the Proposal preparation and submission instructions. All documents required as part of the Proposal, such as references and specified forms, must be provided by the Bidder in accordance with RFP instructions.

The Proposals must sufficiently assure the Consortium that the Contractor can perform the Services within the proposed price and Schedule while meeting the Infrastructure and/or M&E requirements. Proposals shall reflect a realistic job to be performed at a reasonable price.

If, during this Procurement, the Consortium determines that a proposing Bidder has made a material misstatement or misrepresentation, or that materially inaccurate information has been provided to the Consortium, the proposing Bidder may be terminated from the Procurement process.  In the event an Agreement(s) has been finalized but not yet started, the Agreement may be immediately cancelled.

Proposals which contain false or misleading statements, or which provide references which do not support an attribute or condition claimed by the Bidder, may be rejected.  If, in the opinion of the Consortium, such information was intended to mislead the Consortium in their evaluation of the Proposal, and the attribute, condition, or capability is a requirement of this RFP, it will be the basis for rejection of the Proposal.

## Proposal Submission

Proposals must be received by the designated date and time. Late or incomplete Proposals will not be accepted.

Proposal delivery shall be accomplished according to the following instructions.

- Bidders must request a designated SharePoint location by submitting an email to the RFP/Proposal contact in Section 1.8.  Each requesting Bidder will be supplied with individual SharePoint instructions.

- Bidders must upload their Proposals to the designated SharePoint site and Proposals must be received by the Proposal due date and time designated in Section 1.11 – Procurement Timeline.

- Bidders must also send USB flash drives and must be received by the Consortium at the following address no later than 48 hours after the Proposal due date and time designated in Section 1.11 – Procurement Timeline via expedited delivery such as Federal Express.

CalSAWS Project

11290 Pyrites Way

Suite 150

Rancho Cordova, California 95670

The Bidder must submit the Proposal(s) in at least two and up to seven separate volumes, as applicable, separately packaged and clearly labeled according to the following categories:

- Volume 1A – Infrastructure Business Proposal

- Volume 2A – Infrastructure Price Proposal

- Confidential Infrastructure Materials Volume - Optional

- Volume 1B – M&E Business Proposal

- Volume 2B – M&E Price Proposal

- Confidential M&E Materials Volume - Optional

- Volume 3 – Consolidated Infrastructure and M&E Price Proposal

Bidders may submit one Proposal for the Infrastructure Services and/or one Proposal for the M&E Services. Contractors bidding both Infrastructure and M&E components must also submit a Consolidated Price Proposal. Business Proposals, Price Proposals and Confidential Materials. Volumes must be packaged separately as follows.

Table 46 - Infrastructure Only Proposal Submission

| Infrastructure Only Proposal – 2 or 3 Volumes |  |  |
| --- | --- | --- |
| Volume 1A Infrastructure Business Proposal - Required | Volume 2A Infrastructure Price Proposal - Required | Infrastructure Confidential Materials Volume - Optional |
| One (1) Signed Electronic submission to SharePoint | One (1) Signed Electronic submission to SharePoint | One (1) Signed Electronic submission to SharePoint |
| Five (5) USB flash drives sent to the Consortium | Five (5) USB flash drives sent to the Consortium | Five (5) USB flash drives sent to the Consortium |

Table 47 - M&E Only Proposal Submission

| M&E Only Proposal – 2 or 3 Volumes |  |  |
| --- | --- | --- |
| Volume 1B M&E Business Proposal - Required | Volume 1B M&E Price Proposal - Required | M&E Confidential Materials Volume - Optional |
| One (1) Signed Electronic submission to SharePoint | One (1) Signed Electronic submission to SharePoint | One (1) Signed Electronic submission to SharePoint |
| Five (5) USB flash drives sent to the Consortium | Five (5) USB flash drives sent to the Consortium | Five (5) USB flash drives sent to the Consortium |

Table 48 - Infrastructure and M&E Proposal Submission

| Infrastructure and M&E Proposals - 5, 6 or 7 Volumes |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Volume 1A Infrastructure Business Proposal - Required | Volume 2A Infrastructure Price Proposal- required | Confidential Materials Volume - Optional | Volume 1B M&E Business Proposal- required | Volume 1B M&E Price Proposal- required | M&E Confidential Materials Volume - Optional | Volume 3 Consolidated Price Proposal- required |
| - One (1) Signed Electronic submission to SharePoint | - One (1) Signed Electronic submission to SharePoint | - One (1) Signed Electronic submission to SharePoint | - One (1) Signed Electronic submission to SharePoint | - One (1) Signed Electronic submission to SharePoint | - One (1) Signed Electronic submission to SharePoint | - One (1) Signed Electronic submission to SharePoint |
| - Five (5) USB flash drives sent to the Consortium | - Five (5) USB flash drives sent to the Consortium | - Five (5) USB flash drives sent to the Consortium | - Five (5) USB flash drives sent to the Consortium | - Five (5) USB flash drives sent to the Consortium | - Five (5) USB flash drives sent to the Consortium | - Five (5) USB flash drives sent to the Consortium |

## Proposal Format and Organization

### Proposal Format

The Bidder shall format the Proposal as follows:

- Electronic copies must be prepared using the Microsoft Office Suite. PDF format is acceptable for financial statements, other firm-related financial information, Firm References and Key Staff References. Electronic signatures are acceptable.

- Proposals shall be prepared on 8½ x 11-inch pages, except for charts, diagrams, and Microsoft Excel spreadsheets, which may be formatted as 8½ x 14-inch or 11 x 17-inch pages. The text font must be 11-point Century Gothic. In tables, 10-point or 11-point font size may be used. Century Gothic or Arial 9-point or 10-point font size may be used in graphics and figures.

- The Proposal shall be organized into numbered sections and subsections using a decimal numbering system. The pages within each section shall be sequentially numbered.

- Figures and tables should be assigned index numbers and should be referenced by these numbers in the Proposal text and in the Proposal Table of Contents. Figures and tables should be placed as close to text references as possible.

- Proposals shall be clearly written in the English language.

### Infrastructure Proposal Organization

The applicable Proposal volumes shall contain the following:

Table 49 – Infrastructure Proposal Volumes Contents

Infrastructure Proposal Volumes Contents

Volume 1a – Infrastructure Business Proposal

- Cover Page - Transmittal Letter - Table of Contents - Section 1 Executive Summary - Section 2 Firm Qualifications - Section 3 Staffing Approach - Section 4 Understanding and Approach to Infrastructure Services - Section 5 Approach to Imaging Services - Section 6 Required Attachments

Volume 2A – Infrastructure Price Proposal

- Cover Page - Table of Contents - Price Schedules (Attachment A5 – Price Proposal Schedules)

Infrastructure Confidential Materials Volume - Optional

### Volume 1A – Infrastructure Business Proposal

#### Transmittal Letter

The Proposal shall contain a transmittal letter to the Consortium. The Transmittal Letter shall include the following:

- The Contractor’s business name and address;

- The nature of the Contractor’s business organization, such as: corporation, partnership or other entity;

- The Contractor’s Primary Business Contact including name, title, phone number and email address;

- A statement certifying that neither the organization, proposed Subcontractor organizations, nor any of their principals is presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any Federal, State or County department or agency;

- A reference to all RFP Addenda received by the Contractor; if none have been received, a statement to that effect must be included;

- A statement indicating whether the Contractor has had any contracts terminated within the last five (5) years. If any such terminations exist, the Contractor must include details regarding the contract, the reason for termination, date of termination, and client contact information;

- A statement indicating whether the Contractor is or has been involved in litigation regarding any contracts to which the Contractor is a party, within the previous five (5) years. If any such litigation exists, the Contractor must include details regarding the contract, the reason for litigation, date of litigation, and client contact information;

- A description of any Prime or Subcontractor formal relationships with the Consortium or Counties over the last twenty-four (24) months;

- A description and associated contract number(s) of any existing contracts between the Contractor’s organization, or any party named in the Contractor’s response to this RFP, with the Consortium or any California County(ies). If no such contracts exist, so declare;

- A description of how the Contractor will address any potential conflicts between the Work underway on current contracts and the Infrastructure and/or M&E Services;

- A statement certifying that the Contractor’s Proposal as submitted will remain in full force and effect for a specified period, which must be at least twelve (12) months from the Proposal due date specified in Section 1 or through the end of contract negotiations whichever is later;

- A description of Contractor’s corporate commitment to diversity, equity, and inclusion in hiring and contracting, including a description of Contractor’s efforts to enter into subcontracts on the Project with qualified Minority and Women Business Enterprises (MWBEs) and/or Disabled Veteran Business Enterprises (DVBEs); and

- The letter shall be signed by an officer or agent of the Contractor’s organization who is authorized to negotiate on behalf of the Contractor and commit the organization to the terms and conditions of the Agreement resulting from this procurement. The Contractor shall include the job title of the individual who signs the letter.

Price information must not be included in the transmittal letter.

#### Table of Contents

The Proposal must contain a table of contents which shows how the entire Business Proposal is organized and presented using a numeric outline format to the fourth level.

#### Section 1 – Executive Summary

The Executive Summary shall condense and highlight the contents of the Business Proposal in such a way as to provide a broad understanding of the Business Proposal.  The primary objective of this summary is to provide an overview of the key points in the Proposal. While no specific format need be followed, it should include salient and significant points and minimize highly technical terms. It should be brief and concise, not to exceed ten (10) pages.

The Executive Summary must not contain price information.

#### Section 2 – Firm Qualifications

The Firm Qualifications Section shall provide a narrative with information that provides the Consortium with a basis for determining Contractor financial and overall capabilities to undertake a contract of this size and complexity. Bidders will respond to all Firm Qualifications contained in Section 5.2.1 – Infrastructure Firm Qualifications.

##### Firm Experience Details

Bidders will provide details of Prime Contractor firm experience relevant to the proposed Infrastructure Services within at least the last 10 years within the form in Attachment A8 – Firm Qualifications. A concise but thorough description of relevant experience is desired.

The Contractor shall also provide a general narrative description highlighting the Contractor’s Infrastructure Services experience and capabilities.

The Contractor shall provide a firm organization chart. If the firm is a subsidiary of a parent company, the organization chart must be that of the subsidiary firm. The chart must display the firm’s structure and the organizational placement of the CalSAWS Infrastructure Project. The organization chart must include names and be dated. The Contractor shall supply any additional information not already presented in this Section, which the Bidder believes to be relevant to the Consortium’s assessment of the Contractor’s experience with regard to the specifics of this RFP.

The Contractor shall each provide two references within Attachment A9 – Firm References format. Each reference must clearly indicate the reference entity.

        - Firm Financial Resources

Bidders will provide financial qualifications as contained in Section 5.2.1.3 associated with the prime Contractor and any Subcontractor providing at least 20% of the annual revenue during the base contract period.

        - Subcontractor Additional Details

The Contractor shall provide a detailed description of all Work to be performed by the Subcontractor(s) providing at least 20% of the annual price during the base contract period, including:

- Any Tasks, or portions thereof, that will be subcontracted must be identified and defined;

- Each Subcontractor(s) responsible shall be identified by name;

- The rationale for selection of the Subcontractor(s) must be stated; and

- The exact type and amount of Work to be done by each Subcontractor must be identified and defined.

The Contractor shall delineate the percentage of the total Infrastructure Services Project Work each Subcontractor will perform by SFY. The percentage of Work shall be calculated using the Subcontractor’s portion of the total number of Work hours or by using another method such as the Subcontractor’s portion of the prime Contractor’s total price. The Contractor shall separately delineate the percentage of the total Infrastructure Services Project Work any Minority or MWBEs or Disabled Veteran Owned Business Enterprises will perform by SFY.

#### Section 3 – Staffing Approach

##### Staffing Approach Narrative

The Bidder shall provide a narrative describing the overall Staffing approach to the Infrastructure Services team including responding to Staffing Approach and Requirements contained in Section 5 – Requirements. The Bidder shall describe the criteria used to fill the Infrastructure Services Key Staff positions and should discuss the planned interaction between these individuals and Consortium’s Project Staff in similar roles. The Bidder must include an organization chart displaying the relationships of the Infrastructure Services team and include the relationships of the Infrastructure Services team to the CalSAWS Migration Project, Consortium and other Consortium Contractors.

##### Staffing Experience Details

The Bidder shall provide Key Staff résumés and qualifications for all Key Staff in accordance with the format prescribed in Attachment A10 – Infrastructure Staff Resumes and Qualifications.

The Bidder shall provide two (2) Individual Reference Checks for all Key Staff in accordance with the format prescribed in Attachment A11 – Infrastructure Staff Reference Form.

##### Staffing Worksheets

The Bidder shall provide the Staffing Levels in accordance with the format prescribed in Attachment A13 – Infrastructure Staffing Worksheets.

#### Section 4 – Understanding and Approach to Infrastructure Services

The Bidder shall provide a detailed narrative response to the Understanding and Approach topics outlined in Section 5.2.3. Bidders will respond to the following areas to satisfy or exceed the RFP requirements as described in Section 5 – Infrastructure Requirements addressing the following topics:

- Sub Section 5.2.3.1 – Integrated Multi-Contractor Environment

- Sub-Section 5.2.3.2 – System Performance

- Sub-Section 5.2.3.3 – Hardware Software Management

- Sub-Section 5.2.3.4 – Service Desk Management

- Sub-Section 5.2.3.5 – Transition-In

The response to Proposal Section 4 –Understanding and Approach may not exceed 100 pages.

#### Section 5 – Approach to Imaging Services

Bidders will provide a narrative Approach to Imaging Services with its Proposal. The Approach will inform the Consortium of the Bidder’s overall plan to deliver Imaging Services from Transition-In to maintaining, operating and enhancing Imaging Services. Bidders are advised to consider, in the development of this narrative, the following:  Section 15 – Optional Imaging Services, Imaging Deliverable and Imaging SLAs. This narrative will not be scored and may not exceed 10 pages.

#### Section 6 – Business Proposal Attachments

The proposing Bidder shall complete and include in this section the completed forms from the list below. Bidders are instructed to include the completed attachments only once as part of the Proposal Attachments in the appropriate sections of the Proposal.

- Attachment G4 – DARFUR Contracting Act Certification

- Attachment G5 – Certificate of Firm Status

- Attachment A4 – Infrastructure Statement of Compliance with Requirements

- Attachment A7 – Infrastructure Exceptions to the Agreement

- Attachment A8 – Infrastructure Firm Qualifications

- Attachment A9 – Infrastructure Firm References

- Attachment A10 – Infrastructure Key Staff Resumes and Qualifications, Parts 1 and 2

- Attachment A10 – Infrastructure Key Staff Qualifications, Part 3

- Attachment A11 – Infrastructure Key Staff Reference Forms

- Attachment A13 – Infrastructure Staffing Worksheets

### Volume 2A – Infrastructure Price Proposal

This section describes the instructions for the preparation of the Price Proposal Schedules for Infrastructure Services.

Each Price Proposal for the Infrastructure Goods and Services shall include Schedules 1 through 14, the form, content and format for which are included as Attachment A5 – Infrastructure Price Proposal Schedules. This attachment consists of a Microsoft Excel workbook that contains multiple worksheets.  Bidder completion of all Infrastructure Price Proposal Schedules is mandatory.  In Schedule 1A – Infrastructure Price Summary by SFY, formulas have been inserted in the appropriate cells so that summary numbers automatically calculate. Bidders must document any changes to formulas or links for reasons other than to accommodate additional rows in sums and indicate any such changes as comments in the affected cells. It is solely the responsibility of the proposing Contractor to confirm that all mathematical calculations are correct in their Infrastructure Price Proposal. Staffing Levels depicted within Attachment A5 – Infrastructure Price Proposal Schedules must match the Staffing Levels depicted within Attachment A13 – Infrastructure Staffing Worksheets.

It is solely the responsibility of the proposing Contractor to confirm that all prices are included within their Infrastructure Price Proposal.  If additional key Tasks or other line items are required to accurately and completely represent the price, and the Question-and-Answer period is closed, Bidders should add any such items and notate those changes as comments in the affected cells.

Due to links between the Price Proposal Schedule worksheets and formulas that currently result in values of 0, a number of #DIV/0 indicators appear in the blank worksheets. Once the source values are populated, those indicators will no longer exist.

Each Price Proposal Schedule worksheets includes an area in which to document related assumptions. These are to be used by the Contractor to list and describe any special cost assumptions, conditions, and/or constraints relative to, or which impact, the prices presented on the detailed schedules.

Price Proposals must reflect the existing terms and conditions within the Infrastructure Agreement.  Contractors may not document assumptions that modify the Infrastructure Agreement terms or conditions or that represent exceptions to Infrastructure Agreement terms or conditions.

#### Infrastructure Services Price Summary (Schedule 1)

Schedule 1 – Infrastructure Price Summary by SFY, shall present the Contractor’s total firm fixed maximum price to perform all requirements of the RFP for the 6-month Transition-In period, the 6-Year Base Agreement Term, the four additional Optional Yearly Extensions, the Optional Imaging Services and the Total Maximum Price inclusive of the optional extensions and/or Imaging Services. Schedule 1 summarizes the price details provided in other schedules contained in the workbook. This schedule contains formulas that automatically populate the summary price information.

#### Infrastructure Deliverables (Schedule 2)

#### Schedule 2 – Infrastructure Deliverables, shall present the Contractor’s total firm fixed maximum price for the Deliverables defined within this RFP.  The Proposer must indicate the proposed Deliverable Due Dates, Target Invoice Dates and Payment Dates.  Contractors are required to manually enter information for Columns D through I.  Payment for the Transition-In Period will be deliverables based only.  Following the initial Deliverable submission, payment and effort for Deliverables with subsequent recurring patterns should be incorporated into Schedule 5 – Infrastructure Services Price.

#### Infrastructure Transition-In Staff Loading: May 2024 – October 2024 (Schedule 3)

Schedule 3 – Infrastructure Transition-In Staff Loading: May 2024 – October 2024, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the six-month Transition-In Services for the period May 2024 through October 2024.  Bidders should define additional Tasks as needed.  The Staff Loading worksheet should generally reflect the level of effort associated with all work during the Transition-In period, even though payment will not be based on the Staff Loading. Schedule 3 defines price by SFY.

#### Infrastructure Hardware Price: November 2024 – October 2030 (Schedule 4)

Schedule 4 – Infrastructure Hardware Price: November 2024 – October 2030, shall present the Contractor’s total firm fixed maximum price for Infrastructure CalSAWS Hardware and CalSAWS Hardware maintenance, for the Six-Year Base Contract Period November 2024 through October 2030. This Schedule also reflects the Consortium’s standard Hardware refresh cycles for various Hardware categories.  For consistency across proposals, Schedule 4 assumes a full refresh of all Hardware, except for County-Purchased Hardware and low volume/small value items identified in Attachment G2 – Hardware Inventory, in SFY 2024/25.  Hardware prices for subsequent refresh cycles are automatically populated.  Schedule 4 defines price by SFY.

#### Infrastructure Software Price: November 2024 – October 2030 (Schedule 5)

Schedule 5 – Infrastructure Software Price: November 2024 – October 2030, shall present the Contractor’s total firm fixed maximum price for Infrastructure CalSAWS Software and CalSAWS Software maintenance for the Six-Year Base Contract Period November 2024 through October 2030.  For existing Software, Bidders must include prices for renewal/maintenance based on an effective date of November 2024 and continuing through the Base Contract Term for each of the items documented in Attachment G1 - Software Inventory. The renewal/maintenance terms may vary: 1-year, 2-year, 3-year, etc. to align to the base term.  For the optional years, Bidders must include prices for renewal/maintenance based on an effective date of November 2030 and should document assumptions and include pricing for the optional years.  The Consortium acknowledges that there will be a mix of Software license purchases and Software purchased as a Service.  Bidders should include monthly or annual prices for SaaS products and point-in-time acquisition prices for other types of Software licenses, as appropriate.  Schedule 5 defines price by SFY.

#### Infrastructure Telecom Price: November 2024 – October 2030 (Schedule 6)

Schedule 6 – Infrastructure Telecom Price: November 2024 – October 2030, shall present the Contractor’s total firm fixed maximum price for Infrastructure CalSAWS internet access and CalSAWS WAN for the Six-Year Base Contract Period November 2024 through October 2030.  Schedule 6 defines price by SFY.

#### Infrastructure Services Price: November 2024 – October 2030 (Schedule 7)

Schedule 7 – Infrastructure Services Price: November 2024 – October 2030, shall present the Contractor’s total firm fixed maximum price for Infrastructure Services for the Six-Year Base Contract Period November 2024 through October 2030.  This worksheet derives data from and is linked to Schedule 8 – Infrastructure Services Staff Loading. Bidders should not modify any of the cells on this worksheet.  Schedule 7 defines price by SFY. All indirect costs associated with CalSAWS Hardware, CalSAWS Software, operational expenditures and all Services must be encompassed within this set of line items.

#### Infrastructure Services Staff Loading: November 2024 – October 2025 (Schedule 8)

Schedule 8 – Infrastructure Services Staff Loading: November 2024 – October 2025, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the Infrastructure Services for the period November 2024 through October 2025. Bidders should define additional Tasks as needed.  The Staff Loading does serve as the basis for payment for the ongoing Infrastructure Services. This worksheet provides data and is linked to Schedule 7 – Infrastructure Services Price. Schedule 8 defines price by SFY.

#### Infrastructure Optional Extension Years 1 – 4 (Schedules 9 – 12)

Schedules 9 – 12, Infrastructure Optional Extensions, Years 1 – 4, shall each present the Contractor’s total firm fixed maximum price for Infrastructure Services, CalSAWS Hardware, CalSAWS Hardware maintenance, CalSAWS Software, CalSAWS Software maintenance, CalSAWS Telecom and any other line items for a period of one year. The Tasks and Staff information in Schedule 9 – Optional Extension Year 1, is linked to the Schedule 7 – Infrastructure Services Price Schedule.  Each subsequent optional year is linked to the prior optional year.  Bidders must manually enter annual percentage increases that apply to the Services, Hardware, Software, Telecom and Other line items.  Schedules 9 – 12 define price by SFY. The initial prices for Hardware are automatically calculated based on the standard refresh cycles for each type of equipment during the optional years.  The initial prices for Software and Telecom are linked to the Annual Price column for those schedules for the Base Period; Bidders may adjust the source information as needed. Prices for all line items except Hardware are structured to evenly split across the two applicable State Fiscal Years.  Bidders may adjust those splits as applicable with supporting assumptions.  All indirect costs associated with CalSAWS Hardware, CalSAWS Software, operational expenditures and all Services must be encompassed within this set of line items.

#### Infrastructure Services Hourly Rate Card (Schedule 13)

Schedule 13 – Hourly Rate Card shall present the Contractor’s hourly rates for each position during the Transition-In Period and the Six-Year Base Contract Term.  Hourly rates must remain flat for the Transition-In Period and the Six-Year Base Contract term combined.  Schedule 13 must include hourly rates for all Key Staff positions and non-Key Staff positions. The Contractor hourly rates must include all direct and indirect Charges for each position.

#### Infrastructure Services Change Order Rate Card (Schedule 14)

Schedule 14 – Change Order Rate Card shall present the Contractor’s hourly rates for each position for any future potential Agreement Change Orders. Schedule 14 must include hourly rates for all Key Staff positions and non-Key Staff positions. The Contractor hourly rates must include all direct and indirect Charges for each position.  Annual increases must be less than 10%.

#### Optional Imaging Goods and Services (Schedule 15)

Schedule 15 – Optional Imaging Goods and Services, shall present the Contractor’s total firm fixed maximum price for optional Imaging Goods and Services. The one-time Imaging Solutions Approach Deliverable should be reflected in SFY 2025/26.  Schedule 15 defines price by SFY. All indirect costs associated with CalSAWS Hardware, CalSAWS Software, operational expenditures and all Services must be encompassed within this set of line items.

#### Infrastructure AWS IaaS Resources (Schedule 16)

Schedule 16 – Infrastructure AWS Infrastructure as a Service (IaaS) Resources shall present the Contractor’s AWS IaaS needs to perform all requirements of the RFP.  Schedule 16 indicates the required resources the Contractor needs for the Consortium to procure. The prices associated with Schedule 16 are not reflected in the overall price summaries in Schedule 1– Infrastructure Price Summary by SFY.

### Infrastructure Confidential Materials - Optional

Bidders may at their discretion include confidential materials as described in Section 7.8 – Public Records Act. If a Bidder believes that any portion of its Proposal is exempt from public disclosure, it may clearly mark that portion “Confidential” or “Proprietary” and submit as a separate volume in accordance with Proposal Submission instructions contained in Section 6.2.

### M&E Proposal Organization

The applicable Proposal volumes shall contain the following:

Table 50 – M&E Proposal Volumes Contents

M&E Proposal Volumes Contents

Volume 1b – M&E Business Proposal

- Cover Page - Transmittal Letter - Table of Contents - Section 1 Executive Summary - Section 2 Firm Qualifications - Section 3 Staffing Approach - Section 4 Understanding and Approach to M&E Services - Section 5 Approach to Imaging Services - Section 6 Required Attachments

Volume 2B – M&E Price Proposal

- Cover Page - Table of Contents - Price Schedules (Attachment B5 – Price Proposal Schedules)

M&E Confidential Materials Volume - Optional

### Volume 1B – M&E Business Proposal

#### Transmittal Letter

The Proposal shall contain a transmittal letter to the Consortium. The Transmittal Letter shall include the following:

- The Contractor’s business name and address;

- The nature of the Contractor’s business organization, such as: corporation, partnership or other entity;

- The Contractor’s Primary Business Contact including name, title, phone number and email;

- A statement certifying that neither the organization, proposed Subcontractor organizations, nor any of their principals is presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any Federal, State or County department or agency;

- A reference to all RFP amendments received by the Contractor; if none have been received, a statement to that effect must be included;

- A statement indicating whether the Contractor has had any contracts terminated within the last five (5) years. If any such terminations exist, the Contractor must include details regarding the contract, the reason for termination, date of termination, and client contact information;

- A statement indicating whether the Contractor is or has been involved in litigation regarding any contracts to which the Contractor is a party, within the previous five (5) years. If any such litigation exists, the Contractor must include details regarding the contract, the reason for litigation, date of litigation, and client contact information;

- A description of any Prime Contractor or Subcontractor formal relationships with the Consortium or Counties over the last twenty-four (24) months;

- A description and associated contract number(s) of any existing contracts between the Contractor’s organization, or any party named in the Contractor’s response to this RFP, with the Consortium or Counties. If no such contracts exist, so declare;

- A description of how the Contractor will address any potential conflicts between the Work underway on current contracts and the M&E and/or Infrastructure Services;

- A statement certifying that the Contractor’s Proposal as submitted will remain in full force and effect for a specified period, which must be at least twelve (12) months from the Proposal due date specified in Section 1 or through the end of contract negotiations whichever is later;

- A description of Contractor’s corporate commitment to diversity, equity, and inclusion in hiring and contracting, including a description of Contractor’s efforts to enter into subcontracts on the Project with qualified Minority and MWBEs and/or DVBEs; and

- The letter shall be signed by an officer or agent of the Contractor’s organization who is authorized to negotiate on behalf of the Contractor and commit the organization to the terms and conditions of the Agreement resulting from this procurement. The Contractor shall include the job title of the individual who signs the letter.

Price information must not be included in the transmittal letter.

#### Table of Contents

The Proposal must contain a table of contents which shows how the entire Business Proposal is organized and presented using a numeric outline format to the fourth level.

#### Section 1- Executive Summary

The Executive Summary shall condense and highlight the contents of the Business Proposal in such a way as to provide a broad understanding of the Business Proposal.  The primary objective of this summary is to provide an overview of the key points in the Proposal. While no specific format need be followed, it should include salient and significant points and minimize highly technical terms. It should be brief and concise, not to exceed ten (10) pages.

The Executive Summary must not contain price information.

#### Section 2 – Firm Qualifications

The Firm Qualifications Section shall provide a narrative with information that provides the Consortium with a basis for determining Contractor financial and overall capabilities to undertake a contract of this size and complexity. Bidders will respond to all Firm Qualifications contained in Section 5.3.1 – M&E Firm Qualifications.

##### Firm Experience Details

Bidders will provide details of firm Prime Contractor experience relevant to the proposed M&E Services within at least the last 10 years within the form in Attachment B8 – Firm Qualifications. A concise but thorough description of relevant experience is desired.

The Contractor shall also provide a general narrative description highlighting the Contractor’s M&E Services experience and capabilities.

The Contractor shall provide a firm organization chart. If the firm is a subsidiary of a parent company, the organization chart must be that of the subsidiary firm. The chart must display the firm’s structure and the organizational placement in the CalSAWS M&E Project. The organization chart must include names and be dated. The Contractor shall supply any additional information not already presented in this Section, which the Bidder believes to be relevant to the Consortium’s assessment of the Contractor’s experience with regard to the specifics of this RFP.

The Contractor shall each provide two references within Attachment B9 – Firm References format. Each reference must clearly indicate the reference entity.

        - Firm Financial Resources

Bidders will provide financial qualifications as contained in Section 5.3.1 associated with the prime Contractor and any Subcontractor providing at least 20% of the annual revenue during the base contract period.

        - Subcontractor Additional Details

The Contractor shall provide a detailed description of all Work to be performed by the Subcontractor(s) providing at least 20% of the annual price during the base contract period, including:

- Any Tasks, or portions thereof, that will be subcontracted must be identified and defined;

- Each Subcontractor(s) responsible shall be identified by name;

- The rationale for selection of the Subcontractor(s) must be stated; and

- The exact type and amount of Work to be done by each Subcontractor must be identified and defined.

The Contractor shall delineate the percentage of the total M&E Services Project Work each Subcontractor will perform by SFY. The percentage of Work shall be calculated using the Subcontractor’s portion of the total number of Work hours or by using another method such as the Subcontractor’s portion of the prime Contractor’s total price. The Contractor shall separately delineate the percentage of the total M&E Services Project Work any Minority or MWBEs or Disabled Veteran Owned Business Enterprises will perform by SFY.

#### Section 3 – Staffing Approach

##### Staffing Approach Narrative

The Bidder shall provide a narrative describing the overall Staffing approach to the M&E Services team including responding to Staffing Approach and Requirements contained in Section 5 – Requirements. The Bidder shall describe the criteria used to fill the M&E Services Key Staff positions and should discuss the planned interaction between these individuals and Consortium’s Project Staff in similar roles. The Bidder must include an organization chart displaying the relationships of the M&E Services team and include the relationships of the M&E Services team to the CalSAWS Migration Project, Consortium and other Consortium Contractors.

##### Staffing Experience Details

The Bidder shall provide Staff résumés and qualifications for all Staff in accordance with the format prescribed in Attachment B10 – Staff Resumes and Qualifications.

The Bidder shall provide two (2) Individual Reference Checks for all Staff in accordance with the format prescribed in Attachment B11 – Staff Reference Form.

##### Staffing Worksheets

The Bidder shall provide the Staffing Levels in accordance with the format prescribed in Attachment A13 – M&E Staffing Worksheets.

#### Section 4 – Understanding and Approach to M&E Services

The Bidder shall provide a detailed narrative response to the Understanding and Approach topics outlined in Section 5.3. Bidders will respond to the following areas to satisfy or exceed the RFP requirements as described in Section 5 – Requirements, addressing the following topics:

- Sub-Section 5.3.3.1 – Integrated Multi-Contractor Environment

- Sub-Section 5.3.3.2 – Application/Architecture Evolution

- Sub-Section 5.3.3.3 – System Change Requests

- Sub-Section 5.3.3.4 – Innovation

- Sub-Section 5.3.3.5 – Transition-In

The Understanding and Approach response Section may not exceed 125 pages.

#### Section 5 – Approach to Imaging Services

Bidders will provide a narrative Approach to Imaging Services with its Proposal. The Approach will inform the Consortium of the Bidder’s overall plan to deliver Imaging Services from Transition-In to maintaining, operating and enhancing Imaging Services. Bidders are advised to consider, in development of this narrative, the following: Section 15 – Optional Imaging Services, Imaging Deliverable and Imaging SLAs. This narrative will not be scored and may not exceed 10 pages.

#### Section 6 – Business Proposal Attachments

The proposing Bidder shall complete and include in this section the completed forms from the list below. Bidders are instructed to include the completed attachments only once as part of the Proposal Attachments in the appropriate sections of the Proposal.

- Attachment G4 – DARFUR Contracting Act Certification

- Attachment G5 – Certificate of Firm Status

- Attachment B4 – M&E Statement of Compliance with Requirements

- Attachment B7 – M&E Exceptions to the Agreement

- Attachment B8 – M&E Firm Qualifications

- Attachment B9 – M&E Firm References

- Attachment B10 – M&E Key Staff Resumes and Qualifications, Parts 1 and 2

- Attachment B10 – M&E Key Staff Qualifications, Part 3

- Attachment B11 – M&E Key Staff Reference Forms

- Attachment B13 – M&E Staffing Worksheets

### Volume 2B – M&E Price Proposal

This section describes the instructions for the preparation of the Price Proposal Schedules for M&E Services.

Each Price Proposal for the M&E Services shall include Schedules 1 through 16, the form, content and format for which are included as Attachment B5 – M&E Price Proposal Schedules. This attachment consists of a Microsoft Excel workbook that contains multiple worksheets.  Bidder completion of all Price Proposal Schedules is mandatory.  In Schedule 1A – M&E Price Summary by SFY, formulas have been inserted in the appropriate cells so that summary numbers automatically calculate. Bidders must document any changes to formulas or links for reasons other than to accommodate additional rows in sums and indicate any such changes as comments in the affected cells. It is solely the responsibility of the proposing Contractor to confirm that all mathematical calculations are correct in their Proposal. Staffing Levels depicted within Attachment B5 – M&E Price Proposal Schedules must match the Staffing Levels depicted within Attachment B13 – M&E Staffing Worksheets.

It is solely the responsibility of the proposing Contractor to confirm that all prices are included within their M&E Price Proposal.  If additional key Tasks or other line items are required to accurately and completely represent the price, Bidders should add any such items and notate those changes as comments in the affected cells.

Due to links between the Price Proposal Schedule worksheets and formulas that currently result in values of 0, a number of #DIV/0 indicators appear in the blank worksheets. Once the source values are populated, those indicators will no longer exist.

Each of the Price Proposal Schedule worksheets include an area in which to document related assumptions. These are to be used by the Contractor to list and describe any special cost assumptions, conditions, and/or constraints relative to, or which impact, the prices presented on the detailed schedules.

Price Proposals must reflect the existing terms and conditions within the M&E Agreement. Contractors may not document assumptions that modify M&E Agreement terms or conditions or that represent exceptions to M&E Agreement terms or conditions.

#### M&E Price Summary (Schedule 1)

#### Schedule 1 – M&E Price Summary by SFY, shall present the Contractor’s total firm fixed maximum price to perform all requirements of the RFP for the 1-Year Transition-In period, the 6-Year Base Agreement Term, the four additional Optional Yearly Extensions, the Optional Imaging Services and the Total Maximum Price inclusive of the optional extensions and/or Imaging Services. Schedule 1 summarizes the price details provided in other schedules contained in the workbook. This schedule contains formulas that automatically populate the summary price information.

#### M&E Deliverables (Schedule 2)

Schedule 2 – M&E Deliverables, shall present the Contractor’s total firm fixed maximum price by Deliverable to perform all M&E requirements of the RFP. Schedule 2 defines the Deliverable price by SFY. The Proposer must indicate the proposed Deliverable Due Dates, Target Invoice Dates and Payment Dates.  Contractors are required to manually enter information for Columns D through I.  Payment for the Transition-In Period will be deliverables based only.  Recurring Deliverables shall be reflected as separate Deliverables on separate rows, such as Monthly Status Report 1, Monthly Status Report 2, and so on.  Following the initial Deliverable submission, payment and effort for Deliverables with subsequent recurring patterns should be incorporated into Schedule 5 – M&E Services Price.

#### M&E Transition-In Staff Loading: May 2024 – April 2025 (Schedule 3)

Schedule 3 – M&E Transition-In Staff Loading: May 2024 – April 2025, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the 1-Year Transition-In Services for the period May 2024 through April 2025.  Bidders should define additional Tasks as needed. The Staff Loading worksheet should generally reflect the level of effort associated with all work during the Transition-In period, even though payment will not be based on the Staff Loading. Schedule 3 defines price by SFY.

#### M&E Software Price: May 2025 – April 2031 (Schedule 4)

Schedule 4 – M&E Software Price: May 2025 – April 2031, shall present the Contractor’s total firm fixed maximum price for M&E CalSAWS Software and CalSAWS Software maintenance for the Six-Year Base Contract Period May 2025 through April 2031.  The Consortium acknowledges that there will be a mix of Software license purchases and Software purchased as a Service.  Bidders should include monthly or annual prices for SaaS products and point-in-time acquisition prices for other types of Software licenses, as appropriate.  Schedule 4 defines price by SFY.

#### M&E Services Price: May 2025 – April 2031 (Schedule 5)

Schedule 5 – M&E Services Price: May 2025 – April 2031, shall present the Contractor’s total firm fixed maximum price for M&E Services for the Six-Year Base Contract Period May 2025 through April 2031. This worksheet derives data from and is linked to Schedule 6 – M&E Staff Loading.  Bidders should not modify any of the cells on this worksheet.  Schedule 5 defines price by SFY. All indirect costs associated with all Services must be encompassed within this set of line items.

#### M&E Staff Loading: May 2025 – April 2026 (Schedule 6)

Schedule 6 – M&E Staff Loading: May 2025 – April 2026, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the M&E Services for the period May 2025 through April 2026. Bidders are directed not to exceed the defined monthly hours for CalSAWS, CalHEERS and GA/GR Correspondence SCR tasks. The Tier 3 Service Desk task hours are not part of the defined monthly hours for CalSAWS SCRs.   Bidders should define additional Tasks as needed. The M&E Staff Loading does serve as the basis for payment for this Six-Year Base Contract Period. This worksheet provides data and is linked to Schedule 5 – M&E Services Price. Schedule 6 defines price by SFY.

#### M&E Database Migration Price: May 2025 – April 2026 (Schedule 7)

Schedule 7 – M&E Database Migration Price: May 2025 – April 2026, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the M&E Database Migration Services for the period May 2025 through April 2026. The Consortium expects this transition from the Oracle Database to the AWS Native Database to occur as a one-time effort.  Bidders should define additional Tasks as needed. The M&E Database Migration Services Price does serve as the basis for payment for these Database Migration Services. Schedule 7 defines price by SFY.

#### M&E Task Management Price: May 2025 – April 2026 (Schedule 8)

Schedule 8 – M&E Task Management Price: May 2025 – April 2026, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the M&E Task Management Services for the period May 2025 through April 2026. Bidders should define additional Tasks as needed. The M&E Task Management Services Price does serve as the basis for payment for these Task Management Services. Schedule 8 defines price by SFY.

#### M&E Services: Optional Extension Years 1 – 4 (Schedules 9 – 12)

Schedules 9 – 12 M&E Optional Extension Years 1 – 4, shall each present the Contractor’s total firm fixed maximum price for M&E Services, CalSAWS Software, CalSAWS Software Maintenance and any other line items for a period of one year. The Tasks and Staff information in Schedule 9 – Optional Extension Year 1, is linked to the Schedule 5 – M&E Services Price Schedule.  Each subsequent optional year is linked to the prior optional year. Bidders must manually enter annual percentage increases that apply to the Services, Software or Other line items.  Schedules 9 – 12 define price by SFY. All indirect costs associated with CalSAWS Software, operational expenditures and all Services must be encompassed within this set of line items.

#### M&E Services Hourly Rate Card (Schedule 13)

Schedule 13 – Hourly Rate Card shall present the Contractor’s hourly rates for each role during the Transition-In Period and the Six-Year Base Contract Term.  Hourly rates must remain flat for the Transition-In Period and the Six-Year Base Contract term combined.  Schedule 13 must include hourly rates for all Key Staff positions and non-Key Staff positions. The Contractor hourly rates must include all direct and indirect Charges for each position.

#### M&E Services Change Order Rate Card (Schedule 14)

Schedule 14 – Change Order Rate Card shall present the Contractor’s hourly rates for each position for any future potential Agreement Change Orders. Schedule 14 must include hourly rates for all Key Staff positions and non-Key Staff positions. The Contractor hourly rates must include all direct and indirect Charges for each position.  Annual increases must be less than 10%.

#### Optional Imaging Goods and Services (Schedule 15)

Schedule 15 – Optional Imaging Goods and Services, shall present the Contractor’s total firm fixed maximum price for optional Imaging Goods and Services. The one-time Imaging Solutions Approach Deliverable should be reflected in SFY 2025/26.  Schedule 15 defines price by SFY. All indirect costs associated with CalSAWS Imaging Hardware, CalSAWS Imaging Software, operational expenditures and all Imaging Services must be encompassed within this set of line items.

#### M&E AWS IaaS Resources (Schedule 16)

Schedule 16 – M&E AWS Infrastructure as a Service (IaaS) Resources shall present the Contractor’s AWS IaaS needs to perform all requirements of the RFP. Schedule 16 indicates the required resources the Contractor needs for the Consortium to procure. The prices associated with Schedule 16 are not reflected in the overall price summaries in Schedule 1– M&E Price Summary by SFY.

### M&E Confidential Materials - Optional

Bidders may at their discretion include confidential materials as described in Section 7.8 – Public Records Act. If a Bidder believes that any portion of its Proposal is exempt from public disclosure, it may clearly mark that portion “Confidential” or “Proprietary” and submit as a separate volume in accordance with Proposal Submission instructions contained in Section 6.2.

### Volume 3 – Consolidated Infrastructure and M&E Price Proposal

This section describes the instructions for the preparation of the Price Proposal Schedules for the Consolidated Infrastructure and M&E Services.

Each Price Proposal for the Consolidated Services shall include Schedules 1 through 29, the form, content and format for which are included as Attachment C1 – Consolidated Price Proposal Schedules. This attachment consists of a Microsoft Excel workbook that contains multiple worksheets. Bidder completion of all Price Proposal Schedules is mandatory.  In Schedule 1A – Consolidated Price Summary by SFY, formulas have been inserted in the appropriate cells so that summary numbers automatically calculate. Bidders must document any changes to formulas or links for reasons other than to accommodate additional rows in sums and indicate any such changes as comments in the affected cells. It is solely the responsibility of the proposing Contractor to confirm that all mathematical calculations are correct in their Proposal.

It is solely the responsibility of the proposing Contractor to confirm that all prices are included within their Consolidated Price Proposal. If additional key Tasks or other line items are required to accurately and completely represent the price, Bidders should add any such items and notate those changes as comments in the affected cells.

Due to links between the Price Proposal Schedule worksheets and formulas that currently result in values of 0, a number of #DIV/0 indicators appear in the blank worksheets. Once the source values are populated, those indicators will no longer exist.

Each of the Price Proposal Schedule worksheets include an area in which to document related assumptions. These are to be used by the Contractor to list and describe any special cost assumptions, conditions, and/or constraints relative to, or which impact, the prices presented on the detailed schedules. For purposes of the Consolidated Price Proposal, Contractors may assume the following conditions for purposes of efficiency and cost savings:

- All duplicate Key Staff positions may be unduplicated. This means that a single Project Manager is required; two separate Project Managers are not required. Similarly, a single Security Manager should be proposed instead of two separate Security Managers.

- All duplicate Deliverables may be unduplicated.  This means that a single Transition-In Plan is required, not two separate Transition-In Plans.  Similarly, a single Weekly Status Report should be proposed instead of two separate Weekly Status Reports.

Price Proposals must reflect the existing terms and conditions within the Consolidated Agreement. Contractors may not document assumptions that modify Agreement terms or conditions or that represent exceptions to the Consolidated Agreement terms or conditions.

Attachment C1 – Consolidated Price Proposal Schedules contains all price related worksheets for both the Infrastructure and M&E goods and Services. Contractors bidding both Scopes of Work must also complete all worksheets within Attachment C1 – Consolidated Price Proposal Schedules as part of their Proposal submission. The Consolidated Price Proposal Schedules consist of a consolidated summary and then the entire set of Infrastructure Price Proposal Schedules and the M&E Price Proposal Schedules, as described above. The Consolidated Price Proposal Schedules are listed below.

#### Consolidated Infrastructure and M&E Services Summary by SFY (Schedule 1)

Schedule 1 – Consolidated Price Summary by SFY, shall present the Contractor’s total firm fixed maximum price to perform all requirements of the RFP for both the Infrastructure and M&E Transition-In periods, the 6-Year Base Agreement Terms, the four additional Optional Yearly Extensions and the Total Maximum Price inclusive of the optional extensions and the Optional Imaging Services. Schedule 1 summarizes the price details provided in other schedules contained in the workbook. This schedule contains formulas that automatically populate the summary price information.

#### Consolidated Infrastructure Services Price Summary (Schedule 2)

Schedule 2 – Infrastructure Price Summary by SFY, shall present the Contractor’s total firm fixed maximum price to perform all requirements of the RFP for the 6-month Transition-In period, the 6-Year Base Agreement Term, the four additional Optional Yearly Extensions and the Total Maximum Price inclusive of the optional extensions. Schedule 2 summarizes the price details provided in other schedules contained in the workbook. This schedule contains formulas that automatically populate the summary price information.

#### Consolidated Infrastructure Deliverables (Schedule 3)

Schedule 3 – Infrastructure Services Deliverables, shall present the Contractor’s total firm fixed maximum price by Deliverable to perform the Infrastructure Transition-In requirements of the RFP. These Deliverables serve as the basis for all Transition-In payments.  The Proposer must indicate the proposed Deliverable Due Dates, Target Invoice Dates and Payment Dates. Schedule 3 defines the Deliverable price by SFY. The Proposer must indicate the proposed Deliverable Due Dates, Review Periods and Target Invoice Dates based upon RFP requirements. Contractors are required to manually enter information for Columns D through J.  Payment for the Transition-In Period will be deliverables based only.  Following the initial Deliverable submission, payment and effort for Deliverables with subsequent recurring patterns should be incorporated in the Infrastructure Services worksheet.

#### Consolidated Infrastructure Transition-In Staff Loading: May 2024 Through October 2024 (Schedule 4)

Schedule 4 – Infrastructure Transition-In: May 2024 Through October 2024, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the six-month Transition-In Services for the period May 2024 through October 2024.  Bidders should define additional Tasks as needed. The Staff Loading worksheet should generally reflect the level of effort associated with all work during the Transition-In period, even though payment will not be based on the Staff Loading.  Schedule 4 defines price by SFY.

#### Consolidated Infrastructure Hardware Price: November 2024 Through October 2030 (Schedule 5)

Schedule 5 – Infrastructure Hardware Price: November 2024 Through October 2030, shall present the Contractor’s total firm fixed maximum price for Infrastructure CalSAWS Hardware and CalSAWS Hardware maintenance for the Six-Year Base Contract Period November 2024 through October 2030. This Schedule also reflects the Consortium’s standard Hardware refresh cycles for various Hardware categories.  For consistency across proposals, Schedule 5 assumes a full refresh of all Hardware, except for County-Purchased Hardware and low volume/small value items identified in Attachment G2 – Hardware Inventory, in SFY 2024/25.  Hardware prices for subsequent refresh cycles are automatically populated.  Schedule 5 defines price by SFY.

#### Consolidated Infrastructure Software Price: November 2024 Through October 2030 (Schedule 6)

Schedule 6 – Infrastructure Software Price: November 2024 Through October 2030, shall present the Contractor’s total firm fixed maximum price for Infrastructure CalSAWS Hardware, CalSAWS Hardware maintenance, CalSAWS Software and CalSAWS Software maintenance for the Six-Year Base Contract Period November 2024 through October 2030. For existing Software, Bidders must include prices for renewal/maintenance based on an effective date of November 2024 and continuing through the Base Contract Term for each of the items documented in Attachment G1 - Software Inventory. The renewal/maintenance terms may vary: 1-year, 2-year, 3-year, etc. to align to the base term.  For the optional years, Bidders must include prices for renewal/maintenance based on an effective date of November 2030 and should document assumptions and include pricing for the optional years. The Consortium acknowledges that there will be a mix of Software license purchases and Software purchased as a Service.  Bidders should include monthly or annual prices for SaaS products and point-in-time acquisition prices for other types of Software licenses, as appropriate.  Schedule 6 defines price by SFY.

#### Consolidated Infrastructure Telecom Price: November 2024 Through October 2030 (Schedule 7)

Schedule 7 – Infrastructure Telecom Price: November 2024 Through October 2030, shall present the Contractor’s total firm fixed maximum price for Infrastructure CalSAWS internet access and CalSAWS WAN for the Six-Year Base Contract Period November 2024 through October 2030.  Schedule 7 defines price by SFY.

#### Consolidated Infrastructure Services Price: November 2024 Through October 2030 (Schedule 8)

Schedule 8 – Infrastructure: November 2024 Through October 2030, shall present the Contractor’s total firm fixed maximum price for Infrastructure Services for the Six-Year Base Contract Period November 2024 through October 2030.  Bidders should not modify any of the cells on this worksheet.  Schedule 8 defines price by SFY. All indirect costs associated with CalSAWS Hardware, CalSAWS Software, operational expenditures and all Services must be encompassed within this set of line items.

#### Consolidated Infrastructure Services Staff Loading: November 2024 Through October 2025 (Schedule 9)

Schedule 9 – Infrastructure Services Staff Loading: November 2024 Through October 2025, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the Infrastructure Services for the period November 2024 through October 2025. Bidders should define additional Tasks as needed. The Staff Loading does serve as the basis for payment for the ongoing Infrastructure Services. Schedule 9 defines price by SFY.

#### Consolidated Infrastructure Optional Extension Years 1 – 4 (Schedules 10 – 13)

Schedules 10 – 13, Infrastructure Optional Extensions, Years 1 – 4, shall each present the Contractor’s total firm fixed maximum price for Infrastructure Services, CalSAWS Hardware, CalSAWS Hardware maintenance, CalSAWS Software, CalSAWS Software maintenance, CalSAWS Telecom and any other line items for a period of one year.  The Tasks and Staff information in Schedule 9 – Optional Extension Year 1, is linked to the Schedule 8 – Infrastructure Services Price Schedule.  Each subsequent optional year is linked to the prior optional year.  The initial prices for Hardware are automatically calculated based on the standard refresh cycles for each type of equipment during the optional years.  The initial prices for Software and Telecom are linked to the Annual Price column for those schedules for the Base Period; Bidders may adjust the source information as needed. Bidders must manually enter annual percentage increases that apply to the Services, Hardware, Software, Telecom and Other line items.   Prices for all line items except Hardware are structured to evenly split across the two applicable State Fiscal Years.  Bidders may adjust those splits as applicable with supporting assumptions.   Schedules 10 – 13 define price by SFY. All indirect costs associated with CalSAWS Hardware, CalSAWS Software, operational expenditures and all Services must be encompassed within this set of line items.

#### Consolidated Infrastructure Services Hourly Rate Card (Schedule 14)

Schedule 14 – Hourly Rate Card shall present the Contractor’s hourly rates for each position during the Transition-In Period and the Six-Year Base Contract Term. Hourly rates must remain flat for the Transition-In Period and the Six-Year Base Contract term combined.  Schedule 14 must include hourly rates for all Key Staff positions and non-Key Staff positions. The Contractor hourly rates must include all direct and indirect Charges for each position.

#### Consolidated Infrastructure Services Change Order Rate Card (Schedule 15)

Schedule 15 – Change Order Rate Card shall present the Contractor’s hourly rates for each position for any future potential Agreement Change Orders. Schedule 15 must include hourly rates for all Key Staff positions and non-Key Staff positions. The Contractor hourly rates must include all direct and indirect Charges for each position.  Annual increases must be less than 10% per year.

#### Consolidated Infrastructure AWS IaaS Resources (Schedule 16)

Schedule 16 – Infrastructure AWS Infrastructure as a Service (IaaS) Resources shall present the Contractor’s AWS IaaS needs to perform all requirements of the RFP. Schedule 16 indicates the required resources the Contractor needs for the Consortium to procure. The prices associated with Schedule 16 are not reflected in the overall price summaries in Schedule 1 – Consolidated Infrastructure and M&E Price Summary by SFY.

#### Consolidated M&E Price Summary (Schedule 17)

Schedule 17 – M&E Price Summary by SFY, shall present the Contractor’s total firm fixed maximum price to perform all requirements of the RFP for the 1-Year Transition-In period, the 6-Year Base Agreement Term, the four additional Optional Yearly Extensions and the Total Maximum Price inclusive of the optional extensions. Schedule 17 summarizes the price details provided in other schedules contained in the workbook. This schedule contains formulas that automatically populate the summary price information.

#### Consolidated M&E Deliverables (Schedule 18)

Schedule 18 – M&E Services Deliverables, shall present the Contractor’s total firm fixed maximum price by Deliverable to perform all M&E requirements of the RFP. Schedule 18 defines the Deliverable price by SFY. The Proposer must indicate the proposed Deliverable Due Dates, Target Invoice Dates and Payment Dates. For all Deliverables, the Target Invoice Date occurs one month after the Deliverable Approval Date. For all Deliverables, the Payment Date occurs one month after the Target Invoice Date and two months after the Deliverable Approval Date. Contractors are required to manually enter information for Columns D through I.  Payment for the Transition-In Period will be deliverables based only.  Following the initial Deliverable submission, payment and effort for Deliverables with subsequent recurring patterns should be incorporated in the M&E Services worksheet.

#### Consolidated M&E Transition-In Staff Loading: May 2024 Through April 2025 (Schedule 19)

Schedule 19 – M&E Transition-In Staff Loading: May 2024 Through April 2025, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the 1-Year Transition-In Services for the period May 2024 through April 2025. Bidders should define additional Tasks as needed. The Staff Loading worksheet should generally reflect the level of effort associated with all work during the Transition-In period, even though payment will not be based on the Staff Loading. Schedule 19 defines price by SFY.

#### Consolidated M&E Software Price: May 2025 Through April 2031 (Schedule 20)

Schedule 20 – M&E Software Price: May 2025 Through April 2031, shall present the Contractor’s total firm fixed maximum price for M&E CalSAWS Software and CalSAWS Software maintenance for the Six-Year Base Contract Period May 2025 through April 2031. Schedule 20 defines price by SFY.

#### Consolidated M&E Services Price: May 2025 Through April 2031 (Schedule 21)

Schedule 21 – M&E Services Price: May 2025 Through April 2031, shall present the Contractor’s total firm fixed maximum price for M&E Services for the Six-Year Base Contract Period May 2025 through April 2031. Bidders should not modify any of the cells on this worksheet.  Schedule 21 defines price by SFY. All indirect costs associated with all Services must be encompassed within this set of line items.

#### Consolidated M&E Staff Loading: May 2025 Through April 2031 (Schedule 22)

Schedule 22 – M&E Staff Loading: May 2024 Through April 2025, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the M&E Services for the period May 2025 through April 2026. Bidders are directed not to exceed the defined monthly hours for CalSAWS, CalHEERS and GA/GR Correspondence SCR tasks.  Bidders should define additional Tasks as needed. The M&E Staff Loading does serve as the basis for payment for this Six-Year Base Contract Period. Schedule 22 defines price by SFY.

#### Consolidated M&E Database Migration: May 2025 Through April 2026 (Schedule 23)

Schedule 23 – Consolidated M&E Database Migration: May 2025 Through April 2026, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the Consolidated M&E Database Migration Services for the period May 2025 through April 2026. The Consortium expects this transition from the Oracle Database to the AWS Native Database to occur as a one-time effort.  Bidders should define additional Tasks as needed. The Consolidated M&E Database Migration Services Price does serve as the basis for payment for these Database Migration Services.  Schedule 23 defines price by SFY.

#### Consolidated M&E Task Management Price: May 2025 Through April 2026 (Schedule 24)

Schedule 24 – Consolidated M&E Task Management Price: May 2025 Through April 2026, shall present the Contractor’s key Tasks, positions, FTEs, hours and hourly rates by month for the M&E Task Management Services for the period May 2025 through April 2026. Bidders should define additional Tasks as needed. The Consolidated M&E Task Management Services Price does serve as the basis for payment for these Task Management Services.  Schedule 24 defines price by SFY.

#### Consolidated M&E Services: Optional Extension Years 1 – 4 (Schedules 25 – 28)

Schedules 25 – 28 M&E Optional Extension Years 1 – 4, shall each present the Contractor’s total firm fixed maximum price for M&E Services, CalSAWS Software, CalSAWS Software Maintenance and any other lines items for a period of one year. The Tasks and Staff information in Schedule 25 – Optional Extension Year 1, is linked to the Schedule 21 – Consolidated M&E Services Price Schedule.  Each subsequent optional year is linked to the prior optional year. The initial prices for Software are linked to the Annual Price column in the Schedule 4 – M&E Software for the Base Period; Bidders may adjust the source information as needed. Bidders must manually enter annual % increases that apply to the Services, Software or other line items. Schedules 25 – 28 define price by SFY. All indirect costs associated with CalSAWS Software, operational expenditures and all Services must be encompassed within this set of line items.

#### Consolidated M&E Services Hourly Rate Card (Schedule 29)

Schedule 29 – Hourly Rate Card shall present the Contractor’s hourly rates for each position during the Transition-In Period and the Six-Year Base Contract Term. Hourly rates must remain flat for the Transition-In Period and the Six-Year Base Contract term combined.  Schedule 29 must include hourly rates for all Key Staff positions and non-Key Staff positions. The Contractor hourly rates must include all direct and indirect Charges for each position.

#### Consolidated M&E Services Change Order Rate Card (Schedule 30)

Schedule 30 – Change Order Rate Card shall present the Contractor’s hourly rates for each position for any future potential Agreement Change Orders. Schedule 30 must include hourly rates for all Key Staff positions and non-Key Staff positions. The Contractor hourly rates must include all direct and indirect Charges for each position.  Annual increases must be less than 10% per year.

#### Optional Imaging Goods and Services (Schedule 31)

Schedule 31 – Optional M&E Imaging Goods and Services, shall present the Contractor’s total firm fixed maximum price for optional M&E Imaging Goods and Services. The one-time Imaging Solutions Approach Deliverable should be reflected in SFY 2025/26.  Schedule 31 defines price by SFY. All indirect costs associated with CalSAWS Imaging Hardware, CalSAWS Imaging Software, operational expenditures and all Imaging Services must be encompassed within this set of line items.

#### Consolidated M&E AWS IaaS Resources (Schedule 32)

Schedule 32 – M&E AWS Infrastructure as a Service (IaaS) Resources shall present the Contractor’s AWS IaaS needs to perform all requirements of the RFP.  Schedule 32 indicates the required resources the Contractor needs for the Consortium to procure. The prices associated with Schedule 32 are not reflected in the overall price summaries in Schedule 1 – Consolidated Infrastructure and M&E Price Summary by SFY.

# PROPOSAL CONDITIONS AND CERTIFICATIONS

## Authorized Signatures

All Proposals must be signed by an individual authorized to bind the Bidder to the provisions of the RFP.

## Term Of Offer

Proposals shall remain open, valid and subject to acceptance anytime within nine (9) months after the Proposal opening.

## Required Review

Bidders should carefully review this solicitation for defects and questionable or objectionable material. Comments concerning defects and/or objectionable material must be made in writing and received by the RFP/Proposal contact via email on or before the dates included in Section 1.11 - Procurement Timeline. This will facilitate timely issuance of any necessary amendments.

## Incurred Costs

The Consortium is not obligated to pay any costs incurred by Bidder in the preparation of a Proposal in response to this RFP. Bidders agree that all costs incurred in developing a Proposal are the Bidder’s responsibility.

## Amendments/Addenda To RFP

The Consortium reserves the right to issue addenda or amendments to this RFP if the Consortium determines that changes are necessary and/or additional information is needed.

## Best Value Evaluation

As established in this solicitation, the Consortium realizes that criteria other than price are important and will award a contract based on the Proposal that best meets the needs of the Consortium. The optimal combination of quality, price, and various qualitative elements of required Services will provide the Consortium the greatest or best value.  Proposals must clearly demonstrate and provide evidence of the following:

- Proven experience in providing similar services for Projects of similar scope and complexity with a distributed customer base (i.e., multiple customer locations).

- An approach that offers guidance and innovative solutions to lead the CalSAWS Consortium in effectively managing and completing the transition to new Infrastructure and Maintenance and Enhancement Services and in identifying, understanding and addressing issues and risks.

- A proactive Project management methodology that combines structured management processes, proven techniques, best practices and appropriate tools.

- Realistic and well-considered prices, reflective of the proposed Infrastructure and M&E Services Tasks, Deliverables and requirements.

## Right Of Rejection

Offers must comply with all the terms of the RFP, and all applicable local, State, and Federal laws, codes, and regulations. The Consortium may reject as non-responsive any Proposal that does not comply with all the material and substantial terms, conditions, and performance requirements of the RFP.

Bidders may not qualify the Proposal nor restrict the rights of the Consortium. If Bidder does so, the Proposal may be determined to be a non-responsive offer and the Proposal may be rejected.

If the Proposal contains a minor irregularity, defect or variation and if the irregularity, defect or variation is considered by the Consortium to be immaterial or inconsequential, the Consortium may choose to accept the Proposal.

This RFP does not commit the Consortium to award a contract. The Consortium reserves the right to reject any or all Proposals if it is in the best interest of the Consortium to do so. The Consortium also reserves the right to terminate this RFP process at any time.

## Public Records Act

All Proposals and other material submitted become the property of the Consortium and are subject to release according to the California Public Records Act (“CPRA,” Government Code 6250). All Proposal information, including price information, will be held in confidence during the evaluation process. Upon issuance of the Notice of Intent to Award (NOIA) pursuant to Section 9, the Consortium will post all Proposals to its website, except for those sections of Proposals that Bidders have designated as “Confidential” or “Proprietary.”

If a Bidder believes that any portion of its Proposal is exempt from public disclosure, it may clearly mark that portion “Confidential” or “Proprietary” and submit that information in a separate proposal volume clearly marked “Confidential or Proprietary.” The Bidder also must include a separate statement setting forth the Bidder’s justification for identifying portions of its Proposal as “Confidential” or “Proprietary.”  If a Bidder fails to submit a separate statement justifying its identification of portions of its Proposal as “Confidential” or “Proprietary,” the Bidder’s Proposal will be treated as public information and subject to disclosure under the CPRA regardless of whether the Bidder has marked certain portions of its Proposal “Confidential” or “Proprietary.”

In the event the Consortium receives a CPRA request for production of Bidders’ Proposals, the Consortium will produce all portions of the Proposals, which are not designated as “Confidential and Proprietary” and supported by a separate statement justifying such a designation. With respect to those portions of Bidders’ Proposals marked as “Confidential” or “Proprietary,” the Consortium will notify Bidders that production of their Proposals has been requested under the CPRA.  The Consortium will provide Bidders with a reasonable period to take whatever steps Bidders feel necessary to protect their confidential or proprietary information.  In no event will the Consortium be responsible for protecting the purported confidentiality of a Bidder’s information regardless of its designation by a Bidder as “Confidential” or “Proprietary.”  If a Bidder fails to obtain relief from a CPRA request for its confidential or proprietary information after the reasonable period provided by the Consortium, the Consortium will produce the entirety of the Bidder’s Proposal.  In no event will Consortium be liable for disclosure of a Bidder’s confidential or proprietary information whether inadvertent or following the reasonable period granted by the Consortium for obtaining relief from such disclosure.

By submitting a Proposal with portions marked “Confidential” or “Proprietary,” a Bidder represents that it has a good faith belief that such portions are exempt from disclosure under the  CPRA and agrees to reimburse the Consortium for, and to indemnify, defend and hold harmless the Consortium, its board member, officers, employees and agents from,  any and all claims, damages, losses, liabilities, suits, judgments, fines, penalties, costs and expenses, including without limitation, attorneys’ fees, expenses and court costs of any nature arising from any action under the CPRA in which the Consortium is named as a party.

## Debarment and Suspension

Bidder certifies that neither it nor its principals or Subcontractors are presently debarred, suspended, proposed for debarment, declared ineligible, or voluntarily excluded from participation in this transaction by any Federal department or agency as required by Executive Order 12549.

Further, Bidder affirms that it has no record of unsatisfactory performance with CalSAWS, LRS, C-IV, or CalWIN in the twenty-four (24) month period immediately preceding the date of issuance of this RFP.

## Subcontractors

All requirements as set forth in this RFP shall apply to proposed Subcontractors in the same manner as to the prime Infrastructure Services Bidder and the prime M&E Services Bidder unless otherwise indicated. Copies of any such subcontract(s) must be provided to the Consortium within ten (10) business days of their execution.

## Final Authority

The final authority to award contracts as a result of this RFP rests solely with the Consortium according to the JPA rules and State and Federal approval processes.

# EVALUATION

## General

This section presents the processes which the Consortium Evaluation Teams will utilize to evaluate and score Bidder Proposals in response to this RFP. It identifies the evaluation phases, methodology, and criteria, and describes the selection and award process.

The Consortium will conduct a comprehensive, fair, and impartial evaluation of Proposals received in response to this RFP. The Consortium will select the successful Contractor through a formal evaluation process, established prior to the opening and evaluation of Proposals, and which will remain fixed throughout the procurement cycle.  Consideration will be given to capabilities or advantages which are clearly described in the Proposal, confirmed by interviews and/or verified by information from reference sources.

The Consortium reserves the right to contact individuals, entities, or organizations who have had contracts or relationships with the firm or Key Staff proposed for this effort, whether or not they are identified as references, to verify that the Contractor or person has successfully performed their contractual obligations in other similar efforts. All Proposals submitted will become the property of the Consortium and will be considered a matter of public record after Agreement negotiations are complete.

## Evaluation Organization

The Consortium will conduct the evaluation using the following approach:

- Administrative Compliance

- Firm Qualifications

- Business Proposal Evaluation

- Price Proposal Evaluation

The Consortium will establish formal Evaluation Teams to assist in completing all steps of the evaluation process, and in making a final recommendation for selection to the CalSAWS Executive Director and JPA Board of Directors. One team will be designated to assess the administrative compliance with proposal instructions and content.  The Evaluation Teams will be responsible for evaluating the Firm Qualifications, the Business Proposals and Price Proposals. The evaluation process includes resolving compliance issues, the final scoring of all Proposals, and preparing the Vendor Selection Report which consolidates the results of the evaluation process and recommends a Contractor for selection. To bring the appropriate expertise to the selection process, the Evaluation Team will consist of Consortium, County and/or State Staff with appropriate business, technical, management and financial experience.

This RFP includes two distinct sets of requirements and SOWS – Infrastructure and M&E. These Proposals will be independently evaluated. Separate Infrastructure and M&E Business Proposal Evaluation Teams will be established, and they will evaluate the Infrastructure and M&E Proposals, respectively.

A single Price Proposal Evaluation Team will be established to evaluate the Infrastructure Price Proposals, the M&E Price Proposals and any Consolidated Price Proposals.

The following figure depicts the teams and processes.

Figure 38 – Evaluation Team Structure and Process

The evaluation methodology, processes and criteria are described in following subsections.

## Proposal Evaluation Methodology

The Consortium will apply a best value evaluation methodology to this procurement. A best value evaluation approach focuses on aspects other than price in determining which Contractor(s) are most likely to successfully provide the required scope of work and Services. This approach is designed to achieve a reasonable balance between business and Price Proposal scores and does not necessarily result in the selection of the lowest Price Proposal. The Consortium will select the Contractor or Contractors who can best fulfill the business and technical needs of the 58 Counties.

The following methodology and percentage weights for the major sections of the Proposals will be applied to the Infrastructure and M&E Proposals, respectively.

### Infrastructure Evaluation Methodology

Table 51 – Infrastructure Evaluation Methodology

| Infrastructure Proposal Evaluation Methodology |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Category/Subcategory | Subcategory Weight | Overall Weight | Total Points Possible |
|  | Business Proposal |  | 70.0% | 700 |
| 1 | - Staff Qualifications, Oral Presentations and Key Staff Interviews | - 20.0% |  |  |
|  | - Staff Qualifications and Experience | - 5.0% |  |  |
|  | - Oral Presentations | - 5.0% |  |  |
|  | - Key Staff Interviews | - 10.0% |  |  |
| 2 | - Understanding and Approach | - 50.0% |  |  |
|  | - Integrated Multi-Contractor Environment | - 10.0% |  |  |
|  | - System Performance | - 10.0% |  |  |
|  | - Hardware Software Management | - 10.0% |  |  |
|  | - Service Desk Management | - 15.0% |  |  |
|  | - Transition-In | - 5.0% |  |  |
|  | - Total Business Proposal Scores |  |  | - 700.0 |
|  | Price Proposal |  | 30.0% | 300 |
| 3 | - Six (6) Year Base Contract Term (Excluding 6-Month Transition-In Period) | - 30.0% |  | - 300.0 |
|  | - Total Price Proposal Scores |  |  | - 300.0 |
|  | Business Proposal + Price Proposal Total |  | 100.0% | 1,000.0 |

### M&E Evaluation Methodology

Table 52 – M&E Evaluation Methodology

| M&E Proposal Evaluation Methodology |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Category/Subcategory | Subcategory Weight | Overall Weight | Total Points Possible |
|  | Business Proposal |  | 70.0% | 700.0 |
| 1 | - Staff Qualifications, Oral Presentations and Key Staff Interviews | - 20.0% |  |  |
|  | - Staff Qualifications and Experience | - 5.0% |  |  |
|  | - Oral Presentations | - 5.0% |  |  |
|  | - Key Staff Interviews | - 10.0% |  |  |
| 2 | - Understanding and Approach | - 50.0% |  |  |
|  | - Integrated Multi-Contractor Environment | - 10.0% |  |  |
|  | - Application/Architecture Evolution | - 15.0% |  |  |
|  | - System Change Requests | - 15.0% |  |  |
|  | - Innovation | - 5.0% |  |  |
|  | - Transition-In | - 5.0% |  |  |
|  | - Total Business Proposal Scores |  |  |  |
|  | Price Proposal |  | 30.0% | 300.0 |
| 3 | - Six (6) Year Base Contract Term (Excluding 12-Month Transition-In Period) | - 30.0% |  | - 300.0 |
|  | - Total Price Proposal Scores |  |  | - 300.0 |
|  | Business Proposal + Price Proposal Total |  | 100.0% | 1,000.0 |

## Administrative Compliance Review and Firm Qualifications Evaluation

The administrative compliance review and Firm Qualifications evaluation is the first phase of the assessment process. A pass/fail basis will be used to score the administrative compliance and Firm Qualifications areas.

### Administrative Compliance Review

#### Receipt of Proposals

All Proposals received by the date and time specified in Section 1.11 – Procurement Timeline, will be acknowledged as having been received on time based on the date and time stamp of the electronic submission to the designated SharePoint site.

#### Compliance Review

This step of the process determines compliance with Proposal submission requirements, including format and content, and inclusion of all required forms and signatures. The Consortium will review each Proposal to determine whether it adheres to RFP Section 6 – Proposal Structure and Submission.

The Evaluation Team will identify any areas of the Proposal that do not meet the submission requirements and document the reasons that any requirements are not fully met.  If the Proposal contains a minor irregularity, defect or variation and if the irregularity, defect or variation is considered by the Consortium to be immaterial or inconsequential, the Consortium may choose to accept the Proposal.  If a Proposal fails to comply with the submission requirements and contains irregularities, defects or variations which are not immaterial or inconsequential, the Proposal will be subject to the Cure Process and Period described in Section 8.4.3 below.

### Firm Qualifications

Section 2 of the Bidder’s Proposal and required Attachments will be evaluated for the following and all related RFP requirements:

- Firm experience, resources and qualifications as well as customer references and information received through other sources;

- Financial viability and stability; and

- Years of experience related to the requirements.

The Evaluation Team will identify any areas of the Firm Qualifications Section that do not meet the requirements and document the reasons that any requirements are not fully met. If the Proposal contains a minor irregularity, defect or variation and if the irregularity, defect or variation is considered by the Consortium to be immaterial or inconsequential, the Consortium may choose to accept the Proposal. If a Proposal fails to comply with the submission requirements and contains irregularities, defects or variations which are not immaterial or inconsequential, the Proposal will be subject to the Cure Process and Period described in Section 8.4.3 below.

### Cure Process and Period

The Consortium will notify Bidders as soon as is reasonably possible if their Proposal is found to contain material or consequential irregularities, defects or variations. In that event, Bidders will have up to five (5) business days to provide the required information or otherwise cure the irregularities, defects or variations.

If, after the Bidder has had the opportunity to cure, and has not corrected the irregularities, defects or variations, the Consortium will eliminate the Proposal from further consideration. The Contractor will be notified as soon as is reasonably possible if their Proposal has been eliminated due to failure to meet mandatory form and content requirements after having had the opportunity to cure.

### Completion of the Administrative Compliance and Firm Qualifications Phase

For those Proposals that pass the Administrative compliance and Firm Qualifications phase, they will move into the next phase: the Business Proposal Evaluation. Proposals that fail the Administrative compliance and/or Firm Qualifications phase will be deemed nonresponsive and will not move forward to the Business Proposal and Price Proposal evaluation phases.

## Infrastructure Business Proposal Evaluation

The Evaluation Team members will evaluate each Infrastructure Business Proposal based on the Staff Qualifications, Oral Presentations and Key Staff Interviews along with the designated Understanding and Approach areas and corresponding requirements, as applicable. The Business Proposals will be evaluated using the following process:

- Once the individual team member reviews of each Business Proposal are completed, the Evaluation Team will meet to review and discuss the rationale for scores. The Evaluation Team will discuss the Proposals and reach consensus on the scoring of each Understanding and Approach subcategory.

- The Evaluation Team will also discuss the Proposals related to the Staff Qualifications area.

  - The Oral Presentations and Key Staff Interviews will be rated on a 1-10 scale.

  - Once the Oral Presentations and Key Staff Interviews are completed, the Evaluation Team will reach consensus on the total score for the Staff Qualifications, Oral Presentations and Key Staff Interviews.

- The resultant points for each subsection will be multiplied by the subcategory weight and totaled to create a weighted or normalized Business Proposal score.

- The Bidder with the highest Business Proposal score will receive the maximum possible score (700 points).

- The scores of the other Bidders will be normalized as follows:

(Business Proposal Score / Highest Business Proposal Score) * 700 = Normalized Business Proposal Score

### Infrastructure Business Proposal Evaluation Criteria

- The criteria outlined in the following sections will provide the basis for evaluation of Business Proposals and is based on the RFP requirements. The two primary areas that comprise the Business Proposal Evaluation are the Staff Qualifications and the Understanding and Approach.

#### Infrastructure Staff Qualifications

The Staff Qualifications section of the Bidder’s Proposal and related Attachments will be evaluated in the following areas and in accordance with RFP requirements:

- The extent to which the minimum Staff qualifications were met and/or exceeded;

- Experience of proposed Staff providing Infrastructure Services;

- The justification of Staff types and levels proposed;

- Key Staff client references;

- Performance in Oral Presentations; and

- Performance in Key Staff interviews.

All Bidders are required to participate in an oral presentation. This presentation will be conducted in person, at a location to be determined prior to the oral presentation. The intent of the oral presentation is to validate the information provided by the Bidder in its Proposal. Interviews of Infrastructure Services Key Staff will be used to confirm Staff experience and qualifications. The oral presentation will be designed to address specific areas of the Bidder’s Proposal; the Consortium will provide the topic areas and/or questions to all Bidders invited to participate in oral presentations. The oral presentations will be scheduled for approximately 90 minutes. The oral presentations will be scored using a standard scale of 1 to 10 points.  The Oral Presentation score for each Bidder will be factored into the overall score for the Staff-related subcategory shown in the evaluation percentage weight table in Section 8.3.1above.

Immediately following the oral presentation, all proposed Infrastructure Services Key Staff will be interviewed by one or more panels of Consortium representatives. Interviews will be conducted in person. The interviews will seek information regarding the understanding of the proposed Key Staff role and relevant experience. The interview questions for each Infrastructure Services Key Staff position will be identical for all Bidders. Each interview will be scheduled for 20-30 minutes.

Infrastructure Services Key Staff interviews will be scored using a standard scale of 1 to 10 points. For each Bidder, a weighted average interview score will be calculated across the required Infrastructure Services Key Staff positions.  The interview score for each Bidder will be factored into the overall score for the Staff-related subcategory shown in the evaluation percentage weight table in Section 8.3.1above.

In the event the oral presentations and Key Staff interviews cannot be conducted in person, the Consortium will notify Bidders regarding alternate video conference arrangements.

#### Infrastructure Understanding and Approach

Section 4 – Understanding and Approach of each Bidder’s Proposal and related Attachments will be evaluated in the following areas and in accordance with RFP requirements:

- Integrated Multi-Contractor Environment

- System Performance

- Hardware Software Management

- Service Desk Management

- Transition-In

## Infrastructure Price Proposal Evaluation

Price Proposals will be evaluated for adherence to the mandatory form and content requirements, and to confirm that all required forms and schedules are provided and signed by a representative of the Contractor’s organization with the authority to bind the firm. If a Price Proposal does not meet all the mandatory form and content requirements, it may be rejected as nonresponsive to the RFP. No deviations, qualifications, or counteroffers will be accepted in the Proposal. The Consortium reserves the right to review the price details for reasonableness and reject any Proposal where the price details show significant and unsupported deviation from normal expectations. The Infrastructure Price Proposals will be scored in accordance with the methodology described in Section 8.3.1 – Infrastructure Evaluation Methodology.

The Price Proposal Schedules will be evaluated based on the total price of the six-year base contract period (excluding the Transition-In Period). The Infrastructure Contractor’s total price will be considered, not individual cost elements.  All Price Proposals will then be ranked from lowest price to highest price.  Each Contractor will receive a score for the Base Period based on a proration of 300 points, with the lowest Price Proposal allocated the maximum available 300 points and each higher Price Proposal receiving a normalized (reduced) score based on the lowest Price Proposal divided by each of the higher Price Proposals.

To simplify, the Price Proposal evaluation formula is:

Contractor Price Score = (Lowest Price / Contractor Price) * 300.

Example for the Price Scoring.  The Price Proposals will be evaluated as follows.

Table 53 – Example Infrastructure Total Prices

| Contractor | Total Price |
| --- | --- |
| A | $35,000,000 |
| B | $27,000,000 |
| C | $30,000,000 |
| D | $37,000,000 |

In this example, Contractor B has the lowest Total Price ($27,000,000), so Contractor B will receive the full 300 points available. The other Contractors will receive a prorated score based on their own Total Price in relation to the lowest Total Price, as shown below:

Table 54 – Example Infrastructure Contractor Price Proposal Scoring

| Contractor | Contractor Price | Lowest Contractor Price | Lowest Price / Contractor Price | Total Possible Price Points | Contractor Price Score |  |
| --- | --- | --- | --- | --- | --- | --- |
| B | $27,000,000 | $27,000,000 | 1.00 | 300.0 | 300.0 |
| C | $30,000,000 | $27,000,000 | 0.90 | 300.0 | 270.0 |
| A | $35,000,000 | $27,000,000 | 0.77 | 300.0 | 230.1 |
| D | $37,000,000 | $27,000,000 | 0.73 | 300.0 | 210.9 |

## Maintenance & Enhancements Business Proposal Evaluation

The Evaluation Team members will evaluate each M&E Business Proposal based on the Staff Qualifications, Oral Presentations and Key Staff Interviews along with the designated Understanding and Approach areas and corresponding requirements, as applicable. The Business Proposals will be evaluated using the following process:

- Once the individual team member reviews of each Business Proposal are completed, the Evaluation Teams will meet to review and discuss the rationale for scores. The Evaluation Team will discuss the Proposals and reach consensus on the scoring of each Understanding and Approach subcategory.

- The Evaluation Team will also discuss the Proposals related to the Staff Qualifications area.

  - The Oral Presentations and Key Staff Interviews will be rated on a 1-10 scale.

  - Once the Oral Presentations and Key Staff Interviews are completed, the Evaluation Team will reach consensus on the total score for the Staff Qualifications, Oral Presentations and Key Staff Interviews.

- The resultant points for each subcategory will be multiplied by the subcategory weight and totaled to create a weighted or normalized Business Proposal score.

- The Bidder with the highest Business Proposal score will receive the maximum possible score (700 points).

- The scores of the other Bidders will be normalized as follows:

(Business Proposal Score / Highest Business Proposal Score) * 700 = Normalized Business Proposal Score

### M&E Business Proposal Evaluation Criteria

- The criteria outlined in the following sections will provide the basis for evaluation of M&E Business Proposals and is based on the RFP requirements. The two primary areas that comprise the Business Proposal Evaluation are the Staff Qualifications and the Understanding and Approach.

#### M&E Staff Qualifications

The Staff Qualifications section of the Bidder’s Proposal and related Attachments will be evaluated in the following areas and in accordance with RFP requirements:

- The extent to which the minimum Staff qualifications were met and/or exceeded;

- Experience of proposed Staff providing M&E Services;

- The justification of Staff types and levels proposed;

- Key Staff client references;

- Performance in Oral Presentations; and

- Performance in Key Staff interviews.

All Bidders are required to participate in an oral presentation. This presentation will be conducted in person, at a location to be determined prior to the oral presentation. The intent of the oral presentation is to validate the information provided by the Bidder in its Proposal. Interviews of M&E Services Key Staff will be used to confirm Staff experience and qualifications. The oral presentation will be designed to address specific areas of the Bidder’s Proposal; the Consortium will provide the topic areas and/or questions to all Bidders invited to participate in oral presentations. The oral presentations will be scheduled for approximately 90 minutes. The oral presentations will be scored using a standard scale of 1 to 10 points.  The Oral Presentation score for each Bidder will be factored into the overall score for the Staff-related subcategory shown in the evaluation percentage weight table in Section 8.3.2 above.

Immediately following the oral presentation, all proposed M&E Services Key Staff will be interviewed by one or more panels of Consortium representatives.  Interviews will be conducted in person. The interviews will seek information regarding the understanding of the proposed Key Staff role and relevant experience. The interview questions for each Infrastructure Services Key Staff position will be identical for all Bidders. Each interview will be scheduled for 20-30 minutes.

M&E Services Key Staff interviews will be scored using a standard scale of 1 to 10 points. For each Bidder, a weighted average interview score will be calculated across the required M&E Services Key Staff positions. The interview score for each Bidder will be factored into the overall score for the Staff-related subcategory shown in the evaluation percentage weight table in Section 8.3.2 above.

In the event the oral presentations and Key Staff interviews cannot be conducted in person, the Consortium will notify Bidders regarding alternate video conference arrangements.

#### Maintenance & Enhancements Understanding and Approach

Section 4 – Understanding and Approach, of the Bidder’s Proposal and related Attachments will be evaluated in the following areas and in accordance with RFP requirements:

- Integrated Multi-Contractor Environment

- Application/Architecture Evolution

- System Change Requests

- Innovation

- Transition-In

For each of these areas, the Consortium will consider the clarity and completeness of the response, demonstration of the Bidder’s understanding of the RFP requirements, the extent to which risks are recognized, and practical proactive mitigation strategies are identified and described. The Consortium will factor in the degree of confidence demonstrated by the overall Understanding and Approach area that the CalSAWS Future State and vision described in Section 4 can be realized.

## Maintenance & Enhancements Price Proposal Evaluation

Price Proposals will be evaluated for adherence to the mandatory form and content requirements, and to confirm that all required forms and schedules are provided and signed by a representative of the Contractor’s organization with the authority to bind the firm.  If a Price Proposal does not meet all the mandatory form and content requirements, it may be rejected as nonresponsive to the RFP. No deviations, qualifications, or counteroffers will be accepted in the Proposal. The Consortium reserves the right to review the price details for reasonableness and reject any Proposal where the price details show significant and unsupported deviation from normal expectations. The M&E Price Proposals will be scored in accordance with the methodology described in Section 8.3.2 – M&E Evaluation Methodology.

The Price Proposal Schedules will be evaluated based on the total price of the six-year base contract period (excluding the Transition-In Period).  Only the M&E Contractor total price will be considered, not individual cost elements.  All Price Proposals will then be ranked from lowest price to highest price.  Each Contractor will receive a score for the base period based on a proration of 300 points, with the lowest Price Proposal allocated the maximum available 300 points and each higher Price Proposal receiving a normalized (reduced) score based on the lowest Price Proposal divided by each of the higher Price Proposals.

To simplify, the Price Proposal evaluation formula is:

Contractor Price Score = (Lowest Price / Contractor Price) * 300.

Example for the Price Scoring.  The Price Proposals will be evaluated as follows.

Table 55 – Example M&E Total Prices

| Contractor | Total Price |
| --- | --- |
| A | $35,000,000 |
| B | $27,000,000 |
| C | $30,000,000 |
| D | $37,000,000 |

In this example, Contractor B has the lowest Total Price ($27,000,000), so Contractor B will receive the full 300 points available. The other Contractors will receive a prorated score based on their own Total Price in relation to the lowest Total Price, as shown below:

Table 56 – Example M&E Contractor Price Proposal Scoring

| Contractor | Contractor Price | Lowest Contractor Price | Lowest Price / Contractor Price | Total Possible Price Points | Contractor Price Score |  |
| --- | --- | --- | --- | --- | --- | --- |
| B | $27,000,000 | $27,000,000 | 1.00 | 300.0 | 300.0 |
| C | $30,000,000 | $27,000,000 | 0.90 | 300.0 | 270.0 |
| A | $35,000,000 | $27,000,000 | 0.77 | 300.0 | 230.1 |
| D | $37,000,000 | $27,000,000 | 0.73 | 300.0 | 210.9 |

## Evaluation Of Final Proposals

The Infrastructure Proposal Evaluation Team will rank and score each Infrastructure Business Proposal using the evaluation criteria as established in Section 8.5.1 – Infrastructure Business Proposal Evaluation Criteria.  A separate Price Proposal Evaluation Team will rank and score Infrastructure Price Proposals using the evaluation criteria as established in Section 8.6.1.

The M&E Proposal Evaluation Team will rank and score each M&E Business Proposal using the evaluation criteria as established in Section 8.7.1 – M&E Business Proposal Evaluation Criteria. A separate Price Proposal Evaluation Team will rank and score M&E Price Proposals using the evaluation criteria as established in Section 8.8.1.

### Best And Final Offer

The Consortium reserves the right to require one or more Best and Final Offers from one or more Contractors, requesting a final adjustment, confirmation, or resubmission of any or all parts of the Infrastructure Business Proposals, Infrastructure Price Proposals, M&E Business Proposals, M&E Price Proposals, Consolidated Price Proposals and/or other terms.

### Consolidated Price Proposal Scoring

To reiterate, the Consortium is interested in contracting with either one Contractor or two Contractors to achieve the overall best value for the Consortium. For Bidders who provide Business and Price Proposals for both Infrastructure and M&E Services and a Consolidated Price Proposal, the Contractor’s final total score will also consider the Consolidated Infrastructure and M&E Price Proposal.

The series of tables below illustrate the process of applying a consistent evaluation methodology for this consolidated scenario.  In this example:

- Bidders A, B and C submitted both Infrastructure and M&E Proposals.

- Bidders D and E submitted an Infrastructure Proposal.

- Bidders F and G submitted an M&E Proposal.

The table below reflects Normalized Business and Price Proposal Scores, Total Proposal Score, and Price for Bidders A through E, who submitted Infrastructure Proposals. The Total Proposal Score is the sum of the Normalized Business Proposal Score and the Normalized Price Proposal Score. The highest Infrastructure Proposal Score is bolded for emphasis.

Table 57 – Consolidated Scoring Example: Infrastructure Proposals

| Infrastructure Proposals |  |  |  |  |
| --- | --- | --- | --- | --- |
| Bidder | Normalized Business Proposal Score | Price Proposal | Normalized Price Proposal Score | Total Proposal Score |
| Bidder A | - 525.0 | - $ 90,000,000 | - 291.7 | - 816.7 |
| Bidder B | - 700.0 | - $ 100,000,000 | - 262.5 | - 962.5 |
| Bidder C | - 560.0 | - $ 87,500,000 | - 300.0 | - 860.0 |
| Bidder D | - 686.0 | - $ 89,000,000 | - 294.9 | - 980.9 |
| Bidder E | - 490.0 | - $ 110,000,000 | - 238.6 | - 728.6 |
| Bidder F | - 0.0 | - $ - | - 0.0 | - 0.0 |
| Bidder G | - 0.0 | - $ - | - 0.0 | - 0.0 |

The following table reflects the Normalized Business and Price Proposal Scores, Total Proposal Score, and Price for Bidders A through C and Bidders F and G, who submitted M&E Proposals. Total Proposal Score is the sum of the Normalized Business Proposal Score and the Normalized Price Proposal Score. The highest M&E Proposal score is bolded.

Table 58 – Consolidated Scoring Example: M&E Proposals

| M&E Proposals |  |  |  |  |
| --- | --- | --- | --- | --- |
| Bidder | Normalized Business Proposal Score | Price Proposal | Normalized Price Proposal Score | Total Proposal Score |
| Bidder A | - 490.0 | - $155,000,000 | - 274.8 | - 764.8 |
| Bidder B | - 644.0 | - $165,000,000 | - 258.2 | - 902.2 |
| Bidder C | - 595.0 | - $145,000,000 | - 293.8 | - 888.8 |
| Bidder D | - 0.0 | - $ - | - 0.0 | - 0.0 |
| Bidder E | - 0.0 | - $ - | - 0.0 | - 0.0 |
| Bidder F | - 700.0 | - $142,000,000 | - 300.0 | - 1,000.0 |
| Bidder G | - 560.0 | - $143,000,000 | - 297.9 | - 857.9 |

The next table represents the sum of the scores and prices from the prior two tables, with the highest scores for Infrastructure and M&E bolded. The Total row at the bottom of this table reflects the total score and total price for the combined highest scoring Infrastructure and M&E Proposals.

Table 59 – Consolidated Scoring Example: Highest Scoring Proposals Combined

| Highest Scoring Infrastructure and M&E Proposals Combined |  |  |  |  |
| --- | --- | --- | --- | --- |
| Bidder | Total Infrastructure Proposal Score | Total M&E Proposal Score | Infrastructure + M&E Highest Proposal Score | Total Price for Highest Proposal Scores |
| Bidder A | - 816.7 | - 764.8 |  |  |
| Bidder B | - 962.5 | - 902.2 |  |  |
| Bidder C | - 860.0 | - 888.8 |  |  |
| Bidder D | - 980.9 | - 0.0 | - 980.9 | - $ 89,000,000 |
| Bidder E | - 728.6 | - 0.0 |  |  |
| Bidder F | - 0.0 | - 1,000.0 | - 1,000.0 | - $ 142,000,000 |
| Bidder G | - 0.0 | - 857.9 |  |  |
| Total |  |  | - 1,980.9 | - $ 231,000,000 |

The table below illustrates the Consolidated Price Proposal information provided by Bidders A through C.

- The Consolidated Price Proposal amounts represent the discounted prices each Bidder provided as compared to the separate Infrastructure and M&E Price Proposal amounts reflected in the previous tables above.

- The Combined Business Proposal Score simply adds the Infrastructure and M&E Business Proposal Scores reflected in the previous tables.

- The Combined Infrastructure/M&E Proposal Score represents the compilation of the two scores from the Highest Infrastructure Proposal Score and Highest M&E Proposal Score from above.

- The Normalized Price Proposal Score is derived by applying the following formula:

- Normalized Price Proposal Score = (Lowest Price / Contractor Price) * 600

Note that the value of 600 points is used here instead of the 300 points used for each separate Price Proposal normalization to represent the weight of both sets of prices.  In this example, the highest Total Consolidated Proposal Score is bolded for Bidder B, along with the corresponding Consolidated Price Proposal Bidder B provided.  Note that the price for the Combined Infrastructure/M&E Proposal Score has also been normalized using the 600-point scale.

Table 60 – Consolidated Scoring Example: Consolidated Price Proposal

| Consolidated Price Proposal |  |  |  |  |
| --- | --- | --- | --- | --- |
| Bidder | Consolidated Price Proposal | Combined Business Proposal Score | Normalized Price Proposal Score | Total Consolidated Proposal Score |
| Bidder A | - $ 232,750,000 | - 1,015.0 | - 509.45 | - 1,524.5 |
| Bidder B | - $ 238,500,000 | - 1,344.0 | - 497.17 | - 1,841.2 |
| Bidder C | - $ 197,625,000 | - 1,155.0 | - 600.00 | - 1,755.0 |
| Bidder D | - $ - | - 0.0 | - 0 | - 0.0 |
| Bidder E | - $ - | - 0.0 | - 0 | - 0.0 |
| Bidder F | - $ - | - 0.0 | - 0 | - 0.0 |
| Bidder G | - $ - | - 0.0 | - 0 | - 0.0 |
| Highest Infrastructure & M&E bidders | - $ 231,000,000 | - 1,386.0 | - 513.31 | - 1,899.3 |

The final step is to determine which option provides the overall Best Value to the Consortium. When comparing the total score of 1,899.3 for the separate highest scoring Proposals (represented by Bidders D and F) to the total score of 1,841.2 for the highest scoring Consolidated Proposal (represented by Bidder B), the Best Value is represented by separately awarding to Bidder D for the Infrastructure Work and to Bidder F for the M&E Services.

### Final Proposal Scoring

The Infrastructure Contractor’s final total score will be the sum of the normalized scores for the Infrastructure Business Proposal plus the Infrastructure Price Proposal.

The M&E Contractor’s final total score will be the sum of the normalized scores for the M&E Business Proposal plus the M&E Price Proposal.

For Bidders who provided Business and Price Proposals for both Infrastructure and M&E Services and a Consolidated Price Proposal, the Contractor’s final total score will also consider the Consolidated Infrastructure and M&E Price Proposal.

Final selection will be made in one of two ways. As shown in the example in the prior section, the Consortium will compare the scores of the separate Infrastructure and M&E Proposals to the scores of any Consolidated Infrastructure and M&E Proposals. Based on the total score which reflects best value to the Consortium, the Consortium may select two separate Bidders: one for Infrastructure and another for M&E, or the Consortium may award both sets of Services to a single Bidder.

## Final Authority

The final authority to award one or more Agreements resulting from this RFP rests solely with the Consortium according to the CalSAWS JPA processes and State and Federal review and approval processes.

# NOTICE OF INTENT TO AWARD AND NEGOTIATIONS

## Notice Of Intent To Award

After the completion of the Proposal evaluations an electronic Notice of Intent to Award (NOIA) will be issued to all Bidders. The date of NOIA issuance also triggers the beginning of the appeal period. (See Section 9.3 below for Appeal Procedures.)

The contract will be awarded based on application of the evaluation criteria set forth in  Section 8 -  Evaluation.

The contents of the Proposal of the successful Bidder will become contractual obligations and failure to accept these obligations in a contractual Agreement may result in cancellation of the award.

### Posting of Information Upon Issuance of NOIA

Upon issuance of the NOIA, the Consortium will post on its website: (1) the non-confidential portion of all Bidders’ Proposals; (2) the final comprehensive evaluation scoring sheets for each Bidder; (3) the master comprehensive scoring sheet; and (4) the Consortium’s Vendor Selection Report (“VSR”) setting forth the Consortium’s rationale underlying its selection of the successful Bidder.

## Contract Negotiations

Negotiations may be conducted with the successful selected Contractor(s) beginning immediately after the NOIA. Contract negotiations may commence in parallel with the appeal period described below.

Contract negotiations may be conducted on-site in the Sacramento area. During this period, the Bidder will be responsible for its travel and per diem expenses.

If the selected Bidder,

- fails to provide the information required to begin negotiations in a timely manner; or

- fails to negotiate in good faith; or

- indicates it cannot perform the contract within the budgeted funds available for the Project; or

- if the Bidder and Consortium, after a good faith effort, simply cannot come to terms,

then the Consortium may terminate negotiations with the Bidder initially selected and commence negotiations with the next highest rated Bidder.

## Appeals

### Introduction

The objective of the Consortium procurement process is to award a contract to the selected Bidder for the Services or materials described in this RFP that is determined to be most advantageous to the Consortium, with price and other factors considered.

The process that will be followed in the event a Bidder protests a proposed contract award resulting from this Consortium M&E Services Procurement competitive solicitation is explained below.

### Grounds for Appeal

Appeals are limited strictly to the following grounds:

- The Consortium failed to follow its evaluation and selection procedures and to adhere to requirements specified in the RFP or any addenda or amendments thereto;

- The Consortium violated California Government Code 87100 et. seq.; or

- The Consortium violated state or federal laws relevant to contract procurements.

Appeals will not be accepted for any other reason.

### Initiating an Appeal

An appeal is initiated by submitting a Notice of Appeal in writing (by e-mail, or first-class mail) to the Consortium’s Executive Director within five (5) business days of the date on which the Consortium posts to its website the documents identified in Section 9.1.1 above.

The Notice of Appeal must contain the following information:

- The name, address, electronic mail address, telephone and facsimile numbers of the Appealing Bidder;

- The title of the procurement being appealed;

- Ground(s) for the appeal with supporting facts and documentation; and

- Form of relief requested.

The Executive Director is John Boule.

Address: 11290 Pyrites Way, Suite 150 
Rancho Cordova, CA 95670 
Email: BouleJ@CalSAWS.org

Within two (2) business days of his/her receipt of the Notice of Appeal, the Executive Director shall acknowledge in writing to the appealing Bidder that an appeal has been filed.

### Appeal Review Panel and Its Responsibilities

Within two (2) business days of the receipt of a Notice of Appeal, the Consortium Executive Director will inform the Consortium Board of Directors that an appeal of the contract award has been initiated. The Chair of the Consortium Board of Directors will designate three (3) Directors to serve as the Appeal Review Panel. The Consortium Board Chair may, at his/her discretion, serve as one of the members of the Appeal Review Panel. The Appeal Review Panel will not include members of the Procurement Proposal Evaluation Team or Consortium Staff.

Within two (2) business days of the formation of the Appeal Review Panel, the Executive Director shall provide notice to the appealing Bidder of the names and contact information of the members of the Appeal Review Panel.

The Appeal Review Panel will be responsible for addressing all preliminary matters that may arise during the course of the appeal as well as making a final decision on the appeal. These duties are described more fully below. In order to meet its duties and responsibilities, the Appeal Review Panel may, at its sole discretion, retain or appoint separate legal counsel to provide legal advice to it on substantive and procedural issues raised by the appeal.

### Appeal Procedures

#### Requests for Additional Documentation

If the appealing Bidder believes it requires additional documents beyond those posted to the Consortium’s website in order to prosecute its appeal, it shall make its request for such additional documentation in writing to the Consortium Executive Director no later than ten (10) calendar days from the date of its service of the Notice of Appeal. The Consortium Executive Director will have ten (10) calendar days to either produce the additional requested documents or to serve objections to those requests.  In the event the Executive Director objects to any of the requests for documents from the appealing Bidder, the appealing Bidder may request a determination by the Appeal Review Panel regarding whether the documents should be produced notwithstanding the Executive Director’s objections.  The appealing Bidder’s request to the Appeal Review Panel for a determination of the disputed requests for production of documents shall be made in writing to the Appeal Review Panel within five (5) calendar days of the Executive Director’s service of his/her objections. The Appeal Review Panel may, at its sole discretion, direct the parties to file letter briefs of no more than five (5) pages setting forth their position on the disputed document production requests and/or hold a hearing on said issues and shall advise the parties of the due date for the letter briefs and/or the date for the hearing.  If the Appeal Review Panel directs the filing of letter briefs and/or conducts a hearing, the matter will not be deemed submitted to the Appeal Review Panel until such letter briefs are filed and/or the hearing is closed.  The Appeal Review Panel’s determination of whether the disputed documents should be produced shall be made no later than ten (10) calendar days following the final submission of the matter to it.

#### Submission of Issue(s) Statement

No later than fifteen (15) calendar days from either the filing of the Notice of Appeal or the Appeal Review Panel’s determination of any disputed document production requests, whichever is later, the appealing Bidder shall submit in writing to the Appeal Review Panel, and shall serve upon the Executive Director, a statement of the issues it intends to raise in the appeal (“Issue Statement”).  Within ten (10) calendar days of the appealing Bidder’s service of its Issue Statement, the Executive Director may file in writing with the Appeal Review Panel, and serve upon the appealing Bidder, objections to the appealing Bidder’s Issue Statement and/or raise additional issues for the Appeal Review Panel’s determination.  The Appeal Review Panel shall notify the parties in writing within ten (10) calendar days of any submission by the Executive Director of the issues it has determined to be within the proper scope of appeal.

#### Submission of Briefs and Documentary Evidence

No later than twenty (20) calendar days from notice to the parties by the Appeal Review Panel of the issues deemed to be within the proper scope of the appeal, the parties shall submit to the Appeal Review Panel, and shall serve upon one another, letter briefs of no more than twenty (20) pages setting forth their respective positions on the factual and legal issues raised by the appeal. The parties letter briefs shall be accompanied by (i) all documentary evidence on which the parties intend to rely in support of their respective positions and (ii) a list of the individuals who will participate in the hearing described below.

#### Summary Dismissal of Appeal

The Appeal Review Panel may summarily dismiss an appeal at any time that it determines the appeal raises issues beyond those set forth in Section 9.3.2; was initiated untimely; or is frivolous or without merit.  If a decision is made to dismiss the appeal, written notification will be sent to the appealing Bidder stating the decision and reasons for dismissal.

#### Hearing

In the event the Appeal Panel finds the appeal is timely and raises issues properly within scope, the Appeal Review Panel shall set a hearing to be conducted on the appeal. The hearing shall be scheduled at a date to be determined by the Appeal Review Panel, which shall be no later than forty-five (45) days from the date of the Appeal Review Panel’s receipt of the parties’ briefs, documentary evidence, and list of hearing participants.  At the hearing, the parties will be limited to the documentary evidence and participants previously identified to the Appeal Review Panel.  No later than ten (10) calendar days prior to the date of the hearing, the Appeal Review Panel will inform each side of the amount of time they will be given to make their oral presentation during the hearing.  The amount of time granted by the Appeal Review Panel for oral presentations by the parties will be inclusive of any time answering questions posed by the Appeal Review Panel.  The oral presentations will be informal in nature and technical rules of evidence shall not apply.  Neither party is permitted to call and/or examine witnesses at the hearing.

#### Appeal Review Panel Decision

The Appeal Review Panel shall prepare a written decision setting forth its factual and legal findings on the issues raised by the appeal along with the remedy, if any, it is directing be implemented.  The Appeal Review Panel’s written decision shall be served on the parties no later than twenty (20) days from the close of the hearing.  The Appeal Review Panel’s decision shall be final and there shall be no further administrative appeals available to the appealing Bidder to challenge the Consortium’s contract award.

#### Summary of Appeal Schedule

The following stable contains the events and dates of the appeal process.

Table 61 – Summary of Appeal Schedule

| Event | Due Date |
| --- | --- |
| Posting of (1) the non-confidential portion of all Bidders’ Proposals; (2) the final comprehensive evaluation scoring sheets for each Bidder; (3) the master comprehensive scoring sheet; and (4) the Consortium’s Vendor Selection Report (“VSR”) setting forth the Consortium’s rationale underlying its selection of the successful Bidder to the Consortium’s website | - Contemporaneous with issuance of the Notice of Intent to Award (NOIA). |
| Notice of Appeal | - Five (5) business days from the NOIA. |
| Executive Director’s acknowledgement of appeal | - Two (2) business days from Notice of Appeal |
| Executive Director’s notification to Consortium Board of Directors re appeal | - Two (2) business days from Notice of Appeal |
| Executive Director’s notification to appealing Bidder of formation of Appeal Review Panel | - Two (2) business days following Consortium Board Chair’s formation of Appeal Review Panel |
| Request(s) for Additional Documentation | - Ten (10) calendar days from filing Notice of Appeal |
| Executive Director’s Objection(s) to Request(s) for Additional Documentation | - Ten (10) calendar days from service of Request(s) for Additional Documentation |
| Appeal Review Panel’s determination of disputed document production requests | - Ten (10) calendar days from final submission to it of disputed document production requests |
| Appealing Bidder’s Issue Statement | - Fifteen (15) calendar days from the Notice of Appeal of the Appeal Review Panel’s determination of disputed document production requests, whichever is later. |
| Executive Director’s response to Issue Statement | - Ten (10) calendar days from service of Issue Statement |
| Appeal Review Panel’s notification to parties of issues properly within scope of appeal | - Ten (10) calendar days from service of Executive Director’s response to Issue Statement |
| Parties’ submission of hearing briefs, all documentary evidence on which they rely, and list of hearing participants | - Twenty (20) calendar days from notification by Appeal Review Panel of issues deemed to be within proper scope of appeal |
| Hearing | - No later than forty-five (45) days from submission of hearing briefs, all documentary evidence on which parties intend to rely, and list of hearing participants |
| Notification by Appeal Review Panel of amount of time for oral presentations | - No later than ten (10) calendar days prior to the hearing. |
| Appeal Review Panel decision | - Twenty (20) calendar days from hearing. |

# AGREEMENT(S) WITH SUCCESSFUL BIDDER(S)

The selected Bidder or Bidders will be required to enter into formal Agreement(s) with the Consortium as provided in Attachment A6 – Infrastructure Agreement and/or Attachment B6 – M&E Agreement or Attachment C2 – Consolidated Agreement.

# GENERAL ATTACHMENTS

The following Attachments pertain to both Infrastructure and/or M&E Proposals.

## Informational Attachments

### Attachment G1 – CalSAWS Software Inventory

This page left intentionally blank. See separate document attachment.

### Attachment G2 – CalSAWS Hardware Inventory

This page left intentionally blank. See separate document attachment.

### Attachment G3 – WAN Specifications

This page left intentionally blank. See separate document attachment.

## Proposal Submission Attachments

### Attachment G4 – DARFUR Contracting Act Certification

In accordance with Public Contract Code section 2204(a), the Bidder certifies that at the time the Proposal is submitted, the Bidder signing the Proposal is not identified on a list created pursuant to subdivision (b) of Public Contract Code section 2203 (http://www.dgs.ca.gov/pd/Resources/PDLegislation.aspx) as a person (as defined in Public Contract Code section 2202I) engaging in investment activities in Iran described in subdivision (a) of Public Contract Code section 2202.5, or as a person described in subdivision (b) of Public Contract Code section 2202.5, as applicable.

Bidders are cautioned that making a false certification may subject the Bidder to civil penalties, termination of existing contract, and ineligibility to bid on a contract for a period of three (3) years in accordance with Public Contract Code section 2205. Bidder agrees that signing the DARFUR Contracting Act Certification Form shall constitute signature of this Certification.

Darfur Contracting Act Certification

Pursuant to Public Contract Code section 10478, if a Bidder or Contractor currently or within the previous three years has had business activities or other operations outside of the United States, it must certify that it is not a “scrutinized” company as defined in Public Contract Code section 10476.

Therefore, to be eligible to submit a bid or Proposal, please complete only one of the following three paragraphs (via initials for Paragraph # 1 or Paragraph # 2, or via initials and certification for Paragraph # 3):

| Initial | Attestation |
| --- | --- |
|  | We do not currently have, or we have not had within the previous three years, business activities or other operations outside of the United States. |
|  | We are a scrutinized company as defined in Public Contract Code section 10476, but we have received written permission from the Department of General Services (DGS) to submit a bid or Proposal pursuant to Public Contract Code section 10477(b). A copy of the written permission from DGS is included with our bid. |
|  | We currently have, or we have had within the previous three years, business activities or other operations outside of the United States, but we certify below that we are not a scrutinized company as defined in Public Contract Code section 10476. |

CERTIFICATION For # 3

I, the official named below, CERTIFY UNDER PENALTY OF PERJURY that I am duly authorized to legally bind the prospective Contractor/Bidder to the clause listed above in # 3.  This certification is made under the laws of the State of California.

| Contractor/ Firm Name |  |  |  |
| --- | --- | --- | --- |
| By (Authorized Signature) |  |  |  |
| Printed Name and Title of Person Signing |  |  |  |
| Date Executed |  | Executed in County of |  |

### Attachment G5 – Certificate of Firm Status

The Bidder shall attach either a copy of the Certificate of Status issued by California’s Office of the Secretary of State, or a copy of the firm’s active on-line status information downloaded from the California Business Portal Website. If the required documentation cannot be supplied, the Contractor must document an explanation.

# INFRASTRUCTURE ATTACHMENTS

This page left intentionally blank.

## Attachment A1 – Infrastructure Statement of Work

The Infrastructure Statement of Work (SOW) defines the Infrastructure Services required to maintain and operate the CalSAWS Infrastructure. The Infrastructure Contractor will provide Services as contained in this SOW for the duration of the Agreement.

### Consortium Responsibilities

The Consortium will provide Contract management and oversight for this Agreement. It will perform the following responsibilities.

Table 62 - Consortium Infrastructure Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| CalSAWS Consortium |  |  |
| Task 1 – Transition-In | - Provide a Transition-In Manager - Participate in and support Transition-In meetings - Provide Consortium Staff to participate in knowledge transfer and internal training activities - Participate in Readiness Reviews - Participate in Testing and Validation activities and walkthroughs - Provide timely review and approval of Contractor Work products and Deliverables |  |
| Task 2 – Project Management | - Maintain M&O Project standards, policies and procedures - Maintain the CalSAWS PCD - Develop and maintain the CalSAWS Master Work Plan - Oversee Contractor Agreements and performance requirement commitments - Provide facilities for Contractor personnel - Provide timely review and approval of Contractor Work products and Deliverables - Provide Consortium Staff to work with the Contractor - Provide access to Project information including technical, program and policy documentation - Work with Contractors to research and resolve deviations and perform issue escalation and resolution - Participate and support corrective action planning and execution activities - Oversee CalSAWS and Consortium business coordination - Manage expectations and communications for the JPA Board of Directors, Project Steering Committee, and other stakeholders for the CalSAWS Project - Manage planning of Project funding |  |
| Task 3 - Technical Infrastructure Support | - Provide a Technical/Operations Manager - Participate in and support Technical Infrastructure meetings - Provide Consortium Executive Director approval for new/change/removal of software purchases - Participate in the Change Advisory Board (CAB) process |  |
| Task 4 - Innovation and Application/Architecture Evolution Support | - Participate in and support Innovation-related planning and Architecture Evolution meetings - Provide Consortium Staff to participate in Cloud Proofs of Concepts environment support assessments - Provide timely review and approval of Contractor Work products and Deliverables |  |
| Task 5 - Production Operations | - Participate in and support Production Operations meetings - Validate batch run results and exceptions - Validate interface inbound and outbound files and exceptions - Assist in the management of escalated Severity 1 defects and the notification of the necessary parties - Provide oversight of the research, resolution, and end-User management of escalated batch issues, such as batch job failure or exceptions - Monitor escalated issues to confirm timely resolution - Review service level reports - Manage communication and coordination of any impacts on the Consortium and stakeholders |  |
| Task 6 - Technology Recovery | - Participate in and support Technical Recovery meetings - Participate in Contractor’s retrospective of Technical Recovery execution and results |  |
| Task 7 - Security | - Establish security policies and standards for the Contractor - Assist with the research, resolution, and escalation of security breaches as necessary - Report security incidents to external entities as necessary |  |
| Task 8 - Transition-Out | - Provide a Transition-Out Manager - Participate in and support Transition-Out meetings - Provide Consortium Staff to participate in knowledge transfer and internal training activities - Participate in Readiness Reviews - Participate in Testing and Validation activities and walkthroughs - Review and approve Deliverables |  |

### Infrastructure Contractor Responsibilities

The Infrastructure Contractor responsibilities include the following general items:

- Perform the Services required under this Agreement in a manner that will not disrupt the CalSAWS operations.

- Deliver the Services specified in this SOW and included in Attachment A2 – Infrastructure Requirements Matrix.

- Produce and deliver the Contract Deliverables specified in Attachment A3 – Infrastructure Deliverable Inventory.

- Apply CalSAWS standardized business processes and leverage mandatory tools as contained in Attachment G1- Software Inventory to manage Project activities and satisfy infrastructure reporting requirements.

- Comply with all applicable Consortium policies and procedures.

- Supply Contractor personnel with all hardware and CalSAWS Software needed to perform their duties in accordance with the Agreement.

- Supply secure internet and network access to the CalSAWS project tools and environments.

- Coordinate and collaborate with the Consortium and other CalSAWS contractors in application and infrastructure activities and associated issue and risk management activities.

### Infrastructure Contractor Staffing

#### Project Location and Core Hours

The Contractor’s Staff will be dedicated to the Project unless otherwise described within the Contractor’s approach and approved by the CalSAWS Executive Director. Project work hours are Monday, 12:00 P.M. Pacific Standard Time (PST) through Friday, 12:00 P.M., PST.  Project meetings should be limited to this period.

During the Infrastructure Transition-In period 75% of Work performed by Key Staff must be conducted at an approved Project site as defined in this Agreement unless alternate arrangements are approved in writing by the Executive Director. Consortium Key Staff counterparts will also conform to this model.

In all cases, during the Infrastructure Transition-In period and afterwards, the Contractor must provide at least one Key Staff person on-site on Monday mornings, 8:00 A.M through 12:00 P.M. and Friday afternoons, 12:00 P.M. through 5:00 P.M.

After the successful completion of the Transition-In period, Key Staff and other Staff may be required to work on-site per Consortium direction. The Consortium assumes up to of Key Staff and other Staff will work full-time on-site with an additional 10% of Staff working on-site periodically. The Consortium’s long-term expectation is to support a remote Staff model.

In the event of one or more Project site relocations, the Contractor will support the transition(s) without interruption of services.

#### Staff Responsibilities

The Contractor is responsible for providing all Staff necessary to fulfill the Services and requirements defined in this RFP and SOW. Any increase to the Agreement price for additional staff will only be allowed pursuant to the Consortium Change Order process.

The Contractor is responsible for employing an approach for Staff management that facilitates a productive working relationship with Consortium Staff, County Staff, other Consortium contractor Staff, and State Staff/Project Sponsors. The Contractor’s Staff will proactively coordinate and work collaboratively with the Consortium.

The Contractor is responsible for ensuring all Contractor Staff clearly understand both initial and ongoing roles and responsibilities, how the team and assignments relate to the Project and the overall CalSAWS status and plans. The Consortium operates in a multi-contractor environment. Different Contractors have responsibilities for different aspects of CalSAWS. It is the Consortium’s expectation that all Contractor Staff work together cooperatively and collaboratively to achieve the best interests of the Consortium.

All proposed Contractor Staff must have good oral and written communication skills. One aspect of good oral communication skills includes the ability to communicate with diverse groups of users and to convey information technology terms and concepts to non-technical audiences.

All Contractor Staff must prepare for and actively participate in designated Project meetings and represent the best interests of the Consortium, identify and escalate issues as appropriate, and contribute to required status reports.

To facilitate Project progress, it is important to the Consortium that the Infrastructure Contractor minimizes Staff turnover to the extent possible, particularly for Key Staff as detailed below.

#### Contractor Staff Changes

For any expected Infrastructure Key Staff changes, the Contractor will provide a 30-calendar Day notice to the Executive Director regarding the change and plans for transition. The Infrastructure Contractor will provide the Consortium at least two resumes with proof of experience that meets or exceeds the mandatory qualifications and two references for any recommended replacement Key Staff. The Consortium reserves the right to require face-to-face or phone interviews of all proposed replacement Key Staff. The Consortium reserves the right to accept or reject any proposed Key Staff.

For any unexpected Key Staff changes, the Contractor will provide the Consortium Executive Director a written notification within three business days of knowledge and required Key Staff action. Within seven (7) calendar days of providing such written notice, the Contractor will provide the Consortium Executive Director with plans for transition. All provisions in the preceding paragraph apply to unexpected Key Staff changes

#### Staff Performance

The Contractor Staff will possess the skills and experience necessary to fulfil the responsibilities of this RFP. The Contractor will be responsible for identifying and correcting performance issues for its entire Staff (i.e., employees and Subcontractors). Should the Consortium discover performance problems with any Contractor Staff, the Executive Director will notify the appropriate Project Manager as soon as is reasonably possible. If the Executive Director requests removal of any Infrastructure Staff person, the Contractor will immediately remove such Staff from the Project.

#### Approval of Staff

During the Agreement term, the Consortium reserves the right to approve or disapprove the Contractor’s Staff, including, but not limited to, any Subcontractor Staff assigned to this Agreement, or to approve or disapprove any proposed changes in Staff or Staffing levels. The Consortium may request the Contractor to remove Contractor employees or Subcontractors from work on the Project for the following circumstances: not possessing the appropriate skill sets for the position, being incompetent, careless, insubordinate, unsuitable, or otherwise unacceptable, or whose continued engagement on the Project is deemed not in the best interest of the Consortium. Such request will be based solely on nondiscriminatory reasons and the Contractor will have the right to request the withdrawal of any such request upon the Contractor demonstrating that the Consortium concern is unfounded. Upon request of the Executive Director or designee, the Contractor will provide the Consortium with the required documentation (e.g., resume with proof of experience that meets or exceeds the mandatory qualifications) of any member of its Staff or a Subcontractor’s Staff assigned to or proposed to be assigned to any aspect of the performance of this Agreement.

#### Infrastructure Key Staff

Bidders submitting an Infrastructure Proposal will include the following Key Staff. This Section defines the Infrastructure Key Staff Mandatory Qualification (MQ) requirements for the Contractor’s leadership team that will work alongside the Consortium’s leadership team for the duration of the Agreement, except for the Infrastructure Transition Manager. The Infrastructure Transition Manager Position will be time-limited for the duration of the Transition-In period.

Infrastructure Key Staff include the following:

- Infrastructure Project Manager

- Infrastructure Project Management Office (PMO) Lead

- Infrastructure Delivery Integration Manager

- Infrastructure Transition Manager

- Infrastructure Operations Manager

- Infrastructure Security Manager

- Infrastructure Operations Service Desk Lead

- Infrastructure AWS Manager

Infrastructure Key Staff role descriptions and MQs follow.

Please note: Many of the MQs reference experience required in a large and complex IT health and human services or health care system. For purposes of this SOW, the following definition is provided.

Large and Complex IT System Definition: An IT system that meets all the following criteria. 1) A solution that integrates at least two applications, at least one of which is a COTS. 2) A solution that interfaces with at least five external systems, at least one (1) of which is real-time. 3) A solution that is accessed by at least one thousand (1,000) users at multiple locations. 4) A solution that has a contract value of at least ten million ($10,000,000) dollars 5) A solution that includes multi-tiered processing, including a customer or User facing front-end optimized for multiple User interface platforms.

##### Infrastructure Project Manager

The Infrastructure Project Manager is responsible for providing day-to-day management of Contractor resources and activities, including overall performance and Agreement compliance. The Infrastructure Project Manager will act as the primary interface with the Executive Director and Consortium Management Team. The Infrastructure Project Manager will confirm that Contractor resources possess the appropriate skills and experience necessary to fulfil the responsibilities of the Agreement and are available throughout the life of the Agreement. The duties and responsibilities of the Infrastructure Project Manager include:

- Responsible for the execution and overall management of the Agreement and the Contractor’s Team.

- Proactively collaborate and coordinate with other CalSAWS contractors.

- Possess signature authority to commit the Contractor to CalSAWS Contracts, Amendments and Change Notices with the Consortium.

- Communicate and report on Project matters on an ongoing basis.

- Ensure the Consortium receives timely responses specified for applicable requirements and SLAs.

- Provide executive level reporting and communications to Consortium Management, the Executive Director, Joint Powers Authority (JPA) Board of Directors, Project Steering Committee, State program sponsors and other stakeholders.

- Prepare special reports and presentations related to the Project.

- Work cooperatively with the Consortium PMO to resolve escalated issues including, but not limited to, contractual requirements, risk mitigation, CalSAWS enhancements, and any other issue that requires executive management attention.

- Identify and bring forward technology options and innovation recommendations that will provide the highest value to the Consortium and county business operations.

Table 63 – Infrastructure Project Manager Mandatory Qualifications

| Infrastructure Project Manager Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualification |
|  | - A minimum of three (3) years of experience within the past ten (10) years on a large and complex IT system that is in production. |
|  | - A minimum of five (5) years of experience as a Project Manager or Project Director within the past ten (10) years being directly responsible for activities in the following Project Management knowledge areas: scope, time, cost, human resource, risk, quality, integration and communication. |
|  | - A minimum of five (5) years of experience within the past ten (10) years, supervising teams of 25 people or greater on Projects that involved large and complex IT systems. |
|  | - A minimum of five (5) years of experience within the past ten (10) years building and maintaining strong working relationships with clients and key internal and external stakeholders; conveying relevant information to an executive-level audience, ensuring client is aware of progress/service status; and building credibility and fostering business-partnering relationships. |
|  | - Possess and maintain a valid Project Management Institute (PMI) Project Management Professional (PMP) certification throughout the term of this Agreement. |

##### Infrastructure Project Management Office Lead

The Infrastructure PMO Lead is responsible for the administration of the Project Management Office support and overall reporting efforts for the Infrastructure Contractor. The Infrastructure PMO Lead responsibilities will include the following:

- Work closely with the Infrastructure Project Manager and provide PMO support in the execution of the Infrastructure Contractor’s Agreement responsibilities.

- Adhere to the Consortium’s PCD and other Consortium required processes and procedures.

- Manage and monitor the Infrastructure Work Plan developed by the Infrastructure Project Scheduler that will be incorporated into the Consortium’s Master Work Plan.

- Ensure the Infrastructure Contractor’s Team’s understanding of and adherence to Work Plan activities, Deliverable responsibilities and Project processes and procedures.

- Lead and support the development and delivery of all Infrastructure Deliverables and Work products, ensuring they are of the highest quality and are delivered in accordance with the approved Infrastructure Work Plan.

- Provide financial reporting regarding planned and actual expenditures monthly using agreed upon formats

- Establish and manage Infrastructure related issue resolution and risk mitigation strategies.

Table 64 – Infrastructure PMO Lead Mandatory Qualifications

| Infrastructure PMO Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualification |
|  | - A minimum of three (3) years of experience within the past five (5) years leading a PMO in a corporate systems integration organization, Federal, State, County, or Consortium organization. |
|  | - A minimum of three (3) years of experience directly responsible for supporting activities in the following Project Management knowledge areas: scope, time, cost, human resource, risk, quality, integration and communication. |
|  | - Possess and maintain a valid Project Management Institute (PMI) Project Management Professional (PMP) certification throughout the term of this Agreement. |

##### Infrastructure Delivery Integration Manager

The Infrastructure Delivery Integration Manager will be an active member and participant of the Delivery Integration Office. The manager is responsible to jointly lead and actively engage with the Consortium and other CalSAWS contractors to facilitate the administration of the Delivery Integration Model, and to enable overall coordination and effective integration between and across CalSAWS contractors. This Manager will work closely with the CalSAWS Chief Deputy Director and CalSAWS PMO who will oversee the Delivery Integration Office and processes. The duties and responsibilities of the Infrastructure Delivery Integration Manager include:

- Participate with the Integration Delivery Office in the creation and execution of plans and processes to govern multiple contractors working collectively in the CalSAWS environment.

- Monitor effectiveness of contractor interactions.

- Monitor and clarify lines of delineation between and among contractors.

- Serve as the first entity to resolve disputes between or among contractors.

- Proactively collaborate and coordinate with other CalSAWS contractors.

- Provide coordination services to confirm the various CalSAWS contractor team are aligned with Project goals, schedules, and strategic initiatives.

- Coordinate the timing and entry/exit criteria associated with design, build, test and delivery across contractors when multiple parties are required to implement a change or add a capability.

- Will provide input to the development of the CalSAWS Master Work Plan and identify and resolve any conflicting Tasks, priorities and resources.

- Provide input to discussions to determine SCR priorities with consideration of committee decisions.

- Provide input to testing efforts.

- Serve as the first point of contact to resolve disputes between and/or among contractors.

- Provide reports and metrics regarding the effectiveness and timeliness of contractor interactions.

- Communicate and report on Project matters on an ongoing basis.

Table 65 – Infrastructure Delivery Integration Manager Mandatory Qualifications

| Infrastructure Delivery Integration Manager Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualification |
|  | - A minimum of two (2) years of experience coordinating multidisciplinary teams over various functional and technical areas in a leadership capacity on Projects that involved large and complex IT systems. |
|  | - A minimum of two (2) years of experience coordinating integration services on a Project similar in size and scale to the CalSAWS. |
|  | - At least two (2) years of Full-Time Equivalent (FTE) experience utilizing traditional and iterative solution delivery methodologies. |
|  | - A minimum of five (5) years of experience within the past ten (10) years building and maintaining strong working relationships with clients and key internal and external stakeholders; conveying relevant information to an executive-level audience, ensuring client is aware of progress/service status; and building credibility and fostering business-partnering relationships. |

##### Infrastructure Transition Manager

- The Infrastructure Transition Manager’s role will span the Transition-In period. This position is responsible to plan, coordinate and successfully complete the transition of all infrastructure responsibilities and functions from the existing contractor to the new Infrastructure Contractor. Duties and responsibilities of the Infrastructure Transition Manager include:

- Manage all CalSAWS Infrastructure Transition-In activities and deliver a successful transition.

- Develop, maintain, and deliver a CalSAWS Infrastructure Transition-In Plan (ITIP).

- Work collaboratively with the incumbent contractor(s) to accomplish a smooth transition of all Infrastructure components of CalSAWS.

- Work closely with the M&E Transition Manager to plan, manage and execute transition activities to support alignment across transition teams.

- Minimize impact to CalSAWS end users and county business operations during transition.

- Assist Consortium, Counties, Project Sponsors, and Program Partners in understanding transition-in activities, timelines and impacts to other Consortium initiatives, CalSAWS releases and Tasks.

- Identify and communicate with internal and external stakeholders on transition activities as needed.

- Work with the Infrastructure Project Manager in closing out Transition activities.

Table 66 – Infrastructure Transition Manager Mandatory Qualifications

| Infrastructure Transition Manager Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req # | Mandatory Qualification |
|  | - A minimum of 18 months of experience within the past ten (10) years, performing operational transition activities on Projects involving large and complex IT systems . |
|  | - Experience within the past ten (10) years, managing the successful transition of large and complex IT systems from one (1) company or contract to another on at least two (2) separate Projects. The Transition Manager’s experience will have been for a minimum duration of three (3) months for each Project. |

##### Infrastructure Operations Manager

The Infrastructure Operations Manager is responsible for demand/capacity management, and for monitoring overall CalSAWS System performance to meet service level targets. The duties and responsibilities of the Infrastructure Operations Manager include:

- Manage the day-to-day activities of the Contractor Operations Staff.

- Manage all ongoing CalSAWS infrastructure operations including, but not limited to, planning, reporting, performance monitoring, and Capacity Planning/sizing.

- Manage and maintain all CalSAWS environments and design, implement and monitor event management, monitor performance metrics for continuous improvement opportunities, and proactive problem management.

- Operate CalSAWS in compliance with SLAs.

- Work with the Consortium to resolve all CalSAWS issues related to ongoing CalSAWS operations and outages.

- Work with the Consortium to meet the timely request and implementation for infrastructure (CalSAWS Hardware/CalSAWS Software) upgrades.

- Collaborate with the M&E Technical Manager and Application Manager to provide seamless service delivery, including continuity of infrastructure technology Services including the wide area network.

- Develop and delivery operations Deliverables on time.

Table 67 – Infrastructure Operations Manager Mandatory Qualifications

| Infrastructure Operations Manager Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualification |
|  | - A minimum of three (3) years of experience as an Operations Manager within the past (10) years directly responsible for management of operations for a large and complex IT system in a cloud environment, preferably AWS. |
|  | - A minimum of five (5) years of experience within the past ten (10) years supervising teams of 15 people or greater on Projects that involved large and complex IT systems. |
|  | - A minimum of five (5) years of experience within the past ten (10) years, ensuring the continuity of IT operations services, including both local and wide area networks and cloud-based services on Projects involving large and complex IT systems. |
|  | - A minimum of one (1) year of experience within the past ten (10) years, on a large and complex IT System using Information Technology Infrastructure Library (ITIL) standards and framework. |

##### Infrastructure Security Manager

The Infrastructure Security Manager serves as the focal point for cybersecurity solutions, privacy and protection of digital information, and security compliance related activities and responsibilities for the CalSAWS infrastructure. This position will work closely with the Consortium’s Security Team. The duties and responsibilities of the Infrastructure Security Manager include:

- Plan, implement, manage, monitor, and upgrade security solutions to defend against hacking, malware, ransomware, and other threats to Data, CalSAWS and networks.

- Maintain, enforce and document   infrastructure security policies and procedures that align with current industry standards and Privacy and Security Agreements (PSAs) among CalSAWS, California State agencies, and other CalSAWS contractors.

- Serve as a resource regarding matters of information security and reports status of ongoing information security activities to CalSAWS Executive Director or designee(s).

- Support the development/adoption and enforcement of Information Security policies, procedures and standards.

- Coordinate with the Consortium and other CalSAWS contractors in responding to information security Data calls, audit requests, and reporting.

- Work with the Consortium to implement, monitor, and maintain appropriate security measures, best practices, controls, and mechanisms to guard against unauthorized access to electronically stored and/or transmitted Data and protect against reasonably anticipated threats and hazards.

- Perform ongoing security monitoring of Systems.

- Identify and mitigate all security weaknesses, threats, and vulnerabilities in all operational entities including Operations and Network Management.

- Conduct penetration testing, exercises, analyses and simulation on security incidents and response capabilities to determine effectiveness; document results.

- Implement and enforce policies and procedures, which include standards for incident handling (FTI, PHI, etc.)

- Respond to security breaches.

- Provide root cause analysis and remediation of security issues.

Table 68 – Infrastructure Security Manager Mandatory Qualifications

| Infrastructure Security Manager Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualification |
|  | - A minimum of three (3) years of experience as a Security Lead directly responsible for collaborating with application development teams, technical architects, and security policy experts to define and/or implement an integrated framework of solution security architecture. |
|  | - A minimum of three (3) years of lead experience within the past ten (10) years developing, implementing, improving and monitoring industry standard Security strategies, solutions, and processes on Projects involving large and complex IT systems and/or AWS cloud environment. |
|  | - A minimum of three (3) years of experience within the past ten (10) years applying Information Security principles, methods, and techniques in the development of Project security Deliverables on Projects involving large and complex IT systems. |
|  | - A minimum of three (3) years of experience assessing system data sensitivity using security categorizations (e.g., FIPS Publication 199) to identify appropriate security controls to protect Personally Identifiable Information (PII), Protected Health Information (PHI) and/or Federal Tax Information (FTI) data. |
|  | - A minimum of three (3) years of experience with systems that comply with National Institute of Standards and Technology (NIST) 800-53 moderate baseline. |
|  | - Hold and maintain for the duration of the contract an (ISC)2© Certified Information Systems Security Professional (CISSP) certification, or ISACA Certified Information Security Manager (CISM). |

##### Infrastructure Operations Service Desk Lead

The Infrastructure Operations Service Desk Lead is responsible for the day-to-day management of the Tier 1 and 2 Service Desk. The duties and responsibilities of the Infrastructure Operations Service Desk Lead include:

- Lead the day-to-day activities of the Contractor Service Desk Staff.

- Manage Tier 1 and 2 incidents that occur in non-production and Production environments.

- Coordinate with other CalSAWS contractors regarding escalation of incidents to Tier 3.

- Oversee requests, incidents and problems reported to the Service Desk.

- Manage and coordinate urgent and complicated support issues. Act as escalation point for all requests and incidents.

- Mature phone/ticket escalation processes to improve free flowing escalation and information within the organization.

- Monitor and manage phone queue (participating in escalated calls as needed).

- Thoroughly document, consistently audit, and regularly improve processes used by the service desk.

- Collect feedback to determine patterns and issues such that they can be resolved, or FAQs can be provided to customer to ease in troubleshooting

- Train, coach and mentor Service Desk Specialists (Tiers 1 and 2) including career development.

- Provide data and reporting of KPIs and trends.

Table 69 – Infrastructure Operations Service Desk Lead Mandatory Qualifications

| Infrastructure Operations Service Desk Lead Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualification |
|  | - A minimum of two (2) years of lead experience within the past five (5) years working in a service desk/help desk. |
|  | - A minimum of two (2) years of experience within the past five (5) years working in a help desk environment serving over 2,500 end users. |
|  | - A minimum of two (2) years of experience within the past five (5) years with the ServiceNow platform and tools. |
|  | - Hold and maintain for the duration of the contract an ITIL certification. |

##### AWS Manager

The duties and responsibilities of the AWS Manager include:

- Plan and implement cloud computing strategies and solutions, including Infrastructure-as-a-Service (IaaS), Platform-as-a-Service (PaaS), and Software-as-a-Service (SaaS).

- Build and manage the configuration of Production and non-production environments in the cloud ecosystem.

- Monitor, scale, and optimize cloud resources, including computing power, database storage, and content delivery Services, to meet growing business needs.

- Prepare estimates and budgets for cloud Services.

- Prepare and maintain account and service classification level forecasts and budgets for cloud expenditures

- Prepare estimates for change requests and releases, incorporating them into forecasts and budgets

- Implement and maintain cost performance metrics, reports, and associated resource tagging.

- Monitor cloud Services, security and networks to maintain high availability and responsiveness.

- Provide overall leadership and engineering expertise related to development, implementation, and management of the cloud infrastructure to support 24/7 operations.

- Support the root cause analysis of performance issues, connectivity issues, unplanned downtime, and security breaches.

Table 70 – AWS Manager Mandatory Qualifications

| AWS Manager Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualification |
|  | - A minimum of three (3) years of experience managing and maintaining cloud-computing on a large complex information technology (IT) system. |
|  | - A minimum of three (3) years of experience as an AWS Solutions Architect. |
|  | - A minimum of two (2) years of experience in application integration within an AWS cloud hosted application. |
|  | - Experience in migrating at least one (1) Web application(s) (e.g., Oracle) from an on-premises environment to the AWS cloud. |
|  | - Hold and maintain for the duration of the contract a cloud specific certification that includes secure cloud architecture concepts, such as Certified Cloud Security Professional (CCSP), AWS solutions architect, or AWS security specialization. |

### Infrastructure Requirements

The Contractor will perform the Services and produce the Deliverables specified in the Infrastructure Requirements contained in Attachment A2 – Infrastructure Requirements Matrix, and Attachment A3 – Infrastructure Deliverable Inventory. A brief description of each task area is provided below.

#### Task 1 – Infrastructure Management

The Contractor will manage all Contractor Work performed under this Agreement, including Project management, Work Plan management, technical management, performance management, CalSAWS environment setup and maintenance, contract management, budget management, Deliverable and Staff management. The Contractor will comply with the CalSAWS PCD processes and procedures and will adhere to the Consortium’s operating policies and procedures.

The Contractor will execute Services in accordance with the approved CalSAWS Infrastructure Services Plan and the associated Operational Working Documents (OWDs) that provide the detailed procedures for the activities and processes contained in the Infrastructure Services Plan.

The Contractor will work, coordinate and collaborate with the Consortium and Consortium contractors in accomplishing the Work defined in the Agreement.

#### Task 2 – Infrastructure Transition-In

The Contractor has the overall responsibility for providing an orderly transition (takeover) that is transparent and minimizes disruption of service to all users of CalSAWS. Infrastructure Transition-in will occur in a six-month timeframe beginning with contract award. During this period the incumbent contractor and the successor Contractor will coexist on the CalSAWS M&O Project. Successful transition results in the successor Contractor establishing a post transition operational baseline and assuming responsibility for providing Infrastructure support as required under the Agreement.

Transition-In major activities include:

- Transition-In Planning and Reporting: The development and execution of the Infrastructure Transition-In Management Plan (ITIMP) and Transition-In Work Plan. The ITIMP will be the governing document for the management and execution of the CalSAWS Infrastructure Transition-In phase, and the Transition-In Work Plan details the schedule for Transition-In activities.

- Transition-In Service and Function Migration: Identify, prepare, and implement Transition-In activities that allow for a smooth transition of responsibility for Services, functions, and other transition components from the incumbent Contractor to the successor Contractor.

#### Task 3 – Technical Infrastructure Support Services

The Contractor will perform a range of activities in delivering Technical Infrastructure Support, including:

- Providing roll-on/roll off support to Project Office Staff, performing SharePoint web portal management, administration of Project Office servers and print server management, and providing video conferencing equipment and support at the Consortium Project Office sites.

- Managing Infrastructure-related maintenance contracts and applying patches and upgrades for CalSAWS Managed Commercially Available Software, and installing, maintaining and monitoring CalSAWS Managed Hardware located in the Project Offices and Consortium Member Counties (including field service calls and remote maintenance).

- Processing orders from the Consortium and Consortium Member Counties for Hardware and Commercially Available Software, including maintenance, as requested.

- Performing asset management activities for CalSAWS Managed Hardware and Commercially Available Software.

- Maintaining and enhancing existing CalSAWS technical infrastructure Documentation.

#### Task 4 – Innovation and Application/Architecture Evolution Support

The Contractor will support the Consortium and the CalSAWS M&E Contractor in the evaluation of emerging technologies and approaches to optimize the CalSAWS platform; the CalSAWS M&E Contractor will lead the Innovation and Application/Architecture Evolution activities.

#### Task 5 – Infrastructure Production Operations

The Contractor will perform a range of on-going operational activities, including:

- Maintaining and administering the existing network, including managing network CalSAWS Hardware and CalSAWS Software, providing 24 hours, 7 days a week and 365 days per year monitoring and managing the Electronic Signature Solution.

- Performing environment support for CalSAWS hosted in the AWS.

- Providing Tier 1 and Tier 2 Service Desk Services for CalSAWS Users, including BenefitsCal, phone, voicemail, and email support.

- Performing Configuration Management, Capacity Planning, Technology Replacement Management, Technical Change Management activities related to the CalSAWS infrastructure.

- Monitoring CalSAWS availability and performance to verify and report performance and availability compliance with SLAs.

#### Task 6 – Technical Recovery

The Contractor will develop and oversee the execution of the CalSAWS Technology Recovery Plan, including supporting the AWS provider as necessary to re-establish CalSAWS AWS environments, processing CalSAWS Hardware and CalSAWS Software orders from the Consortium and Consortium Member Counties, and performing annual Technology Recovery tests.

#### Task 7 – Infrastructure Security

The Contractor will perform a full range of security related activities (administrative, technical, and physical) to protect the CalSAWS infrastructure assets and Data from loss, misuse, unauthorized access, disclosure, alteration, destruction, and will adhere to the Consortium’s security policies and procedures.

#### Task 8 – Transition-Out

Transition-Out involves identifying and implementing all the activities required to roll off the Project by transitioning out and turning over all control and responsibility for Infrastructure support and Consortium owned resources, Documentation, and knowledge to a successor Contractor or the Consortium.

Transition-Out major activities include:

- Transition-Out Planning: The development and execution of a Transition-Out Master Plan and Transition-Out Work Plan that identifies what items and components must be transitioned, the approach to be utilized for transitioning, how knowledge transfer will be conducted, and the schedule for Transition-Out activities.

- Transition-Out Training and Knowledge Transfer: The development and execution of Training and Knowledge Transfer activities as identified in the Transition-Out Master Plan. All training materials will be based on the complete and current Documentation required under the Agreement.

- Project Closeout: The development and execution of the CalSAWS Infrastructure Agreement Closeout Plan to provide evidence that all Agreement terms and conditions have been fulfilled.

### Infrastructure Deliverables

#### Deliverable Process

The Contractor will perform Deliverable Management activities in accordance with the Consortium’s PCD. The process defines the use of a Deliverable Expectation Document (DED) when creating new Deliverables; and submission, review and approval process for new or updates to existing Deliverables. The PCD also defines the acceptance and rejection processes and the roles of the Consortium and Contractor.

Attachment A3 – Infrastructure Deliverable Inventory contains the inventory of Infrastructure Deliverables required by this Agreement.

## Attachment A2 – Infrastructure Requirements Matrix

This page intentionally left blank. See separate document attachment.

## Attachment A3 – Infrastructure Deliverable Inventory

Table 71 – Infrastructure Deliverable Inventory

| Del. ID | Infrastructure Deliverable Name | Infrastructure Deliverable Description | New or Existing | Submission Frequency | Date of First Submission | Req. ID |
| --- | --- | --- | --- | --- | --- | --- |
|  | Infrastructure Transition-In Master Plan (ITIMP) | The ITIMP will include: Approach - A description of the overall transition approach and process to be used to transition and assume responsibility for all Services, functions all components identified in the Agreement. - Planned transition activities and Tasks that includes the planning, implementing, executing, tracking, and reporting of the overall transition effort as well as for each transition component. - Definition Roles and responsibilities for completing transition Tasks and activities including the Infrastructure Contractor, the CalSAWS M&E Contractor, the Consortium, the California Department of Technology, the Counties, and other CalSAWS contractors as applicable. - A description of how the Contractor will collaborate with the incumbent Contractor(s): - Plan for and carry out transition activities as well as what the Contractor requires of the incumbent Contractor(s) regarding knowledge transfer, Data/information, and support for mitigating risk. - Procedures the Contractor will use to work with the incumbent Contractor to transfer control of all CalSAWS environments as identified in the incumbent Contractor's Closeout Plan. - Procedures the Contractor will use to work with the incumbent Contractor to transfer all hardware and software license maintenance agreements as identified in the incumbent Contractor’s Closeout Plan. - How Readiness Reviews will be planned and coordinated with the Consortium and in coordination with the incumbent Contractor's Transition-Out Plan, to demonstrate readiness, provide evidence and confirmation that the Contractor is prepared to accept responsibility, and obtain Consortium approval to do so with an effective date. - Entry and Exit Criteria for the beginning and completion of transition phases, including use of Readiness and Checklists, criteria and metrics. - A plan of the timing, audience, media and message for communication events. - The identification and approach for the Quality Assurance that will be used to confirm that Transition-In activities are being accomplished. - Identification of risks and issues tied to the transition and planned mitigation measures/issues resolution. - Definition of contingency plans to troubleshoot high risk transition activities. - A Transition-In Milestone Schedule Summary from the Transition-In Work Schedule, including Identification of cutover activities and the target cutover dates. Production Operations Services and Functions - Definition of how each service or function, being performed by the incumbent Contractor, will be operationalized and cutover to the Contractor. - Identification of the activities and Tasks that must be accomplished to allow for a successful transition of operational control of a service or function, such as preparatory actions being taken to establish and prepare facilities, obtain service Contracts, establish capabilities, prepare for testing/validation, and those actions taken after successful testing/validation, needed to implement cutover. - Identification of what technical assistance the Contractor will require from the incumbent Contractor (e.g., number of hours, position expertise). Security Services and Functions - Definition of how each service or function, being performed by the incumbent Contractor, will be operationalized and cutover to the Contractor. - Identification of the activities and Tasks that must be accomplished to allow for a successful transition of operational control of a service or function, such as preparatory actions being taken to establish and prepare facilities, obtain service Contracts, establish capabilities, prepare for testing/validation, and those actions taken after successful testing/validation, needed to implement cutover. - Identification of what technical assistance the Contractor will require from the incumbent Contractor (e.g., number of hours, position expertise). Technology Recovery Services and Functions - Definition of how each service or function, being performed by the incumbent Contractor, will be operationalized and cutover to the Contractor. - Identification of the activities and Tasks that must be accomplished to allow for a successful transition of operational control of a service or function, such as preparatory actions being taken to establish and prepare facilities, obtain service Contracts, establish capabilities, prepare for testing/validation, and those actions taken after successful testing/validation, needed to implement cutover. - Identification of what technical assistance the Contractor will require from the incumbent Contractor (e.g., number of hours, position expertise). Transition-In Training and Knowledge Transfer - Identification of training and knowledge transfer expectations during planning, and for the transition period. - The knowledge transfer activities that Contractor Staff will require from the incumbent Contractor to prepare for the assumption of Services. - Training that the Contractor conducts internally to prepare their Staff to implement activities, processes, and procedures needed to provide support for a given service or function identified in the Contractor's ITIMP. - Training of Consortium Staff regarding the Contractor's transition approach, processes, activities, and tools for managing the transition effort and reporting status. - Training of Consortium Staff regarding changes to Services/functions and to service delivery means. - Knowledge transfer and internal training exercises that will be conducted to equip and verify the Contractor’s Staff can implement the activities, processes, and procedures needed to provide support for each given service or function identified in the Contractor's ITIMP. - How training and knowledge transfer activities will occur (e.g., materials, courses, Question & Answer (Q&A) session preparation, dates, times, participants) to familiarize the Consortium Staff with all the Contractor’s operations, processes and tools. | New | As needed when changes occur | Contract Start + 10 Business Days | I-1.1-01 |
|  | Infrastructure Services Plan and Operational Working Documents | The Infrastructure Services Plan and Operational Working Documents will serve as the master plan for the Services being delivered under the Agreement, and will include: - Project Management Support - Technical Infrastructure Support - Project Support Plan - Hardware and Software Support Plan - Asset Management Plan - Documentation Maintenance Plan - Innovation and Application/Architecture Evolution Support Approach - Productions Operations - Network Operations Plan - CalSAWS System Operations Plan - Service Desk Plan - Configuration Management Plan - Capacity Management Plan - Technical Management Plan - Performance Monitoring and Alerting Plan | New (using existing as base) | As needed when changes occur | Month 4 _ 1st Business Day | I-1.1-04 |
|  | Infrastructure Transition-In Work Schedule | The Infrastructure Transition-In Work Schedule will be developed in MS Project and will include: - All Transition-In activities and Tasks which are expected to be completed by Contractor, Consortium, Counties, and incumbent Contractor Staff to meet the estimated Transition-In schedule required by the TIMP to allow for successful cutover. - Start and completion dates for all Tasks. - Predecessor and successor dependencies for Tasks without subtasks, and predecessor and successor dependencies for subtasks. - Resource assignments for Tasks without subtasks, and resource assignments for subtasks. Resource assignments will include appropriate Contractor, Consortium, County and incumbent Contractor resource assignments and estimated hours. - Estimated hours and durations for Tasks without subtasks, and estimated hours and durations for subtasks. | New | As needed when changes occur | Contract Start + 10 Business Days | I-1.2-01 |
|  | Infrastructure Transition-In Test and Validation Plan | The Infrastructure Transition-In Test and Validation Plan will contain a separate section for each Service and Function Area. - The approach to plan, develop and implement area-specific Transition Test and Validation Plans which guides the Contractor, the Consortium, and the incumbent Contractor of what transition component (functions or Services) requires testing or validation on completing specific test activities. - Description of how to determine what transition components require formal testing versus validation. - Identification and documentation of the approach and methods to be used to validate such as checklists or demonstrations. - A test and validation Work schedule to schedule, monitor, and report the progress of all test and validation activities. | New | As needed when changes occur | Month 2 _ 1st Business Day | I-1.7-01 |
|  | Infrastructure Project Control Document | The Infrastructure Project Control Document will align with and support the CalSAWS Enterprise Project Control Document (PCD) and will include: - Introduction - Document Terms and Definitions - Document Purpose - Scope - Triggers for Change - Executing Change - Roles and Responsibilities - Key Staff - Project Work Plan - Roles and Responsibilities - Schedule Management Process - Schedule Analysis and Reporting - Cost Estimating Methodology - Project Management Plans (PMP Appendices): - Communications Management Plan - Contract Management Plan - Deficiency Management Plan - Quality Management Plan - Risk and Issue Management Plan - Staff Management Plan - Project Action Items and Decision Management Tracking - Project Status Reporting - Operational Working Documents | Existing | In accordance with PCD Change Control | Month 3 _ 1st Business Day | I-2.1-04 |
|  | Infrastructure Work Schedule | The Infrastructure Work Schedule will be developed and updated in MS Project in accordance with the Infrastructure PCD and the Infrastructure Services Plan and will include Tasks, Subtasks, planned durations, budgets, resources assignments, and schedule reports. Guidelines. Work Schedule updates will include posting actual hours worked by Contractor Staff. | Existing | Monthly | Month 3 _ 1st Business Day | I-2.1-07 |
|  | Technology Infrastructure Refresh Plan | The CalSAWS Technology Infrastructure Refresh Plan will include: - Determination of Hardware and Software requirements/Specifications/support for CalSAWS. - Analysis of Hardware and Software technologies available in the market with the needs for CalSAWS. - Cost and capacity forecasts for the current and upcoming budget years. | New | Annually | Month 4 _ 1st Business Day | I-2.1-21 |
|  | Infrastructure Managed Hardware and Software Inventory – Infrastructure Agreement Monthly Update | The CalSAWS Managed Hardware and Software Inventory – Infrastructure Agreement Monthly Update will be developed using the Attachment G2 – CalSAWS Managed Hardware Inventory and the Attachment G1 – CalSAWS Managed Software Inventory. | Existing | Monthly | Month 5 _ 1st Business Day | I-3.4-07 |
|  | Infrastructure Technical Design Document | The Deliverable format and content will be based on the existing document, incorporating changes as approved by the Consortium. | Existing | As needed when changes occur | Month 5 _ 1st Business Day | I-3.5-01 |
|  | Infrastructure Network Design Plan | The Deliverable format and content will be based on the existing document, incorporating changes as approved by the Consortium. | Existing | As needed when changes occur | Month 5 _ 1st Business Day | I-3.5-01 |
|  | Infrastructure Technical Asset Configuration Report for the Development Test, Staging, Performance and Production Environments | The Deliverable format and content will be based on the existing document, incorporating changes as approved by the Consortium. | Existing | As needed when changes occur | Month 6 _ 1st Business Day | I-3.5-01 |
|  | Infrastructure Approach to Automation, Artificial Intelligence and Machine Learning | The Approach to Automation, Artificial Intelligence and Machine Learning will include: - Approach to building an automation, artificial intelligence and machine learning infrastructure considering data storage, specifically the ability to scale storage as the volume of data grows. - Establishing the proper storage capacity and reliability. - Approach to networking infrastructure with high-bandwidth, high-efficiency and low-latency. - Sufficient computing capabilities and resources; and optimized hardware . - Anticipating network demands or security threats and reacting in real time. | New | Annually | Month 6 _ 1st Business Day | I-4.2-02 |
|  | Infrastructure Monthly Operations Report | The Infrastructure Monthly Operations Report will be developed using the CalSAWS Monthly Operations Report Sample. | New | Monthly | Transition-In Completion + 1 Calendar month _ 30th Business Day | I-5.5-03 |
|  | Infrastructure Technology Recovery Plan | The Infrastructure Technology Recovery Plan will include: - Roles and responsibilities of the Contractor, Consortium, Counties, and other CalSAWS contractors as applicable, for technology recovery Services applicable to the Contractor’s scope of Services. - Recovery Strategy – A description of the portions of the plan that will be implemented based on type and various levels of incident severity, for example, minor interruption of service, total service failure or loss of facility. - Backup – Backup and retention schedules and procedures. - Technology Recovery Procedures – Operational procedures that will allow recovery to be achieved in a timely and orderly way. - AWS Cloud Services – A description of AWS hosting Services that will be provided during recovery. - Testing – A description of the semi-annual technology recovery test(s) planning and execution methodology. - Contact List(s) - An Infrastructure Technology Recovery Test Plan, including: - Test Overview and Scope. - Roles and responsibilities of the Contractor, Consortium, and other CalSAWS Contractors as applicable. - Test Objectives. - Test Requirements. - Test Activities and Schedule. - Test Reporting Metrics to be collected. - Results of the Infrastructure Technology Recovery Test, including: - Summary of Test. - Assessment and recommendations for improvements to existing technology recovery Documentation. - Results of performance against SLAs and recovery timeframes. | New | As needed when changes occur | Month 5 _ 1st Business Day | I-6.1-01 |
|  | Infrastructure System Security Plan | The Infrastructure System Security Plan will be completed by providing responses to each of the NIST 800-53 controls contained in the CalSAWS System Security Plan template (from the NIST 800-53 moderate baseline). | New | As needed when changes occur | Month 5 _ 1st Business Day | I-7.1-03 |
|  | Penetration Test Report | The Penetration Test Report provides a detailed and comprehensive analysis of CalSAWS’ vulnerabilities and will detail how to mitigate those and will include: - Sign Off and Report Details - Document Management - Security Assessment Information - Scope Summary - Introduction - Penetration Test Overview - Risk Summary - Risk Scoring - Scope - Assumptions & Limitations - Accounts/Credentials - Standard Test Cases - Security Posture Analysis - Areas of Risk - Threat Posture Statistics - Detailed Findings and Remediation Guidance - High Risk Findings and Vulnerabilities - Medium Risk Findings and Vulnerabilities - Low Risk Findings and Vulnerabilities - Informational Findings - User Story (if applicable) - Testing Methodology - DREAD Scoring Criteria - CVSS Scoring Criteria - Standard Test Cases | New | Semi-Annually | Month 6 _ 1st Business Day | I.7.4-04 |
|  | Infrastructure Transition-Out Master Plan | The Infrastructure Transition-Out Master Plan will include: - A detailed Infrastructure Transition-Out Work Schedule reflecting all Tasks and Deliverables to be completed. - Narrative describing each task and Deliverable. - Contractor, Consortium Staff, and successor Contractor roles and responsibilities. - Narrative describing how the Contractor will plan, organize, communicate, implement, monitor, and report the status of all Transition-Out activities. - Provisions for supporting transition and cutover of Services and functions to a successor Contractor or the Consortium. - A Transition-Out Knowledge Transfer and Training Plan detailing the approaches and methodologies the Contractor will employ to transfer knowledge to Consortium Staff and/or a prospective successor Contractor. - Schedule of planned knowledge transfer sessions and demonstrations. - Number of Staff to be included in knowledge transfer sessions per topic area. - Knowledge transfer topics with knowledge transfer objective descriptions and summaries for each topic. - Length and location of each knowledge transfer session. - Narrative of applicable lessons learned from the Transition-In activities. - A Transition-Out Documentation and Deliverables Assessment. - The results of a complete and comprehensive review and evaluation of all Infrastructure Documentation to identify Documentation that requires updates or revisions, including the following: - All Contractor Deliverables. - All policies and procedures related to the provision of Services under this Agreement. - A current detailed asset inventory, including start and end dates of all, warranties, software licenses, service Contracts and current location information including site, rack, server, and network connection point. This includes any other Documentation that would facilitate successor Contractors’ understanding of overall standards, network bandwidth needs, hardware Capacity, software needs, and network topology to maintain and operate the current CalSAWS . - The archiving, central storing, and file location listing of all Documentation included in the inventory and assessment. | New | As needed when changes occur | As specified in the Infrastructure PCD and Work Schedule | I-8.1-07 |
|  | Infrastructure Transition-Out Work Schedule | The Infrastructure Transition-Out Work Schedule will be developed in MS Project and will include: - All Transition-Out activities and Tasks which are expected to be completed by Contractor, Consortium, County, and incumbent. Contractor Staff to meet the estimated Transition-In schedule required by the TIMP to allow for successful cutover to the Agreement. - Start and completion dates for all Tasks. - Predecessor and successor dependencies for Tasks without subtasks, and predecessor and successor dependencies for subtasks. - Resource assignments for Tasks without subtasks, and resource assignments for subtasks. Resource assignments will include appropriate Contractor, Consortium, County and incumbent Contractor resource assignments and estimated hours. - Estimated hours and durations for Tasks without subtasks, and estimated hours and durations for subtasks. | New | As needed when changes occur | As specified in the Infrastructure Transition-Out Work Schedule | I-8.2-01 |
|  | Infrastructure Agreement Closeout Plan | The Infrastructure Agreement Closeout Plan will include: - The overall strategy for closing out the Agreement. - The overall strategy and approach to complete other schedule-related Tasks (related to closeout) identified in any of the other Work Plans developed by the Contractor under this Agreement. - A list of Deficiency items from the Consortium’s Deficiency & Issue tracking systems that will be updated by the Contractor as condition for completion for Agreement closeout. - A list of outstanding action items or Tasks from meeting minutes or other Management tracking systems. - A list of outstanding actions for the Consortium to resolve for the Contractor to complete the Agreement closeout. - A list of all outstanding Tasks and Work required per the approved CalSAWS Infrastructure Work Schedule. - A timeline (schedule) for completing Agreement Closeout activities. - Any other items deemed relevant to the clarification of expectations for Contractor closeout. | New | As needed when changes occur | As specified in the Infrastructure PCD and Work Schedule Work Schedule | I-8.4-01 |
|  | Infrastructure Final Project Closeout Report | The Infrastructure Final Project Closeout Report will include: - Executive Summary: Scope, Schedule, Budget: Plan vs. Actuals - Summaries by SOW Task Area: Management, Technical Infrastructure Support, Innovations and Application / Architecture Evolution Support, Production Operations, Technical Recovery Support, and Security - Key Best Practices and Lessons Learned - Administrative Closure - Agreement Closure | New | One time submission | As specified in the Infrastructure Transition-Out Work Schedule | I-8.4-03 |

## Attachment A4 – Infrastructure Statement of Compliance With Requirements

By completing and signing this form the Bidder confirms that it:

- Read the individual Infrastructure Requirements, Attachment A2 – Infrastructure Requirements Matrix.

- Understands each individual Infrastructure Requirement.

- Agrees to comply with each individual Infrastructure Requirement.

By completing and signing this form, the Bidder also acknowledges that SCRs will continue to be applied to CalSAWS during the process of conducting this solicitation and the Transition Phase of the resultant Contract and agrees to take responsibility of, and comply with, all Infrastructure requirements at the time the incumbent Contractor ends or upon the request of the Consortium Executive Director or designee.

The Bidder shall complete and include this form in their response in accordance with Section 6 -  Proposal Structure and Submission. Failure to sign this certification may result in the Proposal being deemed nonresponsive.

| Signature & Date |  |  |
| --- | --- | --- |
| Name and Title of Authorized Representative |  |  |
| Company Name |  |  |
| Company Address |  |  |

## Attachment A5 – Infrastructure Price Proposal Schedules

This page left intentionally blank. See separate document attachment.

## Attachment A6 – Infrastructure Agreement

This page intentionally left blank. See attached document.

## Attachment A7 – Exceptions to The Infrastructure Agreement

CONTRACTOR NAME

ADDRESS

TELEPHONE# (        )                               _____        Email

I have reviewed the RFP Attachment A6 – Infrastructure Agreement in its entirety and have the following exceptions: Please identify and list your exceptions by indicating the Section or Paragraph number, and Page number, as applicable. Be specific about your objections to content, language, or omissions. Add as many pages as required.

| # | Section | Page # | Original Language | Proposed Language | Anticipated Impact to Staffing and Cost, as applicable |
| --- | --- | --- | --- | --- | --- |

Name of Authorized Representative

Signature of Authorized Representative

Date

## Attachment A8 – Infrastructure Firm Mandatory Qualifications

The Bidder will complete the following tables detailing the firm’s Minimum Experience for each Project to demonstrate the required experience. Provide the details of firm experience for the Infrastructure Support Contractor relevant to the proposed Infrastructure Support within at least the last 10 years.

| Minimum Experience I-F1 |  |  |
| --- | --- | --- |
| A minimum of three (3) years of Prime Contractor experience performing cloud-based operational activities including network engineering, cybersecurity vulnerability mitigations, capacity planning, performance testing, and performance monitoring on two (2) Projects involving large and complex IT systems. Each of the two (2) Projects must have been completed or ongoing within the last five (5) years. |  |  |
| Project #1 |  | Contact #1 |
| Company Name: |  | Contact Name: |
| Project Name: |  | Contact Title: |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) |  | Address: |
| Contract Duration (months): |  | Phone Number: |
| Contract Amount: |  | Email: |
| Describe the services provided: |  |  |
| Project #2 | Contact #2 |  |
| Company Name: | Contact Name: |  |
| Project Name: | Contact Title: |  |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) | Address: |  |
| Contract Duration (months): | Phone Number: |  |
| Contract Amount: | Email: |  |
| Describe the services provided: |  |  |

| Minimum Experience I-F2 |  |  |
| --- | --- | --- |
| Prime Contractor experience with the transition of one (1) cloud-based system from one company to another involving a large and complex IT System. The Project must have completed within the last five (5) years. |  |  |
| Project #1 |  | Contact #1 |
| Company Name: |  | Contact Name: |
| Project Name: |  | Contact Title: |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) |  | Address: |
| Contract Duration (months): |  | Phone Number: |
| Contract Amount: |  | Email: |
| Describe the services provided: |  |  |
| Project #2 | Contact #2 |  |
| Company Name: | Contact Name: |  |
| Project Name: | Contact Title: |  |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) | Address: |  |
| Contract Duration (months): | Phone Number: |  |
| Contract Amount: | Email: |  |
| Describe the services provided: |  |  |

| Minimum Experience I-F3 |  |  |
| --- | --- | --- |
| Prime Contractor experience providing service desk activities on two (2) Projects involving large and complex IT systems using Information Technology Infrastructure Library (ITIL) standards and framework. Service Desk experience must include supporting Tiers 1 and 2 service desks/help desks, security, maintenance and interoperability. Each of the two (2) Projects must have been completed or ongoing within the last ten (10) years. |  |  |
| Project #1 |  | Contact #1 |
| Company Name: |  | Contact Name: |
| Project Name: |  | Contact Title: |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) |  | Address: |
| Contract Duration (months): |  | Phone Number: |
| Contract Amount: |  | Email: |
| Describe the services provided: |  |  |
| Project #2 | Contact #2 |  |
| Company Name: | Contact Name: |  |
| Project Name: | Contact Title: |  |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) | Address: |  |
| Contract Duration (months): | Phone Number: |  |
| Contract Amount: | Email: |  |
| Describe the services provided: |  |  |

| Minimum Experience I-F4 |  |  |
| --- | --- | --- |
| Prime Contractor experience with a minimum of one (1) large and complex IT System Project involving a minimum of three Contractors with responsibility for different areas of the system. The Project(s) must have been completed or ongoing within the last ten (10) years. |  |  |
| Project #1 |  | Contact #1 |
| Company Name: |  | Contact Name: |
| Project Name: |  | Contact Title: |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) |  | Address: |
| Contract Duration (months): |  | Phone Number: |
| Contract Amount: |  | Email: |
| Describe the services provided: |  |  |
| Project #2 | Contact #2 |  |
| Company Name: | Contact Name: |  |
| Project Name: | Contact Title: |  |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) | Address: |  |
| Contract Duration (months): | Phone Number: |  |
| Contract Amount: | Email: |  |
| Describe the services provided: |  |  |

## Attachment A9 – Infrastructure Firm Reference Form

Directions:

Provide two (2) Firm References for the Prime Contractor from the Projects listed in Attachment A8 – Infrastructure Firm Qualifications. Each Firm Reference must clearly identify the firm.

The Firm references must be submitted within the Business Proposal as defined within RFP Section 6 -  Proposal Structure and Submission.

| Firm Reference: Firm Name |  |
| --- | --- |
| Reference Agency Name: |  |
| Project Name: |  |
| Contact Person/Title: | Phone: |
| Address: | Email: |
| Describe the services provided: |  |

| Reference Questions: For each question below, please provide a comment. |  |
| --- | --- |
| - Did the Contractor produce high quality deliverables? Please describe briefly. |  |
| - Was the Contractor flexible and willing to work through issues during all stages of the Project? |  |
| - Was communication between the Contractor and your organization’s Staff open, timely, complete and effective? Please briefly summarize. |  |
| - Were there any major issues with Key Staff turnover or replacement? |  |
| - Were any Subcontractors used by this Contractor? If so, for what purpose/major tasks? How well did the Contractor manage its Subcontractors and did your organization ever have to mediate? |  |
| - Was the Project a success? |  |  |
| - Would you rehire/recommend this Contractor? If not, why not? |  |  |
| - On a scale of 1-10, with 1 being the lowest and 10 being the highest, how would you rate this Contractor’s overall performance? |  |  |
| Other Comments: |  |  |
| REFERENCE AFFIRMATION AND SIGNATURES |  |  |
| The undersigned hereby certifies that the foregoing statements are true and correct. |  |  |
| Print Name |  |  |
| Title |  |  |
| Date |  |  |
| Signature |  |  |

## Attachment A10 – Infrastructure Key Staff Resumes/Qualifications

This page intentionally left blank. See separate document attachments.

## Attachment A11 – Infrastructure Key Staff Reference Check Form

Instructions:

For each Key Staff role, provide two (2) Individual References from two different Projects cited in the Attachment A10, Part 2 - Key Staff Minimum Qualification Table, unless only one (1) project is used that meet the MQs identified in this RFP. If only one (1) cited project meets the MQs, then two references from that project are required. Each Individual Reference must clearly identify the Customer/Client Reference individual and that individual’s Agency, Department, Organization or Company where Key Staff performed the experience.

The Individual references must be submitted within the Business Proposal as defined within RFP Section 6 -  Proposal Structure and Submission including signature of the customer/client reference.

References:

Provide two customer/client references from customers/clients who have first-hand knowledge of the job skills, experience, and abilities sited in the résumé.

The Consortium reserves the right to contact individuals, entities, or organizations who have had contracts or relationships with the Key Staff proposed for this effort, whether or not they are identified as references, to verify that the person has successfully performed their contractual obligations on other similar projects.

KEY STAFF Reference Form

CONTRACTOR NAME: xxx

CONTRACTOR’S STAFF NAME: xxx

Instruction: The Bidder will provide two (2) Staff reference forms for each proposed Key Staff.

| TABLE 1 – Reference’s Information This information should match the information provided in Attachment A10 – Infrastructure Key Staff Resumes/Qualifications. |  |
| --- | --- |
| Customer/Client Reference Name: |  |
| Customer/Client Reference Title |  |
| Agency, Department, Organization or Company where Staff member performed: |  |
| Project Title on which Staff member performed |  |
| Reference Phone Number: |  |
| Reference E-mail Address: |  |

Instruction for References: The Contractor Staff above has listed you as a reference and is requesting for you to complete this Staff Reference Form. Please check the appropriate rating based on your experience with the proposed Staff.

Step 1:	Complete Columns 1-2 in Table 2 by marking “yes” or “no” and providing an explanation if needed.

Step 2:	Complete Column 2 of Table 3, by utilizing the description of ratings provided in Table 4.

Step 3:	At the bottom of the page, print your name, your company’s name, then sign and date.

Step 4:	Return the completed Staff Reference Form to Contractor.

| TABLE 2 – The Reference Must Complete This Table. |  |
| --- | --- |
| COLUMN 1 | COLUMN 2 |
| Did the Contractor provide you with a copy of the completed Attachment A10 – Infrastructure Key Staff Resumes /Qualifications for the Contractor’s Staff named at the top of this page prior to your completion of this form? | Did the Contractor’s Staff named at the top of this page perform the services described in Attachment A10 – Infrastructure Key Staff Resumes /Qualifications, including the functions as described and the time period provided on the project(s) that lists you as a contact? |
| Yes No | Yes No (If “No” checked, explain here.) |

| TABLE 3 – The Reference Must Complete This Table. The Reference shall rate the Contractor’s Staff performance and abilities by entering a rating value (in Column 2) for each corresponding Performance and Ability Statement (listed in Column 1). Use the rating values contained in Description of Rating Values below. |  |
| --- | --- |
| COLUMN 1 | COLUMN 2 |
| Performance and Ability Statements | Enter Rating from Table 4 |
| Rate the performance of the Contractor’s Staff during this engagement. | xx |
| Rate the ability of the Contractor’s Staff to perform the contractually, required work in a timely manner. | xx |
| Rate the verbal and written communication skills of the Contractor’s Staff. | xx |
| Rate the ability of the Contractor’s Staff to engage in positive working relationships with other coworkers. | xx |
| Rate the knowledge of the Contractor’s Staff in the required areas of expertise. | xx |
| Rate how well the Contractor handled engagement with end users and User input. | xx |
| Would you rehire this person? | Yes No |
| Optional Comments: |  |

| TABLE 4 – Descriptions of Rating Values |  |
| --- | --- |
| Rating Value | Description |
| 10 points | Excellent: The performance and abilities of the Contractor’s Staff were exceptional during this engagement. |
| 8 points | Good: The performance and abilities of the Contractor’s Staff were above average during this engagement. |
| 5 points | Fair: The performance and abilities of the Contractor’s Staff were average during this engagement. |
| 2 points | Poor: The performance and abilities of the Contractor’s Staff were below-average during this engagement. |
| 0 points | No Value: The performance and abilities of the Contractor’s Staff were unsatisfactory during this engagement. |

By signing this form, the Reference is certifying that all information provided on this form is correct.

Name of Reference (print)	Name of Company Reference (print)

Signature of Reference		Date

## Attachment A12 – Infrastructure Service Level Agreements

Table 72 - Infrastructure Daily Prime Business Hours Availability

| Infrastructure Performance Requirement #1 – Daily Prime Business Hours Availability |  |
| --- | --- |
| Performance Requirement | CalSAWS shall be available ninety-nine percent (99%) of the time during Prime Business Hours, as defined in the Agreement, each Day. |
| Liquidated Damages | - $20,000.00 Per Day |
| Performance Measures | - The percentage of availability shall be determined in accordance with the following formula: - Availability % = 100 X ([A – B] / A) - A = the measurement period which is Prime Business Hours for a day expressed in minutes - B = the number of the minutes in the measurement period that the CalSAWS is not available. |

Table 73 - Infrastructure Monthly Prime Business Hours Availability, Non-Production Environment

| Infrastructure Performance Requirement #2 - Monthly Prime Business Hours Availability, Non-Production Environments |  |
| --- | --- |
| Performance Requirement | - All non-production environments, specifically System Test and UAT, shall be available ninety-nine percent (99%) of the time during each calendar month. - Any planned downtime for System Test and UAT would require approval from the Technical and Operations Director (or designee). - Change Requests for non-production Services outside the Project Hours will receive appropriate notice and be scheduled at appropriate times based on the impact of the change and the impact of delaying the change. |
| Liquidated Damages | - $20,000.00 Per Day |
| Performance Measures | - The percentage of availability shall be determined in accordance with the following formula: - Availability % = 100 X [(A– B] / A) - A = the measurement period which is Project Hours for each day in the calendar month expressed in minutes - B = the number of the minutes in the measurement period that any non-production environment was not available (these are unduplicated minutes, if two [2] non-production environments were not available for the same five [5] minutes, then that time period would count as five [5] minutes). |

Table 74 - Infrastructure Monthly Off-Prime Business Hours Availability

| Infrastructure Performance Requirement #3 - Monthly Off Prime Business Hours Availability |  |
| --- | --- |
| Performance Requirement | CalSAWS shall be available ninety-nine percent (99%) of the time during daily Off Prime Business Hours, as defined in the Agreement, calculated daily and reported monthly. |
| Liquidated Damages | - $1,000.00 Per Day |
| Performance Measures | - The percentage of availability shall be determined in accordance with the following formula: - Availability % = 100 X ([A – B] / A) - A = the measurement period which is Off Prime Business Hours for each Day in the calendar month expressed in minutes - B = the number of the minutes in the measurement period that the CalSAWS Production environment, is not available (e.g., simulation or e-Learning functions may be supported from an environment other than Production). |

Table 75 - Infrastructure Local Repair Services

| Infrastructure Performance Requirement #4 – Local Repair Services |  |
| --- | --- |
| Performance Requirement | - Response Time for problems that require Contractor support personnel to dispatch to a County Site and shall adhere to the following standards. - Initial Contact Time - Less than or equal to 1 hour from ticket entry - Less than or equal to 1 hour for voice mail correspondence - Less than or equal to 1 hour for email correspondence - Less than or equal to 2 minutes for phone calls - Dispatch Time - Less than or equal to 2 hours for Urgent Priority Tickets and High Priority Tickets - Less than or equal to 8 hours for Medium Priority Tickets and Low Priority Tickets - Diagnosis Time - Less than or equal to 1 hour for Urgent Priority Tickets - Less than or equal to 2 hours for and High Priority Tickets - Less than or equal to 4 hours for Medium Priority Tickets and Low Priority Tickets - Repair Time - Less than or equal to 2 hours for Urgent Priority Tickets - Less than or equal to 4 hours for High Priority Tickets - Less than or equal to 8 hours for Medium Priority Tickets and Low Priority Tickets with spare equipment available - Less than or equal to the close of the 2nd Consortium Business Day for Medium Priority Tickets and Low Priority Tickets without spare equipment available - For tickets received outside of Service Desk Business Hours, (Initial Contact Time, Dispatch Time, Diagnosis Time, and Repair Time) time will be calculated assuming the ticket was created at 7:00 am the next CalSAWS Service Desk Business Day, including Saturdays. |
| Liquidated Damages | - $10,000.00 Monthly |
| Performance Measures | Dispatch Time - 99% of Urgent Priority Tickets and High Priority Tickets must be dispatched within performance requirements. Diagnosis Time - 99% of Urgent Priority Tickets and High Priority Tickets must be diagnosed within performance requirements. Repair Time - 99% of Urgent Priority Tickets and High Priority Tickets must be repaired within performance requirements. |

Table 76 – Infrastructure Daily Prime Business Hours Availability of CalSAWS Training Environment

| Infrastructure Performance Requirement #5 Daily Prime Business Hours Availability of CalSAWS Training Environments |  |
| --- | --- |
| Performance Requirement | The CalSAWS training environments shall be available ninety-five percent (95%) of the time during Prime Business Hours, as defined in the Agreement, each Day. |
| Liquidated Damages | - $20,000.00 Per Day |
| Performance Measures | - The percentage of availability shall be determined in accordance with the following formula: - Availability % = 100 X ([A– B] / A) - A = the measurement period which is Daily Prime Business Hours for each Day expressed in minutes - B= the number of the minutes in the measurement period that any CalSAWS training environment was not available |

Table 77 - Infrastructure Monthly Deficiency Notification Response Time

| Infrastructure Performance Requirement #6 - Monthly Deficiency Notification Response Time |  |
| --- | --- |
| Performance Requirement | The Contractor shall, within one (1) hour of discovery, notify the Consortium Executive Director and other Consortium Staff of any Non-Cosmetic High Priority Deficiency that may have an adverse effect on the operation or performance of CalSAWS, ninety-nine-point five percent (99.5%) of the time each calendar month. |
| Liquidated Damages | - $1,000.00 Per Month |
| Performance Measures | - The Monthly Deficiency Notification Response Time percentage shall be determined in accordance with the following formula: - Monthly Deficiency Notification Response Time % = 100 X ([A – B] / A) - A = the number of Non-Cosmetic High Priority Deficiencies discovered in the calendar month - B = the number of Non-Cosmetic High Priority Deficiencies discovered in the calendar month where the notification to Consortium Executive Director exceeded one (1) hour. |
| Reporting | - At the sole discretion of the Consortium Executive Director, a written report on the Non-Cosmetic High Priority Deficiency, and a corrective action plan may be required to be provided by the Contractor to the Consortium within two (2) working days. |

Table 78 - Infrastructure Monthly Service Desk Diagnosis Time, Tiers 1 and 2

| Infrastructure Performance Requirement #7 – Monthly Service Desk Diagnosis Time Tiers 1 and 2 |  |
| --- | --- |
| Performance Requirement | Monthly Service Desk Diagnosis Time for Tiers 1 and 2 shall be within one of the time periods below, ninety-eight percent (98%) of the time each calendar month: - Less than or equal to 8 hours for tickets classified System-Wide High or County High (Impact: System/County; Urgency: High). - Less than or equal to 30 hours for tickets classified as either System-Wide Medium, County Medium, or Individual High. - Less than or equal to 60 hours for tickets classified as either System-Wide Low, County Low, Individual Medium, or Individual Low. |
| Liquidated Damages | - $10,000.00 Per Month |
| Performance Measures | - Contractor will diagnose helpdesk tickets during Service Desk Business Hours. For tickets received outside of Service Desk Business Hours, time (Diagnosis Time) will be calculated assuming the ticket was created at 8:00 am the same CalSAWS Business Day, excluding Saturdays, for tickets logged between 6:00 am – 8:00 am. - If the ticket was received between 5:00 pm – 9:00 pm, time will be calculated assuming the ticket was created at 8:00 am the next CalSAWS Business Day, excluding Saturdays. |

Table 79 - Infrastructure Daily Prime Business Hours Standard Report

| Infrastructure Performance Requirement #8 Daily Prime Business Hours Standard Report Response Time |  |
| --- | --- |
| Performance Requirement | CalSAWS shall have a response time for ninety-eight percent (98%) of standard report transactions of ten (10) seconds or less during Daily Prime Business Hours, as defined in the Agreement, each Day. |
| Liquidated Damages | - $1,000.00 Per Day |
| Performance Measures | The response time percentage shall be determined by transactional methodology. - The Transaction Response Time percentage shall be determined in accordance with the following formula: Transaction Response Time % = 100 X ([A – B] / A) - A = the number of transactions - B = the number of transactions that exceeded ten (10) seconds. |

Table 80 - Infrastructure Disaster Recovery Response Time

| Infrastructure Performance Requirement #9 Disaster Recovery Response Time |  |
| --- | --- |
| Performance Requirement | In the event a disaster is declared in the primary cloud Services region, a failover of CalSAWS will be completed within 24 hours to the pre-defined alternate region. |
| Liquidated Damages | - $10,000.00 Per Incident |
| Performance Measures | - 24-hour time period begins with CalSAWS Executive Director declaring a disaster. |

Table 81 - Infrastructure Failure to Complete Access Control Audits

| Infrastructure Performance Requirement #10 Failure to Complete Access Control Audits |  |
| --- | --- |
| Performance Requirement | Contractor shall complete access control audits in each calendar quarter, in accordance with the CalSAWS Access Control Policy. |
| Liquidated Damages | - $10,000.00 |
| Performance Measures | - Penalty assessed for each failure to complete within the quarter. - Per occurrence of failure penalty - Reporting quarterly by the 15th of the following month. |

Table 82 - Infrastructure Security Information and Event Management System Uptime

| Infrastructure Performance Requirement #11 Security Information and Event Management System Uptime |  |
| --- | --- |
| Performance Requirement | Contractor shall maintain 99% uptime availability for real time audit processing and alerting in the Security Information Event Management System (SIEM) as stated in the CalSAWS Audit and Accountability Policy. |
| Liquidated Damages Per Day | - $20,000.00 Per Day |
| Performance Measures | - The percentage of time vendors maintains uptime availability for real time audit processing and alerting the SIEM. - SIEM uptime percentage = SIEM time available (minutes in 24-hour calendar Day)/ SIEM time not available * 100 - Reporting monthly |

Table 83 - Infrastructure Scheduled Asset Inventory Audits

| Infrastructure Performance Requirement #12 Scheduled Asset Inventory Audits |  |
| --- | --- |
| Performance Requirement | Contractor shall complete quarterly asset inventory audit report. Assets are listed below. - IT Hardware- physical media (digital assets and backups) and physical IT equipment (bring your own devices (BYODs), servers, desktops, laptops, tablets, smartphones) - Digital Assets – assets executable software (source code), virtual/virtualized IT equipment, digital information content assets (documents, graphics, media, dictionaries, databases) - Cloud Resources - IT Asset Licenses- all the document regarding the ownership and right of use for all owned physical and non-physical assets) - Contractual Commitments- capacity reservations, discount agreements, and advanced purchases |
| Liquidated Damages | - $10,000.00 |
| Performance Measures | - The number of failures to complete scheduled asset inventory audit report. - Penalty per failure to complete audit report in any quarter. - Reported quarterly on the 15th of the following month. |

Table 84 - Infrastructure Completion of Root Cause Analyses

| Infrastructure Performance Requirement #13 Completion of Root Cause Analyses |  |
| --- | --- |
| Performance Requirement | Contractor shall complete root cause analyses within 14 calendar days of the incident creation date of a critical operation incident resulting in System operational impact. |
| Liquidated Damages | - $10,000.00 per Incident |
| Performance Measures | - The percentage of root cause analyses provided within 14 calendar days of the incident creation date of a critical operation incident resulting in System operational impact. - Percentage of RCAs within 14 calendar days = RCAs within 14 days / Total RCAs completed |

Table 85 - Infrastructure Privileged Access Audits

| Infrastructure Performance Requirement #14 Privileged Access Audit |  |
| --- | --- |
| Performance Requirement | Contractor shall complete quarterly privileged access audits for all privileged access to the System as stated in the CalSAWS Privileged Access Policy. |
| Liquidated Damages | - $10,000.00 |
| Performance Measures | - The number of failures to complete scheduled privileged access audit within a quarter. - Per instance of failure to complete a quarterly privileged access audit. - Reported quarterly on the 15th of the following month. |

Table 86 - Infrastructure Security Vulnerability Scans

| Infrastructure Performance Requirement #15 Security Vulnerability Scans |  |
| --- | --- |
| Performance Requirement | Contractor shall complete security vulnerability scans of at least (99%) ninety-nine percent of System components (including hardware, software, database and network) at least monthly. |
| Liquidated Damages | - $10,000.00 Monthly |
| Performance Measures | - The percentage of applicable System components for which vulnerability scans were completed at least monthly. - Percentage of Systems scanned = System components scanned / total System components * 100 - Reported provided by the 5th calendar Day of the following monthly. |

Table 87 - Infrastructure Security Incident Notification

| Infrastructure Performance Requirement #16 Security Incident Notification |  |
| --- | --- |
| Performance Requirement | Contractor shall notify Consortium Chief Information Security Officer and other Consortium-specified persons within one (1) hour following the identification of any potential or actual security incident, including any breach, any attack, or the introduction of any Disabling Device, related to CalSAWS. Contractor shall take corrective action within two (2) hours following the identification of each potential or actual security incident. For each and every occasion that Contractor fails to meet this Performance Requirement, as determined by Consortium Executive Director, Contractor shall pay Consortium Liquidated Damages. |
| Liquidated Damages | $20,000.00 Per Day |
| Performance Measures | - LDs will take effect for any notification of the potential or actual security incident that is reported after one hour of identification. |

Table 88 - Infrastructure Security Incident Reporting

| Infrastructure Performance Requirement #17 Security Incident Reporting |  |
| --- | --- |
| Performance Requirement | - Contractor shall provide a written report and assessment regarding all actions taken concerning each identified security incident, including any breach, any attack, or the introduction of any Disabling Device, the current status, and any potential impact(s) to Consortium of the security incident. Each security incident shall be categorized according to criticality as either minor or major. - For a minor security incident, which causes limited loss of confidentiality, integrity, protection, and/or availability of CalSAWS to organizational operations, organizational assets, or individuals and which does not result in a failure of Contractor to comply with CalSAWS Security Policy, this report and assessment shall be provided within twelve (12) hours following the identification of the minor security incident. - For a major security incident, which causes serious or catastrophic loss of confidentiality, integrity, protection, and/or availability of CalSAWS to organizational operations, organizational assets, or individuals and which may result in a failure of Contractor to comply with the CalSAWS Security Policy, this report and assessment shall be provided within two (2) hours following the identification of the major security incident. - Consortium Executive Director, in his sole discretion, may require Contractor to update this report and assessment on an hourly or daily basis depending on criticality, status, and possible impact to Consortium. For each and every occasion that Contractor fails to meet this Performance Requirement, as determined by the Consortium Executive Director, Contractor shall pay Consortium Liquidated Damages as documented below for each hour and each fraction of an hour that this report and assessment is late. |
| Liquidated Damages | - $5,000.00 Per Incident Per Hour |
| Performance Measures | - LDs will take effect if the written report and assessment for a minor security incident is not delivered within twelve (12) hours following the identification of the minor security incident. - LDs will take effect if the written report and assessment for a major security incident is not delivered within two (2) hours following the identification of the minor security incident. |

Table 89 - Infrastructure Security Incident Negligence

| Infrastructure Performance Requirement #18 Security Incident Negligence |  |
| --- | --- |
| Performance Requirement | If due to a security incident, including any breach, any attack, or the introduction of any Disabling Device, CalSAWS is unable to operate safely and Consortium Executive Director determines that such inoperability was caused by any active or passive negligence, recklessness, or intentional wrongful acts of Contractor, Contractor shall pay to Consortium Liquidated Damages as documented below. |
| Liquidated Damages | - $20,000.00 Per Hour |
| Performance Measures | - Hourly calculations begin from onset of the security incident. |

## Attachment A13 – Infrastructure Staffing Worksheets

This page left intentionally blank. See attached document.

# MAINTENANCE AND ENHANCEMENTS ATTACHMENTS

This page intentionally left blank.

## Attachment B1 – M&E Statement of Work

The M&E Statement of Work (SOW) defines the Services required to maintain and operate the CalSAWS Application. The M&E Contractor will provide Services as contained in this SOW for the duration of the Agreement.

### Consortium Responsibilities

The Consortium will provide Contract management and oversight for this Agreement. It will perform the following responsibilities.

Table 90 - Consortium M&E Responsibilities

| M&O Services Roles and Responsibilities |  |
| --- | --- |
| CalSAWS Consortium |  |  |
| Task 1 - M&E Transition-in | - Provide a Transition-In Manager - Participate in and support Transition-In meetings - Provide Consortium Staff to participate in knowledge transfer and internal training activities - Participate in Readiness Reviews - Participate in Testing and Validation activities and walkthroughs - Review and approve Deliverables |  |
| Task 2 - Project Management | - Maintain M&O Project standards, policies and procedures - Maintain the CalSAWS PCD - Develop and maintain the CalSAWS Master Work Plan - Oversee Contractor Agreements and performance requirement commitments - Provide facilities for Contractor personnel - Provide timely review and approval of Contractor Work products and Deliverables - Provide Consortium Staff to work with the Contractor - Provide access to Project information including technical, program and policy documentation - Work with Contractors to research and resolve deviations and perform issue escalation and resolution - Provide Consortium approval for new or change to existing System changes - Participate and support corrective action planning and execution activities - Oversee CalSAWS and Consortium business coordination - Manage expectations and communications for the JPA Board of Directors, Project Steering Committee, and other stakeholders for the CalSAWS Project - Manage planning of Project funding |  |
| Task 3 – System Change Request | - Create initial System Change Requests - Review and approve M&E requests and Proposals - Review M&E Requests report - Participate in and support System Change Request (SCR) and SCR related meetings - Manage communication and coordination of any impacts on the Consortium and stakeholders - Provide timely review and approval of Contractor Work products and Deliverables |  |
| Task 4 - M&E Support Services | - Support the Contractor in the evaluation and impacts of statutory and/or regulatory changes to CalSAWS, including SCERFRA or other stakeholder estimate requests - Provide Consortium Staff to participate in training in the use of the Consortium’s performance monitoring, automated regression and ADA test tools |  |
| Task 5- Application/Architecture Evolution | - Participate in and support Application/Architecture Evolution meetings - Provide Consortium Staff to participate in Proofs of Concepts assessments - Provide timely review and approval of Contractor Work products and Deliverables |  |
| Task 6 – Innovation Services | - Participate in and support Innovation-related planning and Architecture Evolution meetings - Provide timely review and approval of Contractor Work products and Deliverables |  |
| Task 7 - Production Operations | - Participate in and support Production Operations meetings - Validate batch run results and exceptions - Validate interface inbound and outbound files and exceptions - Assist in the management of escalated Severity 1 defects and the notification of the necessary parties - Provide oversight of the research, resolution, and end-User management of escalated batch issues, such as batch job failure or exceptions - Monitor escalated issues to confirm timely resolution - Review service level reports - Manage communication and coordination of any impacts on the Consortium |  |
| Task 8 – Technology Recovery | - Participate in and support Technical Recovery meetings - Participate in Contractor’s retrospective of Technical Recovery execution and results |  |
| Task 7 – Security | - Establish security policies and standards for the Contractor - Assist with the research, resolution, and escalation of security breaches as necessary - Report security incidents to external entities as necessary |  |
| Task 8 – Transition Out | - Provide a Transition-Out Manager - Participate in and support Transition-Out meetings - Provide Consortium Staff to participate in knowledge transfer and internal training activities - Participate in Readiness Reviews - Participate in Testing and Validation activities and walkthroughs - Review and approve Deliverables |  |

### M&E Contractor Responsibilities

The M&E Contractor responsibilities include the following general items:

- Perform the Services required under this Agreement in a manner that will not disrupt the CalSAWS operations.

- Deliver the Services specified in this SOW and included in Attachment B2 – M&E Requirements Matrix.

- Produce and deliver the Contract Deliverables specified in Attachment B3 – M&E Deliverable Inventory.

- Apply CalSAWS standardized business processes and leverage mandatory tools as contained in Attachment G1 - Software Inventory to manage Project activities and satisfy infrastructure reporting requirements.

- Comply with all applicable Consortium policies and procedures.

- Coordinate and collaborate with the Consortium and other CalSAWS contractors in application and infrastructure activities and associated issue and risk management activities.

### M&E Contractor Staffing

#### Project Location and Core Hours

The Contractor’s Staff will be dedicated to the Project unless otherwise described within the Contractor’s approach and approved by the Executive Director. Project work hours are Monday, 12:00 P.M. Pacific Standard Time (PST) through Friday, 12:00 P.M., PST.  Project meetings should be limited to this period.

During the M&E Transition-In period 75% of Work performed by Key Staff must be conducted at an approved Project site as defined in this Agreement unless alternate arrangements are approved in writing by the Executive Director. Consortium Key Staff counterparts will also conform to this model.

In all cases, during the M&E Transition-In period and afterwards, the Contractor must provide at least one Key Staff person on-site on Monday mornings, 8:00 A.M through 12:00 P.M. and Friday afternoons, 12:00 P.M. through 5:00 P.M.

After the successful completion of the Transition-In period, Key Staff and other Staff may be required to work on-site as directed by the Consortium. The Consortium assumes up to of Key Staff and other Staff will work full-time on-site with an additional 10% of Staff working on-site periodically.  The Consortium’s long-term expectation is to support a remote Staff model.

In the event of one or more Project site relocations, the Contractor will support the transition(s) without interruption of services.

#### Staff Responsibilities

The Contractor is responsible for providing all Staff necessary to fulfill the Services and requirements defined in this RFP and SOW. Any increase to the Agreement price for additional staff will only be allowed pursuant to the Consortium Change Order process.

The Contractor is responsible for employing an approach for Staff management that facilitates a productive working relationship with Consortium Staff, County Staff, other Consortium contractor Staff, and State Staff/Project Sponsors. The Contractor’s Staff will proactively coordinate and work collaboratively with the CalSAWS Consortium.

The Contractor is responsible for ensuring all Contractor Staff clearly understand both initial and ongoing roles and responsibilities, how the team and assignments relate to the Project and the overall CalSAWS status and plans. The Consortium operates in a multi-contractor environment. Different Contractors have responsibilities for different aspects of CalSAWS. It is the Consortium’s expectation that all Contractor Staff work together cooperatively and collaboratively to achieve the best interests of the Consortium.

All proposed Contractor Staff must have good oral and written communication skills. One aspect of good oral communication skills includes the ability to communicate with diverse groups of users and to convey information technology terms and concepts to non-technical audiences.

All Contractor Staff must prepare for and actively participate in designated Project meetings and represent the best interests of the Consortium, identify and escalate issues as appropriate, and contribute to required status reports.

To facilitate Project progress, it is important to the Consortium that the M&E Contractor minimizes Staff turnover to the extent possible, particularly for Key Staff as detailed below.

#### Contractor Staff Changes

For any expected M&E Key Staff changes, the Contractor will provide a 30-calendar Day notice to the Executive Director regarding the change and plans for transition. The M&E Contractor will provide the Consortium at least two resumes with proof of experience that meets or exceeds the mandatory qualifications and two references for any recommended replacement Key Staff. The Consortium reserves the right to require face-to-face or phone interviews of all proposed replacement Key Staff.  The Consortium reserves the right to accept or reject any proposed Key Staff.

For any unexpected Key Staff changes, the Contractor will provide the Consortium Executive Director a written notification within three business days of knowledge and required Key Staff action. Within seven (7) calendar days of providing such written notice, the Contractor will provide the Consortium Executive Director with plans for transition.  All provisions in the preceding paragraph apply to unexpected Key Staff changes.

#### Staff Performance

The Contractor Staff will possess the skills and experience necessary to fulfil the responsibilities of this RFP. The Contractor will be responsible for identifying and correcting performance issues for its entire Staff (i.e., employees and Subcontractors). Should the Consortium discover performance problems with any Contractor Staff, the Executive Director will notify the appropriate Project Manager as soon as is reasonably possible. If the Executive Director requests removal of any M&E Staff person, the Contractor will immediately remove such Staff from the Project.

#### Approval of Staff

#### During the Agreement term, the Consortium reserves the right to approve or disapprove the Contractor’s Staff, including, but not limited to, any Subcontractor Staff assigned to this Agreement, or to approve or disapprove any proposed changes in Staff or Staffing levels. The Consortium may request the Contractor to remove Contractor employees or Subcontractors from work on the Project for the following circumstances: not possessing the appropriate skill sets for the position, being incompetent, careless, insubordinate, unsuitable, or otherwise unacceptable, or whose continued engagement on the Project is deemed not in the best interest of the Consortium. Such request will be based solely on nondiscriminatory reasons and the Contractor will have the right to request the withdrawal of any such request upon the Contractor demonstrating that the Consortium concern is unfounded. Upon request of the Executive Director or designee, the Contractor will provide the Consortium with the required documentation (e.g., resume with proof of experience that meets or exceeds the mandatory qualifications) of any member of its Staff or a Subcontractor’s Staff assigned to or proposed to be assigned to any aspect of the performance of this Agreement.

#### M&E Key Staff

Bidders submitting an M&E Proposal will include the following Key Staff.  This Section defines the M&E Key Staff Mandatory Qualification (MQs) requirements for the Contractor’s leadership team that will work alongside the Consortium’s leadership team for the duration of the Agreement, except for the M&E Transition Manager. The M&E Transition Manager Position will be time-limited for the duration of the transition period.

M&E Key Staff include the following:

- M&E Project Manager

- M&E PMO Lead

- M&E Delivery Integration Manager

- M&E Transition Manager

- M&E Innovation Lead

- M&E Enterprise Architect

- M&E Technical Manager

- M&E Application Manager

- M&E Security Manager

- M&E Testing Manager

- M&E Release Manager

- M&E Project Scheduler

M&E Key Staff roles descriptions and MQs follow.

Please note: Many of the MQs reference experience required in a large and complex IT health and human services or health care system. For purposes of this SOW, the following definition is provided.

Large and Complex IT System Definition: An IT system that meets all the following criteria. 1) A solution that integrates at least two applications, one of which is a COTS. 2) A solution that interfaces with at least five external systems, at least one (1) of which is real-time. 3) A solution that is accessed by at least one thousand (1,000) users at multiple locations. 4) A solution that has a contract value of at least ten million ($10,000,000) dollars 5) A solution that includes multi-tiered processing, including a customer or User facing front-end optimized for multiple User interface platforms.

##### M&E Project Manager

The M&E Project Manager will be responsible for providing day-to-day management of Contractor resources and activities, including overall performance and Agreement compliance. The M&E Project Manager will act as the primary interface with the Executive Director and Consortium Management Team. The M&E Project Manager will confirm that Contractor resources possess the appropriate skills and experience necessary to fulfil the responsibilities of the Agreement and are available throughout the life of the Agreement. The duties and responsibilities of the M&E Project Manager include:

- Responsible for the execution and overall management of the contract and the Contractor’s Team.

- Engage with the Consortium Management Team on a day-to-day basis to confirm the Project receives required Consortium commitment and support.

- Proactively collaborate and coordinate with other Consortium CalSAWS contractors.

- Possess signature authority to commit the Contractor to CalSAWS Contracts, Amendments and Change Notices with the Consortium.

- Communicate and report on Project progress, risks, and issues on an ongoing basis.

- Act as a liaison with the Consortium Executive Director to confirm Consortium expectations are met.

- Confirm all requirements are fulfilled by the Contractor including performance and SLAs.

- Provide executive level reporting and communications to Consortium Management, the Executive Director, JPA Board of Directors, Project Steering Committee, State program sponsors and other stakeholders.

- Prepare special reports and presentations related to the Project.

- Work cooperatively with the Consortium PMO to resolve escalated issues including, but not limited to, contractual requirements, risk mitigation, CalSAWS enhancements, and any other issue that requires executive management attention.

- Identify and bring forward technology options and innovation recommendations that will provide the highest value to the Consortium and county business operations.

- Work with the Contractor’s Technical Manager, Innovations Manager, Enterprise Architect, the Consortium Management Team, and others as needed, lead an annual strategic planning initiative focused on technology improvements and innovations.

Table 91 – M&E Project Manager Mandatory Qualifications

| M&E Project Manager Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S3 | - A minimum of three (3) years of experience within the past ten (10) years, on a large and complex IT health and human services or health care system that is in Production. |
| ME-S4 | - A minimum of five (5) years of experience as a Project Manager or Project Director within the past (10) years being directly responsible for activities in the following Project Management knowledge areas: scope, time, cost, human resource, risk, quality, integration, and communication. |
| ME-S5 | - A minimum of five (5) years of experience within the past ten (10) years, supervising teams of 50 people or greater on Projects that involved large and complex IT systems. |
| ME-S6 | - A minimum of five (5) years of experience within the past ten (10) years building and maintaining strong working relationships with clients and key internal and external stakeholders; conveying relevant information to an executive-level audience, ensuring client is aware of progress/service status; and building credibility and fostering business-partnering relationships. |
| ME-S7 | - Possess and maintain a valid Project Management Institute (PMI) Project Management Professional (PMP) certification throughout the term of this Agreement. |

##### M&E Project Management Office (PMO) Lead

The M&E PMO Lead is responsible for the administration of the Project Management Office support and overall reporting efforts for the M&E Contractor. The M&E PMO Lead responsibilities will include the following:

- Work closely with the M&E Project Manager and provide PMO support in the execution of the M&E Contractor’s Agreement responsibilities.

- Adhere to the Consortium’s Project Control Document (PCD) and other Consortium required processes and procedures.

- Manage and monitor the M&E Work Plan developed by the M&E Project Scheduler that will be incorporated into the Consortium’s Master Work Plan.

- Confirm the M&E Contractor’s Team’s understanding of and adherence to Work Plan activities, Deliverable responsibilities, and Project processes and procedures.

- Lead and support the development and delivery of all M&E Deliverables and Work products, ensuring they are of the highest quality and are delivered in accordance with the approved M&E Work Plan.

- Provide financial reporting regarding planned and actual expenditures monthly using Contract Price Proposal schedules.

- Establish and manage M&E related issue resolution and risk mitigation strategies.

Table 92 – M&E PMO Lead Mandatory Qualifications

| M&E PMO Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req # | Mandatory Qualifications |
| ME-S8 | - A minimum of three (3) years of experience within the past five (5) years leading a PMO in a systems integrator organization, Federal, State, County, or Consortium organization. |
| ME-S9 | - A minimum of three (3) years of experience directly responsible for supporting activities in the following Project Management knowledge areas: scope, time, cost, human resource, risk, quality, integration, and communication. |
| ME-10 | - Possess and maintain a valid Project Management Institute (PMI) Project Management Professional (PMP) certification throughout the term of this Agreement. |

##### M&E Delivery Integration Manager

The M&E Delivery Integration Manager will be an active member and participant of the Delivery Integration Office. The manager is responsible to jointly lead and actively engage with the Consortium and other CalSAWS contractors to facilitate the administration of the Delivery Integration Model, and to enable overall coordination and effective integration between and across CalSAWS contractors. This Manager will work closely with the CalSAWS Chief Deputy Director and CalSAWS PMO who will oversee the Delivery Integration Office and processes. The duties and responsibilities of the Infrastructure Delivery Integration Manager include:

- Participate with the Integration Delivery Office in the creation and execution of plans and processes to govern multiple contractors working collectively in the CalSAWS environment.

- Monitor effectiveness of contractor interactions.

- Monitor and clarify lines of delineation between and among contractors.

- Serve as the first entity to resolve disputes between or among contractors.

- Proactively collaborate and coordinate with other CalSAWS contractors.

- Provide coordination services to confirm the various CalSAWS contractor team are aligned with Project goals, schedules, and strategic initiatives.

- Coordinate the timing and entry/exit criteria associated with design, build, test and delivery across contractors when multiple parties are required to implement a change or add a capability.

- Will provide input to the development of the CalSAWS Master Work Plan and identify and resolve any conflicting Tasks, priorities and resources.

- Provide input to discussions to determine SCR priorities with consideration of committee decisions.

- Provide input to testing efforts.

- Serve as the first point of contact to resolve disputes between and/or among contractors.

- Provide reports and metrics regarding the effectiveness and timeliness of contractor interactions.

- Communicate and report on Project matters on an ongoing basis.

Table 93 – M&E Delivery Integration Manager Mandatory Qualifications

| M&E Delivery Integration Manager Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualification |
| ME-S11 | - A minimum of two (2) years of experience coordinating multidisciplinary teams over various functional and technical areas in a leadership capacity on Projects that involved large and complex IT systems. |
| ME-S12 | - A minimum of two (2) years of experience coordinating integration services on a Project similar in size and scale to the CalSAWS. |
| ME-S13 | - At least two (2) years of Full-Time Equivalent (FTE) experience utilizing traditional and iterative solution delivery methodologies. |
| ME-S14 | - A minimum of five (5) years of experience within the past ten (10) years building and maintaining strong working relationships with clients and key internal and external stakeholders; conveying relevant information to an executive-level audience, ensuring client is aware of progress/service status; and building credibility and fostering business-partnering relationships. |

##### M&E Transition Manager

The M&E Transition Manager’s role will span the M&E transition period. This position is responsible to plan, coordinate, and successfully complete the transition for all M&E responsibilities and functions from the existing contract to the new M&E contract resulting from this RFP. Duties and responsibilities of the M&E Transition Manager include:

- Manage all CalSAWS M&E Transition-In activities from the incumbent contractor and deliver a successful transition.

- Develop, maintain, and deliver a CalSAWS M&E Transition-In Plan (M&E TIP).

- Work collaboratively with the incumbent contractors to accomplish a smooth transition of all M&E components of CalSAWS.

- Minimize impact to CalSAWS end users and county business operations during transition.

- Assist Consortium, Counties, Project Sponsors, and Program Partners in understanding transition-in activities, timelines, and impacts to other Consortium initiatives, CalSAWS releases, and Tasks.

- The M&E Transition Manager will work closely with the Infrastructure Transition Manager to plan, manage, and execute transition activities to support alignment across transition teams.

- Identify and communicate with internal and external stakeholders on transition activities as needed.

- Work with the M&E Project Manager in closing out Transition activities.

Table 94 – M&E Transition Project Manager

| M&E Transition Manager Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S15 | - A minimum of 18 months of experience within the past ten (10) years, performing operational transition activities on Projects involving large and complex IT systems. |
| ME-S16 | - Experience within the past ten (10) years, managing the successful transition of large and complex IT systems from one (1) company or contract to another on at least two (2) separate Projects. The Transition Manager’s experience will have been for a minimum duration of three (3) months for each Project. |

##### M&E Innovation Lead

The M&E Innovation Lead will serve in a leadership role working closely with the Consortium and other CalSAWS contractors to provide expertise and leadership in assessing and recommending technology innovations in support of the Consortium and County business operations. Duties and responsibilities of the M&E Innovation Lead include:

- Proactively explore, identify, and evaluate technology innovations, and formulate a business case and recommendations for potential updates to the CalSAWS infrastructure, application architecture, and application.

- Develop innovation Proposals to include detailed Work descriptions and price information.

- Provide thought leadership and education to the Consortium regarding emerging technical trends.

- Implement innovation Proofs of Concepts or Pilots, as applicable, to validate the proposed approach and business benefit.

- Develop and deliver presentations to Executive and Management levels of the Consortium regarding proposed innovations.

- Communicate regularly with the Consortium to share innovation information, suggestions, and ideas and elicit input to possible innovation solutions.

- Coordinate with the Technical Manager and Enterprise Architect to evaluate emerging technologies and integration of selected innovation technologies into the CalSAWS platform.

- Coordinate with the Consortium to evaluate emerging technologies value and impact to business operations.

- Coordinate with and support the Consortium’s existing Innovation Lab and processes.

- Coordinate, facilitate, and manage innovation-related planning and evaluation meetings.

Table 95 – M&E Innovation Lead

| M&E INNOVATION Lead Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S17 | - A minimum of five (5) years of experience working in a leadership capacity on a health and human or health care Project involving large and complex IT systems. |
| ME-S18 | - A minimum of five (5) years of experience working in a technical capacity responsible for evaluating technology improvements and innovations. |
| ME-S19 | - A minimum of two (2) years of experience developing and delivering technology Proofs of Concept or Pilot Projects. |

##### M&E Enterprise Architect

The M&E Enterprise Architect functions at the expert level performing analytical Work in the design and development of architecture strategy, oversees the implementation of technical infrastructure and technology, and provides the architectural direction and guidance to enterprise systems. The Architect will work with the Consortium to plan and oversee implementation of application evolution efforts. The architect will coordinate with the various Consortium contractors in performing architectural Work. The duties and responsibilities of the M&E Enterprise Architect include:

- Work with the Technical Manager, Application Manager, and Innovation Lead to provide an enterprise solution that is scalable, adaptable, and in synchronization with changing business needs and application evolution.

- Provide high-level guidance and direction to the Consortium on enterprise architecture planning, making sure that new Projects fit within the Consortium’s overall strategic vision.

- Recommend an architecture strategy and roadmap to move the CalSAWS application from the existing monolithic architecture to a modular architecture.

- Review and approve analysis and recommendations for a phased architecture and application evolution migration.

- Align IT strategy and planning with CalSAWS business goals, ensuring Projects do not duplicate functionality or diverge from each other or from business and IT strategies.

- Evaluate cloud application requirements and make architectural recommendations for implementation, deployment, and provisioning applications on AWS.

- Assist with the development of policies, standards, and guidelines that direct the selection, development, implementation, and use of IT within the organization.

- Oversee, review, and approve application architecture documents and standards.

- Ensure seamless integration between all architectures that interact and/or interface with CalSAWS.

- Conduct research and provide recommendations on appropriate technologies to address CalSAWS needs and improve efficiency.

Table 96 – M&E Enterprise Architect Mandatory Qualifications

| M&E Enterprise Architect Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S20 | - A minimum of five (5) years of experience within the past ten (10) years as an Enterprise Architect on Projects involving large and complex IT systems. |
| ME-S21 | - A minimum of five (5) years of experience within the past ten (10) years in architecting and building high performance systems and/or in architecting and building enterprise-scale, distributed systems on Projects involving large and complex IT systems; a portion of this experience must have been with human services systems and programs. |
| ME-S22 | - A minimum of five (5) years of experience within the past ten (10) years of advanced technical expertise in at least five (5) of the following technologies and technical/architecture areas: - Web and Application Servers - Cloud - Customer Relationship Management (CRM) - Customized Off-the-shelf Software (COTS) - Service Oriented Architecture (SOA) - Modeling skills/Unified Modeling Language (UML) - SharePoint, Data Architecture - Data Warehousing - Security/Identity Management - Mobile - Desktop/Client Server - Network solutions |
| ME-S23 | - Hold and maintain for the duration of the contract a current certification: AWS Certified Solutions Architect. |

##### M&E Technical Manager

The M&E Technical Manager will perform technical planning activities to define, develop, explain, and iterate a technical vision for the CalSAWS. The Technical Manager will work closely with the Innovations Lead, the Enterprise Architect, and the Application Manager in overseeing all technical aspects of the M&E Project.

Duties of the M&E Technical Manager include:

- Manage the day-to-day activities of the Contractor Technical Staff.

- Lead the technical disciplines of the Project, establish, update, and execute technical policies, processes, and procedures.

- Lead technical activities, including support of web Services, automated testing, APIs, application architecture platforms, application servers, AWS Services and database systems.

- Evaluate CalSAWS performance, evaluate AWS Services, and formulate recommendations to adopt native cloud Services and features.

- Work with Integration Partners to develop and coordinate interface activities.

- Coordinate with the Innovations Lead and Enterprise Architect to assess impacts of innovation Proposals and application evolution efforts and plan incremental implementation.

- Confirm that all technical design, development, and testing activities comply with Agreement and CalSAWS requirements.

- Work with the Consortium and Application Manager to prioritize and coordinate release content and effort based on the SCR backlog, service requests, planned technical changes, third-party applications and/or other CalSAWS components.

- Work with the Infrastructure Operations Service Desk Lead and manage Tier 3 support for technical tickets that occur in non-production and Production environments.

- Manage meetings or walkthroughs of CalSAWS Contractor technical deliverables as requested by the Consortium.

- Identify and proactively bring forward options that will provide the highest value to the Consortium.

Table 97 – M&E Technical Manager Mandatory Qualifications

| M&E Technical Manager Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S24 | - A minimum of five (5) years of experience within the past ten (10) years, managing a technical team of at least 20 members on a large and complex IT systems development Project. |
| ME-S25 | - A minimum of five (5) years of experience within the past ten (10) years, managing the system development life cycle (SDLC) on maintenance and enhancement Projects that involved large and complex IT systems. |
| ME-S26 | - A minimum of five (5) years of experience within the past ten (10) years in the development, implementation, and management of information technology systems, including Oracle technologies, cloud architectures, business systems, server technologies, and communication technologies. |
| ME-S27 | - A minimum of one (1) year of experience within the past ten (10) years, on a large and complex IT System using Information Technology Infrastructure Library (ITIL) standards and framework. |

##### M&E Application Manager

The M&E Application Manager will manage planning, implementing, and monitoring CalSAWS application changes. Central to this role is the management of the SCR process. The manager will work with Consortium to globally strategize upcoming release planning to fully utilize the Consortium's budget to meet identified policy and priorities. The manager will confirm the Contractor’s M&E Application team contains the necessary skill set and experience to carry out application functions required by the SDLC. The duties and responsibilities of the M&E Application Manager include:

- Manage the day-to-day activities and all aspects of the Contractor’s Application Staff.

- Oversee the requirements management processes, including monitoring and assessing issues that relate to requirement changes.

- Support stakeholder and program sponsor sessions in the development of public-facing application functionality.

- Apply UCD and User Experience (UX) principles, where applicable to improve the User experience for both customers and County Staff.

- Confirm that design sessions and walkthroughs are planned, executed, and delivered on schedule.

- Confirm that Documentation of defect fixes and SCRs are accurately reflected in the appropriate Deliverable.

- Lead application scope management and the evaluation of potential application scope changes.

- Work with the Consortium to prioritize and coordinate release content and effort based on the SCR backlog, service requests, third-party applications and/or other CalSAWS components.

- Communicate plans for key application changes.

- Deliver timely CalSAWS changes, enhancements, associated deliverables. and defect fixes.

- Assess proposed CalSAWS enhancements for design alternatives based on all identified constraints, such as cost, schedule, usability, maintainability, and reliability.

- Work with the Infrastructure Operations Service Desk Lead and manage Tier 3 support for application tickets that occur in non-production and Production environments.

- Responsible for continuous improvement efforts for the SCR process to enable rapid releases into Production and to the end users.

- Evaluate CalSAWS Software and performance, evaluate AWS Services, and formulate recommendations to adopt native cloud Services.

Table 98 – M&E Application Manager Mandatory Qualifications

| M&E Application Manager Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S28 | - A minimum of five (5) years of experience within the past ten (10) years, as the application manager or lead on Projects involving large and complex IT systems in a health and human services or health care services Project. |
| ME-S29 | - A minimum of five (5) years of experience within the past ten (10) years, managing a SDLC, including business and system requirement specification, design, development, testing, and implementation, on Projects involving large and complex IT systems. |
| ME-S30 | - A minimum of three (3) years of experience applying UCD processes and User Experience (UX) activities (such as usability reviews, studies, and testing) on IT Projects. |

##### M&E Security Manager

The M&E Security Manager serves as the focal point for cybersecurity solutions, privacy and protection of digital information, and security compliance related activities and responsibilities for the CalSAWS M&E. This position will work closely with the Consortium’s Security Team. The duties and responsibilities of the M&E Security Manager include:

- Plan, implement, manage, monitor, and upgrade security solutions to defend against hacking, malware, ransomware, and other threats to Data, CalSAWS, and networks.

- Maintain, enforce, and document M&E security policies and procedures that align with current industry standards and Privacy and Security Agreements (PSAs) among CalSAWS, California State agencies, and other CalSAWS contractors.

- Serve as a resource regarding matters of information security and reports status of ongoing information security activities to CalSAWS Executive Director or designee(s).

- Support the development/adoption and enforcement of Information Security policies, procedures, and standards.

- Provide timely notification to the Consortium and Project sponsors of security breaches.

- Coordinate with the Consortium and other CalSAWS contractors in responding to information security data calls, audit requests, and reporting.

- Work with the Consortium to implement, monitor, and maintain appropriate security measures, best practices, controls, and mechanisms to guard against unauthorized access to electronically stored and/or transmitted Data and protect against reasonably anticipated threats and hazards.

- Perform ongoing security monitoring of Systems.

- Identify and mitigate all security weaknesses, threats, and vulnerabilities in all operational entities including Operations and Network Management.

- Conduct penetration testing, exercises, analyses and simulation on security incidents and response capabilities to determine effectiveness; document results.

- Implement and enforce policies and procedures, which include standards for incident handling (FTI, PHI, etc.).

- Respond to security breaches.

- Provide root cause analysis and remediation of security issues.

Table 99 – M&E Security Manager Mandatory Qualifications

| M&E Security Manager Mandatory Qualifications |  |
| --- | --- |
| Req# | Mandatory Qualifications |
| ME-S31 | - A minimum of three (3) years of experience as a Security Lead directly responsible for collaborating with application development teams, technical architects, and security policy experts to define and/or implement an integrated framework of solution security architecture. |
| ME-S32 | - A minimum of three (3) years of lead experience within the past ten (10) years developing, implementing, improving and monitoring industry standard Security strategies, solutions, and processes on Projects involving large and complex IT systems and/or AWS cloud environment. |
| ME-S33 | - A minimum of three (3) years of experience within the past ten (10) years applying Information Security principles, methods, and techniques in the development of Project security Deliverables on Projects involving large and complex IT systems. |
| ME-S34 | - A minimum of three (3) years of experience assessing system data sensitivity using security categorizations (e.g., FIPS Publication 199) to identify appropriate security controls to protect Personally Identifiable Information (PII), Protected Health Information (PHI) and/or Federal Tax Information (FTI) data. |
| ME-S35 | - A minimum of three (3) years of experience with systems that comply with NIST 800-53 moderate baseline. |
| ME-S36 | - Hold an (ISC)2© Certified Information Systems Security Professional (CISSP) certification, or ISACA Certified Information Security Manager (CISM) and maintain for the duration of the contract. |

##### M&E Test Manager

The M&E Test Manager will oversee and monitor M&E testing activities from the creation of test scripts through unit, System, integration, and User acceptance testing. Central to this role is the management of the SCR test process. The manager will confirm the Contractor’s Test team contains the necessary skill set and experience to carry out application functions required by the SDLC. The duties and responsibilities of the M&E Test Manager include:

- Manage the day-to-day activities of the Contractor’s Test Team.

- Oversee planning, development, and execution of M&E testing.

- Lead and coordinate with the development, business, and technical teams to execute all testing activities.

- Coordinate and support the Consortium-provided UAT and County Validation Testers.

- Track all test defects.

- Assist the Consortium in determining defect severity levels for all defects.

- Track all defects through retest and timely resolution.

Table 100 – M&E Test Manager Mandatory Qualifications

| M&E Test Manager Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S37 | - A minimum of five (5) years of experience within the past ten (10) years as Test Manager or Lead on Projects involving large and complex IT systems in a health and human services or health care services Project. |
| ME-S38 | - A minimum of five (5) years of experience planning, preparing for, and executing system test, UAT, and/or regression tests in compliance with a recognized standard, such as IEEE or ISO. |
| ME-S39 | - A minimum of five (5) years of experience with testing JAVA web-based applications, Software interaction with Oracle databases, web services, and/or cloud services. |
| ME-S40 | - A minimum of three (3) years of experience overseeing or testing applications with multiple stakeholders/customers with varied business priorities and varying levels of experience with automation systems. |
| ME-S41 | - Experience testing in waterfall, agile and iterative SDLC models and mixed models (i.e., multiple SDLCs occurring concurrently. |

##### M&E Release Manager

The M&E Release Manager will coordinate with the M&E Application and M&E Test Manager to plan, structure, coordinate, deploy and manage CalSAWS releases. The duties and responsibilities of the Release Manager include:

- Manage the day-to-day activities of the Contractor’s Release Team.

- Plan, develop, review, and maintain the release schedule in conjunction with the Consortium.

- Oversee and conduct Release Readiness reviews.

- Collaborate with the Consortium to improve and mature release processes on a regular basis.

- Manage risks and resolve issues that affect release scope, schedule, and quality.

- Coordinate work among different Project teams to create and manage releases.

- Negotiate, plan, and manage all release activities.

- Lead and coordinate the readiness activities including the execution of the deployment plans.

- Oversee and confirm the Documentation of key information such as build and release procedures, dependencies, defect fixes, and SCRs is reflected and documented accurately in the appropriate Deliverable.

- Present readiness status and issues to Consortium Management, Project Steering Committee, Project sponsors and stakeholders.

- Identify and proactively bring forward options that will provide the highest value to the Consortium.

Table 101 – M&E Release Manager Mandatory Qualifications

| M&E Release Manager Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S42 | - A minimum of five (5) years of experience within the past ten (10) years as the release manager or lead on Projects involving large and complex IT systems in a health and human services or health care services Project. |
| ME-S43 | - A minimum of five (5) years of experience within the past ten (10) years, on Projects involving large and complex IT systems, where the Project scope included managing, planning, scheduling, and controlling Software builds through different stages and environments; including testing and deploying Software releases. |

##### M&E Project Scheduler

The M&E Project Scheduler provides scheduling expertise for the M&E Project. The M&E Project Scheduler will be responsible for Work Plan development, scheduling for the M&E Project, and coordinating with the Consortium and other CalSAWS contractors in their management of the CalSAWS Master Work Plan. The duties and responsibilities of the scheduler include:

- Develop, monitor, analyze, and update the M&E Work Plan using Microsoft Project.

- Facilitate Work Plan development activities, Work Plan tracking, Work Plan analysis, Work Plan reporting, and all supporting Work Plan Documentation.

- Coordinate and manage Work Plan inputs to the level of detail defined in the CalSAWS Master Work Plan.

- Coordinate the collection and distribution of Work Plan-related task information (i.e., status, assignments, and Work completed by Staff), and Work completed.

- Confirm all deliverables, Tasks, milestones, resources, risks, and dependencies (predecessors/successors) are tracked in the Work Plan.

- Perform risk analysis and identify and resolve critical path and network impact concerns.

- Collaborate with the M&E team and the Consortium to compare status, identify disparities, and provide input to the resolution of potential Work Plan and resource conflicts.

- Prepare Work Plans that can integrate into a Master CalSAWS Work Plan, identifying clear integration and coordination points with other contractor Work Plans.

- Prepare as-needed Work Plan reports, and report on Project delays, risks, and issues that prevent adherence to scheduled activities.

Table 102 – M&E Project Scheduler Mandatory Qualifications

| M&E Project Scheduler Mandatory Qualifications |  |  |
| --- | --- | --- |
| Req# | Mandatory Qualifications |
| ME-S44 | - At minimum of three (3) years of experience using Microsoft Project 2013 or later versions to plan, develop, maintain, and report on highly complex integrated master schedules and Work Plans for a large and complex IT System Project. |
| ME-S45 | - A minimum of two (2) years of experience managing highly complex, integrated master schedules and Work Plans using industry best practices and standards (e.g., Institute of Electrical and Electronic Engineers, Project Management Body of Knowledge, and/or Software Engineering Institute). |
| ME-S46 | - A minimum of two (2) years of experience with integrated and highly detailed Work Plans, utilizing Project management best practice techniques and one or more of the following technology tools to incorporate different levels of progress in customized reports: Gantt, PERT, or milestone charts. |

### M&E Requirements

The Contractor will perform the Services and produce the Deliverables specified in the M&E Requirements contained in Attachment B2 – M&E Requirements Matrix, and Attachment B3 – M&E Deliverables. A brief description of each task area is provided below.

#### Task 1 – M&E Management

The Contractor will manage all Contractor Work performed under this Agreement, including Project management, Work Plan management, strategic planning, application and technical management, M&E related contract management, budget management, Deliverable management, and Staff management. The Contractor will comply with the CalSAWS PCD processes and procedures and will adhere to the Consortium’s operating policies and procedures.

The Contractor will execute Services in accordance with the approved CalSAWS M&E Services Plan and the associated Operational Working Documents (OWDs) that provide the detailed procedures for the activities and processes contained in the M&E Services Plan.

The Contractor will work, coordinate, and collaborate with the Consortium and Consortium contractors in accomplishing the Work defined in the Agreement.

#### Task 2 – M&E Transition-In Services

The successor Contractor has the overall responsibility for providing an orderly transition (takeover) from the current contract that is transparent and minimizes disruption of service to all users of CalSAWS. During this period, the incumbent contractor and the successor Contractor will work in parallel. Successful transition results in the successor Contractor establishing a post transition operational baseline and assuming responsibility for providing M&E support as required under the Agreement. The successor Contractor must complete all Transition-In Services within 12 months from the Agreement Start Date.

Transition-In major activities include:

- Transition-In Planning and Reporting: The development and execution of the M&E Transition-In Management Plan (M&E TIMP) and Transition-In Work Plan. The M&E TIMP will be the governing document for the management and execution of the CalSAWS M&E Transition-In phase, and the Transition-In Work Plan details the schedule for Transition-In activities.

- Transition-In Service and Function Migration: The development and execution of a Service and Migration Plan for each major M&E Task Area. The Service and Function Migration Plan will identify, prepare, and implement Transition-In activities that allow for a smooth transition of responsibility for Services, functions, and other transition components from the incumbent Contractor to the Contractor.

- Transition-In Training and Knowledge Transfer: The development and execution of a Training and Knowledge Transfer Plan to confirm all appropriate Staff are trained to be ready to assume and fulfill the M&E support requirements.

- Transition-In Readiness Reviews: The execution of reviews with the Consortium for each Service or Function identified as part of the Service and Function Migration Plans to provide evidence that the Contractor is ready to assume operational control and responsibility for fulfilling M&E support requirements.

- Transition-In Test and Validation: The execution of activities that demonstrate that the Contractor is capable of successfully maintaining and operating M&E Services, providing Service Desk Tier 3 support, and providing application and technical support Services.

#### Task 3 – M&E System Change Requests

The Contractor will perform a range of SCR activities, including:

- Providing to the Consortium an SDLC methodology recommendation that reduces overall CalSAWS change development and delivery timelines, while maintaining high-quality.

- Providing a focus on UCD, that reduces the overall time and effort for the development and delivery of CalSAWS changes, while maintaining high quality and usability.

- Performing requirements capture and validation activities and delivering and maintaining the Requirements Traceability Matrix (RTM).

- Adhering to the Consortium’s Core Automation Principles and SCR development and delivery processes.

- Providing to the Consortium Test Team ongoing test planning and execution support Services.

- Performing Implementation, Change Management, and Training activities related to SCR(s) Production delivery.

- Participating in Production readiness activities, performing Production release activities, and Production certification and post-deployment activities.

#### Task 4 – M&E Support Services

The Contractor will support the Consortium in:

- Providing ongoing evaluations of statutory and/or regulatory changes impacting CalSAWS, including evaluating business and programming implications, schedules, and costs.

- Delivering, to designated Consortium Staff, ongoing Project-business tools training.

#### Task 5 – M&E Application / Architecture Evolution

The Contractor will perform Application and Architecture Evolution activities to incorporate advances in computing technologies in support of the Consortium’s goal to maintain CalSAWS relevancy and manage increasing CalSAWS complexity, including:

- Creating and delivering to the Consortium, an approach to evolve the CalSAWS application and architecture, migrating it from its current monolithic architecture to a secure, scalable and dynamic, cloud-native application architecture.

- Managing the evolution and migration of CalSAWS from the existing Oracle stack to the new architecture, including dividing the application into feature modules, decoupling the database, and refactoring the application while providing a secure processing environment that promotes data privacy.

- Managing and maintaining the existing architecture and application during evolution and keeping platforms in sync including core System functionality and operational support tools.

#### Task 6 – M&E Innovation Services

The Contractor will lead Innovation Initiatives and perform ongoing activities, including:

- Evaluating emerging technologies for opportunities to increase benefits to the Consortium.

- Engaging and preparing the Consortium Innovation Teams for Innovation activities.

- Managing POCs and Initiative Pilots.

#### Task 7 – M&E Production Operations

The Contractor will perform a range of ongoing operations activities, including:

- Maintaining Production application availability, providing support for automated deployments, and providing 24 hours a Day, 7 days per week and 365 days per year monitoring (excluding CalSAWS holidays).

- Providing Tier 3 support for Managed Lobby Management devices, including creating and maintaining associated workstation images.

- Providing Tier 3 Contact Center application Services including support of the AWS Connect-based contact center CalSAWS Software, centralized and County unique IVR call flows and third-party applications for reporting, work force management and quality assurance.

- Performing batch processing support, including monitoring, troubleshooting, reporting, and escalating issues related to batch and interface processing.

- Providing Tier 3 Service Desk Services for CalSAWS Users (excluding BenefitsCal except for issues with APIs that support BenefitsCal), including coordinating with Tier 1 and Tier 2 Service Desk.

- Support the Consortium and the CalSAWS Infrastructure Contract in the performing Configuration Management, Capacity Planning, Technology Replacement Management and Technical Change Management activities related to CalSAWS.

- Monitoring CalSAWS Production availability and performance to verify and report performance and availability compliance with SLAs.

- Monitoring CalSAWS Production to confirm a secure processing environment that protects improper or unauthorized access, while maintaining integrity of Data and support availability of CalSAWS.

#### Task 8 – M&E Technology Recovery

The Contractor will support the development of the CalSAWS Technology Recovery Plan; support the CalSAWS Infrastructure Contractor and CalSAWS AWS provider, as necessary, to re-establish the CalSAWS AWS environments and connected Services; and restore and/or perform testing to validate CalSAWS application components. The CalSAWS Infrastructure Contractor will lead the Technology Recovery activities.

#### Task 9 – M&E Security Requirements

The Contractor will perform security-related activities (administrative, technical, and physical) to protect the CalSAWS M&E assets and Data from loss, misuse, unauthorized access, disclosure, alteration, destruction and will adhere to the Consortium’s security policies and procedures.

#### Task 10 – M&E Transition-Out

Transition-Out involves identifying and implementing all the activities required to roll off the Project by transitioning out and turning over all control and responsibility for M&E support and Consortium-owned resources, Documentation, and knowledge to a successor Contractor or the Consortium.

Transition-Out major activities include:

- Transition-Out Planning: The development and execution of a Transition-Out Master Plan and Transition-Out Work Plan that identifies what items and components must be transitioned, the approach to be utilized for transitioning, how knowledge transfer will be conducted, and the schedule for Transition-Out activities.

- Transition-Out Training and Knowledge Transfer: The development and execution of Training and Knowledge Transfer activities as identified in the Transition-Out Master Plan. All training materials shall be based on the complete and current Documentation required under the Agreement.

- Project Closeout: The development and execution of the CalSAWS M&E Agreement Closeout Plan to provide evidence that all Agreement terms and conditions have been fulfilled.

### M&E Deliverables

#### Deliverable Process

The Contractor will perform Deliverable Management activities in accordance with the Consortium’s PCD. The process defines the use of a Deliverable Expectation Document (DED) when creating new Deliverables and submission, review, and approval process for new or updates to existing Deliverables. The PCD also defines the acceptance and rejection processes and the roles of the Consortium and Contractor.

Attachment B2 – M&E Deliverable Inventory contains the inventory of M&E Deliverables required by this Agreement.

## Attachment B2 – M&E Requirements Matrix

This page intentionally blank. See separate attachment document.

## Attachment B3 – M&E Deliverable Inventory

Table 103 – M&E Deliverable Inventory

| Del ID | M&E Deliverable Name | M&E Deliverable Description | New or Existing | Submission Frequency | Date of First Submission | Req ID |
| --- | --- | --- | --- | --- | --- | --- |
|  | M&E Transition-In Master Plan (M&E TIMP) | The M&E TIMP will include: Approach Section - A description of the overall transition approach and process to be used to transition and assume responsibility for all Services, functions all components identified in the Agreement. - Planned transition activities and Tasks that includes the planning, implementing, executing, tracking, and reporting of the overall transition effort as well as for each transition component. - Definition Roles and responsibilities for completing transition Tasks and activities including the Infrastructure Contractor, the CalSAWS M&E Contractor, the Consortium, the California Department of Technology, the Counties, and other CalSAWS contractors as applicable. - A description of how the Contractor will collaborate with the incumbent Contractor(s): - Plan for and carry out transition activities as well as what the Contractor requires of the incumbent Contractor(s) regarding knowledge transfer, data/information, and support for mitigating risk. - Procedures the Contractor will use to work with the incumbent Contractor to transfer control of all CalSAWS environments as identified in the incumbent Contractor's Closeout Plan. - Procedures the Contractor will use to work with the incumbent Contractor to transfer all CalSAWS Hardware and CalSAWS Software license maintenance agreements as identified in the incumbent Contractor’s Closeout Plan. - How Readiness Reviews will be planned and coordinated with the Consortium and in coordination with the incumbent Contractor's Transition-Out Plan, to demonstrate readiness, provide evidence and confirmation that the Contractor is prepared to accept responsibility, and obtain Consortium approval to do so with an effective date - Entry and Exit Criteria for the beginning and completion of transition phases, including use of Readiness and Checklists, criteria and metrics. - A plan of the timing, audience, media and message for communication events. - The identification and approach for the Quality Assurance that will be used to confirm that Transition-In activities are being accomplished. - Identification of risks and issues tied to the transition and planned mitigation measures/issues resolution. - Definition of contingency plans to troubleshoot high risk transition activities. - A Transition-In Milestone Schedule Summary from the Transition-In Work Schedule, including Identification of cutover activities and the target cutover dates. Organizational Change Management - Approach and Schedule - Roles and Responsibilities of the Contractor and the Consortium. - Process and role gap analysis of existing workflow for roles that will be impacted by the transition. - Gap Analysis between the existing environments and the new CalSAWS environment. - Change Readiness Plan that must accurately include details regarding the change readiness process, inputs, and outputs; readiness criteria; assessment methods; and change readiness tools utilized. - Communications Strategies. Communication Management - The communication approach and processes for communicating transition information to the Consortium, Counties, business partners, and incumbent Contractor. - The methods used to confirm timely and appropriate generation, collection, distribution, storage, retrieval, and ultimate disposition of transitions information. - Provisions for Contractor resources to attend meetings and provide status updates regarding the transition. - A matrix of planned communications, which includes communication event, frequency, method, audience, sender, and author. SCR Service and Function Migration - Definition of how each service or function, being performed by the incumbent Contractor, will be operationalized and cutover to the Contractor. - Identification of the activities and Tasks that must be accomplished to allow for a successful transition of operational control of a service or function, such as preparatory actions being taken to establish and prepare facilities, obtain service Contracts, establish capabilities, prepare for testing/validation, and those actions taken after successful testing/validation, needed to implement cutover. - Identification of what technical assistance the Contractor will require from the incumbent Contractor (e.g., number of hours, position expertise). Production Operations Services and Functions - Definition of how each service or function, being performed by the incumbent Contractor, will be operationalized and cutover to the Contractor. - Identification of the activities and Tasks that must be accomplished to allow for a successful transition of operational control of a service or function, such as preparatory actions being taken to establish and prepare facilities, obtain service Contracts, establish capabilities, prepare for testing/validation, and those actions taken after successful testing/validation, needed to implement cutover. - Identification of what technical assistance the Contractor will require from the incumbent Contractor (e.g., number of hours, position expertise). Security Services and Functions - Definition of how each service or function, being performed by the incumbent Contractor, will be operationalized and cutover to the Contractor. - Identification of the activities and Tasks that must be accomplished to allow for a successful transition of operational control of a service or function, such as preparatory actions being taken to establish and prepare facilities, obtain service Contracts, establish capabilities, prepare for testing/validation, and those actions taken after successful testing/validation, needed to implement cutover. - Identification of what technical assistance the Contractor will require from the incumbent Contractor (e.g., number of hours, position expertise). Technology Recovery Services and Functions - Definition of how each service or function, being performed by the incumbent Contractor, will be operationalized and cutover to the Contractor. - Identification of the activities and Tasks that must be accomplished to allow for a successful transition of operational control of a service or function, such as preparatory actions being taken to establish and prepare facilities, obtain service Contracts, establish capabilities, prepare for testing/validation, and those actions taken after successful testing/validation, needed to implement cutover. - Identification of what technical assistance the Contractor will require from the incumbent Contractor (e.g., number of hours, position expertise). Transition-In Training and Knowledge Transfer - Identification of training and knowledge transfer expectations during planning, and for the transition period. - The knowledge transfer activities that Contractor Staff will require from the incumbent Contractor to prepare for the assumption of Services. - Training that the Contractor conducts internally to prepare their Staff to implement activities, processes, and procedures needed to provide support for a given service or function identified in the Contractor's ITIMP. - Training of Consortium Staff regarding the Contractor's transition approach, processes, activities, and tools for managing the transition effort and reporting status. - Training of Consortium Staff regarding changes to Services/functions and to service delivery means. - Knowledge transfer and internal training exercises that will be conducted to equip and verify the Contractor’s Staff can implement the activities, processes, and procedures needed to provide support for each given service or function identified in the Contractor's ITIMP. - How training and knowledge transfer activities will occur (e.g., materials, courses, Question & Answer (Q&A) session preparation, dates, times, participants) to familiarize the Consortium Staff with all the Contractor’s operations, processes and tools. | New | As needed when changes occur | Contract Start + 10 Business Days | ME-1.1-01 |
|  | M&E Services Plan and Operational Working Documents | The M&E Services Plan will serve as the master plan for the Services being delivered under the Agreement, and will include: - Project Management Support - Documentation Maintenance Plan - Annual Strategic Plan - Systems M&E - SDLC Plan and OCM Plan - Cost Estimation Methodology - Production Release Management Plan - System Requirements and Design Validation Plan - General Test Plan - Test Support Plan - Change Management / Training Plan - Application Evolution Plan - Approach to Innovation Plan - Production Operations - Technical Operations Support Plan - Batch and Interface Support Plan - Service Desk Support Plan - Contact Center Support Plan - Performance Monitoring and Reporting Plan - Technology Recovery Plan - Security Plan - Transition Out Plan | New (using existing as base) | As needed when changes occur | Month 4 _ 1st Business Day | ME-1.1-04 |
|  | M&E Transition-In Work Schedule | The M&E Transition-In Work Schedule will be developed in MS Project and will include: - All Transition-In activities and Tasks which are expected to be completed by Contractor, Consortium, County, and incumbent Contractor Staff to meet the estimated Transition-In schedule required by the M&E TIMP to allow for successful cutover to the Agreement. - Start and completion dates for all Tasks. - Predecessor and successor dependencies for Tasks without subtasks, and predecessor and successor dependencies for subtasks. - Resource assignments for Tasks without subtasks, and resource assignments for subtasks. Resource assignments will include appropriate Contractor, Consortium, County, and incumbent Contractor resource assignments and estimated hours. - Estimated hours and durations for Tasks without subtasks and estimated hours and durations for subtasks. | New | As needed when changes occur | Contract Start + 10 Business Days | ME-1.2-01 |
|  | M&E Transition-In Test and Validation Plan | The M&E Transition-In Test and Validation Plan will contain a separate section for each Service and Function Area. - The approach to plan, develop and implement area-specific Transition Test and Validation Plans which guides the Contractor, the Consortium, and the incumbent Contractor of what transition component (functions or Services) requires testing or validation on completing specific test activities. - Description of how to determine what transition components require formal testing versus validation. - Identification and Documentation of the approach and methods to be used to validate such as checklists or demonstrations. - A test and validation Work Schedule to schedule, monitor, and report the progress of all test and validation activities. | New | As needed when changes occur | Month 2 _ 1st Business Day | ME-1.7-01 |
|  | M&E Project Control Document | The M&E Project Control Document will align with and support the CalSAWS Enterprise Project Control Document (PCD) and will include: - Introduction - Document Terms and Definitions - Document Purpose - Scope - Triggers for Change - Executing Change - Roles and Responsibilities - Key Staff - Project Work Plan - Roles and Responsibilities - Schedule Management Process - Schedule Analysis and Reporting - Cost Estimating Methodology - Project Management Plans (PMP Appendices): - Communications Management Plan - Contract Management Plan - Deficiency Management Plan - Quality Management Plan - Risk and Issue Management Plan - Staff Management Plan - Project Action Items and Decision Management Tracking - Project Status Reporting - Operational Working Documents | New | In accordance with PCD Change Control | Month 3 - 1st Business Day | ME-2.1-04 |
|  | M&E Work Schedule | The M&E Work Schedule will be developed and updated in MS Project in accordance with the M&E PCD and the M&E Services Plan and will includes Tasks, Subtasks, planned durations, budgets, resources assignments, and schedule reports. Guidelines. Work Schedule updates will include posting actual hours worked by Contractor Staff. | New | Monthly | Month 3 _ 1st Business Day | ME-2.1-07 |
|  | CalSAWS Annual Strategic Plan | The CalSAWS Annual Strategic Plan documents a “Future Vision” approach that will encompass a five (5) year planning window and will include Capacity Planning for future System changes, the approach to optimizing resources, and keeping CalSAWS relevant over the life of the contract, utilizing a comprehensive and collaborative planning of CalSAWS service modifications. | New | Annually | Month 7 _ 1st Business Day | ME-2.2-01 |
|  | Requirements Traceability Matrix (RTM) and Report | The RTM and Report traces the path of each requirement through requirements’ modification activities, design, coding, testing and Production and includes any unresolved traceability issues. *Delivery of and updates to this document will occur regularly within the context of the Task Work and, as such, are not correlated to Deliverable payments on the Price Schedules. | Existing | As needed when changes occur |  | ME-3.2-04 |
|  | M&E General Design Document (GDD) | The M&E GDD describes the features and functions of CalSAWS behavior as seen by an external observer, and containing the technical information and data needed for the design. *Delivery of and updates to this document will occur regularly within the context of the Task Work and, as such, are not correlated to Deliverable payments on the Price Schedules. | Existing | As needed when changes occur |  | ME-3.3-02 |
|  | M&E Interface Control Document (ICD) | The M&E ICD defines and specifies the interface requirements to be met by the participating systems. *Delivery of and updates to this document will occur regularly within the context of the Task Work and, as such, are not correlated to Deliverable payments on the Price Schedules. | Existing | As needed when changes occur |  | ME-3.3-04 |
|  | M&E Interface Agreement | The M&E Interface Agreement documents file layouts, transactions frequencies, test procedures, security, and file transfer protocols between exchanging partners. *Delivery of and updates to this document will occur regularly within the context of the Task Work and, as such, are not correlated to Deliverable payments on the Price Schedules. | New | As needed when changes occur |  | ME-3.3-05 |
|  | M&E Performance Test Materials Packet (Online/Batch) | The Performance Test Materials Packet (Online/Batch) provides the detailed manual and automated test activities which will be executed to validate performance will meet all performance requirements and contractual SLAs, and will include: - Test Schedule and Resourcing - Test Case Detail List: - Test Case ID - Test Case Name - Test Case Version - Test Scenario Inventory - Test Data, documents, and/or files to be used to meet test pre and post conditions. - Interfaces to be tested (if applicable) - Batch Jobs to be tested (if applicable) - Untestable Items - Test Materials Metrics: - Total number of planned test cases - Total number of requirements tested - Total number of untestable requirements - Expected Result(s) - Tester ID(s) *Delivery of and updates to this document will occur regularly within the context of the Task Work and, as such, are not correlated to Deliverable payments on the Price Schedules. | New | No later than ten (10) Business Days prior to the performance test execution date |  | ME-3.4-12 |
|  | Certification of Successful Production Release | The Certification of Successful Production Release provides the Contractor’s verification and certification that the CalSAWS Software was successfully promoted and installed into Production and will operate as designed. *Delivery of and updates to this document will occur regularly within the context of the Task Work and, as such, are not correlated to Deliverable payments on the Price Schedules. | New | As needed when changes occur |  | ME-3.8-02 |
|  | Approach to Application and Architecture Evolution | The Approach to Application and Architecture Evolution will include: - Expected Outcomes and Improvements - Application - Processing timeframes - Performance - Maintenance - Phasing Strategy - Timeframes - Roll-back Approach - Definition of how each service or function, being performed by the incumbent Contractor, will be operationalized and cutover to the Contractor. - Identification of the activities and Tasks that must be accomplished to allow for a successful transition of operational control of a service or function, such as preparatory actions being taken to establish and prepare facilities, obtain service Contracts, establish capabilities, prepare for testing/validation, and those actions taken after successful testing/validation, needed to implement cutover. - Definition of the roles and responsibilities for completing defined activities and tasks. - A plan of the timing, audience, media, and message for communication events. - Definition of the measurements to validate or test the completion of transition of Services or functions. - A plan for the Readiness Reviews in coordination with the Consortium and the incumbent Contractor's Project Closeout Plan. - Identification of cutover activities and the target cutover date. - Identification of risks and issues tied to the transition and planned mitigation measures/issues resolution. | New | Annually | Month 7 _ 1st Business Day | ME-5.1-02 |
| ME-D15 | M&E Approach to Automation, Artificial Intelligence and Machine Learning | The Approach to Automation, Artificial Intelligence and Machine Learning will include: - Approach to Validating Expected Outcomes and Improvements. - Usability - Error Reduction - Costs / Costs Savings - Data Analytics and Reporting - Industry Standard Design, Adaptability, Compatibilities, Code Deployment and Documentation Methodologies. - Dependency Traceability Approach - Configuration Management Methodologies - Testing Methodologies - Production Implementation Methodologies - Enhancement and Maintenance Approach - Approach to data scrubbing or cleansing; updating or removing inaccurate, incomplete, improperly formatted or duplicated data - Approach to Data Management and Governance - Roll-back Approach | New | Annually | Month 8 _ 1st Business Day | ME-5.1-06 |
| ME-D16 | System Application Recovery Plan | The System Application Recovery Plan will include: - Roles and responsibilities of Contractor, Consortium, Counties, and other CalSAWS contractors as applicable. - Recovery Strategy – description of the portions of the plan that will be implemented based on various levels of incident severity, for example, minor interruption of service or total service failure. - Backup and Offsite Storage Procedures – Backup and retention schedules and procedures. - System Application Recovery Procedures – Operational procedures that will allow recovery to be achieved in a timely and orderly way. - Testing – description of annual System Application recovery test(s) planning and execution methodology including: - Test Overview and Scope - Roles and responsibilities of the Contractor, Consortium, and other CalSAWS Contractors as applicable. - Test Objectives - Test Requirements - Test Activities and Schedule - Test Reporting Metrics to be collected - Communication approach and Contact List(s) including Counties, Consortium and State entities. | New | Semi-Annually | Month 5 _ 1st Business Day | ME-8.1-01 |
|  | M&E System Security Plan | The System Security Plan will be completed by providing responses to each of the NIST 800-53 controls contained in the System Security Plan template (from the NIST 800-53 moderate baseline). | New | As needed when changes occur | Month 5 _ 1st Business Day | ME-9.1-03 |
|  | M&E Transition-Out Master Plan | The M&E Transition-Out Master Plan will include: - A detailed Maintenance and Enhancement Transition-Out Work Schedule reflecting all Tasks and Deliverables to be completed. - Narrative describing each task and Deliverable. - Contractor, Consortium Staff, and successor Contractor roles and responsibilities. - Narrative describing how the Contractor will plan, organize, communicate, implement, monitor, and report the status of all Transition-Out activities. - Provisions for supporting transition and cutover of Services and functions to a successor Contractor or the Consortium. - A Transition-Out Knowledge Transfer and Training Plan detailing the approaches and methodologies the Contractor will employ to transfer knowledge to Consortium Staff and/or a prospective successor Contractor. - Schedule of planned knowledge transfer sessions and demonstrations. - Number of Staff to be included in knowledge transfer sessions per topic area. - Knowledge transfer topics with knowledge transfer objective descriptions and summaries for each topic. - Length and location of each knowledge transfer session. - Narrative of applicable lessons learned from the Transition-In activities. - A M&E Transition-Out Documentation and Deliverables Assessment that identifies the results of a complete and comprehensive review and evaluation of all M&E Documentation to identify Documentation that requires updates or revisions. The Assessment will include: - All Contractor Deliverables - All policies and procedures related to the provision of Services under this Agreement. - Any other Documentation that would facilitate successor Contractors’ understanding of overall application development, technical batch and on-line operations and Services, application baseline code and coding standards, Configuration Management technical practices, and CalSAWS Software needs to maintain and operate the current CalSAWS. - The archiving, central storing, and file location listing of all Documentation included in the inventory and assessment. | New | As needed when changes occur | As specified in the M&E PCD and Work Schedule | ME-10.1-07 |
|  | M&E Transition-Out Work Schedule | The M&E Transition-Out Work Schedule will be developed in MS Project and will include: - All Transition-Out activities and Tasks which are expected to be completed by Contractor, Consortium, County, and incumbent Contractor Staff to meet the estimated Transition-In schedule required by the TIMP to allow for successful cutover to the Agreement. - Start and completion dates for all Tasks. - Predecessor and successor dependencies for Tasks without subtasks, and predecessor and successor dependencies for subtasks. - Resource assignments for Tasks without subtasks, and resource assignments for subtasks. Resource assignments will include appropriate Contractor, Consortium, County, and incumbent Contractor resource assignments and estimated hours. - Estimated hours and durations for Tasks without subtasks and estimated hours and durations for subtasks. | New | As needed when changes occur | As specified in the M&E Transition-Out Work Schedule | ME-10.2-01 |
| ME-D20 | M&E Agreement Closeout Plan | The M&E Agreement Closeout Plan will include: - The overall strategy for closing out the Agreement. - The overall strategy and approach to complete other schedule-related Tasks (related to closeout) identified in any of the other Work Plans developed by the Contractor under this Agreement. - A list of Deficiency items from the Consortium’s Deficiency & Issue tracking systems that will be updated by the Contractor as condition for completion for Agreement closeout. - A list of outstanding action items or Tasks from meeting minutes or other Management tracking systems. - A list of outstanding actions for the Consortium to resolve for the Contractor to complete the Agreement closeout. - A list of all outstanding Tasks and Work required per the approved M&E Work Schedule. - A timeline (schedule) for completing Agreement Closeout activities. - Any other items deemed relevant to the clarification of expectations for Contractor closeout. | New | As needed when changes occur | As specified in the M&E PCD and Work Schedule | ME-10.4-01 |
| ME-D21 | M&E Final Project Closeout Report | The M&E Final Project Closeout Report will include: - Executive Summary: Scope, Schedule, Budget: Plan vs. Actuals - Summaries by SOW Task Area: Management, System Change Request, Support Services, Application / Architecture Evolution, Innovation Services, Production Operations, Technology Recovery, and Security. - Key Best Practices and Lessons Learned. - Administrative Closure - Agreement Closure | New | One time submission | As specified in the M&E Transition-Out Work Schedule | ME-10.4-03 |

## Attachment B4 – M&E Statement of Compliance With Requirements

By completing and signing this form the Bidder confirms that it:

- Read the individual Infrastructure Requirements within the Infrastructure Statement of Work, Attachment B2 – Maintenance & Enhancements Requirements Matrix.

- Understands each individual Infrastructure Requirement.

- Agrees to comply with each individual Infrastructure Requirement.

By completing and signing this form, the Bidder also acknowledges that SCRs will continue to be applied to CalSAWS during the process of conducting this solicitation and the Transition Phase of the resultant Contract and agrees to take responsibility of, and comply with, all Infrastructure requirements at the time the incumbent Contractor ends or upon the request of the Consortium Executive Director or designee.

The Bidder shall complete and include this form in their response in accordance with Section 6 Proposal Format and Submission. Failure to sign this certification may result in the Proposal being deemed nonresponsive.

| Signature & Date |  |  |
| --- | --- | --- |
| Name and Title of Authorized Representative |  |  |
| Company Name |  |  |
| Company Address |  |  |

## Attachment B5 – M&E Price Proposal Schedules

This page intentionally left blank. See separate document attachment.

## Attachment B6 –  M&E Agreement

This page intentionally left blank. See the attached document.

## Attachment B7 – M&E Exceptions to The Agreement

CONTRACTOR NAME

ADDRESS

TELEPHONE# (        )                               _____        Email

I have reviewed the RFP Attachment B6 – M&E Agreement in its entirety and have the following exceptions: Please identify and list your exceptions by indicating the Section or Paragraph number, and Page number, as applicable. Be specific about your objections to content, language, or omissions. Add as many pages as required.

| # | Section | Page # | Original Language | Proposed Language | Anticipated Impact to Staffing and Cost, as applicable |
| --- | --- | --- | --- | --- | --- |

Name of Authorized Representative

Signature of Authorized Representative

Date

## Attachment B8 – M&E Firm Mandatory Qualifications

The Bidder will complete the following tables detailing the firm’s Minimum Experience for each Project to demonstrate the required experience. Provide the details of firm experience for the M&E Support Contractor relevant to the proposed M&E Support within at least the last 10 years.

| Minimum Experience ME-F1 |  |  |
| --- | --- | --- |
| At least three (3) years of Prime Contractor experience performing application maintenance and system modifications on two (2) Projects involving large and complex IT Systems, with one (1) of the Projects having been on an Eligibility/Case Management system or Health Care system. Each of the two (2) Projects must have been completed or ongoing within the last five (5) years. |  |  |
| Project #1 |  | Contact #1 |
| Company Name: |  | Contact Name: |
| Project Name: |  | Contact Title: |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) |  | Address: |
| Contract Duration (months): |  | Phone Number: |
| Contract Amount: |  | Email: |
| Describe the services provided: |  |  |
| Project #2 | Contact #2 |  |
| Company Name: | Contact Name: |  |
| Project Name: | Contact Title: |  |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) | Address: |  |
| Contract Duration (months): | Phone Number: |  |
| Contract Amount: | Email: |  |
| Describe the services provided: |  |  |

| Minimum Experience ME-F2 |  |  |
| --- | --- | --- |
| At least three (3) years of Prime Contractor experience performing operational activities including system engineering, capacity planning, performance testing, performance monitoring, and batch processing on two (2) Projects involving large and complex IT Systems with one (1) of the Projects having been on an Eligibility/Case Management or Health Care system. Each of the two (2) Projects must have occurred within the last five (5) years. |  |  |
| Project #1 |  | Contact #1 |
| Company Name: |  | Contact Name: |
| Project Name: |  | Contact Title: |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) |  | Address: |
| Contract Duration (months): |  | Phone Number: |
| Contract Amount: |  | Email: |
| Project Type (check all that apply): ☐ Prime Contractor ☐ Subcontractor ☐ HHS Systems ☐ Other |  |  |
| Describe the services provided: |  |  |
| Project #2 | Contact #2 |  |
| Company Name: | Contact Name: |  |
| Project Name: | Contact Title: |  |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) | Address: |  |
| Contract Duration (months): | Phone Number: |  |
| Contract Amount: | Email: |  |
| Describe the services provided: |  |  |

| Minimum Experience ME-F3 |  |  |
| --- | --- | --- |
| Prime Contractor experience with a minimum of one (1) large and complex IT System Project involving a minimum of three Contractors with responsibility for different areas of the system. The Project(s) must have been completed or ongoing within the last ten (10) years. |  |  |
| Project #1 |  | Contact #1 |
| Company Name: |  | Contact Name: |
| Project Name: |  | Contact Title: |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) |  | Address: |
| Contract Duration (months): |  | Phone Number: |
| Contract Amount: |  | Email: |
| Describe the services provided: |  |  |
| Project #2 | Contact #2 |  |
| Company Name: | Contact Name: |  |
| Project Name: | Contact Title: |  |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) | Address: |  |
| Contract Duration (months): | Phone Number: |  |
| Contract Amount: | Email: |  |
| Describe the services provided: |  |  |

| Minimum Experience ME-F4 |  |  |
| --- | --- | --- |
| Prime Contractor experience with the transition of one (1) large and complex IT System Eligibility/Case Management or Health Care system, from one company to another. The Project must have occurred within the last ten (10) years. |  |  |
| Project #1 |  | Contact #1 |
| Company Name: |  | Contact Name: |
| Project Name: |  | Contact Title: |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) |  | Address: |
| Contract Duration (months): |  | Phone Number: |
| Contract Amount: |  | Email: |
| Describe the services provided: |  |  |
| Project #2 | Contact #2 |  |
| Company Name: | Contact Name: |  |
| Project Name: | Contact Title: |  |
| Contract Date(s): Start (Month, Day, Year) through End (Month, Day, Year) | Address: |  |
| Contract Duration (months): | Phone Number: |  |
| Contract Amount: | Email: |  |
| Describe the services provided: |  |  |

## Attachment B9 – M&E Firm Reference Form

Directions:

Provide two (2) Firm References for the Prime Contractor from the Projects listed in Attachment B8 – M&E Firm Qualifications. Each Firm Reference must clearly identify the firm.

The Firm references must be submitted within the Business Proposal as defined within RFP Section 6 -  Proposal Structure and Submission.

| Firm Reference: Firm Name |  |
| --- | --- |
| Reference Agency Name: |  |
| Project Name: |  |
| Contact Person/Title: | Phone: |
| Address: | Email: |
| Describe the services provided: |  |

| Reference Questions: For each question below, please provide a comment. |  |
| --- | --- |
| - Did the Contractor produce high quality, Deliverables? Please describe briefly. |  |
| - Was the Contractor flexible and willing to work through issues during all stages of the Project? |  |
| - Was communication between the Contractor and your organization’s Staff open, timely, complete and effective? Please briefly summarize. |  |
| - Were there any major issues with Key Staff turnover or replacement? |  |
| - Were any Subcontractors used by this Contractor? If so, for what purpose/major tasks? How well did the Contractor manage its Subcontractors and did your organization ever have to mediate? |  |
| - Was the Project a success? |  |  |
| - Would you rehire/recommend this Contractor? If not, why not? |  |  |
| - On a scale of 1-10, with 1 being the lowest and 10 being the highest, how would you rate this Contractor’s overall performance? |  |  |
| Other Comments: |  |  |
| REFERENCE AFFIRMATION AND SIGNATURES |  |  |
| The undersigned hereby certifies that the foregoing statements are true and correct. |  |  |
| Print Name |  |  |
| Title |  |  |
| Date |  |  |
| Signature |  |  |

## Attachment B10 – M&E Key Staff Resumes/Staff Qualifications

This page intentionally left blank. See separate document attachments.

## Attachment B11 – M&E Key Staff Reference Form

Instructions:

For each Key Staff role, provide two (2) Individual References from two different Projects cited in the Attachment B10, Part 2 – Key Staff Minimum Qualifications Table, unless only one (1) project that meet the MQs identified in this RFP. If only one (1) cited project meets the MQs, then two references from that project are required. Each Individual Reference must clearly identify the Customer/Client Reference individual and that individual’s Agency, Department, Organization or Company where Key Staff performed the experience.

The Individual references must be submitted within the Business Proposal as defined within Section 6 -  Proposal Structure and Submission including signature of the customer/client reference.

References:

Provide two customer/client references from customers/clients who have first-hand knowledge of the job skills, experience, and abilities cited in the résumé.

The Consortium reserves the right to contact individuals, entities, or organizations who have had contracts or relationships with the Key Staff proposed for this effort, whether or not they are identified as references, to verify that the person has successfully performed their contractual obligations on other similar projects.

Key Staff Reference Form

CONTRACTOR NAME: xxx

CONTRACTOR’S STAFF NAME: xxx

Instruction: The Bidder will provide two (2) Staff reference forms for each Key Staff.

| TABLE 1 – Reference’s Information This information should match the information provided in Attachment B10 – Infrastructure Key Staff Resumes/Qualifications. |  |
| --- | --- |
| Customer/Client Reference Name: |  |
| Customer/Client Reference Title |  |
| Agency, Department, Organization or Company where Staff member performed: |  |
| Project Title on which Staff member performed |  |
| Reference Phone Number: |  |
| Reference E-mail Address: |  |

Instruction for References: The Contractor Staff above has listed you as a reference and is requesting for you to complete this Staff Reference Form. Please check the appropriate rating based on your experience with the proposed Staff.

Step 1:	Complete Columns 1-2 in Table 2 by marking “yes” or “no” and providing an explanation if needed.

Step 2:	Complete Column 2 of Table 3, by utilizing the description of ratings provided in Table 4.

Step 3:	At the bottom of the page, print your name, your company’s name, then sign and date.

Step 4:	Return the completed Staff Reference Form to Contractor.

| TABLE 2 – The Reference Must Complete This Table. |  |
| --- | --- |
| COLUMN 1 | COLUMN 2 |
| Did the Contractor provide you with a copy of the completed Attachment B10 – Infrastructure Key Staff Resumes /Qualifications for the Contractor’s Staff named at the top of this page prior to your completion of this form? | Did the Contractor’s Staff named at the top of this page perform the services described in Attachment B10 – Infrastructure Key Staff Resumes /Qualifications, including the functions as described and the time period provided on the project(s) that lists you as a contact? |
| Yes No | Yes No (If “No” is checked, explain here.) |

| TABLE 3 – The Reference Must Complete This Table. The Reference shall rate the Contractor’s Staff performance and abilities by entering a rating value (in Column 2) for each corresponding Performance and Ability Statement (listed in Column 1). Use the rating values contained in Table 4 – Description of Rating Values. |  |
| --- | --- |
| COLUMN 1 | COLUMN 2 |
| Performance and Ability Statements | Enter Rating from Table 4 |
| Rate the performance of the Contractor’s Staff during this engagement. | xx |
| Rate the ability of the Contractor’s Staff to perform the contractually, required work in a timely manner. | xx |
| Rate the verbal and written communication skills of the Contractor’s Staff. | xx |
| Rate the ability of the Contractor’s Staff to engage in positive working relationships with other coworkers. | xx |
| Rate the knowledge of the Contractor’s Staff in the required areas of expertise. | xx |
| Rate how well the Contractor handled engagement with end users and User input. | xx |
| Would you rehire this person? | Yes No |
| Optional Comments: |  |

| TABLE 4 – Descriptions of Rating Values |  |
| --- | --- |
| Rating Value | Description |
| 10 points | Excellent: The performance and abilities of the Contractor’s Staff were exceptional during this engagement. |
| 8 points | Good: The performance and abilities of the Contractor’s Staff were above average during this engagement. |
| 5 points | Fair: The performance and abilities of the Contractor’s Staff were average during this engagement. |
| 2 points | Poor: The performance and abilities of the Contractor’s Staff were below-average during this engagement. |
| 0 points | No Value: The performance and abilities of the Contractor’s Staff were unsatisfactory during this engagement. |

By signing this form, the Reference is certifying that all information provided on this form is correct.

Name of Reference (print)	Name of Company Reference (print)

Signature of Reference		Date

## Attachment B12 – M&E Service Level Agreements

Table 104 - M&E Daily Prime Business Hours Availability

| M&E Performance Requirement #1 – Daily Prime Business Hours Availability |  |
| --- | --- |
| Performance Requirement | CalSAWS shall be available ninety-nine percent (99%) of the time during Daily Prime Business Hours, as defined in the Agreement, each Day. |
| Liquidated Damages | - $20,000.00 Per Day |
| Performance Measures | - The percentage of availability shall be determined in accordance with the following formula: - Availability % = 100 X ([A – B] / A) - A = the measurement period which is Daily Prime Business Hours for a Day expressed in minutes - B = the number of the minutes in the measurement period that the CalSAWS is not available. |

Table 105 - M&E Monthly Prime Business Hours Availability, Non-Production Environment

| M&E Performance Requirement #2- Monthly Prime Business Hours Availability, Non-Production Environments |  |
| --- | --- |
| Performance Requirement | - All non-production environments, specifically System Test and UAT, shall be available ninety-nine percent (99%) of the time during each calendar month. |
|  | - Any planned downtime for System Test and UAT would require approval from the Technical and Operations Director (or designee). |
|  | - Change Requests for non-production Services outside the Project Hours will receive appropriate notice and be scheduled at appropriate times based on the impact of the change and the impact of delaying the change. |
| Liquidated Damages | - $20,000.00 Per Day |
| Performance Measures | - The percentage of availability shall be determined in accordance with the following formula: - Availability % = 100 X [(A– B] / A) - A = the measurement period which is Daily Prime Business Hours for each Day in the calendar month expressed in minutes - B = the number of the minutes in the measurement period that any non-production environment was not available (these are unduplicated minutes, if two [2] non-production environments were not available for the same five [5] minutes, then that time period would count as five [5] minutes). |

Table 106 - M&E Monthly Off-Prime Business Hours Availability

| M&E Performance Requirement 3 - Monthly Off Prime Business Hours Availability |  |
| --- | --- |
| Performance Requirement | - CalSAWS shall be available ninety-nine percent (99%) of the time during Off Prime Business Hours, as defined in the Agreement, each calendar month. |
| Liquidated Damages | - $1,000.00 Per Day |
| Performance Measures | - The percentage of availability shall be determined in accordance with the following formula: - Availability % = 100 X ([A – B] / A) - A = the measurement period which is Off Prime Business Hours for each Day in the calendar month expressed in minutes - B = the number of the minutes in the measurement period that the CalSAWS Production environment, is not available (e.g., simulation or e-Learning functions may be supported from an environment other than Production). |

Table 107 - M&E Monthly Deficiency Notification Response Time

| M&E Performance Requirement # 4 - Monthly Deficiency Notification Response Time |  |
| --- | --- |
| Performance Requirement | The Contractor shall, within one (1) hour of discovery, notify the Consortium Executive Director and other Consortium Staff of any Non-Cosmetic High Priority Deficiency that may have an adverse effect on the operation or performance of CalSAWS, ninety-nine-point five percent (99.5%) of the time each calendar month. |
| Liquidated Damages | $1,000.00 Per Month |
| Performance Measures | - The Monthly Deficiency Notification Response Time percentage shall be determined in accordance with the following formula: - Monthly Deficiency Notification Response Time % = 100 X ([A – B] / A) - A = the number of Non-Cosmetic High Priority Deficiencies discovered in the calendar month - B = the number of Non-Cosmetic High Priority Deficiencies discovered in the calendar month where the notification to Consortium Executive Director exceeded one (1) hour |
| Reporting | - At the sole discretion of the Consortium Executive Director, a written report on the Non-Cosmetic High Priority Deficiency, and a corrective action plan may be required to be provided by the Contractor to the Consortium within two (2) working days. |

Table 108 – M&E Monthly Service Desk Diagnosis Time, Tier 3

| M&E Performance Requirement #5 – Monthly Service Desk Diagnosis Time, Tier 3 |  |
| --- | --- |
| Performance Requirement | Monthly Service Desk Diagnosis Time for Tier 3 shall be within one of the time periods below, ninety-eight percent (98%) of the time each calendar month: - Less than or equal to 8 hours for tickets classified System-Wide High or County High (Impact: System/County; Urgency: High). - Less than or equal to 30 hours for tickets classified as either System-Wide Medium, County Medium, or Individual High. - Less than or equal to 60 hours for tickets classified as either System-Wide Low, County Low, Individual Medium, or Individual Low. |
| Liquidated Damages | - $10,000.00 Per Month |
| Performance Measures | - Contractor will diagnose helpdesk tickets during Service Desk Business Hours. For tickets received outside of Service Desk Business Hours, time (Diagnosis Time) will be calculated assuming the ticket was created at 8:00 am the same CalSAWS Business Day, excluding Saturdays, for tickets logged between 6:00 am – 8:00 am. - If the ticket was received between 5:00 pm – 9:00 pm, time will be calculated assuming the ticket was created at 8:00 am the next CalSAWS Business Day, excluding Saturdays. |

Table 109 – M&E Daily Prime Business Hours ED/BC Response Time

| M&E Performance Requirement #6 – Daily Prime Business Hours ED/BC Response Time |  |
| --- | --- |
| Performance Requirement | CalSAWS shall have a response time for ninety-eight percent (98%) of ED/BC transactions of three (3) seconds or less during Daily Prime Business Hours, as defined in the Agreement, each Day. |
| Liquidated Damages | - $20,000.00 Per Day |
| Performance Measures | - The response time shall be determined by transactional methodology. Each ED/BC transaction shall be up to four (4) months of eligibility calculations, and each additional four (4) months (or less than four (4) months for the final transaction) of eligibility calculations shall be a separate ED/BC transaction. - The Transaction Response Time percentage shall be determined in accordance with the following formula: - Transaction Response Time % = 100 X ([A – B] / A) - A = the number of actual transactions in the Transaction. - B = the number of transactions that exceeded three (3) seconds (e.g., an eleven (11) month ED/BC eligibility calculation would count as three (3) ED/BC transactions). |

Table 110 – M&E Daily Prime Business Hours Screen to Screen Navigation Response Time

| M&E Performance Requirement #7 – Daily Prime Business Hours Screen to Screen Navigation Response Time |  |
| --- | --- |
| Performance Requirement | CalSAWS shall have a response time for ninety-nine percent (99%) of screen-to-screen navigation transactions of two (2) seconds or less during Daily Prime Business Hours, as defined the Agreement, each Day. |
| Liquidated Damages | - $20,000.00 Per Day |
| Performance Measures | The response time shall be determined by the transactional methodology. The Transaction Response Time percentage shall be determined in accordance with the following formula: - Transaction Response Time % = 100 X ((A – B) / A) - A = the number of transactions - B = the number of transactions that exceeded two (2) seconds (e.g., moving from one screen and viewing data, with or without data update, to another screen). |

Table 111 - M&E Daily Unbounded Search Response Time

| M&E Performance Requirement #8 Daily Unbounded Search Response Time |  |
| --- | --- |
| Performance Requirement | CalSAWS shall have a response time for ninety-five percent (95%) of transactions to display a record or records of an unbounded search result set of six (6) seconds or less each Day |
| Liquidated Damages | $1,000.00 Per Day |
| Performance Measures | - The Transaction Response Time percentage shall be determined in accordance with the following formula: - Transaction Response Time % = 100 X ([A – B] / A) - The response time percentage shall be determined by transactional methodology. - A = the number of transactions - B = the number of transactions that exceeded six (6) seconds (e.g., a non-specific indexed search for a person by his last name). |

Table 112 - M&E Daily Prime Business Hours Standard Report Response Time

| M&E Performance Requirement #9 Daily Prime Business Hours Standard Report Response Time |  |
| --- | --- |
| Performance Requirement | CalSAWS shall have a response time for ninety-eight percent (98%) of standard report transactions of ten (10) seconds or less during Daily Prime Business Hours, as defined in the Agreement, each Day. |
| Liquidated Damages | - $1,000.00 Per Day |
| Performance Measures | The response time percentage shall be determined by transactional methodology. - The Transaction Response Time percentage shall be determined in accordance with the following formula: - Transaction Response Time % = 100 X ([A – B] / A) - A = the number of transactions - B = the number of transactions that exceeded ten (10) seconds. |

Table 113 - M&E Daily Batch Production Jobs Completion

| M&E Performance Requirement #10 – Daily Batch Production Jobs Completion |  |
| --- | --- |
| Performance Requirement | CalSAWS shall have ninety-nine percent (99%) of the daily core Batch Production Jobs completed by 6:00 a.m., Pacific Time, the next business Day. Batch Production Jobs that do not complete due to files not being returned by interface partners are excluded from this calculation. |
| Liquidated Damages | - $20,000.00 Per Day |
| Performance Measures | - The daily core Batch Production Jobs completion percentage shall be determined in accordance with the following formula: - Daily core Batch Production Jobs Completion % = 100 X ([A – B] / A) - A = the number of normal daily core Batch Production Jobs scheduled - B = the number of normal daily core Batch Production Jobs that failed to successfully complete on time. |

Table 114 - M&E Disaster Recovery Response Time

| M&E Performance Requirement #11 Disaster Recovery Response Time |  |
| --- | --- |
| Performance Requirement | In the event a disaster is declared in the primary cloud Services region, a failover of CalSAWS will be completed within 24 hours to the pre-defined alternate region. |
| Liquidated Damages | - $10,000.00 Per Incident |
| Performance Measures | - 24-hour time period begins with CalSAWS Executive Director declaring a disaster. |

Table 115 - M&E Failure to Complete Access Control Audits

| M&E Performance Requirement #12 Failure to Complete Access Control Audits |  |
| --- | --- |
| Performance Requirement | Contractor shall complete access control audits in each calendar quarter, in accordance with the CalSAWS Access Control Policy. |
| Liquidated Damages | - $10,000.00 |
| Performance Measures | - Penalty assessed for each failure to complete within the quarter. - Per occurrence of failure penalty - Reporting quarterly by the 15th of the following month. |

Table 116 - Security Information and Event Management System Update

| M&E Performance Requirement #13 Security Information and Event Management System Uptime |  |
| --- | --- |
| Performance Requirement | Contractor shall maintain 99% uptime availability for real time audit processing and alerting in the Security Information Event Management System (SIEM) as stated in the CalSAWS Audit and Accountability Policy. |
| Liquidated Damages Per Day | - $20,000.00 Per Day |
| Performance Measures | - The percentage of time vendors maintains uptime availability for real time audit processing and alerting the SIEM. - SIEM uptime percentage = SIEM time available (minutes in 24-hour calendar Day)/ SIEM time not available * 100 - Reporting monthly |

Table 117 - M&E Completion of Root Cause Analyses

| M&E Performance Requirement #14 Completion of Root Cause Analyses |  |
| --- | --- |
| Performance Requirement | Contractor shall complete root cause analyses within 14 calendar days of the incident creation date of a critical operation incident resulting in system operational impact. |
| Liquidated Damages | - $10,000.00 Per Incident |
| Performance Measures | - The percentage of root cause analyses provided within 14 calendar days of the incident creation date of a critical operation incident resulting in system operational impact. - Percentage of RCAs within 14 calendar days = RCAs within 14 days / Total RCAs completed |

Table 118 - M&E Privileged Access Audits

| M&E Performance Requirement #15 Privileged Access Audits |  |
| --- | --- |
| Performance Requirement | Contractor shall complete quarterly privileged access audits for all privileged access to the system as stated in the CalSAWS Privileged Access Policy. |
| Liquidated Damages | - $10,000.00 Per Incident |
| Performance Measures | - The number of failures to complete scheduled privileged access audit within a quarter. - Per instance of failure to complete a quarterly privileged access audit. - Reported quarterly on the 15th of the following month. |

Table 119 - M&E Application Security Scans

| M&E Performance Requirement #16 Application Security Scans |  |
| --- | --- |
| Performance Requirement | Contractor shall complete application security scans for all components included in every major release as defined in the M&O Services Plan. |
| Liquidated Damages | - $10,000.00 Monthly |
| Performance Measures | - The number of failures to complete application security scans per major release. - Per instance of failure to complete application security scans per major release. - Completed within (2) two weeks of every major release. |

Table 120 - M&E Security Incident Notification

| M&E Performance Requirement #17 Security Incident Notification |  |
| --- | --- |
| Performance Requirement | - Contractor shall notify Consortium Chief Information Security Officer and other Consortium-specified persons within one (1) hour following the identification of any potential or actual security incident, including any breach, any attack, or the introduction of any Disabling Device, related to CalSAWS. - Contractor shall take corrective action within two (2) hours following the identification of each potential or actual security incident. - For each and every occasion that Contractor fails to meet this Performance Requirement, as determined by Consortium Executive Director, Contractor shall pay Consortium Liquidated Damages. |
| Liquidated Damages | $20,000.00 Per Day |
| Performance Measures | - LDs will take effect for any notification of the potential or actual security incident that is reported after one hour of identification. - LDs will take effect if corrective action is taken after two hour following identification of each potential or actual security incident. |

Table 121 - M&E Security Incident Reporting

| M&E Performance Requirement #18 Security Incident Reporting |  |
| --- | --- |
| Performance Requirement | - Contractor shall provide a written report and assessment regarding all actions taken concerning each identified security incident, including any breach, any attack, or the introduction of any Disabling Device, the current status, and any potential impact(s) to Consortium of the security incident. Each security incident shall be categorized according to criticality as either minor or major. - For a minor security incident, which causes limited loss of confidentiality, integrity, protection, and/or availability of CalSAWS to organizational operations, organizational assets, or individuals and which does not result in a failure of Contractor to comply with CalSAWS Security Policy, this report and assessment shall be provided within twelve (12) hours following the identification of the minor security incident. - For a major security incident, which causes serious or catastrophic loss of confidentiality, integrity, protection, and/or availability of CalSAWS to organizational operations, organizational assets, or individuals and which may result in a failure of Contractor to comply with the CalSAWS Security Policy, this report and assessment shall be provided within two (2) hours following the identification of the major security incident. - Consortium Executive Director, in his sole discretion, may require Contractor to update this report and assessment on an hourly or daily basis depending on criticality, status, and possible impact to Consortium. For each and every occasion that Contractor fails to meet this Performance Requirement, as determined by the Consortium Executive Director, Contractor shall pay Consortium Liquidated Damages as documented below for each hour and each fraction of an hour that this report and assessment is late. |
| Liquidated Damages | - $5,000.00 Per Incident Per Hour |
| Performance Measures | - LDs will take effect if the written report and assessment for a minor security incident is not delivered within twelve (12) hours following the identification of the minor security incident. - LDs will take effect if the written report and assessment for a major security incident is not delivered within two (2) hours following the identification of the minor security incident. |

Table 122 - M&E Security Incident Negligence

| M&E Performance Requirement #19 Security Incident Negligence |  |
| --- | --- |
| Performance Requirement | If due to a security incident, including any breach, any attack, or the introduction of any Disabling Device, CalSAWS is unable to operate safely and Consortium Executive Director determines that such inoperability was caused by any active or passive negligence, recklessness, or intentional wrongful acts of Contractor, Contractor shall pay to Consortium Liquidated Damages as documented below for each hour and each fraction of an hour that CalSAWS is unable to operate safely, as determined by Consortium Executive Director. |
| Liquidated Damages | - $20,000.00 Per Hour |
| Performance Measures | - Hourly calculations begin from onset of the security incident. |

## Attachment B13 – M&E Staffing Worksheets

This page left intentionally blank. See attached document.

# CONSOLIDATED ATTACHMENTS

This page intentionally blank.

## Attachment C1 – Consolidated Price Proposal Schedules

This page intentionally blank. See separate attachment document.

## Attachment C2 – Consolidated Agreement

This page intentionally blank. See separate attachment document.

# OPTIONAL IMAGING SERVICES

The Consortium has included Imaging Services as an Optional CalSAWS Service. If the Consortium elects to purchase these Services, the Contractor will maintain and enhance the Imaging application as defined by approved SCR(s), in cooperation and coordination with the Consortium and other CalSAWS contractors as applicable. This Section contains the Optional Imaging Services information for each of the following subsections.

- Approach to Imaging Services

- Imaging Requirement

- Imaging Deliverables

- Imaging Pricing

- Imaging Service Level Agreements

## Approach to Imaging Services

Bidders will provide a narrative Approach to Imaging Services with its Proposal. The Approach will inform the Consortium of the Bidder’s overall plan to deliver Imaging Services from Transition-In to maintaining, operating and enhancing Imaging Services. Bidders are advised to consider in development of this narrative the following Imaging Requirements, Imaging Deliverable and Imaging SLAs. This narrative will not be scored and  may not exceed 10 pages.

.

## Imaging Requirements

The following Imaging Requirements must be met by the Contractor if the Consortium elects to use the optional Services. Most imaging functional requirements are within the current Imaging CalSAWS Software (and SaaS service). Contractors may propose a custom feature integration with the application or propose another 3rd party imaging CalSAWS Software to integrate with CalSAWS.

| Subtask: 1.0 General Requirement (1 Requirement) |  |
| --- | --- |
| IMG-1.0 | The Contractor will include Imaging requirements in delivery of its Infrastructure and/or M&E requirements. |

| Subtask: 1.1 Functional Requirements (39 Requirements) |  |
| --- | --- |
| Unique ID | Functional Requirement |
|  | The Contractor will import the customer submitted images/documents from the following sources into the imaging solution: - Statewide Portal - Customer uploads an image/document to their case or e-application through the portal. - CalSAWS Self-Service Kiosk - Customer uploads an image/document to their case at a self-service kiosk. Document upload will follow the existing ingestion model |
|  | The Contractor will be responsible, within the scope of Contractor’s responsibility to ensure all documents are viewable within the timeframes needed to meet Service Level Agreements stated in Attachment B12 – M&E Imaging Service Level Agreements. |
|  | The Contractor will configure the imaging solution to have the following security driven options at the point of scanning: - Task Override: Will ignore task configuration, no task will be created - Program Selection: Will define which worker is tasked (the list is pre-defined based on the case information and is available in single case mode or when a coversheet is used in batch mode) - No Change SAR7/QR7: Will prompt the CalSAWS Software to do the following: - Mark the document as received - Mark Eligibility as complete - Ignore task configuration, no task will be created - Person Override: Will default person level documents as case level documents. - Confidential: Will allow designated Staff to scan to confidential cases. |
|  | The Contractor will ensure that the following scan modes attempt to locate a CalSAWS generated barcode: - Capture and Indexing Single Case - Capture and Indexing Multi-Case - Capture and Indexing Virtual Print - Returned Mail |
|  | The Contractor will read the CalSAWS Software system generated imaging/tracking barcodes. |
|  | The Contractor will configure the imaging solution core capture and indexing scan modes (Single Case, Virtual Print, and Multi-case) to store documents with the following indexing values: - Case Number - Only for case level - Case Name - Only for case level - Document Type - Applicable Date - Received Date - Form Name - Form Number - Person Name - Only for person level - Central Index Number (CIN) - Only for person level - Batch Number - Unique editable number associated to each group of documents scanned |
|  | The Contractor will configure the Distributed Documents Search page in the CalSAWS Software to create a "+" sign next to system generated document(s). The "+" expands to provide a link to the document when it is scanned into the imaging solution. When the link is clicked, the system generated document (captured) will return from the imaging solution with a list of image(s)/document(s) that meet the specific search criteria for that system generated document (if applicable). The Contractor will configure the link to have unique search criteria for each of the time sensitive/tracked system generated documents. All other system generated documents will default to the same generic search criteria. The search criteria will be determined during detailed design. |
|  | The Contractor will enhance and maintain all images buttons from the CalSAWS Application pages. The images buttons will display the same images/documents that are currently returned in the CalSAWS Application. |
|  | The Contractor will create, enhance and maintain a process for e-ICT transfers where images/documents will be linked to multiple Counties. |
|  | The Contractor will enable drag and drop file upload functionality. |
|  | The Contractor will do all baseline analysis, design, development, security, and testing/performance testing necessary to provide the cloud infrastructure for the imaging solution used by the 58 Counties. |
|  | The Contractor will configure the imaging solution to permanently delete documents based on the approved CalSAWS Software document retention policies for all 58 Counties. |
|  | The Contractor will configure the imaging solution to allow the export of individual images/documents and search results. |
|  | The Contractor will establish the deployment approach and timelines in coordination with the Consortium and other contractors, as applicable. |
|  | The Contractor will configure the imaging solution to allow users to add notes and annotations to images/documents with the ability to print with or without annotations. |
|  | The Contractor will design, execute, and test a rollout of the selected imaging solution across all 58 Counties including User Acceptance Test (UAT), converted Data testing, and end-to-end integration testing ensuring that scanned images arrive in the correct image repository. |
|  | The Contractor will configure the imaging solution repository to append all documents where the following indexing values are the same: - Case Number - Only for case level - Case Name - Only for case level - Document Type - Applicable Date - Received Date - Form Name - Form Number - Person Name - Only for person level - CIN - Only for person level |
|  | The Contractor will configure the imaging solution to read a unique 2D barcode from all CalSAWS Software system generated forms. This barcode will contain the barcode number which is used to identify the document(s) metadata from the CalSAWS Software. |
|  | The Contractor will configure the CalSAWS Software to update the confidential security for all case level documents in the imaging solution during a nightly batch process. |
|  | The Contractor will provide the appropriate environments to support the following activities, including: - Development - Testing - User Acceptance - Training - Staging - Production - Disaster Recovery |
|  | The Contractor will configure the imaging solution to update the document metadata on documents associated to an e-application. The e-application number received from the self-service portal and mobile app will be stored as an additional metadata field. |
|  | The Contractor will configure the imaging solution to allow documents received/captured in a County to be sent to the County that generated or requested the document. |
|  | The Contractor will enable Quality of Service to prioritize document capture processing to optimize performance. |
|  | The Contractor will create and maintain a security driven scan mode for Special Investigation Unit (SIU) with the following metadata: - Case Number - Case Name - Applicable Date - Received Date - Form Name - Form Number - Document Type - All images/documents will have the value: 'SIU Documents' |
|  | The Contractor will enable the following scan modes for SIU: - Single Case - Used for capturing one or more documents for a single case - Virtual Print - Used to print documents directly from any desktop application that allows printing into the imaging solution to a single case. |
|  | The Contractor will create and maintain a security driven scan mode for Hearings with the following metadata: - Case Number - Case Name - Applicable Date - Received Date - Form Name - Form Number - Document Type - All images/documents will have the value: 'Court/Hearings Documents' - State Hearings Number - Optional, editable field. |
|  | The Contractor will enable the following scan modes for Hearings: - Single Case - Used for capturing one or more documents for a single case - Virtual Print - Used to print documents directly from any desktop application that allows printing into the imaging solution to a single case. |
|  | The Contractor will configure the imaging solution to allow designated Staff to manually index the following values for images/documents scanned into an "Other County Department" drawer: - Department (Drawer) - field will be pre-populated with chosen scan mode - Case Number - freeform text field - Document Type - pre-defined based on department - Applicable Date - pre-populated with System date, editable by the worker - Received Date - pre-populated with System date, editable by the worker The above fields are mandatory to ensure that images/documents are searchable in the document management solution drawer. |
|  | The Contractor will provide the following "Other County Department Documents" search criteria: - Department (Drawer) - Case Number - Document Type - Applicable Date - Received Date - Date Scanned - Created by |
|  | The Contractor will enable other County departments to have a "drawer" in the imaging solution where they can upload, store, and search for documents. |
|  | The Contractor will create security driven scan modes of Other County Documents with the following four (4) options: - Adoptions (AAP) - Adult Aging Services (IHSS) - Child Welfare Services - Quality Assurance/Quality Control (QA/QC) The scan mode will correspond to a "drawer" that segments the scanned images/documents from the rest of the CalSAWS Software and is controlled via security in the CalSAWS Software. |
|  | The Contractor will configure the imaging solution to allow designated Staff with the appropriate security rights to reindex the following metadata directly from the document and from a designated reindex queue: - Case Number - Case Name - Document Type - Applicable Date - Received Date - Form Name - Form Number - Person Name - Only for person level - CIN - Only for person level The Contractor will configure the imaging solution to allow the copy and splitting of images/documents. |
|  | The Contractor will create, enhance and maintain up to five (5) imaging reports in the CalSAWS Software that will be determined during detailed design. |
|  | The Contractor will create and maintain a single case and a multi-case scan mode for returned mail which will do the following: - Capture the envelope with the 'return to sender' information - Capture case information from single case mode, system generated document, or cover sheet. - Capture all documents for the same case as one document (including envelope) with the following metadata: - Case Name - Case Number - Form Name - Form Number - Applicable Date - Received Date - Document Type - All images/documents will have the value: 'Returned Mail' - Returned mail will not be marked as 'received' by the CalSAWS Software for the system generated time sensitive (tracked) documents. |
|  | The Contractor will provide configurable security rights that are maintained by County local security administrators within the CalSAWS Software with the following: - CalSAWS Software security rights will update the imaging solution during a nightly batch process - The No Change (Semi-Annual Report 7 (SAR7)/Quarterly Report 7 (QR7) override option will only be available to Counties that have opted into this functionality - Up to 120 individual security rights will be provided as a part of the imaging solution |
|  | The Contractor will configure auditing for the 58 County imaging solution repository to record the following data points: - Indexing Value Change - User information for the person that made the change and the date the value was changed; history of previous values will be preserved. - Viewing Document - User information for the person that viewed the document and the date the document was viewed - Delete Document (soft delete) - User information for the person that deleted the document and the date the document was deleted - Searching - Retain User search criteria for a specified period of time. |
|  | The Contractor will export and import historical electronic images/documents from the 58 Counties electronic document management systems into the imaging solution repository for CalSAWS, ensuring they are associated with the correct customer record and metadata. |
|  | The Contractor will export and import Merced County's Public Guardian/Public Assistance images/documents into an Other County Documents drawer which will have search and view capabilities. |
|  | The Contractor will export and import historical electronic images/documents from the 58 Counties for the following other County department documents: - Adoptions (AAP) - Adult Aging Services (IHSS) - Child Welfare Services - Quality Assurance/Quality Control (QA/QC) |

## Imaging Deliverable

If the Consortium elects to purchase Imaging Services, the Contractor will deliver the Imaging Deliverable in accordance with the Consortium’s PCD. The process defines the use of a Deliverable Expectation Document (DED) when creating new Deliverables and submission, review, and approval process for new or updates to existing Deliverables. The PCD also defines the acceptance and rejection processes and the roles of the Consortium and Contractor.

Table 123 - Imaging Deliverable

| Del. ID | Imaging Deliverable Name | Imaging Deliverable Description | New or Existing | Submission Frequency | Date of First Submission | Req. ID |
| --- | --- | --- | --- | --- | --- | --- |
| IMG-D01 | Imaging Solution Approach | The Imaging Solution Approach will include: - Solution Overview - Provide infrastructure architecture guidance and specifications for all environments required for developing, testing, deploying and operating the proposed solution. - Map application architecture deployment models to hardware and software infrastructure specifications including memory and central processing unit specifications. - Include specifications for software, hardware network and middleware. - Describe As-Is architecture as it relates to the infrastructure and application components to be transitioned. - Identify and describe the application of potential new future architecture components required to address the new solution. - Describe the high-level transition approach supporting the migration of the current architecture to the proposed/new infrastructure. - Identify and describe the current business processes to be transitioned. Identify and describe the current system infrastructure. - Present a high-level approach to transition current business processes and architecture to the new solution architecture. Describe and define the scope of major phases for a phased implementation and transition approach. Specify how current business processes will be migrated to the solution’s business processes and infrastructure. - Architecture Attributes - Identify all software and hardware technologies that are to be used in the solution. - Specify any existing common services to be used by the solution and any new common services that will be developed for the solution. - Specify any CalSAWS reusable common components to be reused as part of the solution. - Specify architecture attributes and guidance to support use of components that can be easily ported to other host hardware, operating systems and software tools. - Describe architecture attributes to address database and data storage, including network capacity. - Describe the architecture performance attributes, such as the expected responsiveness of critical system functions. - Specify the architecture attributes necessary to meet system availability and reliability, such as specific hours the system must be available to users. Include the architecture attributes necessary to meet system reliability, such as system redundancy and recovery from failure timeframes. - Describe the architecture attributes necessary to accommodate forecasted growth in terms of system function transactions and volumes. - Describe the architecture attributes proposed to meet operational and administrative purposes, such as reporting. - Specify the attributes necessary for business continuity and disaster recovery. - Provide data architecture attributes necessary to support electronic records management. - Security Solution Overview - Provide a high-level solution overview and description of the security architecture. Identify and describe how the security architecture aligns with the CalSAWS security requirements. - Phasing Strategy - Identify the activities and tasks that must be accomplished to allow for a successful transition of operational control of a service or function, needed to implement a successful cutover. - Define the roles and responsibilities for completing the defined activities and tasks. - Include an approach to messaging communications to users. |  |  |  |  |

## Imaging Pricing

Bidders must complete Imaging Pricing by using the Imaging Tab within the Attachment A5 – Infrastructure Price Proposal Schedules or Attachment B5 – M&E Price Proposal Schedules, and Attachment C1 – Consolidated Price Proposal Schedules if submitting proposals for both Infrastructure and M&E Services.

## Imaging Service Level Agreements

The following set of SLAS are specific to the Optional Imaging Services only.

Table 124 - Imaging Monthly Uptime Percentage

| Performance Requirement #20 Imaging Monthly Uptime Percentage |  |
| --- | --- |
| Performance Requirement | The CalSAWS Imaging System shall be available ninety-nine percent (99%) of the time during Daily Prime Business Hours each Day, as defined in the Agreement. |
| Liquidated Damages | $20,000.00 Per Day |
| Performance Measures | The response time percentage shall be determined by transactional methodology. Availability % = 100 X ((A – B)/A) |

Table 125 - Imaging Business Continuity

| Performance Requirement #21 Imaging Business Continuity |  |
| --- | --- |
| Performance Requirement | The Imaging solution shall be restored within the Recovery Time objective, no less than four hours. |
| Liquidated Damages | $20,000.00 Per Incident |
| Performance Measures | Recovery time must occur in four hours or less. |

Table 126 – Imaging Document View

| Performance Requirement #22 Imaging Document View |  |
| --- | --- |
| Performance Requirement | The CalSAWS Imaging System should have a response time for ninety-nine percent (99%) of image viewing transactions of two (2) seconds or less during Daily Prime Business Hours each Day, as defined in the Agreement. |
| Liquidated Damages | $10,000.00 Per Incident |
| Performance Measures | Monthly Page View Objective: Viewing access to all documents will be provided in <= 2 seconds. |

Table 127 - Imaging Database Transaction

| Performance Requirement #23 Database Transaction |  |
| --- | --- |
| Performance Requirement | The Contractor shall meet the daily Database Transaction Percentage Target of 95%, completed in less than or equal to one (1) second. |
| Liquidated Damages | $10,000.00 Per Incident |
| Performance Measures | Database transaction objective: Database transactions will be completed in <= 1 second. |

Table 128 - Optical Character Recognition Processing

| Performance Requirement #24 Optical Character Recognition Processing |  |
| --- | --- |
| Performance Requirement | The Contractor shall meet the daily Optical Character Recognition (OCR) Processing Percentage Target of 95% of all documents in less than or equal to 10 minutes. |
| Liquidated Damages | $20,000.00 Per Day |
| Performance Measures | - OCR will completely process 95% of all documents in <= 10 minutes. |

The Contractor shall attach either a copy of the Certificate of Firm Status issued by California’s Office of the Secretary of State, or a copy of the firm’s active on-line status information downloaded from the California Business Portal Website. Provide an explanation if the required documentation cannot be supplied.

The Contractor shall attach either a copy of the Certificate of Firm Status issued by California’s Office of the Secretary of State or a copy of the firm’s active on-line status information downloaded from the California Business Portal Website. Provide an explanation if the required documentation cannot be supplied.