RFP 01-2025

Volume 3a - Section 4
Understanding & Approach

CalSAWS QA Services

Table of Contents

4.1	Quality Assurance Staffing	4

4.1.1	Adjusting to Future CalSAWS Changes	4

4.1.1.1	Approach to Preparing the Team for Future Changes	6

4.1.1.2	Previous Successes	10

4.1.1.2.1	CalSAWS	10

4.1.1.2.2	CalHEERS	12

4.1.1.3	Why ClearBest’s Staffing Approach for Future Change	12

4.1.2	Adjusting to Significant Increases/Changes in CalSAWS	13

4.1.2.1	Approach to Staffing for Capability and Flexibility	14

4.1.2.2	Previous Staffing Success	16

4.1.2.3	Why ClearBest’s Staffing Model for Capability and Flexibility	17

4.2	Integrated Multi-Contractor Environment	18

4.2.1	Coordination and Collaboration	18

4.2.1.1	Approach to Managing QA Scope of Work and Cross-Team Collaboration	19

4.2.1.2	Demonstrated Successes from Previous QA Projects	21

4.2.1.3	Why ClearBest for Coordination and Collaboration	23

4.2.2	Detecting High Risk/Urgent Areas	24

4.2.2.1	Approach, Tools, and Techniques for High Risk/High Urgency Areas	24

4.2.2.1.1	Approach	24

4.2.2.1.2	Tools and Techniques	26

4.2.2.1.3	High Risk/High Urgency Areas	30

4.2.2.2	Demonstrated Risk Mitigation Successes	32

4.2.2.2.1	CalSAWS GA/GR Program Automation	32

4.2.2.2.2	CalWIN Implementation Support	33

4.2.2.2.3	CalHEERS PCAP	33

4.2.2.2.4	CalHEERS Cost Estimates	34

4.2.2.3	Why ClearBest’s Approach for Risk Management	34

4.2.3	Evolution and Advancement of Customer Outreach/Communications	35

4.2.3.1	Demonstrated Communication Improvements	36

4.2.3.2	Approach	40

4.3	Software Development Lifecycle	46

4.3.1	Innovating the SDLC	46

4.3.1.1	Approach to Enhance the Overall Impact of QA Services	46

4.3.1.1.1	Pulling Forward Identification of SDLC Risks	47

4.3.1.1.2	Using Tools to Identify Risks across the SDLC	54

4.3.1.1.3	Evolving CalSAWS SDLC Service Delivery Practices	55

4.3.1.2	Demonstrated Successes of Enhancing the Impact of QA Services	56

4.3.1.3	ClearBest’s Approach for Enhancing the Overall Impact of QA Services	57

4.3.2	Adoption and Evolution of UCD/UX in CalSAWS	58

4.3.2.1	Approach To Support the Adoption and Evolution of UCD/UX within CalSAWS	58

4.3.2.1.1	Build a Foundation for Unified UCD/UX Framework and Collaboration	58

4.3.2.1.2	Build upon CalSAWS UCD/UX Successes and Best Practices	59

4.3.2.1.3	Reinforce the Application of UCD/UX Practices into Every SDLC Phase	60

4.3.2.1.4	Establish Common UCD/UX Metrics across CalSAWS Contractors	62

4.3.2.1.5	Create Incentives and Demonstrate Value	62

4.3.2.1.6	Support New Project and UCD/UX Participants	62

4.3.2.1.7	Sustain Growth, Evolution, and Innovation	63

4.3.2.2	Demonstrated UCD/UX Successes	63

4.3.2.3	Why ClearBest to Support UCD/UX Evolution and Adoption	64

4.3.3	Evolution and Advancement of Automated Regression Testing	64

4.3.3.1	Approach to Support Evolution and Advancement of Automated Regression Testing	64

4.3.3.1.1	Automated Regression in Independent Testing	68

4.3.3.2	Demonstrated Examples of Evolving and Advancing Automation Regression	68

4.3.3.3	Why ClearBest for Automated Regression Testing Evolution and Advancement	69

4.3.4	Evolution and Advancement of DevSecOps	70

4.3.4.1	Approach To Support the Evolution and Advancement of DevSecOps within CalSAWS	70

4.3.4.2	Demonstrated Experience	74

4.3.4.3	Why ClearBest for DevSecOps Evolution and Advancement	75

4.4	Approach to Independent Test	76

4.4.1	Operationalizing Independent Test Cases and Data	79

4.4.1.1	Approach and Operational Methods for Independent Test Cases and Data	79

4.4.1.2	Demonstrated Examples of Operationalized Test Cases and Data	83

4.4.1.2.1	CalSAWS	83

4.4.1.2.2	CalHEERS	84

4.4.2	Effective Independent Testing and Confidence in Results	84

4.4.2.1	Approach to Continuously More Effective Independent Tests	84

4.4.2.2	Tools and Techniques that Illustrate Ongoing, Improved Confidence	89

4.4.2.2.1	Proven, Repeatable Independent Test Framework	89

4.4.2.2.2	Early Reviews of Contractor Tests and Deliverables	95

4.4.2.2.3	Proven, Shared Tools	96

4.4.2.2.4	Independent, Unbiased Assessments	97

4.4.2.2.5	Ongoing Confidence	97

4.4.2.3	Demonstratable Successes of Improved Confidence	98

4.4.2.3.1	CalSAWS	98

4.4.2.3.2	CalHEERS	100

4.4.2.4	Why ClearBest for Independent Test	100

Table of Tables

Table 4-1:  QA Prepared for Future Changes	8

Table 4-2:  Planning Risks	48

Table 4-3:  Readiness Risk Areas	52

Table 4-4:  SDLC Tools and QA Purpose	54

Table 4-5:  DevSecOps Objectives, Outcomes, and Benefits	75

Table 4-6:  ClearBest Approach Highlights and Consortium Benefits	77

Table of Figures

Figure 4-1:  ClearBest Core Values and ITIL Guiding Principles	2

Figure 4-2:  CLEAR Methodology	24

Figure 4-3:  Independent Test Framework	89

Figure 4-4:  Benefits and Confidence for Consortium, Counties, and Public	97

Table of Requirements

| # | RFP Requirement | Proposal Section | Proposal Page # |  |
| --- | --- | --- | --- | --- |
| 1 | The Bidder shall provide a detailed narrative response to the Understanding and Approach topics outlined in Section 5.2.3. Bidders will respond to the following areas to satisfy or exceed the RFP requirements as described in Section 5 – QA Services Requirements addressing the following topics: Sub-Section 5.2.3.1 – Quality Assurance Staffing Sub-Section 5.2.3.2 – Integrated Multi-Contractor Environment Sub-Section 5.2.3.3 – Software Development Lifecycle Sub-Section 5.2.3.4 – Approach to Independent Test Each sub-section response to Proposal Section 4 – Understanding and Approach may not exceed 30 pages. | 4 | 1 |  |
| 5.2.3.1 Understanding and Approach to Quality Assurance Staffing |  |  |  |  |  |
| 2 | UA1 - The Consortium expects the CalSAWS Infrastructure, M&E and BenefitsCal Contractors to provide ongoing innovation to the CalSAWS system processes, tools, applications and infrastructure. - Describe how your staffing approach will uniquely prepare the QA team to adjust to future changes within the CalSAWS environment. - Provide demonstrated examples from previous QA projects as applicable. | ü 4.1.1.1 4.1.1.2 | ü 6 10 |
| 3 | UA2 - The CalSAWS project has historically required large, one-time system change initiatives due to legislative requirements or new technology requirements. - Describe how your staffing approach will provide the capability and flexibility within the QA team to adjust to significant increases and/or changes within the CalSAWS System to accommodate new business functions or technology. - Provide demonstrated examples from previous QA projects as applicable. | ü 4.1.2.1 4.1.2.2 | ü 14 16 |
| 5.2.3.2 Understanding and Approach to Quality Assurance Services – Integrated Multi-Contractor Environment |  |  |  |  |  |
| 4 | UA3 - Describe your approach to managing your scope of work and how you will coordinate with the Consortium and other CalSAWS Contractors to ensure understanding and collaborative agreement of the roles and responsibilities of the Consortium and each Contractor. - Provide demonstrated examples from previous QA projects as applicable. | 4.2.1.1 4.2.1.2 | 19 21 |  |
| 5 | UA4 - Describe your approach, tools, and/or techniques to detect high risk areas and/or high urgency areas to identify candidates for subsequent deeper QA analysis/risk assessment. - Provide demonstrated examples from previous QA projects as applicable. | 4.2.2.1 4.2.2.2 | 24 32 |  |
| 6 | UA5 - The Consortium has identified a number of key vision elements within its recent procurement documents. - Describe the key factors within your QA approach that will support the evolution and advancement of the Customer Outreach and Communications approach within CalSAWS. - Provide demonstrated examples from previous QA projects as applicable. | 4.2.3 4.2.3.2 4.2.3.1 | 35 40 36 |  |
| 5.2.3.3 Understanding and Approach to Quality Assurance Services – Software Development Lifecycle |  |  |  |  |  |
| 7 | UA6 - The Consortium is seeking world-class Contractors that can provide innovative solutions to more efficient and effective software development techniques and tools. Quality Assurance has historically been applied on the “back end” of Software Development lifecycles. - Describe how your approach can enhance the overall impact of QA services on the full lifecycle timeline of software development by “pulling forward” the identification of risk areas. - Provide demonstrated examples from previous QA projects as applicable. | ü 4.3.1.1 4.3.1.2 | ü 46 56 |  |
| 8 | UA7 - The Consortium has identified a number of key vision elements within its recent procurement documents. - Describe the key factors within your QA approach that will support the adoption and evolution of User Centered Design and the User Experience within CalSAWS. - Provide demonstrated examples from previous QA projects as applicable. | ü 4.3.2.1 4.3.2.2 | ü 58 63 |  |
| 9 | UA8 - The Consortium has identified a number of key vision elements within its recent procurement documents. - Describe the key factors within your QA approach that will support the evolution and advancement of Automated Regression Testing within CalSAWS. - Provide demonstrated examples from previous QA projects as applicable. | ü 4.3.3.1 4.3.3.2 | ü 64 68 |  |
| 10 | UA9 - The Consortium has identified a number of key vision elements within its recent procurement documents. - Describe the key factors within your QA approach that will support the evolution and advancement of DevSecOps within CalSAWS. - Provide demonstrated examples from previous QA projects as applicable. | ü 4.3.4.1 4.3.4.2 | ü 70 74 |  |
| 5.2.3.4 Understanding and Approach to Independent Test |  |  |  |  |  |
| 11 | UAT10 - Describe your approach and operational method(s) to establish the initial set of independent test cases and the requisite test Data. - Provide demonstrated examples from previous QA projects as applicable. | 4.4.1.1 4.4.1.2 | 79 83 |  |
| 12 | UA11 - Describe your approach to ensuring a continuously more effective set of independent tests without expanding the required CalSAWS resources. - Describe, in detail, the tools and techniques within your approach that will illustrate ongoing improved confidence in the independent test results. - Provide demonstrated examples from previous QA projects as applicable. | 4.4.2.1 4.4.2.2 4.4.2.3 | 84 89 98 |  |

Section 4 – Understanding & Approach

For ClearBest, Quality Assurance (QA) is not a checkpoint. It is the foundation of trust that connects strategy, delivery, partnership, and accountability across CalSAWS and a broad stakeholder community. Our approach blends independent verification with hands-on collaboration, embedding QA throughout every process, system, and decision. We focus on anticipating risks, validating outcomes, and transforming lessons learned into measurable improvements that strengthen the Consortium’s vision for modernization. We are excited to be a part of the transformative changes CalSAWS is undertaking and ready to support the Consortium in an innovation and leadership role, continuing to build in quality through each evolution and advancement. From governance and communication to DevSecOps and automation, ClearBest operationalizes quality so that every CalSAWS Contractor, County, and stakeholder can move forward with confidence knowing that what we build together will stand up to real-world demands and serve the public reliably for years to come.

ClearBest approaches QA differently than other contractors. We believe that, at the core of each project engagement, it is our role to bring people together to set high standards and help everyone align their efforts so we can meet our customer’s needs as one. Yes, we use the latest technology, tools, and methods to make our work more efficient and accurate, but it is always the people behind those that make the real difference in the success of any project. Our approach to enhancing the overall impact of QA services across the System Development Life Cycle (SDLC) is grounded in our core values:

Quality Relationships – At ClearBest, we believe in a relationship-first approach, where the team’s success is driven by meaningful connections. Building and investing in these relationships is at the center of everything we do. We are a team-driven organization that values collaboration, trust, and shared success. Our focus isn’t on finding problems, pointing fingers, or telling others to fix them. Instead, we work together productively, proactively, and collaboratively to strengthen and continually improve CalSAWS, celebrating our successes, and learning as we grow together to meet our customers’ evolving needs.

Value Creation – Our focus is on delivering value early, incrementally, and continuously. We are committed to improving how we work through ongoing evaluation and refinement of our processes. Opportunities for enhancement are proactively identified and clearly communicated, through open discussions and detailed documentation, to ensure consistent adoption and measurable outcomes. By fostering a collaborative culture of continual improvement, we strengthen efficiency, quality, and the overall value delivered across all teams.

Customer-focused – We prioritize the cultivation of robust relationships with our internal and external customers. By fostering these connections, we create an environment conducive to open dialogue in informal settings and during casual meetings. This engagement allows us to delve deeper into our customers' goals and aspirations, providing us with critical insights into their strategic visions and ways to truly add value. Through these interactions, we can better understand how to tailor our services to deliver exceptional value that aligns with their organizational objectives.

Trusted Advisors – ClearBest is committed to open and transparent communication about our work, identifying potential risks early, and sharing important information. We are dedicated to promoting effective management practices that enhance collaboration and integration across technologies, organizations, and processes. By fostering an atmosphere of trust and transparency, we empower our customers to work more efficiently and creatively, ultimately leading to greater achievements and successful outcomes.

Our core values foster real, trust-based conversations, where the Consortium and CalSAWS Contractor teams engage with us to discuss innovations, concerns, issues, and risks because they know that they have a QA partner who wants everyone to succeed, together. Further, ClearBest leverages ITIL Guiding Principles to support and evolve our practices. Our Key Staff are all ITIL certified, and our full team is ITIL certified or trained. We instill this to support the Consortium’s move toward ITIL and to integrate it into every project process. The ITIL Guiding Principles fulfill ClearBest’s values while promoting meaningful quality improvements in service delivery for our stakeholders and customers at CalSAWS (Figure 4-1).

Figure 4-1:  ClearBest Core Values and ITIL Guiding Principles

Together, these approaches form a cohesive QA model, built on transparency, collaboration, and measurable results. The following subsections outline how ClearBest applies this philosophy across every dimension of Quality Assurance:

Quality Assurance Staffing, which details how ClearBest provides a stable, experienced QA team that combines deep CalSAWS knowledge with the flexibility and innovation needed to adapt seamlessly to future policy, technical, and operational changes and provide surge staffing to meet evolving needs.

Integrated Multi-Contractor Environment, which details how ClearBest turns coordination into collaboration, bridging Consortium and Contractor teams through proactive communication, shared accountability, and a unified focus on delivering quality outcomes.

Software Development Cycle, which details how we embed QA throughout the SDLC, using data-driven insights, automation, and continuous feedback to accelerate delivery while reducing risk.

Approach to Independent Testing, which details how our team delivers objective, transparent testing that validates quality, strengthens confidence, and ensures every CalSAWS release performs exactly as intended before reaching Counties and the public.

# Quality Assurance Staffing

ClearBest recognizes that the success of CalSAWS depends on having a team that is skilled, experienced, committed, reliable, adaptable, and able to provide continuity while evolving with the Consortium’s priorities, County needs, and rapid advancements in technology. Our current and proposed QA team meets all qualification and experience requirements and is performing the full scope of QA services today. The team inherently has deep CalSAWS knowledge and continually delivers high-quality services and proven results. As a result, we provide immediate value, continuity, and alignment with the Consortium’s objectives, ensuring uninterrupted oversight, tool continuity, and effective execution of the new contract’s innovation goals. Because the team is already fully engaged and delivering these services, no transition is required, and work continues seamlessly.

Our staffing approach is designed to strike this balance by cultivating a core team with proven expertise and the ability to expand seamlessly with specialized talent as needs emerge. Our staffing model ensures that we can sustain quality, accelerate progress, and support long-term success because it is specifically designed for both flexibility and stability and based on the following key tenets:

Hire innovation-minded staff with a wide breadth and depth of skills that can lead/guide in multiple areas.

Engage staff who bring both historical insight and forward-thinking vision, enabling them to anticipate challenges, strengthen system resilience, and proactively drive innovation and efficiencies.

Crosstrain and continually-train staff for the next technological advancements and innovations so they are ready to lead discussions and effectively assess what is being proposed/planned.

Understand each request to deliver the right people with the right skills at the right time, scaling staff seamlessly to match evolving needs.

Establish clear expectations with new team members from the start, ensuring they understand their role, contributions, and timeline. As the team scales up or down, we retain top performers to provide continuity and sustained excellence.

The following two sections build on these tenets and demonstrate how ClearBest has an excellent track record of adjusting staffing to meet immediate and long-term needs.

## Adjusting to Future CalSAWS Changes

We recognize that CalSAWS and BenefitsCal are continually enhanced and evolved to meet legislative/policy changes, technological advances, and County and public needs, and we embrace and champion the changes. Our staffing model is built to anticipate these changes and adapt with agility, ensuring the Consortium benefits from steady, high-quality QA services at every stage.

In recent years, the Consortium and CalSAWS Contractors have prioritized keeping the system secure, stable, accurate, and highly available throughout the 58-county Migration and CalSAWS Contractor transitions. This foundation now enables the next phase of innovation. With these critical milestones achieved, all Contractors are now positioned and expected to drive meaningful, ongoing innovation across CalSAWS systems, processes, tools, applications, and infrastructure. The vision, in short, is to:

Keep systems current and beneficial by ensuring CalSAWS and BenefitsCal remain technologically up to date while delivering added value to Counties and public users.

Modernize architecture by transitioning CalSAWS from a monolithic system to a modular, cloud-native application with optimized databases and middleware for scalability, longevity, and cost efficiency.

Adopt agile cloud practices by implementing agile workflows leveraging AWS native and cloud services, aligned with the AWS Well-Architected Framework, to accelerate delivery and responsiveness.

Advance infrastructure evolution by shifting to serverless architecture to reduce costs, improve resilience, and enhance availability through managed cloud services.

Drive continuous innovation by maintaining BenefitsCal’s relevance through enabling County process improvements, providing Artificial Intelligence (AI) and chatbot innovations, and applying structured methods to extend system life.

ClearBest is excited to support these changes. We are part of the ongoing conversations, plan alongside the Consortium and Contractors, and are poised to best provide the right staff to assess and guide along the way. Our deep system knowledge helps us validate innovations for their potential positive impacts as well as where proposed solutions could potentially introduce vulnerabilities or risks. Further, our staffing approach directly supports the Consortium’s QA Vision by ensuring each role actively contributes to innovation, data-driven decision-making, and integration across Contractors while maintaining the stability CalSAWS requires. As the systems and processes evolve through innovation, the Consortium needs a QA team that:

Understands the history and vision of CalSAWS and knows the areas that need to be more thoughtfully approached.

Brings specific skills and experiences to quickly and accurately assess processes, tools, applications, and infrastructure without a bias for specific tools or ways of delivering the system.

Maintains a flexible staffing model to effortlessly respond to changing needs while maintaining core knowledge and stability.

Is always learning and pushing the Contractors and Consortium to innovate and improve.

ClearBest is that team. Our core team, reinforced by a flexible surge bench, is deeply skilled in modern technologies and security practices. This structure enables us to partner with the Consortium and its Contractors to deliver technical advancements while seamlessly adapting to ongoing program and policy changes.

We are passionately committed to our work, excited to foster new technology, and bring the right team at the right time.

### Approach to Preparing the Team for Future Changes

At ClearBest, we know that change is constant, and success depends on having a team that can both anticipate and adapt. Our staffing approach is purpose-built to provide the Consortium and Counties with the stability of experienced leaders and the flexibility of specialists who can quickly align to emerging needs. Our entire management team has extensive experience on multiple projects. This gives the QA team the perspective to embrace change, the experience to evaluate innovation ideas, and the background to help the Consortium guide the project on the innovation path. The following points illustrate how ClearBest’s QA approach positions our team to adapt to future changes in the CalSAWS environment and lead ongoing innovation with confidence and precision:

Shared Vision – We believe innovation begins with uniting around a shared vision of better outcomes for Counties and the people they serve. Our team has spent their careers in health and human services, bringing proven expertise delivering successful projects that improve lives while strengthening County operations. We balance this people-centered mission with a thoughtful use of technology, applying rigorous QA practices to tools like AI to ensure they provide value without introducing risk, inaccuracy, or vulnerability.

Innovation Leadership – We understand that innovation and change excite many of us; we can’t wait to implement a new tool, process, or solution that could bring real improvements to our everyday work and overall outcomes. Others move more cautiously and want to stick with what has worked well for them to date. Every team has both. We get our staff excited about the change through being the leaders for change. For CalSAWS, we understand that innovation, like any change, must come with the:

Vision of what the innovative solution, tool, or process will be/achieve once implemented and why we are doing it, how it aligns strategically with the CalSAWS vision, and how it fits within the overall roadmap.

Skills needed to accomplish implementing the new solution and a plan for either hiring for or training staff to fully assess and guide the implementation and maintain the new solution. For example, if the change is to implement GenAI to make a process more efficient, training of internal staff or hiring new staff with the needed skills might be required to accomplish the change.

Incentives for those implementing, championing, or using new innovations. Cost or time savings, ease in completing tasks, greater accuracy, better service, reduced tickets, and recognition are all examples of Incentives. With every change, there must be a tangible, attainable reward.

Resources to achieve the innovation vision, whether that be people, tools, funding, and/or facilities.

Action Plan that realistically details how the innovative solution will be implemented, including tasks, roles and responsibilities, timeframes, and milestones.

Without the above, the implementation of the innovative change may fall flat or not be adopted. Our ClearBest team understands that and helps the Consortium, CalSAWS Contractors, and even our own team members to fully prepare and get excited for the future change. We use techniques such as:

Conducting Brown Bags to introduce future changes.

Identifying gaps in skills to either hire or train staff.

Facilitating internal retrospective sessions to collaboratively identify where the team will benefit from further process improvement, approach refinement, or leadership skill development.

Making sure the reward for making the change is evident and can be realized.

Providing resources/tools to help staff be successful; and managing actionable plans for achieving the desired outcomes.

Staffing for Future Changes – Our priority is to ensure that our staff have the skills and experience to anticipate, assess, and validate innovations in areas like DevSecOps, User Centered Design (UCD)/User Experience (UX), cloud modernization, and Automated Regression Testing. Further, we ensure our staff have the capacity, flexibility, and drive to continually research and dive into the fit of emerging technologies for the CalSAWS environment. We believe that our people are what make the difference! Anyone can bring a new solution or technology, but it takes discretion and experience to know when and how to apply it to ensure the desired outcome can be achieved without impacting quality, privacy, security, accuracy, stability, performance, or reliability in production. We currently have staff on CalSAWS who have breadth, depth, and experience in these areas as well as system history, and a network of experts at the ready to support expanded efforts. Our staffing model is based on:

Staffing with the right expertise and recruiting for the best team members. Some of the qualifications and characteristics we seek in new team members include:

The right mix, breadth, and depth of experience, skills, education, and certifications for the initiative.

Aptitude, capacity, curiosity, and desire for continual learning.

Leadership with the ability to have conversations from executives to the newest staff, using audience-specific language and bridging the functional, technical, and management areas.

Ability to self-start, organize, and lead others.

Understanding of what it means to be prepared and ready to lead discussions.

Ability to communicate effectively, both orally and in writing.

Being a team player that can work individually or collectively.

Demonstration of emotional intelligence and social awareness in all situations.

Demonstration of integrity and honesty.

Being positive, proactive, and professional.

Inherent grit and gumption.

Continually training our staff to be prepared for upcoming technologies, tools, methodologies, and best practices.

Expanding and contracting our team to bring the right people at the right time.

Using short-term and/or part-time staffing for targeted initiatives to best balance the overall QA Service delivery.

Staying Ahead of Changes – We keep a pulse on technology advancements, directions, and trends and, in all honesty, bring a healthy balance of optimism and caution. We are passionate about innovation and improvement; however, not every shiny new tool is the best solution, and impacts of implementing the wrong or limited-feature tool can have negative ripple effects across multiple systems. Our QA team conducts research, analyzes trends, stays abreast of the latest changes, and has evidence-based conversations about new technologies. If new team members are needed, even for a short effort, we bring in the right experts to get to the right answers. As the Infrastructure, M&E, and BenefitsCal Contractors continuously innovate processes, tools, and applications, our team is on point to validate that the best solutions for the Consortium and Counties are implemented in the CalSAWS environment. Participating in strategic planning and engaging in the right conversations with the Consortium, CalSAWS Contractors, and industry groups helps our ClearBest staff bring and validate innovative recommendations. We begin recruiting ahead of any official request so we can proactively lead conversations, provide guidance, and assign the right team member(s) to support upcoming efforts. This means the QA team is prepared to validate innovations introduced by the CalSAWS Contractors and well positioned to recommend forward-looking improvements that align with the Consortium’s vision for application and architecture evolution. A few examples are highlighted in Table 4-1.

Table 4-1:  QA Prepared for Future Changes

| Anticipated Change | QA Role | Preparedness Outcome |
| --- | --- | --- |
| Leveraging AI / Machine Learning to enable process efficiency | Certified QA AI staff trained in AI/ML enablement, governance, and verification practices | Innovation Validation |
| Cloud and Batch Modernization (AWS serverless) | Technical QA team trained in AWS Well-Architected Framework and CalSAWS Batch | Early Detection of Performance Issues |
| Reporting and Data Architecture | Technical QA team trained in new reporting systems, capabilities, and best practices | Accurate Data Insight Enablement |
| CARES-CalSAWS FCED Integration | Functional and Technical QA team equipped with deep program, technical, business process, and integration knowledge | Mitigation of Program and Integration Risks |
| Legislative Mandates (e.g., HR1) | Surge bench with policy SMEs | Zero Missed Deadlines |

Change for All – We view adapting to change as a team sport. We foster growth through coaching, mentoring, and building on what works rather than creating winners and losers. For us, transparency, accountability, and continuous improvement are the foundation of QA. Instead of simply keeping score, we measure progress, align on shared outcomes, and help every partner succeed. Our staffing approach ensures that everyone on our team shares this philosophy and is prepared to enable change across the multi-contractor environment within CalSAWS. With a team grounded in both business and technology expertise, ClearBest is ready to prudently guide change, enable innovation, and deliver sustainable success for CalSAWS.

Celebrate Innovations Large and Small – We empower our staff to be creative and bring new ideas, tools, and approaches to every process used by our team and with our clients. Everyone on our QA team is continually sharing new ideas for improving how we, the CalSAWS Contractors, and Consortium can deliver more, better, and faster. For example, our team:

Created an Enhancement Management Dashboard, enabling us to view every System Change Request (SCR) by system/area (CalSAWS, BenefitsCal, OCAT, Contact Center, Lobby Management, Central Print), CalSAWS Contractor, release, funding source, and more across Contractor JIRA instances to get a holistic picture of every system change. This has laid the foundation for holistic views the CalSAWS executives want as an outcome of the Project Delivery Office (PDO) that we are also helping to launch.

Created Estimate Assessment Guide to determine the reasonableness of CalSAWS Contractor SCR estimates. We use metrics based on SCR estimates and actuals collected over the past two decades. The reference catalog is used by QA to review new SCR estimates and has been shared with the Consortium to improve their processes. We believe this catalog is essential to validating estimates proposed by new CalSAWS Contractor staff.  Leveraging this reference catalog, ClearBest’s approach includes evolving estimate assessments by partnering with the Consortium to leverage tools, like AI, to analyze estimates for Proofs of Concept (POCs), technical changes, SCRs, and enhancements and provide real-time feedback to improve outcomes and the accuracy of estimates.

Created BenefitsCal Policy Enhancement Dashboard to assist with the planning and implementation of new and recurring policy changes. This Jira dashboard enables the Consortium, CalSAWS Contractors, and QA to effectively plan and coordinate BenefitsCal and CalSAWS policy changes.

Created Release Notes Dashboard to enable the M&E Contractor Production Operations, Consortium Policy, Governance, and Design, Consortium Training, and QA teams to review and track release notes collaboratively. The centralization of release notes improved visibility, streamlined communication, and enhanced efficiency of cross-team reviews of release notes across all stakeholder teams.

Promoted Use of DocuSign for all contracts, changes notices, work orders, and deliverable sign offs (a.k.a., Work Acceptance Certificates, WACs). ClearBest recommended, garnered support for, and created training on moving from a manual signing process to electronic document routing and signatures. Previously, all documents had to be physically routed to the person(s) signing the documents, which often meant waiting for someone to be in the office or traveling with the documents to either the northern or southern office just to get a signature. Implementing DocuSign enabled signatures to be obtained anywhere anytime, proxies to be established if someone was out of the office for vacation or illness, and documents to be signed timely, keeping the approval and payment processes flowing efficiently. The implementation of DocuSign was completed just months before COVID, which meant no hiccups in the process during an already stressful time and everyone working remotely. This simple change has been revolutionary for CalSAWS.

Promoted Implementation of PingBoard (ERIC) for organization charts, team information, announcements, team member applause, and team connections. ClearBest was a vital part of the Cultural Transformation team that honed the idea, conducted the research, and created videos and training for ERIC (Everyone’s Role in CalSAWS). Previously, all organizational charts were maintained solely in paper form and had to be updated often as teams expanded, contracted, or changed. Now, organization chart updates are synced with Active Directory as staff roll on/off the project, and views can be expanded and contracted to show specific teams and levels. ERIC, supported by PingBoard, was launched in September 2020 and has been a core part of the project ever since, enabling more than just organization chart views. ERIC helps team members understand who is on which team; learn team members’ roles and skills; give applause for a job well done; get timely announcements; see job openings; and easily connect with others across the project.

Help Staff be Successful – It is not enough to just bring staff with skills onto the project and hope for the best. We provide our staff with orientation, documentation, one-on-one guidance, industry standards library, and checklists to support the evaluation of new technologies, tools, methodologies, and processes. For example, in addition to the published project requirements, our checklists include the questions that assess the plan or solution’s fitness for use, impact to other systems or users, maintainability, cost effectiveness, and more. Our experts review and add questions so collectively our team has the structure and confidence to appropriately assess the real viability and quality of what is proposed/planned.

This approach gives the Consortium a QA team that is not only equipped to manage today’s needs but also ready to lead tomorrow’s innovations. By blending vision, technical expertise, proactive staffing, and a culture of collaboration, ClearBest ensures CalSAWS remains stable, future-ready, and positioned for continuous improvement all while delivering measurable benefits to Counties and the people they serve.

### Previous Successes

The following provides just a few of the successes we have accomplished on CalSAWS and CalHEERS with innovation and staffing for change.

#### CalSAWS

ClearBest has consistently demonstrated staffing capability, capacity, and flexibility for innovative initiatives. Since 2019, ClearBest has maintained a core CalSAWS QA team and successfully scaled and adjusted staffing to help the Consortium address high-priority initiatives. In each case, our staff not only filled roles but actively innovated by developing new approaches, tools, and practices that improved outcomes across the enterprise. For example:

NIST/Zero Trust Security Standards – We added security and architecture experts to validate system compliance with evolving NIST SP 800-53 and Zero Trust frameworks by developing security test scripts that identified cross-contractor vulnerabilities. Further, our staff navigated the updates needed between NIST versions, CalSAWS Contractor requirements, and Contractor transitions. Staff collaborated with security architects to pilot automated scanning within the Continuous Integration/Continuous Development (CI/CD) pipeline, helping CalSAWS accelerate adoption of secure coding practices without increasing release timelines.

Application and Architecture Evolution – When CalSAWS began transitioning from a monolithic structure to modular, cloud-native services, ClearBest QA led validation of new APIs and microservices. We used dependency mapping and regression scenarios to surface brittle integration points early, reducing downstream defects and ensuring more stable releases. Further, we facilitated open dialogue on system scalability, integration, and long-term support with technical leads, architects, business teams, and County stakeholders. As a result, teams avoided missteps, reduced technical debt, and produced solutions that were easier to maintain and extend and achieved a more resilient architecture that supports both current and future requirements.

BenefitsCal – ClearBest’s staffing approach strengthened the implementation of BenefitsCal within CalSAWS by aligning experienced QA professionals who provided consistent oversight, objective validation, and transparent reporting throughout the BenefitsCal Design, Development, and Implementation (DD&I). Our structured approach ensured each phase was supported by the right expertise to verify deliverable quality, validate functionality, and confirm deployment readiness. Through coordinated execution and clear communication with the Consortium, Counties, and CalSAWS Contractors, the team identified risks early, resolved issues quickly, and sustained stability through transition to Maintenance and Operations (M&O). This disciplined approach reflects ClearBest’s commitment to accountability, measurable outcomes, and delivery confidence that continue to support a reliable, user-focused BenefitsCal experience statewide.

CalWIN Migration – ClearBest applied a strategic and scalable staffing approach to ensure the smooth migration of CalWIN Counties into the CalSAWS Solution. Leveraging proven QA oversight and institutional program insight, the team maintained consistent validation across an expanded scope of Organizational Change Management (OCM) and training deliverables. By adapting to program scale and coordinating closely with the Consortium, Counties, and CalSAWS Contractors, ClearBest QA sustained implementation momentum, minimized transition risk, and ensured County readiness. This disciplined approach advanced operational stability and reinforced confidence in the unified CalSAWS environment.

Project Delivery Office (PDO) – We quickly staffed project delivery experts to support the Consortium in the creation of the PDO. The PDO is envisioned to provide holistic views of the status, progress, blockers, costs, etc., for key project initiatives, many of which span multiple releases or occur outside of the release schedule entirely.

AI Governance – ClearBest created an AI Governance model for the Consortium to help shape how AI products are introduced, approved, and managed for CalSAWS. We applied checklists from our QA standards library to validate compliance, setting a governance precedent the Consortium continues to build upon.

ITIL Governance Model – Our QA PMO Specialists helped define ITIL-aligned processes and trained CalSAWS staff across Incident, Problem, and Change Management. This ensured governance practices were embedded enterprise-wide rather than siloed in CalSAWS Contractor teams.

AWS and FinOps – Our staff evaluated AWS architecture deliverables against the Well-Architected Framework benchmarks and validated cost optimization recommendations through independent FinOps reviews. By integrating QA into cloud financial management, we helped CalSAWS achieve measurable savings while ensuring performance and scalability.

DevSecOps Enablement – ClearBest was instrumental in recommending and validating DevSecOps practices. Our testers integrated static and dynamic code analysis into Contractor pipelines, confirming vulnerabilities were remediated before deployment. This not only improved compliance but also shortened release cycles.

County-Facing Innovations (Imaging, Lobby Management, Contact Center) – ClearBest staff quickly and effectively provided staff to support efforts such as imaging, lobby management expansions, and contact center upgrades. The team reviewed deliverables/work products, conducted Independent Testing, and assessed processes to validate critical County-facing systems, ensuring that quality was built into and across systems sharing the services. For example, during Imaging modernization, our analysts designed negative test cases that uncovered indexing errors that Contractors had missed, directly preventing costly re-work after rollout.

In each of these efforts, ClearBest did not simply provide people; we provided the right people with the right mindset and tools. Our QA professionals designed new approaches, piloted innovations, and worked alongside Consortium staff and CalSAWS Contractors to validate outcomes. This track record of delivering quality while innovating demonstrates how our staffing approach is not only flexible but also future-ready, ensuring CalSAWS continues to evolve securely, efficiently, and with measurable value to Counties and the public.

#### CalHEERS

For CalHEERS, ClearBest has successfully staffed a core team and recently provided surge staffing to support Operational Readiness, Business Analysis, and User Acceptance Testing (UAT). During readiness planning for upcoming releases, our ClearBest Senior Business Analyst identified a major inefficiency in how scheduling was being managed. The team relied on a fully manual Excel process to map tasks and timelines, which required hours of effort to adjust dates and ensure accuracy. After reviewing the existing spreadsheet, our Senior Business Analyst proposed and developed an automated version that dynamically calculates all milestone dates based on a single input: the release-to-production date. By integrating formulas that account for task durations, weekends, and holidays, the new model generates a complete, accurate schedule in seconds rather than hours. The improvement dramatically streamlined release planning and reduced the potential for human error. The ClearBest Senior Business Analyst led a walkthrough session with the team to finalize the tool and validate milestone logic. Following the success of this initiative, they automated another Readiness Planning spreadsheet, also reducing the manual effort to seconds, enhancing process efficiency across the team.

### Why ClearBest’s Staffing Approach for Future Change

ClearBest’s staffing model is built on a foundation of flexibility, reliability, and deep CalSAWS expertise, qualities that ensure we can meet the Consortium’s evolving needs today and into the future. With managers and decision-makers embedded on the ground, we provide immediate response and seamless coordination without layers of separation. Our vibrant network of skilled professionals allows us to ramp up quickly, recruit specialized talent when needed, and continually train and evolve our existing staff to stay ahead of change. As incumbent QA Contractor, ClearBest has maintained 100 percent deliverable acceptance of over 1,000 deliverables (including 767 assessment deliverables), 100 percent on-time submission, and zero Consortium-initiated corrective actions since 2019. During the 58-county Migration, our scalable model enabled QA coverage to expand by over 100 percent without schedule impact, demonstrating measurable flexibility and reliability. By leveraging part-time and as-needed resources for targeted efforts, we balance efficiency with quality while maintaining a laser focus on delivery. Most importantly, our proven track record of anticipating challenges, scaling rapidly, and consistently delivering results demonstrates why ClearBest is the right partner to guide CalSAWS through future changes.

## Adjusting to Significant Increases/Changes in CalSAWS

ClearBest has been part of many large, one-time system change initiatives due to legislative or new technology requirements, seamlessly scaling staffing to meet the needs. Upon contract start for ClearBest QA and at the start of the Migration of the 58 California Counties to CalSAWS in 2019, we immediately took on the QA of Online CalWORKs Appraisal Tool (OCAT) re-platforming project, which was followed less than two months later by the move from in-county, on-premise imaging to Hyland Imaging services. Over the past few years, we have also taken on major one-time initiatives such as the integration of General Assistance/General Relief (GA/GR), Foster Care Eligibility Determination (FCED)/CARES, and Welfare Data Tracking Implementation Project (WDTIP)/ Statewide Cash Aid Time Limits (SCATL) with CalSAWS; numerous premise-funded legislative changes; BenefitsCal development and operations; Lobby Management technology upgrades; Contact Center upgrades, including chatbots, authentication bots, and robotic process automation (RPA); and now HR1 – just to name a few. We have seamlessly staffed these one-time initiatives alongside the 58-county Migration effort, CalSAWS M&O/M&E, and Contractor transitions.

The Consortium needs a QA partner that has a proven network of experienced professionals, can move quickly and confidently to secure the best staff for each initiative, and on-ramp them in time to be effective. The staff must bring a history of successfully delivering complex projects while fostering a culture that engages stakeholders, reflects on lessons learned, and celebrates milestones, and has a mindset of delivering excellence. Most importantly, the Consortium requires a QA team that sees change not as disruption but as an opportunity for growth, driving continuous improvement to ensure CalSAWS remains reliable, innovative, and ready to meet the evolving needs of Counties and the people they serve.

ClearBest is uniquely positioned to meet these needs because we have the proven history, embedded expertise, and flexible staffing model on which the Consortium can rely. As the incumbent QA partner, we understand CalSAWS at every level, from governance to County operations, and have consistently delivered quality releases on time while adapting to new scope, policy, and technology requirements. Our incredible network of seasoned professionals allows us to quickly on-ramp experts for specialized needs, while our cross-trained core team provides stability, resilience, and continuity. We thrive on collaboration, bringing Counties, Contractors, and stakeholders together to reflect, celebrate, and continuously improve. Our staff already coordinate with the Consortium, Counties, CalSAWS Contractors (including Accenture, AWS, Deloitte, Gainwell, and Hyland), and Advocates to integrate new technologies and policy releases. Most importantly, our staff help CalSAWS not only keep pace with innovation but set the standard for excellence in quality, reliability, and delivery.

### Approach to Staffing for Capability and Flexibility

Our staffing approach builds in capability and flexibility to enable our QA team to adjust to significant increases and/or changes within the CalSAWS System to accommodate new business functions or technology. We pride ourselves on being flexible, adaptive, and innovation driven. Our staffing model was created to have a core team that is multi-faceted, always learning and innovating, and works across functional, technical, and PMO to support the ever-evolving operations. We take advantage of everyone’s skill sets and experience, regardless of their team. In addition to our core team, we have seamlessly adjusted staffing over the years, quickly adding, changing, or reducing staff to meet new scope, policy, or technical direction. Building on our key tenets above, we recruit the right people, stay ahead of the changes, train existing staff, and add/change people to meet the needs. Here’s how we do it:

Recruiting and Hiring – Everything starts with finding the right people. When scaling up our team, it’s not enough to just find people who meet requirements. It takes a unique understanding of the true CalSAWS need to find the right people to deliver QA Services the way we do. We know the skills, experience, and capabilities that CalSAWS needs to succeed and have consistently provided highly qualified and appropriately matched/skilled QA team members that rise to the challenge every single time. In addition to the qualifications and characteristics included in the Staffing for Future Changes bullets in Section 4.1.1.1, ClearBest looks for the following when recruiting for surge staffing:

Breadth and depth of skills such as being an expert in multiple social services programs/policy or being skilled/certified in a variety of legacy and current technologies. Many of the additional efforts are often part-time for several staff. For the greatest flexibility and continuity of people and skills, we look for people who have a broad range of skills and can work on multiple efforts concurrently.

Flexibility to work part- or full-time and for short-term, as needed, to provide the expertise for a specific initiative.

Staff Retention – We know that our team members have a choice in where they work, and they choose to work with us – and especially on CalSAWS. We attribute that to our unique culture, high standards, and how we treat our staff and clients. ClearBest’s success in retaining top talent begins with strong onboarding practices that reinforce our core principles and commitment to delivering significant client value. We provide our teams with robust support structures (including access to leadership, mentoring, HR and administrative resources, and proven best-practice tools) that ensure staff are well-prepared and empowered to succeed. From candidate selection through client engagement, we invest heavily in preparing team members with organizational knowledge, pre-reading, and orientation to align them with project goals, business needs, and success measures. This proactive preparation, combined with our company culture and continuous communication, results in high-performing teams and long-term retention. Additional factors that directly contribute to team member satisfaction and success include:

Ability to leverage ClearBest experts when needed to solve a problem or provide insight.

Supportive leaders who take the time to mentor, support continual growth, and promote employee satisfaction.

Autonomy to use good judgment and serve the project.

Access to ClearBest tools, templates, and standards to support confidence and continuity in delivery.

Bringing the right combination of people for the job, treating them well, and fostering the right environment.

Regular and thoughtful check points with each team member.

Work/life balance.

A culture of respect, honesty, good attitude, and teamwork.

Rewarding and appreciating excellence.

Truly valuing each team member.

Continuous Training and Certification – Even the right people need to stay current. That is why we support continual learning via Coursera, memberships in professional groups such as the Project Management Institute (PMI), and specialty courses and certifications. Our staff hold certifications in AWS, AI/Machine Learning, Six Sigma (white and green belts), SAFe 4 Agilist, SSCP (Systems Security Certified Practitioner), PMP, ScrumMaster, Product Owner, and ITIL, to name a few. Simply, we stay ahead of the need. For example, CalSAWS is in the early stages of implementing ITIL enterprise wide to better align IT services with business needs. QA is not only helping to shape the effort but will be on the forefront of embedding and reinforcing ITIL principles and standards into all processes. To do that well, we provided training and certification for our full team. Our QA team is ready to take CalSAWS further!

Adjusting Team to Meet the Needs – Our core team is comprised of our four (4) Key Staff and over ten (10) supporting leads and analysts that cover the project management, functional, and technical project areas. Surrounding this core, we maintain a flexible staffing model that can expand with specialized Subject Matter Experts (SMEs) in areas such as policy/program, automation, AI, machine learning, cloud infrastructure, architecture, microservices, FinOps, and DevSecOps. This structure ensures stability in leadership while providing surge capacity to handle policy-driven system changes, modernization initiatives, and new collaboration needs. Further, our cross-trained structure ensures no single point of failure. If workload surges or staff transitions occur, qualified backups are already trained and embedded, eliminating delays and knowledge loss. Both our core team and as-needed staff are experts in their fields, have a breadth and depth of skills that enable them to work across teams to meet whatever need arises, and are extremely flexible, enabling them to work on a variety of assignments. More specifically, we have:

A Strong Core Team – Regardless of changes, CalSAWS and BenefitsCal must be foundationally operational, accurate, and available, all while innovating for efficiencies and effectiveness. Our core team is keenly focused on ensuring that happens. The focus of the core team is to assess, test, and validate designs through production readiness of ongoing enhancements, updates, processing, and performance. This includes anticipating, assessing, and validating innovations in areas like DevSecOps, User-Centered Design (UCD)/User Experience (UX), cloud modernization, Automated Regression Testing, and reporting.

Flexible, Scalable Staffing Model – We maintain a flexible staffing approach that allows us to quickly scale and integrate specialized SMEs in areas such as policy/program, operations, County processes, marketing and communications, AI/machine learning, cloud infrastructure, architecture, microservices, FinOps, and DevSecOps. This model ensures the right expertise is available at the right time to address emerging priorities.

Skills and Experience across Teams – Our Key Staff bring experience across project management, technical, and functional domains. This cross-training empowers ClearBest leadership to provide cross-team support, serve as seamless backups, and bring well-rounded perspectives that strengthen analysis, recommendations, and decision-making. By challenging assumptions and validating approaches, our leaders ensure the Consortium and Counties receive the highest level of service and accountability.

A Notice-the-Need Philosophy – Our staff naturally follow a notice-the-need philosophy, meaning they do not wait to be asked to identify a better way or make improvements. They notice where improvements can be made and lead the way.

ClearBest’s staffing approach combines stability with flexibility, ensuring CalSAWS and BenefitsCal remain reliable, accurate, and continuously improving. Our cross-trained core team provides leadership across project management, functional, and technical areas, while our scalable model adds specialized expertise as priorities shift. With staff who are continuously trained, certified, and proactive in identifying improvements, the Consortium maintains resilient governance, Counties receive streamlined support, and the public benefits from accurate, efficient, and future-ready access to vital services.

### Previous Staffing Success

ClearBest has repeatedly demonstrated adaptability in large-scale, mission-critical environments. Since 2019, ClearBest has maintained a core CalSAWS QA team and successfully and seamlessly scaled and adjusted staffing to help the Consortium:

Accelerate the time to deploy premise and other enhancements.

Improve overall test coverage and Independent Test. On average, 30 percent of all changes in a release are covered, with 100 percent of those being critical, high, and a variation of medium SCRs and System Test results reviews.

Assess and test major system enhancements, such as GA/GR, FCED, WDTIP/SCATL, Lobby Management, Contact Center, OCAT, and Imaging.

Assess and test over 400 premise-funded policy changes since November 2021.

Test a two-year backlog of Client Correspondence SCRs in just 18 months.

Reduce release risk by having the right number of appropriately skilled and experienced staff assessing designs and outputs from committee through testing.

Maintain high quality of releases as workload increased.

Plan for and review the deliverables, work products, processes, and outcomes associated with the Infrastructure and M&E Contractor transitions.

Provide Implementation Support Services during Migration to help the CalWIN Counties transition to CalSAWS. Staff provided were specifically selected for their experience with both legacy systems, CalSAWS, and County processes.

Manage County Converted Data Validation (similar to UAT) to support the CalWIN Counties during Migration.

Support Counties through the Yellow Banner case reviews by monitoring metric report generation and case details and using that to help Counties prioritize converted cases to review and run EBDC to avoid being skipped in the renewals for Foster Care, KinGap, Adoption Assistant Program, CalWORKs, CalFresh, CAPI COLA, and MediCal programs.

Provide project management support services, including the managing the Streamlined Modular Certification (SMC) process, coordinating and creating the CalSAWS Conferences, facilitating Strike Teams, creating and facilitating the Collaboration Model, delivering specialized trainings, branding, processes, and more.

Provide supplemental, specialized staff (within days) to assist the Consortium Security team with compliance review, incident management, and AWS provisioning.

Transition teams and skills from DD&I to M&O/M&E.

On other projects with a heavy QA component, such as CalHEERS, ClearBest quickly scaled to double our team, meeting tough mandatory qualifications and providing additional staff to support Business Analysis, Operational Readiness, and UAT related to re-design of key modules and system expansion/evolution.

### Why ClearBest’s Staffing Model for Capability and Flexibility

For us, it’s more than providing a service. It’s about being of service. By bringing the right mix of dedicated leaders, adaptable specialists, and proven methods, our staffing approach ensures that CalSAWS will continue to have a QA partner ready to meet today’s needs and tomorrow’s challenges. The ClearBest team brings the history, vision, and proven agility the Consortium can trust. We anticipate challenges, plan effectively, and quickly adapt to evolving needs, always providing the right people with the right skills at the right time. Backed by a vibrant network and deep CalSAWS expertise, we balance stability with flexibility through targeted use of specialized, part-time, and evolving staff. This approach ensures the Consortium, Counties, and public continue to benefit from seamless operations, rapid progress, and innovative, future-ready QA services. For ClearBest, adapting to change is not disruption;  it is our duty. We are of service to the Consortium and the Californians it supports, ensuring every innovation strengthens trust, reliability, and access to vital benefits.

# Integrated Multi-Contractor Environment

True coordination isn’t about managing boundaries. It’s about building bridges. In CalSAWS’ complex, multi-contractor environment, success depends on turning individual efforts into a unified mission. That’s where ClearBest excels. As the Consortium’s QA partner, we don’t simply interpret scopes of work, we orchestrate understanding, drive alignment, and turn ambiguity into accountability. When ownership blurs, we bring clarity. When conversations stall, we bring focus. Our long-standing partnerships and deep institutional knowledge allow us to see the full picture – connecting policy, process, and performance, so every team moves in sync. As the incumbent QA Contractor that already supports every CalSAWS and BenefitsCal Contractor team, ClearBest enters this next phase with established relationships, embedded knowledge, and zero transition risk. Our continuity eliminates ramp-up time and ensures all coordination and risk management processes remain operational from day one of the new Agreement. The result is not just coordination, but cohesion. We foster a culture of collaboration where quality accelerates, risks diminish, and CalSAWS continues to deliver for Counties, stakeholders, and the millions of Californians it serves.

## Coordination and Collaboration

Over the past few years, the SAWS organizations have moved from having a single prime contractor for each system (CalWIN, C-IV, and LRS) to a single, statewide CalSAWS organization and system with multiple Contractors providing services to deliver a cohesive, integrated solution. The scope of work for each CalSAWS Contractor has been thoughtfully crafted to ensure there are clear lines of responsibility across Infrastructure, M&E, and BenefitsCal. However, even with the greatest efforts, hand-offs and responsibilities sometimes fall into a grey area, and conversations are needed quickly to coordinate, so nothing is assumed or dropped. The Consortium expects and needs a QA team to work across all CalSAWS Contractors and the Consortium teams to identify gaps, bring people together, and escalate issues and risks, when needed. We are that team!  We have been doing just that since we began.

The ClearBest QA team knows each Contractor’s Agreements, amendments, and working decisions. We are always listening and asking questions to identify and bridge the gaps in the end-to-end service delivery. Many teams rely on solely Responsible, Accountable, Consulted, and Informed (RACI) charts, process diagrams, deliverables, status reports, dashboards, and Service Level Agreements (SLAs)/Service Level Objectives (SLOs) to determine delivery responsibilities and lines. We recognize those are good tools, but they are not enough on their own. We believe it is essential to bring together our Consortium and Contractor partners when there are grey areas to ensure understanding and align each of our efforts towards achieving excellence both individually and collectively. At ClearBest, we believe that:

Pointing fingers does not fix problems.

Multiple contributors do not make a team.

Not my responsibility does not get projects delivered.

We are here to bring people together to have the right conversations and unify the teams toward the end goal. Our team:

Leans in and engages to resolve problems. We don’t just admire a problem; we work to solve and evolve.

Holds everyone, including ourselves, to a higher standard with accountability, coaching, and mentoring.

Is a trusted partner and advisor that establishes and maintains quality relationships across a highly complex, multi-contractor environment. We instill trust, individually, and collectively, and build respect across all roles and teams.

We bring people together so that we can collectively move forward.

Our QA team is deeply embedded in every aspect of CalSAWS delivery (planning, design, development, testing, operations, and transition). We don’t just review documents or check compliance boxes; we listen, ask questions, and bridge the gaps that naturally occur across a multi-contractor environment. We know requirements, designs, training, testing, operations, and security deliverables are all important, but they only matter if they come together into a reliable system that Counties, partners, and the public can trust. That’s why we partner with the Consortium and Contractors to validate system changes, assess risks, and recommend improvements that enhance transparency, strengthen collaboration, and ensure compliance with State and federal standards. For us, QA is not just about oversight. It’s about helping every team align their efforts, so CalSAWS delivers consistent, high-quality outcomes for the millions of Californians who rely on it every day.

### Approach to Managing QA Scope of Work and Cross-Team Collaboration

The QA team’s scope of work encompasses independent oversight and validation of all CalSAWS activities across planning, development, implementation, and operations. This includes:

Managing QA work plans and schedules.

Reviewing and assessing requirements, design, testing, change management, training, operations, and security deliverables.

Conducting Independent Testing, incident analysis, and trend monitoring.

Providing objective recommendations to improve processes, enhance transparency, and ensure compliance with State and federal standards.

Supporting stakeholder communications, facilitating collaboration across multiple Contractors, and validating that enhancements, innovations, and system changes are implemented effectively, reliably, and in alignment with Consortium goals.

The Consortium expects, and it’s ClearBest’s approach, that QA has a hands-on role in every part of CalSAWS, from planning through production. Our role goes beyond oversight. We work side-by-side with the Consortium and CalSAWS Contractors to surface gaps, share insights, and recommend improvements that strengthen transparency and ensure system compliance. In everything we do, our focus is on helping the Consortium deliver reliable, high-quality outcomes for Counties, partners, and the public. We manage QA’s scope of work by:

Ensuring the QA Scope of Work is clearly understood by all QA Managers, Leads, and team members and that they also have a thorough working knowledge of the scopes of work of each CalSAWS Contractor and the responsibilities of the Consortium.

Conducting a kickoff meeting with all teams to ensure the Consortium and CalSAWS Contractor teams understand what ClearBest delivers and how we engage teams as part of QA under the new Agreement. The kickoff meeting:

Includes introduction of team members and covers our overall approach, roles and responsibilities, schedules, tasks, and deliverables/work products.

Sets a positive tone for how we engage in CalSAWS activities with the Consortium and CalSAWS Contractors.

Describes how we serve as a trusted partner across all teams.

Includes how we serve as the escalation point for issues arising in a multi-contractor environment, how issues escalate within the Delivery Integration Framework, and what that really means for the CalSAWS Contractors and Consortium.

Creating work schedules and assignments that align with the delivery of CalSAWS Contractor deliverables, Operational Working Documents (OWDs), work products, and service delivery milestones. We:

Work with the Consortium and Contractors to maintain the Deliverable Tracker so everyone stays in sync with expected delivery dates and date changes.

Assign the right staff to the right task, based on team and utilizing skills across the team to make sure the best coverage and skills are applied to each deliverable and task.

Provide a rolling six-week deliverable schedule to our team to verify date accuracy and make sure everyone is continually aware of upcoming due dates.

Holding our QA team accountable to delivering on-time and on-budget assessments and work products that meet the high standards of ClearBest and the Consortium. We support them by ensuring they have access to the tools, documentation, and experts needed to be successful.

Providing clarification to fellow Consortium and CalSAWS Contractor staffs regarding our roles and responsibilities, as needed, to allow all teams to work collaboratively toward the end goals. This does not occur in a single meeting but is a continual conversation as items arise that need clarity. The Consortium and CalSAWS Contractors absolutely understand their roles and responsibilities; however, when conflict or differences of opinion arise, we support the clarification process. We do this by confirming the end goals for each effort, making sure:

They align with the overall vision.

Each Consortium, CalSAWS Contractor, and QA participant understands their roles and responsibilities, action plans, timelines, outputs, and handoffs.

Expectations are clear to all.

There are no handoffs or delivery gaps.

Reinforcing QA’s role with our team; specifically, that QA reviews, provides guidance, and escalates issues/risks rather than taking on work that is in scope for another CalSAWS Contractor. In the spirit of being a team player and getting to done, lines can get blurred, and teams can take on responsibilities that are not theirs. We help to provide clear reminders and guardrails, so all CalSAWS teams are doing their part and bringing their best.

Serving as a first-level escalation point when agreement cannot be reached across CalSAWS Contractors on roles and responsibilities. We thoroughly review and make sure we have concrete evidence on Agreement terms. Even with that, there can be areas for unintentional responsibility overlap or a gap that needs the Consortium and/or legal to weigh in on the decision. We work with all groups to facilitate discussions within the Delivery Integration Framework, act with diplomacy, and take an unbiased view.

Verifying and gaining clarification with the Consortium PMO and other appropriate Officers/Directors on how to proceed if additional work is requested, based on the parameters of the base Agreement and change orders for additional premise/special projects work.

Creating a collaborative and trust-based relationship with all Consortium and CalSAWS Contractor teams so our teams can quickly have conversations around scopes of work, responsibilities, and end goals and bridge potential gaps.

ClearBest’s approach ensures that the Consortium and its Contractors operate with a shared vision, clearly defined responsibilities, and transparent collaboration processes. We do this by anchoring project activities in common goals, enhancing engagement across all parties, and providing structure and flexibility to meet customer needs while reducing barriers to collaboration.

### Demonstrated Successes from Previous QA Projects

For ClearBest, having the continual conversations and working collaboratively is just how we do our jobs. Regardless of the project, our staff show up with intelligence, diplomacy, and collaborative approach to resolve problems to improve understanding and agreement and keep progress in motion. The following are examples from just three (3) projects where we have coordinated with our clients and other Contractors to ensure understanding and collaborative agreement on roles, responsibilities, and other key items – all with positive outcomes:

CalSAWS Successes – Every day we work well and productively with our CalSAWS counterparts to improve overall delivery. One of the key motivators of our team is to always make things better for CalSAWS, the Counties, and the public. Here are just a few examples:

Improved cross-contractor communication by creating a project milestones template and facilitating weekly milestone meetings between BenefitsCal and CalSAWS teams. The BenefitsCal and CalSAWS Contractor teams were not effectively communicating integrated project milestones, leading to misalignment and delays. ClearBest created a standardized milestones template and facilitated weekly cross-contractor milestone meetings to improve communication and escalation. CalSAWS Contractors and the Consortium now coordinate effectively, raising concerns early and resolving them quickly. Since implementing this process, 100 percent of the cross-contractor SCRs have been delivered on-time.

Streamlined enhancement request management by designing a Collaboration Model Tracking Log that aligned requests, timelines, and decisions, giving teams clear visibility and supporting informed decision-making. Enhancement requests submitted through the Collaboration Model were difficult to track, limiting visibility into progress and decisions.  ClearBest collaborated with the Consortium to create a comprehensive Collaboration Model Tracking Log aligned with request forms, timelines, and enhancement rankings. The log enhanced the project team’s ability to manage requests and track decisions consistently. The actions provided transparency, accountability, and improved decision-making for enhancements.

Standardized SCR reviews by developing a checklist for CalSAWS SCR Board (SCRB) Agenda Packet reviews, ensuring Contractors and the Consortium shared a consistent understanding of QA expectations and improving SCR quality. SCR reviews during the SCRB Agenda Packet process lacked consistency, causing misinterpretation between the Consortium and Contractor teams. ClearBest developed a detailed checklist for SCR reviews and secured agreement from both the Consortium and Contractors to adopt it. SCR reviews now follow a standardized and agreed-upon framework, ensuring quality and alignment. Overall, the actions taken improved the accuracy and consistency of SCRs, reducing errors and rework.

Secured compliance in requirements traceability by leading coordination with the M&E Contractor to implement a formal tracking mechanism. ClearBest recognized a gap the M&E Contractor’s process for contractual requirements traceability, creating compliance risks. ClearBest led coordination between the Consortium and the CalSAWS Contractors, emphasizing the importance of traceability for accountability. The CalSAWS Contractors agreed to implement a formal mechanism to track and manage contractual requirements. These actions strengthened compliance and accountability and improved oversight of the CalSAWS Contractors obligations.

Strengthened Contractor technical capability by arranging Job Shadow and Reverse Shadow sessions for the Infrastructure Contractor in the ForgeRock/Ping workstream. The Infrastructure Contractor could not independently demonstrate end-to-end steps during Reverse Shadow sessions for the ForgeRock/Ping workstream. ClearBest partnered with the Contractor’s executive team to arrange Job Shadow and Reverse Shadow sessions with support from the incumbent Contractor. The Infrastructure Contractor improved technical proficiency and successfully demonstrated end-to-end processes independently. Actions taken increased Contractor capability and maturity strengthened overall delivery performance.

CalHEERS Successes – On CalHEERS, our ClearBest team is continually identifying areas for improvement and working collectively with the project teams, System Development Operations and Maintenance (SDMO) Contractor, and project sponsors to find better solutions. The following are just a couple of examples:

Streamlined the Special Enrollment Period (SEP) request process and introduced configuration tracking, by working across project teams and agencies and improving consistency, transparency, and visibility for sponsors, auditors, and project teams. ClearBest identified that Covered California lacked a standardized process for requesting new Placeholder Reason SEPs, which created inconsistencies and downstream impacts. Our team recommended and helped design a formal request form, collaborated with the SDMO Contractor and State staff to pilot it, and facilitated discussions to expand it into a generic request form that could be used by both DHCS and Covered California. In addition, we proposed a Configuration Tracking document to provide visibility into all CalHEERS configurations, statuses, and histories. These improvements streamlined the SEP request process, increased transparency, and gave sponsors, auditors, and project teams clear, consistent access to critical configuration information. The result was a win-win for all stakeholders.

Created a Generic Request Form for configurable changes by working collaboratively and productively across teams. The Project Sponsors needed a consistent, flexible way to request configurable changes within CalHEERS; however, no standardized process existed to capture requests, assess downstream impacts, and ensure timely resolution. ClearBest, working collaboratively with the State team and the SDMO Contractor, helped design a Generic Request Form and supporting process that identified configuration areas, documented downstream impacts, and defined how requests would be submitted, acknowledged, processed, and completed. We also supported engagement with DHCS and Covered California to gather and incorporate sponsor feedback. The Generic Request Form progressed through pilot and drafting stages with strong sponsor input, evolving into a tool that is clear, repeatable, and responsive to stakeholder needs. Sponsors now have a transparent, standardized mechanism for requesting configurable changes, improving efficiency, accountability, and collaboration while ensuring downstream impacts are understood and addressed.

CDPH Successes – On our California Department of Public Heath (CDPH), H-IV Care Connect (HCC) project, ClearBest provided IV&V services. Although IV&V is often more removed from the day-to-day project activities, we approach each project with the same engagement, transparency, and collaboration as our QA projects to make it successful. On HCC, ClearBest identified a gap between the System Acceptance criteria used by the system integrator for sign-off and the requirements previously approved by the Department. We organized and facilitated working sessions with the system integrator and CDPH staff to reconcile discrepancies, align on the approved acceptance requirements, confirm supporting evidence, and ensure all readiness and acceptance items were fully addressed. The collaborative sessions confirmed that all requirements were met, enabling CDPH to confidently approve and accept the system.

### Why ClearBest for Coordination and Collaboration

ClearBest is more than a QA Contractor. We are the partner that brings clarity, collaboration, and accountability across a complex, multi-contractor environment. We know each CalSAWS Contractor’s agreements, responsibilities, and working decisions, and we step in where handoffs blur to bridge gaps, align roles, and keep teams focused on shared outcomes. Our approach exceeds reviewing deliverables. We engage directly with the Consortium, CalSAWS Contractors, and stakeholders to surface issues, resolve conflicts, and ensure nothing falls through the cracks. With a proven track record on CalSAWS, CalHEERS, and HCC, we have consistently built trust, strengthened communication, and improved delivery across diverse teams. ClearBest unifies people and processes so CalSAWS can deliver what matters most: a reliable, high-quality system that Counties, the State, and millions of Californians can count on.

## Detecting High Risk/Urgent Areas

In a project as vast and interdependent as CalSAWS, risk is not just something to track. It is something to outpace. ClearBest approaches risk management as a strategic advantage, not a reporting requirement. We know that the earliest insights often come from patterns others overlook (i.e., small variances in performance, repeat issues in integration, or subtle shifts in delivery rhythm). That’s where our team excels. By blending predictive analytics with hands-on awareness, we spot vulnerabilities before they become setbacks and turn potential disruptions into opportunities for improvement. Our approach is deliberate, transparent, and collaborative, focusing not only on mitigating risks but on building the kind of resilience that keeps CalSAWS moving forward with confidence, agility, and trust.

### Approach, Tools, and Techniques for High Risk/High Urgency Areas

As the QA partner, ClearBest confirms that every Contractor in the CalSAWS ecosystem delivers individually and collectively for our customers; especially, in the areas that carry the greatest risk or urgency. What sets ClearBest QA apart is that we don’t just check compliance; we act as the Consortium’s trusted advisors, thinking ahead, anticipating barriers, and bringing the right people together to identify and prioritize risks, update risks with actionable mitigation measures, monitor those risks, and resolve issues quickly.

#### Approach

Our approach to managing high risk/high urgency areas focuses on collaborative mitigation, supporting successful project delivery. We identify potential threats early, proactively manage mitigation, and communicate transparently. We minimize disruptions so all can deliver on time, within scope, and within budget. Our commitment to fact-based decision making enhances stakeholder confidence and contributes to long-term success. As we identify the high-risk and high urgency areas, we remain grounded in our CLEAR methodology (Figure 4-2).

Figure 4-2:  CLEAR Methodology

Our CLEAR Methodology complements and is fully operational within the Consortium Risk Framework, enabling rapid identification and resolution of risks. Specifically, out team performs the following:

Collect and Clarify Information – As data is collected throughout the review and assessment process, the ClearBest team clarifies the information with the CalSAWS Contractors and Consortium team members to confirm accuracy prior to completing the assessment and reporting risks. This method helps make certain that risks and issues raised are valid, are understood by the Project team, and can be confidently addressed by Project Executives.

Long-Term View of Actions/Decisions – As the ClearBest team reviews and assesses the project, questions include:

What decisions or actions need to be made today to successfully influence long-term outcomes?

What can be discussed or resolved as part of normal project lifecycle meetings (Weekly Status, Tactical Workgroups, Subcommittees, Project Steering Committee, JPA Board)?

What will be the long-term impact of these decisions or actions?

Looking out six, twelve, eighteen months, and beyond helps to provide a clearer picture of the true risks, potential project needs, and gaps in planning and enables the Project Management team in making new decisions and/or adjusting prior strategies.

Early Detection of Risks, Issues, and Problems – The earlier that risks, issues, and problems can be detected, the less impact they will have to scope, schedule, resources, and quality. In taking the long-term view, potential risks, issues, and problems are identified near the beginning of the project so appropriate actions can be taken earlier in the project lifecycle, reducing frustration and reducing/eliminating schedule and cost overruns.

Assessment of Risks, Strategies, Impacts, and Options – Throughout the planning and assessment, reporting, and tracking activities, the ClearBest team continually assesses all risks raised, strategies considered, impacts of the proposed strategies and risks, and options for resolution.

Recommendation of Risk Mitigation Strategies / Alternatives – After assessing the risks, strategies, impacts, and options, the ClearBest team recommends a clear strategy and set of alternatives for mitigating the risk. We integrate with the existing Project Risk Management processes to ensure central communication of and focus on risk resolution.

Effective Risk Management is foundational to project success. On a project the size, scale, scope, and importance of CalSAWS, failure is not an option. ClearBest approaches risk management as a proactive, continuous, and consistent process. We encourage identification of risks early in the project lifecycle, including impacts to scope, schedule, resource, stakeholder expectations, and quality. Triage of risk is critical to ensure the most important risks have detailed mitigation strategies and frequent updates to prevent important risks from becoming issues. Active Risk Management improves the ability of CalSAWS to stay within budget and schedule, and most importantly, achieve the Consortium’s vision and objectives for the project. Instead of simply documenting threats to project success, we focus on getting to the root causes of problems while they are risks that can be mitigated rather than issues that need to be fixed. We then develop recommendations for resolution and improvement and work side-by-side with the CalSAWS teams to determine the best ways to implement them. We see this as the best way to aid in CalSAWS’ success and meet the Consortium’s expectations for time, budget, and desired outcomes. ClearBest adheres to the CalSAWS Risk Management process detailed in the Enterprise Project Control Document and support all steps in the process.

#### Tools and Techniques

ClearBest’s QA philosophy is built on focus, monitoring the right areas, asking the right questions, and engaging the right people to address issues before they become risks. In a complex, multi-contractor environment, success depends on more than data or reports. It requires insight, collaboration, and the willingness to lean in. Our QA team goes beyond oversight.  We listen, analyze, and act, ensuring every process, deliverable, and interaction supports CalSAWS’ mission of delivering reliable, high-quality service to the citizens of California.

We monitor where quality, compliance, or coordination challenges are most likely to occur (e.g., across deliverables, system weak points, defect trends, schedules, and staffing). Using predictive analytics, dashboards, and risk trend analysis, we identify early indicators of concern, assess their potential impact, and work directly with the Consortium and Contractors to resolve them. When handoffs are unclear or communication lags, ClearBest brings teams together to clarify roles, align priorities, and ensure shared accountability. Additionally, ClearBest is expanding its predictive framework to incorporate AI-enabled anomaly detection and trend correlation across incident and defect data, enabling earlier risk detection and reducing false positives in QA trend analysis.

Our approach combines structure and flexibility: structured enough to ensure consistency and compliance yet flexible enough to adapt to evolving needs and realities. We connect technical data with operational insight, ensuring QA findings are actionable and drive meaningful improvement. The result is a proactive, transparent process that helps the Consortium anticipate risks, strengthen delivery, and sustain the trust of Counties, State partners, and the public.

The following provides a summary of some of the key tools and techniques we use to detect high risk areas and/or high urgency areas and identify candidates for subsequent deeper QA analysis/risk assessment:

Ask the Right Questions – At ClearBest, we know that quality assurance is not just about reviewing documents or checking deliverables. It’s about asking the right questions. The key to identifying high-risk and high-urgency areas starts with curiosity, context, and experience. Our team understands CalSAWS’ complexity, the relationships between systems, and the ripple effects that every change can create across governance, business processes, and technology. We know what to ask, when to ask it, and who needs to be in the room to answer. Our questioning framework focuses on five (5) core areas where small assumptions can lead to big risks if not caught early:

Governance – Everything starts with governance, and it is crucial to get decision right and on time. The timing of decisions and approvals can mean the difference between meeting a deadline and missing it by months. We ask questions to understand how review cycles are sequenced across Counties, the PSC, JPA, and State/federal partners, ensuring dependencies are visible and manageable. We also examine how communications are distributed. For example, are they reaching the right audiences? Are governance expectations clear? Is timing aligned? By asking these questions early, we prevent delays before they happen.

Customer and Business Impact – It’s all about keeping the focus on the people. ClearBest brings deep understanding of the Counties, customer base, and program policies that shape the CalSAWS ecosystem. We use that insight to ask the questions that matter most for beneficiaries and frontline users:

How do policy changes affect eligibility, benefit issuance, or compliance?

Will customers experience delays, confusion, or changes in required reporting?

Are Counties ready to implement new processes or handle increased service demands?

Are stakeholder communications clear, translated, and accessible?

We never lose sight of the fact that every system change touches real people. Our approach ensures customer voices, County readiness, and policy integrity are all part of the risk conversation.

Technical and Integration Complexity – In order to discuss integration, you first must see the full picture. With our independent, enterprise-wide view, we identify technical “hot spots” before they become failures. We ask the questions that uncover integration risk and coordination gaps across multiple Contractors:

Have schedules been synchronized across vendors and system teams?

Is new or transferred code fully vetted for security, compliance, performance and compatibility?

Are batch processes, interfaces, and reporting tools aligned to handle volume and timing demands?

Has each subsystem (e.g., BenefitsCal, CalSAWS core, imaging, print, APIs) been considered in the testing and design process?

Are data sensitivity, transaction volume, and security protocols being managed appropriately?

By focusing on the questions others might miss, ClearBest ensures that integration points are coordinated, technical debt is minimized, and all moving parts function as one system.

Readiness and Adoption – If everyone is not prepared, adoption cannot truly occur. Readiness is more than system stability. It’s also about people being equipped, and processes documented, to effectively use what’s delivered. We ask questions that look beyond go-live:

Are Counties, system partners, and CBOs confident, trained, and prepared to support the change?

Are communications clear, timely, and tailored to the right audiences?

Are environments, access, and agreements confirmed for all project stakeholders, and external entities of target APIs (i.e., CalHEERS, MEDS, EBT, Child Welfare, etc.)

Has training been tested and validated by end users?

We help the Consortium anticipate readiness challenges early and build awareness, training, and adoption plans that make transitions smoother for Counties and customers alike.

Collaboration and Responsibilities – It starts with bridging gaps. Asking the right questions also means knowing when to bring people together. When coordination stalls, ownership overlaps, or there are gaps, we facilitate the conversations that get projects moving again. Our QA team helps identify where decisions are stuck, where handoffs need definition, and where multiple Contractors need to align. We don’t just document issues. We help resolve them by ensuring everyone understands their role and the shared goal.

The right questions reveal the real risks (i.e., the ones that don’t show up on a dashboard or in a report). They uncover the assumptions that, if left unaddressed, can cause rework, delay, or confusion. ClearBest’s ability to see patterns, anticipate challenges, and engage the right stakeholders transforms QA from oversight into leadership. We know where to look, what to ask, and how to guide the answers toward solutions that keep CalSAWS on time, in scope, and focused on serving Californians effectively.

Monitor the Right Areas – ClearBest’s QA approach focuses on monitoring the areas with the greatest potential to impact quality, stability, and performance. We combine data-driven analytics, hands-on collaboration, and deep system insight to identify risks early and drive meaningful improvement. We use a risk scoring framework, which considers urgency, impact, and complexity to prioritize where QA should focus next. Our role is not simply to document issues but to bring the right people together to solve them, strengthen coordination, and ensure the CalSAWS system continues to operate with excellence. We review:

Deliverables – We assess and track deliverable and work product quality trends to ensure they meet scope, purpose, and user need. Our reviews determine whether deliverables satisfy the agreed-upon requirements without over- or under-committing; whether they are written at the right level of detail for their intended audience; and whether identified corrections are effectively applied. We look for signs of repeated rework or products that never fully meet their objectives and help the project resolve the root cause rather than the symptom.

System Weak Points – We evaluate interdependencies between systems, services, and teams to identify points where failure in one area could cascade into larger operational or compliance risks. Our QA team focuses on brittle areas of the system, conducting end-to end scenario-based simulations to test resilience under high-load or unusual conditions and projecting six (6)-, 12-, and 18-month impacts on reliability. We analyze audit findings, incident reports, and Plans of Action and Milestones (POAMs) to pinpoint recurring issues and systemic weaknesses that warrant targeted improvement.

Production Defect Trends – We monitor production defect patterns to identify where issue volume exceeds resolution capacity or where trends signal deeper design or operational problems. Our analysis not only highlights backlogs but also informs recommendations for resource adjustments, process improvement, or automation opportunities.

Predictive Analysis – ClearBest leverages predictive analytics and automated dashboards to flag anomalies in performance, data integrity, or workflow execution before they escalate. By analyzing incident and defect history, we predict where future high-risk issues are likely to emerge and map recurring patterns across modules and releases. These insights help the Consortium prioritize QA attention where it has the greatest impact.

Staff Experience and Readiness – We assess staff experience and system familiarity, identifying where inexperience or turnover could introduce delivery risk. When needed, we recommend targeted coaching or mentoring to strengthen readiness and build knowledge continuity across teams.

Collaboration and Responsibilities – In a multi-contractor environment, collaboration is critical. When coordination or roles are unclear or in question, ClearBest steps in to bring the right people together, clarify responsibilities, and refocus efforts on outcomes. We recognize that our job is not just to document problems. Our job is to mitigate risks and help teams move forward productively. Through open communication and inclusive collaboration, we ensure issues are addressed before they impact delivery.

Schedule Management – We review project plans, releases, and partner schedules to identify timing pressures, interdependencies, or resource constraints that could elevate delivery risk. Our proactive monitoring of delivery trends allows us to highlight short time frames or high-impact deliverables where early QA involvement can prevent last-minute challenges.

Policy and Legislative Changes – We monitor upcoming legislation and regulatory updates to identify changes that may affect CalSAWS policies, rules, or system configurations. Using monitoring tools and direct engagement with DHCS, CDSS, and CWDA, we track proposed and approved changes to ensure the system remains ready for timely implementation.

Root Cause Analysis and Continuous Improvement – We reinforce and track the implementation of improvements identified through Root Cause Analyses (RCAs). Lessons learned are fed back into QA processes, ensuring a continuous improvement cycle that strengthens the project over time.

Listening to Users – As part of Regional Meetings, Committee/Workgroup Meetings, Quarterly Stakeholder Meetings, and ongoing conversations, we pay attention to County feedback and insights. We capture qualitative insights on system pain points and operational stress, and facilitate cross-functional conversations to validate assumptions, challenge proposed solutions, and align governance, technical, and operational perspectives before corrective actions are finalized.

ClearBest doesn’t just monitor; we interpret, anticipate, and act. By combining technical insight with collaborative engagement, we help the Consortium stay ahead of risks, foster accountability, and strengthen CalSAWS as a system that Counties, partners, and the public can trust.

Escalate and Resolve Early – We believe that escalation is not a last resort. It is essential to act early to protect delivery, quality, and relationships. We follow the Consortium’s established Risk Management process, ensuring issues are documented, analyzed, and elevated through the proper channels before they can impact schedule, cost, quality, or scope. As the independent QA team, we serve as a neutral escalation point across all CalSAWS Contractors, helping to identify emerging risks, clarify ownership, and facilitate resolution discussions with transparency and diplomacy. Our role is to make sure the right people are aware at the right time, so corrective actions can be taken quickly and confidently. By escalating early and collaboratively, our team helps maintain momentum, prevent rework, and strengthen trust across the CalSAWS partnership.

Adhere to the Consortium Risk Management Process – From risk identification through quantitative and qualitative analysis, response planning, monitoring, and closure, we fully adhere to the Consortium’s Risk Management Process. QA is a central participant in the Risk Management process, raising risks and working as a collaborative owner with the Consortium and CalSAWS Contractors. We do not simply raise a risk and wait for the next meeting to report on a status. We actively bring the right people together to delve into the risk and create mitigation strategies that 1) are realistic while expediting resolution and 2) have accountability assigned to the right owner(s). When used consistently, the Risk Management process is a powerful tool to fully address risks early and keep the Consortium and systems in a strong position.

ClearBest’s strength lies in knowing where to look, what to ask, and when to act. Our tools and techniques are not just processes; they are part of a disciplined, people-centered approach that keeps CalSAWS moving forward with clarity and confidence. We combine analytics with insight, structure with flexibility, and data with dialogue to identify risks early, collaborate on solutions, and ensure issues are resolved before they impact outcomes. By asking the right questions, monitoring the right areas, and escalating early, ClearBest transforms QA into a proactive force for improvement. We build trust, strengthen delivery, and ensure CalSAWS continues to serve Californians with excellence.

#### High Risk/High Urgency Areas

By the time the new QA Services Agreement term begins, the Consortium will be well past the Contractor transitions for CalSAWS and BenefitsCal and at a new normal for enterprise-wide M&O/M&E. Understanding the anticipated progress that might be made by that time, ClearBest recognizes some potential high risk/high urgency areas that could continue to need a higher focus. Some of these include:

Lack of knowledge of challenging system areas could randomly disrupt Production – Although the new Contractors will have completed knowledge transfer, reverse shadowing, and over 12 months of hands-on experience, some system areas that are brittle, not updated often, or appear, incorrectly, to contain defects could create significant production problems if not approached with historical system knowledge and care. ClearBest works to mitigate the risk of production issues by combining proactive monitoring, deep system knowledge, and continuous collaboration with the CalSAWS Contractors. Our goals is to reduce risk through early identification and guidance on planned system updates (as we become aware of them), leveraging our historical understanding of CalSAWS architecture and known weak points to prevent recurring issues. Our QA team confirms that comprehensive Regression Testing is performed, Regression scripts are updated as needed, and new Contractor staff are properly trained and retained to maintain continuity and expertise. Through proactive oversight, ongoing communication, and leadership visibility, ClearBest helps minimize the likelihood and impact of production incidents, ensuring rapid response, system stability, and sustained confidence in delivery.

Significant cost increases to complete SCRs and/or operational updates could impact available functionality and funding – The new M&E Contractor hour and cost estimates are notably higher than the previous Contractor, which could result in 1) a faster depletion of available hours and funds; 2) fewer changes being made for the same funding; and/or 3) additional change orders to get the needed functionality built and deployed into Production. ClearBest mitigates estimating risk by using its Estimate Assessment Guide, a proven tool built from two decades of historical SCR estimate and actual data. This guide enables QA to identify unrealistic or inconsistent estimates early before they impact schedule, cost, or scope. By conducting both top-down and bottom-up reviews and, comparing new estimates against established benchmarks and prior models, ClearBest ensures estimating accuracy, consistency, and accountability across all CalSAWS Contractors. This proactive approach reduces rework, improves resource forecasting, and strengthens confidence in delivery planning.

Decrease in velocity of system changes could result in delayed functionality, loss of funding, and/or impacts to communities – Keeping up with needed and expected changes to CalSAWS and BenefitsCal is demanding. As new Contractor staff take over releases, they must keep up with ongoing enhancements, legislatively mandated policy updates, PSC-approved Business Change Requests (BCRs) from the regions, and Advocate-backed enhancement requests. There is a risk of velocity slowing, which could result in functionality being delivered later than needed or not delivering certain functionality within the time or funding parameters of the legislatively mandated changes; any of which impacts Counties and the communities they serve. ClearBest helps mitigate the risk of decreased development velocity through proactive monitoring, early engagement, and collaboration across all CalSAWS Contractors and Consortium teams. We track release progress, resource readiness, and change complexity to identify slowdowns before they impact delivery using Jira, Power BI, and SharePoint. Using our established Enhancement Management Dashboard, we assess SCRs planned across teams, schedule compression, and defect density to surface emerging risks. When velocity concerns arise, we facilitate cross-team discussions to rebalance priorities, validate scope, and ensure that critical legislative and business changes stay on track. By combining real-time oversight with data-driven insight and coordinated escalation, ClearBest helps maintain delivery momentum, protecting timelines, funding compliance, and the continuity of essential services for California’s Counties and communities.

Resistance to new vendor processes, tools, and models could slow adoption of innovation – Being human, many of us resist change initiated by someone else; especially, if that person or group is new. CalSAWS is on the precipice of transformative innovation, yet there is risk of not making a notable leap because some are stuck in old ways or resistant to new processes, tools, or technology. This resistance can significantly slow adoption of innovation and/or result in a solution comprise that does not meet the mark.  If that happens, no one is happy. ClearBest mitigates the risk of resistance to new Contractor processes, tools, and models by fostering collaboration, transparency, communication, and trust across all teams. As the Consortium’s long-standing QA partner, we serve as a bridge between new Contractors and those hesitant to adopt the new technologies, helping to translate intent, clarify value, and align innovations with project goals and user needs. We proactively assess readiness, identify potential points of resistance, and facilitate early conversations to address concerns before they hinder progress. Through our own research and validations, coupled with Contractor demonstrations, pilot validations, and continuous feedback loops, ClearBest helps teams gain confidence in new approaches and see measurable benefits. By guiding thoughtful adoption and ensuring that innovation is introduced with purpose and inclusion, we reduce resistance, accelerate acceptance, and help CalSAWS realize meaningful, sustainable improvement.

Contention across Contractors could impact service delivery – In a highly integrated multi-contractor delivery model, there is a risk that when issues arise, Contractors may engage in finger-pointing or deflection of responsibility. This behavior can delay issue resolution, strain relationships among Contractors and with the Consortium and, ultimately, impact the quality and timeliness of service delivery. The complexity of overlapping scopes and shared dependencies further increases the likelihood of misaligned accountability and slowed progress. ClearBest helps to mitigate this risk by reinforcing transparency, accountability, and collaboration across all delivery partners. We confirm that roles and responsibilities are clearly defined and understood through well-documented Agreements, RACI matrices, and shared governance models. Our QA team monitors cross-contractor interactions, facilitates discussions when accountability questions arise, and serves as a neutral party to verify facts and promote collective ownership of outcomes. Through regular joint reviews, structured communication channels, and a culture that prioritizes solutions over blame, ClearBest helps maintain trust, accelerate issue resolution, and keep the focus where it belongs on delivering high-quality, reliable services to the Counties, CBOs, and public.

ClearBest brings the continuity, foresight, and neutrality needed to navigate these potential high-risk and high-urgency areas with confidence and precision. Our long-standing system knowledge, data-driven methods, and trusted relationships across all CalSAWS Contractors and Consortium teams allow us to detect risks early, guide effective mitigation, and maintain alignment across all stakeholders. By combining proactive oversight with collaborative problem-solving, we help CalSAWS continue to deliver innovation, reliability, and value without disruption to the Counties, partners, and communities it serves.

### Demonstrated Risk Mitigation Successes

ClearBest has successfully helped mitigate high risks and shine the light on high urgency areas. We have done it for CalSAWS and other large-scale eligibility projects. The following highlight just a few examples of our positive impact in risk management.

#### CalSAWS GA/GR Program Automation

The CalSAWS GA/GR program faced significant complexity due to county-specific rules, varying business processes, and three legacy systems (C-IV, LRS, and CalWIN) with different architectures. Initial plans to convert CalWIN COBOL code to Java and reuse legacy components carried high technical risk, inflated costs (over $23M), and operational inefficiencies.

ClearBest led a comprehensive risk assessment with the Consortium, Accenture, and Gainwell to evaluate technical, schedule, and cost implications of multiple approaches. We recommended rebuilding GA/GR rules directly in the CalSAWS rules engine instead of converting from COBOL, enabling a single, modern development framework. We also supported reusing the CalWIN noticing architecture to streamline user training and operational readiness. To balance scope and cost, ClearBest facilitated a detailed analysis of a five-year notice inventory, collaborating across teams to refine scope to only those notices automatically triggered by eligibility rules or manually generated within the past two years.

The collaborative approach produced a revised, technically stronger plan that reduced the development cost estimate by approximately 20 percent, from $23M to under $19M, while improving scalability and lowering long-term operating costs. Notice development effort was reduced by more than 50 percent, minimizing impact to County staff and customers. Additionally, ClearBest worked with the Consortium and Contractors to incorporate a baseline cost for the 35 C-IV Counties, standardizing a base implementation of less than 500 hours of effort per County. Through proactive analysis, collaboration, and strategic questioning, ClearBest helped transform a high-cost, high-risk initiative into a sustainable, efficient, and modernized GA/GR solution. The revised plan reduced cost and complexity, improved maintainability, and strengthened CalSAWS’ ability to deliver consistent, county-specific services for one of California’s most vulnerable populations.

#### CalWIN Implementation Support

The CalWIN Implementation Support Services (ISS) engagement was responsible for ensuring County readiness during the six-wave migration of CalWIN Counties to CalSAWS. However, early reviews revealed gaps in Contractor’s resource experience, inconsistent communication, documentation issues, and uneven readiness preparations across Counties. The Consortium needed a partner who could independently evaluate performance, identify risks early, and drive actionable improvements before Wave 1 go-live.

As the QA partner, ClearBest was embedded directly within the ISS team. We participated onsite, engaging with County staff and conducting in-county readiness reviews. We went beyond deliverable review, asking targeted questions to assess resource capability, training quality, documentation accuracy, and overall County confidence. Through data-driven analysis, we identified root causes affecting readiness and issued key recommendations: strengthen CalSAWS Contractor staffing with experienced eligibility experts, reassign tasks to better-qualified resources, improve peer reviews to reduce rework, and establish objective work plan tracking with frequent progress stand-ups that included the Consortium, QA, CalSAWS Contractors, regional managers, and County stakeholders.

The Consortium acted quickly on ClearBest’s recommendations, enhancing staffing coverage, improving communication, and increasing visibility into schedule progress. Three-times-weekly coordination meetings accelerated issue resolution and improved alignment across vendors and Counties. The quality of deliverables rose notably, rework decreased, and County readiness stabilized ahead of subsequent waves.

By identifying risks early and fostering a collaborative response, ClearBest strengthened County readiness, increased efficiency, and elevated confidence across all participating Counties. Our proactive engagement and partnership approach not only improved Wave 1 outcomes but also established a repeatable model of quality and collaboration that continued through all six (6) Migration waves.

#### CalHEERS PCAP

In early 2022, the Primary Care Access Program (PCAP) Enroller Portal initiative faced significant challenges. There was misalignment between Agile and Waterfall methodologies, lack of documentation, unclear ownership, and growing dissatisfaction from Covered California (CCA). When the project’s delivery lead struggled to manage escalating tensions, our ClearBest Senior Business Analyst stepped in to lead difficult but necessary conversations among Covered California, the M&O Contractor, and internal CalHEERS leadership. Through transparent communication, root cause analysis, and strategic coaching, our Business Analyst helped identify critical gaps in process, skills, and expectations that were hindering progress. They also encouraged Covered California to formally escalate their concerns, ensuring leadership visibility and accountability across all stakeholders.

By mid-2022, the ClearBest Senior Business Analyst was formally assigned ownership of the Change Request (CR) 193140 and led the effort to realign the delivery approach back to Waterfall, reinforcing documentation and design discipline. The Business Analyst owned five (5) of the seven (7) Change Requests under the PCAP parent initiative, maintaining leadership engagement and driving the work to completion. These efforts stabilized collaboration between Covered California and the M&O Contractor, rebuilt stakeholder confidence, and ultimately delivered a successful implementation in May 2023, transforming a struggling project into a key success within the PCAP program.

#### CalHEERS Cost Estimates

Similar to the potential for significant cost increases for CalSAWS SCR/operational changes, for CalHEERS, ClearBest reduced the risk by conducting cost reviews across multiple PCAP and Salesforce-related CRs, which resulted in total net savings of $1.5 million – just in the last year. These reductions were achieved through a combination of scope alignment, team size optimization, and strong negotiation with vendors. Major contributors included:

Human Centered Design, driven by focused discussions and pressure applied by CalHEERS leadership during cost validation.

Enhanced Time-Sensitive Annual Batches through additional technical and contractual reviews.

Enroller Portal/Salesforce Enhancements through refined scope and improved estimation practices.

Further efficiencies were realized when sponsors requested a 28 percent reduction in team size for the FY 2025–2026 Salesforce Enhancements, creating substantial downstream budget relief and further risk reduction. Overall, the review and negotiation process, facilitated by ClearBest, demonstrated effective risk management, cost governance, vendor management, and strategic collaboration across teams.

### Why ClearBest’s Approach for Risk Management

ClearBest’s tools and techniques translate oversight into outcomes. By combining analytics with operational insight, structure with flexibility, and escalation with collaboration, we surface risks early, mitigate them quickly, and keep CalSAWS on time, in scope, and within budget. We are trusted advisors who know where to start, what could be impacted, and who to bring together to focus attention on high-risk, high-urgency areas. Our focus is to bring Contractors and the Consortium together to solve problems before they become issues. This is QA as a proactive force for improvement that strengthens trust, elevates quality, and ensures that CalSAWS continues to deliver reliable, high-quality service for everyone who depends on it.

## Evolution and Advancement of Customer Outreach/Communications

- To date, ClearBest’s involvement in communications and customer outreach have been focused on Migration implementation communications, Collaboration Model, communications training, and supporting CalSAWS branding, templates, certification communications, conferences, and, occasionally, creating or reviewing CalSAWS Information Transmittals (CIT)/CalSAWS Requests for Information (CRFIs). Although we were not involved in review or shaping of the customer outreach, we are excited for the opportunity to support the Consortium and CalSAWS Contractor communication teams. CalSAWS has made important progress in building communication standards and collaboration practices, yet challenges remain across Counties, Advocates, the public, and State and federal stakeholders. These gaps present clear opportunities for ClearBest to add value by strengthening transparency, consistency, and engagement. The Consortium continues to invest in diverse communication strategies to improve public awareness, stakeholder involvement, and collaborative decision-making. As a trusted QA partner, ClearBest welcomes the expanded efforts to advance customer outreach, deepen stakeholder engagement, and mature communication practices across the CalSAWS enterprise. Specifically, we look forward to working with the Consortium and CalSAWS Contractors to improve communications with the:

Counties – County Communication channels such as CIT/CRFI, webcasts, release notes, the Web Portal, and outage notifications have long been in place. Most communications go to the Counties’ Primary Points of Contact (PPOCs) who distribute – or transform then distribute – information from CalSAWS. Currently CITs/CRFIs, webcasts, release notes, and Web Portal can be fragmented, and Counties often create their own marketing materials, resulting in inconsistent communication statewide. In addition, current outage notifications are not always timely, transparent, or descriptive, creating operational strain for Counties. CalSAWS wants to:

Improve transparency and predictability of system notifications through real-time alerts, descriptive outage summaries, and Production Planned Outages Calendar.

Evolve existing standards and foster development of new communication channels.

Enhance County engagement tools by modernizing the Web Portal, introducing a communication dashboard to track outreach, and strengthening two-way coordination.

Utilize Tools to integrate Contractor and project updates across the Consortium and CalSAWS Contractors, so Counties receive targeted, timely, coordinated information on releases, training, operational changes, and engagement opportunities.

ClearBest is positioned to help the Consortium streamline and standardize County communication practices, improving transparency, reliability, and consistency in messaging.

Advocates and CBOs – Advocates are highly engaged and want to contribute more meaningfully, but they often lack accurate data to support their efforts. They need formal mechanisms to have their ideas, concerns, and contributions recognized. The legislatively mandated Collaboration Model, created and operationalized with ClearBest’s leadership, was designed to meet this need but must continually evolve to support all public-facing initiatives and stakeholder priorities. Over the past year, the Consortium has evolved the Collaboration Model for even greater partnership between CalSAWS and the Advocates. The Consortium is seeking to:

Continue the investment in public-facing initiatives through evolution of the Collaboration Model Framework.

Advance UCD/UX testing methods and strategies.

ClearBest looks forward to continuing the refinement and expansion of the Collaboration Model to ensure equitable representation, greater transparency, and more effective engagement with Advocates and CBOs.

Public – BenefitsCal is the public-facing platform delivering essential information, but its success depends on widespread adoption and ease of use. The BenefitsCal team must balance marketing the platform to increase adoption with educating and coaching the public on how to use it effectively. Current outreach efforts are uneven, and public awareness is not yet maximized. The Consortium wants to:

Increase public awareness and adoption of BenefitsCal through public education and partnerships with Community-Based Organizations (CBOs).

Invest in outreach through the CalSAWS annual conference, JPA/PSC, and Regional site visits

ClearBest can help strengthen public outreach strategies, foster wider recognition and trust of BenefitsCal, and provide input for making it easy to use. This can ultimately, reduce County workloads while improving the client experience.

State and Federal Stakeholders – Oversight entities require regular, detailed updates on certifications, audits, budgets, and project milestones. Communication must be tailored to meet these requirements, but the complexity and frequency of reporting increase the risk of inconsistency and information gaps. ClearBest can help refine reporting processes to improve accuracy, consistency, and clarity in meeting federal and State oversight expectations.

Although the current environment reveals fragmented communication, uneven transparency, and evolving collaboration needs across multiple stakeholder groups, the opportunity lies in leveraging ClearBest’s proven role as a trusted partner to unify communication, evolve the Collaboration Model, and ensure CalSAWS continues to meet legislative mandates, operational needs, and public expectations. We remain committed to driving impactful communication and collaboration improvements.

### Demonstrated Communication Improvements

In every project, not just CalSAWS, ClearBest improves communication methods and practices for internal teams and external stakeholders. For CalHEERS DD&I, ClearBest created the Communication Plan and County communication processes. During Implementation, ClearBest created graphical, one-page guides to help Contact Center, counties, and project staff quickly navigate complex support processes and help channels.

Since 2019, ClearBest has partnered with CalSAWS to make significant strides in standardizing communication, branding, and collaboration processes, creating a unified and polished presence across its multi-contractor environment. Together, we have addressed inconsistencies in materials and methods, strengthened partnerships with stakeholders, and improved transparency and accessibility. Through initiatives like communication standardization, enhanced branding, collaborative frameworks, and targeted outreach, we have fostered trust, streamlined operations, and empowered stakeholders to engage effectively. The Consortium specifically requested support in these areas, which extended beyond our base Agreement, to ensure these critical needs were addressed. The following includes examples of the meaningful work ClearBest and CalSAWS have accomplished together to continuously evolve communication, branding, and collaboration within the CalSAWS environment:

Communication and Branding – When ClearBest began conducting QA for CalSAWS, there was inconsistency in communication materials and methods. This was problematic as CalSAWS operates in a multi-contractor environment so information and materials going out to the Counties and stakeholders varied in content and format. Here are a few examples, where the ClearBest team made demonstratable impacts:

Format Standardization and Migration Branding – ClearBest standardized and modernized CalSAWS communications by introducing consistent templates, branding, and materials. We developed clear Migration communications, infographics, and wave readiness updates that improved stakeholder understanding, increased engagement, and ensured consistent messaging across counties and project partners.

Conferences – ClearBest elevated CalSAWS’ statewide presence by designing and delivering impactful conference experiences. We developed conference themes, graphics, videos, brochures, and branded materials, while facilitating planning, coordinating content creation, and preparing presenters. During COVID, ClearBest enabled the first-ever virtual CalSAWS conference, reaching more than 1,500 attendees with 70 team members supporting conference sessions running simultaneously.  The online forum expanded statewide reach and County participation. Beyond the annual conference, we supported the Consortium with professional graphics and materials for high-visibility presentations at California Welfare Directors Association (CWDA) and National Eligibility Workers Association, Professionals Associated Through Human Services (NEW PATHS) conferences, strengthening stakeholder engagement and reinforcing CalSAWS’ leadership role across California’s human services community.

CalSAWS M&O Branding – ClearBest led the rebranding of CalSAWS as it transitioned into M&O, creating a unified suite of graphics and templates for all communications, documents, and processes. To ensure adoption, we developed training, videos, and guides that equipped Consortium staff and Contractors to apply the brand consistently. As a result, CalSAWS achieved a strong, recognizable identity, with all partners using standardized materials that reinforced professionalism and cohesion across the enterprise.

CalSAWS Presentations – ClearBest established new standards and style guides for presentation communications, delivering a more polished, professional look and ensuring consistent, high-quality messaging. Leading by example, these improvements elevated the clarity and impact of communications, strengthened stakeholder engagement, and enhanced the overall perception of CalSAWS.

The steps taken to standardize CalSAWS materials and branding resulted in a consistent and polished look and feel and unified presence for the Consortium, streamlining communication and further building upon trust and confidence with all partners and stakeholders.

Collaboration Model – Section 10823.3 of the Welfare and Institutions Code: 10823.3 (a) includes two primary goals: 1) minimize the burden of the overall eligibility process for enrollment and retention of benefits for low income Californias and streamline interactions for both clients and eligibility works and 2) facilitate applicant and client submission of feedback. These goals are to be accomplished through development of a collaborative body comprised of various stakeholders. CalSAWS engaged State, County, CWDA, Advocates, and customers to form the Collaboration Model, which ClearBest supported through the following activities:

Built the initial operating Collaboration Model Framework for request submissions, reviews, prioritization, and management, creating a structured process that improved efficiency and accountability.

Delivered neutral, professional facilitation for Quarterly Stakeholder Meetings and individual engagements, fostering collaboration, resolving issues, and ensuring all voices were heard.

Implemented clear communication standards that increased transparency, improved consistency in reporting, and strengthened stakeholder trust.

Established internal practices for processing and managing enhancement requests, streamlining workflows and ensuring timely, well-documented decision-making.

What resulted is a standard, structured, repeatable process established to facilitate collaboration across a diverse stakeholder group to identify and advance prioritized system enhancement requests to improve client experience. QA engaged in framework development, implementation, and Collaboration Model facilitation in the fall of 2022. Applying and consistently evolving these standard practices resulted in 44 prioritized stakeholder enhancement requests. A total of 14 key enhancements were implemented by the spring of 2024, improving both BenefitsCal functionality for the public and stakeholder relations.

Communications Strike Team – Strong partnerships and collaboration are a priority for CalSAWS. Opportunities were identified, through concerns expressed to project leadership, to further strengthen external communication. ClearBest supported CalSAWS in achieving these goals by conducting interactive County sessions to define what was working, where improvement was needed, and priorities for communication channel improvements. The CalSAWS team took actions based on County feedback provided and prioritized. Successes included:

Redesigned the CIT/CRFI templates and associated process documentation, which eliminated confusing communication components, increased communications clarity for the Counties, and supported a standardized approach to developing communications in a multi-contractor environment.

Increased access to the Web Portal through CalSAWS issuing additional licenses to the Counties. This created a direct benefit as it allowed greater, direct access; reduced work within the Counties for those responsible for pulling down and disseminating information; and increased the Counties’ ability to self-serve.

Improved County Web Portal Navigation by providing a Quick Reference Guide that addressed usability challenges until the long-term redesign is complete. By identifying the most frequently accessed resources and consolidating them into a clear, accessible format, the guide provided Counties with faster access to critical information, reduced confusion, and improved day-to-day efficiency. This short-term solution met an urgent County priority while the Web Portal undergoes a broader transformation into a comprehensive communications platform.

The County sessions conducted ensured that participants felt heard, they received the information needed, and the information received was relevant. The session included prioritizing the Counties’ highest communication needs, which directly influenced the steps taken to develop communication standards, increase web portal access, and support improved web portal navigation.

Regional Committee Meeting Strike Team – After migrating all 58 Counties to one system and one governance model, the CalSAWS Committees began experiencing a large amount of change with new members, the volume of members, new system functionality, and requirements. These changes created a need for an immediate and ongoing education plan for all committee participants to understand the processes contained within committees and gain an understanding the CalSAWS system to make informed committee decisions. Improvements to committee communications included:

Transforming the committee orientation process by replacing static PowerPoint materials with dynamic videos, practical guides, and a virtual binder of resources. The new Regional Committee Members (RCM) orientation video standardized onboarding reduced ramp-up time, and improved consistency in how members are prepared for their roles. The virtual binder, available on the web portal, gave RCMs and SMEs immediate, self-service access to essential materials – empowering them to be effective more quickly, reducing support needs, and strengthening overall committee performance.

Developing Effective Meeting Facilitators through a custom CalSAWS training series. We designed and delivered annual committee facilitator training, which strengthened communication, leadership, and management of committee activities. The program was continuously updated each year and equipped facilitators with both technical and soft skills, resulting in improved meeting effectiveness, more consistent facilitation practices, and measurable progress toward CalSAWS’ continual improvement goals.

UAT Training – ClearBest successfully managed the CalSAWS UAT process, coordinating cross-platform testing with BenefitsCal and Hyland imaging to ensure system readiness. To prepare Counties, we produced educational videos and materials that explained UAT plans and processes, enabling C-IV and CalWIN Counties to plan effectively and allocate staff resources. These materials were also shared with the PSC and JPA Board to support statewide planning and oversight. In addition, ClearBest developed training videos, communication guides, and orientations that equipped hundreds of UAT participants simultaneously, providing consistent instruction and ongoing access to refresher resources. This approach standardized UAT participation, increased County readiness, and improved overall testing efficiency.

Internal CalSAWS Communications – ClearBest has supported numerous internal communication efforts to support new processes, skill development, certifications, team building and celebrations, and approval milestones. Here are just a few examples:

System Certification – ClearBest prepared and delivered communications that enabled CalSAWS to achieve Streamlined Modular Certification (SMC) from CMS. We developed presentations, materials, and demos for both the Operational Readiness Review (ORR) and Certification Review (CR), structured to clearly map CalSAWS accomplishments to the 27 Eligibility and Enrollment requirements and 21 Standards and Conditions. This approach ensured CMS could easily validate compliance, resulting in successful certification. State partners, DHCS and OTSI, praised the effort as setting a new benchmark for how California presents SMC certifications to CMS and elevating the State’s reputation for clarity and professionalism.

Green Light Decks – During Migration, ClearBest designed a graphic-forward format for Green Light decks that standardized readiness reporting across C-IV and the six (6) CalWIN waves. The streamlined structure provided a clear, holistic view of Counties’ and system readiness, integrating input from all Contractors. Adopted enterprise-wide, the decks became the primary tool for CalSAWS leadership, JPA, PSC, Regional Managers, IV&V, and State partners to assess readiness, align decisions, and confidently approve go-live.

Internal Process, Status, Celebration, and Team Videos – Creating meaningful, brand-consistent communications for internal teams is just as critical as external messaging. It raises standards, motivates performance, and recognizes the contributions of team members. ClearBest produced impactful videos to:

Support Cultural Transformation – ClearBest supported the introduction of ERIC (Everyone’s Role in CalSAWS), an interactive platform delivered via PingBoard with organization charts, team member profiles, announcements, and peer recognition, fostering transparency and engagement.

Build Team Unity – We creatively introduced Migration teams via themed videos during All Hands meetings to strengthen comradery and team spirit.

Inspire Progress – We showcased the journey toward unifying all 58 Counties on a single system, reinforcing project vision and momentum.

Celebrate Success – ClearBest highlighted team accomplishments leading up to the C-IV and CalWIN go-lives, recognizing contributions and sustaining morale.

Foster Wellness – ClearBest launched Wellness Wednesdays to strengthen organizational culture and promote self-care during the most demanding phases of Migration and project delivery. This initiative demonstrated that our role extends beyond reviewing deliverables, and it continues today. We actively invest in building a healthier, more resilient CalSAWS culture that supports both project success and the people behind it.

### Approach

ClearBest’s approach builds on the significant communication investments already made in CalSAWS and extends them to meet California’s diverse communities, meeting them where they are. We focus on evolving strategies that enhance transparency, strengthen stakeholder trust, and drive engagement across Counties, Advocates, the public, and State and federal partners. Our approach combines rigorous assessments with practical, actionable recommendations and the follow-through needed to ensure improvements take hold. The key elements of our approach to evolving and advancing Customer Outreach and Communications are:

Understanding the Audience and Needs – Before recommending solutions, we take time to understand current communication goals, what has worked to date, and where gaps remain. This ensures our efforts are targeted, relevant, and effective in closing gaps that matter most to the Counties, public, and stakeholders.

Understand the Consortium and BenefitsCal Goals, Successes, and Gaps – We partner with the Consortium and BenefitsCal Contractors to align with their vision, assess progress, and address challenges. This includes collaborating with the CalSAWS Communications Manager, BenefitsCal Director, and CalSAWS Contractor teams to ensure communications are reaching intended audiences and meeting their needs. Specifically, we work with the:

CalSAWS Communications Manager to confirm communication vision, roadmap, communication successes, and needs/gap.

CalSAWS BenefitsCal Director and BenefitsCal Contractor team to understand marketing and communication findings/feedback, effectiveness of efforts to date, goals and gaps, and communication plans.

Consortium and CalSAWS BenefitsCal Contractor to determine avenues for collecting feedback (e.g., focus groups or surveys) from beneficiaries, CBOs, and Advocates to understand how communication is being received, what’s working/not working, and how to best meet communication needs.

Review Communications, Processes, and Channels for each Audience – We review the 1) knowledge gained from assessing the audience needs, goals, successes, and gaps;  2) how effectively the feedback is being incorporated into the systems and follow-on communications; and 3) the selected communication tools, processes, channels, and materials to identify communication improvements to each of the following groups:

Counties – ClearBest understands what is important to Counties, how they operate, and how best to communicate with them to ensure timely action. Yes, we speak County! We know that Counties are overwhelmed every day with serving their customers, often with reduced staff and various other constraints. They need clear communications they can act on and sufficient time for preparation and action to occur. We review outage notices, CIT/CRFIs, release updates, and feature announcements for clarity and timeliness. We assess how quickly communications reach staff, identify where PPOCs may reinterpret messages, and recommend improvements in format, tone, and delivery channels. We also partner in the continued development of the Communications Portal to make resources more accessible and user-friendly. Specifically, we:

Review Communications – We assess system troubleshooting and outage broadcasts to CIT/CRFIs to release and new features information to ensure they are clearly written and easy to consume. Further, we review communication effectiveness based on 1) timeliness in distribution from the project, 2) time between distribution to County and County distribution to staff, 3) appropriate communication channels/tools utilized (i.e., CIT/CRFIs, web portal, email, CalSAWS.org, YouTube), and 4) distribution lists.

Gather Feedback – We work jointly with the Consortium and CalSAWS Contractors to conduct focus groups/surveys with the Counties to understand how communications are being received currently, what’s working/not working, and what the communication needs and gaps are. One known area is that County PPOCs often re-interpret project communications prior to distribution, which delays messages being distributed and increases the chances of misinterpretation. Understanding why PPOCs believe they need to do this can help the project improve its communications.

Present Recommendations – Our team provides guidance on improving overall communications (i.e., content, tone, graphics, channels, medium, etc.) based on feedback and findings.

Advise and Partner – We continue to partner with the Consortium on the development and evolution of the communications portal and recommend tools and improvements to make communications more readily available and easy to find/use. Our QA team’s engagement and input incorporates insight from prior experience and County interactions with a focus on structure and content. We promote ongoing County touch points and participate in reflection sessions to gain insight on the communication portal from a user perspective.

Public – ClearBest understands communities, their circumstances, and the language and channels needed to deliver critical messages effectively. Yes, we speak public! We understand that those applying for or receiving benefits often encounter barriers to getting the help they need. Their work hours, medical conditions, child/elder care, and other factors can limit their ability to go to an office or call the Contact Center, and they may only be somewhat aware of BenefitsCal’s 24/7 access option. Additionally, access to information for signing up for critical benefits might not reach some populations due to language barriers or cultural norms. Or, it might all feel just too complicated. It is essential that customer outreach and public marketing take these aspects into consideration so communications can reach those most in need of benefits and services.

We review marketing and public-facing communications (i.e., publications, electronic communications, multimedia presentations, graphic arts initiatives, and informational and promotional materials), validating that they are clear, concise, appropriately translated, ADA-compliant, and culturally sensitive. We evaluate frequency, channel selection, and effectiveness of videos, graphics, and written materials to confirm they build awareness and trust. Specifically, we review:

Accessibility – We validate that:

Communication text, format, graphics, and layout provide a clear, concise, and easily digestible message.

Reading level is appropriate for the intended audience and Instructions are easy to follow.

Videos are appropriate in length, clear, concise, informative, and engaging.

Communication is readily available, accessible, and correctly translated into the 21 threshold languages and can be translated by ADA devices.

Communications are free of inappropriate cultural symbolism, words, colors, and graphics.

Frequency and Channels – We assess:

The frequency of communications to determine the right amount. Too many communications can become frustrating and be ignored; too few can leave people guessing.

Selected communication mediums and channels to determine if they are the most appropriate to reach the intended audience(s).

BenefitsCal and Social Media – We determine changes that need to be broadcast via BenefitsCal, social media (i.e., Facebook, X), BenefitsCal or CalSAWS YouTube channels, lobby marketing, SMS messaging, Contact Center public messages, CBO marketing, or other channels, as well as the overall messaging and the timing/frequency of the updates. We further review responses to public posts on social media to recommend enhancements of information provided, directing comments to the right channels (e.g., AskCalSAWS), and overall responses best representing CalSAWS while addressing concerns.

Advocates/CBOs – ClearBest understands the various roles and methods in which Advocates and CBOs engage with the Consortium. Yes, we speak Advocates and CBOs!  The Advocate and CBO groups identify perceived gaps in functionality and/or communications that may create challenges for potential beneficiaries in getting the help they need. They seek data to answer questions or confirm issues raised and request enhancements to the BenefitsCal to improve public access to benefits. We partner with the CalSAWS Communications Manager to continually refine the Collaboration Model to gather Stakeholder input and increase system access and adoption by the public. ClearBest created and helped facilitate the Collaboration Model and is invested in its continual evolution. Specifically, we:

Capture and Integrate Feedback – We capture feedback from Collaboration Model participants (Advocates and State partners) through guided sessions, Quarterly Stakeholder Meetings, and outreach/surveys with CBOs. We integrate the feedback in a meaningful way to improve internal and collaboration processes.

Review the UCD and UX Processes – Our team:

Assesses approaches and methods to make sure the focus is on the users.

Validates that the Development teams are conducting iterative design with iterative feedback and approval and provide recommendations/coaching toward improvement.

Confirms that teams are not working in isolation but involving users early and often.

Ensures the design is hyper focused on accessibility by those with diverse abilities and needs.

Review the AskCalSAWS Process – We review the AskCalSAWS process to provide enhancements that best support the internal communication team in their 1) overall processing of questions and requests; 2) response times for questions based on complexity of questions; and 3) full responses to questions so follow on questions are not required to be answered.

State and Federal Partners – ClearBest knows the communication standards and expectations for audits, certifications, and budgets, ensuring timely approvals. We speak State and federal!  We understand the information needed for the State and federal oversight agencies to answer questions at their levels, satisfy requirements and provide confidence in system operations and expenditures, and approve ongoing efforts. We have timely communications with and involve State Partners and CWDA to complete legislative reporting requests and have consistent, meaningful conversations with Advocates via the Collaboration Model. Our team confirms that State partners are fully informed of CalSAWS communications and that CWDA is engaged in shaping County communications. Specifically, we continue to partner on:

Quarterly Stakeholder Meeting – We participate and provide recommendations on improvement opportunities through the quarterly stakeholder meeting.

Legislative Reports – We review the annual legislative report on Collaboration model effectiveness and work with DHCS, DSS, OTSI, and CWDA throughout the review and submission process to ensure collective consensus on language, clarity of achievements, and timely report submission.

BenefitsCal – We validate that State Partners receive and/or are aware of communications from CalSAWS/BenefitsCal to Advocates, CBOs, and the public.

County Communications – We validate that CWDA is aware of key County communications, and the project has garnered their support to foster for more effective engagement.

Compliance Validation – We create communications to support the Consortium remaining in compliance with federal requirements, complete audits, and report progress and plans.

Recommend and Validate Communications Enhancements – ClearBest recommendations focus on enhancements for Counties, public, Advocates, and stakeholder/partners communications, tools, methods, and processes. Our role is not limited to providing recommendations; we ensure they are actionable and adopted. Real change starts with real action. We walk through and follow up on each recommendation, validating that action plans are being put in place to enhance and advance the processes, communication, tools, and methods. In addition, we review:

Alignment – We confirm that CalSAWS standards and quality are being followed in accordance with the CalSAWS Enterprise Project Control Document (PCD).

Customer Outreach – We review templates for customer outreach communications to verify that the outcomes from the focus groups and feedback are appropriately incorporated. It is important that the Counties and public are heard and receive better communications.

Quality Control – We review checklists to validate that communications have the proper review (legal and internal staff to check personal reactions, understanding of information, etc.), meet quality standards, and are easily consumable.

Support Marketing and Public Communications Activities – The primary responsibility for creating marketing and communications material is with the BenefitsCal Contractor and CalSAWS Communications Manager. As requested, and in coordination with the Consortium and CalSAWS Contractors, we provide hands-on support for marketing and public communications to ensure communications are professional, engaging, and aligned with CalSAWS branding while reinforcing trust with Counties, Advocates, State partners, and the public.

ClearBest’s approach ensures that communication is not only delivered but understood, acted upon, and trusted across the CalSAWS ecosystem. By combining proven methods with fresh strategies, we create communications that reach diverse audiences where they are, strengthen transparency, and foster meaningful engagement. Our unique ability to speak the language of our communications groups (County, public, Advocates/CBO, and State and federal partners) positions us to bridge gaps, streamline collaboration, and elevate CalSAWS’ voice across California. Benefits of our approach to the Consortium, Counties, and the Public include:

Improving County readiness and efficiency by ensuring timely, clear, and actionable communications that reduce rework and delays.

Strengthening statewide consistency through standardized templates, portals, and outreach materials used across all 58 Counties.

Expanding public trust and access by supporting the delivery of clear, culturally relevant, ADA-compliant messages in 21 threshold languages.

Increasing transparency and continuing investment in Stakeholder partnerships, which are key in achieving CalSAWS objectives.

Enhancing Advocate and CBO engagement by supporting the Consortium’s evolution of the Collaboration Model to meaningfully integrate stakeholder feedback.

Securing State and federal confidence through well-structured communications that support audits, certifications, and oversight.

Driving continuous improvement by validating that recommendations are adopted, monitored, and producing measurable results.

With a track record of building trust, setting new standards, and driving measurable results, ClearBest is ready to help the Consortium advance Customer Outreach and Communications. For us, communication is a form of quality. We measure success not only by accuracy of data but by clarity of understanding, ensuring Counties, Advocates, and the public trust the information they receive as much as the systems that deliver it.

# Software Development Lifecycle

ClearBest views the Software Development Lifecycle (SDLC) as a living ecosystem where quality, security, and innovation advance together. Our independent QA approach transforms the SDLC into a continuous feedback loop that pulls risks forward, validates progress early, and turns data into actionable insights. Working alongside the Consortium and CalSAWS Contractors, ClearBest integrates governance, automation, and analytics to ensure every phase, from concept to post-production, builds confidence in delivery. We also help to operationalize traditionally manual processes, such as release readiness, green-light preparation, and cross-contractor validation, by introducing structure, consistency, and evidence-based checkpoints. We embed measurable and repeatable quality controls at every step to make the SDLC predictable and transparent while simultaneously focusing on continuous improvement across the CalSAWS enterprise.

## Innovating the SDLC

The Consortium’s vision for modernization centers on achieving elasticity, security, and continuous improvement while maintaining uninterrupted County operations and public access. As the independent QA partner, ClearBest ensures modernization initiatives across infrastructure, integration, and application design deliver measurable gains in performance and maintainability and provides value to users. Being embedded throughout the Software Development Lifecycle (SDLC) allows our QA team to apply data-driven validation to confirm that advancements in cloud modernization, Artificial Intelligence (AI), and automation strengthen reliability, enhance efficiency, and safeguard the services that Californians rely on.

As the incumbent CalSAWS QA partner and a world-class, boutique Contractor, ClearBest applies a shift-left QA model that embeds quality practices from concept through post-production. ClearBest begins QA activities before the SDLC even starts, at the governance stage, where decisions, priorities, and dependencies first take shape. As CalSAWS’ trusted QA partner, we bring independent insight and structured oversight from day one, ensuring quality, risk awareness, and accountability are embedded in every conversation, plan, and deliverable within the SDLC. We validate governance processes, review service plans and designs, and confirm that requirements, architecture, and testing are all aligned to deliver measurable value. By pulling risks forward, integrating automation and analytics, and collaborating continuously with the Consortium and CalSAWS Contractors, ClearBest transforms QA into a catalyst for confidence, preventing defects before they occur, strengthening decisions with data, and ensuring that every system enhancement advances the Consortium’s mission of reliable, high-quality service delivery statewide.

### Approach to Enhance the Overall Impact of QA Services

Historically, QA on large public-sector systems has focused on testing at the end of the SDLC, identifying defects well after design and development are complete. The Consortium’s vision is to have QA conducted much earlier in the SDLC to proactively prevent risk, accelerate delivery, and ensure each change delivers measurable value. This is how ClearBest performs QA every day. ClearBest conducts QA as a continuous, collaborative discipline that strengthens every stage of the SDLC for CalSAWS and BenefitsCal.

As we apply our shift-left QA model, we work alongside the Consortium and CalSAWS Contractors and engage early to validate quality, security, performance, and usability before code is written. QA is integrated throughout planning, design, development, testing, deployment, and operations to prevent defects, confirm compliance, and sustain delivery quality. Further, ClearBest partners with the Consortium and CalSAWS Contractors to embed quality throughout the lifecycle to strengthen early validation, integrate automation and toolchains, identify high risk areas, and sustain collaborative improvement. ClearBest’s shift-left (a.k.a., build-in-quality-from-the-beginning) approach ensures that every release benefits from independent validation throughout design, build, and deployment, reducing rework, shortening release timelines, and strengthening stakeholder confidence. Further, this approach transforms QA from a checkpoint into a shared mindset of continually building in quality from the start, ensuring the delivery of systems that fully meet requirements and work for everyone. The following subsections describe how ClearBest’s approach can enhance the overall impact of our QA services on the full lifecycle timeline of software development by “pulling forward” the identification of risk areas:

Pulling Forward Identification of SDLC Risks

Using Tools to Identify Risks across the SDLC

Evolving CalSAWS SDLC Service Delivery Practices

#### Pulling Forward Identification of SDLC Risks

- ClearBest’s approach to pulling forward SDLC risks centers on identifying, validating, and mitigating potential issues before they can impact downstream development or operations. We work collaboratively with the Consortium and all delivery Contractors to ensure quality and risk awareness are embedded from the start. Our QA teams apply a consistent, disciplined framework across every delivery model:

Traditional Waterfall for infrastructure and compliance initiatives

Hybrid-Agile for multi-phase SCR efforts

Agile for smaller enhancements (e.g., Release When Ready)

- ClearBest proactively engages with the M&E, Infrastructure, and BenefitsCal Contractors to confirm that every planned system change is feasible, secure, and traceable before any code is written within each model. Validating upstream deliverables allows us to pull forward risks that might otherwise surface late in testing or Production, reducing rework, accelerating approvals, and ensuring the Consortium can make timely, data-driven decisions on quality, cost, and schedule. Our QA team members are embedded and involved throughout the SDLC, continuously evaluating requirements, designs, and test outcomes to maintain delivery confidence and meet County and public needs and expectations.

Governance Every effort throughout the SDLC starts by asking questions related to governance to identify schedule and acceptance risks. For example, if the timing of decisions, buy-in, and/or approvals by the Counties, regions, PSC, JPA, State and federal partners, and/or Advocates is not adequately communicated and planned for, there could be risk of missing critical deadlines or not gaining approval at all. We ask questions to understand if there is adequate planning around the communication of new information, time allowance for discussion and approval, timing of local board or regional approval dependencies, and timing for PSC and JPA review, discussion, and approval. By asking questions early, we can identify governance-related risks and prevent delays before they happen.

Planning – CalSAWS Contractors are required to submit Service Plans at the beginning of their Agreements and Work Schedules/Work Plans at the beginning of and monthly throughout the Agreement terms. These deliverables detail how work will be delivered, coordinated, and approved. As QA, we review each planning deliverable for overall quality and to identify any potential risks. Specifically, we follow our CLEAR Methodology (Section 4.2.2.1.1) and the Consortium Risk Management process to identify risks as shown in Table 4-2.

Table 4-2:  Planning Risks

| Risk Category | QA Focus | ClearBest QA Approach and Value To the Consortium |
| --- | --- | --- |
| Work Schedule/ Work Plan Risks | Completeness, accuracy, integration across Contractors, alignment with the Enterprise PCD | ClearBest QA reviews all Contractor Work Schedules for completeness, accuracy, and cross-contractor integration. Using Jira and Microsoft Project, we verify alignment between scope, milestones, and dependencies. Early identification of resource conflicts or schedule compression enables proactive action to address inaccurate assumptions, protect the critical path, and maintain delivery confidence. |
| Service Plan Risks | Service delivery efficiency, coordination, process clarity, tool integration | ClearBest reviews Service Plans for alignment with the Enterprise PCD, confirms clear roles, responsibilities, and skills, and assesses integration, security, maintainability, and tool viability. Resolving gaps and redundancies across Contractors, ClearBest QA strengthens service continuity, improves coordination, and enhances delivery efficiency. |
| Process Risks | Governance, escalation, change control, communication | ClearBest actively participates in management, change, and committee meetings to confirm adherence to established processes and identify deviations that create downstream risk to quality, schedule, or cost. We ensure timely escalation of high-impact items, reinforce governance discipline, and promote transparent, data-driven decision-making. |
| Technical Operational Risks | Architecture, infrastructure, performance, recovery, support | We apply a structured investigative approach to assess technical designs, configurations, and operational practices for performance, resilience, and recovery readiness. Early detection of weaknesses enables prompt mitigation, reducing service disruptions and strengthening system reliability. |
| Technical Plans and Reports Risks | System configuration, performance reporting, lifecycle management | ClearBest QA reviews technical plans and reports, including the Technology Refresh Plan, Network Design Plan, and Hardware/Software Inventory, to confirm completeness, accuracy, and alignment with performance goals. This ensures visibility into configuration health, validates data integrity, and identifies emerging risks before they affect operations. |
| Strategic Risks | Long-term alignment, scalability, modernization readiness | We assess how project activities align with the Consortium’s modernization and scalability goals, reviewing the CalSAWS Annual Strategic Plan and Application Evolution and Innovation Plan. Our forward-looking analysis identifies constraints early, ensuring technology and process decisions support long-term business and technical success. |

Stakeholder Engagement Risks – The CalSAWS Project engages stakeholders at various points in the SDLC (i.e., Quarterly Stakeholder, Collaboration Model, Committee, and Workgroup meetings) to gather feedback and input. Thoughtful preparation is important when engaging stakeholders because their time is valuable, decisions and feedback require clarity and structure, and every engagement is an opportunity to understand concerns and address stakeholder needs. CalSAWS teams engage with stakeholders, and we partner in the preparation, engagement, and follow-up activities to identify and prevent risks. Highly effective meetings include strong facilitation, proactive distribution of relevant materials, and engaged participation. ClearBest supports CalSAWS to ensure these components are consistently applied to minimize the risk of stakeholder disengagement.

Policy Clarifications and Confirmation Risks – We partner and collaborate with the Consortium and Contractor Business Analysts to clarify policy through and SCIRFRA/SCERFRA process. ClearBest validates that the draft policy provides the clarity necessary to 1) understand user, system, and operational impacts and 2) document requirements, estimates, and assumptions. Further we validate that any changes incorporated into the final policy are appropriately integrated and included in final code. If functionality is deployed into Production prior to final State policy guidance, the system could become immediately out of compliance; security, privacy, and/or policy issues could occur in Production; confusion could be created for County workers or the public; and/or the Contractor has to re-work the solution, impacting schedule, quality, costs, and resources. Our goal is for these risks to be prevented early by working with the Consortium and CalSAWS Contractors to verify policy prior to final design approval, test, and deployment.

Requirements and Traceability Risks – During the Requirements Definition phase, ClearBest proactively pulls forward SDLC service delivery risks by validating the clarity, feasibility, and traceability of all requirements across the SDLC. We confirm business, functional, and technical requirements are clear, feasible, and mapped to the earliest SDLC phase in the Requirement Traceability Matrix (RTM). ClearBest’s approach for quality requirements utilizes a standard-based approach to validate:

Clarity – We apply SMART requirement criteria and engage early to balance scope (i.e., broad enough to enable innovation and precise enough to meet the need) so requirements are clear, feasible, verifiable, and aligned across teams.

Completeness – Using our Standards-Based Requirements Checklist, we confirm impacts (i.e., functional, ADA/508, process, training, interfaces, infrastructure, data, security/privacy, performance, architecture) are captured and ownership is defined.

Traceability – With Zephyr–Jira integration, we enforce end-to-end links from requirements and risks to test cases and acceptance criteria, exposing coverage gaps and reducing rework; recurring clarifications trigger root-cause fixes before design begins.

Design Risks – If designs are unclear or untestable, the Development teams may build solutions that do not meet expectations or requirements, and test teams may be unable to verify readiness for the next stage. Further, design conflicts across SCRs or systems must be raised early, as discovering them in System Test or Production is too late and leads to costly rework and/or additional stakeholder engagement. ClearBest uses SonarQube analytics and traceability checks during design reviews to detect performance, maintainability, and security risks, ensuring alignment with CalSAWS design and architecture standards. We collaborate with Business Analysts to confirm design clarity and adherence to standards, raising issues early to prevent downstream delays and costs. We further reinforce good design practices and consistency through:

Design Templates and Standards – ClearBest partners with the Consortium to evolve and maintain CalSAWS Design Templates and Standards, ensuring they provide clear, consistent guidance for documenting, tracing, and communicating system changes. Together, we assess existing templates to make them more intuitive, comprehensive, and sustainable. Our goal is for every design artifact (i.e., Functional Design Document, Interface Control Document (ICD), or prototype) to clearly convey updates, maintain traceability, and reflect the system’s current and future state. Through structured working sessions, we define standardized sections, visual cues, and versioning aligned with CalSAWS’ enterprise design language. By promoting collaboration across CalSAWS Contractors, ClearBest fosters a unified design approach that enhances transparency, accelerates reviews, and ensures all design materials meet CalSAWS’ quality, accessibility, and governance standards.

Design Documentation Process and Approval – ClearBest validates that all functional and technical design documentation remains current, accurate, and fully traceable to requirements throughout the CalSAWS lifecycle. Our approach aligns with CalSAWS Quality Reviews and includes both functional and technical validation checkpoints to ensure end-to-end consistency and accountability. We participate in the following to provide guidance and identify risks at the design stage, mitigating downstream impacts:

Functional Design Documentation Collaboration – The SCR process is evolving toward more Agile-based delivery for policy and functional changes. QA is committed to supporting the Consortium in the innovation and standardization of Agile practices. In this evolution, ClearBest engages early in the design process to confirm that all necessary documentation is created, including General Design, ICDs, Technical Documents, and Interface Agreements, as needed. We actively participate in both design planning and work sessions so that feedback is incorporated real-time to avoid unnecessary rework and reduce risk of finding design issues later in testing.

Final Design Review – QA uses a Detailed Design Checklist to confirm the completeness and accuracy of CalSAWS design documentation. This checklist allows the team to systematically assess each design, document any discrepancies or findings, and maintain an up-to-date status. This pre-review process is conducted prior to the Consortium's preparation of packets for approval. These detailed practices emphasize our commitment to maintaining high standards in design documentation while promoting collaboration and transparency throughout the project lifecycle. By addressing potential issues at this early stage, the QA team helps to streamline the approval process, minimize complications during project execution, and reduces overall risk.

SCRB and Change Control Board (CCB) Approval – By engaging and performing design reviews early, the approval process is streamlined, resulting in efficient SCRB and CCB approval.

Estimate Reviews – ClearBest recognizes that accurate estimates directly affect the project’s ability to deliver value to users. Using our Estimate Assessment Guide, we review CalSAWS Contractor estimates to assess their completeness, accuracy, and reasonableness. When estimates fall outside acceptable thresholds, we provide prompt, constructive feedback and collaborate with CalSAWS Contractors to bring them back into alignment. We believe that clear, direct communication is the most effective way to maintain realistic estimates and ensure efficient, value-driven delivery.

This proactive, collaborative approach not only reduces rework and downstream defects but also ensures every design decision is informed, validated, and aligned with CalSAWS’ commitment to quality and transparency.

User-Centered Design Reviews – Before implementation, BenefitsCal design prototypes are shared at CalSAWS-hosted UCD/UX meetings. The design prototypes are shared to gather feedback from UCD stakeholders (including representatives from Community-Based Organizations (CBOs), Advocates, and the State) on potential blind-spots that may arise with the deployment of the new functionality. To prepare for these sessions, ClearBest collaborates in UCD preparation meetings with the Consortium and BenefitsCal UCD team, providing real-time feedback and guidance to assist with successfully defining and communicating BenefitsCal changes.

Architecture Reviews – ClearBest understands the Consortium cannot succeed in delivering its strategic and long-term vision without a stable, scalable, and secure technical architecture that evolves in step with business needs. Our QA approach to architecture reviews is built to pull forward risks early before they manifest as system or performance issues. We analyze CalSAWS’ infrastructure, integration, and data layers to identify potential design bottlenecks, maintainability challenges, and security vulnerabilities. Through collaboration with the Consortium, Infrastructure, BenefitsCal, and M&E teams, we validate adherence to modernization standards and confirm that security-by-design principles are embedded throughout. ClearBest’s approach includes hosting collaboration reviews and discussions and creating assessments (when appropriate) to best enable the Contractor teams to address risks proactively and maintain an architecture that supports CalSAWS’ long-term sustainability and growth.

Security – ClearBest’s approach to addressing security risks in the SDLC is to confirm that security is built-in from the start. We collaborate with our partners to map security requirements across every phase of the SDLC to ensure alignment with MARS-E, NIST, and CalSAWS security standards. ClearBest confirms prioritization of potential risks and validates that issues are remediated with a clear action plan by collaborating with our partners to perform early threat modeling, secure code analysis, and vulnerability scanning. This proactive, integrated approach strengthens CalSAWS’ security posture, reduces rework, and ensures continuous compliance with State and federal requirements.

Development/Build Risks – During the Development/Build phase, ClearBest focuses on verifying that quality, security, and maintainability are embedded directly into how code is written, reviewed, and delivered. Our QA team reviews and monitors SonarQube analytics and DevSecOps pipelines using AWS DevSecOps utilities and automated code-quality scans. Metrics such as build failure rate, security scan results, and rework frequency are reviewed to identify emerging risks. QA oversight ensures rapid escalation and resolution before testing is impacted. We collaborate with the Consortium and Contractor teams to establish and uphold clear coding standards, performing code reviews as requested by the Consortium to ensure adherence to those standards. Although we cannot dictate, we highly encourage the CalSAWS Contractor Development teams to use a Test-First Methodology to deliver improved, straightforward code that meets requirements and is easy to debug and test.

Our QA team assesses development practices for compliance with approved designs, secure coding principles, and performance expectations aligned with MARS-E, NIST, and CalSAWS frameworks. We evaluate peer review processes, static code analysis results, and automated Unit and Assembly Testing practices to confirm that defects are detected early, and changes remain fully traceable. Through these independent reviews, ClearBest provides objective assurance that development activities maintain high quality, strengthen security, and support scalable, maintainable CalSAWS releases.

Test Risks – The Consortium, CalSAWS Contractors, and QA collaborate to complete all test phases, including System Test, Regression Test, Performance Test, Security Test, Usability Test, A/B Test, Smoke Test, and CalSAWS County Validation support across CalSAWS systems. ClearBest conducts Independent Testing (including Automated Regression) and monitors completion of all test phases. ClearBest consolidates defect data from Jira and Zephyr to identify high-risk modules and recurring test failures. Automated analytics highlight concentration points requiring additional validation. QA Test Team members confirm coverage completeness and ensure that high-impact test cases address previously detected risk areas. The QA team also tests training materials, providing timely feedback on needed corrections, and reviews performance and security-related outputs to confirm alignment with standards and agreed-upon SLAs. This cross-system/contractor, evidence-based approach builds confidence that CalSAWS systems work as expected. The benefit to the Consortium is it ensures consistent, reliable validation, regardless of delivery methodology and reduces risk of deploying code that could negatively impact production.

Release Readiness Risks – ClearBest’s approach to identifying release readiness risks utilizes a real-time dashboard leveraging Jira, Power Query, SharePoint and other available tools to report and highlight delivery risks across each readiness area. Table 4-3 highlights the readiness areas and criteria used to determine readiness.

Table 4-3:  Readiness Risk Areas

| Readiness Area | Description | Acceptance Criteria |
| --- | --- | --- |
| Application Design | Confirms approved designs meet business and technical requirements. | Design documents approved and traceable to requirements. |
| Application Development | Verifies code completion and alignment with approved designs. | Code reviews complete; no open critical or high defects. |
| System Testing | Validates end-to-end functionality and regression coverage. | All test cases executed; no open critical or high defects. |
| Interface Partner Testing | Validates interface functionality and technical readiness. | All test cases executed; no open critical or high defects. |
| Independent Testing | Provides independent verification of functionality and performance. | QA Test Team validation complete; all defects resolved. |
| User Readiness | Ensures users and trainers are informed and prepared. | Training, release notes, and communications distributed. |
| Security Test | Confirms security controls are validated and vulnerabilities remediated. | Security scans completed; no open critical vulnerabilities; penetration test results approved. |
| Technical and Architecture Updates | Confirms infrastructure changes support performance goals. | Updates validated; no configuration conflicts. |
| Infrastructure and Operations | Ensures Production support and monitoring readiness. | Deployment and rollback plans finalized; staff trained. |
| Performance Metrics | Confirms system meets performance SLAs. | Benchmarks achieved; no outstanding capacity issues. |

ClearBest continuously monitors readiness through an integrated dashboard that provides real-time visibility into risks, dependencies, and validation progress. This disciplined approach ensures all functional, technical, and security criteria are met before release, giving the Consortium and Counties confidence that each deployment is stable, secure, and ready for Production.

Production Deployment Risks – As part of go-live, QA partners with the Consortium and CalSAWS Contractors to prepare and conduct Production Release Testing, using our standard Production Deployment Checklist (see Section 4.3.4). We validate that automated deployment processes are being used to eliminate human error of missing steps in the deployment process. The value to the Consortium is that the deployment checks and automated deployment process support stable go-lives and continuous improvement.

Post-Deployment Risks – After release go-live, QA monitors trends and validates the tracker is maintained with post-production reported findings. We track incidents and post-release defects through ServiceNow, AWS monitoring tools, and Jira. Metrics such as incident recurrence, mean-time-to-resolution, defect density, and SLA compliance drive ongoing improvement and feed the next planning cycle, ensuring a continuous feedback loop.

Ongoing Automation and Innovation Risks – As part of ClearBest’s ongoing commitment to innovation, QA regularly assesses opportunities to automate existing manual processes using emerging tools and techniques, such as AI and Machine Learning (AI/ML) and tighter integration of existing toolsets, allowing QA and Consortium staff to focus on analysis and decision-making rather than data gathering.

In short, ClearBest pulls risk to the front of the SDLC, validating governance, plans, requirements, designs, and readiness early, so issues are resolved before they can slow delivery, raise costs, or impact Counties and the public. This disciplined, cross-contractor approach gives the Consortium timely, evidence-based data to support informed decisions and results in steadier, more predictable releases. The following subsection provides a synopsis of the tools described within this section that make risk identification and analysis possible, including the automated scans, analytics, traceability, and CI/CD integrations that turn our risk-forward method into a secure, auditable, and continuously validated delivery engine.

#### Using Tools to Identify Risks across the SDLC

ClearBest recognizes that to maximize the impact of QA services across the SDLC, the CalSAWS Project needs transparency to track and resolve SDLC delivery risks. To achieve this, ClearBest recommends and evaluates the tight integration of existing CalSAWS tools (i.e., Jira, Zephyr, ServiceNow, SonarQube, and AWS DevSecOps utilities) to strengthen traceability, reporting, and decision-making. These tools are detailed within our approach in Section 4.3.1.1.1 and summarized below in Table 4-4. The tool and approach integration enables enterprise-wide view of SDLC delivery across the CalSAWS Project to proactively highlight delivery risks and problem areas, allowing the appropriate staff to quickly swarm, resolve issues, and keep workstreams on track. As part of this approach, ClearBest continuously evaluates opportunities to automate and enhance existing processes by assessing (and gaining Consortium approval for) emerging tools (i.e., AI and Machine Learning) to improve accuracy, accelerate reporting, provide data insights, and strengthen early risk detection. ClearBest’s quality assurance approach provides independent QA oversight within each SDLC phase.

Table 4-4:  SDLC Tools and QA Purpose

| SDLC Phase | Tools | QA Purpose |
| --- | --- | --- |
| Planning | Jira Microsoft Project | Verify alignment between project scope, milestones, and dependencies across Contractors. Provide early visibility into resource conflicts or schedule compression to enable the Consortium to take preventive action. |
| Requirements | Jira Zephyr | Confirm that each user story includes clear, testable acceptance criteria. Automated traceability between requirements, risks, and test cases exposes potential coverage gaps. Enable analysis of recurring requirement clarifications to identify systemic issues and recommend improvements that strengthen overall quality before design begins. |
| Design | SonarQube Estimate Assessment Guide | Use SonarQube analytics and traceability checks to detect potential performance, maintainability, or security risks. Verify alignment with CalSAWS design and architecture standards to record deviations. Inform early design adjustments that prevent downstream rework and cost. Assess completeness, accuracy, and reasonableness of estimates. |
| Development/ Build | SonarQube AWS DevOps | Review and monitor SonarQube analytics and DevSecOps pipelines using AWS DevOps utilities and automated code-quality scans. Review metrics such as build failure rate, security scan results, and rework frequency to identify emerging risks. Ensure rapid escalation and resolution before testing is impacted. |
| Testing | Jira Zephyr | Consolidate defect data from Jira and Zephyr to identify high-risk modules and recurring test failures. Highlight automated analytics concentration points requiring additional validation. Confirm coverage completeness and ensure high-impact test cases address previously detected risk areas. |
| Deployment | Release Readiness Dashboard | Validate that all critical risks have verified mitigations and successful retests. Aggregate readiness metrics and defect closure status, providing a clear go/no-go recommendation based on quantitative evidence. |
| Operations | ServiceNow AWS Jira | Track incidents, problems, and post-release defects through ServiceNow, AWS monitoring tools, and Jira. Review metrics such as incident recurrence, mean-time-to-resolution, defect density, and SLA compliance to drive ongoing improvement and feed the next planning cycle, ensuring a continuous feedback loop. |
| Ongoing Automation and Innovation | Artificial Intelligence/ Machine Learning (AI/ML) | Assess opportunities to automate existing manual processes using emerging tools and techniques, such as AI/ML and tighter integration of existing toolsets, allowing QA and Consortium staff to focus on analysis and decision-making rather than data gathering. |

By embedding independent QA oversight and linking integrated, automated tools across SDLC phases, ClearBest empowers the CalSAWS Project with a transparent, unified, data-driven view of delivery health. Risks are identified earlier, tracked continuously, and resolved collaboratively, reducing Production defects, improving schedule predictability, and sustaining confidence in every CalSAWS release.

#### Evolving CalSAWS SDLC Service Delivery Practices

ClearBest partners with the Consortium and CalSAWS Contractors to continuously refine quality assurance practices across the SDLC. It is our mission to maximize the impact of QA Services. Through data analytics, structured retrospectives, and collaboration with the Consortium and CalSAWS Contractors, ClearBest turns QA observations into actionable improvements that strengthen the SDLC.

QA at ClearBest is both a discipline and a partnership. We enhance the impact of QA services ensuring that findings translate into enterprise-wide improvements. Through ongoing collaboration with the Consortium and all CalSAWS Contractors, ClearBest facilitates:

Standardization and Knowledge Reuse – To sustain quality and efficiency, ClearBest maintains a QA Knowledge Repository that houses proven templates, tools, and reference metrics from CalSAWS, BenefitsCal, and CalHEERS. Every lesson learned is codified for reuse, reducing onboarding time and ensuring consistency across Contractors and Counties. Key practices include:

Standardized checklists for requirements, design, test, and release readiness reviews.

Reusable automated test suites for common system components.

Reference libraries for accessibility and security compliance validation.

On-demand QA training modules for new staff and surge resources.

Retrospectives at the End of Each Release – ClearBest brings together Consortium, QA, and CalSAWS Contractor teams and facilitates retrospectives at the end of each release to maintain a culture of continual improvement. ClearBest captures and logs insights and action items, follows up with teams on progress toward action items/integrating recommendations, and updates QA checklists and Operational Working Documents (OWDs), as appropriate, for the next cycle.

SCR Process Assessments – ClearBest performs assessments using a structured, evidence-based approach that includes analyzing existing SCR processes and SLAs, gathering data to highlight existing process efficiency and effectiveness, and documenting findings to confirm compliance. This information is compiled and provided to the Consortium and CalSAWS Contractors with recommendations, when appropriate.

Service Improvement Opportunity Tracking and Resolution – ClearBest tracks all improvement opportunities through our Service Improvement Log, a structured workflow capturing observations, recommendations, ownership, and resolution status. Each item is categorized by service area, prioritized by impact and risk, and monitored through defined checkpoints to ensure timely closure. Progress is reported in QA Monthly Status Reports and reviewed with the Consortium during governance meetings. For example, ClearBest’s analysis of recurring design documentation issues led to new peer-review standards that improved requirements alignment and testing consistency across Contractors. This disciplined process ensures improvements are intentional, measurable, and directly strengthens accountability and delivery maturity as CalSAWS evolves.

Together with the Consortium and CalSAWS Contractors, ClearBest transforms QA from a static function into an engine for continual SDLC excellence, empowering CalSAWS to deliver stable, user-focused innovation at scale.

### Demonstrated Successes of Enhancing the Impact of QA Services

ClearBest has several demonstrated successes on CalSAWS and BenefitsCal. The following are just a few examples in two categories that show that QA innovation directly supports program efficiency, reduces risk, and improves predictability:

Continuous Innovation – The QA function has delivered measurable outcomes across CalSAWS and BenefitsCal including:

Cross-Contractor Delivery Milestone Tracking – ClearBest recommended and created a delivery milestone template and process for aligning and communicating cross-contractor delivery milestones, including stage-gates for requirements, design, approval, assembly, and Integration Test activities, resulting in enhanced communication and collaboration and 100 percent of the cross-contractor enhancements being delivered on-time.

Critical Security Findings – Following ClearBest’s 2024 CalSAWS release review and recommendations, the Consortium adopted automated static code scanning as a required DevSecOps step, reducing critical security findings by 40 percent.

Final Design Review – By addressing potential issues at early stages in the design review stage, the QA team helped to streamline the approval process, minimize complications during project execution, and reduce overall risk. To date, the QA team has reviewed over 5,417 SCRs.

SCRB/CCB – By engaging and performing early design reviews and working with CalSAWS Contractors to make tool updates, the QA team helped to streamline the approval process, reducing the number of SCRB/CCB findings and increasing the number SCRB/CCB approvals.

Design Documentation – QA is committed to supporting the Consortium in the innovation and standardization of the Agile practices. The following detailed examples emphasize our commitment to maintaining high standards in design documentation while promoting collaboration and transparency throughout the project lifecycle:

BenefitsCal and SCATL Teams – Both the BenefitsCal and SCATL teams use a Hybrid Agile Methodology for design documentation, and ClearBest QA provides consistent, proactive oversight to ensure accuracy, completeness, and alignment with current requirements. Working collaboratively with the Consortium, ClearBest:

Actively validates changes within each Epic or sprint, participates in daily stand-ups to track progress, resolve obstacles, and maintain alignment with evolving requirements.

Confirms that all user stories are reviewed, approved, and accurately reflected in the corresponding design artifacts.

Uses a Detailed Design Checklist to verify that all changes are clearly documented, user and functional flows are complete and accurate, and design elements consistently mirror approved user stories.

This unified approach strengthens design quality, promotes transparency, and ensures both BenefitsCal and SCATL deliverables remain cohesive, current, and in sync with the Consortium’s standards and vision.

CARES FCED Team – The CARES/FCED team employs a Hybrid Agile Methodology for thorough design documentation. Each sprint involves confirmation that the product owner has approved all stories and that the designs are consistent with the latest developments. ClearBest collaborates closely with the Consortium to ensure comprehensive oversight and alignment. In this context, QA confirms changes during each sprint and takes part in daily stand-ups, remaining informed about ongoing progress and challenges while offering support, where needed. QA ensures that all changes are well articulated and recorded in the design documents, leveraging a Detailed Design Checklist. This checklist serves as a validation tool to confirm that the approved stories are clear and adequately reflected in the documentation and requirements, thus ensuring clarity and consistency across the board.

### ClearBest’s Approach for Enhancing the Overall Impact of QA Services

Why choose ClearBest’s approach?  Because we don’t just identify risks. We prevent them. Our QA approach begins before development starts, engaging at the governance, planning, and design stages to pull risks forward in the SDLC, where they can be addressed proactively and effectively. By embedding independent validation early and maintaining continuous visibility throughout, we ensure that potential issues are surfaced before they become costly defects. Our proactive methods, supported by data-driven tools and collaboration across all Contractors, transform QA into an early warning and prevention system, strengthening delivery confidence, improving predictability, and protecting the Consortium’s investment. With ClearBest, quality isn’t inspected in at the end; it’s built in from the very beginning.

## Adoption and Evolution of UCD/UX in CalSAWS

CalSAWS is poised to elevate UCD/UX from a set of activities to an enterprise practice. With enhanced public-facing UCD/UX in BenefitsCal and UCD/UX practices throughout the CalSAWS SDLC, ClearBest serves as the trusted independent partner that brings it all together, aligning approaches, clarifying roles, and creating shared checkpoints so that user insights seamlessly flow from discovery to design to delivery. Our approach evolves the UCD/UX approach toward a unified framework; reinforces UCD/UX in every phase; standardizes metrics; creates incentives that showcase value; supports new participants; and sustains a learning loop across Contractors. The result is a transparent, measurable, and repeatable UCD/UX practice that improves usability, accessibility, and equity for Counties, CBOs, State stakeholders, Advocates, and the public.

### Approach To Support the Adoption and Evolution of UCD/UX within CalSAWS

Both the M&E and BenefitsCal Contractors bring proven UCD/UX processes to CalSAWS. The BenefitsCal Contractor brings a UCD/UX practice that includes Counties, State stakeholder, CBOs, public users, and Advocates as key participants in research, Usability Testing, design and journey-mapping workshops, prototype validation, and UCD/UX meetings. The M&E Contractor brings UCD/UX to the full SDLC, changing how releases are informed and delivered. As QA, we serve as the independent partner to work across Contractors to cultivate a culture of evolution and adoption and help align, measure, and mature these complementary efforts into an enterprise practice while ensuring quality delivery of systems and services. Our mission is to help the Consortium (at its request) evolve, gain adoption for, and operationalize UCD/UX practices across CalSAWS systems. This includes 1) supporting the BenefitsCal and M&E Contractors in their evolution of UCD/UX within their respective systems and 2) supporting the Consortium and CalSAWS Contractors in creating a collaborative, enterprise-wide UCD/UX Practice. The key factors within our approach that support the adoption and evolution of UCD/UX within CalSAWS include:

Build a Foundation for Unified UCD/UX Framework and Collaboration

Build upon CalSAWS UCD/UX Successes and Best Practices

Reinforce the Application of UCD/UX Practices into Every SDLC Phase

Establish Common UCD/UX Metrics across CalSAWS Contractors

Create Incentives and Demonstrate Value

Support New Project and UCD/UX Participants

Sustain Growth, Evolution, and Innovation

#### Build a Foundation for Unified UCD/UX Framework and Collaboration

We recognize that successful UCD/UX adoption requires shared understanding, trust, and clear coordination across the Consortium, CalSAWS Contractors, and participants. We work with the Consortium to:

Create a UCD/UX Charter that details the vision, purpose, objectives, scope, timeline, outputs, key participants, Consortium authority, and risks for a unified UCD/UX framework.

Clarify Roles and Responsibilities by working with the Consortium and CalSAWS Contractors to create RACI matrices and visual process maps that clearly delineate responsibilities across all Contractors, County, public, and Advocate UCD/UX participants, and QA.

Formalize Collaboration Protocols through the development of Operational Level Agreements (OLAs) that document decision-making expectations, common terminology, QA touchpoints, escalation paths, and cross-contractor workflows, ensuring consistency across delivery teams.

Create Structured Touchpoints for Collaboration across requirements, design, testing, and release management to coordinate efforts and allow for continual improvement and evolution of UCD/UX practices.

Align UCD/UX approaches with the Consortium Enterprise PCD, Collaboration Model, and governance models.

Serve as an Escalation Point for Contractors to help work through UCD/UX issues and concerns. If issues cannot be resolved at the team level, they will be escalated as part of the Delivery Integration Framework and through the project escalation paths, including to the Leadership Team and Issue and Risk Management processes, to ensure timely discussions and resolution occurs.

#### Build upon CalSAWS UCD/UX Successes and Best Practices

As the Consortium requests, ClearBest reviews the existing UCD/UX processes and materials and provides the Consortium with recommendations for improvement. ClearBest utilizes a consistent method for identifying areas for improvement that enables tangible, measurable progress to be made. These include 1) confirming known areas for improvement/expansion; 2) utilizing retrospectives to gain collective, neutral feedback and ideas for the broader UCD/UX improvements/expansion; and 3) compiling recommendations and action items into a workable plan that includes assignments, timelines, and accountability checkpoints. Specifically, ClearBest works with the Consortium and Contractors to:

Identify and Expand on UCD/UX Successes in BenefitsCal – As a starting point and to give credit for what is working, ClearBest will help the Consortium and CalSAWS Contractors identify the elements within the UCD/UX processes that are working well and determine how to build upon them. From ClearBest’s perspective, the Consortium has realized positive gains in the following areas:

User Focus Groups – The BenefitsCal team conducts user focus groups to enable BenefitsCal Business Analysts to identify users’ pain points and gain deeper insights on how to increase adoption and improve user experience on BenefitsCal. Expanding the use of focus groups to home in on user-specific personas can provide deeper insights on each group’s particular persona-based pain points (i.e., Student application processing experience, Retired Medi-Cal Renewal experience) to ultimately make BenefitsCal easier to use and more accessible for those users.

Customer Experience (CX) Monthly Report – BenefitsCal gathers and publishes the CX Monthly Report statistics every two (2) months. The report includes statistics for user flows including usage and adoption metrics based on user journeys. The metric gathering can be expanded to show, in real-time, how system updates affect user behavior. Updates like these can also establish the foundational capability to enable and provide A/B testing insights.

UCD/UX Meetings – BenefitsCal UCD/UX meetings provide a forum to share User Focus Group insights and for stakeholders to provide feedback on planned system updates. The Consortium can replicate/expand this existing meeting as part of creating a User-Centered Design practice that includes other CalSAWS Contractors and Systems (i.e., CalSAWS M&E, Contact Center), setting the groundwork necessary to more broadly gather insights and receive feedback on all public-facing enhancements.

Confirm Known Areas for Immediate Improvement/Expansion and cultivate ideas for making quick gains by improving and/or expanding elements of the UCD/UX practice for CalSAWS. Once items are confirmed as areas the Consortium seeks for expansion, ClearBest supports gathering and documenting improvements, expansion plans, recommendations, and action items. These will be combined into a larger set of actions that result from the next step of conducting joint retrospective sessions with the CalSAWS Contractors and Consortium.

Conduct Joint Retrospectives with CalSAWS Contractors and Consortium regularly to fully understand what’s working, where improvements can be made, and recommended actions toward improvement. Our retrospectives include a small cross-section of staff from the Consortium, BenefitsCal and Application Development teams, and the BenefitsCal and M&E Contractors that can speak to their UCD/UX experience on BenefitsCal and UCD/UX plans in CalSAWS. This group can provide valuable insight into the successes, challenges, and methods for improving and/or expanding all areas of UCD/UX across CalSAWS.

Compile Actions and Recommendations from retrospective session(s) and QA observations. QA partners with the CalSAWS Contractors to create action plans for improvement. This is more than a list of action items to tick off. We expect the outcomes of the retrospectives to give insight into the larger, strategic plan for UCD/UX across CalSAWS. We create the recommended actions and plans to be thoughtful and integrative to advance the evolution and adoption of UCD/UX. We conduct a walkthrough of the action plan with the collective Consortium and CalSAWS Contractor staff that participated in the retrospectives and were involved in confirming known areas for improvement/expansion and allow time for a full review. We incorporate feedback, provide it to the group to use as a roadmap, and work with the group to establish checkpoints for progress.

#### Reinforce the Application of UCD/UX Practices into Every SDLC Phase

Adoption can only occur if processes and reporting are consistently practiced throughout the SDLC and reinforced by leadership, from planning and deliverable creation through data gathering and reporting at each phase. As we review each SDLC area, we ask questions and seek to give confidence based on 1) adherence to the UCD/UX process, 2) outcomes that are best suited for the customers based on feedback, and 3) design that are solid and well-integrated with CalSAWS, BenefitsCal, Contact centers, Imaging, security, etc. After each retrospective session, actions are incorporated into the appropriate SDLC phases, activities, and tasks. As the Consortium requests, ClearBest participates in each of the following areas:

Review the User Centered Design Plan and Customer Experience Report Plan to determine consistency and gaps across CalSAWS Contractors and share good practices and successes. These plans can be expanded to document the processes, tools, and best practices of an enterprise-wide UCD Practice for all public-facing enhancements.

Review Feedback Collection Tools (i.e., Always-On Surveys, Amplitude, and WEVO) designed to understand the public, CBO, and County user experience; how, why, and when they use the system features; and what makes them want to use the system. We validate that the tools are designed to appropriately collect the needed data; are designed (language, content, and format) to encourage the intended audience to respond; have clear instructions; gather feedback that helps inform and evolve the CalSAWS public-facing features; and are structured for measurable and reportable results.

Review Creation of Personas to validate they accurately represent each user group’s demographics, needs, goals, and pain points. Further, because the personas cover a wide range of groups, we review how potential conflicts are resolved and how the Contractors take advantage of the feedback loop to support the discussions.

Participate in UCD/UX Preparations and Meetings to provide timely feedback on materials, and, even more importantly, confirm alignment with CalSAWS Project strategic goals, objectives, and initiatives. When requested by the Consortium, ClearBest will partner with the Consortium and CalSAWS Contractors to transition from addressing specific user pain points to a more strategic enterprise-wide view of the end-to-end user experience across the CalSAWS ecosystem, so that user experience and administrative processes are both considered when proposing and addressing system changes.

Assess how the feedback is translated into business requirements, verifying that the resultant requirements and user stories honor the users’ feedback, preserve system design integrity, and include methods for gathering ongoing user feedback to determine if the change has made a difference to the overall process. We also verify how information is shared across CalSAWS Contractors and systems to improve end-to-end processing of information and ensure requirements for system updates in all areas are considered, documented, and coordinated.

Provide feedback on design solutions, by participating in design sessions; assessing SCRs and wireframes, storyboards, and prototypes from the perspective of holistic CalSAWS solutions; and providing feedback, including findings and recommendations on UCD/UX-related SCR documentation. Feedback focused on confirming:

Functional and non-functional requirements, such as accessibility, usability, security/privacy, interface and integration, are traceable and met in designs.

Project design standards are verified.

Estimates are reasonable based on scope, cost, and complexity of the change.

Evaluate the solution through Independent Testing and review of UX Test methodology, best practices, approaches, plans, schedules, Usability Test results, and A/B Test results. ClearBest’s Independent Test and assessment activities provide the Consortium and CalSAWS Contractors with actionable feedback and insights. ClearBest collaborates with the Consortium and CalSAWS Contractors to provide timely feedback on A/B Test methodology and suggested scenarios, verifying test scenarios and data outputs, and reviewing findings.

Participate in Quarterly Stakeholder Preparation and Meetings to confirm materials align with UCD Practices, listen to Advocate and State stakeholder feedback, and identify opportunities for greater collaboration.

Ensure transparent and clear reporting of UCD/UX outcomes to the JPA, PSC, regions, State stakeholders, CBOs, Advocates, and end users.

Evaluation and Continual Improvement to verify efficacy of changes with users and via data collection. This also includes conducting end-of-release retrospectives with the internal project teams to identify what worked well, where improvements could be made, and action plans for improving the next release.

Institutionalize UCD/UX Thinking by embedding UCD/UX checkpoints in deliverables and phase gates, ensuring these principles remain integral to ongoing system evolution and enhancements.

#### Establish Common UCD/UX Metrics across CalSAWS Contractors

We work with CalSAWS Contractors and Consortium to standardize and incorporate UCD/UX metrics throughout the SDLC to provide the Consortium a transparent view of overall progress and effort by contractor/system; the type of system changes being made; user feedback before and after a system change; and how system changes impacted the user experience. By having metrics that provide insight into the correlation between pain points, enhancement requests, system changes, and direct impact, the Consortium can better prioritize changes and meet the needs of the Counties and public.

#### Create Incentives and Demonstrate Value

Enterprise adoption and evolution of UCD/UX practices can effectively be supported through incentives, showcasing successes, and team pride. ClearBest works with the Consortium to:

Establish recognition metrics for teams that successfully embed UCD/UX best practices into their processes.

Showcase use case studies to demonstrate how improved usability directly leads to improved service delivery such as fewer help desk calls, faster application completion by customers, faster case work completion by County staff, and higher County and customer satisfaction.

Showcase innovative Ideas that lead to more effective ways for CalSAWS teams to deliver system changes that truly meet each end user group’s needs.

#### Support New Project and UCD/UX Participants

Orientation and support is crucial for adoption as the UCD/UX practice is expanded across the project and to more County, State stakeholder, CBO, and Advocate participants. At the project level, we work with the Consortium and CalSAWS Contractors to ensure teams are aware of the purpose, processes, and data gathering methods that directly support more effective participant involvement. We work with the Consortium and CalSAWS Contractors that lead the UCD/UX sessions to validate that UCD/UX participants have awareness of and orientation to:

How UCD/UX engagement will occur and expectations for participation.

What happens with their input after their sessions.

The governance of decisions.

Timing of changes into the system.

Recurring training modules.

ClearBest comes alongside the Consortium and CalSAWS Contractors to validate that participants receive the needed communication and support throughout the process, the processes and sessions are effective and useful to the overall purpose; and feedback loops are in place between the participants and CalSAWS.

#### Sustain Growth, Evolution, and Innovation

ClearBest promotes a culture where innovation is sustained through learning, feedback, and collaboration. By continuously reviewing outcomes, sharing insights across Contractors, and celebrating real-world improvements, we support the evolution of UCD/UX practices to deliver lasting value for the Counties and customers. A few ways to sustain growth, evolution, and innovation are through:

Continuous Improvement Reviews to incorporate feedback from end users and Counties into a continuous improvement process.

Foster a Quarterly Cross-Contractor Learning Loop to share findings from usability and accessibility reviews, metrics and success rates from implemented changes, successful design patterns, and lessons learned. The teams document outcomes in a common location to build team knowledge and incorporate them into each CalSAWS Contractor and the enterprise UCD/UX practices.

Report Post-Implementation Evaluations with the Leadership Team to discuss metrics demonstrating impact of changes on County and customers and how lessons will be incorporated into the future releases to evolve the process.

Encourage Healthy Competition to showcase how innovations have resulted in real impacts to the end users. Innovations are first shared with the Leadership Team and then more broadly in organizational forums such as CalSAWS All Staff meetings to promote awareness and demonstrate the value of incorporating UCD/UX as common practice.

### Demonstrated UCD/UX Successes

The following are examples from BenefitsCal and CalHEERS where ClearBest has been part of and fostered the implementation of UCD practices:

BenefitsCal – ClearBest QA has played a vital role in advancing UCD practices across CalSAWS, ensuring that design enhancements reflect authentic user input and real-world experiences. From BenefitsCal’s inception, QA guided its adoption and integration into the CalSAWS ecosystem, validating usability, accessibility, and platform consistency. Through leadership in the Collaboration Model, QA established a structured feedback cycle engaging the public, Counties, CBOs, State partners, and Advocates in reviewing new functionality and policy-driven changes. By analyzing UCD materials, prototypes, and CX reports, QA verified design intent, accuracy, and completeness while delivering actionable recommendations that improved clarity and usability. These efforts have strengthened transparency, increased confidence in user experience validation, and ensured UCD outcomes directly support CalSAWS’ vision of an intuitive, equitable system for all users.

CalHEERS – The ClearBest CalHEERS team participated in the UCD sessions, supporting first the pilot then full implementation. Our team was instrumental in getting the right participants into the sessions and created an environment in which participants were comfortable making decisions at a more rapid pace. We further provided recommendations on updating the defect and Change Request processes related to UCD, which resulted in more rapid resolution of defects, fewer invalid change requests, and timelier deployment of features.

### Why ClearBest to Support UCD/UX Evolution and Adoption

ClearBest is the QA Contractor of choice because we create an environment where the user experience collaboration works across teams, systems, and the people who rely on them. As CalSAWS’ trusted QA partner, we bring the experience, independence, and teamwork needed to turn great ideas into real improvements that Counties, partners, and customers can feel every day. We help ensure that user feedback doesn’t just get collected but shapes better designs, smoother interactions, and a better customer experience. By connecting insights to action, we help CalSAWS deliver systems that are not only reliable and accessible but continuously improve the user experience.

## Evolution and Advancement of Automated Regression Testing

ClearBest’s approach to Automated Regression Testing is pragmatic, measurable, and built for a multi-contractor environment. We treat Automated Regression as an engine for delivery velocity and stability and not a late-stage checkbox. We do this by standardizing practices across Contractors, shifting execution left into the CI/CD pipeline, and validating results across system boundaries (BenefitsCal, CalSAWS, ForgeRock/Ping, Imaging). We begin with an objective assessment of current tools and scripts, align on common definitions of coverage and pass criteria, and integrate Automated Regression checkpoints at component, assembly, integration (end-to-end), and System Test levels. We then operationalize accountability through shared dashboards, defect analytics, and cadence reviews that make progress visible and action oriented. The outcome is earlier defect discovery, higher confidence in releases, and a sustainable Automated Regression discipline that advances with the Consortium’s modernization roadmap. The subsections that follow detail how we execute Automated Regression within Independent Testing and how we lead enterprise adoption of Automated Regression throughout the SDLC and across all CalSAWS Contractors.

### Approach to Support Evolution and Advancement of Automated Regression Testing

ClearBest is passionately committed to the value achieved through advancing and evolving Regression Testing, recognizing its powerful impact on the SDLC. Our approach to supporting the evolution and advancement of Automated Regression Testing within CalSAWS starts with scrutinizing new tools and approaches and ends with championing approved processes and tools project wide. We start by assessing the effectiveness of the multiple Automated Regression tools and practices used on CalSAWS to understand the pros and cons of each as well as the efficacy of the results. It is of upmost importance that the Automated Regression Test tools and practices are efficient for creating, executing, and maintaining tests; maximizing code coverage; and providing highly reliable and repeatable results. We support the Consortium’s vision for continuous improvement and the adoption of modern tools by positioning Automated Regression Testing not just as a quality checkpoint, but as a catalyst for increased efficiency, resilience, and trust in the systems. The following describes how we 1) conduct, evolve, and advance Automated Regression Testing as part of our Independent Testing and 2) support the evolution and advancement of Automated Regression Testing across the CalSAWS ecosystem.

ClearBest supports the continuous evolution of Automated Testing and contributes to the evaluation of the Automated Test universe to confirm that each delivers measurable value, aligns with Consortium objectives, and maintains the integrity of existing operations. To evolve and advance Automated Regression Testing across the CalSAWS ecosystem, ClearBest reinforces:

“Shift Left” Approach to Automated Regression Testing – Today, Regression Testing occurs primarily at the System Test phase. ClearBest envisions evolving Automated Regression Testing by working with CalSAWS Contractors to employ a “shift left” philosophy and utilize the available tools within the CI/CD process to execute Automated Regression Testing at the Component, Assembly, System, and Integration (End-to-End) Tests points. By shifting Automated Regression Testing to earlier in the process, code breakages can be found and fixed sooner, and subsequent testing gets cleaner, allowing time for more testing and greater coverage.

- ClearBest supports the Continuous Integration of Automated Regression into the CI/CD Pipeline by:

Leveraging Requirement Traceability to Highlight Automation Opportunities – ClearBest partners with the Consortium and CalSAWS Contractors to create a standardized approach for mapping and tracing requirements to the earliest SDLC Phase. For example, ADA/508 compliance requirements can be verified as page components are developed. Verifying and reporting ADA/508 compliance earlier in the SDLC phase equips developers with real-time feedback on compliance requirements, enabling them to make necessary corrections in the appropriate SDLC Testing phase.

Integrating Regression Test into the CI/CD Pipeline – CalSAWS has successfully integrated Automated SAST/DAST Testing into its CI/CD processes, setting a strong foundation for continuous quality validation. ClearBest builds on this success by expanding automation to include Regression Testing within the CI/CD pipeline, ensuring test execution occurs at the right points in the SDLC. As part of this effort, ClearBest reviews and assesses continuous integration plans to confirm a comprehensive approach that applies component, assembly, and integration-level regression scenarios in the appropriate phases. By enhancing the existing CI/CD Checklist used for SAST/DAST validation, ClearBest ensures Regression Testing is fully integrated, coordinated across all Contractors, and effectively supports the goal of shifting automated quality assurance further left in the Development lifecycle.

Closed-loop Automated Regression Coverage – Performing Manual Testing is time-consuming, inefficient, and should be limited to validating that new functionality works as intended. During the application hardening phase, ClearBest verifies that Regression Test requirements, identified in the requirements phase, are implemented. ClearBest will partner with the Consortium and CalSAWS Contractors to confirm “what should be automated” is, resulting in increased coverage and a cost-effective use of both Business Analyst and Tester time.

Shift in System Delivery Focus and Test Across Systems – In the CalSAWS multi-contractor environment, each Contractor takes responsibility for the system and services they are delivering but not the entire delivery. For testing, that translates to testing only within the Contractor’s own system boundaries and emulating testing of transactions that cross into other systems. In Production, that can result in data exchange and case update issues. It is imperative that CalSAWS Contractors have a mindset of shared responsibility for system delivery, which includes working collaboratively to conduct Cross-System Testing and diagnose issues without pointing fingers. As part of Independent Testing, ClearBest conducts manual and Automated Testing across systems, and we believe that it is essential for all Contractors to test across systems as part of System and Automated Regression Testing to validate that changes made flow through correctly to all systems. The additional coordination across test teams is well worth the dividends paid from a solid stable system. Shared responsibility also means shared success.

ClearBest advances cross-system Automated Regression Test coverage by leveraging User Journeys to confirm true cross-system, end-to-end coverage. Our approach ensures that Regression Test scenarios trace cohesive user experiences across all CalSAWS systems, not just isolated functions. Partnering with the Consortium, we verify that Regression Testing captures the critical handoffs between users and systems, so automated results reflect the complete CalSAWS experience. Working collaboratively with CalSAWS Contractors, ClearBest helps clarify, coordinate, verify, and report on comprehensive regression journey coverage across CalSAWS, BenefitsCal, Imaging, Contact Center, Lobby Management, and Central Print.

Accountability for Automated Regression Test Efficacy – Each CalSAWS Contractor must be accountable for accurately maintaining, expanding, and evolving a robust Automated Regression Test library. This takes in-depth system knowledge. For example, prior to completing the M&E transition to Deloitte, Accenture created 1,874 automated regression scripts with 100 percent coverage for 90 percent of all transactions. It is imperative that this coverage is maintained, even as test tools evolve. ClearBest supports this by:

Verifying Automated Regression Scenario Accuracy and Efficiency – As part of advancing Automated Regression Testing, ClearBest validates the accuracy and efficiency of Regression Test scenarios by confirming that automated regression requirements are correctly mapped to their corresponding test scenarios, ensuring complete and reliable coverage. To assess efficiency, we review regression scripts to verify they are designed with flexibility, reusability, and maintainability in mind. Using standards-based checklists, ClearBest partners with the Consortium and CalSAWS Contractors to confirm that all Regression Test scripts are both precise and optimized for long-term effectiveness.

Prioritizing Automated Regression Scenarios and Requirements – A consistent approach to prioritizing and reporting on Automated Regression Test coverage is essential to confirming that CalSAWS Contractors are working on scenarios that improve the CalSAWS user experience. ClearBest understands that the number of Automated Test scripts does not equate to better outcomes for our users; rather, code coverage for personas does. Using best practices, we work with Contractor teams to leverage existing usage and transaction volume statistics to confirm prioritization of automated regression scenarios based on user personas and roles. This approach directly supports the evolution of Automated Regression Testing that aligns with improving the CalSAWS user experience.

Standardized Automated Regression Reporting to Improve Coverage and Efficiency – ClearBest understands that what gets reported gets actioned upon. Partnering with the Consortium, we standardize Automated Regression Reporting across CalSAWS Contractors and systems so that regression priorities are clearly communicated, and the appropriate actions are taken.

- ClearBest’s approach to Automated Regression Test efficacy and accountability ensures Automated Regression Testing remains accurate, prioritized, and meaningful, regardless of CalSAWS Contractor or tool changes. By holding each CalSAWS Contractor accountable for maintaining effective test coverage, validating scenario accuracy, focusing on user-impact priorities, and standardizing reporting, ClearBest drives actionable and effective results. This collaborative and disciplined approach keeps automated regression aligned with system updates while continuously supporting an improved CalSAWS user experience.

Consistency in Automated Regression Testing Tools and Practices across Contractors – ClearBest envisions a significant expansion and advancement of Automated Regression Testing occurring at the tool and practices level. Specifically, evolution and advancement can best occur when there is:

Consistency in Tools and Processes – Applying consistency and standards across tools, processes, and a centralized test library can quickly build a robust Automated Regression Testing practice that supports standardized cross-system testing, with test scripts, results, tracking, and reporting becoming ever more consistent across teams. A further result of using similar test tools and processes is the ability to utilize common test scripts, personas, data, and tools across Contractors to support CalSAWS testing and not just single Contractor testing. This mindset requires diligence in the creation and maintenance, as everyone will be able to pull and use scripts to best test the systems.

Consistency in Automated Regression Test Tools – The QA team uses the same Automated Regression Test tools as the CalSAWS Contractors and Consortium to ensure comparable and efficient testing across the enterprise. These test tools include Selenium, Python, Amplitude, Cyara, and Jira. To evolve enterprise-wide testing, ClearBest envisions all Contractors utilizing the same tools to support Automated Regression Testing. This supports consistency and potential cost savings and is further key as tools evolve.

Proven Automated Regression Tools – There is more on the line than expediency in testing and using the latest tools. Testing must accurately confirm the system is stable and ready for Production. The M&E Contractor is preparing the CalSAWS application to enable code creation and testing with AI tools. To date, the CalSAWS code base has been so large that many of these tools have been impossible to use effectively or reliably. As the code gets segmented into more manageable parts, tools that bring real efficiency in Automated Regression Testing, such as AI, can be effectively applied.

ClearBest is committed to applying and bringing tools that improve test coverage and expediency. In addition to expanding code coverage, we continue to use data-driven analytics and streamlined testing and reporting processes to keep analysis and reporting efficient. We are ready to provide assessments of innovative test tools and processes for Automated Regression Testing, assess proofs of concept for new tools, and evaluate how the existing Automated Regression Test libraries work with or are migrated to the new approved tools. We support this by leveraging ClearBest’s standards-based assessment methodology.

By driving greater automation, accuracy, and consistency in Regression Testing, ClearBest enables true Continuous Integration and Delivery, providing faster feedback loops and greater confidence in every release.

#### Automated Regression in Independent Testing

ClearBest’s approach to Automated Regression as part of Independent Testing focuses on the areas that make the most impact; specifically, validating the functions, integrations, and data exchanges critical to CalSAWS operations. As part of our Automated Regression Suite, we confirm that CalSAWS Systems, such as BenefitsCal, CalSAWS Core, ForgeRock/Ping, and Imaging operate accurately and reliably. Our QA Test Team maintains an evolving End-to-End Automated Test Library that targets high-usage and high-risk functionality, confirming that critical system integrations perform as intended and that cross-system transactions remain stable through every release. Specifically, we:

Maintain an Automated End-to-End QA Regression Test Suite – We maintain and continually expand our independent cross-system End-to-End Automated Regression Suite. Our team leverages data mining, reporting, and usage monitoring to guide regression coverage, focusing on high-usage and high-risk functionality. After confirming with the Consortium, we will make the necessary changes to ensure critical processes are validated. Our QA Automated Regression Tests cover:

The most used functionality and brittle areas of CalSAWS (including external partner systems and APIs), BenefitsCal, Imaging, and ForgeRock/Ping to ensure all systems remain stable as changes are implemented in one or more of them. Our End-to-End Tests start with an applicant in BenefitsCal and follow the path through ForgeRock/Ping, Imaging, and CalSAWS and then return information from CalSAWS to Imaging to BenefitsCal. The full round trip testing helps prove that the systems, system handoffs, and data exchanges are stable, and the information and transactions process accurately.

Negative testing and failure condition scenarios, ensuring the system is resilient when faced with unexpected or adverse inputs.

We conduct both manual and Automated Regression Testing and anticipate having 100 percent of all Automated Regression scripts complete in January 2026.

Evaluate Ongoing Results and Provide Recommendations for Improvement – Our team continuously evaluates Independent Test and Automated Regression Test results to identify potential improvement opportunities. We do this by:

Updating Regression Test Scripts to align with the latest major release updates.

Reporting QA Regression Test Results with clear pass/fail status, defect number, impacted system, and assigned Contractor/team to triage and resolve.

Perform Regression Test Tool Assessments to enhance Regression Test performance and maintainability.

ClearBest’s End-to-End Automated Regression Test approach ensures systems function cohesively, confidence in releases is strengthened, and shared accountability is a common practice amongst CalSAWS Contractors.

### Demonstrated Examples of Evolving and Advancing Automation Regression

The following are few examples of our team’s positive impact on evolving and advancing Automated Regression Testing for:

CalSAWS –  We created dynamic feedback loops and seamless integration processes that elevated CalSAWS testing strategies to the next level. Specifically, ClearBest:

Worked closely with Accenture on the CalSAWS Automated Regression Test library. When we started in 2019, there was approximately 60 percent coverage for online transactions and additional automation was prioritized as new functionality was deployed. Working collaboratively with Accenture, prioritization was altered to focus on the most frequently used transactions. Today the Regression Test library provides 100 percent coverage for 90 percent of the most frequently used transactions. We established continuous review of the CalSAWS core regression baseline after each major release to maintain efficiency and accuracy.

Facilitated and fostered enhancements to the BenefitsCal Automated Regression practice to confirm Release Readiness and provided recommendations to strengthen manual regression coverage.

Provided valuable input to refine and advance the Automation Regression Test Framework and focused on expanding our Independent Automated  Regression Testing efforts. This involved implementing comprehensive testing strategies that covered a wider range of scenarios to ensure the reliability and performance of applications. Additionally, we helped enhance the robustness of our testing processes by incorporating the latest tools and methodologies, ultimately leading to improved software quality and user satisfaction.

Designed 22 CalSAWS End-to-End scenarios that emulate the user journey from intake through benefit issuance and reporting, targeting 100 percent implementation by January 2026. We continue to expand our automation framework to cover integrated functionality with BenefitsCal, CARES, Imaging, and other connected systems, leveraging Python, Selenium, and other automation tools supported by the project to ensure comprehensive, efficient, and scalable testing.

California Department of Justice’s (DOJ) – IFG, planned and executed comprehensive Stress and Load Testing for DOJ’s Ammo 2016 project, leveraging Broadcom CA Application Performance Management (CA APM) and BlazeMeter/Apache JMeter–compatible scripts to simulate real-world usage across the Dealer Record of Sale Entry System (DES), California Firearms Application Reporting System (CFARS), Armed and Prohibited Persons System (APPS), Dealer Record of Sale (DROS), California Firearms Information Gateway (CFIG), and Automated Firearms System (AFS). The team delivered the testing strategy and execution plan, developed and ran scripts using DOJ‑approved cloud tools, monitored end-to-end performance to surface bottlenecks, issued iterative reports with remediation recommendations, and provided knowledge transfer to DOJ staff to sustain the process.

CalHEERS – For CalHEERS, our team created the full set of automated regression scripts for the FPACT program within just three weeks, helping to streamline and fortify ongoing testing.

### Why ClearBest for Automated Regression Testing Evolution and Advancement

As the trusted QA partner, ClearBest brings extensive experience assessing and improving Contractor automated regression scripts, practices, and results, while designing and executing our own end-to-end scenarios to expand automation across CalSAWS and BenefitsCal. Our independent, data-driven validation ensures objective results free from delivery bias. Close collaboration with all CalSAWS Contractors streamlines testing, reduces redundancy, and increases confidence in every release. By extending automation into areas such as API Testing, AI-assisted reviews, and user journey validation, we deliver faster readiness, higher accuracy, and fewer production defects. Our approach creates tangible value across the enterprise: for the Consortium, it strengthens confidence and governance through transparent analytics; for Counties, it minimizes disruptions and accelerates reliable releases; and for the public, it ensures seamless, trustworthy access to benefits. Through continuous assessment and modernization, ClearBest keeps Automated Regression Testing efficient, adaptive, and aligned with CalSAWS’ evolving vision, fulfilling our mission to serve with quality, trust, and measurable impact.

## Evolution and Advancement of DevSecOps

CalSAWS continues to evolve toward a secure, modular, and automated enterprise environment. The Consortium’s DevSecOps vision (i.e., integrating development, security, and operations into a single, governed pipeline) is central to achieving faster, safer, and more reliable change delivery. ClearBest QA supports this vision by ensuring that DevSecOps becomes a consistent, enterprise-wide standard, embedding automation, early risk detection, and security validation across the CalSAWS Contractors’ pipelines. Over the past few years, the Consortium and CalSAWS Contractors have implemented elements of CI/CD, which have proven beneficial, and there are significant opportunities for future improvements as DevSecOps maturity continues to evolve. ClearBest has been a driving force in that evolution. As the Consortium’s independent QA partner, we have helped CalSAWS integrate security early, expand automation coverage, and strengthen cross-contractor collaboration to make DevSecOps a foundational practice rather than a specialized activity.

### Approach To Support the Evolution and Advancement of DevSecOps within CalSAWS

ClearBest fully embraces the Consortium’s DevSecOps vision to:

Accelerate secure, reliable deployments.

Integrate Automated Testing, security scanning, and compliance into each CalSAWS Contractor’s delivery pipeline.

Maintain continuous visibility and traceability across all Contractors.

Protect sensitive citizen data while fostering agility and innovation.

As the Consortium’s independent QA partner, ClearBest transforms that vision into practice. We provide measurable data to support strong governance, objective validation, and continuous improvement oversight to ensure DevSecOps operates as a CalSAWS enterprise standard, reducing contractor-by-contractor variation. Through collaboration and accountability, ClearBest fosters the integration of development, security, and operations into one cohesive, transparent framework that enhances both speed and trust.

As the incumbent QA Contractor, ClearBest is already a key facilitator of this vision. Our QA framework operationalizes DevSecOps principles through independent oversight, automation of quality and security gates, and analytics-driven assurance that every code change meets CalSAWS standards for functionality, security, accessibility, and performance before release. Our mission is to support the evolution of DevSecOps practices, supporting the emergence of a CalSAWS standard, uniting development, security, and operations under one measurable, collaborative framework.

To support CalSAWS’ evolution and advancement of DevSecOps, we work with Consortium and CalSAWS Contractors to:

Establish a Standardized DevSecOps Framework – The Consortium is taking a stronger leadership role in strategic technology vision and standardization of tools and practices. ClearBest actively supports the Consortium in creating and operationalizing a Consortium DevSecOps Framework that integrates and evaluates the processes, tools, and controls used by each CalSAWS Contractor. The goal of the framework is to define a single set of expectations for automation, security, and testing that 1) is aligned to industry standards including NIST SP 800-53, MARS-E 2.0, and Open Worldwide Application Security Project (OWASP) Software Assurance Maturity Model (SAMM) and 2) enables the CalSAWS Contractors to perform DevSecOps collectively while preserving accountability within their own scope. To support the Consortium in the creation of this framework, ClearBest:

Works with the Consortium to create foundational elements of the framework, establishing standards for:

CI/CD pipeline control checkpoints for automated build, code scan, test, and deployment.

Security as Code (SaC) templates and Infrastructure as Code (IaC) script templates (e.g., Terraform, CloudFormation) that meet security baselines and environment-parity requirements.

Integrated metrics and a DevSecOps Dashboard to provide ready visibility into build, vulnerability, and test data.

Mapping security findings and remediations to specific SCRs and release artifacts to ensure compliance traceability.

Application of zero-trust principles through automated policy-as-code validation of network rules and access controls.

Facilitates working sessions with Consortium and CalSAWS Contractor DevSecOps leads to establish and maintain baseline standards, tool configurations, and reporting expectations.

Validates the agreed-upon DevSecOps Framework within OWDs for traceable, auditable application across all contracts.

Advancing the CalSAWS Security Culture – Each CalSAWS Contractor defines complementary strategies to evolve and advance DevSecOps maturity. These combined CalSAWS Contractor initiatives emphasize fully automating security scanning, policy enforcement, and compliance verification within CI/CD pipelines to ensure vulnerabilities are identified, remediated, and verified prior to release. ClearBest’s QA oversight validates that these automated controls are consistently implemented and effective across all Contractors. This further confirms that vulnerability analytics, configuration management, and risk-based validation operate as an integrated, continuously monitored DevSecOps ecosystem in which security is proactive and preventative rather than reactive. In this model, ClearBest helps to bridge development, operations, and security to ensure every release is validated for quality, compliance, and performance. Our independent QA role provides the objective confirmation that DevSecOps practices and automation remains effective, measurable, and auditable. To help transform DevSecOps from isolated tool usage into a governed process with measurable compliance and traceability, we:

Review CI/CD pipeline configurations, automated build checkpoints, and security scanning integrations to confirm alignment with NIST SP 800-53, MARS-E 2.0, and Consortium baselines.

Verify implementation of standardized SaC templates and IaC scripts to ensure compliance with hardening baselines, environment parity, and least-privilege access controls for keys and secrets.

Confirm that SAST, DAST, and dependency vulnerability scans run automatically in every pipeline and that critical vulnerabilities are remediated before merge or release approval.

Confirm zero-trust principles are implemented through automated policy-as-code validation of network rules and access controls.

Confirm that credential management is automated, auditable, and conforms to least-privilege principles.

Validate that automated dependency, container, and misconfiguration scans identify open-source and cross-contractor risks and are tracked through closure.

Verify that deployment gates enforce signed artifact promotion, change-record association, and compliance evidence documentation.

As CalSAWS migrates toward greater modularization and IaC, ClearBest validates that automation enhances not compromises security.

Expand Quality Automation and Gates – ClearBest supports the Consortium’s goal of continuous delivery and partners with CalSAWS Contractors to embed QA validations into automated CI/CD pipelines, helping the Consortium advance toward a secure, auditable, and continuously validated delivery process. To ensure that DevSecOps automation accelerates rather than fragments the delivery process, we:

Review CalSAWS and BenefitsCal CI/CD pipelines for automation coverage, security integration, and reporting accuracy across development, testing, and deployment phases.

Confirm that unit, integration, regression, security, accessibility (Section 508/ADA), and performance tests are executed automatically on each build, with failures preventing promotion.

Approve and monitor quality gate thresholds (e.g., test coverage, defect density, performance, vulnerability severity) that determine readiness for environment promotion.

Seek to strengthen tool and data integrity by:

Reviewing and verifying CalSAWS Contractors implementations and configurations across Jenkins, Bitbucket, SonarQube, Fortify, and AWS CodePipeline to verify consistent automation, reliable metrics, and alignment with Consortium standards.

Confirming SAST/DAST tools implemented by CalSAWS Contractors to sustain continuous security validation.

Validating data accuracy and usability on the DevSecOps Dashboard.

Verify that each build produces test, performance, and security evidence for QA review and risk-based go/no-go decisions.

Continuously Monitor and Utilize Predictive Risk Analytics – ClearBest leverages analytics to predict risk and noncompliance before they materialize. Using trend data from Jira, SonarQube, and vulnerability management tools, QA identifies patterns such as recurring code weaknesses, missed patch windows, or delayed pipeline scans. These insights feed directly into QA Monthly Status Reports and SCR retrospectives to ensure corrective actions are implemented and measured in subsequent cycles. Specifically, we:

Analyze historical defect, scan, and vulnerability trends from Jira and SonarQube to predict areas of high technical debt.

Use regression analysis to forecast likely failure points in upcoming releases.

Share predictive insights in QA Monthly Status Reports to inform prioritization and prevent rework.

Foster Collaboration and Share Ownership – DevSecOps success in a multi-contractor environment depends on open and honest communication and collaboration. We leverage open forums and workshops to bridge the gap between Contractors by promoting alignment, knowledge sharing, and accountability. The goal is to align security, operations, and Development teams through a shared quality goal. This collaborative QA leadership ensures that DevSecOps maturity progresses consistently across CalSAWS, BenefitsCal, and supporting systems. To enhance communications and collaboration, we facilitate:

Cross-contractor retrospectives that encourage shared learning and collective problem solving.

Quarterly DevSecOps Sessions with all Contractors to share tool enhancements, process improvements, vulnerability trends, and lessons learned.

Security-by-Design Workshops to review design documents for threat modeling and risk mitigation alignment.

Joint Incident Review Sessions to validate remediation effectiveness and update the DevSecOps checklists.

All joint sessions aim to foster consistency and accountability across the working group.

Independently Validate DevSecOps Effectiveness – ClearBest conducts independent assessments of the DevSecOps process maturity, tools, and controls, which feed into the DevSecOps dashboard and influence future automation investments. We review:

Security Test coverage across automated and manual pipelines.

Integration of Accessibility Testing tools within CI/CD.

The effectiveness of the “shift-left” testing strategy on defect containment rates. Each assessment includes clear findings and recommendations that are tracked to resolution.

Progress in automation, security integration, and collaboration, for example:

Pipeline automation coverage (percentage of builds with Automated Testing and security scanning).

Mean Time to Detect (MTTD) and Mean Time to Remediate (MTTR) vulnerabilities.

Frequency of successful deployments and rollback rate.

Percentage of critical vulnerabilities remediated pre-release.

Drive Innovation and Continuous Improvement – ClearBest supports the Consortium’s commitment to modular modernization by evaluating emerging DevSecOps tools and methods. To continuously advance the Consortium’s DevSecOps capability while maintaining stability and compliance, ClearBest:

Supports the evaluation and piloting of emerging tools (e.g., AI-assisted code and security analysis) once CalSAWS’ modular architecture allows safe and targeted implementation. Supports and validates automated policy-as-code solutions that enforce security and compliance requirements without manual intervention.

Supports training and knowledge sharing for contractors on secure pipeline management and DevSecOps best practices.

Supports annual DevSecOps Maturity Assessments benchmarked against Capability Maturity Model Integration (CMMI) and OWASP SAMM frameworks.

Maintains cross-contractor collaboration forums to share innovations and streamline toolchains.

Provides quarterly QA reports that measure improvements in automation efficiency, vulnerability reduction, and release quality.

### Demonstrated Experience

ClearBest has worked side-by-side with the Consortium throughout CalSAWS modular modernization, introducing practical, measurable improvements that have advanced DevSecOps maturity. A few examples of our experience and successes include:

CalSAWS Application Security Testing and Evaluation – ClearBest participated in the development and implementation of the CalSAWS Application Security Testing and Evaluation process, which governs all security activities conducted after the design phase of the SDLC to ensure full security compliance prior to deployment. For M&E, the scope included a wide range of applications and functionality across 43 endpoints, covering core applications, API services and gateways, analytics and reporting components, and chatbots. The process incorporated multiple testing methods, including SAST, DAST, API Testing, and Software Composition Analysis (SCA), depending on the functionality under review. ClearBest contributed to the design and validation of this process by advising on and validating team roles and responsibilities, permissions and entitlements, entry and exit criteria, deployment schedules by release type, and both automated and manual security scan frequencies by tool. ClearBest QA also validated the criteria used to prioritize scan findings based on exposure, exploitability, and impact, ensuring that the severity of each issue is accurately assessed and remediated through a structured, risk-based workflow tracked in Jira. This unified process provided end-to-end traceability from detection to resolution and supports continuous monitoring of findings through KPIs and the CalSAWS Application Security Dashboard, with formal communication of results on a bi-monthly basis.

CalSAWS Secure Coding Practices – Participated in the creation and validation of the CalSAWS Secure Coding Practices process, which combined several sets of best practices including OWASP Development Guide and Top Ten, NIST Secure Software Development Framework (SSDF), and internal language-specific coding standards. ClearBest ensured that these appropriate standards were being leveraged, clearly assigned to teams responsible for implementation, and ensured security was integrated throughout all SDLC phases. The phases include requirements gathering, design, implementation, verification, release, and operations, with security embedded as an integral part of the overall management process. The process provides tailored security guidance across all layers of the technical architecture, including frontend, backend, mobile, and cloud, supported by 17 coding checklists.

CalSAWS Security Management Planning – ClearBest supported security activities across the CalSAWS program, working collaboratively with vendors and internal teams to ensure governance, compliance, and DevSecOps principles were consistently applied. Our role included advising and validating vendor-led implementations, such as automated SAST/DAST security gate integrations within CI/CD pipelines, to confirm alignment with NIST, MARS-E, and OWASP standards. Through participation in planning sessions and governance reviews, ClearBest helped embed security considerations into agile delivery practices, promoting shared accountability and continuous improvement across DevSecOps teams.

### Why ClearBest for DevSecOps Evolution and Advancement

ClearBest is the Consortium’s independent quality partner. We are trusted, experienced, and deeply embedded within CalSAWS operations. Our team brings hands-on expertise in secure pipeline design, cloud governance, and Automated Testing, combined with years of CalSAWS institutional knowledge. We understand how to balance security, speed, and usability within the Consortium’s complex multi-contractor environment. Through independent validation, shared governance, and data-driven improvement, ClearBest advances DevSecOps from concept to practice within CalSAWS. Our approach integrates security at every step, aligns Contractors to a common standard, and provides the Consortium with clear evidence of maturity and value. As displayed in Table 4-5, by integrating QA oversight into every phase of DevSecOps, ClearBest ensures that security and quality are not parallel goals but interdependent outcomes that produce faster, more reliable, and more secure releases for CalSAWS and the Counties it serves.

Table 4-5:  DevSecOps Objectives, Outcomes, and Benefits

| DevSecOps | QA-Enabled Outcome | Consortium Benefit |
| --- | --- | --- |
| A Standardized DevSecOps Framework | A unified, QA-aligned DevSecOps framework aligning tools, pipelines, and processes. | Consistent delivery and reduced delivery risk. |
| Continuous Security Integration | Automated security checks embedded across all SDLC stages. | Early threat detection and faster remediation. |
| Embedded Quality Automation | Continuous QA validation through automated testing and monitoring. | Predictable release readiness and reduced rework. |
| Data-Driven Governance | Real-time analytics and dashboards guiding quality decisions. | Greater transparency, accountability, and maturity. |
| Collaborative Cross-Contractor Culture | Shared DevSecOps practices and joint improvement sessions. | Unified delivery and shared success. |

# Approach to Independent Test

For more than two decades, ClearBest has refined its testing methodologies across major health and human services projects, and our testing professionals have direct, hands-on experience with CalSAWS and other integrated eligibility systems (i.e., CalHEERS, Child Support, CMIPS, and prior SAWS). By integrating lessons learned, industry best practices, and modern testing techniques, we’ve developed a proven, independent framework that reduces implementation risk and strengthens the Consortium’s ability to deliver high-quality services to Counties, CBOs, and beneficiaries.

Our approach prioritizes early issue detection and QA involvement throughout the SDLC to prevent costly rework, minimize low-quality releases, and reduce post-production issues. We focus on three essentials of system quality: 1) comprehensive testing to manage enhancement risks, 2) early identification of systemic issues, and 3) continuous QA engagement from planning through release.

ClearBest’s disciplined testing process validates that requirements are implemented correctly while giving testers valuable insight into how end users interact with the system. This understanding helps anticipate and mitigate technical, business, and operational challenges, ensuring each release is reliable, aligned with business goals, and ready for production with confidence.

As the Consortium and CalSAWS Contractors evolve tools and practices, ClearBest is alongside to verify tool viability, introduce and offer more efficient tools, and use approved tools/processes for greater testing efficiency and effectiveness across the project. With the new tool/process changes, ClearBest anticipates CalSAWS:

Integrating security controls as CI/CD phase gates with continuous/automated checks.

Increasing independence of the CalSAWS System services, so that each service can be delivered and verified independently and collectively in an automated way.

Increasing the use of Test-First methodologies and Automated Functional Testing across CalSAWS Systems.

Evolving practices to test microservices, streaming batch processes, AI-generated code, and code migrated from other states.

Integrating Performance Testing into the various test phases so that performance issues are identified and resolved upfront.

Leveraging modern test tools and practices enhances traditional testing techniques, helps to mitigate regression issues, and allows for early detection and correction of foundational code prior to release to Production, resulting in higher test pass rates in the subsequent System Test stage and greater confidence in CalSAWS systems.

Having been honed over numerous projects through incorporating lessons learned and best practices at each step, ClearBest’s approach to testing is proven to result in a robust product. The keys to achieving this result are:

Assurance through early and ongoing validation checkpoints that system functionality is well-coded prior to commencing System Tests – always shifting QA left.

Clear and concisely written test scripts and use cases that directly trace to requirements.

Effective test data management practices to confirm that quality data is available for testing.

Use of a uniform set of test standards and practices (terminology, processes, script templates, requirements linking, deficiency writing and tracking, etc.) across all Test teams.

Deep experience with and orientation of testers to the system functionality, test processes, and standards prior to executing test runs.

Adherence to clearly defined and agreed-upon entry/exit criteria to confirm each test phase is complete before proceeding.

A project-wide, team focus to collaboratively resolve issues, prepare users, and deliver functionality on time.

Continuous visibility into software quality through dashboards and timely test status reports, ensuring management is informed of risks and issues as they emerge.

Close collaboration with management to ensure only functional, working software is released to Production, or, when needed, that clear plans and communications are in place for any deferred functionality.

Throughout the Testing phase, the ClearBest team facilitates frequent and candid communication and collaboration among the CalSAWS Policy and Governance Director, CalSAWS Application Development Director, CalSAWS Business and Technical Leads, M&E Contractor, BenefitsCal Contractor, Infrastructure Contractor, and Test team members to confirm that appropriate corrective actions can be taken in a timely manner. Our Test team works closely and collaboratively with the Consortium and CalSAWS Contractor teams across all test phases to develop quality deliverables that meet requirements and reduce risks. We continuously refine our verification processes, requiring managers or senior team members to review all artifacts and deliverables at every testing stage to ensure quality and accuracy. The following Table 4-6 highlights ClearBest’s test approach and the benefits to the Consortium.

Table 4-6:  ClearBest Approach Highlights and Consortium Benefits

| ClearBest’s Approach Highlights | Benefits to Consortium |
| --- | --- |
| Test Leadership and Experience |  |
| Direct test leadership and testing experience on CalSAWS, MEDS, and CalHEERS. | Test Plans and processes that are appropriate for CalSAWS. In-depth system knowledge. Experienced staff with understanding of Consortium expectations for excellence. |
| Proven Test Practices |  |
| Proven and structured Independent, System Test practices based on IEEE standards and refined over multiple projects. | Assurance of thorough test coverage through standard, repeatable processes. Reduced costs and schedule risks through early code and system readiness validation. Clear criteria for entry and exit between test stages and Production readiness. |
| Support for Modern Testing Tools and Methods |  |
| Proven modern test methods: Test Automation – Leveraging test automation to drive pass/fail gates during the CI/CD build process helps to proactively discover and mitigate deficiencies. Cloud-based Testing – Leveraging cloud-based on-demand testing helps to provide both software and infrastructure for enhanced testing capabilities. DevSecOps Practices – A more tightly integrated and collaborative process for developing and delivering software using Agile practices such as CI/CD, automated and continuous testing, integrated security, and proactive monitoring. It is a more collaborative approach across development, security, and operations, shifting security left in the SDLC. | Exponentially shortens test cycles. Increases code and test quality. Helps to validate through repeatable Regression Testing that flaws are not introduced into existing software due to development of new features or system capabilities. Reduces trial and adoption cycle time for new testing capabilities through on-demand, Cloud-Based Testing. Scales up or down to meet the testing demands of the system. Confirms that source code is thoroughly tested (through DevSecOps environment and collaboration) at confirmatory level. Focuses on integration and interoperability of system. Builds confidence in the system. Confirms that the system meets requirements. |
| Shift Left Philosophy |  |
| Early reviews of code, Unit and Assembly Test results, and Automated Regression Testing across the CI/CD pipeline results, | Improved code quality. Increased test success in each successive test phase. Builds confidence in the system. |

As the Consortium’s M&E Contractor looks to evolve its development efforts to take advantage of modern development and test practices, the ClearBest team will be well equipped to help transition the QA Testing methodologies to remain in step with the development practices. Our team has extensive experience in modern cloud architectures, tools, and practices including:

Defect and Project Management – Jira, MS Teams, ServiceNow

Functional and Regression Testing – Zephyr, Selenium, Python, Postman, ReadyAPI, AgitarOne

Performance and Load Testing – JMeter, LoadRunner, Dynatrace, AppDynamics, AMP, BlazeMeter

Code Repositories and Build Systems – BitBucket, GitHub, GitLab, Jenkins, Maven, Informatica

CI/CD and Code Quality – Jenkins, Azure DevSecOps, SonarQube

Security and Compliance Testing – OWASP ZAP, AXE/NVDA, Splunk, Elastic Stack, Qualys, Snyk, Invicti, AWS Inspector, Burp Suite

Architectural Patterns – Microservices, Serverless computing

Infrastructure as Code – Terraform, Vagrant, Ansible, Chef, Puppet

Reporting – Qlik, eGain

Contact Center – Calabrio, Cyara, Nuance

Data Management – Delphix, Confluent

ClearBest’s Independent Testing serves as an objective quality gate, confirming and verifying that Contractors have fulfilled their responsibilities and delivered work that meets defined standards. By providing unbiased validation across system changes, integrations, and user experience, we ensure that CalSAWS is complete and aligned with business requirements. This independent perspective builds confidence that the CalSAWS Contractor testing was thorough, accurate, and reliable, and gaps that might have been overlooked have been identified and addressed. Our approach strengthens accountability, minimizes risk, and provides stakeholders with transparent evidence that the overall solution is ready for Production.

## Operationalizing Independent Test Cases and Data

Independent Testing is where confidence in CalSAWS becomes measurable. It transforms complex development efforts into verified, reliable outcomes that Counties, partners, and the public can trust. ClearBest’s approach is both proven and forward-looking, combining disciplined structure with innovation to ensure every release is validated for functionality, usability, and resilience. Through data-driven methods, collaboration with all CalSAWS partners, and continuous refinement of test cases and datasets, we turn testing from a checkpoint into an ongoing assurance process that strengthens system quality with every release.

### Approach and Operational Methods for Independent Test Cases and Data

As the incumbent QA Contractor, ClearBest has a well-established, robust library of over 11,400 Independent Test cases and the requisite test data for CalSAWS that covers core CalSAWS programs, BenefitsCal, Imaging, and integrated systems such as CalHEERS and FCED/CARES. The test case library and data set serve as our initial set of test cases and data, which are continually maintained and evolved. The following describes how we create initial sets of test cases and data, continue to build the library, and operationalize the process.

We start our overall process by creating the QA Independent Test Plan and OWDs, which details how we conduct Independent Test. Next, we confirm the test tools available and test environments in which we conduct Independent Testing, which includes understanding the base data sets available within those environments. Once confirmed, we establish our initial set of test cases and data. For each release, a comprehensive “Golden Dataset” is extracted to ensure consistency and accuracy across all testing activities. This dataset, which represents a curated set of key data scenarios and conditions, is securely maintained in a centralized shared repository accessible to all test teams. The process for creating test data and cases is then repeated and improved with each release, operationalizing the sequence. Specifically, we:

Identify High Criticality Functionality/Test Cases – As QA, we test approximately 30 percent of the functionality, which covers 100 percent of all critical/high changes and targeted medium changes) within each release. The QA Test Manager and QA Test Lead use ClearBest’s QA Release Scorecard to identify which system changes and defect fixes to Independently Test based on clearly established criteria for:

Critical, error-prone, high-priority, mission-critical, or functionally complex changes – At the highest level, these changes are distinguished by system functionality changes that 1) contain complex business logic or data exchanges; 2) impact a high volume of cases or data sets; 3) contain a high number of anomalies or missing data sets that are not easily handled by standard processing, creating errors; 4) are mission-critical, time-critical, or have a critical dependencies on external or sub-systems; and/or 5) are being made in brittle areas of the system/data exchanges.

Structural/technical changes – These changes include, but are not limited to, database change requests, code table change requests, or environment upgrades, re-configurations, or moves.

Online System and Batch Performance Tests simulating peak conditions – These conditions include, but are not limited to, the addition, deletion, modification, or re-sequencing of batch jobs; downward trending performance in the system (or certain portions thereof); and/or upcoming enrollment timeframes where peak usage is expected.

508 compliance changes – These changes include, but are not limited to, addition or updates to 508 compliance requirements, addition or significant modification of pages, or adjustment to system features based on findings from Independent 508 Compliance Testing. For example, QA identified color accessibility (ADA) compliance issues on new Statewide Cash Aid Time Limits (SCATL) pages and monitored progress until all accessibility defects were remediated and verified, achieving successful completion of compliance validation and ensuring the new pages met ADA accessibility standards.

These criteria are built into the QA Release Scorecard, which applies complexity, hours, program, public-facing, technical, online/batch, and financial impact scoring to each SCR. The tool allows for clear and detailed prioritization of changes, surfacing the highest priority items for Independent Testing. After initial prioritization, the QA Test Manager reviews the Release Scorecard with the CalSAWS Application Development Director, CalSAWS Governance and Policy Director, and CalSAWS Test Manager who approve the test coverage. As a companion tool, the Scorecard Heatmap translates the complex data from the Release Scorecard into an easy-to-read, color-coded format that enables managers and leads to clearly communicate and focus attention and resources on the most critical issues.

Maintain Independence and Objectivity – ClearBest designs and execute test cases independently of the M&O and BenefitsCal Contractors to ensure unbiased validation of test deliverables, work products, and releases. Independence extends to the test data used, which is based on real user scenarios and experiences.

Draft Independent Test Scenarios and Test Conditions – The QA Test team reviews documentation regarding the system functionality and creates test scenarios that exercise the new changes to the system, error handling, and the ability of the application to restart and recover as it encounters errors. Test scenarios are logically grouped, and high-impact areas are identified. The ClearBest team focuses on integrated collective quality and creates functional and non-functional:

Integration Test scenarios to verify that critical/high updates and flows between two or more system modules are working after being enhanced or fixed. Integration Testing is completed on all major releases and priority releases, as appropriate. This early verification helps to improve overall code and subsequent system and Regression Testing.

End-to-End System Test scenarios that emulate the user journey from intake through funding distribution and reporting, including testing batch runs, interface/APIs using simulated data exchange, correspondence, and reporting. We further create scenarios for areas that might be overlooked by other teams. This testing is performed on all major releases and priority releases, as appropriate.

Sanity Test scenarios to verify defect fixes have been successful. These will most often be created for priority releases to address minor fixes.

508 Compliance Test scenarios to validate that the system continues to operate within the CalSAWS AA rating after changes to the page format, addition or pages, or significant updates to pages. Compliance Testing may be built into other scenarios to complete comprehensive testing. This testing is performed on all major releases.

Interface/API Test scenarios to validate that data exchanges are working after additions, modifications, or deletions to data fields. Our team either conducts side-by-side testing with the M&E Contractor or witnesses the testing to verify results. We do this to minimize the impact on interface partner organizations, especially when it could be a live test. This testing is performed on all major releases and priority releases, as appropriate.

Automated and Manual Regression Test scenarios that add to the test coverage of system functionality to continuously validate the software remains stable and intact after each release’s enhancements/fixes. This testing is completed on all major and priority releases. Test data is versioned and repeatable to support CI/CD pipelines.

Cross-System and End-to-End Validation scenarios that focus on critical integration points across multiple Contractors and system partners, such as CalSAWS M&E, BenefitsCal, CARES, and CalHEERS. Because CalSAWS and BenefitsCal operate in a multi-contractor environment with hundreds of integration points, test cases validate end-to-end business processes across applications, APIs, and data exchanges. Test data supports these cross-system flows to replicate real County and customer interactions. In addition to thoroughly testing the integration points, we give particular attention to negative Scenario Testing to expose system vulnerabilities under failure conditions, ensuring that critical gaps are not overlooked. Documented examples of these scenarios provide a repeatable framework for current and future test cycles. ClearBest continually builds upon its established test library of:

Forty-five (45) BenefitsCal, end-to-end, role-based, Manual Regression Tests established across CalWORKs, CalFresh, Medi-Cal, GA/GR, and functional areas that include On-line application and maintenance screen flow, EBT card replacements, two-way messaging, dashboard and reporting capabilities.

Twenty-two (22) CalSAWS Core, End-to-End Manual Regression Test cases established across CalWORKs, CalFresh, Refugee Cash Aid (RCA), Cash Aid Program for Immigrants (CAPI), Foster Care (FC), KinGap (KG), Adoption Assistance Program (AAP), Medi-Cal, Active Guard Reserve (AGR), and Welfare-to-Work (WtW) programs and functional areas that include On-line, Eligibility, Fiscal, Notices, and Imaging.

Twenty-three (23) CalSAWS CARES-FCED End-to-End Manual Regression Test cases established across FC, KG, and WTW programs and functional areas that include APIs, On-line, Eligibility, Fiscal, Notices, and Imaging.

User-Centered and Stakeholder-Aligned scenarios that reflect real-world experiences of Counties, workers, and the public. We create test scenarios that emphasize User Centered Design (UCD) and User Experience (UX) to validate that enhancements improve usability, accessibility, and equity; particularly, for vulnerable and hard-to-reach populations.

We continue to build on our strong, existing library of test scenarios, continuously expanding and refining it each release in collaboration with the M&E and BenefitsCal Contractors to align with their test coverage and methodologies.

Prepare Independent Test Scripts – The test scripts developed are considered the road maps for conducting Independent Test. A test script outlines the actions that the tester must perform, the input data that the tester must use, and the expected results that the tester should see. Independent Test scripts are designed to test the changes being made the to the system in the context of the business process(es) and other systems or interfaces impacted. For each Independent Test scenario, the team creates a corresponding test script, including input data and expected results. Expected results and test criteria are directly traced to specific requirements, while actual results are captured during execution. The QA Test team combines test scripts in various ways to create end-to-end scenarios. Scripts are modular in design, and test data is leveraged to extend or adapt scenarios. As part of script preparation, the QA team also evaluates the need to:

Re-run and/or validate specific System Test scripts to validate results.

Witness System Testing of certain scripts when results must be confirmed but executing a second Independent Test would place undue burden on an external system or organization.

Validate/Create the Requisite Test Data – Effective test data creation and management are integral to the success of the Independent Test effort. The QA Test team 1) builds data sets via the application during script execution; 2) builds reusable data sets manually and in an automated fashion; 3) leverages the Golden Dataset to re-execute various scripts, specific Independent Test scripts, and end-to-end business processes; and 4) leverages the Golden Dataset to execute scripts that test reporting. The QA Test team:

Creates and maintains a limited number of test data sets, with each set designed to support the execution of multiple scripts. As scripts are developed, the QA Test team identifies the specific data requirements needed to execute them. If additional data is required to support Independent Testing, the team either creates scripts to generate the necessary data or prepares the required data sets in advance of execution.

Understands CalSAWS and BenefitsCal data models and uses SQL Developer to find the exact scenarios necessary to complete Independent Test validations without burdening CalSAWS Contractors.

Coordinates and collaborate with our partner testers on the timing of running Batch Jobs within Independent Test to reduce rework for all teams.

Leverages existing masked (PII-redacted) Production data and collaborates with other testers to coordinate which Production cases will be used by whom to execute which test scripts. This data set is purposely used to validate new functionality and demonstrate expected outcomes on existing production-like cases. Before using masked data, we validate that it adheres to CalSAWS security and privacy policies.

Creates manual data to specifically meet the desired test scenarios conditions and validate the functionality.

Leverages data automatically created to meet the desired test scenarios and conditions to validate functionality. For Regression Testing, it efficiency helps to validate that existing functionality continues to work as expected.

Collaborates with the M&E and BenefitsCal Contractors on data refreshes and leveraging masked data.

Creates data for Interface Partner Testing, ensuring it is functionally representative of Production data, masked (if actual production data), and is appropriate to verify that the system functions as designed in a production-like environment.

Manages the test data so each script uses the correct data, ensuring that:

The data used from the System Test data set represents a wide range of case types and statuses to support cross-case and accelerated time testing of reporting functionality.

The test data set is loaded into the database before a script is executed. Refreshing the data with this data set will allow for repetitive consistency.

At the conclusion of each script execution, test data sets can be stored (if supported) to provide a starting point for the next script execution in overall end-to-end process.

Improve Test Cases and Data – The ClearBest team continually improves the test cases within the library, test data used, and overall processes. After testing each release, the QA Test team conducts retrospectives to identify what worked well, what could be improved, and tangible actions (with assignments) for improving testing for the next releases. Actions are taken, and each release continues to have stronger results. By improving how we test on a regular basis, our test practices become more effective, and the overall system becomes more reliable, stable, and accurate for our end users.

ClearBest’s approach to building and operationalizing Independent Test is grounded in discipline, repeatability, and continuous improvement. By leveraging our established test case and data library as the foundation, we create an initial, high-quality baseline of test cases and data sets that evolve with every release. Through structured processes, automation, and collaboration with the Consortium and M&E and BenefitsCal Contractors, we ensure each new release strengthens the overall testing framework, expanding coverage, improving accuracy, and increasing efficiency. Over time, this approach has transformed Independent Testing from a series of isolated test cycles into a continuous, data-driven operation that consistently validates quality, accelerates readiness, and sustains confidence across the CalSAWS ecosystem.

### Demonstrated Examples of Operationalized Test Cases and Data

The following are examples from our CalSAWS and CalHEERS projects. Similar successes also were attained for the prior SAWS projects (i.e., C-IV, ISAWS Migration, CalWIN, and C-IV/CalHEERS). Our approach has been fine-tuned and evolved with each project to take advantage of newer technologies/tools and methods and customized for each project’s needs.

#### CalSAWS

On CalSAWS, we have delivered measurable results in establishing and operationalizing test cases and data. Some examples include:

Establishing a comprehensive test script library containing over 11,400 reusable test cases, which is maintained and organized by release and SCR and enables easy identification and access. This structure streamlines testing activities by promoting reuse of existing test cases, saving time and effort while enhancing accuracy, consistency in workflow execution, and overall repeatability across testing cycles.

Clearly defining and embedding test data into each test case to ensure easy identification, traceability, and consistency across testing activities. Wherever possible, data is sourced from established Golden Datasets to maintain alignment with validated and production-like scenarios. When specific test conditions require unique or specialized data, new datasets are created following standardized data creation and documentation practices. This approach supports both efficiency and flexibility, enabling testers to quickly locate, reference, and reuse data while ensuring that all test cases remain accurate, repeatable, and aligned with overall quality assurance objectives.

Enabling efficient extraction of script modules directly from our comprehensive test script library in Jira and seamless conversion and consolidation through a technically innovative approach into a Word format for improved usability. This streamlined process enhances accessibility for business users and testers, ensuring test cases are easy to review, execute, and maintain. As a result, we effectively leveraged these scripts to support a smooth and efficient User Acceptance Testing (UAT) process for the C-IV and CalWIN Migrations to CalSAWS.

#### CalHEERS

On CalHEERS, we:

Developed a robust and comprehensive set of test scripts that were both reusable and detailed. They were designed to support effective execution during UAT and provided clear, step-by-step validation of system functionality, ensuring consistency, accuracy, and efficiency throughout the testing process. The scripts were used by a rotating group of State and County testers to verify each release through CalHEERS go-live and then were maintained and evolved to support ongoing Enhancement and Release Testing.

Established a master dataset that could be refreshed and reset to its original state, enabling efficient reuse of test scripts with embedded test data criteria. This approach ensured consistency, accuracy, and repeatability across multiple testing cycles while reducing the effort required for data preparation.

## Effective Independent Testing and Confidence in Results

### Approach to Continuously More Effective Independent Tests

At ClearBest, we are highly focused on innovation and making testing more efficient. It is not only our job, but also what gets us excited about testing; specifically, doing things better so we can do more to assure the system is ready, reliable, and resilient. Our approach focuses on driving continuous improvement by aligning testing, measurement, and reporting practices with project and program objectives. We use a structured, data-driven, and automation-focused approach to ensure testing is both comprehensive and adaptive. This approach helps tackle current challenges while building a stronger, more mature testing framework that continues to evolve with every release. But it’s more than just have a strong testing framework. CalSAWS resources are finite, and the demands for ever evolving yet well-tested, stable systems are high. Our approach to ensuring a continuously more effective set of Independent Tests without expanding the required CalSAWS resources includes:

Innovations and Improvements – Our first order of business is to confirm that the systems are highly reliable, stable, and available. Our second order of business is to continually improve how we, the Consortium, and the CalSAWS Contractors conduct testing. As we test side-by-side with and review test results, deliverables, and OWDs of the CalSAWS Contractors, we naturally identify areas for improvement. While each CalSAWS Contractor is accountable for their defined scope of work, everyone shares responsibility for the success of the overall solution for the end users. For example, we might suggest improvements to one Contractor’s scripts or processes and something equally helpful but unique to another Contractor’s scripts or processes. However, any real innovation or improvement must be embraced across Contractors to be truly effective and integrated enterprise wide. As CalSAWS’ QA partner, ClearBest:

Reviews test deliverables and processes, always asking questions such as, “how can this be more efficient,” “is this providing the information needed,” “what else do we need to gain from this effort without increasing workload or maintenance,” and “is there a tool or process that would make this easier, more accurate, and/or reliable?” We provide feedback via deliverable assessments and comment logs, regular checkpoints, and ongoing conversations. Feedback and ideas are welcomed, and we offer insights diplomatically and in the spirit of making it better for the good of all.

Conducts regular retrospectives and forums with Consortium and Contractors to gather feedback around how things are really working, where improvements could be made, and actions needed to make tangible improvements. We have built trust across the project and are able to have honest and open conversations about how to improve overall. We continually engage with Contractor test staff to create lasting and productive relationships, especially when providing corrective feedback.

Continues creating tools that help the QA, Consortium, and Contractors teams be more efficient and share them for the benefit of the whole team.

Conducts research to discover new tools and stay current on technology and processes that could continually improve how testing is conducted. Understanding that each CalSAWS Contractor has its toolset, contract parameters, and approaches, we suggest new tools and processes with an understanding of their Agreement and work with them to bring in the best ideas, have the right conversations, and make progress.

Shares program, system, and organizational knowledge one-on-one and in training sessions to support testers; especially, if we recognize that tests are failing or being passed due to lack of system or program knowledge.

Looks for opportunities to collaborate and organize, and when appropriate simplify, complex test scenarios and processes

Escalates testing issues and brings in the appropriate project staff to resolve them timely

Participates in Weekly Test Management meetings to plan upcoming cross-team testing activities, raise ideas, and have productive conversations about overall test improvement. We have innovation and improvement as a standing topic, so it is not an afterthought but in alignment with our mindset and how we operate.

Risk- and Value-Based Testing – Independent Test does not repeat any other testing in full; that is not an efficient use of resources. Our test scope is prioritized based on highest risks to Counties, users, and public service delivery, ensuring test coverage aligns with real-world usage and highest business priorities. Section 4.4.1.1 includes details of the criteria we use to determine risk- and value-based testing (i.e., critical, error-prone, high-priority, mission-critical, or functionally complex changes, technical, online/batch, 508 compliance).

Use of Effective Test Tools – The QA team uses the same test tools as the CalSAWS Contractors and Consortium to ensure comparable and efficient testing across the enterprise. These test tools include Jira, SharePoint, MS Teams, Zephyr, Xray, JAWS, NVDA, ReadyAPI, Postman, and SQL Developer. The M&E Contractor is preparing the CalSAWS application to enable code creation and testing with AI tools. To date, the CalSAWS code base has been so large that many of these tools have been impossible to use effectively or reliably. As the code gets segmented into more manageable parts, tools that bring real efficiency in code reviews and testing can be applied. ClearBest is excited to use and bring tools that improve test coverage and expediency without increasing the headcount or resources. In addition to expanding code coverage, we continue to use data-driven analytics and streamlined testing and reporting processes to keep analysis and reporting efficient. We are ready to assess and use innovative test tools and processes for Independent Test and enterprise-wide testing practices.

Continuous Test Case, Data, and Process Improvement – We continuously refine our Independent Test cases, data, and processes through post-release retrospectives to identify improvements and assign actionable follow-ups. Our test team follows a regular process to make updates to the test cases and data. In weekly test team meetings, process improvements suggestions from retrospectives and daily activities are discussed and welcomed. After the C-IV Migration cutover, ClearBest conducted a significant set of retrospectives across teams that included 88 participants across eight (8) sessions, covering all phases of testing across CalSAWS, BenefitsCal, Imaging, and OCAT. The retrospective helped the team adjust approaches and environments to increase production-like testing earlier in the test process, which significantly improved quality for the CalWIN wave go-lives and converted data testing. We have a culture of continually improving and leaving ego and “how it’s always been” at the door. With each release, our testing becomes more effective, strengthening overall system reliability, stability, and accuracy for end users.

Building the Test Script Library and Data Sets – Our test script library is intentionally modular, enabling common testing paths to be added together to save time creating base scripts. Testers focus on adding to base scripts to test the changes/enhancements instead of wholly creating scripts anew. Further, base scripts in the library are updated if there are changes or enhancements to the core path, and data sets are expanded to better test problematic cases or flows. With each release, our test script library grows, enabling our testers to cover more SCRs with the same effort.

Using Test and Defect Data Trends to Trend Upwards – Our team systematically analyzes test execution results, defects, and Regression Testing outcomes across the CalSAWS enterprise to uncover patterns, trends, and recurring issues. We include Production defect data to strengthen our root-cause analysis, ensuring that lessons learned from real-world issues directly inform future testing strategies. As we continually learn, these are built into our Release Scorecard criteria and script library. Our early detection and comprehensive reporting mechanisms provide greater visibility into problem areas, allowing for more comprehensive testing and quicker remediation. Test trends, findings, and recommendations are reported in the Bi-Weekly Status Report and QA Monthly Test Report, discussed with the Consortium and CalSAWS Contractor Test teams to continue improving, and, if noteworthy or concerning, also discussed in the CalSAWS Bi-Weekly Status Meetings.

Automation and Independent Execution – Expanding Automated Testing is a central pillar of Independent Testing, with a specific emphasis on Regression Testing to improve efficiency, consistency, and scalability. Independent Test execution adds an extra layer of validation, reducing reliance on manual processes and minimizing the potential for human error. Over time, this automation strategy accelerates release readiness while ensuring a higher degree of confidence in overall system quality. We are:

Finalizing the automation of our CalSAWS Core End-to-End scripts and anticipate 100 percent being ready by January 2026.

Continuing to expand our automation framework to cover integrated functionality with BenefitsCal, CARES, and other connected systems, leveraging Postman and other automation tools supported by the project to ensure comprehensive, efficient, and scalable testing.

Shared Resource Stewardship and Coordination – We work closely with CalSAWS Contractors and Consortium to share and coordinate test resources. By coordinating environments, test data, and schedules with other Contractors, QA avoids duplication of effort. This collective stewardship reduces overhead and keeps resource use flat while quality coverage expands.

Production Release Testing – ClearBest QA plays a pivotal role in aligning and coordinating the process of Production Release Testing alongside the Consortium and CalSAWS Contractor teams. Our objective is to ensure that Production release deployment activities and Smoke Testing are thorough, effectively coordinated, and improve the overall confidence of CalSAWS releases. We take a hands-on approach, reviewing the Production Deployment Plan and confirming that the appropriate stakeholders, activities, and communications are conducted. Additionally, we actively participate in Production deployment preparation meetings, where we communicate and confirm compliance to ClearBest Production Deployment Checklist, discuss progress, address concerns, and confirm that all stakeholders are informed and prepared for successful releases

CalSAWS County Validation (CCV) Test  –  CCV is an important test phase that enables the Counties to provide valuable and timely feedback on releases and confirm that the enhancements and/or changes meet the Counties’ needs. As CalSAWS’ QA partner, we supported the Consortium in expanding CCV to all 58 counties.  With each release, we support CCV by:

Working with CalSAWS Contractors to define which testing is needed in the CCV phase and integrate the testing into the overall release schedule.

Participating in CCV system design walkthroughs and test meetings, as requested.

Sharing test cases for greater efficiency and adoption.

Providing CCV testers with recommendations for improving test cases, processes, and execution.

Reviewing incidents and impact analyses and evaluating test results for trends and patterns.

Providing the Consortium with data-driven recommendations for overall test process improvements that enhance testing quality and system reliability.

If critical policy updates occur and CalSAWS is required to deliver expedited functionality, the CCV Test phase might not occur. In these situations, ClearBest QA is ready to provide recommendations that maintain high quality standards, incorporate County concerns, and deliver the needed functionality in time. This approach ensures that Validation Testing remains timely, effective, and aligned with CalSAWS’ commitment to delivering consistent, high-quality outcomes for Counties and system users statewide.

Measuring Delivery Quality and Maturity – We have established clear metrics that track delivery team performance, with a focus on quality, speed, and consistency. These metrics serve as indicators of maturity and highlight where additional investment or attention is required. By monitoring these trends over time, we can refine priorities and proactively address areas of weakness before they escalate into larger risks or issues.

Transparency and Reporting – Quality outcomes is the focus. We build in from the start traceability to requirements and SCRs. This approach keeps tests focused and results measurable at every step of the test and release process. Results can clearly be reported to the Consortium, Counties, and other stakeholders at any time, and no additional time is required post-testing to verify if all requirements have been met.

Continuous Feedback Loops – Independent Test results feed into release planning, the Collaboration Model, and user-centered design processes. This provides ongoing insights for decision-making, helping the system evolve while controlling cost.

ClearBest’s approach to Independent Testing is rooted in innovation, discipline, and partnership. We don’t just execute tests, we evolve the testing process itself to make it smarter, faster, and more valuable with every release. By operationalizing continuous improvement, leveraging automation, and aligning efforts with project priorities, we maximize quality and coverage without increasing resource demands. Our forward-thinking methods, combined with our history and deep system understanding, allow us to anticipate risks, accelerate readiness, and build confidence in every release. Ultimately, our goal is simple: ensure that CalSAWS delivers a stable, resilient, and reliable system that Counties, partners, and the public can depend on today and well into the future.

### Tools and Techniques that Illustrate Ongoing, Improved Confidence

The ClearBest consistently applies proven practices while actively seeking opportunities to enhance processes and improve outcomes. We use the following tools and techniques to continually raise and maintain improved confidence in the Independent Test results:

Proven, Repeatable Independent Test Framework

Early Reviews of Contractor Tests and Deliverables

Proven, Shared Tools

Independent, Unbiased Assessments

#### Proven, Repeatable Independent Test Framework

We follow a proven, repeatable test methodology and framework that yields success every time. Whatever functionality or feature is tested through our process improves significantly in quality and viability. Through Migration, M&O/M&E, Contractor transitions, FCED/CARES, WDTIP/SCATL, GA/GR, and premise-funded changes, we have maintained the high quality that is required for CalSAWS to serve the Counties and public. Our test results and findings give the Consortium confidence to either go-live with or hold a release. Figure 4-3 highlights our three-pronged approach includes Independent Testing Preparation, Execution, and Reporting.

Independent Test Framework

Figure 4-3:  Independent Test Framework

Independent Test Preparation

During Independent Test Planning, the QA Test Team:

Conducts Independent Test Planning – With the QA Team input, the QA Test Manager plans for the preparation and execution of Independent Test activities. This includes:

Updating the Independent Test Management Plan with any improvements made from previous release; updates to roles and responsibilities of the QA Test team members; and updates to the approach, processes, or procedures. The Independent Test Management Plan describes the overall testing strategy that the QA Test team employs, including approaches, methods, tools, and techniques for analyzing test results.

Documenting in detail the Independent Test schedules for the upcoming releases.

Listing the detailed descriptions of Independent Test activities for the upcoming releases.

Describing initial recommendations for the management and execution of Independent Test.

Outlining the weekly and monthly testing status reports to be provided by the QA Test team.

Continually looking for improvement from one release to the next

Confirms Test Environments and Test Tools – The QA Test Manager reviews the test environment and tool configurations, as necessary, to verify the ability to conduct efficient and consistent Independent Testing. The QA Test Manager works with the CalSAWS Contractors and QA Test team to validate that the test tools and environment(s) effectively support Independent Test activities.

Identifies High Criticality Functionality/Test Cases – As detailed in Section 4.4.1, the QA Test Manager and QA Test Lead use ClearBest’s QA Release Scorecard to identify which system changes and defect fixes to Independently Test based on clearly established criteria for:

Critical, error-prone, high-priority, mission-critical, or functionally complex changes

Structural/technical changes

Online System and Batch Performance Tests simulating peak conditions

508 compliance changes

As a companion tool, the Scorecard Heatmap translates the complex data from the Release Scorecard into an easy-to-read, color-coded format that enables managers and leads to clearly communicate and focus attention and resources on the most critical issues.

Maintains Independence and Objectivity – ClearBest designs and executes test cases independently of the M&O and BenefitsCal Contractors to ensure unbiased validation of test deliverables, work products, and releases. This builds confidence that every test result is objective, every finding is credible, and every release entering Production meets the highest standards of quality, stability, and reliability.

Drafts Independent Test Scenarios and Test Conditions – As detailed in Section 4.4.1, the QA Test team reviews documentation regarding the system functionality and creates test scenarios that exercise the new changes to the system, error handling, and the ability of the application to restart and recover as it encounters errors. The ClearBest team focuses on integrated collective quality and creates functional and non-functional:

Integration Test scenarios

End-to-End System Test scenarios

Sanity Test scenarios

508 Compliance Test scenarios

Interface/API Test scenarios

Automated and Manual Regression Test scenarios

Cross-System and End-to-End Validation scenarios

User-Centered and Stakeholder-Aligned scenarios

We continuously expand and refine our library of test scenarios each release in collaboration with the M&E and BenefitsCal Contractors to align with their test coverage and methodologies. This builds confidence that every release is tested comprehensively and consistently, covering all critical functions, validating real-world user experiences, and ensuring CalSAWS performs reliably across systems, stakeholders, and Counties.

Prepares Independent Test Scripts – As detailed in Section 4.4.1, the team creates a corresponding test script for each test scenario, including input data and expected results. Expected results and test criteria are directly traced to specific requirements, while actual results are captured during execution. As part of script preparation, the QA team also evaluates the need to re-execute specific CalSAWS Contractor Test scripts to validate results and/or witness the testing of certain script results to minimize burden on an  external system or organization.

Validates/Creates the Requisite Test Data – As detailed in Section 4.4.1, the QA Test team 1) builds data sets via the application during script execution; 2) builds reusable data sets manually and in an automated fashion; 3) leverages the data available in the master System Test data set to re-execute various scripts, specific Independent Test scripts, and end-to-end business processes; and 4) leverages the master System Test data to execute scripts that test reporting. At the conclusion of each script execution, test data sets can be stored (if supported) to provide a starting point for the next script execution in overall end-to-end process.

Improves Test Cases and Data – The ClearBest team continuously strengthens its test library, data, and processes with each release, actualizing measurable improvements in quality and efficiency. Through disciplined retrospectives, we identify successes, pinpoint opportunities, and implement tangible actions that enhance future testing cycles. This commitment to continuous improvement builds confidence in every release, ensuring CalSAWS remains a reliable, stable, and accurate system that Counties, partners, and users can trust.

Creates Detailed Test Execution Schedule – The QA Test Manager and QA Test Lead create an Independent Test schedule (i.e., Microsoft Project Work Plan) that outlines each activity, start/end date, estimated duration, resource assignment, dependencies, and status (e.g., not started, started, completed). This plan is integrated with the Project Work Plan and delivery dates. The plan is flexible to accommodate an Agile, Hybrid-Agile and Waterfall SDLCs.

We anticipate that each test cycle might be run up to three (3) times. The objective of the first pass is to execute as many test conditions and find as many deficiencies as possible. Errors and deficiencies are reported back to the Development team. Once the reported deficiency is corrected, a second/third execution of the same scripts is run with several objectives: 1) verify that the deficiencies have been corrected; 2) identify any new deficiencies caused by the fix; and 3) identify any deficiencies that were masked or unidentified in the first execution. At this point, code changes should be complete.

Note that while the three-pass approach provides a typical framework for conducting tests, the QA Test team is not restricted by this structure. If, for example, a clean run is obtained on the first pass, then a second pass is not conducted. Conversely, if there are still problems after the third pass that need to be fixed, then a subsequent pass is scheduled to test those fixes. The QA Test Team follows the selected test conditions throughout each pass until each can be successfully executed as time and staffing permit. The QA Test Manager maintains the Independent Test schedule throughout the testing process and coordinate all Independent Test efforts with the End-to-End and Interface Testing schedules.

Schedules Tests – In addition to planning and managing the Independent Test execution schedule, the QA Test Manager coordinates the testing by the QA Business Analysts/Testers; coordinates efforts with the CalSAWS Contractors and other impacted participants; and communicates the Test schedule and assignments.

Independent Test Execution

The QA Test Manager manages the Independent Test execution activities and coordinates the QA Business Analyst/Testers in their execution of the test scripts. Through Independent Test execution, the QA Business Analyst/Testers determine if each release of the system:

Satisfies the criteria established in the Independent Test Plan and RTM.

Is of sufficient quality to exit Independent Test and move into Production.

Documents any specific points that the County Validation Testing teams should be aware of prior to testing.

Using the test scripts created during Independent Test planning and preparation, each release is tested, and the results are documented and compared to expected results. The QA Test team documents any discrepancies between actual and expected results and notifies the M&E or BenefitsCal team in accordance with the Deficiency Management approach. Key steps within Independent Test execution include:

Execute Independent Test Scripts and Log Results – The QA Business Analyst/Tester accesses the test tool to execute the Independent Test script, documents actual results, and compares the actual results to the expected results. The QA Business Analyst/Tester records the test results onto the script during test execution. This toolset can log multiple test results against the same test script. For example, if the test script is run three (3) times, the results from the three (3) executions is logged against this test script. The tester can see, for example, where the test script failed the first two (2) times and that it successfully passed the third time. As planned and appropriate for each release, the QA Business Analyst/Tester may re-execute a sample of the System Test scripts to confirm test results and identify any issues with the script, testing processes, or outcomes. Additionally, and only in cases where other systems or organizations could be unduly impacted, the QA Business Analyst/Tester might witness the execution of System Test scripts by the M&E or BenefitsCal Contractor to validate results while minimizing the time and impact. We further collaborate with our Contractors to reduce re-work with batches and align with their schedules.

Document Deficiencies, Monitor Progress, and Escalate – When a discrepancy is discovered between actual and expected test results, the QA Business Analyst/Tester enters a deficiency in the deficiency management tool. If appropriate, the QA Business Analyst/Tester stores screen shots within the deficiency as instructed by the Deficiency Documentation standards. At the end of the script execution, for status tracking purposes, the QA Business Analyst/Tester documents all pass information (i.e., pass number, execution date, tester name, build version, script version, test condition pass/fail information, and associated deficiency numbers) in the deficiency tool. The Deficiency Documentation approach follows the standards established and documented in the M&E or BenefitsCal Contractor’s plan for problem resolution and management. The QA Test team independently verifies and escalates quality concerns until appropriate corrections have been made, and satisfactory retest results have been achieved. If deficiencies are not being fixed in a timely fashion for the QA Business Analyst/Testers to meet the tight timeframes, deficiencies are identified and escalated, as appropriate. We are vigilant to resolve the most important issues and bring together partners to align on approach to bridge quality gaps. QA communicates user and business impacts, bridging the gaps between user, business, technical, and project pain paints.

Re-test Deficiencies, as necessary – After system fixes and code modifications have been completed, the original test script that discovered the deficiency, and perhaps additional scripts, is executed to re-test the functionality of the system that failed.

Request Code Modifications, as necessary – The QA Test Manager notifies the appropriate Development team in accordance with their Deficiency Management approach.

Update Test Materials, as necessary – In the event that new test scripts need to be created or modified, as would be the case if certain test script execution discovered major deficiencies in one area of functionality of the system, this area of functionality becomes the focus of additional robust testing to verify that appropriate code fixes have been implemented. These additions or modifications are performed following the documented Deficiency Management approach.

Identify and Document Issues – The QA Business Analyst/Testers work with the QA Test Manager to effectively identify and manage issues related to Independent Test. The QA Business Analyst/Testers follow the same issue identification process that is used to identify and manage Project issues. The QA Test Manager implements an escalation process to notify management of issues that are evaluated and deemed critical when they are identified throughout Independent Test. The specific steps involved within the escalation process will be performed as documented by the Project Management/Issue Management Plan.

Identify and Document Risks – The QA Business Analyst/Testers work with the QA Test Manager to effectively manage test-related risks. The QA Business Analyst/Testers follow the same risk identification process that is used to identify and manage Project risks, from risk identification and analysis through developing an action plan to monitoring the status of each risk on an ongoing basis. The QA Test Manager assists in the reporting and management of risks identified as result of testing using the process developed for the Project and informing the Executive Director, as needed, for high or critical risks.

Meet Weekly as the QA Test Team – The QA Test Manager conducts a weekly Independent Test meeting with the QA Test team, which provide a forum for all interested parties to discuss:

Weekly testing activities, including schedule and priorities

Testing metrics

Issues and risks

Process innovations and improvements

Testing innovations and improvements

Testing or system recommendations

Preparation for subsequent testing

Provide Recommendations for Exiting Independent Test – At the end of Independent Test execution, the QA Test Manager provides formal recommendations to the Executive Director via weekly and monthly QA Status Reporting regarding whether the system is complete and stable enough to enter Production. We pay particular attention to test results and deficiencies associated with 1) critical, error-prone, high-priority, mission-critical, or functionally complex modifications; 2) structural/technical changes; 3) online system and batch performance; and 4) 508 compliance updates. The recommendation to proceed to the next test phase or Production is based on information included, but not limited to:

Exit criteria for Independent Test

Number, type, and criticality of outstanding deficiencies

Percentage of successfully completed tests

Assessment of potential Production impacts resulting from unresolved issues in the release under evaluation.

Independent Test Reporting

The QA team produces the following regular formal reporting of test progress and metrics:

Bi-Weekly Status Report – The QA Test Manager produces a Bi-Weekly Test Status Report that highlights the tasks completed, tasks planned, testing status, and deficiencies that are important from a QA Business Analyst/Tester’s perspective. The report highlights any concerns, findings, and recommendations and is provided to the Consortium for status reporting and discussion. In addition to the generating test progress reports, the QA Test Manager documents and escalates to the CalSAWS Contractors, Consortium management, and Executive Director any test process improvement recommendations identified based on lessons learned from each release.

QA Monthly Test Report – The QA Test Monthly Report provides a high-level summary of the month’s test activities and outcomes for Independent Test, including outcomes of testing activities, graphic representations of results (i.e., planned, not started, in progress, passed, failed, blocked), identified issues, blockers, delays, skipped tests, insights into overall quality of the builds, challenges encountered and suggestions for improvement. The QA Testing Manager works with the QA Business Analyst/Testers to provide the specific metrics to report test status at the test case level. The report highlights any concerns, findings, and recommendations and is provided to the Consortium for status reporting and discussion.

Dashboards and Tracking Tools – ClearBest’s dashboards offer visibility and transparency into the quality of Independent Test software. They provide clear execution status, defect metrics, and insights categorized by system changes, functionalities, and associated defects. The dashboard view effectively highlights risks and issues as they emerge and serves as a proactive measure to stay ahead of potential challenges

When concerns arise, we do not wait for a regular reporting opportunity to act. Concerns are first addressed collaboratively at the project team level for swift resolution and, if necessary, escalated to project leadership for focused management attention and action.

#### Early Reviews of Contractor Tests and Deliverables

Our QA team conducts independent reviews of CalSAWS Contractors test cases, execution evidence, and defect lifecycles to ensure that proper testing techniques and quality controls are applied. We sample and independently analyze key portions of the CalSAWS Contractors’ test efforts to determine readiness for Production and Regression Test scripts, providing recommendations for improvement or correction. Specifically, the QA Test Manager and the QA Business Analyst/Testers:

Review Code and Unit Test Results – ClearBest reviews test scripts and test results from Unit, Integration, System, Interface/API, 508 Compliance, Batch, and Regression Testing to 1) validate that results reported are valid; 2) provide early feedback on scripts, including identifying and providing guidance on false positive or negative results; 3) review defects and fixes, and 4) fortify the test process across teams. At the request of the Consortium, ClearBest participates in code and Unit Test reviews. Early reviews of code and Unit Test results can help identify errors at the earliest point in the development and test process and we have found that performing QA at this point in the process exponentially increases the code quality and test pass rates in the subsequent test phases.

Review a Sample of Integration and System Test Scripts – The QA Test team reviews a sample of the M&E and BenefitsCal Contractors’ scripts to determine thoroughness of test and accuracy of steps, expected results, and requirements mapping. The sample primarily is taken from the Integration and System Test scripts that test critical, error-prone, functionally complex, high-priority, and mission-critical portions of the system but may include other key features to ensure adequate coverage of functionality. For example, we review the efficiency and effectiveness of testing customer-facing page by reviewing test results from usability and 508 compliance and perform tests on multiple devices and multiple browsers. The sampling provides 1) a level of confidence in the reliability of Integration and System Test coverage and results and 2) allows for early detection and correction of errors to improve the quality of subsequent testing and system readiness.

Analyze Existing Regression Test Scripts – The QA Test team reviews current manual and automated Regression Test scripts in the DD&I Vendor library to determine the viability of and changes needed to existing scripts. The scripts are reviewed to determine if they automatically re-test the system to verify and provide a degree of assurance that the most recent changes have not negatively impacted other system modules, interfaces, features, or functionality. Manual Test scripts are reviewed to determine if they are being appropriately used for when an automated tool cannot be utilized to complete the testing (e.g., testing of interfaces that receive files from Data Exchange partners). The QA Test team also reviews to determine if both Automated and Manual Regression scripts are being maintained and if data is being appropriately leveraged to change the test scenario.

Validate the Test Data – In addition to review the Regression Test scripts, the QA Test team verifies that:

- The data to and from Interface partners and the data to be created is functionally representative of Production data to confirm that tests cover the system functions as designed in a production-like environment.

- The test data is managed so that each script uses the correct data.

- The data used from the System Test data set represents a wide range of case types and statuses to support cross-case and accelerated time testing of reporting functionality.

- The test data set has been loaded into the database before a script is executed to enable repetitive consistency during data refreshes.

- At the conclusion of each script execution, the test data sets are stored to provide a starting point for the next script execution in overall end-to-end process.

Provide Recommendations for System and Regression Testing – The QA Test Manager provides formal recommendations to the Executive Director via Bi-Weekly and Monthly QA Status Reporting regarding whether the M&E and BenefitsCal System Test and Regression Test scripts are adequate to successfully complete System Testing and Regression Testing, respectively.

#### Proven, Shared Tools

To maintain and continuously improve confidence in Independent Test results, our QA approach builds on the existing toolsets used by CalSAWS Contractors (including JIRA and Zephyr for defect and test case management, Bitbucket/GitHub for code and test integration, Postman for API transaction verification, and Selenium and Python for automated regression). As new tools are added, the QA team will review and embrace effective tools to improve testing efficacy and coverage enterprise wide. By leveraging these established platforms, we reduce duplication, lower costs, and avoid increasing demands on CalSAWS resources, all while delivering objective, unbiased assurance.

#### Independent, Unbiased Assessments

QA is fully independent of the M&E, Infrastructure, and BenefitsCal Contractors but still operate collaboratively within the multi-contractor environment. This ensures unbiased assessment of quality while leveraging shared tools and processes.

#### Ongoing Confidence

Confidence in testing doesn’t happen by chance. It is built through discipline, consistency, and trust. ClearBest brings all three. Our proven, repeatable framework ensures that every release is tested with rigor, transparency, and independence, while our continuous improvement culture ensures that each cycle is stronger than the last. We align tools, data, and processes across Contractors to eliminate gaps and strengthen collaboration without compromising objectivity. Figure 4-4 provides a snapshot of benefits and confidence our approach delivers to the Consortium, Counties, and public. As the Consortium’s trusted QA partner, we deliver more than validation; we deliver confidence that testing is thorough, results are reliable, and CalSAWS is ready to perform for the Counties, partners, and millions of citizens who depend on it.

ClearBest Approach Brings Benefits and Confidence

Figure 4-4:  Benefits and Confidence for Consortium, Counties, and Public

### Demonstratable Successes of Improved Confidence

ClearBest has a long history of improving confidence through thorough and comprehensive testing, transparent reporting and discussions, and collaborative teamwork across client and Contractor teams. The following subsections provide some examples for our current and past projects. Similar successes also were attained for the prior SAWS projects (i.e., C-IV, ISAWS Migration, CalWIN, and C-IV/CalHEERS).

#### CalSAWS

On CalSAWS, we have delivered measurable results, including a Release Scorecard with Heatmap analysis, an Integrated Release Readiness Template, and consistent delivery of quality release supported by statistics from CalSAWS releases. Here are just a few examples:

Reliable CalSAWS, BenefitsCal and OCAT Releases – Using our proven testing framework, our QA team tested and successfully confirmed the readiness of 120 releases, which were delivered all on time since we started. We recommended rescheduling one (1) release because all requirements had not been met, evidence had not been presented, and there was a high likelihood that the release would negatively impact Production and County operations. Although we work closely with all parties to get to go-live every time, if something is not right, we cannot let it impact the Counties. The simple act of making sure everything is ready saved countless hours of re-work in a live system for the project and Counties. It’s not ready until we say it’s ready.

Clarified and Strengthened BenefitsCal Release Readiness by developing a comprehensive release tracking tool that documents enhancements, defects, Consortium and QA Test assignments, and findings for BenefitsCal monthly, priority, and integrated releases. Previously, the process for determining BenefitsCal enhancements, defect statuses, and testing assignments lacked clarity and consistency. ClearBest’s structured tracking approach standardized BenefitsCal Release Readiness management. Releases are now tracked consistently with improved readiness validation and coordination, increasing confidence in release quality and predictability.

Release Readiness – CalSAWS testing involves the Consortium, M&E Contractor, BenefitsCal Contractor, Infrastructure Contractor, and QA teams, each with their own testing phases and responsibilities. ClearBest is an independent and critical part of the overall testing lifecycle. We verify that each test group is successfully completing their efforts across the project, everyone is accountable for what they do, and the system is ready for the next test gate and, ultimately, Production. We have built trust among the Consortium and CalSAWS Contractor teams to collectively and accurately report test coverage and results. And, we have fostered a culture of “we’re all in this together for the customer,” and we work that way toward release readiness. The Consortium has confidence in CalSAWS releases, as they are accurate and timely, enabling new and enhanced functionality to be successfully deployed for County, stakeholder, and public use.

Aligned CalSAWS QA Testing Scope with priorities by co-developing a Release Scorecard with the Consortium to rank SCRs by impact, helping QA focus on the most critical changes. Previously, QA Testing scope did not highlight the methodology used to determine the highest impact and critical release enhancements. ClearBest worked with the Consortium to create a scorecard that ranks SCRs by project priority and impact. Using it to define QA Test scope, QA Testing became more focused on highest-impact changes and had better allocation of Consortium and QA resources to critical areas. The Release Scorecard significantly raised confidence in the QA scope and focus by ensuring the highest priority items were independently tested.

Scorecard Heatmap – QA Scorecard Heatmap is a companion to the Release Scorecard and provides an easy-to-read, color-coded view of complex data. The format makes it easier to focus attention and resources on the most critical issues, increasing confidence that attention is being given to the highest priority items.

Promoted Migration Testing quality by working with System Test on C-IV Batch Migration teams to design and validate Batch Testing templates. The templates ensured that collected data aligned with execution, and discrepancies were resolved in real time. We recognized that Batch Testing for C-IV Migration lacked a consistent framework to collect and validate data across test executions. ClearBest worked with the System Test team to design a template for recording batch testing results and validated data alignment during test execution. Discrepancies were resolved in real time, and Batch Testing results were consistently reliable. ClearBest QA ensured migration quality and strengthened confidence in data accuracy during the C-IV Batch Migration.

Took a holistic approach to test and system readiness by assessing not only the changes and their impact on users but also identifying where additional focus is needed to ensure all components align and come together seamlessly at the right time.

Expanded and refined the CalSAWS County Validation (CCV) Process for 58 Counties by facilitating the collaborative development of a statewide County validation framework. The model was developed to provide Regions with the ability to review and validate CalSAWS Major Releases before they go to Production. The approach leveraged the preexisting validation methods developed for Los Angeles County. By bringing together CalSAWS leadership and Regional representatives, the model evolved to meet the needs of a single, statewide solution. The CCV model includes Regional support for validation activities such as writing and executing scenarios, identifying and documenting issues, and reporting progress. The unified approach fosters Regional engagement and furthers CalSAWS commitment to continuously improving service delivery.

Managed the County Converted Data Validation for CalWIN Waves, which enabled the CalWIN Counties to prepare for go-live and confidently sign off on the accuracy of the converted data. We further developed target conversion target validation points with supporting screen shots for County staff to have as points of reference and supported them through Yellow Banner case reviews.

Continuously innovating dashboard and reporting to improve views into release planning, testing, and readiness. Our team designed dashboards that unify SCRs and test metrics across multiple JIRA instances, establishing a foundation for continuous visibility and transparency in software quality. As new tools and AI-driven integrations emerge, we are ready to engage, analyze, and provide QA reviews and recommendations for enhancing the dashboards.

#### CalHEERS

For CalHEERS, our team demonstrated leadership in UAT management and 508 Compliance Testing. Specifically, we:

- Ensured Reliable CalHEERS Releases – ClearBest both conducted UAT and managed UAT for Counties and State stakeholders for all releases. We played a key role in delivering a complex, statewide eligibility and enrollment system within just 15 months of project start. Our test team developed reusable, integrated test cases and templates reflecting real, end-user workflows across the Counties, MEDS, SAWS (C-IV, CalWIN, and LRS), and Covered California Call Centers. Further, we planned and facilitated ADA Section 508 Compliance Testing with third-party assessors and real users with disabilities (utilizing JAWS/NVDA in the test lab), ensuring accessibility and usability compliance across all environments.

- Managed UAT for Counties and Call Centers – ClearBest unified efforts across multiple organizations and CalSAWS Contractors by managing UAT logistics, training, and execution for County, call center testers, and State stakeholders. Our structured framework, risk-based reporting, and transparent readiness metrics provided full confidence in each release. The result was 100 percent UAT approval, faster validation, and a stable, accessible system ready for Production. All was delivered on time, with quality, collaboration, and confidence.

### Why ClearBest for Independent Test

Choosing ClearBest means choosing confidence that every CalSAWS release is validated with precision, objectivity, and the experience only a trusted QA partner can provide. For more than two decades, ClearBest has led Independent Testing efforts that blend rigor, innovation, and collaboration to ensure that system quality is not assumed but proven. Our approach transforms testing from a procedural step into a quality assurance discipline that protects County operations, ensures readiness, and upholds the Consortium’s commitment to reliable, high-performing services for the public. ClearBest’s proven frameworks, mature test library, and data-driven methods deliver early issue detection, measurable quality gains, and transparent results that stakeholders can rely on to make go-live decisions with certainty.

The ClearBest team has extensive expertise in health and human services and employs a well-defined, Independent Testing approach that effectively integrates Waterfall, Agile, and hybrid methodologies. We leverage modern tools, automation, and shared processes to validate complex integrations and confirm that CalSAWS remains stable, secure, and user centered. Our team members possess a diverse skill set, including analytical thinking, proficiency with technical testing tools, attention to detail, strong communication skills, and problem-solving abilities. We are committed to continuous learning and development, focusing on strategies that enhance our collaborative efforts and support the Consortium.

What sets our team apart is the active involvement of each member in driving innovation and enhancing our processes. We pride ourselves on our flexibility to adapt to the evolving requirements of various projects, ensuring we remain aligned with client needs. Each team member plays a crucial role in this journey, continually identifying opportunities for improvement and strategies that not only streamline our operations but also create more value for our customers. Our commitment to improvement enables us to consistently deliver high-quality outcomes.

As the incumbent QA partner, we bring unparalleled system knowledge, independence, and continuous improvement to every release. More importantly, we don’t just test software; we safeguard public trust. Every validation, every report, and every recommendation reflects ClearBest’s enduring mission, which is to serve with excellence, strengthen accountability, and ensure that CalSAWS performs for the Counties, partners, and Californians who depend on it.