Table of Contents

6.3.3.4 Section 2 – Firm Qualifications	2

6.3.3.4.3 Subcontractor Additional Details	2

Introduction	2

Tetrus Subcontractor(s)	2

Rationale for Selection of Pyxis	2

Type and Amount of Work to Be Done by Pyxis	3

Pyxis Percentage of Total QA Services Work by SFY	6

Table of Tables

Table 1 Pyxis Subcontracted Work	5

Table 2 Pyxis Percentage of Total QA Services Work by SFY	6

6.3.3.4 Section 2 – Firm Qualifications

6.3.3.4.3 Subcontractor Additional Details

Introduction

Tetrus President & CEO and Pyxis Founder & CEO have a long-term relationship with an equally long history working together. Partnering with Tetrus as the prime and Pyxis as the subcontractor to form Team Tetrus, as we currently do for Alabama ACES QA, combines our strengths, people, and experience. It enables us to select the right people for the roles and to align with the CalSAWS vision.

| Req# | Subcontractor Additional Details |
| --- | --- |
| N/A | The Contractor shall provide a detailed description of all Work to be performed by the subcontractor(s) providing at least 20% of the annual price during the base contract period, including: - Any Tasks, or portions thereof, that will be subcontracted must be identified and defined; - Each subcontractor(s) responsible shall be identified by name; - The rationale for selection of the subcontractor(s) must be stated; and - The exact type and amount of Work to be done by each subcontractor must be identified and defined. |

Additional details describing the work Pyxis will perform are included in this section since Pyxis will be providing at least 20% of the annual price during the base contract period.

Tasks, or Portions Thereof, That Will Be Subcontracted

During the base contract period specified in RFP Section 1.2 (December 2026 – January 2033), Pyxis, the only subcontractor to Tetrus, will be subcontracted to perform the following Key Task Areas identified and defined in RFP Attachment 5 – Price Proposal Schedule:

1.0 Management

2.0 Quality Assurance

3.0 Independent Test

Key Tasks and subtasks associated in Attachment 5 – Price Proposal Schedule are identified in Table 1 Pyxis Subcontracted Work.

Tetrus Subcontractor(s)

Tetrus has one subcontractor, Pyxis.

Rationale for Selection of Pyxis

Tetrus chose Pyxis as the only subcontractor because of their successful working relationship performing similar work in Alabama and Pyxis staff capabilities that include but are not limited to:

CalSAWS/SAWS knowledge and experience.

Other state Integrated Eligibility systems knowledge and experience.

Specialized expertise in areas such as Human-Centered Design, organizational change, testing, and technology.

Acquired knowledge and skill levels adhering to industry standards that are represented by certifications in areas such as Agile, Change Management, Cloud, Project Management, Security, Technology, and Testing.

Innovation-driven QA services delivery.

Type and Amount of Work to Be Done by Pyxis

The exact type and amount of work performed by Pyxis are defined in RFP Attachment  5 – Price Proposal Schedule depicted in Table 1 Pyxis Subcontracted Work below:

| ID | Key Task | Pyxis Transition-In Hours (12/26- 1/27) | Total Transition-In Hours (12/26- 1/27 | Pyxis Ongoing Hours (2/27 - 1/33) | Total Ongoing Hours (2/27 - 1/33) | Pyxis Transition-In + Ongoing Hours (12/26 - 1/33) | Total Transition-In + Ongoing Hours (12/26 - 1/33) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1.0 | Management |  |  |  |  |  |  |
| 1.1 | Quality Assurance Management Subtotal | 228 | 228 | 6,854.4 | 6,854.4 | 7,082.4 | 7,082.4 |
| 1.2 | Work Plan/Schedule Management Subtotal | 148 | 148 | 4,262.4 | 4,262.4 | 4,410.4 | 4,410.4 |
| 1.3 | Project Management Support Subtotal | 560 | 560 | 16,416.0 | 16,416.0 | 16,976.0 | 16,976.0 |
|  | Management Subtotal | 936.0 | 936.0 | 27,532.8 | 27,532.8 | 28,468.8 | 28,468.8 |
| 2.0 | Quality Assurance |  |  |  |  |  |  |
| 2.1 | Project Management - QA Subtotal | 640 | 662.4 | 19,065.6 | 19,630.1 | 19,705.6 | 20,292.5 |
| 2.2 | SCR Prep, Requirements & Design - QA Subtotal | 371.7 | 400.64 | 14,889.6 | 15,811.2 | 15,261.3 | 16,211.8 |
| 2.3 | SCR Build Subtotal | 393.1 | 422.08 | 17,089.9 | 18,011.5 | 17,483.0 | 18,433.6 |
| 2.4 | SCR Release Management/Training/OCM - QA Subtotal | 190.4 | 196.8 | 7,384.3 | 7,545.6 | 7,574.7 | 7,742.4 |
| 2.5 | Marketing and Public Communications Support - QA Subtotal | 74.08 | 74.08 | 2,747.5 | 2,747.5 | 2,821.6 | 2,821.6 |
| 2.6 | Enhancement and Innovation - QA Subtotal | 105.6 | 121.6 | 3,479.0 | 3,882.2 | 3,584.6 | 4,003.8 |
| 2.7 | Operations - QA Subtotal | 112.8 | 122.4 | 4,262.4 | 4,504.3 | 4,375.2 | 4,626.7 |
| 2.8 | Security - QA Subtotal | 80 | 294.4 | 2,707.2 | 8,110.1 | 2,787.2 | 8,404.5 |
|  | Quality Assurance Subtotal | 1,967.7 | 2,294.4 | 71,625.6 | 80,242.6 | 73,593.3 | 82,537.0 |
| 3.0 | Independent Test Planning, Executing, and Reporting |  |  |  |  |  |  |
| 3.1 | Independent Test Plan/Management Subtotal | 377.9 | 449.28 | 14,889.6 | 17,838.7 | 15,267.5 | 18,288.0 |
| 3.2 | Independent Test Development Subtotal | 458.9 | 639.44 | 20,638.1 | 28,736.6 | 21,097.0 | 29,376.1 |
| 3.3 | Independent Test Execution Subtotal | 491.5 | 720.88 | 22,216.3 | 32,503.7 | 22,707.8 | 33,224.6 |
|  | Independent Test Planning, Executing, and Reporting Subtotal | 1,328.3 | 1,809.6 | 57,744.0 | 79,079.0 | 59,072.3 | 80,888.6 |
|  | Total | 4,232.0 | 5,040.0 | 156,902.4 | 186,854.4 | 161,134.4 | 191,894.4 |

Table 1 Pyxis Subcontracted Work

| Req# | Subcontractor Additional Details |
| --- | --- |
| N/A | Additionally, the Contractor shall delineate the percentage of the total QA Services Work each subcontractor will perform by SFY. The percentage of Work shall be calculated using the subcontractor’s portion of the total number of Work hours or by using another method such as the subcontractor’s total price. The Contractor shall separately delineate the percentage of the total QA Services Work any Minority or MWBEs or Disabled Veteran Owned BusinessEnterprises will perform by SFY. |

Pyxis Percentage of Total QA Services Work by SFY

Additionally, Pyxis’ percentage (based on Pyxis’ portion of the total number of Work hours defined in Table 1 Pyxis Subcontracted Work) of the total QA Services Work by each SFY is depicted in Table 2 Pyxis Percentage of Total QA Services Work by SFY:

| SFY 26-27 | SFY 27-28 | SFY 28-29 | SFY 29-30 | SFY 30-31 | SFY 31-32 | SFY 32-33 |
| --- | --- | --- | --- | --- | --- | --- |
| 84.0% | 84.0% | 84.0% | 84.0% | 84.0% | 84.0% | 84.0% |

Table 2 Pyxis Percentage of Total QA Services Work by SFY

Pyxis is not a Minority or MWBE or Disabled Veteran Owned Business Enterprise but is recognized by the California Department of General Services as a Small Business Enterprise.