Section 3 – Staffing Approach

Table of Contents

6.3.3.5 Section 3 – Staffing Approach	3

6.3.3.5.1 Staffing Approach Narrative	3

1.	Overview	3

2.	Criteria for Key Staff Selection	5

3.	Organizational Structure	7

4.	Staffing Lifecycle	8

5.	Team Structure	12

6.3.3.5.2 Staffing Experience Details	14

6.	Attachment 10: Key Staff Qualifications	14

Attachment 11: Staff Reference Checks	15

7.	Risk Identification and Mitigation	21

8.	Conclusion:	23

Attachment 12: Staff Loading Schedule	24

Table of Figures

Figure 1. Organization Chart	7

Table of Tables

Table 1. Key Staff Selection Criteria	6

Table 2. Deliverables	11

Table 3. Implementation Team Structure	13

Table 4. Role-to-Responsibility Matrix	15

Table 5. Program Level KPIs	19

Table 6. Team Level KPIs	20

6.3.3.5 Section 3 – Staffing Approach

| Req# | Mandatory Qualification |
| --- | --- |
| S1 | The Bidder will provide a narrative describing the overall Staffing approach to QA Services addressing the Staffing subsections. |

6.3.3.5.1 Staffing Approach Narrative

- Overview

Quadrant Technologies presents this comprehensive Staffing Approach in response to Section 3 of the CalSAWS RFP #01-2025.

This section articulates the methodology, staffing philosophy, and operational framework through which Quadrant shall provide high-quality, independent Quality Assurance (QA) Services that align precisely with the Consortium’s strategic objectives, contractual requirements, and governance model.

Purpose and Alignment

The purpose of Quadrant’s staffing approach is to ensure that CalSAWS receives a dedicated, experienced, and collaborative QA Services team capable of integrating seamlessly with the Consortium, project staff, and participating contractors while maintaining the independence and objectivity mandated for an external QA partner.

Our staffing approach is fully aligned with the guiding principles of the CalSAWS Program Governance Model, including transparency, accountability, responsiveness, and continuous improvement. This approach reinforces Quadrant’s core mission of co-creation, delivering quality assurance through collaboration, automation, and continuous innovation within the CalSAWS ecosystem.

Foundational Principles

Quadrant’s QA staffing methodology is anchored on four foundational principles that have guided our success across multiple statewide welfare automation programs:

Alignment with CalSAWS’ governance model – All QA resources are embedded within Consortium governance structures and participate in key decision-making forums such as the Project Steering Committee (PSC), the Joint Powers Authority (JPA) QA Reviews, and operational workgroups.

This ensures visibility of quality metrics and early risk detection across all project streams.

Role-based expertise – Every Key Staff member and team resource meets or exceeds the RFP’s minimum qualification thresholds and brings domain expertise across welfare systems such as CalWORKs, CalFresh, and Medi-Cal.

Each QA role includes hands-on experience with automation, AI-assisted testing, and analytics-driven validation to enhance coverage and predict risk.

Flexibility and scalability – Quadrant’s staffing model is intentionally modular and scalable. It allows for rapid augmentation during peak testing cycles (for example, during regression windows or legislative releases) without compromising continuity. This elasticity is supported by Quadrant’s hybrid delivery centers, enabling rapid response to release peaks while maintaining automation velocity.

Continuity and resilience – Through systematic cross-training, succession planning, and an established bench of pre-cleared resources, Quadrant guarantees uninterrupted QA coverage during staff transitions, vacation periods, or unforeseen absences.

Integration and Collaboration

Quadrant will operate as an integrated partner within CalSAWS while maintaining a clear line of independence to preserve QA objectivity.

Our QA Project Manager (QAPM) shall serve as the single point of accountability, coordinating communications between CalSAWS leadership, county stakeholders, and vendor teams.

Daily collaboration will be facilitated through agile ceremonies, defect triage sessions, and joint status meetings, ensuring that QA insights inform decision-making in real time.

Methodological Framework

Quadrant’s staffing approach is reinforced by our modern QA Framework, an internally developed model based on industry’s best practices (PMBOK, ISTQB, ISO 9001, and CMMI).

This framework governs recruitment, onboarding, performance measurement, and continuous skills enhancement. This framework embeds data-driven QA metrics and feedback loops that continuously refine processes, tools, and staff performance across release cycles.

All assigned QA staff undergo initial CalSAWS orientation training to ensure familiarity with Consortium governance, program goals, and county operations.

Communication and Escalation

Clear communication is central to effective staffing.

Quadrant shall maintain multi-tier communication channels including:

Operational Channel: Daily interaction between QA program manager and CalSAWS technical/functional counterparts.

Governance Channel: Weekly reporting to the CalSAWS QA Director and PSC.

Executive Channel: Monthly Program Health Reports to the CalSAWS Executive Committee.

Escalation paths will be pre-defined and documented within the QA Governance Plan, ensuring that issues move swiftly from identification → assessment → resolution without jeopardizing schedule integrity.

Tools and Automation Enablement

Quadrant’s staffing approach leverages automation at both operational and managerial levels. Quadrant will further integrate AI-based defect prediction and test case optimization models, leveraging machine learning insights to improve test efficiency and defect root-cause visibility.

All QA resources are equipped with tool proficiency in JIRA, TestRail, Confluence, Selenium, LoadRunner, and Azure DevOps.

This enables seamless integration of QA activities into CalSAWS’ CI/CD pipelines, providing real-time traceability of defects and KPIs.

Automation engineers and DevOps QA specialists will collaborate to build reusable regression suites, reducing test cycle times by 35–40%while improving defect detection accuracy by 25%.

Staffing Governance

Quadrant’s Staffing Governance Model ensures accountability, oversight, and compliance with RFP requirements.

It defines reporting relationships, approval hierarchies, and performance checkpoints.

Periodic staffing audits will verify that personnel qualifications, time allocation, and deliverable outputs remain consistent with the approved Staffing Plan.

- Criteria for Key Staff Selection

Selection Philosophy

Quadrant recognizes that the success of a QA program depends on the caliber of its people.

Our staff selection methodology is designed to ensure that each Key Staff member not only satisfies the technical and experience criteria defined in the RFP but also embodies Quadrant’s values of objectivity, collaboration, and service excellence.

All candidates are vetted through a four-stage evaluation process: credential verification, technical assessment, leadership interview, and cultural fit review.

Selection Process and Evaluation Criteria

The process for selecting Key Staff follows a standardized model comprising the following steps:

- Role Definition: For each Key Staff position, Quadrant develops a comprehensive Role Profile detailing responsibilities, required skills, and performance objectives aligned with CalSAWS expectations.

- Candidate Identification: Quadrant leverages its internal Talent Management System and public sector resource pool to identify qualified candidates with documented experience in large-scale statewide QA programs.

- Competency Assessment: Candidates undergo structured technical and behavioral interviews covering areas such as risk-based testing, automation strategy, defect management, and stakeholder communication.

- Innovation Mindset: Ensuring staff demonstrate curiosity, adaptability, and a proactive approach to technology adoption.

Key Staff Role Matrix

Table 1. Key Staff Selection Criteria

| Key Staff Role | Minimum Qualifications | Core Competencies |
| --- | --- | --- |
| QA Project Manager | PMP or equivalent; 15+ years of large-scale QA leadership | Program governance, budget oversight, stakeholder communication |
| QA Test Manager | ISTQB Advanced; 10+ years in test management | Automation, performance QA, test strategy |
| QA Functional Manager | 10+ years in welfare system QA | Business process validation, UAT coordination |
| QA Technical Manager | Degree in CS/Engineering; 10+ years infra-QA | Security, DevOps, environment validation |

Behavioral and Leadership Attributes

Beyond technical proficiency, Quadrant evaluates leadership competencies including:

Decision clarity under time constraints

Conflict resolution in multi-vendor environments

Effective communication across technical and non-technical audiences

Commitment to mentoring and knowledge transfer within the QA team.

Commitment to driving automation and AI-led testing innovations within the QA lifecycle.

Onboarding and Training

All Key Staff and support personnel will undergo a formalized onboarding program comprising:

- Orientation to CalSAWS mission and organizational structure.

- Familiarization with Consortium governance and reporting protocols.

- Security and data privacy training consistent with state policy.

- Toolchain access and workflow integration exercises.

- Mentorship pairing with experienced Quadrant program leaders.

Completion of this onboarding curriculum is a prerequisite for active assignment to CalSAWS workstreams.

Succession and Continuity Planning

Quadrant maintains a pre-qualified bench of back-up resources for each Key Staff role.
In the event of a planned or unplanned staff transition, Quadrant shall implement a 30-day shadowing and knowledge transfer process to preserve continuity.

All succession plans are approved by the Consortium prior to execution and tracked through Quadrant’s Workforce Continuity Register.

- Organizational Structure

Overview

Quadrant Technologies’ organizational structure for the CalSAWS QA Services engagement has been deliberately designed to provide both clear lines of accountability and transparent collaboration with all participating project entities.

The structure aligns with CalSAWS’ governance framework, ensuring that every QA function—strategic, functional, technical, and administrative—is represented within an integrated oversight model.

The QA Project Manager (QAPM) acts as the single point of accountability to the Consortium QA Director. Under the QAPM, three vertical leads manage Functional QA, Test Management, and Technical QA domains.

Each leads oversees specialist teams of analysts, automation engineers, and performance testers, while matrixed liaisons support county interfaces and vendor coordination.

Figure 1. Organization Chart

Governance Integration

The Quadrant QA team participates in CalSAWS governance bodies through defined representation:

Executive Oversight Board: Quadrant’s Delivery Partner attends monthly executive reviews to report on QA metrics, trends, and risk escalations.

Project Steering Committee (PSC): The QAPM provides QA performance summaries and corrective action plans.

QA Coordination Workgroup: Functional and Technical Leads collaborate with CalSAWS counterparts to synchronize test cycles, tools, and environments.

County Engagement Forum: QA representatives participate in User Acceptance Testing (UAT) reviews and benefits validation sessions.

This multi-tier integration ensures bidirectional visibility between strategic and operational QA functions.

Reporting and Escalation Lines

All QA resources adhere to Quadrant’s dual-reporting framework:

- Functional reporting to CalSAWS project management for task alignment.

- Administrative reporting within Quadrant for personnel management and QA methodology adherence.

Escalations follow a tiered path: Team Lead → Domain Manager → QAPM → Delivery Partner.

Each escalation step has defined service-level targets for acknowledgment and resolution.

Independence and Objectivity

Although fully integrated with project operations, Quadrant maintains a formal independence policy to preserve QA objectivity. All QA findings are documented within the Quality Management Repository and reported without modification to the Consortium’s QA Director.

Communication Model

Quadrant’s communication model follows a “three-lane” approach:

Lane 1 – Operational Communication: Daily defect status calls and agile stand-ups between QA and development teams.

Lane 2 – Governance Communication: Weekly QA summary reports to the PSC and stakeholders.

Lane 3 – Executive Reporting: Monthly program health dashboard for executive oversight.

- Staffing Lifecycle

Overview

The QA staffing lifecycle comprises three major phases: Transition-In, Implementation, and Maintenance & Operations (M&O). Each phase includes distinct activities, deliverables, and staffing configurations to ensure continuity and incremental value delivery.

Quadrant’s approach is modeled on an iterative quality maturity curve that progressively optimizes QA capability through the program timeline.

Transition-In Phase

4.2.1 Purpose and Objectives

Transition-In Phase establishes the foundation for effective QA operations. It focuses on knowledge transfer, environment setup, resource onboarding, and baseline metrics definition.

Key objectives include:

Establishing the QA Charter and Governance Plan.

Validating CalSAWS requirements traceability mechanisms.

Setting up communication protocols and reporting templates.

Completing training and security clearance for all staff.

Establishing automation readiness and AI-assisted quality baselines to accelerate early testing and risk prediction.

Creating the foundation for collaborative governance between Quadrant, CalSAWS, and vendor teams using integrated dashboards and communication frameworks

4.2.2 Key Activities

- Kickoff Workshop: Joint session with CalSAWS leadership to review program goals and transition timeline.

- Knowledge Acquisition: Structured shadowing of existing QA and development teams to understand current test artifacts and pain points.

- Shadow Phase – Quadrant team members observe, and document ongoing QA processes, tool configurations, and communication flows led by incumbent or CalSAWS teams.

- Primary Phase – Quadrant assumes operational responsibility under close oversight, ensuring process fidelity, continuity of service, and accuracy of deliverables.

- Environment Setup: Configuration of test management tools, defect repositories, and automation pipelines.

- Baseline Assessment: Establish initial KPIs (e.g., defect density, automation coverage).

- Toolchain Integration: Connect QA toolsets (e.g., Azure DevOps, Power BI, ServiceNow) into a unified QA Command Center, ensuring early visibility of test progress and risk trends.

- AI Enablement: Deploy analytics hooks within automation pipelines to start collecting performance, defect, and coverage telemetry for continuous learning.

- Stakeholder Mapping: Identification of county and vendor contacts for each business domain.

4.2.3 Deliverables

Transition-In Plan and Schedule

QA Governance Plan

Initial Resource Allocation Matrix

Onboarding Completion Report

Risk Register Baseline

Weekly Status Reports

4.2.4 Staffing Composition

During Transition-In, Quadrant deploys its core leadership team (approximately 14 on-site resources): QAPM, three Domain Managers, Automation Lead, Performance Lead, Security Lead, and supporting analysts. This team establishes operational rhythm and knowledge capture. During this phase, Quadrant emphasizes a “hyper-collaborative start”, embedding its core leadership directly with CalSAWS program and vendor teams to ensure rapid trust-building, transparent communication, and immediate value delivery. The Transition-In team also includes an Automation Readiness Engineer and Data QA Specialist, enabling early configuration of regression baselines and validation frameworks to reduce ramp-up time.

Implementation Phase

4.3.1 Overview

The Implementation Phase constitutes the core of Quadrant’s QA services. It encompasses test planning, execution, defect management, automation development, and reporting for all CalSAWS releases. Quadrant operates agile-aligned QA teams co-located with development streams to maximize collaboration and responsiveness.

4.3.2 Staffing Approach

A hybrid staffing model ensures 70 percent onshore presence for business-critical QA activities while leveraging offshore centers for test execution and automation support.

Roles during implementation include:

QA Project Manager – Program oversight and governance.

Test Managers – Manage release-level testing activities.

Automation Engineers – Develop reusable test frameworks.

Performance Testers – Conduct load and stress testing.

Functional Analysts – Execute test cases and validate business logic.

Defect Coordinators – Track and manage defect resolution cycles.

4.3.3 Agile Integration

Each QA team is embedded within agile scrum teams and participates in daily stand-ups, sprint planning, and retrospectives.

Automation scripts are integrated into CI/CD pipelines through Azure DevOps, enabling continuous testing and real-time feedback. AI-enabled test analytics will identify high-risk modules for targeted regression, ensuring maximum ROI on automation efforts.

4.3.4 Performance and Security QA

Performance testing is executed using JMeter and LoadRunner, with thresholds aligned to CalSAWS SLAs.

Security QA follows OWASP Top 10 guidelines and state security policy compliance, including vulnerability scanning via Burp Suite and ZAP.

4.3.5 Deliverables

Table 2. Deliverables

| Deliverable Category | Description | Value/Outcome |
| --- | --- | --- |
| QA Planning Artifacts | Test Plans, Test Design Documents, and Requirements Traceability Matrices (RTMs) defining coverage scope and acceptance criteria. | Establishes structured and transparent QA baselines aligned with RFP Section 5. |
| Automation Assets | End-to-end automation suites integrated with CI/CD pipelines, supported by execution dashboards and reusability reports. | Reduces regression time by 35–40%, enhancing test predictability. |
| Defect and Quality Metrics | Consolidated defect logs, triage summaries, and trend analytics visualized through Power BI dashboards. | Enables data-driven decision-making and proactive risk mitigation. |
| Performance & Security Reports | Load, stress, and endurance test results benchmarked against SLA thresholds; security vulnerability and compliance assessment summaries. | Ensures system readiness, reliability, and adherence to OWASP and State IT standards. |
| Governance & Compliance Reports | Monthly QA summary reports, KPI scorecards, and Executive Dashboards for CalSAWS Steering Committee reviews. | Provides continuous visibility into QA health, compliance, and improvement actions. |

Maintenance & Operations

4.4.1 Objectives

Following system implementation, Quadrant’s M&O team ensures continuous quality oversight through post-production support, regression testing, and SLA management.

Objectives include:

Ensuring system stability and user satisfaction.

Supporting change requests and enhancements.

Monitoring defect re-occurrence and preventive actions.

Updating test automation for new releases.

4.4.2 Staffing Composition

The M&O team comprises Leadership and Support (5-6 onshore), Technical Support (10-11 hybrid), and Training (1-2 resources). Dedicated automation and data validation staff maintain regression suites and data quality scripts.

4.4.3 Continuous Improvement

Quadrant framework’ Continuous Service Improvement model where QA metrics from production incidents feedback into test design. Lessons learned are documented and incorporated into subsequent release planning. Additionally, predictive quality insights from production data are fed into AI dashboards to forecast defect trends and prioritize preventive measures.

Quadrant Technologies deploys a multi-disciplinary QA organization that combines domain expertise, technical excellence, and operational flexibility.

The team design reflects the CalSAWS multi-vendor delivery ecosystem, ensuring that every critical function; governance, quality, and technical validation is owned, measured, and continuously improved.

Each team is organized into vertical delivery units aligned with CalSAWS workstreams and horizontal competency centers (automation, performance, and DevOps QA).

This dual-axis structure maximizes accountability while promoting knowledge sharing and process standardization.

- Team Structure

Overview

Quadrant Technologies deploys a multi-disciplinary QA organization that combines domain expertise, technical excellence, and operational flexibility.

The team design reflects the CalSAWS multi-vendor delivery ecosystem, ensuring that every critical function: governance, quality, and technical validation is owned, measured, and continuously improved.

Each team is organized into vertical delivery units aligned with CalSAWS workstreams and horizontal competency centers (automation, performance, and DevOps QA).

This dual-axis structure maximizes accountability while promoting knowledge sharing and process standardization. This structure is further enhanced through Quadrant’s Integrated Delivery Governance Model (IDGM), a collaborative framework that connects QA leadership, CalSAWS program governance, and vendor delivery teams through shared dashboards, automation telemetry, and continuous improvement loops. This ensures visibility, alignment, and proactive course correction across all program layers.

Implementation Phase Teams

During Implementation, Quadrant fields a comprehensive set of QA teams to cover all aspects of solution delivery.

Each team operates under an agile framework with defined sprint cadences and measurable deliverables.

Table 3. Implementation Team Structure

| Team | Primary Purpose | Role |
| --- | --- | --- |
| Project Governance | Executive oversight, quality metrics, stakeholder alignment | QA Project Manager |
| Technical Leadership | Architecture validation, integration QA, environment readiness | QA Technical Manager |
| Quality Assurance Core | Test strategy, planning, and defect governance | QA Test Manager |
| Automation Engineering | Framework development, regression automation | Automation Lead |
| Performance Engineering | Load, stress, and endurance testing | Performance Lead |
| Security & Compliance | Vulnerability assessment, compliance validation, privacy risk review | Security Lead |
| Functional Testing | Domain-specific business validation (CalWORKs, Medi-Cal, CalFresh) | Functional Manager |
| Data Validation | Data migration and reconciliation QA | Data QA Lead |
| Training & User Enablement | UAT facilitation, user-guide validation | Training Coordinator |

Maintenance & Operations Teams

In the sustainment phase, Quadrant’s AI-augmented QA bots monitor regression trends, detect anomalies, and automatically flag potential performance drifts. This predictive approach reduces issue turnaround time and ensures continuous alignment with SLAs and policy updates.

Roles and Responsibilities

Each role within the QA organization is defined with measurable responsibilities and integrated checkpoints.

QA Project Manager – Owns QA governance, ensures contractual compliance, manages deliverables, and chairs QA review boards.

QA Test Manager – Develops and maintains test strategy, manages release-specific QA planning, and tracks metrics.

QA Functional Manager – Aligns test coverage with CalSAWS business rules; oversees domain testers.

QA Technical Manager – Validates infrastructure and integration layers; manages environment QA.

QA Analytics Lead – Oversees the integration of Power BI dashboards, automation telemetry, and AI-driven insight models into QA reporting, providing the Consortium with predictive visibility into quality and performance trends.

QA SDET / Senior QA Analysts – Execute automation and manual validation with embedded analytics, maintaining traceability across requirements, test cases, and regulatory changes. Will own performance test planning and tuning recommendations.

Security Lead – Conducts vulnerability assessments; enforces compliance with OWASP Top 10.

Knowledge Management and Collaboration

Quadrant’s Knowledge Management (KM) framework ensures that institutional knowledge is continuously captured and shared.

All QA artifacts, metrics, and lessons learned are stored in a central QA Knowledge Repository accessible to the Consortium.

Bi-weekly “QA Community of Practice” sessions promote cross-team learning, tool standardization, and innovation sharing. This ensures that knowledge sharing extends beyond QA to become a collective learning platform for all CalSAWS partners – reinforcing the spirit of shared innovation and accountability.

Quadrant’s collaborative knowledge framework also integrates AI-powered knowledge indexing, enabling faster retrieval of past defect resolutions, automation scripts, and compliance documentation. This accelerates onboarding for new resources and ensures that every QA decision is data-backed and contextually informed.

6.3.3.5.2 Staffing Experience Details

- Attachment 10: Key Staff Qualifications

Overview

Quadrant’s proposed Key Staff possess the technical acumen, leadership experience, and domain understanding necessary for successful QA delivery in a statewide welfare environment.

Each Key Staff profile satisfies or exceeds the minimum RFP criteria and collectively represents over 120 years of cumulative QA experience across large government programs. Succession Planning for Key Roles

For each Key Staff position, Quadrant maintains at least one pre-approved back-up candidate with equivalent qualifications.

Succession transitions follow a shadow-to-lead model, ensuring knowledge transfer and zero disruption to QA activities.

Detailed qualifications for all Key Staff are provided in Attachment 10 – Staff Qualifications.

Attachment 11: Staff Reference Checks

Individual Reference Checks for all Key Staff, prepared in the prescribed format, are included in Attachment 11 – Staff Reference Form. Each team member has consistently earned exceptional client feedback for performance, collaboration, and results delivery. This proven record of trust, reliability, and excellence reinforces our confidence that CalSAWS will experience the same high standards of professionalism and partnership throughout this engagement.

Staff Composition

Quadrant Technologies shall deploy a cross-functional QA organization where responsibilities are clearly defined, measurable, and continuously reviewed against CalSAWS performance objectives.

Each QA role is linked to specific deliverables and KPIs to ensure accountability, efficiency, and transparency.

Roles are organized under functional domains - governance, functional testing, automation, performance, and DevOps so that every CalSAWS business function is supported by a corresponding QA lead and delivery team.

    - Role-to-Responsibility Matrix

Quadrant’s Role-to-Responsibility Matrix (RRM) delineates ownership across planning, execution, reporting, and continuous improvement dimensions.

Table 4. Role-to-Responsibility Matrix

| Role | Primary Responsibilities | Core Skills & Tools | Key Deliverables |
| --- | --- | --- | --- |
| QA Project Manager | Leads QA strategy, stakeholder management, governance reporting, schedule adherence | Agile, PMBOK, JIRA, Power BI dashboards | QA Plan, Status Reports, Risk Logs |
| QA Test Manager | Oversees test planning, execution, and defect lifecycle | TestRail, Azure DevOps, SQL validation | Test Strategy Document, Defect Metrics |
| QA Functional Manager | Ensures domain-specific coverage for eligibility and benefit modules | CalWORKs domain knowledge, UAT coordination | Functional Traceability Matrix, UAT Summary |
| QA Technical Manager | Manages environment validation, integration QA, security | Jenkins, Docker, Kubernetes | Environment Readiness Reports |
| Automation Engineers | Build & maintain automated test suites | Selenium, Cypress, Playwright (Java/Python) | Regression Automation Suites |
| Manual Testers | Execute functional and exploratory tests per business rules | TestRail, Defect Tracking Tools | Test Case Execution Reports |
| Role | Primary Responsibilities | Core Skills & Tools | Key Deliverables |
| Performance Testers | Conduct load and stress testing of applications and APIs | JMeter, LoadRunner, Dynatrace | Performance Benchmark Reports |
| Security Testers | Validate security compliance and data protection | OWASP ZAP, Burp Suite | Vulnerability Assessment Report |
| DevOps QA Engineers | Integrate QA into CI/CD pipelines and monitoring | GitLab CI, SonarQube, Splunk | CI/CD QA Integration Scripts |
| Domain Experts | Validate business rules and legislative changes | Policy Analysis, CalSAWS workflow expertise | Business Rule Validation Reports |
| Innovation Champions | Research and introduce new QA technologies and methods | AI/ML in QA, Cloud-Native testing | Innovation POCs and Tool Evaluations |

    - Accountability Framework

Each QA resource’s performance is evaluated through defined KPIs such as:

Defect Detection Effectiveness (DDE)

Test Case Coverage Ratio

Automation Efficiency (ROI from automation reuse)

Cycle Time Reduction %

Stakeholder Satisfaction Index

The QA Project Manager consolidates KPI data into monthly performance dashboards submitted to the CalSAWS QA Director.

Performance reviews are conducted quarterly and feed into Continuous Improvement Plans (CIPs).

    - Communication and Coordination

Communication among QA teams and external stakeholders follows a multi-channel model:

Operational: Daily stand-ups, bugs triage calls.

Tactical: Weekly QA Status Meetings with development and vendor teams.

Strategic: Monthly Steering Committee Reviews with Consortium leadership.

All decisions, actions, and risks are documented in SharePoint and archived within the QA Knowledge Repository.

Staff Workload and Availability

Quadrant ensures workload balance using an internal Resource Management Tool that monitors capacity utilization in real time.

Each team maintains at least 15 % buffer capacity to accommodate ad-hoc tasks and urgent releases.

Resource availability plans shared quarterly with the Consortium for review and adjustment.

    - Cross-Training and Skill Development

To maintain continuity and reduce dependency risks, Quadrant implements a structured cross-training program:

- Skill Matrix Mapping: Every staff member’s primary and secondary skills tracked on the QA Competency Dashboard.

- Pairing Methodology: Junior resources shadow senior team members during critical testing phases.

- Quarterly Learning Sessions: Led by subject-matter experts on emerging QA tools and methodologies.

- Certification Encouragement: Quadrant funds training for ISTQB, PMP, and Azure certifications for CalSAWS-assigned staff.

    - Workforce Diversity and Inclusion

Quadrant promotes a diverse workforce with equitable opportunities for growth. Teams include professionals with varied technical, geographical, and cultural backgrounds to foster innovation and collaboration.

This diversity directly supports CalSAWS’s values of inclusivity and community representation.

    - Quality of Work Life

Quadrant recognizes that staff retention and morale are critical for continuity and productivity. Flexible working models, recognition programs, and professional development opportunities are integral to our HR strategy.

Staff engagement surveys conducted semi-annually to gauge satisfaction and identify areas for improvement.

Staff Changes

Staff changes are an inevitable aspect of multi-year programs. Quadrant has established robust processes to manage expected and unexpected transitions without impacting service delivery or QA independence.

    - Expected Changes

Expected staff changes occur as part of planned rotations or career progression. In these cases, Quadrant shall:

- Provide a minimum of 30-day advance notice to the Consortium.

- Submit at least two qualified replacement resumes and two references for review.

- Ensure a minimum of two weeks knowledge-transfer overlap between outgoing and incoming resources.

- Document transition activities in the Staff Transition Plan.

    - Unexpected Changes

For unforeseen departures (resignation, illness, etc.), Quadrant shall:

Notify the Consortium within three business days.

Submit a replacement candidate within seven calendar days.

Execute a seven-day knowledge handover process led by the QA Project Manager.

Provide a mitigation summary report identifying root causes and preventive measures.

All replacement resources must be approved by the Consortium before assignment.

    - Continuity Planning

Quadrant maintains a dedicated bench of pre-screened QA professionals with current state background checks and CalSAWS domain orientation.

The bench includes resources for each critical skill area—automation, functional, performance, and security.

A Continuity Register tracks each potential backup’s availability and training status.

    - Knowledge Transfer Procedures

To minimize transition risk, Quadrant implements a standardized knowledge transfer framework consisting of:

Structured Handover Templates: Document project status, test coverage, and open defects.

Shadow and Reverse-Shadow Sessions: Incoming resource observes, then demonstrates task readiness.

Validation Checklist: Reviewed by the QA Manager before handover closure.

Repository Update: All artifacts uploaded to the QA Knowledge Repository for auditability.

    - Succession Readiness Audits

Quadrant conducts semi-annual succession audits to ensure bench strength and coverage. Metrics include skills redundancy ratio, transition success rate, and time-to-staff compliance.

Findings will be shared with the Consortium for transparency and joint planning.

    - Staff Retention and Morale

Retention is a key success metric for Quadrant’s QA programs. Our retention plan includes:

Competitive compensation and recognition programs.

Career progression mapping for CalSAWS assignments.

Regular mentoring and feedback sessions to address staff concerns.

Team celebrations and acknowledgments for milestone achievements.

As a result, Quadrant maintains an average staff retention rate above 92% across its public sector engagements.

    - Compliance with RFP Requirements

All staff changes and continuity processes adhere to Section 5 of the RFP (Staffing Requirements).

Quadrant commits to providing timely notice, qualified replacements, and transparent transition documentation for each change event.

Performance Management

Quadrant Technologies has established a structured Performance Management Framework (PMF) to ensure continuous measurement, transparency, and improvement of all QA activities performed under the CalSAWS program.

The framework defines key performance indicators (KPIs), reporting cadence, analytical dashboards, and governance mechanisms that collectively guarantee service excellence and alignment with RFP Section 5 requirements.

    - Objectives of the PMF

The PMF is designed to achieve the following objectives:

- Quantifiable Performance Measurement – Define and monitor measurable KPIs tied to QA deliverables and service-level agreements (SLAs).

- Transparency and Traceability – Provide real-time visibility into QA progress through dashboards and scorecards.

- Accountability and Continuous Improvement – Hold each role accountable for specific performance metrics while establishing feedback loops for continuous enhancement.

- Early Warning and Corrective Action – Use analytics to identify deviations proactively and implement mitigation plans.

    - Key Performance Indicators (KPIs)

Quadrant defines KPIs at three hierarchical levels: Program, Team, and Individual.

Table 5. Program Level KPIs

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| Defect Leakage Rate | Percentage of defects discovered post-production | < 3% of total defects |
| QA Schedule Adherence | % of milestones achieved on or before due date | ≥ 95% |
| Automation ROI | Ratio of manual effort reduction to automation investment | ≥ 1.5 within first year |
| SLA Compliance | % of deliverables meeting SLA timelines | ≥ 98% |

Table 6. Team Level KPIs

| Metric | Purpose | Target |
| --- | --- | --- |
| Test Case Execution Efficiency | Test cases executed vs. planned | ≥ 90% execution each cycle |
| Defect Turnaround Time | Time to fix and retest defects | ≤ 3 business days average |
| Test Coverage Ratio | % of requirements with validated tests | ≥ 95% |

Individual Level KPIs

Each QA member’s appraisal includes defect detection efficiency, collaboration score, adherence to SOPs, and participation in innovative initiatives.

    - Performance Monitoring Tools

Performance data is captured and analyzed using the following tool suite:

Power BI for executive dashboards and scorecards.

Azure DevOps Analytics for real-time test progress visualization.

ServiceNow QA Module for defect turnaround tracking.

Confluence Reports for documented lessons learned.

Quadrant integrates these tools to form a unified Performance Command Center (PCC) that delivers automated updates to the Consortium dashboard. AI-driven anomaly detection integrated into the Performance Command Center (PCC) identifies performance degradations or KPI deviations in real time, enabling predictive insights and preemptive corrective actions.

    - Reporting Cadence

Daily Status Reports: Test execution metrics, defects, and risks.

Weekly QA Performance Reports: Aggregated progress with trend analysis.

Monthly Executive Dashboards: Summarized KPIs and improvement actions.

Quarterly Performance Reviews: Formal presentation to CalSAWS QA Director and PSC.

All reports are retained for audit purposes by state record-keeping policies.

    - Continuous Improvement Process (CIP)

Quadrant follows a Plan–Do–Check–Act (PDCA) model for quality refinement:

- Plan: Identify improvement areas based on KPI analysis.

- Do: Use of automation telemetry and defect trend analytics to validate process change impact before organization-wide rollout.

- Check: Re-evaluate metrics after two iterations to measure impact.

- Act: Standardize successful practices across teams.

The CIP outcomes are recorded in the Quarterly QA Performance Review Report submitted to the Consortium.

    - Staff Performance Evaluation

Each QA resource receives a biannual evaluation based on:

KPI achievement scores.

Peer and stakeholder feedback.

Contribution to knowledge sharing and innovation.

Adherence to QA methodology and security policies.

Exceptional performers are recognized through Quadrant’s “QA Excellence Awards,” with results shared during CalSAWS governance reviews.

    - Performance Governance

The QA Project Manager chairs monthly Performance Review Board (PRB) meetings with representatives from CalSAWS and vendor partners to review trends and action plans.
The Delivery Partner provides executive oversight and ensures strategic alignment of improvement initiatives. The PRB also reviews AI-generated performance insights and predictive risk indicators to ensure the QA organization remains proactive, data-informed, and aligned with CalSAWS’ continuous modernization goals.

- Risk Identification and Mitigation

Overview

Effective risk management is central to Quadrant’s QA methodology. The objective is to proactively identify, assess, and mitigate risks before they affect schedule, budget, or quality. Quadrant employs a continuous risk management cycle integrated into its test planning and execution frameworks. Quadrant integrates automation intelligence and predictive analytics into its risk governance, ensuring early detection and data-driven mitigation aligned with CalSAWS’ continuous improvement goals.

Risk Identification Process

Risks are captured through multiple channels: defect trends, change requests, vendor reports, and stakeholder feedback.

Each identified risk is logged in the QA Risk Register, categorized by probability and impact, and assigned an owner. Insights from AI-based dashboards and automation test analytics across vendor environments. Risk categories include:

- Technical Risks – Environment instability, integration failures, performance bottlenecks.

- Process Risks – Inconsistent requirements or testing practices.

- Resource Risks – Staff turnover or skill gaps.

- External Risks – Vendor dependency delays, legislative changes.

Risk Assessment and Prioritization

Quadrant uses a 5×5 probability-impact matrix to prioritize risks. High-impact / high-probability items trigger immediate mitigation plans.

Each risk entry includes root cause, likelihood, impact score, mitigation strategy, and residual risk rating.

The QA Project Manager reviews the matrix bi-weekly with the CalSAWS QA Director, supported by Power BI–based dashboards for transparent leadership reporting.

Risk-Based Testing (RBT) Strategy

Quadrant employs Risk-Based Testing to allocate testing effort proportionally to risk criticality. Steps include:

- Business Impact Analysis – Identify high-priority modules (e.g., Eligibility Determination, Benefits Issuance).

- Volatility Assessment – Track frequently changing components due to legislation or vendor updates.

- Historical Defect Analysis – Analyze defect density and re-occurrence patterns.

- Risk Weighting and Test Prioritization – Allocate test effort and automation focus accordingly.

RBT outcomes are directly linked with automation prioritization, ensuring test coverage is continuously optimized for high-risk areas while reducing redundant manual effort. This ensures that critical modules receive higher coverage and regression frequency, enhancing product stability while optimizing resource utilization.

Tools and Techniques for Risk Detection

Quadrant utilizes a combination of static and dynamic analysis tools for early risk identification:

SonarQube for code quality and vulnerability analysis.

Dynatrace / New Relic for application performance monitoring.

TestRail Coverage Reports for identifying low-coverage areas.

Defect Heatmaps to visualize risk clusters by module.

Impact Mapping to trace regulatory changes to affected components.

Power BI dashboards for visual risk trends and leadership transparency.

AI/ML-based predictive insights to identify modules with recurring defect density.

Collaboration with Stakeholders

Risk management is a shared responsibility. Quadrant conducts joint risk workshops with CalSAWS and vendor teams every quarter.

Outputs include a prioritized risk register and joint action plan. Additionally, a Business Rule Traceability Matrix (BRTM) is maintained to link policy changes to test coverage areas. Quadrant’s approach of “Collaboration without Compromise” ensures that while QA works jointly with CalSAWS and vendor teams, risk evaluation remains fully independent and objective.

Automation and Monitoring for Early Detection

Automated smoke and sanity tests, integrated into CI/CD pipelines, run post-deployment to identify critical failures within minutes. AI/ML-based predictive analytics evaluate historical defect patterns to forecast risk zones for upcoming releases.

Performance degradation is monitored in real time using threshold alerts on Dynatrace dashboards. Real-time alerts and Dynatrace dashboards provide near-instant visibility to CalSAWS leadership, enhancing proactive decision-making.

Continuous Risk Re-Assessment

Risk management is not a one-time exercise. Quadrant conducts sprint-level risk reviews to update the Risk Register and adjust testing focus. Regression impact analysis is performed after each release to assess new risk introductions.

Post-release retrospectives capture lessons learned to refine the RBT model continuously. Risk feedback loops are automated through AI-driven analytics, dynamically adjusting regression priorities and enhancing accuracy over successive releases.

Reporting and Escalation

All high-severity risks are reported in weekly QA Status Reports and escalated through the QA Governance channel to the PSC.

Quadrant’s Risk Manager tracks mitigation status and prepares monthly risk trend charts shared with the CalSAWS Executive Oversight Board.

Risk Closure and Lessons Learned

When a risk is successfully mitigated, the closure criteria are validated by both the QA Project Manager and CalSAWS QA Director.

Lessons learned are fed into Quadrant’s AI-driven QA repository, continuously improving predictive accuracy and future risk modeling.

- Conclusion:

Quadrant’s staffing approach is not only resource-driven but purpose-driven, built on the principle that people, processes, and technology must operate in harmony to create lasting public value. By fusing human expertise, automation intelligence, and AI-assisted quality frameworks, Quadrant delivers a data-informed, outcome-oriented QA and IV&V model tailored for CalSAWS’ complex and evolving environment.

Beyond traditional staffing, Quadrant embeds continuous innovation and accountability into every engagement phase; from onboarding and skills enablement to automated validation and proactive risk detection. Every Quadrant professional is empowered not just to perform tasks, but to drive transformation through insight, efficiency, and measurable quality improvement.

This purpose-led approach ensures that CalSAWS benefits from a high-performing, mission-aligned workforce that is technically exceptional and deeply committed to advancing equitable access to services for Californians. Through our collaborative partnership model, Quadrant transforms staffing into a strategic enabler of innovation, resilience, and trust — helping CalSAWS deliver reliable, secure, and future-ready public services while maintaining the highest standards of quality and governance.

| Req# | Mandatory Qualification |
| --- | --- |
| S2 | The Bidder will complete Attachment 12 – Staff Loading Worksheets indicating the roles and level of effort (hours) to provide QA Services. |

Attachment 12: Staff Loading Schedule

Attachment 12 – Staff Loading Worksheets outlines the Quadrant QA Team roles and level of effort (hours) for QA Services.