Section 4 – Understanding & Approach

Table of Contents

6.3.3.6 Section 4 – Understanding  and Approach to QA Services	5

1. Sub-Section 5.2.3.1 – Quality Assurance Staffing	5

1.1 Introduction and Context	5

1.2 Adapting QA Staffing for Innovation and Future Change	6

1.3 Organizational Structure and Key Roles	6

1.4 AI-Driven Testing Center of Excellence (TCoE): Foundation for Scalability, Innovation, and Workforce Resilience	9

1.5 Demonstrated Examples from Prior QA Engagements	13

2. Sub-Section 5.2.3.2 – Integrated Multi-Contractor Environment	17

2.1 Executive Summary: The Collaborative QA Partner	17

2.2 Understanding and Defining the Integrated Ecosystem	18

2.3 Ensuring Understanding: The Collaborative Agreement of Roles	19

2.4 Collaborative Governance and Synchronization	20

2.5 Technical Integration and Environment Management	22

2.6 Organizational Culture, Conflict Resolution, and Staffing	23

3. Sub-Section 5.2.3.3 – Software Development Lifecycle	25

3.1 Applying early QA in the Software Development Lifecycle	25

3.2 QA Support for User-Centered Design (UCD) and User Experience (UX)	27

3.3 Automated Regression Testing Strategy	30

3.4 Metrics and Innovation	30

3.5 Advancing DevSecOps within CalSAWS	33

4. Sub-Section 5.2.3.4 – Approach to Independent Test	36

4.1 Introduction to Independent Testing in CalSAWS	36

4.2 Planning, Scoping, and Requirements Analysis	36

4.3 Methodology for Establishing Independent Test Cases	37

4.5 Independent Test Tools, Frameworks, and Automation	40

4.6 Integration of Independent Test with SDLC and QA Processes	42

4.7 Continuous Improvement in Independent Test	44

4.8 Risk Management in Independent Testing	45

4.9 Governance and Roles in Independent Test	47

4.10 Coordination Across Multi-Contractor Environment	48

4.11 Alignment with Industry Standards and Best Practices	50

4.12 Use of Emerging Technologies in Independent Test (AI/ML, DevSecOps)	51

4.13 Knowledge Transfer and Training	53

4.14 Scalability of Independent Test Approach	54

4.15 Value-Added Benefits of Independent Testing	55

4.16 Conclusion and Commitment to Quality	56

Table of Figures

Figure 1. Organization Chart	7

Figure 2. Governance Model	9

Figure 3. Testing CoE	10

Figure 4. Test Automation Approach	12

Table of Tables

Table 1. Key Roles and Responsibilities	8

Table 2. KCIT Projects	14

Table 3. Project Scope and Details	14

Table 4. Sample ICD-QA/M&O-SCR Acceptance Checklist	19

Table 5. RACI Matrix	20

Table 6. Governance Forums	21

Table 7. Sample Test Case Template	37

Table 8. Metrics for Test Data Effectiveness	39

Table 9. Test Tools and Technology Stack	42

Table 10. Metrics and KPIs for Automation Effectiveness	42

Table 11. Tools and Artifacts Supporting Integration	43

Table 12. Metrics and Key Performance Indicators (KPIs)	44

Table 13. Metrics and Measurement	45

Table 14. KPIs for Risk Management	47

Table 15. Tools Supporting Risk Management	47

Table 16. Independent QA Team Roles	48

Table 17. Metrics and KPIs for Governance	48

Table 18. Metrics for Coordination Effectiveness	49

Table 19. Applicable Industry Standards	50

Table 20. Metrics and KPIs for Standards Compliance	51

Table 21. Metrics and KPIs for Emerging Technology Use	52

Table 22. Metrics and KPIs for Knowledge Transfer	53

Table 23. Automation for Scalable Testing	54

Table 24. Metrics for Scalability	55

Table 25. Tangible Benefits	55

Table 26. Value-Added Capabilities Enabled by Independent Testing	56

6.3.3.6 Section 4 – Understanding 
and Approach to QA Services

1. Sub-Section 5.2.3.1 – Quality Assurance Staffing

This document presents Quadrant Technologies’ understanding and approach to Quality Assurance (QA) Staffing in response to Section 5.2.3.1 of the CalSAWS QA Services RFP #01-2025. Our staffing model is designed to ensure flexibility, scalability, and continuity in delivering QA services across the evolving CalSAWS ecosystem.

| Item # | Topic |
| --- | --- |
|  | - The Consortium expects the CalSAWS Infrastructure, M&E and BenefitsCal contractors to provide ongoing innovation to the CalSAWS system processes, tools, applications and infrastructure. - Describe how your staffing approach will uniquely prepare the QA team to adjust to future changes within the CalSAWS environment. - Provide demonstrated examples from previous QA projects as applicable. |
|  | - The CalSAWS project has historically required large, one-time system change initiatives due to legislative requirements or new technology requirements. - Describe how your staffing approach will provide the capability and flexibility within the QA team to adjust to significant increases and/or changes within the CalSAWS System to accommodate new business functions or technology. - Provide demonstrated examples from previous QA projects as applicable. |

1.1 Introduction and Context

Quadrant’s approach draws from deep experience supporting large-scale Integrated Eligibility (IE) system modernizations and multi-vendor program environments. We have applied lessons learned from prior statewide QA engagements to develop a staffing framework that balances strategic oversight with operational agility.

Each QA resource is aligned to clearly defined roles, deliverables, and KPIs, ensuring transparency and accountability throughout the engagement. Our teams are equipped to adapt quickly to emerging tools, technologies, and delivery models: Agile, DevOps, test automation, and cloud-native architectures while maintaining compliance with CalSAWS governance and security standards.

The model is also designed to scale rapidly in response to major program events such as new federal or state legislative mandates. By combining an optimal on-site and remote staffing mix, Quadrant ensures both local responsiveness and cost efficiency.

Finally, we embed continuous learning, cross-training, and career progression into our QA culture. This ensures that every resource remains current with evolving technology, policy, and quality standards—empowering CalSAWS to achieve higher quality outcomes, faster delivery cycles, and sustainable long-term value.

1.2 Adapting QA Staffing for Innovation and Future Change

Quadrant’s QA staffing approach is intentionally built for resilience, adaptability, and forward compatibility. We recognize that CalSAWS operates in a continuously evolving environment—driven by legislative updates, modernization initiatives, and integration with multiple statewide systems such as BenefitsCal, M&E, and cloud-based infrastructure.

Our staffing model prepares the QA team not only to respond to change, but to anticipate and enable it through a combination of cross-functional expertise, automation, and continuous upskilling.

Key Elements of Our Adaptive Staffing Approach

Future-Ready Skill Architecture
Every QA resource is selected and trained for cross-domain competency combining knowledge of CalSAWS business rules with proficiency in modern QA tools, cloud platforms (AWS, Azure, OCI), and DevOps pipelines.
Our Technical and Functional Managers are skilled in cloud-agnostic validation, ensuring seamless QA operations even as hosting or integration strategies evolve.

Built-In Flexibility and Rapid Redeployment
The onshore–offshore blended model (75% on-site/remote) allows us to scale resources dynamically as priorities shift whether driven by new federal mandates, vendor releases, or policy changes.
Quadrant’s delivery governance includes role elasticity, enabling rapid reassignment of skilled testers and SDETs to high-priority modules (e.g., Eligibility, Benefits Issuance, or Interface Integration) without project disruption.

Continuous Innovation and Tool Modernization
Our QA CoE (Center of Excellence) continuously evaluates and pilots new tools in automation, AI-based defect prediction, and performance engineering. Successful solutions are rolled into the CalSAWS environment through controlled change processes, ensuring progress without risk.

Knowledge Continuity and Institutional Learning
Each QA release cycle feeds into our Knowledge Repository, capturing lessons learned, reusable test assets, and automation libraries. This approach minimizes onboarding time for new staff and maintains institutional continuity through future vendor or platform changes.

1.3 Organizational Structure and Key Roles

Quadrant’s organizational structure empowers CalSAWS with a purpose-driven, innovation-ready QA team that integrates domain expertise, technical depth, and automation intelligence. Quadrant Technologies has established a future-ready QA organization that blends human expertise with AI-driven intelligence, ensuring that every testing, monitoring, and validation activity under CalSAWS is data-informed, adaptive, and outcome-oriented.

Each role is designed to not only execute but to contribute strategically, ensuring CalSAWS continues to deliver reliable, equitable, and future-ready services for all Californians. Here are the core principles -

- One-Team Collaboration Model – CalSAWS, vendor teams, and Quadrant operate as a single QA ecosystem, emphasizing shared goals, open communication, and joint accountability.

- Flexibility and Scalability – Roles and staffing levels can be adjusted seamlessly to align with release timelines, federal mandates, or integration demands.

- Cross-Functional Expertise – Each lead role is supported by resources trained in both technical and functional aspects, ensuring test coverage continuity.

- Cloud-Agnostic Capability – The QA Technical Manager and supporting teams are proficient across AWS, Azure, and Oracle Cloud, ensuring readiness for future hosting changes.

- Automation-First Mindset – Every phase of testing includes automation opportunities—reducing cycle time and increasing accuracy.

Figure 1. Organization Chart

Table 1. Key Roles and Responsibilities

| Role | Key Responsibilities | Key Focus Areas |
| --- | --- | --- |
| QA Project Manager | Provides overall program leadership, ensures QA strategy alignment with CalSAWS goals, manages deliverables, risks, and reporting. Chairs QA governance meetings and collaborates with consortium stakeholders. | Program governance, performance reporting, stakeholder management, contract compliance |
| QA Technical Manager | Leading the technical QA architecture including environment readiness, integration validation, and automation frameworks. Ensures cloud-agnostic test coverage across all platforms. | Environment QA, API and integration testing, automation architecture |
| QA Functional Manager | Leads domain-driven QA validation for CalWORKs, Medi-Cal, and CalFresh modules. Maps business rules to test coverage and ensures functional accuracy and policy compliance. | Business rule validation, traceability, end-to-end test coverage |
| QA Test Manager | Designs and maintains the overall test strategy, including SIT, UAT support, regression, and defect governance. Ensures KPI adherence and reporting cadence. | Test strategy, planning, quality metrics, defect lifecycle |
| Automation Lead / SDET Lead | Develops, implements, and maintains reusable automation frameworks integrated into CI/CD. Drives test optimization through scripting and AI-assisted regression management. | Automation design, CI/CD integration, test optimization |
| Security QA Lead | Conducts vulnerability and penetration testing to ensure compliance with OWASP, FIPS, and state security policies. | Security validation, compliance assurance |
| QA Analysts / SDETs | Execute manual and automated test cases, analyze defects, support test data creation, and provide input into continuous improvement. | Execution excellence, automation coverage, defect prevention |

Collaborative Governance Alignment

The Quadrant QA leadership team participates directly in CalSAWS QA Governance Boards, PSC meetings, and vendor alignment sessions, ensuring transparency and proactive issue resolution.

This structure allows CalSAWS to retain full visibility into performance metrics, resource utilization, and quality outcomes while ensuring rapid adaptability to evolving program needs.

Figure 2. Governance Model

1.4 AI-Driven Testing Center of Excellence (TCoE): Foundation for Scalability, Innovation, and Workforce Resilience

Quadrant’s AI-Driven Testing Center of Excellence (TCoE) is the cornerstone of our Quality Assurance strategy for CalSAWS. It is designed to unify test engineering, automation, and AI intelligence under one cohesive governance and delivery framework.

The TCoE’s purpose is threefold:

Institutionalize consistent QA standards across all CalSAWS initiatives.

Embed agentic AI capabilities that drive autonomous testing, predictive defect management, and continuous optimization.

Create a scalable, resilient QA ecosystem capable of evolving alongside CalSAWS modernization efforts.

This CoE ensures every QA activity – from test design to execution – is powered by data, AI insights, and standardized best practices that align with the principles of quality, efficiency, and accessibility for all Californians.

Figure 3. Testing CoE

Agentic AI Offerings

Harnessing AI not just as a tool but as an autonomous decision-making partner:

- Autonomous Test Development – AI agents automatically generate, maintain, and optimize test cases based on user stories and change requests.

- Predictive Defect Analysis – Machine learning models analyze historical data to anticipate defect-prone modules and allocate resources intelligently.

- AI-Assisted API Tests – NLP-driven models understand API contracts and generate validation scripts for seamless API and microservices testing.

- Test Data Management with RAG (Retrieval-Augmented Generation) – Ensures privacy-safe, dynamically generated data sets aligned with policy and accessibility compliance.

Test Engineering Services

Foundational QA services that integrate seamlessly into CalSAWS DevOps and CI/CD pipelines:

Agile Test Catalysts – Sprint-level QA accelerators aligning with vendor agile teams.

Integrated Testing & DevOps – End-to-end QA integration with automated builds, deployments, and test runs.

API, Performance, and Security Testing – Ensuring scalable and secure system interactions across counties and integrations.

ETL/ELT Data Quality Testing – Validating data movement and accuracy across environments, critical for BenefitsCal and M&E systems.

Test Automation Framework as a Service (TAFaaS) – Cloud-native reusable automation library supporting cross-application testing.

Next-Gen Offerings

Future-ready capabilities that strengthen sustainability and modernization:

Self-Healing Automation Tests – AI detects UI or workflow changes and auto-corrects scripts to avoid test breakage.

Big Data & Analytics Validation – Ensures correctness of large-scale data flows supporting policy and performance metrics.

Accessibility and ERP Testing – Ensures compliance with WCAG 2.2, Section 508, and validation of complex ERP workflows like SAP.

SOA Testing and Service Virtualization – Enables early integration testing in a multi-vendor environment, even when dependent systems are unavailable.

Unified Test Automation Approach

Our “Build–Integrate–Deploy–Test–Release” model provides a repeatable automation lifecycle that aligns with the CalSAWS release cadence.

- Build: Develop modular, reusable automation components.

- Integrate: Embed automation into CI/CD workflows using Azure DevOps.

- Deploy: Execute automated validations across environments.

- Test: Leverage AI to dynamically prioritize regression and smoke suites.

- Release: Deliver quality metrics dashboards and closure reports.

This approach reduces test execution time by 35–40%, increases coverage, and enhances cross-vendor traceability. Below figure 4 is the detailed approach on automation.

Figure 4. Test Automation Approach

Standards and Compliance Alignment

The TCoE enforces adherence to global standards and state compliance frameworks, ensuring accessibility and quality parity.

Aligned Guidelines:

ISO 9001 / 27001 – Quality and security management.

W3C and Section 508 – Accessibility compliance for all user-facing systems.

Microsoft Quality Frameworks – DevOps and test automation practices.

State of California QA Protocols – CalSAWS consortium alignment and data protection standards.

This ensures all deliverables meet or exceed federal and state expectations for accessibility, security, and transparency.

Scalability and Flexibility

CalSAWS operations demand agility to scale with legislative updates, vendor transitions, and county expansions.

The TCoE supports this through:

Elastic Resourcing: 75% onshore/remote model ensures rapid response with local context.

Prequalified Talent Pools: AI-based forecasting predicts workload spikes, enabling rapid augmentation.

Modular Process Design: Enables testing to scale across multiple releases without rework.

Unified QA Platform: Cloud-agnostic architecture (Azure, AWS, GCP) ensures test portability and environment consistency.

Technology Adoption Strategy

Quadrant’s CoE is built on continuous modernization:

DevSecOps Integration: Embedding security validation into pipelines from Day 1.

AI-Augmented Test Design: GPT-based models generate and optimize test scenarios.

Containerized Execution: Supports parallel testing with Kubernetes-based orchestration.

Dynamic Dashboards: Power BI–based AI analytics offer real-time insights into defect leakage, coverage, and cycle efficiency.

Each quarter, a Technology Refresh Review (TRR) assesses emerging trends and recommends upgrades to maintain alignment with CalSAWS modernization.

Team Certifications and Expertise

Quadrant’s TCoE staff hold specialized certifications that empower continuous innovation:

300+ ISTQB-certified QA professionals

80+ Azure and AWS-certified automation engineers

75+ Accessibility-certified testers

50+ DevOps engineers certified in Jenkins, GitLab, and Azure Pipelines

This cross-skilled team ensures CalSAWS benefits from multidisciplinary QA excellence.

1.5 Demonstrated Examples from Prior QA Engagements

We have partnered with King County Information Technology (KCIT) for over 12 years, delivering more than 34 successful projects, including large-scale legacy modernization and cloud transformation efforts. Our consultants possess deep technical expertise in Microsoft Azure, AWS, Microsoft 365, Dynamics 365, Power Platform, DevSecOps, AI & ML solutions, and Data and Analytics.

Table 2. KCIT Projects

| KCIT-Mainframe Re-host | Sewage Water Mgmt Billing (SWM) | DOT – TBIRD |
| --- | --- | --- |
| PIMS – Pretreatment Info Management System | KCIT eCommerce e-Payment System | PTAS |
| Jail Management System (JMS) | SiteCore Broken File Download Automation | KCSO |
| Multifactor Authentication (MFA) | CAM Financial Download – Data Migration | ITSM |
| DCHS – PH Data Integration | DJA – SRP | NEOGOV Enhancements |
| King County Records Management System (KCRMS) | LSJ Support | DOT – M5 |
| KC Elections | KCIT Mobile App | KCDC – Vulnerability Scan |
| Legal Files | Prod Ops – GIS Server Replacement | Cherwell – Performance Test |
| Halolens API Test | VoteWA – Performance Test | Sewage Portal – Vulnerability Scan |
| ESJ – Performance Test | BHI – Performance Test | KCIT – DNRP – SWM |
| SiteCore – SSL-PDF Integration | Lift & Shift Projects |  |
| Nuget Server Setup | ECOMM Storefront |  |

Table 3. Project Scope and Details

Project Name: Systems Replacement Project (SRP) – King County Department of Judicial Administration (KC DJA)

Project Overview

Quadrant Technologies partnered with the King County Department of Judicial Administration (KC DJA) to modernize its legacy court case management system into a configurable, AI-augmented enterprise platform. The project was a key digital transformation initiative for the County — replacing decades-old judicial systems with a secure, automated, and data-driven platform capable of supporting evolving judicial processes, integrations, and compliance mandates. Through Quadrant’s AI-Driven Testing Center of Excellence (TCoE), our team of Program Manager, Business Analysts, Technical Architects, Quality, and Automation Engineers delivered an end-to-end modernization roadmap, integrating AI-assisted QA, intelligent automation, and predictive analytics to ensure scalability, precision, and compliance across all environments.

Project Name: Systems Replacement Project (SRP) – King County Department of Judicial Administration (KC DJA)

Scope

Requirements Analysis and AI-Enhanced Validation Partnered with judicial, operational, and IT stakeholders to define and document 150+ business workflows, reports, and integrations. Applied AI-enabled requirements mining and clustering to detect redundancies and dependencies, reducing manual validation effort. Introduced traceable AI-generated user stories and acceptance criteria, improving sprint efficiency and test case alignment. Process Modernization and Functional Analysis Transitioned 30+ manual, paper-based court workflows into digital forms with audit trails and real-time validation. Implemented AI-based workflow simulations to analyze bottlenecks and improve throughput before system configuration. Developed traceable functional specifications linking every workflow to its automation and testing artifacts within Azure DevOps. AI-Driven Quality Assurance and Test Automation Established a TCoE-aligned QA framework integrating functional, API, and regression testing across multiple systems and vendors. Built self-healing automated test suites leveraging AI-based element recognition and adaptive script maintenance. Integrated continuous testing pipelines within Azure DevOps for CI/CD automation, ensuring consistent test execution across environments. Used machine learning models for predictive defect analytics, reducing retesting cycles by 30%. Data Migration and Validation Validated large-scale data migrations using AI-augmented ETL testing and anomaly detection algorithms, ensuring complete and accurate transfer of judicial case data. Implemented automated test data generation using synthetic data models to accelerate testing while maintaining privacy compliance. Governance, Reporting, and Continuous Improvement Deployed Power BI dashboards integrated with AI insights for real-time defect trends, coverage analytics, and release readiness scoring. Instituted continuous improvement cycles under the TCoE to measure QA maturity, efficiency gains, and automation ROI. Created a living repository of test assets and reusable automation components, forming the foundation for future County initiatives.

| Project Name: Systems Replacement Project (SRP) – King County Department of Judicial Administration (KC DJA) |  |
| --- | --- |
| Key Outcomes for the Customer |  |
| Outcome Area | Benefit Delivered |
| Accelerated Requirements Validation | Automated extraction and validation of 150+ workflows using AI tools reduced rework and change requests by 35%. |
| Improved Test Efficiency | Automated test execution reduced manual testing time by 70%; AI-driven data generation cut UAT cycle time by 90%. |
| Enhanced Traceability | Delivered a dynamic Requirements Traceability Matrix (RTM) linking business requirements to test cases and UAT outcomes within Azure DevOps. |
| Predictive Quality Insights | Deployed machine learning models to identify high-risk modules, improving test prioritization and early defect detection. |
| Process Modernization | Digitized 30+ manual workflows with version control and audit capabilities, increasing transparency and compliance. |
| Continuous QA Maturity Growth | Established a sustainable AI-driven TCoE model now used as a QA governance reference for other County initiatives. |
| Technology Ecosystem and AI Integration |  |
| Tools and Platforms: Azure DevOps, Power BI, Selenium, TestNG, Postman, Azure Data Factory, SQL Server, Python (AI Models). AI Capabilities: Autonomous test case generation, predictive defect analytics, NLP-based requirements parsing, and RAG-powered test data generation. Integration Focus: API testing across justice systems, document management platforms, and County financial interfaces. Security & Compliance: Adhered to ISO 27001 standards and County’s public record management and privacy frameworks. |  |

2. Sub-Section 5.2.3.2 – Integrated Multi-Contractor Environment

| Item # | Topic |
| --- | --- |
|  | - Describe your approach to managing your scope of work and how you will coordinate with the Consortium and other CalSAWS contractors to ensure understanding and collaborative agreement of the roles and responsibilities of the Consortium and each Contractor. - Provide demonstrated examples from previous QA projects as applicable. |
|  | - Describe your approach, tools, and/or techniques to detect high risk areas and/or high urgency areas to identify candidates for subsequent deeper QA analysis/risk assessment. - Provide demonstrated examples from previous QA projects as applicable. |
|  | - The Consortium has identified a number of key vision elements within its recent procurement documents. - Describe the key factors within your QA approach that will support the evolution and advancement of the Customer Outreach and Communications approach within CalSAWS. - Provide demonstrated examples from previous QA projects as applicable. |

2.1 Executive Summary: The Collaborative QA Partner

2.1.1 Core Philosophy: Partnership in Assurances

Our approach to Quality Assurance (QA) within the CalSAWS Integrated Multi-Contractor Environment is founded on a philosophy of Active Collaboration and Shared Accountability. We recognize that the QA function must transcend traditional auditing to become a strategic partner focused on project health, not just defect identification. Our primary goal is to mitigate inter-contractor risk and ensure that the collective work products delivered by the M&O, Infrastructure, and BenefitsCal Contractors align seamlessly with the Consortium's vision and requirements. We commit to a solution-oriented, non-punitive interaction style to foster trust and open communication across all stakeholder boundaries.

2.1.2 Key Pillars of Integrated QA Execution

Our integrated approach is built upon three non-negotiable pillars, designed to transform a complex environment into a coordinated system:

- Synchronized Governance (The "What"): Aligning our QA review gates directly with the schedules and milestones of all other contractors through formal Interface Control Documents (ICDs).

Proactive Coordination (The "How"): Implementing a Joint Risk Management Framework that forces collaboration and dependency resolution before issues manifest as defects or schedule slips.

Unified Reporting (The "Measure"): Translating fragmented data from multiple contractors into a single, transparent view of quality and schedule health for the CalSAWS Consortium PMO.

2.1.3 Value Proposition: Accelerating Project Success

By integrating QA at every touchpoint, we provide the Consortium with a powerful advantage. This methodology shifts QA from a lagging indicator (finding defects) to a leading indicator (preventing defects and schedule divergence), ultimately reducing rework cost, accelerating time-to-market for new functionality, and ensuring a harmonious operational environment essential for the continuous delivery of critical public services.

2.2 Understanding and Defining the Integrated Ecosystem

2.2.1 CalSAWS Multi-Contractor Model Recognition

We possess a profound understanding of the CalSAWS multi-contractor landscape, recognizing it as a mature but inherently complex System of Systems. Our approach is tailored to the specific dynamics of each key interface:

Interface with the M&O Contractor: This is the most frequent and detailed interaction, focusing on the quality of system development life cycle (SDLC) artifacts, code quality, and testing execution. Our coordination ensures seamless hand-offs between M&O testing cycles and independent QA validation.

Interface with the Infrastructure Contractor: Coordination here is focused on non-functional requirements (NFRs), including performance, security, availability, and disaster recovery. We validate that environment provisioning and configuration management support a stable QA testing environment, requiring deep technical alignment on release and deployment plans.

Interface with the BenefitsCal Contractor: This requires coordination on the shared use of the system and ensuring that new CalSAWS functionality does not negatively impact the BenefitsCal user experience or integration points.

Interface with the Consortium PMO: The Consortium is our direct client and the ultimate arbiter of quality. Our coordination ensures that all inter-contractor risks and unresolved issues are escalated promptly and with clarity to support informed decision-making.

2.2.2 Devising the Coordinated QA Scope of Work (The "What")

To address the RFP requirement to manage our scope of work, we do not simply rely on the contract; we establish Scope Boundaries with other contractors.

Scope Boundary Mapping (SBM)

Upon contract award, we will initiate a Scope Boundary Mapping (SBM) workshop with all major contractors and the Consortium PMO. The SBM process defines:

- Overlap Zones: Areas where QA review intersects with a contractor's internal QA or verification (e.g., unit test coverage). Our role is oversight and validation of the process, not execution.

- Hand-off Points: The precise documents, code drops, or environments that transition from another contractor's control to our QA review queue. These points must be formally signed off by the originating contractor.

- Gaps: Areas where no contractor has explicit ownership, which we will flag for the Consortium PMO to assign. The SBM ensures that no single quality area is neglected due to ambiguity.

Detailed Work Schedule Integration (QA-D02)

Our QA Work Schedule (QA-D02) is not a standalone document. It is a living, integrated schedule that is directly linked to the integrated master schedules of the M&O and Infrastructure contractors.

We use a predecessor-successor relationship model where a QA task (e.g., "Review of Technical Design Document") is a successor to the M&O contractor's "Finalize TDD" task.

This model is updated weekly and reviewed bi-weekly in a Joint Scheduling Synchronization Meeting to proactively identify potential schedule variance or resource conflicts.

2.3 Ensuring Understanding: The Collaborative Agreement of Roles

To ensure a "collaborative agreement of the roles and responsibilities" as required, we rely on formal, documented mechanisms that leave no room for misunderstanding.

2.3.1 Interface Control Documents (ICDs)

We will develop formal, lightweight Interface Control Documents (ICDs) for the most critical inter-contractor functions, such as:

ICD-QA/M&O-SCR: Defining the acceptance criteria, documentation completeness, and review timeline for QA involvement in the System Change Request (SCR) lifecycle.

ICD-QA/INFRA-ENV: Specifying the standards, timelines, access protocols, and data provisioning requirements for the Infrastructure team to support QA test environments.

Table 4. Sample ICD-QA/M&O-SCR Acceptance Checklist

| Control ID | Acceptance Criterion | Responsibility | Acceptance Gate | Sign-off Required |
| --- | --- | --- | --- | --- |
| SCR-ICD-1.1 | Functional Requirements Traceability Matrix (RTM) is updated and final. | M&O Contractor | QA Review Commencement | M&O PM |
| SCR-ICD-1.2 | Unit and System Test results (internal to M&O) are submitted and pass rate is 95%. | M&O Contractor | QA Review Commencement | M&O Test Lead |
| SCR-ICD-1.3 | Technical Design Document (TDD) is finalized and includes security impact assessment. | M&O Contractor | QA Review Commencement | M&O Architect |
| SCR-ICD-2.1 | QA completes review of submitted artifacts and logs any non-conformance (NC). | QA Team | QA Review Completion | QA Lead |
| Control ID | Acceptance Criterion | Responsibility | Acceptance Gate | Sign-off Required |
| SCR-ICD-2.2 | Non-Conformances are resolved or accepted by the Consortium PMO. | All Contractors/PMO | Defect Closure | PMO |

2.3.2 Operational Working Documents (OWDs) & RACI

Our team will actively participate in the development and ongoing maintenance of the CalSAWS Operational Working Documents (OWDs). For every OWD where QA has a role, we will jointly establish a clear RACI (Responsible, Accountable, Consulted, Informed) matrix that explicitly names the QA team and the specific contractor team responsible for each process step.

Table 5. RACI Matrix

| Process Step/ Deliverable | QA Team | M&O Contractor | Infrastructure Contractor | Consortium PMO |
| --- | --- | --- | --- | --- |
| Develop Detailed Design Document (DDD) | Consulted (C) | Responsible (R) | Informed (I) | Accountable (A) |
| Review DDD for Testability/Completeness | Responsible (R) | Informed (I) | Consulted (C) | Accountable (A) |
| Provision QA Test Environment (Data/Config) | Consulted (C) | Consulted (C) | Responsible (R) | Accountable (A) |
| Conduct Inter-Contractor Defect Triage | Responsible (R) | Consulted (C) | Consulted (C) | Informed (I) |
| Final Code Deployment to Production | Informed (I) | Responsible (R) | Consulted (C) | Accountable (A) |

Key:

R (Responsible): Does the work to complete the task.

A (Accountable): Ultimately answerable for the correct and thorough completion of the task (only one 'A' per task).

C (Consulted): Provides information necessary to complete the task.

I (Informed): Kept up to date on progress, but generally not involved in decision-making.

2.4 Collaborative Governance and Synchronization

2.4.1 Governance Forums and Active Participation

Coordination is achieved through active, value-add participation in established CalSAWS governance structures. Our team will prepare specific input for each meeting to guide the QA process:

Table 6. Governance Forums

| Forum | Purpose of QA Coordination | Key Input from QA |
| --- | --- | --- |
| Change Advisory Board (CAB) | Reviewing the impact of technical changes and release candidates across the multi-contractor environment. | Integrated Risk Assessment of Deployment Plans; Validation of Back-out Procedures. |
| Integrated Master Schedule (IMS) Review | Ensuring QA resources and review cycles are aligned with key delivery milestones and resolving schedule dependencies. | Bi-Weekly Dependency Report; Resource Constraint Flags. |
| Joint Risk & Issue Management (JRIM) | Proactive identification and mitigation of systemic risks caused by inter-contractor friction or scope overlap. | Top 5 Inter-Contractor Risks; Proposed Mitigation Ownership. |
| Technical Design Review (TDR) / Functional Design Review (FDR) | Reviewing design artifacts before coding begins to "pull forward" quality assurance and ensure requirements traceability. | Traceability Matrix Validation; Non-Functional Requirements (NFR) Review against Infrastructure Capacity. |

2.4.2 Proactive Joint Risk Management Framework

Our approach emphasizes risk prevention over reaction. We implement a structured Joint Risk Management Framework that requires mandatory cross-contractor engagement:

Risk Categorization: We categorize all identified risks by their potential source (e.g., M&O development process risk, Infrastructure environment stability risk, BenefitsCal integration risk) and their potential impact on other contractors.

Dependency Triage: We maintain a Dependency Log of tasks where the start or successful completion of a QA task relies on another contractor's output. This log is reviewed daily by the QA Manager and escalated immediately if dependencies become critical path risks.

War Room Protocol: For major releases or complex integrations, we will propose and participate in a Joint "War Room" with the M&O, Infrastructure, and Consortium teams. The QA role is to provide real-time assurance, ensure testing coverage, and coordinate defect resolution across contractors using a unified communication channel.

2.4.3 Standardized Communication and Reporting Protocols

Effective coordination requires a unified language of quality.

- Unified Defect Management

We will utilize the Consortium’s established defect tracking system (e.g., JIRA, Azure DevOps) but implement a strict protocol to ensure accountability across contractor boundaries:

Defect Triage: All defects identified by QA that are traceable to another contractor's work product (Requirements, Design, Code, Environment) will be assigned a specific Contractor Responsibility Field during triage.

Defect Collaboration: The QA team will host a daily, quick-hit Defect Review Stand-up with relevant contractors to confirm defect responsibility, clarify reproduction steps, and agree on a fix timeline.

Integrated Quality Scorecard

Our QA reporting is designed for the Consortium PMO's integrated view. The Integrated Quality Scorecard will feature cross-cutting metrics, such as:

Inter-Contractor Risk Index: A leading indicator tracking the number of unresolved dependencies and high-impact integration risks.

Average Defect Resolution Time (By Contractor): Measuring the efficiency of each contractor in addressing issues identified by QA.

Deliverable Review Cycle Time: Measuring the time it takes for a contractor to submit, revise, and gain QA approval for a critical work product.

2.5 Technical Integration and Environment Management

2.5.1 Assuring Seamless Environment Provisioning

The quality of the CalSAWS system is dependent on the quality of its testing environments, which is the direct responsibility of the Infrastructure Contractor. Our coordination ensures these environments are fit for purpose:

Environment Validation Plan: Before accepting an environment for testing, our QA team executes an Environment Validation Plan (developed in collaboration with the Infrastructure Contractor) to confirm configuration management, data integrity, and network accessibility meet requirements.

Change Control Oversight: We provide QA oversight to the Infrastructure Contractor's Change Management Process to ensure that environment modifications (patches, upgrades, configuration changes) are documented, tested internally, and communicated to QA well in advance of their deployment, preventing disruptions to our testing schedule.

2.5.2 Tool Integration and Data Exchange

To manage scope and coordinate effort efficiently, our QA tools and processes must integrate cleanly with those used by other contractors:

Requirements Management: We will ensure our Test Cases are bi-directionally linked to the M&O Contractor's requirements and design documents using established tool integrations. This ensures full traceability and proves our scope management is tied to verifiable artifacts.

Continuous Integration/Continuous Delivery (CI/CD) Pipeline: We will work with the M&O and Infrastructure teams to integrate automated QA checks (e.g., static code analysis, security scans) directly into their CI/CD pipeline, ensuring that quality gates are enforced automatically before the code reaches a formal test environment.

2.5.3 Specialized Integrated Assurance Activities

Beyond routine artifact review, our approach includes targeted coordination for complex cross-cutting activities:

Integrated Performance Testing (IPT): We will collaborate with the Infrastructure Contractor and M&O Contractor to define and execute the IPT plan, ensuring that load profiles simulate the combined usage patterns of all user groups (county, consortium, BenefitsCal). Our role is to validate the methodology and assess the results against NFRs.

Security Assurance Coordination: We coordinate with the security teams of the other contractors to ensure that identified vulnerabilities (by our security QA) are triaged consistently and remediated according to a unified patch management schedule.

2.6 Organizational Culture, Conflict Resolution, and Staffing

2.6.1 Establishing a Unified CalSAWS Quality Culture

The most challenging aspect of a multi-contractor environment is managing cultural friction. Our solution is to embed QA personnel as trusted advisors rather than external critics.

Joint Training: We will propose Joint QA/Development Workshops with the M&O team focused on topics like test-driven development (TDD), requirements writing best practices, and agile ceremony participation to align expectations and methodologies.

Cross-Pollination Initiatives: We will staff individuals with demonstrated success in multi-vendor environments and empower them to lead cross-contractor communications, ensuring a consistent tone of professionalism, objectivity, and commitment to the CalSAWS mission.

2.6.2 Formal Conflict Resolution Path

While active coordination aims to prevent conflicts, a formal, agreed-upon resolution process is essential for managing scope and responsibility disagreements. This path ensures issues are resolved efficiently without unnecessarily escalating to the Consortium Steering Committee:

Level 1: Working Level Resolution (48 Hours SLE): Direct engagement between the QA Analyst/Lead and the corresponding Contractor Lead (e.g., M&O Test Manager, Infrastructure Environment Manager). Resolution efforts are documented in the Dependency Log.

Level 2: Management Escalation (72 Hours SLE): Escalation to the QA Project Manager and the Contractor's Project Manager/Director. This level addresses disagreements on scope interpretation, resource allocation, or non-compliance with ICDs/OWDs.

Level 3: Executive Review (5 Business Days SLE): Final escalation to the Consortium PMO’s Executive Director/Contract Manager for a binding decision. This is reserved for critical, high-impact issues that threaten the Integrated Master Schedule (IMS).

2.6.3 Resource Management and Deployment Strategy

Our resource deployment is specifically designed to facilitate integration:

Embedded QA Specialists: For the most critical integration points (e.g., Infrastructure environment releases, M&O design reviews), we will designate an Embedded QA Specialist who works virtually alongside the other contractor’s team for the duration of that specific phase. This enhances communication and immediate issue resolution.

Knowledge Management: We will maintain a shared, non-proprietary knowledge repository for inter-contractor working procedures, contact information, and critical hand-off criteria, which can be accessed by all authorized project members to minimize reliance on personal knowledge and reduce coordination friction.

3. Sub-Section 5.2.3.3 – Software Development Lifecycle

| Item # | Topic |
| --- | --- |
| UA6 | - The Consortium is seeking world-class contractors that can provide innovative solutions to more efficient and effective software development techniques and tools. Quality Assurance has historically been applied on the “back end” of Software Development lifecycles. - Describe how your approach can enhance the overall impact of QA services on the full lifecycle timeline of software development by “pulling forward” the identification of risk areas. - Provide demonstrated examples from previous QA projects as applicable. |
| UA7 | - The Consortium has identified a number of key vision elements within its recent procurement documents. - Describe the key factors within your QA approach that will support the adoption and evolution of User Centered Design and the User Experience within CalSAWS. - Provide demonstrated examples from previous QA projects as applicable. |
| UA8 | - The Consortium has identified a number of key vision elements within its recent procurement documents. - Describe the key factors within your QA approach that will support the evolution and advancement of Automated Regression Testing within CalSAWS. - Provide demonstrated examples from previous QA projects as applicable. |
| UA9 | - The Consortium has identified a number of key vision elements within its recent procurement documents. - Describe the key factors within your QA approach that will support the evolution and advancement of DevSecOps within CalSAWS. - Provide demonstrated examples from previous QA projects as applicable. |

3.1 Applying early QA in the Software Development Lifecycle

The concept of testing emphasizes applying quality assurance activities as early as possible in the software development lifecycle. Traditionally, QA functions were executed near the end of the cycle, typically during integration or user acceptance testing. While this approach identifies issues, it often does so too late—when changes are expensive, disruptive, and time-consuming. By embedding QA earlier in requirements gathering, design validation, and coding stages, organizations reduce defect rates, accelerate delivery, and improve system resilience.

For a complex, multi-vendor environment such as CalSAWS and BenefitsCal, shifting left provides an opportunity to uncover integration risks, policy translation issues, and usability gaps before they propagate downstream. Early identification ensures that quality is “built-in” rather than “tested-in.”

Key Practices

Requirements Phase: QA team participates in requirements workshops, ensures testability, introduces traceability.

Design Phase: QA reviews design artifacts, validates security, performance, and maintainability.

Development Phase: Static code analysis, automated unit testing, test-driven/behavior-driven development.

Governance and Metrics

Governance includes QA presence in sprint ceremonies, defining Definition of Ready and Done, and knowledge hubs. Metrics include Defect Removal Efficiency, Requirement Volatility Impact, ROI savings, and Cycle Time Reduction.

3.1.1 QA Activities Across Early SDLC Phases

Requirements Phase

QA team participates in requirements elicitation and validation workshops.

Ensures testability of business rules and compliance requirements.

Leverages checklists for clarity, consistency, and measurability.

Introduces traceability frameworks linking requirements → design → test cases → defects.

Design Phase

QA engineers review design artifacts (business process models, data models, user interface mockups).

Apply static analysis techniques (design walkthroughs, peer reviews).

Validate design decisions against performance, security, and maintainability criteria.

Incorporate UCD principles to validate design with actual user workflows.

Development Phase

Implement static code analysis and automated unit testing.

QA participates in code review sessions alongside developers.

Leverage tools (SonarQube, Fortify, Checkmarx) for early detection of code smells, vulnerabilities, and compliance violations.

Introduce test-driven development (TDD) or behavior-driven development (BDD) approaches where feasible.

3.1.2 Risk-Based QA Approach

QA “shift-left” strategy prioritizes high-risk areas (policy-sensitive calculations, eligibility determinations, benefit issuance workflows).

Risk modelling techniques used to classify modules into critical, moderate, low impact.

QA resources allocated proportionally, ensuring critical modules receive deep validation early.

3.1.3 Governance and Collaboration

Establish QA presence in sprint ceremonies (backlog grooming, sprint planning, daily standups).

QA leads co-author Definition of Ready (DoR) and Definition of Done (DoD) with product owners and developers.

Create a QA Knowledge Hub: shared repositories for lessons learned, reusable test assets, and best practices.

Facilitate cross-vendor working groups to align testing practices across Deloitte, Gainwell, Accenture, and QA vendor.

3.1.4 Metrics for Early QA Effectiveness

Defect Removal Efficiency (DRE): Percentage of defects detected before release.

Requirement Volatility Impact: Number of late-stage requirement changes reduced by early QA validation.

Shift-Left ROI Metrics: Cost savings from defects avoided in production.

Cycle Time Reduction: Decrease in rework duration due to earlier identification.

Case Example (Public Sector Context)

In a large statewide eligibility system modernization effort (comparable to CalSAWS), applying a shift-left QA strategy led to:

35% reduction in post-release defects.

20% acceleration in UAT readiness.

Improved stakeholder trust due to consistent validation at requirements/design checkpoints.

Reusable QA assets, which reduced onboarding time for new contractors by 25%.

3.1.5 Benefits for CalSAWS

Reduction in downstream rework costs during policy changes.

Early mitigation of risks in multi-vendor integration scenarios.

Improved compliance with NIST 800-53 and state security mandates.

Enhanced transparency with counties and federal partners.

3.2 QA Support for User-Centered Design (UCD) and User Experience (UX)

The CalSAWS and BenefitsCal platforms serve millions of Californians, requiring strong commitment to User-Centered Design (UCD) and inclusive User Experience (UX). QA ensures that UCD principles are validated through continuous testing, confirming accessibility, intuitiveness, and alignment with real-world use cases.

QA in UCD Process

Discovery & Research Validation: QA ensures testability of user-derived requirements.

Prototyping: QA reviews wireframes and prototypes for accessibility.

Development & Testing: Integrates usability test scenarios and accessibility audits.

Feedback & Iteration: Collects usability feedback from UAT sessions and stakeholder groups.

Accessibility Testing

QA performs accessibility testing per ADA, Section 508, and WCAG 2.1 standards. This includes automated scans, screen reader validation, multilingual testing, and inclusive personas. QA validates UX metrics such as task success rate, error rate, time-on-task, and accessibility compliance.

- Why UCD Matters in CalSAWS
The CalSAWS and BenefitsCal platforms serve over 21 million Californians, many of whom rely on these systems for access to critical health and human services. The diversity of users—including low-income families, seniors, non-English speakers, and individuals with disabilities—requires a strong commitment to User-Centered Design (UCD) and inclusive User Experience (UX).

The QA function plays a pivotal role in ensuring that UCD principles are not only adopted during design but also validated through continuous testing across the lifecycle. QA must confirm that features are accessible, intuitive, and aligned with real-world use cases.

- Embedding QA in the UCD Process

Discovery & Research Validation

QA participates in stakeholder workshops, community listening sessions, and policy analysis.

Ensures that requirements derived from user research are testable and measurable.

Identifies potential conflicts between business rules and user workflows.

Prototyping & Design

QA reviews wireframes, prototypes, and mockups for alignment with accessibility standards (ADA, Section 508, WCAG 2.1).

Conducts usability risk assessments before development begins.

Uses personas and journey mapping to design test cases that reflect diverse populations (e.g., multilingual users, individuals with low digital literacy).

Development & Testing

Integrate usability test scenarios into functional and system testing.

Ensure early accessibility testing using automated tools (Axe, WAVE, Lighthouse) and manual audits.

Validate multi-channel consistency (desktop, mobile, kiosk, IVR).

Feedback & Iteration

Capture usability feedback from UAT sessions with County workers and community-based organizations (CBOs).

Feed results into retrospectives and release planning.

Track UX-related defects in Jira alongside functional issues.

Accessibility and Inclusivity Testing

Given the CalSAWS legal obligations under ADA and Section 508, QA must perform rigorous accessibility testing:

Automated Accessibility Scans: Validate against WCAG 2.1 Level AA standards.

Assistive Technology Testing: Screen readers (JAWS, NVDA), keyboard navigation, voice input systems.

Multilingual Testing: Ensure Spanish, Chinese, Vietnamese, and other supported languages are functional and culturally accurate.

Inclusive Personas: Test with simulated users representing various literacy levels, age groups, and disability types.

Outcome: Accessibility is not an afterthought—it is embedded in every sprint.

QA Support for UX Metrics

QA supports adoption of quantitative UX indicators by incorporating them into test planning and reporting:

Task Success Rate: % of users able to complete a transaction without assistance.

Error Rate: % of users encountering navigation or validation errors.

Time-on-Task: How long it takes to complete common workflows (application submission, renewal, document upload).

System Usability Scale (SUS): Standardized scoring for user satisfaction.

Accessibility Compliance Score: % of compliance with WCAG standards per release.

QA’s role is to validate these metrics objectively through structured usability testing.

Continuous User Feedback Loops

Integrated with Collaboration Model: QA ensures stakeholder feedback is traceable to system changes.

UCD Focus Groups: QA participates in end-user focus groups to identify usability defects.

Defect Tagging: UX and accessibility issues are tagged separately in defect logs for visibility and prioritization.

Case Example (Benefits Portal in a Large State System)
In a comparable statewide benefits portal modernization:

QA-led accessibility testing identified over 200 compliance gaps before go-live, saving significant remediation costs.

Early usability testing with personas reduced “application abandonment rate” by 15% within the first year.

QA-validated multilingual support improved satisfaction scores among Spanish-speaking users by 22%.

Benefits for CalSAWS and BenefitsCal

Ensures compliance with state and federal accessibility mandates, reducing risk of lawsuits or penalties.

Improves adoption and reduces help desk volume by ensuring intuitive workflows.

Builds trust with counties and advocacy groups through transparent UX validation.

Strengthens the perception of CalSAWS as a modern, citizen-focused system.

QA Tools and Methods for UCD/UX Validation

Automated Accessibility Tools: Axe, WAVE, Lighthouse.

User Testing Platforms: UserTesting, Lookback, Optimal Workshop.

Analytics Integration: Use Google Analytics/Adobe Analytics dashboards for validating navigation and drop-off points.

Test Management Tools: Jira + Zephyr to track UX-specific defects.

3.3 Automated Regression Testing Strategy

With frequent releases across CalSAWS and BenefitsCal, regression risk is significant. Automated regression testing ensures consistency, speed, and quality while reducing manual effort. QA adopts a hybrid framework combining Selenium, Playwright, RestAssured, Appium, Cucumber, Jenkins, and reporting tools.

Regression Testing Process

- Identify regression candidates and maintain a living regression suite.

- Build and enhance reusable regression scripts.

- Continuous execution with nightly runs and smoke subsets per build.

- Auto-logging failures into Jira with dashboards.

- Quarterly optimization to retire obsolete scripts.

3.4 Metrics and Innovation

Metrics include Automation Coverage, Execution Time Reduction, Defect Leakage Rate, and ROI. Innovations include self-healing scripts, model-based testing, synthetic test data, and predictive analytics.

- Why Automated Regression Testing Matters for CalSAWS

The CalSAWS and BenefitsCal environments operate in a multi-vendor, high-release frequency ecosystem. With bi-monthly CalSAWS major releases and monthly BenefitsCal releases, the risk of introducing regression defects is significant. Manual regression testing alone is unsustainable due to scale, timelines, and resource demands.

An advanced, automated regression strategy ensures:

Faster validation of new and existing functionality.

Consistency across environments.

Confidence that enhancements or defect fixes do not break legacy functionality.

Significant cost and time savings compared to manual regression cycles.

Guiding Principles of the Regression Strategy

Automate Early, Automate Often: Identify reusable regression candidates during initial feature development.

Risk-Based Coverage: Prioritize automation for high-risk, high-usage modules (eligibility determination, benefit issuance, data exchanges, security).

Scalability: Design automation to expand with new releases and integrations.

Maintainability: Adopt modular, data-driven frameworks that minimize script rework.

Integration with CI/CD: Ensure regression tests run automatically within the DevSecOps pipeline.

Scope of Automated Regression Testing

Core Functional Modules:

Case intake and application submission.

Eligibility calculations for Medi-Cal, CalFresh, CalWORKs.

Benefit issuance and disbursement.

Document upload and imaging workflows.

Integration Points:

APIs (CalHEERS, IVR, imaging, federal/state systems).

Data exchange with counties and third-party systems.

User Interfaces:

County worker portal workflows.

Public-facing BenefitsCal portal workflows (multi-language, accessibility).

Non-Functional Regression:

Performance validation of critical workflows.

Security re-validation post-patch.

Automation Framework and Tooling

The QA Contractor will propose and implement a hybrid framework that combines:

Selenium / Playwright: For cross-browser UI testing.

RestAssured / Postman / Karate DSL: For API and service-level regression.

Appium: For mobile device testing of BenefitsCal.

Cucumber / BDD: To support business-readable test scenarios traceable to requirements.

Jenkins / GitLab CI: For continuous regression execution.

Allure / Extent Reports: For rich, stakeholder-friendly reporting.

Key features:

Data-driven testing: Supports multiple eligibility scenarios using parameterized test data.

Reusable test libraries: Shared modules across functional areas to reduce duplication.

Cloud/SaaS test execution: Leverage platforms (e.g., BrowserStack, Sauce Labs) for cross-device coverage.

Regression Testing Process

Identify Regression Candidates

QA collaborates with business analysts to classify test cases as regression critical.

Maintain a living regression suite in Jira + Zephyr.

Build and Enhance Regression Scripts

Scripts created during feature development.

Standard coding guidelines applied for maintainability.

Continuous Execution

Smoke subset runs on every build.

Full regression suite runs nightly and on release candidates.

Defect Tracking and Reporting

Regression failures auto-logged into Jira with execution evidence.

Daily dashboard shared with Consortium and vendors.

Suite Optimization

Quarterly review of regression suite to retire obsolete scripts and prioritize new business rules.

Regression Metrics and KPIs

Automation Coverage (%): % of regression scenarios automated.

Execution Time Reduction: Hours saved compared to manual execution.

Defect Leakage Rate: % of defects missed by regression suite.

Flakiness Index: % of unstable tests (target <5%).

Return on Investment (ROI): Cost savings from automation adoption.

Example Goal:

Year 1: 40% coverage of core regression suite automated.

Year 3: 75% automation coverage across critical workflows.

Case Example (Eligibility System Modernization)

In a similar state-level case management system:

Automated regression suite reduced execution time from 5 weeks to 4 days.

Achieved 70% automation coverage within two years.

Detected 30% more defects pre-UAT, significantly reducing county rework.

Regression automation framework was reused for over 200 subsequent releases.

Benefits for CalSAWS and BenefitsCal

Faster release readiness: Regression cycles reduced from weeks to days.

Improved stability of public-facing BenefitsCal portal.

Transparent reporting across all vendors ensures accountability.

Supports continuous delivery without sacrificing quality.

Cost savings through reduced manual effort and early defect capture.

Innovation Opportunities

Self-Healing Test Scripts: AI/ML-powered frameworks that auto-update selectors when UI changes.

Model-Based Testing: Generate regression scenarios from process models.

Test Data Virtualization: Synthetic data generation to support privacy-compliant yet comprehensive regression.

Predictive Analytics: Use defect history to anticipate high-risk regression areas.

An automated regression testing strategy will be the cornerstone of quality assurance for CalSAWS. By designing a robust, scalable framework and embedding it into DevSecOps pipelines, the QA Contractor ensures releases are faster, safer, and more reliable, all while reducing costs and risks.

3.5 Advancing DevSecOps within CalSAWS

DevSecOps integrates QA and security into every pipeline phase. QA supports shift-left security, continuous testing, collaboration, resilience, and compliance-by-design. In CI/CD, QA enables automated functional, regression, and security testing; integrates code scanning; and validates rollouts with canary testing and automated rollback.

Security and Monitoring

Security testing includes SAST, DAST, SCA, penetration testing, and compliance validation. Continuous monitoring leverages Splunk, Dynatrace, and AWS CloudWatch. Metrics include Deployment Frequency, Lead Time for Changes, Change Failure Rate, MTTD, MTTR, and Security Defect Density.

Cultural and Innovation Practices

QA leads cultural change by embedding quality gates, knowledge sharing, and cross-vendor collaboration. Innovation opportunities include chaos engineering, AI-driven testing, infrastructure-as-code validation, and zero trust QA validation.

- DevSecOps as the Next Step in QA Evolution
DevSecOps extends the principles of DevOps by embedding security and quality assurance into every phase of the software delivery lifecycle. For a system as critical as CalSAWS—with sensitive data, complex integrations, and high visibility—QA cannot be siloed. Instead, QA must become a continuous, automated, and collaborative discipline that spans development, operations, and security.

The Consortium expects the QA Contractor to act as a catalyst for advancing DevSecOps practices, ensuring testing and security are integrated seamlessly into CI/CD pipelines, governance, and culture.

Core DevSecOps QA Objectives for CalSAWS

Shift Security Left: Catch vulnerabilities early during coding and integration phases.

Continuous Testing: Automate functional, regression, and security testing in every pipeline.

Collaboration: Break down silos between vendors, QA, and operations.

Resilience: Ensure rapid recovery and rollback mechanisms in case of release issues.

Compliance by Design: Embed state and federal requirements (NIST 800-53, FedRAMP Moderate) directly into testing.

QA Role in the DevSecOps Pipeline

Continuous Integration (CI):

Automated unit, integration, and regression tests triggered with every commit.

Code scanning tools (SonarQube, Fortify, Checkmarx) integrated to enforce coding standards and security policies.

Continuous Delivery (CD):

Regression and smoke tests automatically executed in staging environments.

Canary testing to validate incremental rollouts before full deployment.

Automated rollback procedures if QA gates fail.

Continuous Monitoring:

QA ensures post-release monitoring of application performance, security, and user experience.

Integration of Splunk, Dynatrace, or AWS CloudWatch logs into QA dashboards for anomaly detection.

Security Testing as Part of QA

Static Application Security Testing (SAST): Run automatically on source code commits.

Dynamic Application Security Testing (DAST): Simulate real-world attacks during QA cycles.

Software Composition Analysis (SCA): Detect vulnerabilities in third-party libraries and open-source components.

Penetration Testing: Regular ethical hacking exercises, coordinated with QA, to identify systemic weaknesses.

Continuous Compliance Validation: Automated checks for HIPAA, FNS, and state compliance.

QA-Driven DevSecOps Culture

Quality Gates in Pipelines: QA defines automated “go/no-go” checkpoints in CI/CD pipelines.

Shared Responsibility Model: All vendors share accountability for quality, not just the QA Contractor.

Knowledge Sharing: QA organizes cross-vendor DevSecOps workshops, retrospectives, and innovation sprints.

Metrics Transparency: QA dashboards shared across all stakeholders, ensuring visibility into quality and security posture.

DevSecOps Metrics and KPIs

Deployment Frequency: How often stable releases can be deployed.

Lead Time for Changes: Time from code commit to deployment.

Change Failure Rate: % of releases requiring rollback due to defects/security issues.

Mean Time to Detect (MTTD): Speed of identifying issues in production.

Mean Time to Recover (MTTR): Speed of resolving/rolling back production issues.

Security Defect Density: Vulnerabilities per 1,000 lines of code.

QA ensures these KPIs are tracked, analyzed, and reported in executive scorecards.

Case Example (Large-Scale Human Services System)
In a similar state human services modernization:

QA embedded automated security scans in CI/CD pipelines, reducing production vulnerabilities by 40%.

Deployment frequency increased from quarterly to bi-weekly without sacrificing stability.

Automated rollback mechanisms reduced MTTR from days to under 2 hours.

QA’s leadership in DevSecOps workshops improved collaboration among three competing vendors, lowering defect leakage.

Innovation Opportunities for CalSAWS

Chaos Engineering: Proactive resilience testing by simulating outages and observing system recovery.

AI-Powered Testing: Predictive defect analysis and intelligent test case prioritization.

Infrastructure as Code (IaC) Testing: Automated validation of AWS provisioning scripts.

Policy as Code: Embedding compliance rules directly into pipelines (e.g., NIST, FedRAMP).

Zero Trust QA Validation: Testing end-to-end authentication and authorization in line with federal cybersecurity mandates.

Benefits for CalSAWS and BenefitsCal

Stronger compliance posture with state/federal oversight bodies.

Faster, safer release cycles that meet county and public expectations.

Reduced production outages and help desk volume.

Enhanced collaboration across Deloitte, Gainwell, Accenture, and QA vendor.

Long-term sustainability of QA practices as part of system culture.

Summary

DevSecOps transforms QA from a downstream testing function into a continuous enabler of trust, security, and agility. By embedding QA and security within every step of the pipeline, the QA Contractor ensures CalSAWS and BenefitsCal achieve higher resilience, reduced risk, and faster delivery of value to Californians.

4. Sub-Section 5.2.3.4 – Approach to Independent Test

| Item # | Topic |
| --- | --- |
| UA 10 | - Describe your approach and operational method(s) to establish the initial set of independent test cases and the requisite test Data. - Provide demonstrated examples from previous QA projects as applicable. |
| UA 11 | - Describe your approach to ensuring a continuously more effective set of independent tests without expanding the required CalSAWS resources. - Describe, in detail, the tools and techniques within your approach that will illustrate ongoing improved confidence in the independent test results. - Provide demonstrated examples from previous QA projects as applicable. |

4.1 Introduction to Independent Testing in CalSAWS

Independent testing plays a pivotal role in assuring system quality and reliability in a multi-vendor, complex environment such as CalSAWS. Our approach emphasizes objectivity, repeatability, and scalability. QA is not merely a checkpoint but a strategic assurance activity that ensures the integrated multi-contractor system aligns with business outcomes, regulatory compliance, and the Consortium’s quality standards.

Key principles:

Objectivity and Independence: Test design and execution are conducted without bias or influence from contractors.

Comprehensive Coverage: Includes functional, integration, non-functional, edge-case, and compliance scenarios.

Reusability and Maintainability: Test cases and data sets are reusable across releases, enabling consistent validation without additional CalSAWS resources.

Continuous Improvement: Test artifacts are continuously enhanced based on lessons learned, defect trends, and evolving system requirements.

Example from prior engagement:

In a statewide benefits management system with multiple contractors, our independent QA identified 38% of high-impact defects prior to UAT, avoiding critical business disruption and ensuring smooth integration across all subsystems.

4.2 Planning, Scoping, and Requirements Analysis

The independent test lifecycle begins with meticulous planning and scope definition. We adopt a phased methodology: Planning → Design → Execution → Monitoring → Reporting → Continuous Improvement.

Requirements Traceability and Gap Analysis

Map business and technical requirements to ICDs, functional specs, and regulatory mandates.

Conduct gap analysis to identify areas under-tested by contractors.

Collaborate with the Consortium PMO to validate coverage of high-risk and high-impact workflows

Deliverables:

Traceability Matrix linking requirements to independent tests.

Gap Analysis Report highlighting untested or under-tested areas.

Example:

In a multi-contractor health insurance enrollment platform, the traceability matrix identified 25 requirements missing coverage in contractor QA, which were incorporated into our independent test suite.

4.3 Methodology for Establishing Independent Test Cases

Test Case Design Principles

Modular Design: Each test case targets a discrete business function or system interface.

Risk-Based Prioritization: Prioritize tests based on business impact and defect likelihood.

Data-Driven Testing: Parameterized test cases using representative, boundary, and edge-case data.

Reusability: Test cases designed to adapt to multiple releases

Table 7. Sample Test Case Template

| Field | Description |
| --- | --- |
| Test Case ID | Unique identifier (e.g., IT-001) |
| Requirement ID | Linked requirement or ICD reference |
| Test Objective | Purpose of the test |
| Preconditions | Required system state or data setup |
| Test Steps | Step-by-step execution instructions |
| Test Data | Input values or configurations |
| Expected Result | Anticipated outcome |
| Actual Result | Observed outcome during execution |
| Status | Pass / Fail / Blocked |
| Defect Reference | Link to associated defect |

Establishing Requisite Test Data

4.3.1 Test Data Sourcing

- Extract anonymized snapshots from production environments.

- Generate synthetic data for edge-case or high-risk scenarios.

4.3.2 Test Data Management

- Versioning: Test data sets are versioned to ensure repeatable testing.

- Automation: Scripts dynamically provision test data to QA environments, eliminating manual setup and ensuring consistency.

4.4 Test Data Management and Preparation

Independent testing is only as effective as the quality, accuracy, and representativeness of the test data. In a complex, multi-contractor environment like CalSAWS, effective test data management ensures realistic test coverage, repeatable execution, and accurate validation of system behavior. Our approach emphasizes completeness, consistency, security, and automation.

Test Data Strategy

Objectives

- Ensure test data represents real-world scenarios, including standard, edge, and exception cases.

- Maintain consistency across contractors to prevent environment mismatch.

- Protect sensitive data while providing realistic data for testing.

- Enable reusable and scalable data sets for multiple releases without expanding CalSAWS resources.

Approach

- Data Sourcing

Production Snapshots (Anonymized): Extract anonymized production data to ensure realistic scenarios.

Synthetic Data Generation: Create artificial data for rare, boundary, or regulatory compliance scenarios not available in production data.

Hybrid Data Sets: Combine real and synthetic data to maintain realism while covering high-risk edge cases.

- Data Classification

Functional Classification: By module or process (e.g., Eligibility, Payment, BenefitsCal integration).

Complexity Classification: Simple vs. multi-step transactions.

Regulatory Sensitivity: Mask or obfuscate Personally Identifiable Information (PII) and protected data while preserving format and logic.

- Data Volume Planning

Determine required data volume based on system load, interface dependencies, and regression testing needs.

Ensure data is sufficient for performance, load, and stress testing in addition to functional testing.

Test Data Preparation

- Data Profiling and Cleansing

Conduct data profiling to identify gaps, inconsistencies, or missing records in source data.

Apply data cleansing techniques to remove duplicates, invalid entries, or inconsistent formatting.

Validate that referential integrity exists for all interdependent tables and modules across contractors.

Data Masking and Security

Mask sensitive information such as Social Security Numbers, financial accounts, and personal data.

Preserve data structure and format to ensure tests reflect real-world conditions.

Comply with state and federal regulations for data privacy, ensuring QA environments are fully secure.

Data Transformation

Convert raw source data into test-ready formats required by different contractors’ environments.

Apply business rules and derived fields to simulate actual operational scenarios.

Automate repetitive transformation tasks using ETL scripts or test data automation frameworks.

Versioning and Lifecycle Management

Maintain version-controlled test data sets for repeatable testing and auditability.

Track changes across releases to ensure tests execute consistently in integration, regression, and UAT cycles.

Archive previous versions for regulatory audit and root-cause analysis if defects arise post-release

Table 8. Metrics for Test Data Effectiveness

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| Data Coverage | % of requirements covered by available test data | ≥95% |
| Masking Compliance | % of sensitive data correctly masked | 100% |
| Data Refresh Timeliness | % of environments provisioned on schedule | 100% |
| Test Execution Consistency | % of tests passing due to correct data availability | ≥98% |
| Defects Due to Data Issues | % of defects traced to test data | <5% |

Test Data Governance and Collaboration

- Cross-Contractor Alignment: Coordinate with M&O and Infrastructure contractors to ensure consistent environment and data requirements.

- PMO Oversight: Ensure all data preparation and use aligns with Consortium standards and compliance policies.

- Documentation: Maintain detailed data lineage, masking rules, and transformation scripts for audit and repeatability.

4.5 Independent Test Tools, Frameworks, and Automation

Independent testing in a multi-contractor environment like CalSAWS requires robust, scalable, and automated frameworks to validate system quality across functional, integration, and non-functional requirements. Our approach leverages a combination of proven tools, custom frameworks, and automation strategies to ensure efficient, repeatable, and accurate test execution while maintaining alignment across all contractors and the Consortium PMO.

Core Principles of Test Tools and Frameworks

Our selection and implementation of test tools are guided by the following principles:

- Standardization Across Contractors: Ensure consistent test execution, reporting, and defect tracking, regardless of which contractor’s components are being validated.

- Automation-First Philosophy: Prioritize automated test execution to improve repeatability, reduce manual effort, and support continuous integration.

- Modularity and Reusability: Frameworks are modular, allowing test components to be reused across releases and functional areas.

- Traceability: All tests, results, and defects are linked back to business requirements and ICDs for auditability and transparency.

- Scalability: Capable of handling the large and evolving dataset of CalSAWS while supporting multiple concurrent environments.

Example from prior experience:

In a multi-vendor Medicaid platform, implementing standardized automation frameworks allowed seamless integration across 3 contractors’ deliverables, reducing regression execution time by 60% and ensuring consistent results across multiple QA cycles.

Independent Test Frameworks

Our frameworks are designed to support functional, integration, regression, performance, and security testing.

Functional and Integration Test Frameworks

Selenium WebDriver + TestNG/JUnit: Automates web-based functional and integration tests.

API Testing: Postman/Newman and REST-assured frameworks validate REST APIs and service-level integration.

Data-Driven Testing: Parameterized test cases pull input data from external files (Excel, CSV, JSON) or databases to support high-volume test scenarios.

Hybrid Approach: Combines keyword-driven and modular test design for scalability.

Regression and Continuous Testing Frameworks

CI/CD Integration: Independent tests are triggered automatically with contractor code drops using Jenkins, Azure DevOps, or GitLab CI pipelines.

Automated Regression Suites: Execute end-to-end test cases across all contractors’ modules, reducing the need for repetitive manual testing.

Versioned Test Suites: Maintain test library versions aligned with system release versions for traceability

Non-Functional Test Frameworks

Performance Testing: JMeter or Gatling to simulate realistic load scenarios and validate throughput, response times, and system reliability.

Security Testing: OWASP ZAP, Burp Suite for vulnerability scanning; validate secure access and data protection.

Environment Validation: Automated checks to ensure test environments are properly configured and consistent with production standards.

Automation Strategy

Automation Objectives

- Accelerate test execution while maintaining accuracy and coverage.

- Reduce dependency on manual QA resources.

- Enable early defect detection through continuous integration pipelines.

- Provide actionable insights through dashboards and automated reporting.

Automation Lifecycle

- Test Case Selection: Identify high-value, repetitive, or high-risk tests suitable for automation.

- Script Development: Build modular, reusable scripts with clear logging and exception handling.

- Test Data Integration: Automated scripts retrieve versioned test data dynamically from the test data repository.

- Execution Scheduling: CI/CD pipelines trigger nightly or post-deployment regression tests.

- Reporting and Metrics: Automated reports provide pass/fail status, coverage, and defect trend visualization.

Continuous Improvement: Scripts are reviewed and enhanced after each test cycle based on defect patterns and system changes.

Example:

For a statewide eligibility system, automation reduced manual regression cycles from 4 weeks to 10 days while increasing defect detection by 25%, without additional QA staffing.

Table 9. Test Tools and Technology Stack

| Category | Tool/Framework | Purpose/Usage |
| --- | --- | --- |
| Test Management | Jira, ALM, TestRail | Test planning, execution tracking, defect linkage |
| Functional UI Testing | Selenium WebDriver, Cypress | Automated web-based functional validation |
| API Testing | Postman, REST-Assured | REST API validation across contractor services |
| Performance/Load | JMeter, Gatling | Throughput, latency, and stress testing |
| Security | OWASP ZAP, Burp Suite | Vulnerability scanning and secure access verification |
| Continuous Integration | Jenkins, Azure DevOps, GitLab CI | Automated execution of independent tests on code commits |
| Test Data Automation | Python/Scala Scripts, Delphix | Provisioning, masking, and versioning of test data |

Table 10. Metrics and KPIs for Automation Effectiveness

| Metric | Description | Target/Example |
| --- | --- | --- |
| Automation Coverage | % of high-value test cases automated | ≥70–80% of regression tests |
| Regression Execution Time | Time to run full regression suite | 50–60% faster than manual execution |
| Defects Detected Pre-UAT | % of critical defects caught through automation | ≥90% |
| CI/CD Integration Success | % of automated runs executed successfully | 95–100% |
| Test Maintenance Effort | Hours per release to update scripts | ≤10% of total test effort |

Reporting and Visualization

Automation frameworks provide real-time dashboards for the Consortium PMO:

Test execution status (pass/fail) across contractors.

Defect trends and severity metrics.

Regression results by functional area and release version.

High-risk areas require manual follow-up.

4.6 Integration of Independent Test with SDLC and QA Processes

In a complex multi-contractor environment such as CalSAWS, independent testing must be fully integrated with the Software Development Life Cycle (SDLC) and QA processes to ensure timely validation, minimize risk, and accelerate delivery of high-quality functionality. Our approach emphasizes seamless alignment, risk mitigation, and proactive defect prevention across all contractors and phases of system development.

Core Principles of Integration

Our integration strategy is guided by several foundational principles:

- Early Engagement: Independent QA participates from the requirements and design phases to identify gaps and ensure testability.

- Process Alignment: Test activities align with contractor QA, SDLC milestones, and Consortium PMO expectations.

- Visibility and Traceability: All test cases, results, and defects are mapped to SDLC artifacts, ensuring transparent communication and auditability.

- Risk Mitigation: Continuous integration of independent tests identifies inter-contractor risks before they propagate.

- Continuous Feedback: Insights from independent tests inform design, development, and contractor QA processes to reduce rework.

Alignment with SDLC Phases

Our independent test integration aligns with all SDLC phases:

Requirements and Design Phase

Participate in requirement reviews and design walkthroughs.

Identify ambiguous, missing, or high-risk requirements that require focused test coverage.

Prepare test plans and traceability matrices mapping requirements to independent test cases.

Development Phase

Review developer unit and component testing results to identify gaps.

Begin test case development and environment provisioning in parallel with development to accelerate execution.

Integrate with contractors’ CI/CD pipelines to enable early defect detection.

System Integration and QA Phase

Execute independent functional, integration, and non-functional tests.

Validate hand-offs between contractors according to Interface Control Documents (ICDs).

Monitor defect trends, ensuring timely escalation to Consortium PMO.

User Acceptance and Release Phase

Provide independent validation for UAT readiness.

Conduct regression testing to ensure system stability across releases.

Deliver dashboards and scorecards to summarize independent QA findings for decision-making.

Table 11. Tools and Artifacts Supporting Integration

| Artifact/Tool | Purpose | Integration Point |
| --- | --- | --- |
| Requirements Traceability Matrix (RTM) | Map requirements → test cases → defects | Updated continuously through SDLC |
| Test Plan & Schedule | Define independent test activities aligned with SDLC milestones | Coordinated with contractor QA plans |
| Artifact/Tool | Purpose | Integration Point |
| Defect Dashboards | Monitor defect density, severity, and resolution | Shared with contractors & PMO |
| Interface Control Documents (ICDs) | Document hand-offs and integration points | Ensures independent QA covers all critical interactions |
| CI/CD Pipelines | Trigger automated tests post code commits | Supports early detection and regression validation |

Table 12. Metrics and Key Performance Indicators (KPIs)

| Metric | Description | Target/Example |
| --- | --- | --- |
| Requirement Coverage | % of requirements mapped to independent tests | ≥95% |
| Defect Detection Efficiency | % of high-severity defects identified pre-UAT | ≥90% |
| Regression Stability | % of automated regression tests passing | ≥90% |
| Inter-Contractor Defect Reduction | Reduction in integration-related defects | 30–40% |
| Cycle Time Efficiency | Reduction in test execution time through SDLC integration | 20–25% faster |

4.7 Continuous Improvement in Independent Test

In a multi-contractor environment, the goal of independent testing is not only to detect defects but to continuously enhance testing effectiveness, coverage, and efficiency. Our approach to continuous improvement ensures that independent QA evolves with the system, contractor processes, and emerging business priorities. Key principles include:

- Feedback-Driven Enhancement – Lessons learned from test execution and defect analysis inform updates to test cases, data, and processes.

- Efficiency Optimization – Automation, reusable frameworks, and data-driven testing reduce resource overhead while expanding coverage.

- Proactive Risk Mitigation – Early identification of recurring issues across contractors allows preventive measures before defects propagate.

- Transparency and Collaboration – Continuous reporting and insights help all contractors and the Consortium PMO make informed decisions.

Mechanisms for Continuous Improvement

Defect Trend Analysis

Analyze defect types, frequency, and origin across contractors.

Identify high-risk areas or system modules requiring targeted testing.

Update test cases to cover previously missed scenarios.

Test Case and Test Data Enhancement

Refine and optimize test cases based on execution results.

Retire redundant tests to maintain efficiency.

Enhance test data coverage for edge cases, exceptions, and regulatory scenarios.

Automation and Framework Evolution

Extend automated regression suites to cover new functionality.

Update CI/CD pipelines to incorporate additional independent test scripts.

Optimize test execution schedules to minimize wait times for contractor deliverables.

Process and Collaboration Improvement

Conduct post-test retrospectives with contractors and PMO to identify bottlenecks.

Update Scope Boundary Maps (SBM) to clarify responsibilities and reduce overlaps.

Introduce new checkpoints in the QA lifecycle to enhance early defect detection.

Continuous improvement is data-driven, using the following KPIs:

Table 13. Metrics and Measurement

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| Defect Recurrence Rate | % of repeated defects across releases | <5% |
| Test Case Effectiveness | % of test cases detecting defects | ≥85% |
| Regression Efficiency | Reduction in manual test execution time | ≥50% |
| Coverage Improvement | % of requirements or scenarios newly covered | ≥10% per release |
| Automation Utilization | % of test cases executed via automation | ≥70–80% |
| Cycle Time Reduction | Reduction in total test cycle duration | ≥20% per release |

Tools and Techniques Supporting Continuous Improvement

Dashboards and Analytics: Real-time visualization of defect trends, coverage, and test execution efficiency.

Version-Controlled Test Repositories: Maintain a living repository of test cases, scripts, and test data for traceability and repeatability.

CI/CD Integration: Continuous execution of regression suites allows immediate feedback on contractor code changes.

Root Cause Analysis (RCA) Integration: Insights from defect RCA feed directly into updated test scenarios.

Knowledge Base & Lessons Learned Repository: Centralized documentation of best practices, defect patterns, and corrective measures.

4.8 Risk Management in Independent Testing

Independent testing is a critical lever to identify, mitigate, and manage risks in complex, multi-contractor environments such as CalSAWS. Our approach ensures that risks are proactively identified, continuously monitored, and mitigated early to prevent defects, schedule slippages, or functional gaps that could impact system operations.

Core Principles

- Proactive Risk Identification: Early detection of risks in design, requirements, development, or interfaces.

- Transparent Communication: Risks and potential impacts are communicated clearly to contractors and the Consortium PMO.

- Integrated Risk Governance: Risk management is embedded within independent testing and aligned with contractor QA and SDLC milestones.

- Continuous Monitoring: Ongoing tracking of identified risks and emerging threats throughout the project lifecycle.

- Data-Driven Mitigation: Defect trends, test coverage metrics, and test results guide risk prioritization and mitigation.

Risk Identification

Independent QA identifies risks across functional, integration, non-functional, and operational dimensions:

Requirement & Design Risks: Ambiguities, missing requirements, or untestable design components.

Interface & Integration Risks: Misaligned contractor deliverables, hand-off gaps, or dependency conflicts.

Environment Risks: Unstable or inconsistent QA environments, configuration errors, or incomplete provisioning.

Data Risks: Incomplete, inconsistent, or unrepresentative test data affecting test coverage.

Schedule & Resource Risks: Delays in contractor QA cycles, resource constraints, or critical path bottlenecks.

Risk Assessment and Prioritization

Risk Scoring: Each risk is scored based on impact, likelihood, and detectability.

High-Priority Risks: Those affecting critical functionality, regulatory compliance, or system availability receive immediate mitigation.

Medium/Low-Priority Risks: Monitored with defined contingency plans, escalated if thresholds are exceeded.

Risk Mitigation Strategies

- Early and Iterative Testing

Conduct independent test cycles in parallel with contractor QA to detect high-risk defects early.

Interface Control and Oversight

Validate hand-offs, ICD compliance, and inter-contractor dependencies to minimize integration risk.

Automated Regression and Monitoring

Use automated test scripts and CI/CD pipelines to continuously monitor high-risk areas and detect regressions.

Test Data Governance

Ensure complete, representative, and secure datasets to reduce data-related testing risks.

Collaboration & Escalation

Weekly risk reviews with contractors and PMO.

Immediate escalation of high-severity defects with recommended remediation.

Contingency Planning

Develop fallback plans for critical paths, including environment provisioning, alternate workflows, or manual validation steps.

Risk Monitoring and Reporting

Risk Register: Maintain a comprehensive register including description, owner, impact, mitigation, and status.

Dashboards: Provide PMO and contractor visibility into defect trends, high-risk modules, and mitigation effectiveness.

Periodic Reviews: Conduct bi-weekly risk review meetings to reassess risk priority and mitigation progress.

Table 14. KPIs for Risk Management

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| High-Risk Defects Detected Pre-UAT | % of high-severity defects detected before UAT | ≥90% |
| Risk Mitigation Completion | % of identified risks with mitigation actions executed | ≥95% |
| Defect Leakage | % of defects escaping independent testing | <5% |
| Critical Path Risk Resolution | % of critical risks resolved before milestone | 100% |
| Environment Stability | % of test cycles executed without environment-related failures | ≥98% |

Table 15. Tools Supporting Risk Management

| Tool/Technique | Purpose |
| --- | --- |
| Jira/ALM | Track defects, risk mitigation, and SLA compliance |
| Risk Dashboards | Real-time visibility of defect trends and high-risk areas |
| CI/CD Pipeline Integration | Continuous monitoring of high-risk functionalities |
| Test Data Automation | Ensure consistency and completeness to reduce data-related risks |
| Root Cause Analysis Tools | RCA of recurring defects to inform mitigation and test improvement |

4.9 Governance and Roles in Independent Test

Effective governance is critical to ensuring independent testing is objective, accountable, and aligned with the CalSAWS Consortium’s vision. Our governance framework establishes clear roles, responsibilities, and reporting structures to facilitate coordination, transparency, and timely decision-making across all contractors.

Table 16. Independent QA Team Roles

| Role | Responsibilities |
| --- | --- |
| QA Test Manager | Overall ownership of independent test strategy, governance, risk management, and coordination with Consortium PMO. |
| QA Analysts/Test Engineers | Execute functional, integration, regression, and non-functional test cases; log and track defects; validate contractor deliverables. |
| Test Automation Engineer | Develop and maintain automated test scripts, integrate tests with CI/CD pipelines, and monitor automation effectiveness. |
| Test Data Specialist | Manage test data preparation, masking, validation, and provisioning across contractors. |
| Metrics & Reporting Analyst | Generate dashboards, track KPIs, provide status reports, and support risk reporting for the PMO. |

Table 17. Metrics and KPIs for Governance

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| Governance Compliance | % of QA activities following defined governance processes | 100% |
| Timely Escalation | % of high-severity defects escalated within SLA | 100% |
| Role Clarity | % of test tasks executed per defined role | 100% |
| Coordination Effectiveness | % of issues resolved through joint QA meetings | ≥90% |
| Reporting Accuracy | % of reports aligned with actual test results and coverage | 100% |

4.10 Coordination Across Multi-Contractor Environment

In a complex, multi-contractor environment like CalSAWS, effective coordination is essential to ensure that independent testing is consistent, comprehensive, and aligned with the Consortium’s objectives. Our approach emphasizes structured communication, formalized hand-offs, and proactive alignment across all contractors to mitigate risks, avoid duplication, and ensure timely delivery of quality outcomes.

Coordination Philosophy

- Shared Accountability: QA success is a collective responsibility; each contractor’s contribution is validated independently yet coordinated with other contractors’ work.

- Transparency: Independent QA provides visibility into testing progress, defect trends, and risk status across all contractors.

- Proactive Collaboration: Potential conflicts, hand-off ambiguities, and dependency issues are addressed early through structured meetings and joint planning.

- Continuous Alignment: Coordination extends across SDLC phases, release schedules, and testing cycles to maintain alignment with project milestones.

Key Coordination Mechanisms

- Scope Boundary Mapping (SBM)

Define ownership, overlap zones, and hand-off points among all contractors.

Prevent gaps or duplication of QA responsibilities.

Ensure SBM is signed off by contractors and Consortium PMO.

Joint Scheduling and Milestone Alignment

Integrate independent test schedule with M&O, Infrastructure, and BenefitsCal contractor schedules.

Use predecessor-successor relationships for test tasks linked to contractor deliverables.

Bi-weekly Joint Scheduling Synchronization Meetings monitor schedule alignment and resolve conflicts.

Interface Control and Documentation

Validate compliance with Interface Control Documents (ICDs) for data flows, APIs, and integrations.

Conduct regular review sessions to ensure all contractors understand interdependencies.

Communication and Collaboration

Weekly QA Coordination Meetings with all contractors.

Ad-hoc meetings for high-priority defects or release dependencies.

Use collaboration platforms (e.g., Teams, Confluence, Jira dashboards) for real-time updates and document sharing.

Reporting and Visibility

Consolidated dashboards provide the Consortium PMO with:

Defect status by contractor, severity, and functional area

Test coverage and regression progress

High-risk modules requiring immediate attention

Table 18. Metrics for Coordination Effectiveness

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| Cross-Contractor Defects | % of defects arising from inter-contractor dependencies | <5% |
| Coordination Meeting Effectiveness | % of issues resolved through joint meetings | ≥90% |
| Schedule Adherence | % of independent test tasks completed on time relative to integrated schedule | ≥95% |
| Hand-Off Clarity | % of hand-offs documented and signed off | 100% |
| Visibility & Reporting Accuracy | Accuracy of consolidated dashboards | 100% |

4.11 Alignment with Industry Standards and Best Practices

Our independent testing approach is anchored in industry standards and best practices to ensure high-quality, repeatable, and auditable results. By aligning with recognized QA frameworks, regulatory requirements, and proven methodologies, we provide the Consortium with confidence in system reliability, security, and performance.

Key principles include:

- Standards-Based Approach: Testing methods, tools, and processes adhere to globally recognized QA standards.

- Consistency Across Contractors: Uniform QA practices ensure seamless integration in a multi-contractor environment.

- Continuous Improvement: Leveraging industry best practices to enhance test efficiency, coverage, and defect detection.

- Regulatory Compliance: Ensuring testing supports adherence to applicable state and federal guidelines

Table 19. Applicable Industry Standards

| Standard/Framework | Relevance to Independent Testing |
| --- | --- |
| ISTQB (International Software Testing Qualifications Board) | Guides QA planning, test design, execution, and reporting; ensures professional competence of testers. |
| ISO/IEC 29119 | Provides framework for test processes, documentation, and quality management in software testing. |
| IEEE 829 (Test Documentation Standard) | Ensures structured test plans, test cases, and test reports. |
| CMMI (Capability Maturity Model Integration) | Supports process maturity assessment and continuous process improvement for QA practices. |
| ITIL/ITSM | Ensures QA processes align with service management, release management, and incident management. |
| Agile/DevOps Best Practices | Integrates independent testing into iterative development, CI/CD pipelines, and automated regression cycles. |
| NIST Security Guidelines | Ensures independent testing includes security validation, access control, and data privacy compliance. |

Best Practices in Independent Testing

- Early Test Planning

Independent QA participates in requirements and design reviews to identify testable requirements and risks.

Traceability matrices ensure each requirement is mapped to test cases.

Risk-Based Testing

Prioritize test efforts on high-impact functionality, critical interfaces, and compliance requirements.

Automation Integration

Leverage automated regression testing and CI/CD integration for consistent, repeatable results.

Metrics-Driven Management

Collect quantitative data on defect density, coverage, and execution efficiency to guide decision-making.

Continuous Feedback and Learning

Lessons learned from each test cycle inform improvements in test coverage, environment setup, and contractor coordination.

Documentation and Auditability

Maintain comprehensive test artifacts (plans, cases, scripts, results) aligned with IEEE 829 and ISO/IEC 29119.

Multi-Contractor Synchronization

Standardize QA methods across contractors to reduce inconsistencies and ensure seamless integration.

Table 20. Metrics and KPIs for Standards Compliance

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| Test Coverage Compliance | % of requirements traced to independent tests | ≥95% |
| Defect Detection Efficiency | % of high-severity defects detected pre-UAT | ≥90% |
| Standards Adherence | % of test artifacts compliant with IEEE 829 / ISO 29119 | 100% |
| Automation Coverage | % of regression tests automated | ≥70% |
| Process Improvement | % of lessons learned implemented per release | ≥80% |

4.12 Use of Emerging Technologies in Independent Test (AI/ML, DevSecOps)

Independent testing in a complex, multi-contractor environment benefits significantly from emerging technologies that improve efficiency, accuracy, coverage, and risk mitigation. Our approach leverages AI/ML, DevSecOps practices, and intelligent automation to transform independent QA from a reactive defect-detection activity into a predictive, proactive, and continuous assurance capability.

AI/ML in Independent Testing

Applications

- Defect Prediction and Trend Analysis

ML models analyze historical defect data to predict modules or interfaces most likely to fail.

Enables early focus of independent QA resources on high-risk areas.

Intelligent Test Case Prioritization

AI prioritizes test cases based on criticality, historical failure patterns, and recent code changes.

Reduces unnecessary execution while maximizing defect detection efficiency.

Automated Test Data Generation

ML algorithms create synthetic, representative, and boundary-condition datasets.

Supports edge case testing without manual effort.

Anomaly Detection

AI monitors execution logs, system outputs, and performance metrics to detect unusual patterns.

Alerts QA teams to potential integration or environment issues.

DevSecOps Integration in Independent Testing

Key Practices

- Continuous Integration/Continuous Deployment (CI/CD)

Independent tests integrated into CI/CD pipelines ensure early feedback on contractor deliverables.

Automated execution of functional, regression, and performance tests with each code drop.

Shift-Left Security Testing

Security and compliance checks embedded in independent testing cycles.

Automated vulnerability scanning, code analysis, and configuration validation integrated into pipelines.

Infrastructure as Code (IaC)

Automated provisioning of QA environments ensures consistency, stability, and repeatability.

Reduces environment-related defects and delays.

Continuous Monitoring and Feedback

Dashboards and alerts provide real-time visibility of test execution, defects, and system health.

Facilitates rapid decision-making and risk mitigation.

Table 21. Metrics and KPIs for Emerging Technology Use

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| AI/ML Defect Prediction Accuracy | % of predicted defects detected in execution | ≥85% |
| Test Execution Automation | % of regression and functional tests automated | ≥70–80% |
| CI/CD Integration Coverage | % of independent tests executed via pipelines | 100% |
| Security Validation | % of vulnerabilities detected pre-UAT | 100% critical/major |
| Environment Stability | % of test cycles executed without environment failures | ≥98% |
| Regression Cycle Time Reduction | Reduction in total test execution time due to automation | ≥25% |

4.13 Knowledge Transfer and Training

Effective Knowledge Transfer (KT) and Training are essential for sustaining quality, enabling smooth hand-offs, and building internal and contractor capability in a multi-contractor environment. Our approach ensures that lessons learned, processes, tools, and best practices are shared systematically, empowering the Consortium and all contractors to maintain a high standard of independent QA even after project transitions.

Knowledge Transfer Strategy

- Initial Knowledge Transfer

Conduct KT sessions at project onboarding to familiarize independent QA staff with:

SDLC processes, contractor deliverables, and interface requirements

Test tools, frameworks, and automation scripts

Risk management and reporting practices

Capture existing artifacts, configuration setups, and environment details.

Ongoing Knowledge Updates

Weekly or bi-weekly QA sync meetings to review lessons learned and share insights.

Update knowledge repositories with changes in test cases, scripts, and environment configurations.

Maintain version-controlled documentation accessible to the Consortium PMO and all contractors.

Exit/Transition KT

Structured hand-off sessions for new QA staff or contractor teams.

Delivery of comprehensive artifacts including:

Test strategy, test plans, and traceability matrices

Automation scripts and frameworks

Environment configurations and deployment guides

Metrics dashboards and reporting templates

Table 22. Metrics and KPIs for Knowledge Transfer

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| Onboarding Efficiency | Time to fully ramp new QA staff | ≤2 weeks |
| KT Completion Rate | % of staff completing mandatory KT sessions | 100% |
| Artifact Accessibility | % of knowledge artifacts available and up-to-date | 100% |
| Automation Reuse | % of scripts reused by new staff without modification | ≥90% |
| Defect Recurrence | % reduction in repeated defects due to improved knowledge | ≥20% |

4.14 Scalability of Independent Test Approach

Scalability in independent testing is critical in a multi-contractor, system-of-systems environment like CalSAWS, where project scope, functionality, and user volume may grow over time. Our approach ensures that independent QA can scale efficiently in terms of scope, resources, tools, and automation without compromising quality or requiring proportional increases in resources.

Scalable Test Design

- Modular Test Cases

Test cases are designed in atomic modules, which can be reused, combined, or parameterized for different scenarios.

Supports rapid expansion of coverage without duplicating effort.

Parameterized Test Data

Scalable test data sets allow multiple combinations of inputs without manual data creation.

Supports functional, regression, and edge-case testing across multiple environments.

Traceability Matrices

Scalable mapping of requirements to test cases enables easy inclusion of new functionality or contractors.

Automated updates ensure consistent coverage as system evolves.

Table 23. Automation for Scalable Testing

| Automation Focus | Scalable Approach | Benefit |
| --- | --- | --- |
| Regression Testing | Automated pipelines integrated with CI/CD | Handles increasing functionality without additional QA resources |
| Performance Testing | Parameterized scripts for varying load and user volume | Supports growing user base and system scalability |
| API & Integration Testing | Reusable API test libraries | Rapid validation of multi-contractor interfaces |
| AI/ML Test Prioritization | Prioritize high-risk tests as scope increases | Efficient resource allocation and risk mitigation |

Resource Scalability

Dynamic Staffing Model: QA staff allocation adjusts based on release size, criticality, and contractor dependencies.

Cross-Training: Team members trained across modules to handle fluctuations in workload.

Contractor Collaboration: Coordinated workload distribution ensures no bottlenecks in multi-contractor integration points.

Process and Governance Scalability

- Modular Governance

SBM, RACI matrices, and interface control protocols are designed to accommodate additional contractors or system components without redefinition.

Continuous Monitoring

Dashboards dynamically track test execution, defect trends, and coverage for all modules and contractors.

Continuous Improvement

Lessons learned and process optimizations are incorporated into scalable QA frameworks for future releases.

Table 24. Metrics for Scalability

| Metric | Description | Target/Benchmark |
| --- | --- | --- |
| Test Coverage Scalability | % of new functionality covered without additional manual effort | ≥95% |
| Regression Cycle Time | Execution time of automated regression tests | ≤24 hours for full system |
| Resource Utilization | % of QA staff effectively allocated across modules | ≥90% |
| Multi-Contractor Coordination | % of issues resolved proactively across all contractors | ≥90% |
| Reusable Assets | % of test cases, scripts, and data reused across releases | ≥80% |

4.15 Value-Added Benefits of Independent Testing

Independent testing in a multi-contractor environment is more than just a verification activity—it is a strategic enabler of project success. Our approach provides tangible and intangible value across the development lifecycle, helping the Consortium achieve higher quality, reduced risk, faster delivery, and better operational outcomes.

Table 25. Tangible Benefits

| Benefit | Description | Example Metrics/KPIs |
| --- | --- | --- |
| Early Defect Detection | Independent QA identifies high-severity defects prior to UAT and production. | Defect detection efficiency ≥90%, reduced defect leakage <5% |
| Reduced Rework Costs | Preventing defects early reduces expensive rework downstream. | Estimated cost savings 15–25% per release cycle |
| Improved Test Coverage | Comprehensive, independent test cases ensure all requirements and interfaces are validated. | ≥95% requirement coverage, ≥80% automated regression coverage |
| Optimized Resource Utilization | Leveraging AI/ML, automation, and risk-based prioritization maximizes QA efficiency. | 30–50% reduction in manual test effort |
| Accelerated Release Cycles | Independent QA in CI/CD pipelines enables faster, reliable releases. | Regression cycle time ≤24 hours for full system |
| Enhanced Security & Compliance | Continuous validation against security standards and regulatory guidelines. | 100% critical/major vulnerabilities detected pre-UAT |
| Predictable Quality Outcomes | Objective assessment provides stakeholders confidence in system readiness. | KPI dashboards with real-time quality metrics |

Table 26. Value-Added Capabilities Enabled by Independent Testing

| Capability | Description |
| --- | --- |
| Risk-Based Prioritization | Focus QA efforts on high-impact, high-risk areas for maximum efficiency. |
| AI/ML-Driven Test Optimization | Automatically prioritize tests and detect anomaly patterns to reduce missed defects. |
| Automation & CI/CD Integration | Ensure repeatable, scalable regression and integration testing. |
| Traceability & Metrics Dashboards | Provide real-time visibility into test coverage, defect trends, and contractor performance. |
| Security & Compliance Assurance | Continuous validation against regulatory and security requirements. |
| Knowledge Transfer & Training | Enable ongoing QA capability an |

4.16 Conclusion and Commitment to Quality

We are committed to delivering excellence at every stage of the QA lifecycle, ensuring that system functionality, performance, security, and compliance meet or exceed expectations. Our commitment is guided by:

- Objectivity and Independence

Maintaining a neutral, third-party perspective to ensure unbiased validation across all contractors and system modules.

Proactive Risk Management

Anticipating potential defects, interface conflicts, and compliance gaps, and mitigating them before they impact UAT or production.

Continuous Improvement

Iteratively refining test strategies, automation, and methodologies based on lessons learned, metrics, and emerging best practices.

Collaboration and Knowledge Sharing

Engaging with contractors and the Consortium PMO to ensure clear communication, defined roles, and shared accountability.

Scalable and Sustainable Practices

Designing QA processes, test cases, and automation frameworks that grow with system complexity and ensure long-term maintainability.

We view independent QA as a strategic partnership with the Consortium, providing trustworthy, objective, and actionable insights that enable timely, cost-effective, and high-quality delivery. By choosing our team, the Consortium can be confident that all contractor deliverables are validated, risks are managed proactively, and continuous improvement is embedded throughout the project lifecycle.