QA Services RFP 01-2025
Attachment 2 – Requirements Matrix

August 11, 2025

Table of Contents

SOW Task Area: 1. Transition-In Requirements (6 Requirements)	2

SOW Task Area: 2. Management Requirements (21 Requirements)	2

SOW Task Area: 3. Quality Assurance Requirements (88 Requirements)	6

SOW Task Area: 4. Independent Test Requirements (11 Requirements)	17

SOW Task Area: 5. Transition-Out Requirements (7 Requirements)	19

QA Services RFP 01-2025 Requirements

# SOW Task Area: 1. Transition-In Requirements (6 Requirements)

| Subtask: 1.1 Transition-In Planning and Execution (6 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will complete transition and assume responsibility for all CalSAWS Quality Assurance (QA) Services and functions included in this Agreement within two (2) months of the Agreement Effective Date. |
|  | The Contractor will maintain and update the QA Transition-In activities within the Quality Assurance Work Schedule, in accordance with the Quality Assurance Services Plan. |
|  | The Contractor will assume QA responsibility for System Change Requests (SCRs), enhancements and innovations that are in-progress as of the completion of the Transition-In Period. |
|  | The Contractor will participate in the transfer of files including e-mails, analytics, Documentation, public records or audit requirements, and any other CalSAWS QA related components that would be mandatory or beneficial to the continuance of QA services. |
|  | The Contractor will, leading up to the completion of transition-in activities conduct review activities with Consortium staff to confirm Consortium staff are familiar with all QA Services, roles and responsibilities and any new processes or tools used by the Contractor. |
|  | The Contractor will report to the Consortium when the Transition-In activities have been completed and provide evidence of the completion. |

# SOW Task Area: 2. Management Requirements (21 Requirements)

| Sub Task: 2.1 Quality Assurance management (14 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will perform QA management activities in accordance with the CalSAWS Enterprise Project Control Document (PCD). The Contractor will create, deliver, and maintain Operational Working Documents (OWDs) to support the Enterprise PCD. The Enterprise PCD includes the following: - Governance Management Plan - Communication Management Plan - Requirements Management Plan - Deliverable Management Plan - Deficiency Management Plan - Quality Management Plan - Risk and Issue Management Plan - Schedule Management Plan - Staff Management Plan - Asset and Procurement Management Plan - Contract Management Plan - Scope Management Plan - Financial Management Plan |
|  | The Contractor will create, deliver, maintain and execute a Quality Assurance Services Plan providing QA management for all activities defined in this Agreement, in the CalSAWS Enterprise PCD and detailed in the Quality Assurance Services Plan and OWDs, including: - QA invoice management - QA Agreement change management - QA Project status reporting activities - Approach to other CalSAWS Contractor Deliverable and work product reviews. - Approach to project metrics identification, tracking and reporting. - Approach to conducting and reporting outcomes of recurring SLA assessments and operational process reviews. - Approach to conducting security and privacy reviews and supporting Consortium Information Security Office and Privacy Office activities. - Approach to conducting and reporting outcomes of recurring technical process and operational process reviews, and identification of process vulnerabilities, efficiencies and redundancies. - Approach to Independent Test activities. - Approach to leading the QA activities. - Approach to Project Close Out. Deliverable: Quality Assurance Services Plan and Operational Working Documents |
|  | The Contractor will maintain and execute the QA Services OWDs that provide the detailed procedures for the activities and processes contained in the Quality Assurance Services Plan. |
|  | The Contractor will develop, deliver, maintain, and execute a Quality Assurance Work Schedule which encompasses all QA Services tasks including Transition-In activities, in accordance with the Enterprise PCD and Quality Assurance Services Plan and OWDs. Deliverable: Quality Assurance Work Schedule |
|  | The Contractor will work with the Consortium, and other CalSAWS Contractors as applicable, to integrate the Quality Assurance Work Schedule (including updates) into the CalSAWS Enterprise Work Plan. |
|  | The Contractor will develop and deliver a Quality Assurance Monthly Status Report in accordance with the Enterprise PCD and Quality Assurance Services Plan and OWDs, providing the Consortium with CalSAWS project status updates including: - Project Overview - Reporting period overview - Key achievements or milestones reached - Identification of critical path timelines - Description of tasks completed with completion percentages - Description of special initiatives or formal assessments - Risk and issues identified by and/or assigned to the QA Contractor - Budget and resource allocations - Upcoming work items and assignments - Other CalSAWS Contractor Deliverable reviews, completed or in progress - Action items Deliverable: Quality Assurance Monthly Status Report |
|  | The Contractor will participate in standing management and workgroup meetings, in addition to meetings identified in the CalSAWS Enterprise PCD, including the Joint Powers Authority Board of Directors, Project Steering Committee, Technical Change Advisory Board, SCR change control meetings, enhancements and Collaboration Model meetings, Critical Incident Management meetings, Central Print and Imaging meetings, and performance meetings. |
|  | The Contractor will participate, as requested by the Consortium, in other operational and Security meetings. |
|  | The Contractor will provide billing forecasts monthly, as determined by the Consortium, using the CalSAWS Monthly Projections template, indicating the invoicing and billing schedule for this Agreement by month, and by State and Federal fiscal years. |
|  | The Contractor will, on a monthly basis, track and report actual hours of all QA services in the format specified by the Consortium. |
|  | The Contractor will supplement existing Staff assigned to this Agreement on an as-needed basis as requested by the Consortium, including providing short-term or specialized subject matter expertise. |
|  | The Contractor will be responsible for scheduling, tracking, documenting, recording, and sharing agendas and minutes for all QA meetings planned and conducted as part of the overall Quality Assurance Services under this Agreement. |
|  | The Contractor will utilize the tools documented for the functions per the CalSAWS Software Inventory as documented in the CalSAWS QA Services RFP 01-2025 procurement library. |
|  | The Contractor will participate in and support application, technical and organizational change management activities led by the Consortium or other CalSAWS Contractors, as requested by the Consortium. |

| Sub Task: 2.2 Project Management Support (7 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will provide Project Management support activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will actively participate in and support the processes necessary to oversee and manage in an integrated multi-Contractor environment. |
|  | The Contractor will support the Consortium’s Contracts Management activities, as requested by the Consortium. |
|  | The Contractor will support the Consortium’s fiscal planning and execution activities, including the completion of the Annual and As-Needed Advance Planning Documents. |
|  | The Contractor will support audit activities, as requested by the Consortium, including System and Organization Controls (SOC) 1, SOC 2 Readiness, SOC 2 Type 2, National Institute of Standards and Technology (NIST), fixed assets audits, and financial audits. |
|  | The Contractor will support Federal Certification requirements activities, including the Centers for Medicare and Medicaid Services (CMS) and Streamlined Modular Certification (SMC) requirements. |
|  | The Contractor will, at the request of the Consortium, support the Consortium Project Management Office (CPMO) administrative activities. |

# SOW Task Area: 3. Quality Assurance Requirements (88 Requirements)

| Subtask: 3.1 Project management (11 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will support Project Management activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review and document findings for other CalSAWS Contractor Deliverables, including but not limited to: - Project Control Document Updates - Service Plans and OWDs - Monthly Work Schedules - Technology Refresh Plans - CalSAWS Annual Strategic Plan - Hardware and Software Inventory Monthly Updates - Technical Design Documents - Network Design Plan - Technical Asset Configuration Report for the Development, Test, Staging, Performance and Production Environments - Monthly Service Level Agreement Performance Reports - Print Services Monthly Status Reports - Print Services Maintenance and Operations Plan |
|  | The Contractor will, at the request of the Consortium, provide recommendations for improvement and innovation to the CalSAWS processes and tools, dashboard technologies and designs, including tracking to completion other CalSAWS Contractor improvement initiatives and corrective actions. |
|  | The Contractor will, at the Consortium’s request, review the M&E and BenefitsCal Contractor’s impact analysis and cost of implementing statutory and/or regulatory changes to the CalSAWS and BenefitsCal applications, including CDSS SCERFRA, DHCS SIRFRA or other Stakeholder estimate requests. |
|  | The Contractor will perform as needed special assessments, as requested by the Consortium, including examining Project practices, technologies and processes for performance and potential improvements, and validating other CalSAWS Contractors’ performance outcomes. |
|  | The Contractor will, at the request of the Consortium, provide QA reviews of other CalSAWS Contractors cost estimates for potential proofs of concepts, technical changes, SCR and enhancements. |
|  | The Contractor will be a key participant in the CalSAWS Annual Strategic Plan and strategic planning activities, in consultation and collaboration with the Consortium, Other Contractors, State Partners, and Stakeholders. The CalSAWS Annual Strategic Plan reflects the CalSAWS System “Future Vision” that encompasses a five (5) year planning window, including capacity planning to meet the demands of delivering future changes. |
|  | The Contractor will, as requested by the Consortium, support the CalSAWS Project in the development and execution of supportive activities including: - Assessments of Proposed New Tools - Conducting Manual Code Reviews - Reviewing Results of Automated Code reviews - Administrative Assistance with CalSAWS Project Management Office (CPMO) activities - Assist in the planning and preparation of internal staff trainings, plan development, communications and material development |
|  | The Contractor will support the CalSAWS Infrastructure Contractor and other CalSAWS Contractors as necessary with the technology recovery in the event the primary production deployment becomes unavailable, consistent with the Technology Recovery Plan. |
|  | The Contractor will in cooperation and coordination with the Consortium, and other Contractors, review and recommend improvements to the detailed Recovery Post Event Report submitted after every declared disaster or emergency. |
|  | The Contractor will review the results of the CalSAWS Recovery Test which is conducted on a semi-annual basis based on a test plan that is approved by the Consortium and consistent with the Technology Recovery Plan. |

| Subtask: 3.2 SCR Process (9 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will perform QA of CalSAWS SCR and enhancement activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review, and document findings associated with SCR Deliverables and work products, consistent with the Quality Assurance Services Plan and the associated OWDs, including: - Requirements Traceability Matrix (RTM) and Report - General Design Document - Interface Control Document - Interface Agreement - User Centered Design Plan and Customer Experience Report Plan - Performance Test Materials Packet - Marketing and Public Communications |
|  | The Contractor will participate in the Collaboration Model meetings and, at the request of the Consortium, assess for process improvements and provide the Consortium with recommendations. |
|  | The Contractor will participate in the User Centered Design (UCD) activities and, at the request of the Consortium, review the existing SCR and UCD processes and materials, and provide the Consortium with recommendations for improvement. |
|  | The Contractor will attend CalSAWS SCR and enhancement meetings and will review meeting materials, and attend pre-planning, planning, execution, and follow-up meetings. |
|  | The Contractor will, at the request of the Consortium, review and recommend improvements and/or efficiencies associated with the Consortium’s annual Production release schedule. |
|  | The Contractor will review modifications to the CalSAWS system to confirm adherence to the DevSecOps practice of integrating security requirements at every stage of the development process. |
|  | The Contractor will review modifications to the CalSAWS system to confirm adherence with the American with Disabilities Act (ADA) Standards for Accessible Design, including compliance with Section 508 of the Rehabilitation Act. |
|  | The Contractor will review SCRs and provide input and recommendations to improve outcomes and the accuracy of cost estimates. The elements of the SCR automated template include: - Detailed description of Current Design, including the supporting State or federal policy reference number, as appropriate - Detailed description of the requested change - Supporting design artifacts such as Functional Design Documents for Correspondence, ICDs for API interfaces - Estimate of Change - A list of the functional and technical areas impacted and identify cross vendor impacts - Assumptions - Regression test - Test requirements, including environments - Test support to Consortium, State Partners, and stakeholders, as appropriate - Training requirements - Target Release Schedule |

| Subtask: 3.3 System Requirements Capture and Validation (5 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will review and provide recommendations for improvements and innovation to System requirements capture and validation activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review and recommend improvements to functional and technical requirements that will serve as the basis for SCRs. |
|  | The Contractor will review and confirm all requirements in the requirements traceability and verification tool(s) are current. |
|  | The Contractor will review and recommend improvements to the CalSAWS and BenefitsCal application Requirements Traceability Matrices (RTMs) and Report that includes any unresolved traceability issues. |
|  | The Contractor will conduct and report outcomes of SCR process related SLA assessments, in accordance with the QA Services Plan and associated OWDs. |

| Subtask: 3.4 System Design and Validation (4 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will review and provide recommendations for improvements and innovation to System design and validation activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will attend design specification and validation activities, in cooperation and coordination with the Consortium and other Contractors, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will confirm updates to the CalSAWS and BenefitsCal General Design Document trace back to the requirements and are kept current with the System design. |
|  | The Contractor will review and provide recommendations for an innovative solution for efficient testing of customer-facing page content in CalSAWS and BenefitsCal application supported languages. |

| Subtask: 3.5 Other CalSAWS Contractor Testing (6 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will review and provide recommendations for improvements and innovation to other CalSAWS Contractor testing activities of the CalSAWS System, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review, and document findings associated with other CalSAWS Contractor Test Deliverables and work products, consistent with the Quality Assurance Services Plan and the associated OWDs, including: - Performance Test Materials Packet (Online/Batch) - Certification of Successful Production Release |
|  | The Contractor will review the User Experience (UX) test methodology and UX best practices and provide recommendations for improvements. |
|  | The Contractor will review the UX test integration approach, plan and schedule and will make recommendations for improvement. The UX test activities are based on the scope, cost and complexity of the change(s) as defined by the SCR(s). |
|  | The Contractor will, at the request of the Consortium, review and make recommendations for improvement in test approaches and processes, including A/B test, system test, performance test and manual and automated regression test. |
|  | The Contractor will, in conjunction with the Consortium and designated tester(s), review the Production Deployment Smoke Test results to confirm the deployment has been successful. |

| Subtask: 3.6 Consortium and County Validation Test Support (4 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will review and provide recommendations for improvements and innovation to the Consortium and County Validation Test Support, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will, at the request of the Consortium, provide ongoing test support services to the Consortium Test Team, in cooperation and coordination with the Consortium, State partners and other CalSAWS Contractors as applicable, consistent with the CalSAWS Services Plan and the associated OWDs, including: - System change(s) design walkthrough. - Share test cases and use cases that may be selected and modified by the user for testing. - Attend Consortium test team meetings, as requested by the Consortium. |
|  | The Contractor will, at the request of the Consortium, provide County Validation Test (CCV) support, including: - Review incident and impact analysis and participate in CCV activities, as requested by the Consortium. - Attend system change(s) design walkthrough, as requested by the Consortium. - Attend test-related meetings, as requested by the Consortium. - Evaluate test results trends, detect patterns, and provide the Consortium with recommendations for process improvements based upon the findings. |
|  | The Contractor will work with the Consortium and other Contractors to define the need for a CCV Phase and will make recommendations for the integration of a CCV into the test schedule, as requested by the Consortium. |

| Subtask: 3.7 Change Management and Training Support (9 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will review and provide recommendations for improvements and innovation to Change Management and Training activities, in cooperation and coordination with the Consortium and other Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review and assess County and end user Change Management and Training activities. The Change Management and training activities are based on the scope, cost and complexity of the change(s) as defined by the SCR(s). |
|  | The Contractor will provide recommendation for improvements to the content of CalSAWS and BenefitsCal application webinars. |
|  | The Contractor will provide recommendations for improvements to the content of public-facing webinars. The Contractor will confirm the webinars will: - Provide attendees the ability to activate closed caption in one of the threshold languages based on availability of the webinar platform. - Enable live chat translation in different threshold languages within the webinar interface. - Be recorded and published to the BenefitsCal website and social media platforms, as appropriate. |
|  | The Contractor will confirm Stakeholder access to a training environment and Stakeholder adherence to the CalSAWS FinOps Management practice and CalSAWS Privacy Security Agreements. |
|  | The Contractor will review and provide recommendations for Consortium-developed training materials. |
|  | The Contractor will review and provide recommendations for improvements to CalSAWS training materials, Help Center training materials, County-use materials and public-facing communications including, - On-line Help - CalSAWS Web Based Training (WBT) - CalSAWS Functional Presentations (CFP) - CalSAWS Training Manuals - General Eligibility - CalWORKS - CalFresh - Medi-Cal - Service Arrangements - Advance system change documentation - Release notes and web casts - Fact Sheets, Quick Guides or Reference Guides - Videos - Virtual Assistant (VA) - BenefitsCal YouTube channel Facebook, X and other communication channels - Chat monitoring - Ask CalSAWS communications |
|  | The Contractor will, at the request of the Consortium, confirm that Change Management activities led by the Consortium or other Contractors include documented controls for managing, reporting and actioning Always-On Survey feedback. |
|  | The Contractor will, at the request of the Consortium, confirm that Change Management activities led by the Consortium or other Contractors include documented controls for managing, reporting and actioning text analytics and social listening.​ |

| Subtask: 3.8 Production Readiness, Green Light and Deployment (8 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will review and provide recommendations for improvements and innovation to production readiness, green light and deployment activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will facilitate the Production Readiness, Green Light, deployment and post-deployment meetings, in cooperation and coordination with the Consortium and other Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will participate in all required planning, execution, and closeout Readiness activities, including: - Readiness Pre-Planning - Readiness Release Meetings Participation - Readiness Release Material Development and Maintenance - Readiness Tracking to Complete, including reviewing documented evidence confirming that all Entrance and Exit criteria is met - Readiness Open Items / Action Items Identification and Management - Risk and Issue Identification and Management - Readiness Statistical Updates and Reporting - Readiness Mitigation and Contingency Planning and Execution |
|  | The Contractor will participate in all required Pre-Green Light and/or Green Light planning, execution and close out activities, including: - Green Light Pre-Planning - Green Light Meeting Planning - Green Light Material Development and Maintenance - Green Light Meeting Participation - Green Light Open Items / Action Items Identification and Management - Risk and Issue Identification and Management - Post-deployment Meetings |
|  | The Contractor will work with the Consortium, State Partners, Stakeholders, and other CalSAWS Contractors as appropriate, to review and recommend improvements of Production Release materials, in accordance with the communication protocols documented in the CalSAWS Enterprise PCD. |
|  | The Contractor will assess Readiness, Green Light, deployment and post-deployment processes for improvements and provide the Consortium with recommendations based upon the findings. |
|  | The Contractor will work with the Consortium, State Partners, Stakeholders, and other CalSAWS Contractors as appropriate, to review and recommend improvements to deployment activities, consistent with the Quality Assurance Plan and the associated OWDs. |
|  | The Contractor will participate in post-deployment SCR retrospectives and document and share findings and recommendations for improvement to future Production releases. |

| Subtask: 3.9 Marketing and Public Communications Support (6 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will support marketing and public communications activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review and provide recommendations for the enhancement of public communications and marketing materials, including publications, electronic communications and multimedia presentations. |
|  | The Contractor will review and recommend improvements for the use of electronic and web-based communication for the implementation of public relations strategies. |
|  | The Contractor will review and recommend improvements to graphic arts initiatives and informational and promotional materials for public consumption. |
|  | The Contractor will confirm the other CalSAWS Contractors’ maintenance of standards and quality control of CalSAWS internal and external communications, in accordance with the CalSAWS Enterprise PCD. |
|  | The Contractor will review and recommend improvements to the Consortium, other Contractors, State Partners and Stakeholders of marketing campaign reports for both short and long-term marketing initiatives. |

| Subtask: 3.10 Enhancement and innovation (5 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will support enhancement and innovation enhancement activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review and recommend improvements to the Consortium’s approach to using, enhancing, maintaining, and deploying automation, Artificial Intelligence and Machine Learning to improve code quality, automate high-volume, repetitive, or error-prone manual and automated tasks to increase accuracy, reduce costs, and improve the user experience. |
|  | The Contractor will review and document findings of other CalSAWS Contractor Innovation Deliverables, consistent with the Quality Assurance Services Plan and the associated OWDs, including: - Approach to Automation, Artificial Intelligence and Machine Learning - Approach to Application and Architecture Evolution |
|  | The Contractor will participate as a key contributor in the CalSAWS Innovation initiatives, with a focus on County-oriented innovation, approach to SDLC use of AI and other techniques, evaluation of emerging technologies, Proof of Concept (POCs) and/or pilots and assessments of other CalSAWS Contractors’ proposed new tools. |
|  | The Contractor will review and recommend improvements to the other CalSAWS Contractors’ System key metrics reporting, including chatbot usage metrics, percentage of response matches, user feedback data, most frequently asked questions and ancillary user and usability data. |

| Subtask: 3.11 Operations (15 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will support project operations activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will work with the Consortium, State Partners, Stakeholders, and other CalSAWS Contractors as appropriate, to review and recommend improvements to project operations activities, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review and document findings of other CalSAWS Contractors’ Production Operations Deliverables, consistent with the Quality Assurance Services Plan and the associated OWDs, including: - Monthly Operations Report - Technology Recovery Plan - System Application Recovery Plan |
|  | The Contractor will support the Consortium’s Information Technology Infrastructure Library (ITIL) best practice, where applicable, to maintain a high service delivery standard. |
|  | The Contractor will, at the Consortium’s request, assess the CalSAWS Tier 1, Tier 2 and Tier 3 Service Desk and the BenefitsCal Technical Help Desk processes for improvements and provide the Consortium with recommendations based upon findings. |
|  | The Contractor will, at the Consortium’s request, review other CalSAWS Contractors’ analyses of Service Desk Tier 1, Tier 2 and Tier 3 and BenefitsCal Technical Service Desk incident trends, including high-impact Production defects, identifying improvement opportunities and providing the Consortium with recommendations based upon findings. |
|  | The Contractor will track timely completion and closure of other CalSAWS Contractors’ Root Cause Analyses (RCA) submitted to the Consortium, review controls and corrective actions, and perform trend analyses, in accordance with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will participate in CalSAWS and associated systems troubleshooting efforts including the review of external communications and broadcasts in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will participate in technical Change Management activities as it applies to the deployment of CalSAWS technical changes, including and in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will review the performance results submitted to the Consortium, identify emerging trends and provide associated recommendations. |
|  | The Contractor will analyze and identify trends related to CalSAWS and associated system nonperformance and unscheduled downtime events confirming accordance with other CalSAWS Contractors’ service levels and performance requirements. |
|  | The Contractor will review cloud infrastructure designs, identifying potential vulnerabilities and recommending mitigation strategies to the Consortium. |
|  | The Contractor will participate in the FinOps process, providing recommendations for improvement of resource management and cost optimization. |
|  | The Contractor will identify risks associated with CalSAWS security and compliance controls, including compliance with the current FedRAMP and NIST standards, and recommend mitigation and remediation strategies. |
|  | The Contractor will conduct and report outcomes of Operations related SLA assessments, in accordance with the QA Services Plan and associated OWDs. |

| Subtask: 3.12 Security (6 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will support security activities, in cooperation and coordination with the Consortium and other CalSAWS Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will provide a resource(s) with a current CISSP certification or equivalent. |
|  | The Contractor will review and recommend improvements to the CalSAWS Contractors’ approach to security requirements including: 1. Risk Management 2. Change Control and Configuration Management 3. Virtualization Security 4. Threat and Vulnerability Management 5. Security and Incident Management 6. Data Security and Information Lifecycle Management 7. Identity and Access Management 8. Interoperability and Portability 9. Application and Interface Security 10. Facility Security 11. Encryption and Key Management 12. Human Resources |
|  | The Contractor will review and document findings of other CalSAWS Contractors’ Security Deliverables, consistent with the Quality Assurance Services Plan and the associated OWDs, including: - System Security Plans - Penetration Test Reports |
|  | The Contractor will conduct and report outcomes of Security related SLA assessments, in accordance with the QA Services Plan and associated OWDs. |
|  | The Contractor will, at the request of the Consortium Information Security Office and Consortium Privacy Office, support the Consortium security and privacy activities. |

# SOW Task Area: 4. Independent Test Requirements (11 Requirements)

| Subtask: 4.1 Independent Test Planning, Executing and Reporting (11 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | The Contractor will manage and execute independent QA test planning, executing, and reporting activities, in cooperation and coordination with the Consortium, State partners, and other Contractors as applicable, consistent with the Quality Assurance Services Plan and the associated OWDs. |
|  | The Contractor will create, deliver, maintain and execute a Quality Assurance Services Plan providing QA management for all the activities defined in this Agreement and in the CalSAWS Enterprise PCD and detailed in the Quality Assurance Independent Test Plan, including: - Independent Test Strategy and Staff Management. - Independent Test Objectives. - Approach to Communication. - Approach to Scope, Priority Assessments and Obtaining Consortium Test Plan Approval. - Approach to Scheduling in Cooperation with the other CalSAWS Contractors. - Approach to Resource Allocation. - Definition of Entrance and Exit Criteria. - Approach to other CalSAWS Contractor Deliverable and work product reviews. - Incident Management. - Risk, Issue and Contingency Management. Deliverable: Quality Assurance Independent Test Plan and Operational Working Documents |
|  | The Contractor will perform functional and non-functional testing including: - Integration - System - Batch - Sanity - Interface and Application Programming Interface (API) - 508 Compliance Act of 1973 - Automated and Manual Regression |
|  | The Contractor will create and deliver a Quality Assurance Monthly Test Report providing the test details and processes executed for a specific release, including outcomes of testing activities, graphic representations of results, identified issues, blockers, delays, skipped tests, insights into overall quality of the builds, challenges encountered and suggestions for improvement. Deliverable: Quality Assurance Monthly Test Report |
|  | The Contractor will use the existing testing software in use by other CalSAWS Contractors and approved by the Consortium. |
|  | The Contractor will test with masked production test case Data of sufficient complexity and diversity to provide a representative sample of the production environment Data. |
|  | The Contractor will test production releases, including on a Priority Release (PR) basis, and a Major Production Release basis. |
|  | The Contractor will trend test results and assess for process improvements and provide the Consortium with recommendations based upon the findings. |
|  | The Contractor will align and coordinate Production release testing, in cooperation and coordination with the Consortium and other Contractors as applicable, providing the Consortium with consolidated and synchronized testing efforts at an enterprise level. |
|  | The Contractor will work with the Consortium and other Contractors to establish a testing method that emulates the behavior of the external System if there is difficulty in obtaining permission for a ‘live’ test. The proposed approach and design to testing any interface requires Consortium approval prior to the conduct of the actual test. |
|  | The Contractor will use masked Production Data for testing in accordance with the CalSAWS Baseline Security Requirements and CalSAWS Privacy Security Agreement. Any use of CalSAWS Production Data in non-Production environments requires explicit, documented approval from the CalSAWS Chief Information Security Officer prior to such use. |

# SOW Task Area: 5. Transition-Out Requirements (7 Requirements)

| Subtask: 5.1 Transition-Out Planning and Execution (7 Requirements) |  |
| --- | --- |
| Unique ID | Requirement |
|  | Transition-Out activities will begin two (2) months prior to the end of the Term and will conclude at the end of this Agreement. |
|  | The Contractor will provide the status of the Transition-Out activities until all Transition-Out activities are completed and approved by the Consortium. |
|  | The Contractor will reach concurrence with both the Transition-In Contractor and Consortium as to when and how the Transition-In Contractor will assume QA for SCRs, enhancements and innovations that are in-progress as of the completion of the Transition-Out Period. |
|  | The Contractor will maintain Staff throughout the Transition-Out period to satisfy and maintain compliance with all requirements of this Agreement. |
|  | The Contractor will participate in the transfer of files including e-mails, Documentation, work products and any other CalSAWS QA related components that would be mandatory or beneficial to the continuance of QA services. |
|  | The Contractor will certify and provide evidence that all Agreement terms and conditions have been fulfilled, including: - The update of all documented Contractor-responsible QA Deliverables and resolution of deficiencies associated with all Deliverables in accordance with the Agreement terms. - The successful completion of all tasks and Deliverables for this milestone. - The successful completion of all other contractual obligations identified in the Agreement. |
|  | The Contractor will prepare and deliver a QA Services Final Project Closeout Report. Deliverable: Quality Assurance Final Project Closeout Report |